REQUEST FOR PROPOSAL

IOWA MEDICAID ENTERPRISE

PHARMACY POINT-OF-SALE SYSTEM

MED-04-084

Issued by the

Iowa Department of Human Services

OCTOBER 2004

Iowa Medicaid Enterprise

Pharmacy Point-of-Sale System

# RFP MED-04-084

Table of Contents

## Section 1	Purpose and Background…………………………………………………….     9

- Background of this Procurement……………………………………………….    9

1.1	Purpose of this RFP………………………………………………………………  10

  - Authority……………………………………………………………………………  12

  - Summary of this RFP………………………………………………………….…. 12

## Section 2	Procurement Process…………………………………………………………… 14

- Issuing Officer……………………………………………………………………	   14

2.1	Restrictions on Communications Between Bidder and DHS…………………  14

2.2	Downloading the RFP from the Internet………………………………………..  14

2.3	Intent of the RFP Process……………………………………………………….. 15

2.4	Procurement Timetable………………………………………………………….  15

2.5	Resource Room/Bidders’ Library……………………………………………….  15

2.6	Bidders’ Conference……………………………………………………………	  16

2.7	Bidders’ Questions and Requests for Clarification……………………………  16

2.8	Letters of Intent To Bid…………………………………………………………..	   17

  - Amendments to the RFP, Amendments to Bid Proposals,

and Withdrawal of Bid Proposals………………………………………………    17

2.10	Submission of Bid Proposals…………………………………………………..     18

2.11	Bid Proposal Opening……………………………………………………………   18

2.12	Costs of Preparing the Bid Proposal…………………………………………	   18

2.13	Rejection of Bid Proposals………………………………………………………   18

2.14	Disqualification……………………………………………………………………	   19

2.15	Nonmaterial and Material Variances…………………………………………	   19

2.16	Current Contracts…………………………………………………………………   20

2.17	Verification of Bid Proposal Contents…………………………………………..   20

2.18	Bid Proposal Clarification Process………………………………………………  20

2.19	Disposition of Bid Proposals……………………………………………………..  20

2.20	Public Records and Requests for Confidential Treatment……………………  20

2.21	Copyrights…………………………………………………………………………21

2.22	Release of Claims………………………………………………………………..	22

2.23	Oral Presentations……………………………………………………………… 	22

2.24	Evaluation of Bid Proposals Submitted………………………………………  	22

2.25	Notice of Intent To Award……………………………………………………… 	22

2.26	Acceptance Period……………………………………………………………… 	22

2.27	Review of Award Decision………………………………………………………	23

2.28	Definition of Contract…………………………………………………………… 	23

2.29	Choice of Law and Forum……………………………………………………… 23

2.30	Restrictions on Gifts and Activities……………………………………………  	23

  - No Minimum Guaranteed………………………………………………………  	23

## Section 3    Procurement Approach to Contractor Service Requirements…………..  	24

  - Proposed Operational Environment…………………………………………..  24

  - System Integration……………………………………………………………… 	26

  - System Architecture……………………………………………………………   26

  - Provisions for HIPAA Compliance……………………………………………   27

  - Contract Phases………………………………………………………………..  	27

    - DDI Phase………………………………………………………………  	27

    - Operations Phase……………………………………………………     	28

    - Turnover Phase……………………………………………………….	28

## Section 4	Service Requirements………………………………………………………    	30

  - General Requirements………………………………………………………      30

    - Staffing Requirements………………………………………………     	30

    - Facility Requirements………………………………………………      	35

    - Location of Activities………………………………………………..      	35

    - Contract Management………………………………………………     	36

    - System Maintenance and Enhancement………………………………………………………..      	37

    - Performance-Based Contracts and

Damages for Systems Contractors…………………………………    	41

    - Internal Quality Assurance……………………………………………………………      	45

    - Training……………………………………………………………… 	46

    - Documentation……………………………………………………… 	47

    - Security and Confidentiality Requirements……………………… 	49

    - Accounting Requirements…………………………………………  	50

    - Audit Requirements………………………………………………..   	50

    - Transfer of Work Responsibilities………………………………...   	51

4.2	Pharmacy Point-of-Sale (POS) Unit………………………………………   	52

    - Contractor Start-Up Activities……………………………………..   	52

      - Planning Task………………………………………………  	53

      - Development Task…………………………………………  	55

      - Conversion Task…………………………………………..   	62

      - Acceptance Test Task……………………………………    	65

      - Implementation Task……………………………………..    	72

      - Operations Task…………………………………………...   	74

    - Operational Requirements…………………………………………  	74

      - General Requirements……………………………………   	74

      - Claims Processing Function……………………………..   	74

      - Reference Function……………………………………….   	80

      - ProDUR…………………………………………………….   	85

      - Drug Rebates………………………………………………  	88

## Section 5	Format and Content of Bid Proposals…………………………………..	96

  - Instructions…………………………………………………………………..  	96

  - Technical Proposal Contents……………………………………………… 	97

    - Table of Contents………………………………………………….. 	97

    - Transmittal Letter……………………………………………………	97

    - Requirements Checklists and Cross-References………………. 	98

    - Executive Summary………………………………………………..  	99

    - Understanding of the Iowa Medicaid Enterprise

Procurement Project……………………………………………….  	99

    - Services Overview………………………………………………… 	100

    - General Requirements……………………………………………  	100

    - Start-Up Activities……………………………………………………	100

    - Operational Requirements………………………………………. ……	 100

    - Project Management Planning……………………………………	101

    - Corporate Organization, Experience, and Qualifications………	102

    - Certifications and Guarantees by the Bidder…………………….	104

  - Cost Proposal Contents……………………………………………………	105

    - Table of Contents…………………………………………………..	106

    - Bid Proposal Security………………………………………………	106

## Section 6	Evaluation of Bid Proposals…………………………………………….	107

  - Introduction…………………………………………………………………..	107

  - Evaluation Committee………………………………………………………	107

  - Evaluation Steps…………………………………………………………….	107

  - Scoring of Proposals………………………………………………………..	107

    - Guidelines for Scoring………………………………………………	108

    - Scoresheet…………………………………………………………..	109

  - Recommendation of the Evaluation Committee………………………….	111

6.6	Decision by the Division of Medical Services Administrator…………….	111

## Section 7	Contract Terms and Conditions………………………………………….	112

Introduction……………………………………………………………………………	112

- Identify of the Parties………………………………………………………..	112

- Incorporation of Documents………………………………………………..	113

- Order of Priority………………………………………………………………	113

- Scope of Work and Service Requirements……………………………….	113

- Term of the Contract…………………………………………………….…..	113

- Payment Terms and Compensation……………………………………….	114

  - Performance Based Contract………………………………………	114

  - Performance Report Card…………………………………………..	116

  - Invoices………………………………………………………………	123

  - Overpayments to the Contractor…………………………………..	123

  - State Government Furnished Equipment and Property…………	123

- Termination…………………………………………………………………,,,,,	124

  - Immediate Termination……………………………………………….	124

  - Termination for Cause………………………………………………..	124

  - Termination upon Notice……………………………………………..	126

  - Termination for Withdrawal of Department’s Authority…………….	126

  - Termination or Contract Modifications

Due to Unavailability of Funds……………………………………	127

  - The Contractor’s Termination Duties…………………………….	127

  - Rights upon Termination……………………………………….….	128

  - Turnover Responsibilities………………………………………….	128

  - Delay or Impossibility of Performance……………………………	129

- Confidentiality………………………………………………………………..	129

  - Department’s Confidential Information Relating to Members.….	129

  - Contractor’s Confidential or Proprietary Information…………….	130

- Change of Service……………………………………………………………	130

  - Change Service Requests………………………………………….	130

  - Procedure…………………………………………………………….	131

  - No Agreement on Change Service Request……………………..	131

- Assessment of Damages……………………………………………………	132

  - Actual Damages……………………………………………………..	132

  - Liquidated Damages………………………………………………..	132

- Insurance……………………………………………………………………..	133

  - Coverage Requirements……………………………………………	133

  - Coverage……………………………………………………………..	134

  - Subcontractors……………………………………………………….	134

  - Notice of Cancellation……………………………………………….	134

- Bonding Requirements……………………………………………………… 	134

  - Performance Bond……………………………………………………	134

  - Fidelity Bond…………………………………………………………..	135

- Indemnification…………………………………………………………………	136

  - General Indemnification………………………………………………	136

  - Indemnification Duration………………………………………………	136

  - Patent/Copyright Infringement Indemnification……………………..	137

  - Intellectual Property Rights……………………………………………	137

- Operating Systems and Software Applications………………………………	139

  - Operating Systems, Applications Software & Utilities………………	139

  - Third Party Software……………………………………………………	140

  - Right To Reproduce Documentation…………………………………	140

- Equipment & Software Installation and Operation…………………………...	140

- Warranties………………………………………………………………………...	141

  - System Warranty…………………………………………………….	141

  - Millennium and Leap Year Warranty………………………………..	141

  - Compatibility Warranty………………………………………………	142

  - Remedies……………………………………………………………..	142

  - Intellectual Property Rights Warranty………………………………	142

  - Professional Practices Warranty……………………………………	142

  - Authority To Enter into a Contract………………………………….	142

  - Obligations to Third Parties………………………………………….	143

- Liabilities………………………………………………………………………..	143

  - Other Department Contractors………………………………………	143

  - Legislative Changes………………………………………………….	143

- Project Management………………………………………………………….	143

  - Meetings with Department…………………………………………..	143

  - Contract Compliance and Monitoring………………………………	144

  - Audit and Access to Premises and Records………………………	144

  - Status of Contractor…………………………………………………..	145

  - Subcontracts…………………………………………………………..	145

  - Approval………………………………………………………………..	145

  - State Staff………………………………………………………………	145

  - Contract Disputes……………………………………………………..	146

  - Maintenance of Records……………………………………………..	146

- General Provisions…………………………………………………………….	146

  - Assignment/Change of Control………………………………………	146

  - Compliance with the Law…………………………………………….	147

  - Equal Employment Practices…………………………………………	147

  - Knowledge of the Iowa Medicaid Program………………………….	147

  - Improving the Iowa Medicaid Program………………………………	147

  - Contract Modifications…………………………………………………	148

  - Cumulative Rights……………………………………………………..	148

  - Choice of Law and Forum……………………………………………..	149

  - Headings or Captions………………………………………………….	149

  - Integration……………………………………………………………….	149

  - Lobbying Restrictions…………………………………………………..	149

  - No Conflict of Interest…………………………………………………..	149

  - Not a Joint Venture……………………………………………………...	149

  - Notices………………………………………………………………….	150

  - Obligations Beyond Contract Term…………………………………..	151

  - Obligations of Joint Entities……………………………………………	151

  - Publications……………………………………………………………..	151

  - Severability………………………………………………………………	151

  - Solicitation……………………………………………………………….	151

  - Time Is of the Essence…………………………………………………	151

  - Third-Party Beneficiaries……………………………………………….	152

  - Utilization of Minority Business Enterprise……………………………	152

  - Utilization of Small Business…………………………………………	152

  - Suspension and Debarment……………………………………………	152

  - Waiver…………………………………………………………………….	152

  - Tobacco Smoke…………………………………………………………	152

  - Drug Free Work Place………………………………………………….	153

  - HIPAA Compliance……………………………………………………..	153

- Contingency………………………………………………………………………	153

- Execution………………………………………………………………………….	153

ATTACHMENTS…………………………………………………………………	154

Section 1	Purpose and Background

## 1.0		Background of this Procurement

The Iowa Department of Human Services (DHS or Department) is the single state agency responsible for administering the Medicaid program in Iowa.  The Iowa Medicaid Program provides medical services to eligible Medicaid recipients under Title XIX (Medicaid) of the Social Security Act through enrolled providers and health plans.

The Federal Government amended Title XIX of the Social Security Act in 1972 to allow States to receive 90 percent Federal financial participation (FFP) for all expenditures attributable to the design, development, and installation of mechanized claims processing and information retrieval systems. The legislation also allows States to claim 75 percent FFP for the operation of such systems.

To receive the 75 percent FFP, the developed system must be certified by the Secretary of the Department of Health and Human Services (HHS).  An absolute priority of the Iowa Department of Human Services is the continuance of certification status for the Iowa MMIS.

The Iowa MMIS has been in continuous operation since October 1979. It has evolved continuously since its inception as a result of phased-in developments and enhancements. The Iowa MMIS is certified and eligible for 75 percent Federal financial participation (FFP) under 42 CFR, Part 433, Sub-Part 3 and Section 1903 (a) (4) of the Social Security Act.

Prior to this procurement, DHS has contracted the operations management responsibility for the Iowa MMIS to companies who provide a broad range of “Fiscal Agent Services”.  These Fiscal Agent Services have traditionally included, but have not been limited to:

- Management, Maintenance, and Enhancement of MMIS Subsystems

- Medicaid Claims Processing, Adjudication, and Payment

- Pharmacy Point-Of-Sale (POS) Claims Processing, Adjudication, and Payment

- Mail Room Management and Operations (Paper Claims, Enrollment, Correspondence, and Similar Paper Transactions)

- Data Entry

- Claims Dispute Resolution

- Medical Policy and Medical Review

- Third-Party Liability

- Member Services

- Provider Services

- Drug Rebate

- Pharmacy Help Desk Functions

- Prospective Drug Utilization Review (ProDUR)

The final option year of the contract with the current Fiscal Agent Services contractor [ACS, Inc. (formerly Consultec)] expires on June 30, 2005.

## 1.1		Purpose of this Request For Proposal

This RFP is for: (1) a vendor-owned, vendor-operated Medicaid point-of-sale (POS) pharmacy claims adjudication system (including all media electronic point of sale claims, paper claims, batched, FTP, etc.), operating on vendor-owned hardware; (2) technical assistance to pharmacy providers, (3) pro-DUR services; (4) a state-of-the-art Medicaid pharmacy decision support system;  (5) drug rebate and supplemental drug rebate billing, collection and accounting services; and (6) a provider friendly, member friendly transition from the current contractor to the winning bidder and from the winning bidder of this contract to the winning bidder in the next Iowa Medicaid POS re-procurement.  The POS system is to be part of Iowa’s Medicaid Management Information System (MMIS) and must, therefore, be fully certifiable by the Centers for Medicaid and Medicare Services (CMS).  All systems and vendor activities must be HIPAA compliant, and the vendor must be able to implement timely all changes associated with Medicare Part D, including any changes necessary to satisfy  any amendments to MMIS certification standards which are adopted by CMS in connection with Medicare Part D. The successful vendor will also demonstrate that it can, and will, become an integral part of the Iowa Medicaid Enterprise (IME), notwithstanding the fact that, unlike other units of the IME, it’s operations will largely (but not entirely) be off-site.  This includes, but is not limited to, systems integration.  The IME is described in Attachment M.

The contract will be for a period of five (5) years with three (3) one-year renewal options, exclusive of a period for system design, development and implementation (DDI).  The vendor must be prepared to commence operations no later than June 30, 2005.  The DDI phase of this project is expected to commence immediately following execution of a contract on or about December 15, 2004.  Bidders should pay particular attention to the system testing requirements set forth in this RFP.

This is not a pharmacy benefits management RFP.  The State has already engaged contractors to: (1) handle pharmacy prior authorization; (2) develop, implement and manage a Preferred Drug List and a Recommended Drug List;  (3) staff Iowa’s Drug Utilization Review Commission and Pharmacy and Therapeutics Committee; (4) provide Iowa Medicaid with medical management services, including disease management and pharmacy benefits management; (4) conduct surveillance and utilization review activities; and (5) operate Iowa’s member services unit and provider enrollment unit.  Iowa also has a medical director and has a pharmacy consultant on staff.

Average monthly enrollment in Iowa Medicaid was 281,212 in State Fiscal Year 2004.  There were 6,757,935 Medicaid pharmacy claims adjudicated that year.  In SFY 2004, on average, 56,678 individual Medicaid members were also enrolled in Medicare (“dual eligibles”) each month and  pharmacy expenditures for the dual eligibles represented approximately 47% of all Medicaid pharmacy expenditures.   Pharmacy is not a covered service in any of Iowa’s capitated managed care programs.

Iowa Medicaid anticipates that its pharmacy claims volume, like that of every other state Medicaid program, will decrease substantially in January 2006 when Medicare Part D is implemented.  DHS does not operate a State Pharmaceutical Assistance Program and this RFP assumes that the State will not provide any supplementary 100% State funded pharmacy benefits for dual eligibles.  The RFP does, of course, require that the vendor’s system adjudicate all claims that Iowa Medicaid will continue to pay because the drug is  not a “Part D covered” drug, or because the drug remains  covered by Medicare Part A or Part B, including so-called “J-code” drugs, and successfully cost-avoid claims payments where there is a third party payor such as Medicare. Note, Iowa does not currently cost avoid claims where there is a third party payor.  It will do so when Medicare is the third party payor.  DHS has also recommended to the legislature that Iowa Medicaid begin to cost avoid where there is another third party payor as well.  Note also: The vendor will be responsible for billing, collecting and accounting for rebates and supplemental rebates on all Medicaid covered drugs, including, without limitation, “J code” covered drugs.

Iowa expects to pay for all of the services described in this RFP (other than State required system enhancements) on the basis of an all-inclusive price per adjudicated claim.  Vendor’s bid price should reflect all enhancements to the vendor’s system that will be required to fully and timely implement all the Medicaid changes associated with Medicare Part D coverage for dual eligibles.  Bidders may submit a separate price for system development, design and implementation and must submit an hourly rate for State approved Change Service Requests (CSRs) during the term of the contract.  Connectivity costs with the balance of the Iowa MMIS and other IME vendors and any other costs associated with off-site operations and the need to fully integrate systems and operations with the other IME units, all of whom will be located in Des Moines, Iowa and to provide services to Iowa Medicaid customers (who are located throughout the State) must be paid for by the vendor  and included in the per claim price.  The vendor must provide the State with a performance bond or an irrevocable letter of credit equal to fifty percent of DDI costs (if any) and 20% of the total operations and transition price per year during each of the five years of the contract and each option year.  The DDI performance bond must remain in place until CMS has certified the Iowa MMIS.

The contract will be performance basis. Performance requirements are detailed in the RFP.  They relate to system performance and customer service. Customers include DHS, other IME units, CMS, pharmacy providers, the Iowa legislature, and Iowa Medicaid members. The successful vendor will be required to demonstrate to the satisfaction of DHS and its customers superior performance at all times.

In order to be considered for this, contract bidders must receive a technical score of no less than 1,500 points out of 2,000.    The maximum score for each bidder’s cost proposal is 8,000 points.

Poor  performance under any other contract for similar services, including but not limited to a contract with any state or territorial Medicaid program, may disqualify a bidder without regard to their technical or cost score.  Bidders may also be disqualified if they contact any State employee (including, without limitation, the State Medicaid Director) other than the contract Issuing Officer regarding this RFP.

Bids will be evaluated by a DHS appointed Evaluation Committee.  All members of the Evaluation Committee will be state employees and not employees of any IME contractor. IME contractors, except the IME Project Management Office( (PMO) unit, who is also the IME project manager, may bid for this contract.  The contract award recommendation presented by the Evaluation Committee is subject to final approval by the State Medicaid Director who may accept the final decision of the Evaluation Committee or terminate the procurement.  Bidders may request a review of the award decision by filing a written appeal to the District Court as further described in this RFP.

## 1.2		Authority

This RFP is issued under the authority of Title XIX of the Social Security Act (as amended), the regulations issued under the authority thereof, and the provisions of the Code of Iowa and rules of the Iowa Department of Administrative Services. All bidders are charged with presumptive knowledge of all requirements of the cited authorities, as well as any systems and professional services performance review standards. The submission of a valid Bid Proposal by any bidder will constitute admission of such knowledge on the part of the bidder.

## 1.3		Summary of this RFP

DHS through previous procurements (MED-04-015 and MED-04-034) has developed a contract environment where Iowa Medicaid is a cohesive Iowa Medicaid Enterprise, with “Best of Breed” contractors co-located with State staff at a common Iowa Medicaid facility.  The State’s vision for the Iowa Medicaid Enterprise is not unlike the conceptual view of the operation of a Managed Care Organization (MCO) or Health Maintenance Organization (HMO).  While the State currently contracts with two HMOs for managed health care for some of its members, a substantial portion of the State’s Medicaid expenditures remain appropriated to non-HMO service provision [e.g., the State’s Primary Care Case Management program (MediPASS) and the Iowa Plan].  DHS is proposing to bring the “managed care” operational approach to an integrated Iowa Medicaid Enterprise operation at a single State facility.  This strategy will allow the State to assume a greater responsibility for the operation and direction of healthcare delivery to Medicaid members in Iowa.

All contractors operating within the Iowa Medicaid Enterprise will utilize two common managerial tools as part of their operation.  The first tool is the enterprise-wide State SQL Data Warehouse and the Decision Support Tools built therein.  These Decision Support tools are to be developed by the Department’s Division of Data Management/Medicaid System and  Data Warehouse unit (as described in RFP MED-04-015 (issued December 9, 2003 and displayed on the Department’s website www.dhs.state.ia.us/publications.asp) and are subject to approval by DHS and its Implementation and Support Services (I&SS) contractor.  The second tool is an enterprise-wide Workflow Process Management system.  This tool is to be implemented by the Core MMIS unit, as described below, and is subject to approval by DHS and its IME PMO unit.

The IME PMO is to lead the coordination effort of all IME units.  This includes both systems integration considerations and development of the operational logic for the Workflow Process Management system.

DHS seeks technical solutions which not only achieve and maintain certification status for the Iowa MMIS, but also are compliant with Federal mandates under the Health Insurance Portability and Accountability Act (HIPAA) of 1996.

The POS component requires that a vendor owned, vendor operated pharmacy point of sale system be interfaced with the current Medicaid Management Information System (MMIS), enhanced and transferred to Iowa’s State Data Center.  Bidders are expected to describe a complete solution for the POS component including a work plan.  Work plans should contain tasks and subtasks, duration, resources, milestones and deliverables, and target dates for the milestones and deliverables.  All dates are subject to change, as they will be reviewed and integrated into the overall Iowa Medicaid Enterprise implementation work plan.  As such, the work plan for the POS component must also identify the required interfaces to other key data sources. During the implementation Phase, it is essential that the contractor specify any “contractor interface-related” decision support requirements or capabilities that the Data Warehouse / Decision Support Unit can develop to streamline business processes for the Iowa Medicaid Enterprise.

Section 2		Procurement Process

## 2.0	Issuing Officer

The Issuing Officer, identified below, is the sole point of contact regarding the RFP from the date of issuance until selection of the successful bidder.

Mary Tavegia, Issuing Officer

Iowa Department of Human Services

1st Floor, Hoover State Office Building

1305 East Walnut Street

Des Moines, Iowa  50319-0114

## 2.1	Restrictions on Communications Between Bidder and DHS

From the issue date of this RFP until announcement of the successful bidder, bidders may contact only the Issuing Officer.  The Issuing Officer will respond only to questions regarding the procurement process.   Questions related to the procurement process must be submitted in writing (by mail or electronic mail) to the Issuing Officer by 4:00 p.m., Central Time on October 22, 2004, or they may be submitted in writing at the Bidders' Conference.  Questions related to the interpretation of the RFP follow the protocol set forth by Section 2.9 below.  Verbal questions related to the procurement process will not be accepted.  All procurement process questions submitted via electronic mail should be sent to the following email address:

medicaidrfp@dhs.state.ia.us

Bidders may be disqualified if they contact any State employee other than the Issuing Officer regarding this RFP.

DHS requests that bidders submit their point of contact for any required bidder follow-up by the DHS Issuing Officer.

## 2.2	Downloading the RFP from the Internet

All amendments will be posted on the Department’s homepage at www.dhs.state.ia.us.  The bidder is advised to check the Department’s homepage periodically for any amendments to this RFP, particularly if the bidder originally downloaded the RFP from the Internet.  Bidders downloading the RFP from the Internet may not automatically receive amendments.  If the bidder received this RFP as a result of a written request to the Department, the bidder will automatically receive all amendments.

Bidders will be required to acknowledge receipt of subsequent amendments within their proposals.

## 2.3	Intent of the RFP Process

This RFP is designed to provide bidders with the information necessary to prepare a competitive Bid Proposal.  This RFP process is for the Department's benefit and is intended to provide the Department with competitive information to assist in the selection of bidders to provide the desired services.  It is not intended to be comprehensive and each bidder is responsible for determining all factors necessary for submission of a comprehensive Bid Proposal.

## 2.4	Procurement Timetable

The following dates are set forth for informational and planning purposes.  However, the Department reserves the right to change the dates.

Table 1: Procurement Timetable

| Task | Key Procurement Task | Date |
| --- | --- | --- |
| A | Notice of Intent to Issue RFP | September 9, 2004 |
| B | Issue RFP | October 8, 2004 |
| C | Bidders Conference | October 15, 2004 |
| D | Letters of Intent to Bid Due | October 22, 2004 |
| E | bidders’ Questions Due | October 22, 2004 |
| F | Written Responses to Bidders’ Questions Issued | November 15, 2004 |
| G | Closing Date for Receipt of Bid Proposals and Amendments to Bid Proposals | November 19, 2004 |
| H | Oral Presentations | December 2 & 3, 2004 |
| I | Notice of Intent to Award to Successful Bidder | December 15, 2004 |
| J | Completion of Contract Negotiations and Execution of the Contract | December 22, 2004 |

## 2.5	Resource Room / Bidders’ Library

A Resource Room / Bidders’ Library will be available onsite at the DHS offices (Hoover Building  - Des Moines, Iowa), by appointment only, for potential bidders to review material relevant to the RFP.  The Resource Room / Bidders’ Library will be available on Tuesdays, Wednesdays, and Thursdays (between the hours of 8:00 a.m. to 4:00 p.m., Central Time) from October 11, 2004 through November 19, 2004, excluding holidays.  Bidders should contact the Issuing Officer (Mary Tavegia) or her designee(s) by phone at (515) 281-8283 or by e-mail at medicaidrfp@dhs.state.ia.us to schedule an appointment.  See Attachment B for a list of materials that will be provided in the Resource Room / Bidders’ Library.

Materials provided for the Bidders’ Library cannot be removed from the Bidders’ Library.  DHS will arrange for select materials to be available at a local copy center.  Bidders’ Library items available both onsite and at the copy center will be numbered alike in order to ease the process of ordering copies.  Bidders assume all costs associated with the copying of Bidders’ Library materials.

## 2.6	Bidders’ Conference

A Bidders’ Conference will be held on October 15, 2004 at 10:00 a.m., Central Time at the Des Moines Botanical Center, Levitt Room.  The Des Moines Botanical Center is located at:

Des Moines Botanical Center

909 Robert D. Ray Drive

Des Moines, IA  50316

The purpose of the Bidders’ Conference is to discuss with prospective bidders the work to be performed and to allow prospective bidders an opportunity to ask questions regarding the RFP.  Verbal discussions at the Bidders’ Conference shall not be considered part of the RFP unless confirmed in writing by the Department and incorporated into this RFP.  The conference will be recorded.  Questions asked at the conference that cannot be adequately answered during the conference may be deferred.   Questions for which the bidder would like to have a written response or clarification should be submitted at the bidders conference or follow procedures in Section 2.7.

Although attendance at the Bidders’ Conference is not a mandatory requirement for submission of a proposal, DHS strongly encourages bidders to attend.

## 2.7	Bidders’ Questions and Requests for Clarification

Bidders are invited to submit written questions and requests for clarifications regarding the RFP.  The questions or requests for clarifications must be in writing and received by the Issuing Officer before 3:00 p.m., Central Time on October 22, 2004.  Verbal questions will not be permitted.  If the question or request for clarification pertains to a specific section of the RFP, then the page and section number(s) must be referenced.  Questions and comments must be submitted to the Issuing Officer by mail or electronic mail and will not be accepted via fax.  All questions submitted via electronic mail should be sent to the following email address:

medicaidrfp@dhs.state.ia.us

Written responses to bidders’ questions and responses to requests for clarifications will be sent on or before November 15, 2004 to bidders who have submitted a Letter of Intent to Bid.  Responses to questions will also be available on the DHS website at www.dhs.state.ia.us

The Department’s written responses will not be considered part of the RFP.  If the Department modifies the RFP based on answers to questions, the Department will issue an appropriate amendment to the RFP.

The Department assumes no responsibility for verbal representations made by its officers or employees unless such representations are confirmed in writing and incorporated as an amendment into the RFP.

## 2.8	Letters of Intent to Bid

A Letter of Intent to Bid must be mailed, sent via delivery service, or hand delivered by the bidder or the bidder’s representative to the Issuing Officer and the Letter of Intent to Bid must be received by 4:00 p.m., Central Time, on October 22, 2004.  The Letter of Intent to Bid must include:

- The bidder’s name and mailing address,

- Name and E-mail address for designated contact person,

- Telephone and Fax numbers for designated contact person,

- A statement of intent to bid for the contract, and

- An authorizing signature

Electronic mail and faxed Letters of Intent to Bid will not be accepted.

Submitting a Letter of Intent to Bid is a mandatory condition to submitting a Bid Proposal and also ensures receipt of written responses to bidders’ questions, comments, and any amendments to the RFP.  Failure to submit a Letter of Intent to Bid by the deadline specified will result in the rejection of the bidder's Bid Proposal.

## 2.9	Amendments to the RFP, Amendments to Bid Proposals, and Withdrawal of Bid Proposals

The Department reserves the right to amend the RFP at any time.  If the amendment occurs after the closing date for receipt of Bid Proposals, the Department may, in its sole discretion, allow bidders to amend their Bid Proposals in response to the Department's amendment if necessary.

The bidder may also amend its Bid Proposal prior to the proposal due date specified in this RFP.  The amendment must be in writing, signed by the bidder, and mailed to the Issuing Officer before the time that is set for the final receipt of proposals (unless this date is extended by the Department).  Electronic mail and faxed Bid Proposal amendments will not be accepted.

Bidders who submit Bid Proposals in advance of the deadline may withdraw, modify, and resubmit proposals at any time prior to the deadline for submitting proposals.  Bidders that modify a Bid Proposal that has already been submitted must submit modified Sections along with specific instructions identifying the pages or sections being replaced.  Modifications are only accepted if they are submitted prior to the deadline for final receipt of proposals.  Bidders must notify the Issuing Officer in writing if they wish to withdraw their Bid Proposal(s).  Electronic mail and faxed requests to withdraw will not be accepted.

## 2.10	Submission of Bid Proposals

The Department must receive the Bid Proposal, addressed as identified below, before 4:00pm, Central Time on November 19, 2004.

Mary Tavegia, Issuing Officer

Iowa Department of Human Services

1st Floor, Hoover State Office Building

1305 East Walnut Street

Des Moines, Iowa  50319-0114

This is a mandatory requirement and will not be waived by the Department.  Any Bid Proposal received after this deadline will be rejected and returned unopened to the bidder.  Bidders mailing Bid Proposals must allow ample mail delivery time to ensure timely receipt of their Bid Proposals.  It is the bidder’s responsibility to ensure that the Bid Proposal is received prior to the deadline.  Postmarking by the due date will not substitute for actual receipt of the Bid Proposal by the Department.  Electronic mail and faxed Bid Proposals will not be accepted.

Bidders must furnish all information necessary to evaluate the Bid Proposal.  Bid Proposals that fail to meet the mandatory requirements of the RFP will be disqualified.  Verbal information provided by the bidder shall not be considered part of the bidder's Bid Proposal.

## 2.11	Bid Proposal Opening

The Bid Proposal opening is an informal process.  The Bid Proposals will remain confidential until the Evaluation Committee has reviewed all of the Bid Proposals submitted in response to this RFP and the Department has announced a Notice of Intent to Award a contract.

DHS will publish the names of all persons who have submitted Letters of Intent to Bid on or after October 25, 2004 and will publish the names of all persons who have submitted Bid Proposals the first business day following the deadline.

## 2.12	Costs of Preparing the Bid Proposal

The costs of preparation and delivery of the Bid Proposal are solely the responsibility of the bidder.

## 2.13	Rejection of Bid Proposals

The Department reserves the right to reject any or all Bid Proposals in response to this RFP, in whole or in part, and to cancel this RFP at any time prior to the execution of a written contract.  Issuance of this RFP in no way constitutes a commitment by the Department to award a contract.

## 2.14	Disqualification

The Department reserves the right to eliminate from the evaluation process any bidder not fulfilling all mandatory requirements of this RFP.  Failure to meet a mandatory requirement shall be established by any of the following, as well the specifics outlined by the Bid Proposal Mandatory Requirements Checklist provided as Attachment D:

- The bidder fails to deliver the Bid Proposal by the due date and time.

- The bidder fails to deliver the Cost Proposal in a separate, sealed envelope in the same box(es) with Technical Proposals.

- The bidder states that a service requirement cannot be met.

- The bidder's response materially changes a service requirement.

- The bidder’s response limits the rights of the Department.

- The bidder fails to include information necessary to substantiate that it will be able to meet a service requirement.  A response of "will comply" or merely repeating the requirement is not sufficient.

- The bidder fails to respond to the Department's request for information, documents, or references.

- The bidder fails to include a Bid Proposal Security in its Cost Proposal.

- The bidder fails to include any signature, certification, authorization, stipulation, disclosure, or guarantee requested in Section 7 of this RFP.

- The bidder fails to comply with other mandatory requirements of this RFP.

- The bidder presents the information requested by this RFP in a format inconsistent with the instructions of the RFP.

- The bidder initiates unauthorized contact regarding the RFP with State employees.

- The bidder provides misleading or inaccurate responses.

## 2.15	Nonmaterial and Material Variances

The Department reserves the right to waive or permit cure of nonmaterial variances in the Bid Proposal if, in the judgment of the Department, it is in the Department's best interest to do so.  Nonmaterial variances include minor informalities that do not affect responsiveness; that are merely a matter of form or format; that do not change the relative standing or otherwise prejudice other bidders; that do not change the meaning or scope of the RFP; or that do not reflect a material change in the services.  In the event the Department waives or permits cure of nonmaterial variances, such waiver or cure will not modify the RFP requirements or excuse the bidder from full compliance with RFP specifications or other contract requirements if the bidder is awarded the contract.  The determination of materiality is in the sole discretion of the Department.

## 2.16	Current Contracts

The Department requests a reference for all contracts (current and past).  The Department reserves the right to contact any reference as a means to assist in the evaluation of the Bid Proposal, to verify information contained in the bid proposal, and to discuss the bidder’s qualifications and the qualifications of any key personnel or subcontractor(s) identified in the Bid Proposal.  Bidders must provide a current contact and telephone number for all contracts currently held or terminated within the last five (5) years.  The Department reserves the right to consider information the bidders capability and performance under these and any other contracts.

## 2.17	Verification of Bid Proposal Contents

The content of a Bid Proposal submitted by a bidder is subject to verification.  Misleading or inaccurate responses shall result in disqualification.

## 2.18	Bid Proposal Clarification Process

The Department reserves the right to contact a bidder after the submission of Bid Proposals for the purpose of clarifying a Bid Proposal to ensure mutual understanding.  This contact may include written questions, interviews, site visits, a review of past performance if the bidder has provided goods or services to the Department or any other political subdivision wherever located, or requests for corrective pages in the bidder's Bid Proposal.  The Department will not consider information received if the information materially alters the content of the Bid Proposal or alters the services the bidder is offering to the Department.  An individual authorized to legally bind the bidder shall sign responses to any request for clarification.  Responses shall be submitted to the Department within the time specified in the Department's request.

## 2.19	Disposition of Bid Proposals

All Bid Proposals become the property of the Department and shall not be returned to the bidder unless all Bid Proposals are rejected or the RFP is cancelled.  In either event, bidders will be asked to send prepaid shipping instruments to the Department for return of the Bid Proposals submitted.  In the event the Department does not receive shipping instruments, the Department will destroy the Bid Proposals.  Otherwise, at the conclusion of the selection process, the contents of all Bid Proposals will be in the public domain and be open to inspection by interested parties subject to exceptions provided in Iowa Code Chapter 22 or other applicable law.

## 2.20	Public Records and Requests for Confidential Treatment

The Department may treat all information submitted by a bidder as public information following the conclusion of the selection process unless the bidder properly requests that information be treated as confidential at the time of submitting the Bid Proposal.  Iowa Code Chapter 22 governs the Department's release of information.  Bidders are encouraged to familiarize themselves with Chapter 22 before submitting a proposal.  The Department will copy public records as required to comply with the public records laws.

Any request for confidential treatment of information must be included in the Transmittal Letter with the bidder’s Bid Proposal.  In addition, the bidder must enumerate the specific grounds in Iowa Code Chapter 22 that support treatment of the material as confidential and explain why disclosure is not in the best interest of the public.  The request for confidential treatment of information must also include the name, address, and telephone number of the person authorized by the bidder to respond to any inquiries by DHS concerning the confidential status of the materials.  This request and other Transmittal Letter requirements are described further in Section 4.

Any Bid Proposal submitted which contains confidential information must be conspicuously marked on the cover sheet as containing confidential information, all pages with confidential material must be itemized under the above-referenced “request for confidential treatment of information” section of the Transmittal Letter, and each page upon which confidential information appears must be conspicuously marked (e.g., in the Footer) as containing confidential information. Identification of the entire Bid Proposal as confidential will be deemed non-responsive and disqualify the bidder.

If the bidder designates any portion of the bidder’s Bid Proposal as confidential, the bidder will submit a “sanitized” copy of the Bid Proposal from which the confidential information had been excised.  The excised copy is in addition to the number of copies requested in Section 4 of this RFP.  The confidential material must be excised in such a way as to allow the public to determine the general nature of the material removed and to retain as much of the Bid Proposal as possible.  Instructions for the “sanitized copy” are provided in detail in Section 4.

The Department will treat the information marked confidential as confidential information to the extent that such information is determined confidential under Iowa Code Chapter 22 or other applicable law by a court of competent jurisdiction.

In the event the Department receives a request for information marked confidential, written notice shall be given to the bidder at least seven (7) calendar days prior to the release of the information to allow the bidder to seek injunctive relief pursuant to Section 22.8 of the Iowa Code.

The bidder’s failure to request confidential treatment of material will be deemed by the Department as a waiver of any right to confidentiality that the bidder may have had.

## 2.21	Copyrights

By submitting a Bid Proposal, the bidder agrees that the Department may copy the Bid Proposal for purposes of facilitating the evaluation of the Bid Proposal or to respond to requests for public records.  The bidder consents to such copying by submitting a Bid Proposal and represents / warrants that such copying will not violate the rights of any third party.  The Department shall have the right to use ideas or adaptations of ideas that are presented in the Bid Proposals.

## 2.22	Release of Claims

By submitting a Bid Proposal, the bidder agrees that it will not bring any claim or cause of action against the Department based on any misunderstanding concerning the information provided herein or concerning the Department's failure, negligent or otherwise, to provide the bidder with pertinent information as intended by this RFP.

## 2.23	Oral Presentations

Bidder finalists will be requested to participate in an oral presentation.  The presentation will occur at a State office location in Des Moines, Iowa.  The determination of participants, location, order, and schedule for the presentations is at the sole discretion of the Department and will be provided during the Evaluation process.  The presentation will include an open dialogue with the Department and the I&SS contract staff regarding the bidders understanding of the IME and bidders role with such.   The presentation shall not materially change the information contained in the Bid Proposal.

## 2.24	Evaluation of Bid Proposals Submitted

Bid Proposals that are submitted in a timely manner and meet the mandatory submittal requirements of this RFP will be reviewed in accordance with Section 7 of this RFP.  The Department will not necessarily award any contract resulting from this RFP to the bidder offering the lowest cost to the Department.  Instead, the Department will award the contract to the compliant bidder whose Bid Proposal receives the most points in accordance with the evaluation criteria set forth in Section 4 of this RFP.  The recommendations for award of contracts presented by the Evaluation Committees are subject to final approval and sign-off by the State Medicaid Director.

## 2.25	Notice of Intent to Award

A Notice of Intent to Award will be sent by mail to all bidders who have submitted a timely Bid Proposal.  The Notice of Intent to Award is subject to execution of a written contract and, as a result, the notice does not constitute the formation of a contract between the Department and the apparent successful bidder.

## 2.26	Acceptance Period

Negotiation and execution of the contract shall be completed no later than December 15, 2004.  If the apparent successful bidder fails to negotiate and execute a contract by the date above, the Department (in its sole discretion) may revoke the award and award the contract to the next highest ranked bidder or withdraw the RFP.

The Department further reserves the right to cancel the award at any time prior to the execution of a written contract.

## 2.27	Review of Award Decision

Bidders may request review of the award decision by filing a written appeal to the District Court.

The request to review the award decision must be in writing and must clearly and fully identify all issues being contested by reference to the page, section, paragraph, and line number(s) of the RFP.  The District Court shall review the award decision based on the same information that was before the Evaluation Committee.  An evidentiary hearing will not be conducted.  The decision of the District Court shall be final.  An appeal to District Court or request to review the award decision shall not stay negotiations with the apparent successful bidder.

## 2.28	Definition of Contract

The full execution of a written contract shall constitute the making of a contract for services and no bidder shall acquire any legal or equitable rights relative to the contract services until the contract has been fully executed by the apparent successful bidders and the Department.

## 2.29	Choice of Law and Forum

This RFP and the resulting contract are to be governed by the laws of the State of Iowa.  Changes in applicable laws and rules may affect the award process or the resulting contract.  Bidders are responsible for ascertaining pertinent legal requirements and restrictions.  Any and all litigation or actions commenced in connection with this RFP shall be brought in the appropriate Iowa forum.

## 2.30	Restrictions on Gifts and Activities

Iowa Code Chapter 68B restricts gifts which may be given or received by State employees and requires certain individuals to disclose information concerning their activities with State government.  Bidders are responsible to determine the applicability of this Chapter to their activities and to comply with the requirements.  In addition, pursuant to Iowa Code Section 722.1, it is a felony offense to bribe or attempt to bribe a public official.

## 2.31	No Minimum Guaranteed

The Department anticipates that the selected bidder will provide services as requested by the Department.  The Department will not guarantee any minimum compensation to be paid to the bidder or any minimum usage of the bidder's services.

Section 3	Procurement Approach to Contractor

Service Requirements

Iowa’s goal of obtaining the functionality described in this document has been partially attained through a procurement process that has earlier resulted in contracts being signed with selected bidders for the following units:  Core MMIS; Medical Services; Pharmacy/Medical with PDL; Member Services; Provider Services; SURS; Provider Cost Audits and Rate Setting; and Revenue Collection.  Responsibility for the Data Warehouse unit under its new iteration will be assumed by the Department’s Division of Data Management.

This RFP provides a complete description of the Pharmacy Point of Sale (POS) unit. Proposals must be self-contained and self-sufficient, providing all necessary information to allow for a complete evaluation.  For additional information on the format and content of the Bid Proposal, please see Section 5 of this RFP.

While the Core MMIS unit will take over existing system software that will be newly installed on State hardware, the POS unit will require new applications to meet unit-specific requirements.  Bidders are expected to describe a complete solution that includes a detailed work plan.  The identification and explanation of all interfaces and inputs that the bidders’ solution requires from other components is an important evaluation criterion.  The work plan must identify the required interfaces to other key data sources.  The work plan must also identify tasks and subtasks, task durations, resources, milestones/deliverables, and target dates for milestones/deliverables. Guidelines for the IME PMO work plan creation are found in Attachment I.

*Bidder Note: Due to recent Medicare reform legislation, prescription drug coverage for dual eligibles would be transferred to Medicare.  As such, DHS expects that its pharmacy claims volume could be cut down to as much as one-half of the current volume.  This legislation is currently scheduled to take effect on January 1, 2006.  At this time the State Legislature has not made a decision regarding wraparound coverage.

## 3.1		Proposed Operational Environment

DHS is moving from a single, all encompassing contract for a wide array of activities that are presently incorporated under the concept of a Medicaid Fiscal Agent, to a group of component contracts covering existing and newly contracted key Medicaid functions. In addition, DHS has established more State control of these functions by requiring that the bidders operate certain systems on State hardware.

DHS’ intent in this fundamental realignment of responsibilities is to improve the competitive environment in the State for support of health care functions, and ultimately position the State to assume a greater responsibility for the operation and direction of public health care delivery in Iowa.

Tables 2 and 3, below, identify all IME units and identify their key responsibilities. Please note that this scope of work includes responsibilities of the current Medicaid Fiscal Agent, responsibilities presently with other contractors, and some current DHS responsibilities.

Table 2: Key Responsibilities for Systems Components

| IME Unit | Key Responsibilities |
| --- | --- |
| Core MMIS Noridian Administrative Services | Claims Processing Subsystem (except pharmacy claims) Prior Authorization Subsystem TPL Subsystem Provider Subsystem Reference Subsystem MARS Subsystem SURS Subsystem EPSDT Subsystem Medically Needy Subsystem Recipient Subsystem (Maintained by the State) Imaging System functionality for received paper documents (e.g., paper claims, prior authorizations, claims & prior authorization attachments, etc.) Lead contractor responsibility for interfaces and technical integration with all other components Workflow Process Management system |
| Pharmacy POS | Point-of-Sale (POS) Processing Prospective DUR (ProDUR) Pharmacy reference file maintenance, including drug pricing file and PDL Drug Rebate and Supplemental Drug Rebate processing |
| Data Warehouse / Decision Support DHS Division of Data Management | Query Tool Development and Support Training of users from State staff and other component Contractor staff Capability to upgrade to include MAR and SUR Subsystems |

Table 3: Key Responsibilities for Professional Services Components

| RFP Component | Key Responsibilities |
| --- | --- |
| Medical Services Iowa Foundation for Medical Care | Medical Support Disease Management Enhanced Primary Care Case Management (for high cost / high risk members) Prevention Promotion (EPSDT) Quality of Care Long term care assessment Case-mix audits |
| Pharmacy Medical Services Iowa Foundation for Medical Care | Retrospective DUR (RetroDUR) Prior Authorization, including Pharmacy Prior Authorization |
| Provider Services Policy Studies, Inc. | Provider Enrollment and Data Maintenance, including Provider File updates Provider Inquiry / Provider Relations including the Provider Call Center Function Provider Publications Provider Training Provider Subsystem File Updates Managed Care Provider Recruitment and Support |
| Member Services Maximus | Enrollment Broker for Managed Health Care (MHC) Member Inquiry / Member Relations including the Member Services Call Center Function Member Publications and Education (Eligibility & Coverage Information) Complaints process Member Quality Assurance |
| Revenue Collection Health Management Systems | TPL Recovery and Pay & Chase (recoveries) Estate Recovery Lien Recovery Overpayments to Providers Interface with DAS (Tax Offset) Miller Trust and Special Needs Trust Recovery |
| SURS Analysis and Provider Audits Health Care Excel | Claims Analysis Provider Profiling Desk Review of Cases Provider Field Audits |
| Provider Cost Audits and Rate Setting Myers & Stauffer, LLC | Hospital Cost Settlements Inpatient and Outpatient Rate Determinations DRG and APG Re-basing Provider Rate Appeals |

## 3.2		System Integration

The lead contractor for the new Iowa Medicaid Enterprise is the Core MMIS. The lead contractor has primary responsibility for system integration, with technical oversight from State of Iowa technical staff.  The current Fiscal Agent Contractor (ACS) and State staff from the Information Technology Enterprise (ITE) have transferred the existing Iowa MMIS operation (excluding the existing Pharmacy POS and STARS DSS) to the State Data Center. The (Core MMIS will operate the component-based MMIS for up to eight (8) years.

DHS has selected an Implementation and Support Services (I&SS) contractor to lead the coordination effort between all successful bidders.

## 3.3		System Architecture

The Iowa MMIS currently operates as a mainframe application with a flat file structure.  The State IT environment includes an IBM Z800 used for hosting the core claims processing applications.  The Data Warehouse / Decision Support Component will reside on a separate State server, operating in a relational database environment. The State server for the Medicaid Data Warehouse / Decision Support application is SQL-based.

## 3.4		Provisions for HIPAA Compliance

The POS unit is expected to be fully compliant with HIPAA requirements in effect as of the date of release for the RFP and with any changes that subsequently occur, unless otherwise noted.  Specific HIPAA requirements have been provided in the Start-Up and Operational Requirements subsections of Sections 5 and 6, but bidders are ultimately responsible for describing how their proposed solution meets and will maintain HIPAA requirements for Transactions and Code Sets, Privacy, and Security.  Other future requirements of HIPAA such as National Identifiers may impact system and policy operations for the Iowa Medicaid Enterprise.  Depending on the nature of the requirement, these regulations may also be considered within the contractor’s scope of work.

## 3.5		Contract Phases

The activities resulting from the contract awards under this procurement will fall into three phases:

- Design, Development and Implementation (DDI),

- Operations, and

- Turnover

Each phase has specific objectives, tasks and deliverables, which are all directed toward continuation of the required MMIS activities described in this RFP (irrespective of changes in systems or contractors).

These activities fit into the generic categories described below. Detailed tasks for the designated phases are contained in RFP Section 4.

### 3.5.1		DDI Phase

This phase includes all activities required to define the system(s) requirements for the agreed to responsibilities, develop the applications, and successfully implement the system(s) that meet the RFP requirements.  Tasks for the DDI Phase include the following:

#### 3.5.1.1		Planning Task

The contractor will develop a detailed project management plan for the takeover, or transfer, and will conduct installation of these components on vendor hardware. The Planning Task includes preparation of the detailed work plan, which is usually based on the proposed work plan sent in response to the RFP, acquiring necessary resources and facilities and coordinating schedules with the State. Each IME unit must incorporate any coordination efforts with other Iowa Medicaid Enterprise units into their planning.

DHS will use a combined Project Plan to coordinate the respective responsibilities of the IME units during the DDI phase. This project plan will incorporate key interfaces between the units and determine the sequence of development for the units. Representatives from each of the IME units will participate with the State to coordinate the implementation of the entire system.

The initial draft of the workflow process map for POS claims processing in the MMIS is Attachment J.

#### 3.5.1.2		Takeover Task

The Takeover Task must be detailed in the bidder’s work plan, to include at a minimum: resources, schedule, requirements for support from the existing POS contractor, and new required interfaces.

#### 3.5.1.3		Transfer Task

DHS is asking that requirements for some components be met by a replacement of the current application with a vendor model transferred from another public, or private sector program.  While the bidder would still be required to provide a detailed work plan identifying resources, schedules, interfaces and support requirements, much of the emphasis moves to the transfer of the appropriate system or application.  The State will set the record retention period for the POS unit, usually a minimum of 10 years or to the extent of available history.

#### 3.5.1.4		Acceptance Testing Task

Acceptance Testing allows the State users to confirm that the system meets all requirements and performs functions pursuant to State policy.  Vendors will be required to designate adequate time and resources for this task and coordinate the schedule with State management. The State staff will verify that all interfaces to other MMIS units are functional.

#### 3.5.1.5		Implementation Task

Implementation includes making all final corrections, upgrades and changes to the system to meet deficiencies identified in the testing process.  For the required MMIS units, it includes preparing the system components to collectively meet CMS certification requirements. The individual contractors will have to coordinate their activities through each other and the State to demonstrate all certification requirements can be met.

### 3.5.2		Operations Phase

The Operations Phase begins when the State has authorized the new contractor(s) to begin operation of their unit and shut down operations for the replaced system / contractor.  The operational responsibilities will involve meeting performance standards set by DHS for the various functions performed by the contractor.  Specific activities and accompanying performance standards are detailed in the Sections 5 of this RFP.

### 3.5.3		Turnover Phase

The Turnover Phase is activated when the State contractually transfers responsibility for the operations function to a new entity (i.e., the newly awarded Contractor).  Here, the Turnover Phase refers to the time period after the end of the Operations Phase of the contract awarded by this RFP. Bidders will be required to provide a commitment for full cooperation during the turnover responsibility that comes at the end of the contract term awarded by this RFP, including preparation of a turnover plan, when requested by the State.

# Section  4  	Service Requirements

## 4.1	General Requirements

As reiterated throughout this RFP, Iowa’s intent in this procurement is to move the State toward a seamless delivery of services for members under the Medicaid program.  To that extent, all contractors, except the Pharmacy POS system and systems maintenance and Pharmacy Help Desk Staff, and the responsible DHS Unit Managers, will be housed at a common State location as part of the overall Medicaid Iowa Medicaid Enterprise administration.  The multiple contractor environment places a premium on coordination of efforts. The POS contractor cannot perform their required responsibilities without coordination and cooperation with the other contractors.  DHS will assume the role of contract monitor for all the IME Unit contractors. Contractors that have demonstrated success in cooperative environments will be favored in this procurement.

Interfaces from the POS contractor’s data systems (as well as MMIS and Data Warehouse) to the Professional Services units may be in the form of online updates or other file transfers. Pursuant to this concept, a Professional Services contractor will likely have online access and authority to update files on the POS. Obviously, such updates require good communication between the respective contractors and DHS to assure that the maintenance is timely and transparent to the host system.  The POS contractor must have the capability to meet the interface requirements for data transfer as described in Section 3.2 of this RFP.

### 4.1.1		Staffing Requirements

The State will require minimum standards for essential named staff for the Iowa Medicaid Enterprise. Iowa is only requiring a few key positions to be named consistent with the belief that the bidder should be in the best position to define the project staffing for the contractor’s approach to the procurement requirements. The staffing requirements for the Iowa Medicaid Enterprise Systems Contractors are discussed below.

General requirements for key personnel are as follows.

- The Account Manager must be employed by the bidder when the proposal is submitted.

- All key personnel must be employed by or committed to join the bidder's organization by the beginning of the contract start date.

- Key personnel named in the proposal must be committed to the project from the start date identified in the table below through at least the first six months of operation. Key personnel may not be reassigned during this period.

- Key personnel may not be replaced during this period except in cases of resignation or termination from the contractor’s organization, or in the case of the death of the named individual.

#### 4.1.1.1		Key Personnel To Be Named

Bidders are expected to propose sufficient staff, with the requisite skills, to meet all requirements in this RFP, and make a satisfactory showing on the Performance Report Card. The State has listed a limited number of key positions for which bidders must identify personnel and provide resumes. In addition bidders must provide representative job descriptions for other positions identified in the bidder’s organization for the Iowa contract. The named positions for the POS contractor include the following:

- Account Manager

- Implementation Manager

- System Manager, Operations Phase

- Operations Managers (May be the same as Account Manager)

Resumes must show employment history for all relevant and related experience and all education and degrees, including specific dates, names of employers for the past five (5) years, and educational institutions attended. For any individual for whom a resume is submitted, the percent of time to be dedicated to the Iowa POS must be indicated.  References for these persons, and for professional experience within the last five (5) years, must be included within the resume and must include the following:

- For each named key person, a minimum of three (3) professional references outside the employee’s organization.   References need to be relevant to the assigned duties of the key person in relation to the project

- For each client project listed as a reference, the client's or customer's full name and street address and the current telephone and e-mail address of the client's responsible project administrator or a service official of the customer who is directly familiar with the key person's performance and who may be contacted by DHS during the proposal evaluation process.

DHS reserves the right to check additional personnel references, at its option.

The following chart illustrates the qualifications, start date, and any special requirements for key personnel who must be named for the POS Unit:

| KEY PERSONNEL |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Key Person |  | Qualifications |  | Start Date |  | Special Requirements |
| Account Manager |  | Required: Three years of account management or major supervisory role for government or private sector healthcare payer; Bachelor's degree Desired: Previous management experience with Medicaid, POS system development and operations; knowledge of HIPAA rules and requirements; Master's degree in Business Administration, Healthcare Delivery Systems, Computer Science, or related field |  | Contract signing date |  | Must be 100 percent dedicated to the Iowa Medicaid project and reside on-site. |
| Implementation Manager |  | Required: Five years experience in overall management or major supervisory role in implementation of POS, comparable health care claims management system. Must have project management skills. Bachelor’s degree Desired: POS implementation manager in comparable sized account, Project Management certification. |  | Contract signing date |  | Must be 100 percent dedicated to Iowa Medicaid project until start of operations phase and reside on-site through implementation (June 30, 2005). |
| System Manager (Operations) | Required: Four years of MMIS, POS, DSS or major health insurance system operation experience as manager or in lead role in a program of equivalent scope to Iowa. Bachelor’s degree in Computer Science or related field or four additional years experience in lieu of degree Desired: Pharmacy POS System manager for POS Unit in comparable sized state. |  | Six months prior to start of operations phase. |  | Must be 100 percent dedicated to the Iowa Medicaid project. |  |
| Operations Manager | Required: Minimum four years experience managing a major component of a public or private health care claims processing operation in an environment similar in scope and volume to the Iowa Medicaid Program. The experience could be in claims management, eligibility, financial controls, utilization review, managed care enrollment or provider services. Desired: Bachelor’s degree and four years’ experience in managing health care operations. |  | Contract signing date |  | Must be 100 percent dedicated to the Iowa Medicaid project. May be the same as the Account Manager and reside on-site. Maybe the same as the Account Manager. |  |

#### 4.1.1.2		DHS Approval of Key Personnel

DHS reserves the right of prior approval for all named key personnel in the bidder’s proposal. DHS also reserves the right of prior approval for any replacement of key personnel. DHS will provide the selected contractor thirty- (30) days to find a satisfactory replacement for the position except in cases of flagrant violation of state or federal law or contractual terms. DHS reserves the right to interview any and all candidates for named key positions prior to approving the personnel.

#### 4.1.1.3		Changes to Contractor’s Key Staff

The contractor may not replace, or alter the number and distribution of Key Personnel as bid in its proposal without the prior written approval of the IME POS Unit Manager, which shall not be unreasonably withheld. Replacement staff will have comparable training, experience and ability to the person originally offered for the position. If the Unit Manager gives written approval of the termination, transfer, or reassignment of key personnel, such personnel will remain assigned to the performance of duties under this contract until replacement personnel approved by the Unit Manager are in place performing the key personnel functions. The Unit Manager may waive this requirement upon presentation of good cause by the contractor.

The contractor will provide the POS Unit Manager with fifteen (15) days notice prior to any proposed transfer or replacement of any contractor’s key personnel. At the time of providing such notice, the contractor will also provide the Unit Manager with the resume(s) and references of the proposed replacement key personnel. The Unit Manager will accept or reject the proposed replacement key personnel within ten (10) days of receipt of notice. Upon request, the Unit Manager will be afforded an opportunity to meet the proposed replacement key personnel in Iowa within the ten (10) day period. The Unit Manager will not reject proposed replacement key personnel without reasonable cause. The Unit Manager may waive the 15-day notice requirement when replacement is due to the death or resignation of a key employee.

#### 4.1.1.4		Special Staffing Needs

##### 4.1.1.4.1	Bonding

The POS contractor must provide a Fidelity Bond as specified in RFP Section 7 (12.2) to protect against loss or theft for all staff who handle or have access to checks in the contractor’s performance of its functions.

##### 4.1.1.4.2	Job Rotation

The contractor will be required to develop and maintain a plan for job rotation and cross-training of staff to ensure that all functions can be adequately performed during the absence of staff for vacation and other absences.

##### 4.1.1.4.3	Coverage During Vacations for Sensitive Positions

The Contractor will be required to designate staff that is trained and able to perform the functions of sensitive positions when the primary staff member is absent on consecutive days of vacation.

### 4.1.2		Facility Requirements

#### 4.1.2.1		Permanent Facilities

##### 4.1.2.1.1		State Responsibilities

On or about February 1, 2005, DHS will move t o permanent facilities for Iowa Medicaid Enterprise staff ready to be occupied.  At no cost to the vendor, IME will provide the following for on-site staff:

- Office space for all Iowa Medicaid Enterprise on-site contractors

- Desks, chairs, and cubicles

- DHS Network infrastructure and network connections

- Personal Computers

- Software Licenses for commercially-available packages

- Phones and Fax machines

- Photocopiers and Paper

- Network Printers

- Licenses for Standard Microsoft Office Suite

Within the General Requirements section of the Technical Proposal, the bidder will provide the IME with the staffing plan for on-site personnel.

The State will provide conference rooms at the Iowa Medicaid Enterprise offices that are available for meetings between/among contractor personnel, State staff, providers, and other stakeholders.

The POS contractor is responsible for hardware and software support other than IME desktops at IME location.

### 4.1.3		Location of Activities

While the IME requires all staff directly associated with the provision of contract services to the Iowa Medicaid Enterprise will be located at the Iowa Medicaid Enterprise facilities.  The Pharmacy Point-of-Sale (POS) system will be operated at an off-site location approved by the IME.  The IME POS Unit staff required on-site include the Account Manager, Implementation Manager (through June 30, 2005) and Operations Manager.

### 4.1.4		Contract Management

The contract management function encompasses both automated and manual functions necessary to manage the unit contractors operation and to report to the IME on the status of operational activities. These functions are primarily the responsibility of the contractor, following approval of the procedures from the IME.

#### 4.1.4.1		State Responsibilities

The POS Unit Manager will be responsible for the performance integration of the Unit. The POS Unit Manager is responsible for the following activities:

1.	Monitor the contract performance and compliance with contract terms and conditions

2.	Serve as a liaison between the contractor and other State users

3.	Initiate or approve system change orders

4.	Assess and invoke damages for contractor non-compliance

5.	Monitor the development and implementation of enhancements and modifications to the system

6.	Review and approve completion of Iowa Medicaid Enterprise system documentation

7.	Develop, with participation from the contractor, the Report Card of contractor compliance with performance standards, negotiate reporting requirements and measure compliance

8.	Review and approve contractor’s invoices and supporting documentation for payment of services

9.	Coordinate State and Federal reviews and assessments

#### 4.1.4.2		Contractor Responsibilities

The contractor is responsible for the following contract management activities:

1.	Develop, maintain, and provide access to records required by the IME and State and Federal auditors

2.	Provide reports necessary to show compliance with all performance standards and other contract requirements

3.	Provide to the IME reports regarding contractor’s activities. The content and format of these reports are to be negotiated with DHS. The intent of the reports is to afford the IME and the contractor better information for management of the contractor’s activities and the Medicaid program.

4.	Provide to the POS Unit Manager weekly progress reports on change order activity

6.	Meet all Security requirements as currently proposed under HIPAA or currently in effect under State Regulations or whichever is more stringent.

#### 4.1.4.3		Performance Standards

The performance standards for the contract management functions are provided below.

1.	Provide the monthly contract management reports within three (3) business days of the end of the reporting period.

2.	Provide monthly performance monitoring report card within ten (10) business days of the end of the reporting period.

3.	Provide new user training for State staff and other unit contractor staff a minimum of one time per quarter.

4.	Provide refresher training to State users and other unit contractor staff a minimum of twice a year.

5.	Provide training on system changes as a result of upgrades or other enhancements within two (2) weeks of the upgrade.

6.	Provide an acknowledgment of the receipt of a user support request by response to the requestor within twenty-four (24) hours and indicate the time frame for a resolution to the issue or question.

7.	Provide a response/resolution to the POS Unit Manager within forty-eight (48) hours of receipt to requests made in any form (e.g., e-mail, phone) on routine issues or questions.

8.	Provide a response within 24 hours to the POS Unit Manager on emergency requests, as defined by the State.

### 4.1.5		System Maintenance and Enhancement

The contractor may propose, or be requested by the State, to make changes to the system to correct identified deficiencies, improve performance or accommodate new policy or reporting requirements. Changes to the system are either determined as routine maintenance or enhancements, as defined in the contract. The IME will determine if a requested change to the system constitutes system maintenance or system enhancement. The contractor will be required to provide an online tracking system to record and follow maintenance and enhancement projects.

#### 4.1.5.1		System Maintenance During Operations

Examples of system maintenance may include, but are not limited to:

1.	Activities necessary to correct a deficiency within the operational POS, including deficiencies found after implementation of modification incorporated into the POS

2.	Activities necessary for the system to meet the requirements detailed in this RFP

3.	Activities necessary to ensure that all data, files, programs, and documentation are current and that errors are found and corrected

4.	Activities necessary to meet CMS certification requirements existing at the time of contract award and ongoing standards

5.	File maintenance activities for updates to tables and databases, including addition of new values and prices in system tables

6.	Changes to operations parameters concerning the frequency, quantity, format, sorting, media, and distribution of reports

7.	Changes to edit disposition parameters for established edit or audit criteria

8.	Implementation of edits and audits not defined in the RFP, current operating system, and operational system accepted by the State

#### 4.1.5.2		System Enhancement During Operations

Examples of system enhancements may include, but are not limited to:

1.	Implementation of capabilities neither specified in this RFP nor agreed to during the design and development tasks

2.	Changes to established report, screen, or tape formats that involve adding new data elements and/or report items

3.	Acceptance of a new input form

IME Requests: The IME may, by written change order, request enhancements to the system. The written change order will specify in detail what change needs to be made and by what date the changes should be implemented. The IME staff that require a system change or system report complete a Change Order Request and send it via e-mail to the POS Unit Manager  who is responsible for logging it, obtaining approval and forwarding it to the appropriate system unit contractor.

The contractor must provide a change plan to the IME within ten (10) business days from receipt of the Change Order Request. The contractor may request an extension if the request requires major system redesign. The change plan includes a description of the changes as understood by the contractor and how it affects current system programs, a detailed plan for accomplishing the change, a detailed test plan, an estimate of the cost of accomplishing the change, and an estimate of the completion date. The cost estimate is based on the rate specified in the contract. The IME will review the change plan and cost estimate and approve or disapprove it.

Updated system documentation, including technical documentation, user manuals, and provider billing manuals reflecting the system change must be provided to the POS Unit Manager as part of the approval request.

The contractor making the change must also provide training to all IME Units and Unit staff, State staff, and providers for any changes affecting these users prior to the implementation of a system change.  The POS contractor will coordinate activities with other IME Units affected by the change for training, coordination of publication changes (e.g., provider manual changes), and required procedural changes.

All modifications to the computer programs or documentation of the system become the property of DHS.

Contractor Changes: The contractor may not make changes in applications, programs, system procedures, specifications, parameters, disposition codes, definitions, or objectives without prior approval by the POS Unit Manager. The contractor submits any requested change in writing to the POS Unit Manager.  If a change is needed quickly in order to continue processing on a timely schedule, the request may be made by telephone, with a written follow-up.

*Bidder’s Note: The IME requires that its POS Systems Contractor produce “Valid Values Booklets” for the POS or applications in use.  The current MMIS Valid Values Booklet is provided in the Bidder’s Library.

      - Online Tracking System

The contractor shall provide an automated online system of capturing, tracking, and reporting all system maintenance and modification projects with full accessibility to DHS. The project tracking and reporting system must include, at a minimum, the following:

- Project Number:  A unique number assigned by the contractor to each system change request

- Priority:  A ranking of the assigned priority of the project, as determined by the state, which is automatically reassigned when a project is inserted or deleted.

- Functional Area:  The functional area most affected by the project

- Project Description:  A brief narrative description to identify the project

- Project Category:  An indicator identifying whether the project has been classified as a maintenance or a modification project

- Request Date: Date of the initial written request

- Requester:  Name of the individual initiating the change request

- Assigned Resource:  Name of the primary resource person assigned to the project

- Estimated Completion Date:  Targeted or required project implementation date

- Estimated Hours:  Total hours estimated to complete the project

- Hours Worked to Date: Total hours worked to date, by resource (staff member), by project

- Current Hours:  Current hours worked for the reporting period (by staff member and total)

- Project Status:  Indication of current project status (e.g., on hold, delayed, in progress, in test, completed, approved, denied)

- Project Start Date:  Date that work began on the project

- Project Completion Date:  Date that the requester approves satisfactory completion of the project

The automated system shall provide on-line viewing of reports for tracking and management of system changes, including the flexibility to produce reports with varying content, format, sort, subsort, and selection criteria to meet both state and contractor reporting needs, using all defined project information.

#### 4.1.5.4		Performance Standards

The performance standards for the system change functions are provided below.

1.	Notify the POS Unit Manager of system problems identified by the contractor within twenty-four (24) hours of identification of the problem.

2.	Respond to system maintenance requests within five (5) business days except for emergency requests for which a response is due within twenty-four (24) hours of receipt of the request.

3.	Ninety percent (90%) of schedule and cost estimates for system enhancements must be submitted within ten (10) business days after receiving request, and one hundred percent (100%) must be submitted within thirty (30) business days

4.	Ninety-five percent (95%) of system changes must be completed on the date agreed to by the POS Unit Manager and the contractor. Completion dates may be extended with concurrence of the State.

5.	Provide monthly reports of programmer hours by the fifth (5th) calendar day of the month for activity completed in the previous month.

6.	Provide monthly reports of enhancement project progress and to-date cost report and time expended on each open project by the fifth (5th) calendar day of the month for activity in the previous month.

### 4.1.6	Performance-Based Contracts and Damages for Systems Contractors

The State of Iowa has mandated performance-based contracts. Payment to the contractor is tied to meeting the performance standards identified in the contracts awarded through this RFP.  State oversight of contractor’s performance will be tied to the identified performance standards.  In some instances if the contractor fails to meet the performance standard, DHS will have actual damages which may be assessed against the contractor. In other instances if the contractor fails to meet the performance standard, the operations of DHS will be delayed and disrupted leading to damages, yet it will be impractical and difficult to compute actual damages.  In these instances, damages will be liquidated.

#### 4.1.6.1		Approach to Performance Standards and Damages

Performance standards should promote better communication between the State and the contractor because the expectations for both parties are identified up-front in the contract, rather than in disputes after work has commenced. The State will be prudent in defining performance standards and damages.  The description that follows represents a recommended approach to achieve the objective of a cost effective contract.  Most of these damages are familiar to MMIS vendors, since they represent actual loss of Federal dollars.  The liquidated damages represent, in the State’s view, the mission critical units of a fiscal agent operation.  The “Report Card”, which will be discussed later, brings a broader overview of contractor operational efficiency.  It will also have liquidated damages tied to it.

#### 4.1.6.2		Right to Assess Damages

The State will assess damages based on assessment by the DHS Contract Administrator of contractor’s success in meeting required performance standards. The contractor must agree to or challenge the reimbursement to the State for actual damages or the amounts set forth as liquidated damages.

The State will notify contractor in writing of the proposed damage assessment. The amounts due the Department as actual damages may be deducted from any fees or other compensation payable to the Contractor, or the Department may require the Contractor to remit the damages within thirty (30) days following the notice of assessment or resolution of any dispute.  At the Department’s option, the Department may obtain payment of assessed actual damages through one (1) or more claims upon any performance bond furnished by the Contractor.

#### 4.1.6.3		Dispute Resolution Process for Damage Assessments

Should a dispute arise between the parties about assessment of damages, disputes will be resolved in accordance with the following process.

Except as provided herein, the Contract is not subject to arbitration.  The Contract Administrator who will put his or her decision in writing and serve a copy to the Contractor, will decide any dispute concerning performance of this Contract.  The Contract Administrator’s decision will be final unless within ten (10) days of the mailing of the decision the Contractor files with the Director of the Department a written request to review the decision, which identifies all issues being disputed.  The Director, or his designee, who may be the Medicaid Director, shall review the Contractor’s request to review the Contract  Administrator’s decision and issue a written decision within ten (10) days of receipt of the review request.  The decision of the Director shall be final for purposes of Iowa Code chapter 17A.

Pending final determination of any dispute, the Contractor will proceed diligently with the performance of this Contract and in accordance with the Contract Administrator’s direction.

The Contractor’s failure to follow the procedure set out above will be deemed waiver of the Contractor’s claim.

The request for dispute resolution shall be submitted to:

Contract Administrator

Iowa Department of Human Services

Iowa Medicaid Enterprise

100 Army Post Road

Des Moines, IA  50315

#### 4.1.6.4		Actual Damages

The following activity is subject to actual damages, since failure to meet the performance standard will result in a specific loss of Federal matching dollars.

##### 4.1.6.4.1	Systems Certification

Section 1903(a)(b)(d) of Title XIX of the Social Security Act provides seventy-five percent (75%) Federal Financial Participation (FFP) for operation of mechanized claims payment and information retrieval systems approved by the Federal Department of Health and Human Services (DHHS). Up to ninety percent (90%) FFP is available for MMIS-related development costs receiving prior approved by DHHS.  The Iowa MMIS must, throughout the contract period, meet all certification and re-certification requirements established by DHHS.

The POS contractor will ensure that its area of system responsibility will meet Federal certification approval for the maximum allowable enhanced FFP retroactive to the day the system becomes operational and is maintained throughout the term of the Contract.  Should de-certification of the MMIS, or any unit part of it, occur prior to contract termination, or the ending date of any subsequent contract extension, DHS assess the responsible contractor for any resulting damages to the State.

The contractor will be liable for the difference between the maximum allowable enhanced FFP and that actually received by the State, including any losses due to loss of certification, failure to obtain approval retroactive to the operational start date, or delays in readiness to support certification.

All FFP penalty claims assessed by DHHS will be withheld from amounts payable to the contractor until all such damages are satisfied. Damage assessments will not be made by the State until DHHS has completed its certification approval process and notified the State of its decision in writing.

##### 4.1.6.4.2	Operations Start Date – POS

It is the State’s intent to have the Iowa POS, fully operational on June 30, 2005.  Fully operational is defined as having the POS established and operational with five (5) years of claim data online; processing correctly all claim types, claims adjustments, and other financial transactions; maintaining all system files; producing all required reports; meeting all system specifications; supporting all required interfaces; and performing all other contractor responsibilities specified in the RFP.

Compliance with the June 30, 2005 date critical to the State’s interest. Therefore, the contractor  will be liable for resulting damages if this date is not met. The contractor’s capability to meet this date will be determined by DHS following the conclusion of the MMIS Implementation.

If the POS is not fully operational by the start date due to contractor’s failure, then the contractor  will forfeit all claims to reimbursement of monthly expenses or operational payments for that month and each month thereafter, until the POS is fully operational as determined by DHS. If the POS is not fully operational, as determined by DHS, by December 31, 2005, the contractor  will be liable for all additional costs incurred by the State to continue current operations. The additional costs are defined as any contingency costs associated with extending the contract with the current fiscal agent and any increase in the operating payments to the current fiscal agent resulting from the emergency extension.

##### 4.1.6.4.3	Erroneous Payments

The MMIS contractor and POS contractor have the lead responsibility to ensure that erroneous payments from the MMIS are quickly identified, reported to DHS and corrected to ensure that no overpayments or underpayments are made from State or Federal funds. If an overpayment, underpayment, or duplicate payment is made, and the payment is the result of either the failure of the contractor to use available information and correct guidelines, or failure of the contractor to process correctly, the contractor will be liable for the difference between the amount paid erroneously and the amount that should have been paid using available information and the correct guidelines or processing correctly. Contractor is responsible for recovery of the overpayment or payment of the underpayment. The State may also assess damages against the contractor for the value of the overpayment or underpayment if the contractor is not able to recover the funds or remit the underpayment within sixty (60) calendar days.  In the case of shared responsibility, due to incorrect file updates from another unit contractor, DHS will allocate the responsibility based on the available audit trail.

#### 4.1.6.5		Liquidated Damages

Liquidated damages may be assessed by DHS in instances where the contractor fails to meet critical performance standards for operation. DHS will have authority to assess damages for the amount defined under each category specified below.  DHS will notify the contractor in writing of its intent to assess liquidated damages in each instance.  The contractor may appeal the assessment of damages pursuant to the dispute resolution process for damage assessments.  Specific performance standards and associated damages are identified in the following sections.   The contractor may be assessed liquidated damages for each critical performance standard for operation identified in Section 4.1.6.5.1 (i.e., User Access, Network Performance and Timeliness of Check-write File and Provider Payments).  The contractor may be assessed liquidated damages for failure to meet performance standards included in the Report Card if the total report card score falls below the performance levels identified in Section 4.1.6.6.

##### 4.1.6.5.1	System Availability and Response Time

The POS contractor will be expected to meet performance standards for user access to the respective applications and network availability and responsiveness.

###### 4.1.6.5.1.1	User Access

The POS must be available for users ninety-eight percent (98%) of the hours between 7:00 AM and 6:00 PM Central time Monday through Friday and ninety-five percent (95%) of the remaining hours.  The contractor may schedule maintenance during the off hours, from 7:00 PM to 6:00 AM, without having the downtime counted in the calculation of the ninety-five (95%) performance standard. An application is considered unavailable when a user does not get the complete, correct full-screen response to an input transaction after depressing the “Enter” or another specified function key. The State will notify the contractor when they have determined the system is unavailable.

The contractor will report to the POS Unit Manager selected service-level indicators from the POS applications to indicate availability of the application plus an exception log identifying those applications that were not available during the reporting period.  The contractor will also include the calculation of user access availability in the report.  The frequency, content and methodology for the reports must be approved by the DHS.

###### 4.1.6.5.1.2	Network Performance

The network standard is two (2) second response time from the time the user presses the “Enter” key to appearance of the full screen. Response time for the POS will be measured at the IME building located at 100 Army Post Road, Des Moines, Iowa.  The contractor will measure response time and report the results to the contract administrator.

The State may assess liquidated damages in the amount of two thousand dollars ($2,000) per month when the ninety-eight (98%) criterion is not met and one thousand dollars ($1,000) per month when the ninety-five (95%) criterion is not met. The State may assess damages of five hundred dollars ($500) per day for failure to meet the designated performance standard for network response time for three (3) consecutive twenty-four (24) hour periods.

##### 4.1.6.5.2	Timeliness of Check-write File and Provider Payments

The POS contractor must provide the required electronic file for payment to the Core MMIS Unit for each payment cycle.  The file will include all payments to providers by payee in the format specified by DHS.  The contractor will also provide a summary report of total dollars to be paid that check-write, broken down by category of provider.  The check-write file must be presented to the Core MMIS Unit by 8:00 AM of the day following the payment run and must not be rejected due to errors caused by the contractor

DHS may assess damages in the amount of five hundred dollars ($500) for each full hour that contractor fails to meet the above standard.

### 4.1.7		Internal Quality Assurance

The POS contractor is responsible for monitoring its operations to ensure compliance with state specified performance requirements. A foundation element of the contractor quality assurance function will be to provide continuous workflow improvement in the overall system and contractor operations. The contractor will work with DHS to identify quality improvement measures that will have a positive impact on the overall program. The quality assurance function includes providing automated reports of operational activities, quality control sampling of specific transactions, and ongoing workflow analysis to determine improvements needed to ensure that the contractor not only meets the performance requirements for each operational area, but also identifies and implements improvements to its operations on an ongoing basis.

#### 4.1.7.1		State Responsibilities

DHS is responsible for the following contractor internal quality assurance functions:

1.	Consult with the contractor on quality improvement measures and determinations of areas to be reviewed.

2.	Monitor the contractor’s performance of all contractor responsibilities.

3.	Act as liaison/final authority, as necessary, for agencies involved in QA activities.

4.	Review and approve proposed corrective action(s)) taken by the contractor.

5.	Monitor corrective actions taken by the contractor.

#### 4.1.7.2		Contractor Responsibilities

The contractor is responsible for the following internal quality assurance functions:

1.	Work with DHS to implement a quality plan for the account that is based on proactive improvements rather than retroactive responses.

2.	Develop and submit to DHS for approval, a Quality Assurance Plan establishing quality assurance procedures and designate a quality assurance coordinator who is responsible for monitoring the accuracy of data entry and claim resolution. Submit quarterly reports of the coordinator’s activities, findings and corrective actions to DHS.

3.	Provide quality control and assurance reports, accessible online by DHS and contractor management staff, including tracking and reporting of quality control activities and tracking of corrective action plans.

4.	Designate an employee to serve as quality assurance manager and liaison between the contractor and DHS regarding contractor performance.

5.	For any performance falling below a state-specified level, explain the problems and identify the corrective action to improve the rating.

6.	Implement a State-approved corrective action plan within the time frame negotiated with the state.

7.	Provide documentation to the State demonstrating that the corrective action is complete and meets state requirements.

8.	Perform continuous workflow analysis to improve performance of contractor functions and report the results of the analysis to DHS.

9.	Provide DHS with a description of any changes to the workflow for approval prior to implementation.

#### 4.1.7.3		Performance Standards

The performance standards for the POS contractor’s internal quality assurance functions are provided below.

1.	Identify deficiencies and provide the State with a corrective action plan within ten (10) business days of discovery of a problem found through the internal quality control reviews.

2.	Meet ninety-five percent (95%) of the corrective action commitments within the agreed upon timeframe.

### 4.1.8		Training

The POS Unit contractor will be responsible for training its staff in the system and operational procedures required to perform the contractor’s functions under the contract.  The POS contractor will designate a trainer who will train the unit contractor’s staff.  The POS contractor will develop its own training materials.  The contractor will recommend the media to be used and the State will review and approve the training materials.

The POS Unit contractor will provide initial and ongoing training to its staff in its system and operational procedures.  The POS Unit contractor will also provide training on its system functions and features to DHS staff and other unit contractor staff including:

- Training when new staff or replacement staff are hired

- Training when new policies and/or procedures are implemented

- Training when changes to policies and/or procedures are implemented

Provide training materials including training manuals and visual aids.

### 4.1.9		Documentation

The POS contractor must maintain documentation, including detailed design documentation, desk procedure manuals, operation manuals, user manuals, software development manuals, and computer program manuals.  The Start-Up Activities sections for the individual units provide further detail on the expected deliverables.  The contractor will document all changes within 18 working days of the change, in the format prescribed by DHS.  The contractor will provide to DHS as replacement pages all changes in the documentation within 18 working days of the date changes are installed.  The replacement pages must be labeled "Revised" and display the effective date of the revision.  In addition, the revision number must be incremented by one.  All documentation must be provided in electronic form and made available online.   One printed copy must be provided on 24-pound plain white bond.  The contractor will not reference contractor's name in any of the documentation.  Standard naming conventions must be maintained.  The State will provide the hardware and consumable supplies (paper, toner, binders, and high-speed printers) to meet all documentation requirements.  Web-based documentation can be used to meet these requirements but should be included in the bidders proposal.  One printed copy must be produced.   The State will not consider documentation revisions exclusively in electronic format.  There is no standard documentation changes format.  The contractor should identify in its proposal its standards for documentation updates and change control.  DHS will review and approve the documentation standards plan presented by the contractor as a deliverable during the Planning Task.

Four (4) types of documentation are required as deliverables under the POS contract.  They are as follows:

- System documentation

- User documentation

- Software development documentation

- Disaster recovery and back-up planning documentation

The contractors will also provide the above items and materials list to a third party if so directed by DHS.

#### 4.1.9.1		System Documentation

Contractor will provide System Documentation to DHS according to the requirements listed in  the RFP  Sections.  Upon request and at no cost, the POS contractor will also provide copies of the operations manuals, including data entry manuals, screening and coding manuals, and any Job Control Language (JCL) involved.

Throughout the course of the contract, the contractor will also provide to the Department, as requested and at no cost, hard copies and electronic copies of system documentation to incorporate the list of files (e.g., reference files, history files, etc.) and relevant technical documentation about each file type.  The contractor will also provide to the Department as requested and at no cost, copies of the following in electronic medium:

- All reference files

- All history files

- Program documentation

- Other files necessary to operate the system(s)

#### 4.1.9.2		User Documentation

The POS contractor will provide to DHS, upon request and at no cost, copies of desk procedure manuals and general operations manuals as specified by the  RFP Sections.  This material includes items such as data entry manuals, claim resolution manuals, and audit and control procedures.

DHS expects the contractor to provide and maintain the specified documentation in accordance with the requirements of Section 4.1.9, that is to provide the documentation in electronic form and provide one hardcopy to DHS.  Documentation will reside in the electronic library and additional copies will be generated appropriately.

#### 4.1.9.3		Software Development Documentation

The contractor will provide to DHS, upon request and at no cost, any Software Development Documentation for applications supporting the Iowa Medicaid Enterprise.

#### 4.1.9.4		Disaster Recovery and Back-Up Planning Documentation

The contractor will be required to develop and maintain a disaster recovery plan designed to minimize any disruption to the system or to ensure a resumption of the system following a disaster such as fire, flood, or tornado. The plan must provide for the following:

- Ensure complete, accurate, and up-to-date documentation of all systems and procedures used to support the Iowa Medicaid Enterprise (including revisions on documentation for the Iowa POS)

- Backup of all tapes and files and storage of the backup tapes and files at an off-site location

- Backup of software and storage at an off-site location

- A detailed schedule for backing up critical files and their rotation to an off-site storage location

- Backup for continuous operations in the event of a disaster

### 4.1.10		Security and Confidentiality Requirements

The contractor must provide physical site and data security sufficient to safeguard the operation and integrity of the POS. The contractor must comply with the Federal Information Processing Standards (FIPS) outlined in the following publications:

- Automatic Data Processing Physical Security and Risk Management (FIPS PUB.31)

- Computer Security Guidelines for Implementing the Privacy Act of 1974 (FIPS PUB.41)

The State will consider an approach to Privacy that meets all requirements specifically stated in the RFP and also meets all requirements laid out in the HIPAA Privacy rule.

The contractor must safeguard data and records from alteration, loss, theft, destruction, or breach of confidentiality in accordance with both State and Federal statutes and regulations.  All activity covered by this RFP must be fully secured and protected.

Safeguards designed to assure the integrity of system hardware, software, records, and files include:

- Orienting new employees to security policies and procedures

- Conducting periodic review sessions on security procedures

- Developing lists of personnel to be contacted in the event of a security breach

- Maintaining entry logs for limited access areas

- Maintaining an inventory of Department-controlled POS assets, not including any financial assets

- Performing a periodic risk analysis, a systematic method for anticipating mishaps and determining the cost-effectiveness of safeguards

- Limiting physical access to systems hardware, software, and libraries

- Maintaining confidential and critical materials in limited access, secured areas.

DHS will have the right to establish backup security for data and to keep backup data files in its possession if it so chooses.  Exercise by DHS of this option will in no way relieve the contractor of its responsibilities.

The POS contractor will have responsibility for ensuring that its area of the IME facility remains secure, including following IME-wide physical and data security procedures provided by DHS, ensuring that all staff is trained in the security procedures, and complying with the safeguards identified in Section 4.1.10.  DHS retains physical security responsibility for the mainframe system and will implement access security measures.  The contractor’s staff will be responsible to follow all prescribed physical and data access security measures implemented by the State.

### 4.1.11		Accounting Requirements

The contractor will maintain accounting/financial records (e.g., books, records, documents, and other evidence documenting the cost and expenses of the contract) to such an extent and in such detail as will properly reflect all direct and indirect costs and expenses for labor, materials, equipment, supplies, services, etc., for which payment is made under the contract. These accounting records will be maintained in accordance with generally accepted accounting principles (GAAP). Furthermore, the records will be maintained separate and independent of other accounting records of the contractor.  The accounting records may be maintained in the same electronic database as the contractor’s other financial records as long as the records maintained for this contract are identifiable and can be reported and reviewed separately.  Bidders will not need to set up separate corporate entities for this contract.  Q&A

Financial records pertaining to the contract will be maintained for seven (7) years following the end of the Federal fiscal year during which the contract is terminated or until final resolution of any pending State or Federal audit, whichever is later.  Records involving matters of litigation will be maintained for one (1) year following the termination of such litigation if the litigation has not been terminated within the seven (7) years.

Subcontractors must comply with all requirements of this section for all work related to the performance of the contract.

### 4.1.12		Audit Requirements

The contractor will be required to meet all Federal and State of Iowa audit requirements for contractors accepting federal money and doing business in the State of Iowa.  In addition, they will be required to contract for an independent audit of their operation, in accordance with guidelines described by the State.

#### 4.1.12.1		Retention of Records

The State and Federal agencies and their authorized representatives or agents will have access to the contractor's financial records, books, documents, and papers during the contract period and during the seven (7) years following the end of the Federal fiscal year during which the contract is terminated or until final resolution of a pending State or Federal audit, whichever is later, for purposes of review, analysis, inspection, audit, and/or reproduction. During the seven (7) year post-contract period, delivery of and access to the items will be at the contractor's expense. Records involving matters of litigation will be maintained for one (1) year following the termination of such litigation if the litigation has not been terminated within the seven years.

The contractor will retain a minimum of ten (10) years of documents related to the contractor’s area of responsibility.  Imaged or COLD storage copies of such documents may be used to satisfy this requirement. At the conclusion of the contract, the contractor will turn over to DHS copies of all claims records maintained throughout the duration of the contract.

#### 4.1.12.2		Access to Records

DHS, or its authorized representative, will have the right to enter the contractor's premises, or such other places where duties under the contract are performed, to inspect, monitor, and/or evaluate the work being performed.

The contractor must provide reasonable facilities for and assistance with audits and inspections. All audits and inspections will be performed in a manner that does not unduly delay work.

#### 4.1.12.3		Independent Audit

Contractor will be required to contract, at their expense, for an independent audit of their Iowa account annually.  The audit must meet the requirements specified in Section 7.18.3.

### 4.1.13		Transfer of Work Responsibilities

DHS anticipates the contracts awarded under this RFP will require some transfer of responsibilities from incumbent contractors to the new vendor.  It is Iowa’s intention to have any transfer of responsibility for tasks under this procurement to proceed smoothly and be transparent to the providers.  With that objective in mind, DHS has proposed the following general requirements for transfer of work in progress.

- DHS will establish a date for redirection of all provider and recipient written documents, to include, but not be limited to, pharmacy claims, audit  Drug Rebate invoices, correspondence  to the new contractor, if DHS has awarded the contract to a new vendor. This date will be approximately five (5) business days from the expected conversion date.

- DHS will negotiate turnover of work in progress, including all the documents identified in the above bullet, to the new contractor, in the above described situation.  The incumbent contractor will follow current contract language regarding turnover of unfinished work at contract expiration, and the new contractor can be expected to assume responsibility for some volume of unfinished work.

## Section 4.2	Pharmacy Point-of-Sale (POS) Unit

The Pharmacy Point-of-Sale (POS) unit consists of two major components; the system and operational functions required to process pharmacy claims and the drug rebate function. The prior authorization process for pharmacy claims has been moved to the Medical Services Unit, to align it more closely with the clinical care functions in the Medical Services function. The POS contractor will need an interface with the Medical Services contractor to receive the authorizations.

The Pharmacy POS contractor will be responsible for the development, implementation, and operation of the pharmacy claims processing system on its own hardware platform.  The POS contractor will also be responsible for developing interfaces and achieving technical integration with all other units that utilize pharmacy data.  Due to the fact that the current POS system is a proprietary system, contractors must propose to transfer their own system into the Iowa Medicaid Enterprise as a means to support the POS claims processing function.  Bidders are responsible for all cost related to connectivity of the POS to the MMIS, IME DW, off-site locations, etc.

The POS contractor will require a separate software program, installed on contractor’s server to administer the Drug Rebate program.

The Pharmacy POS Unit includes the following responsibilities:

- Claims Processing for Pharmacy Claims

- Reference (Formulary File)

- Prospective Drug Utilization Review (ProDUR)

- Drug Rebates

The requirements for each of these responsibilities are described in the following sections.

### 4.2.1	Contractor Start-Up Activities

This phase includes all activities required to confirm and develop the requirements for the successful installation of the POS system at the contractor’s data center.  Tasks include the following.

*Bidder Note: Because the Drug Rebate program is small, when compared to the size and complexity of the POS operation, the start-up requirements in this description are directed toward the POS system.  Contractor will be expected to meet a modified version of these start-up requirements for the Drug Rebate program.

#### 4.2.1.1  Planning Task

The POS Contractor will develop a detailed plan for installation and operation of their POS system.  The planning task includes preparation of the detailed work plan, which will be based on the proposed work plan presented by the bidder in the RFP, acquiring necessary resources and software licenses, and coordinating schedules with the respective state agencies and other  unit contractors.

DHS will use a combined project plan to coordinate the respective responsibilities of the unit contractors during the DDI phase. This project plan will incorporate key interfaces between the unit contractors and determine the sequence of development for the units. The POS Unit will participate with the State to coordinate the implementation of the entire system.

DHS also plans to use an Implementation and Support Services (I&SS) contractor to lead the coordination effort between all contractors.  This includes both systems integration considerations and development of the operational logic for the Workflow Process Management system.

Planning task activities are discussed below.

##### 4.2.1.1.1  Planning Task Activities

The bidder must present a structured approach to kick-off the project. The results of this approach should be the successful implementation of the POS systems in an efficient and timely manner with minimal impact on providers, members, and DHS.

All project planning activities outlined in this section should be consistent with the structured system development methodology presented by the bidder. Project planning activities will include but not be limited to the following:

1.	Establish the approved project team that will be responsible to review and define all general requirements under this component, review and discuss project timelines, make resource assignments, and establish reporting requirements and communication protocols with the DHS project director.

2.	Prepare the detailed work plan for approval by the DHS project director. This plan will encompass all DDI Phase activities with resources assigned to each task. The contractor will update the work plan (in Open Workbench) each week.

3.	Prepare and present a preliminary conversion plan. It is critical that planning and detailing of this activity begin in the early stages of the project.  The conversion plan must include POS data conversion, provider conversion from current claim submission requirements to new requirements (different), and HIPAA conversion.

4.	Establish and use the DHS-approved project management system (Open Workbench) for the entire project control and reporting. Make the project management system available to DHS users, online.

###### 4.2.1.1.1.1  State Responsibilities

The DHS responsibilities for the Planning Task are:

1.	Approve project staff.

2.	Provide access to all current MMIS documentation and State IT requirements.

3.	Provide access to State data center and the existing pharmacy claims records for authorized staff.

4.	Provide current security and disaster recovery plans to contractor.

5.	Review and approve contract deliverables.

6.	Review and approve project control and status reporting protocols.

7.	Provide official approval to proceed to the Requirements Confirmation Process upon completion of all project initiation task activities.

###### 4.2.1.1.1.2  Contractor Responsibilities

The contractor responsibilities for the Planning Task are:

1.	Prepare and submit facility plan to DHS for approval.

2.	Prepare and submit staffing plan to DHS for approval.

3.	Prepare and submit project plan and work plan to DHS for approval.

4.	Present system development methodology to DHS for approval.

5.	Prepare data security plan.

6.	Prepare disaster recovery plan.

7.	Prepare and submit preliminary POS data conversion plan to DHS for approval.

8.	Prepare and submit preliminary acceptance test plan to DHS for approval.

9.	Prepare and submit preliminary transition plan to DHS for approval.

10.	Prepare and submit equipment and technology acquisition plan to DHS for approval.

11.	Prepare and submit documentation standards plan to DHS for approval.

12.	Prepare and submit project control and project management plan to DHS for approval.

13.	Review and accept the turnover plan from the current contractor.

###### 4.2.1.1.1.3  Deliverables

The contractor will provide the following deliverables for the Planning Task:

1.	Staffing plan

2.	Detailed work plan

3.	System development methodology

4.	Facility and data security plan

5.	Data conversion plan

6.	Acceptance test plan

7.	Transition plan

8.	Equipment and technology acquisition plan

9.	Documentation standards plan

10.	Project plan and baseline workplan

#### 4.2.1.2  Development Task

The development task traditionally refers to the software design and development to support the business activities required by the contract. For the POS unit, the development effort includes the installation and enhancement of the bidder’s proposed system and the conversion of existing pharmacy history. The work plan prepared as part of the Planning Task needs to identify all the key activities in these sub tasks and dates for accomplishing the responsibilities.

The bidder must explain its approach to developing the user requirements. The bidder must also describe the proposed system development methodology and the type of tools, if any, planned for use in the development activity.

##### 4.2.1.2.1  Transfer Subtask

This subtask incorporates the transfer of the Iowa requirements to the bidder’s proposed systems.  The transfer task must be detailed in the bidder’s work plan to include, at a minimum, the resources, schedule and requirements for support from the existing vendor and.  The takeover task may require additional effort because the current POS is an integrated part of the Iowa MMIS, also operated by ACS, and the requirements must be separated from the existing, combined system.

##### 4.2.1.2.2  Enhancements and New Requirements Subtask

The POS bidders will be required to evaluate the POS requirements in the RFP and compare their system’s current functionality with these requirements to identify needed enhancements.  Iowa will require much more detailed data regarding the pharmacy program and expect the data to be readily available to state users at their desktops.  In addition, Iowa will require the pharmacy prior authorization process to be moved to the Medical Services contractor, which will require close coordination for file updates.  Detailed requirements are identified later in this section.   Finally, the contractor will repeat this process, in a modified form, for the Drug Rebate upgrades.

##### 4.2.1.2.3  System Requirements Confirmation Activity

Transfer and enhancement of the POS will include two key activities: requirements confirmation (analysis) and design for new or restructured system requirements.  The requirements for these processes are delineated below.

###### 4.2.1.2.3.1  State Responsibilities

The State responsibilities for the System Requirements Confirmation activity are:

1.	Provide documentation on the current POS and MMIS.

2.	Respond to contractor inquiries related to program policy.

3.	Provide state resources as agreed to in the detailed implementation plan.

4.	Approve the POS contractor's data security and disaster recovery plan.

5.	Monitor work plan activities related to the requirements confirmation.

6.	Review and approve all deliverables.

###### 4.2.1.2.3.2  Contractor Responsibilities

The contractor responsibilities for the System Requirements Confirmation activity are:

1.	Update work plan tasks and provide update plan to DHS.

2.	Conduct walkthrough of requirements approach.

3.	Review and understand all Iowa POS requirements.

4.	Conduct in-depth analysis of all new user requirements.

5.	Prepare the new POS structure (including all internal and external interfaces) with appropriate descriptions, charts and diagrams, for review by DHS and other State entities and for approval by DHS.

6.	Conduct POS requirements structured walkthroughs and obtain DHS approval on the final POS structure and the hardware/software platform.

7.	Make staff available for the requirements confirmation process.

8.	Coordinate work activities with the incumbent contractor.

###### 4.2.1.2.3.3  Deliverables

The contractor will provide a Requirements Confirmation Document, including:

1.	Data model for the entire POS, including data elements to be captured in each function, their derivation, definition and use.

2.	Business process models for all POS automated and manual functions, including edits and audits for each of the input and processing systems.

3.	Document imaging requirements

4.	Workflow process management requirements

5.	Final formats for all input and output documents

6.	Interfaces and data acquisition

7.	Recommended cycle times, report formats and frequencies, database updates, etc.

8.	POS architecture document

9.	Hardware/software platform configuration chart

10.	Events and entity relationships

##### 4.2.1.2.4  System Design Activity

The proposed systems design must address all the functionality and operational requirements of the proposed POS.  The POS system unit must be fully certifiable, when combined with the other required MMIS units, and must provide for all of the data and information access requirements of State users and outside stakeholders.

###### 4.2.1.2.4.1  State Responsibilities

The State responsibilities for the Systems Design activity are:

1.	Provide State resources as agreed to in the work plan.

2.	Respond to contractor inquiries related to program policy.

3.	Monitor contractor activities related to the system design.

4.	Review and approve all deliverables from the system design process.

###### 4.2.1.2.4.2  Contractor Responsibilities

The contractor responsibilities for the System Design activity are:

1.	Prepare a Detailed System Design that meets DHS requirements.

2.	Update work plan tasks based on information from DHS and other unit contractors.

3.	Conduct walkthrough of design approach.

4.	Prepare acceptance test criteria and data sets for testing, and submit to DHS for approval. Once the data sets have been approved, the contractor may use the same data sets for all testing activities.

5.	Prepare all draft and final deliverables and provide walkthrough for state.

6.	Obtain DHS approval of all deliverables.

7.	Make staff available for the duration of the system design process.

8.	Coordinate work activities with the incumbent contractor.

9.	Coordinate work activities with other unit contractors.

###### 4.2.1.2.4.3  Deliverables

The contractor will provide the following deliverables for the System Design activity:

1.	Design document, including requirements for interfacing with other systems and other unit contractors

2.	POS Data Dictionary

3.	Updated Entity Relationship diagrams

4.	Internal data structures and data flow diagrams

5.	Process flow diagrams

6.	Edit and audit rules

7.	Business information model

8.	Information system model

9.	Acceptance test criteria and data sets

10.	Security and disaster recovery plan

##### 4.2.1.2.5  System Development and Testing Activity

The development and testing of the POS will be in accordance with the Detailed System Design approved by DHS, and the transferred system will meet or exceed the functional and technological requirements prior-approved in the analysis and design activities.  During this activity, the POS contractor will work with the MMIS contractor to ensure that all requirements for the unit contractors are met. Although DHS and its consultant resources will be available for consultations, the contractor should not count on State resources for the system testing activity. Any change in system specifications or timelines will not be accepted unless prior-approved by DHS.

Key elements associated with this activity are:

1.	Install and enhance or modify components of the proposed system according to the specifications developed and approved by DHS in the Systems Design Process

2.	Test all aspects of the system both in a “unit test” mode and the “integration test” mode including:

- Running the tests

- Producing and reviewing test outputs

- Submitting final test results to DHS for approval

- Providing a weekly report of testing activity, including identification of test status (i.e., passed, failed, rerun)

3.	Provide system walkthroughs and system demonstrations to DHS staff and its consultants.

4.	Provide system walkthroughs and system demonstrations to other unit contractors for system functions to be used by the unit contractors.

5.	Demonstrate all online system functionality.

6.	Present all standard output reports.

- Demonstrate that all hardware, software, and teleprocessing linkages are functional and will support the State's requirements.

- Demonstrate functionality of all external interfaces.

###### 4.2.1.2.5.1  State Responsibilities

The State responsibilities for the System Development and Testing activity are:

1.	Provide State resources as agreed to in the work plan.

2.	Support contractor's effort to establish all communication linkages among various state offices.

3.	Review and approve all deliverables from the System Development and Testing activity.

###### 4.2.1.2.5.2  Contractor Responsibilities

The contractor responsibilities for the System Development and Testing activity are:

1.	Update work plan tasks based on input from the State and other unit contractors.

2.	Conduct approach walkthrough.

3.	Install the system in accordance with state approved design specifications.

4.	Perform all functional and integrated testing.

5.	Develop and test all external and internal interfaces.

6.	Prepare all draft and final deliverables and provide walkthrough.

7.	Obtain State approval of all draft and final deliverables.

8.	Make contractor staff available for the duration of the System Development and Testing activity.

9.	Complete contractor's staffing plan and provide resumes of all key operations staff.

10.	Hire and train at least half of the contractor’s Iowa operations staff so that this staff can participate in the Acceptance Test. DHS encourages the incoming contractor to hire current Fiscal Agent staff, and will work with both the incoming and the incumbent contractors to assist in the transition of staff.

11.	Present weekly and monthly status reports to the State.

12.	Demonstrate system compliance with all timeliness, responsiveness, and accuracy issues.

13.	Provide walkthrough of procedure documents, operations documents, provider documents, system documents, conversion test results, security documents, and disaster recovery plans.

14.	Coordinate work activities with the incumbent contractor and the other unit contractors.

15.	Establish and monitor quality control procedures within the POS structure.

###### 4.2.1.2.5.3  Deliverables

The contractor will provide the following deliverables for the System Development and Testing activity

1.	Contractor's plan to conduct a comprehensive system test, including testing of all interfaces

2.	Completed test criteria, including expected outcomes

3.	System user manuals

4.	Test results document

5.	Operating procedures document

6.	Disaster recovery plan and safety plan

7.	Problem tracking and problem resolution document

8.	Final hardware and software configuration chart

9.	Operations staff list and resumes of all key operations staff

#### 4.2.1.3  Conversion Task

The Conversion Task includes both data conversion to the new POS/MMIS and HIPAA conversion. Each of these activities is described below.

##### 4.2.1.3.1  Data Conversion Activity

Conversion refers to the transfer all historical data files from the existing system/contractor to the new system.  In the case of the POS transfer, the contractor must validate existing historical files in the MMIS/POS and attempt to clean up errors and discrepancies in records. The POS contractor will be required to convert five years of pharmacy claims history from the current Iowa MMIS.  The quality of this data has not been assessed by DHS.  However, the incumbent vendor is required to do correction actions and regular quality assurance on errors and discrepancies under the current contract.  The new contractor is expected to assume this role.     The accurate conversion of historical files is a critical component for success in any system transfer or takeover.

The bidder must outline, in detail, its plan to ensure that the entire conversion task will result in accurate conversion. Because the POS contractor may not also control the existing POS/MMIS data files, the bidders for the POS unit must describe how they will ensure the coordination of up to three contractors in transferring the historical pharmacy claims data to their data base.  All appropriate steps must be defined and documented. The proposal must include the staffing needs for this activity along with a contingency plan if conversion cannot be accomplished timely and accurately.  At a minimum, the proposal must outline the following approaches in detail:

1.	Approach to coordination with other unit contractors, and existing MMIS contractor

2.	A data mapping approach

3.	Approach to correct error situations in the existing data

4.	Approach to resolve data inconsistencies and missing data situations

5.	Approach to automated and manual conversion effort

6.	Contingency plan

*Bidder Note: The extent of the data conversion task will depend upon the quality and completeness of data in the Iowa MMIS, as operated by the incumbent contractor.  Conversion tasks may be less, or more complex than described in this section.  There will be no additional compensation if tasks are more complex than described in this section.

###### 4.2.1.3.1.1  State Responsibilities

The State responsibilities for the Data Conversion activity are:

1.	Provide State resources as agreed to in the work plan.

2.	Assist the contractor in identifying the source(s) of data for all POS/MMIS databases.

3.	Respond to contractor inquiries related to program policy and POS/MMIS data.

4.	Monitor contractor activities related to the conversion activity.

5.	Review and approve mapping documents and other deliverables from the POS/MMIS conversion activity.

###### 4.2.1.3.1.2  Contractor Responsibilities

The contractor responsibilities for the Data Conversion activity are:

1.	Prepare a list of all conversion input and conversion output files.

2.	Coordinate work activities with the incumbent contractor and new MMIS contractor, if different.

3.	Identify all the data requirements as well as the source of data for the new databases.

4.	Develop a POS conversion plan and provide State walkthroughs.

5.	Develop default values and new data requirements for all POS databases, and provide State walkthroughs.

6.	Develop staffing plan to accomplish all POS conversion activities.

7.	Develop and test POS conversion modules.

8.	Conduct pre-production POS conversion run and identify problems or deficiencies.

###### 4.2.1.3.1.3  Deliverables

The contractor will provide the following deliverables for the Data Conversion activity:

1.	POS conversion test plan

2.	POS conversion mapping document

3.	Comprehensive list of POS input files and tables

4.	POS conversion module specifications

5.	POS conversion test results document

6.	POS conversion problem tracking and problem resolution document

7.	Updated staffing plan for the operations phase

##### 4.2.1.3.2  HIPAA Conversion Activity

The POS Contractor, if not the incumbent, will be responsible for bringing a HIPAA compliant “front end” to meet requirements for accepting and processing ANSI X12 standard transactions, and using HIPAA compliant code sets.  In addition, the contractor must provide a solution that allows all Iowa providers to become compliant with the HIPAA requirements for transactions and code sets. Providers will be free to pursue their independent strategy for use of clearinghouses or other means to make their internal administration HIPAA compliant. The contractor will be expected to provide information on the new requirements, options for meeting compliance and offer a software application and training that would allow providers to transmit HIPAA compliant transactions.

###### 4.2.1.3.2.1  State Responsibilities

The State responsibilities for the HIPAA Conversion activity are:

1.	Provide policy guidance to providers and contractor on HIPAA regulations

2.	Approve contractor's training plan for the HIPAA conversion.

3.	Monitor the training and implementation.

###### 4.2.1.3.2.2  Contractor Responsibilities

The POS contractor responsibilities for the HIPAA Conversion activity are:

1.	Evaluate current pharmacy claim submission software

2.	Evaluate providers' current solutions for meeting HIPAA transaction requirements

3.	Provide information to providers on options for HIPAA transaction compliance

4.	Provide training to providers on HIPAA transaction compliance option (s) provided by contractor

5.	Test submission software

###### 4.2.1.3.2.3  Deliverables

The contractor will provide the following deliverables for the HIPAA Conversion activity:

1.	Contractor's plan for HIPAA compliance, including both contractor compliance activities and approach to provider technical support.

2.	Contractor's informational materials to be furnished to providers

3.	Contractor's assessment of options for provider HIPAA compliance along with description of obstacles and recommendations

4.	User manuals for Contractor's HIPAA option.

5.	Training package for providers.

#### 4.2.1.4  Acceptance Test Task

Acceptance testing allows the State users to confirm that the system meets all requirements and performs functions pursuant to State policy.  All system components must be fully functional and the system must be able to process claims correctly through the entire array of system edits.  The POS contractor will be required to designate adequate time and resources for this task and coordinate the schedule with State management and other unit contractors.  Because the Core MMIS is the lead for interfaces, the POS contractor will need to confirm their required interfaces with the MMIS.  The acceptance test would also verify that historical data was converted successfully.

Acceptance tests will focus on three major activities:

- Structured System Test

- Operations Readiness/Operability Test

- Pilot Test

##### 4.2.1.4.1  Structured Systems Test Activity

The Structured System Testing will determine the completeness and accuracy of all system functions. As part of the Structured System Test, the contractor will perform a parallel test to ensure that the processing results of the new POS system are identical to the processing results of the current system and any differences can be explained based on additional requirements made to the new system. This task will involve generating test scenarios and test conditions and ensuring that the system performs as expected. The contractor will be responsible for identifying and tracking all problems reported during the Structured System Testing and preparing a corrective action plan to address these issues. The key components of the Structured System Testing are:

1.	Complete structured system test plan.

2.	Staffing schedule for the entire test.

3.	Preparation of a structured system test environment and load acceptance test data sets.

4.	Conduct structured system test.

5.	A corrective action plan for all problems identified during testing.

6.	Correction of the problems and re-testing of the system.

7.	Presentation of weekly test results.

###### 4.2.1.4.1.1  State Responsibilities

The State responsibilities for the Structured Systems Test activity are:

1.	Approve final structured system test plan, test scenarios and test transactions.

2.	Provide oversight of the testing activity.

3.	Review and approve contractor's corrective action plan.

4.	Approve test results.

5.	Review and approve contractor's resolution and results from re-test.

###### 4.2.1.4.1.2  Contractor Responsibilities

The contractor responsibilities for the Structured Systems Test activity are:

1.	Prepare structured system test plan, test scenarios and test transactions.

2.	Coordinate work activities with the incumbent contractor and the Core MMIS.

3.	Conduct State and consultant training for the structured system testing task.

4.	Provide complete data entry and system support staff to ensure a timely and comprehensive structured system test and resolution of error conditions.

5.	Conduct structured system test, executing structured system test cycles in accordance with the approved acceptance test plan.

6.	Review test results, identify errors, and correct errors.

7.	Conduct re-tests as necessary.

8.	Document and report results of structured system tests to DHS weekly, including errors identified and corrective actions taken.

9.	Develop corrective action plan for DHS review and approval.

10.	Compile and submit to DHS the structured system test results document.

###### 4.2.1.4.1.3  Deliverables

The contractor will provide the following deliverables for the Structured Systems Test activity:

1.	Problem tracking and resolutions document

2.	Corrective action plan

3.	Structured system test results document

4.	Final conversion plan

5.	Updated user documents

6.	Updated operating procedures document

7.	Updated disaster recovery plan

8.	Final hardware and software configuration chart

9.	Updated staffing plan and job descriptions for the operations phase

##### 4.2.1.4.2  Operational Readiness and Operability Testing Activity

Operational Readiness and Operability Tests will be conducted with all units and will focus on testing all units’ readiness to assume and start operations in all the following areas:

- Hardware and software installation

- Hardware operation

- Telecommunications

- Interfaces

- Staffing

- Staff training

- State staff training

- All system, user, and operations documentation

- Facility

- System security

- Confidentiality of data

- Report generation and distribution processes

- System back-out procedures

- Coordination of responsibilities with other unit contractors

The Operational Readiness and Operability Test will involve testing all the operations and hardware/software/telecommunications aspects of the Iowa Medicaid Enterprise. This test will involve preparing extensive checklists and testing all operational components of the MMIS against these checklists. Each unit contractor will be responsible for tracking and responding to all problem conditions reported in their areas of responsibility during the Operational Readiness and Operability Testing and preparing a corrective action plan for problem correction and resolution. The key components of the Operational Readiness and Operability Testing are:

1.	Operational readiness/operability test plan.

2.	Staffing schedule for the entire test.

3.	Preparation of the test environment and test data sets.

4.	Operational readiness/operability checklist.

5.	Conduct operational readiness/operability test.

6.	Corrective action plan for all problems identified during operational readiness/operability testing.

7.	Correct the problems and retest.

8.	Weekly test results document.

9.	Monitor operational readiness/operability test results.

###### 4.2.1.4.2.1  State Responsibilities

The State responsibilities for the Operational Readiness and Operability Testing Activity are:

1.	With the assistance of the I&SS contractor, review and approve all operational readiness and operability check-off matrices.

2.	Respond to contractor inquiries related to program policy.

3.	Review the operations readiness and operability test results and the list of all outstanding issues and problems resulting from these tests.

4.	Approve corrective action plans developed by the POS contractor.

###### 4.2.1.4.2.2  Contractor Responsibilities

The contractor responsibilities for the Operational Readiness and Operability Testing Activity are:

1.	Develop a comprehensive check-off list of all MMIS start-up tasks and activities.

2.	Conduct all testing activities and report results to DHS.

3.	Provide walkthroughs as deemed necessary by DHS.

4.	Develop and implement a corrective action plan for all outstanding activities for review and approval by DHS.

5.	Conduct training for staff from the respective units.

6.	Obtain a written sign-off from DHS to begin implementation of the new POS system.

###### 4.2.1.4.2.3  Deliverables

The contractor will provide the following deliverables for the Operational Readiness and Operability Testing Activity:

1.	Complete checklist matrix for all POS hardware and software

2.	Complete checklist matrix for all POS network operations

3.	Complete checklist matrix for all POS training activities

4.	Complete checklist matrix for all POS interface operations

5.	Complete checklist matrix for all POS documentation activities

6.	Complete checklist matrix for all POS functional operations

7.	Complete checklist matrix for all POS data conversion activities

8.	Complete checklist matrix for all POS outstanding issues and problems with a plan to correct or resolve these issues

9.	Updated operational procedures documents

##### 4.2.1.4.3  Pilot Test Activity

DHS, with support from the I&SS contractor and all other IME units, will conduct a pilot test to confirm the stability and production readiness of the MMIS in a tightly controlled environment. The pilot test will be limited to selected providers. DHS will define the scope and select providers to be included in the pilot test. The Core MMIS Unit is responsible for developing the details of the pilot test plan.  POS and other unit staff will participate. Pilot testing will be conducted in an environment using fully operational components of the MMIS and operationally ready staff resources.

The pilot test is designed to demonstrate that the contractor(s) are ready to process all inputs, pay and adjust claims correctly, meet all reporting requirements, utilize a properly functioning data communications network, and have a stable back-up capacity. Pilot testing will include actual claims processing in a full operational environment, from receipt of claims through financial processing, history update, and reporting.

The pilot test must include the number of providers and recipients needed to adequately test all provider types and claim types.  The contractor must be able to show in the Pilot Test results that all functionality has been included in the test.  The contractor is expected to identify in the test plan the number of providers and recipients to be included and how the proposed numbers ensure an adequate test.

###### 4.2.1.4.3.1  State Responsibilities

The State responsibilities for the Pilot Test activity are:

1.	Define the scope of the pilot test.

2.	Select providers to be included in the pilot test.

3.	Approve the pilot test plan and schedule.

4.	Monitor contractor operations and system performance during execution of the pilot test.

5.	Monitor contractor response and resolution of discrepancies or problems.

6.	Monitor the testing activities after correction of any problems.

###### 4.2.1.4.3.2  Contractor Responsibilities

The POS contractor responsibilities for the Pilot Test activity are:

1.	Develop and obtain approval of their portion of the pilot test plan.

2.	Confirm to DHS that their system is ready to meet the overall pilot test schedule.

3.	Provide a thoroughly tested version of the operational system and all tables and files in a production region that is separate and distinct from development and test system regions.

4.	Provide additional training and follow-up support to the selected providers, the MMIS unit, other units who will participate in the pilot operations test.

5.	Execute pilot operations cycles according to the Operations Phase schedule approved by the State.

6.	Identify, document, and correct any discrepancies.

7.	Re-test as necessary.

8.	Document pilot test results.

###### 4.2.1.4.3.3  Deliverables

The contractor will provide the following deliverables for the Pilot Test activity:

1.	Pilot test plan and schedule.

2.	Pilot test results.

#### 4.2.1.5  Implementation Task

Implementation includes making all final corrections, upgrades and changes to the system to meet deficiencies identified in the testing process.  For the POS unit, it means being able to accept pharmacy claims from all pharmacy providers, in any required medium, all transaction formats required under HIPAA and produce required data and reports for State users. For the Drug Rebate function, it means being able to process test invoices and correctly identify all participating drug companies and individual drugs subject to the rebate process.

The Core MMIS Unit will take the lead in preparing the MMIS components to collectively meet CMS certification requirements. The POS Unit must assure that their claims processing system can accept and process all pharmacy claims and produce all reports and interfaces required for CMS certification.

DHS staff must be given sufficient time to review all system, user and security documentation for completeness prior to implementation. The system response time and all user and automated interfaces must be clearly assessed and operational. A complete file transfer plan must be developed and executed. This plan must identify:

1.	The name of each file, table or database.

2.	Destination of transferred data.

3.	Transfer start and completion times.

4.	Location and phone numbers of person(s) responsible to execute the transfer.

5.	A complete fall back plan if the file transfer does not go as planned.

##### 4.2.1.5.1  State Responsibilities

The State responsibilities for the Implementation Task are:

1.	Provide State resources as agreed to in the work plan.

2.	Respond to contractor inquiries related to program policy.

3.	Review, comment, and if correct, approve all deliverables associated with this task.

4.	Approve the corrective action plan developed by the contractor.

##### 4.2.1.5.2  Contractor Responsibilities

The contractor responsibilities for the Implementation Task are:

1.	Develop and obtain DHS approval of an emergency back-out strategy.

2.	Produce and update all system, user, provider, and operations documentation.

3.	Produce and distribute report distribution schedule.

4.	Establish production environment.

5.	Confirm, with State IT staff, hardware, software, and facility security procedures.

6.	Develop and obtain DHS approval of production schedule.

7.	Develop and implement backup and recovery procedures.

8.	Complete all other unit staff, State staff, and provider training.

9.	Ensure that communications between State users and the POS system have been established and meet performance requirements.

10.	Establish and begin mailroom operations.

11.	Obtain written approval from DHS to start operations.

##### 4.2.1.5.3  Deliverables

The contractor will provide the following deliverables for the Implementation Task:

1.	Report distribution schedule

2.	Software release plan

3.	Backup and recovery plan

4.	Emergency back-out plan

5.	Results of operational readiness test

6.	Hardware, software, and facility security manual

7.	Final implementation checklist

8.	Final documentation and policy

#### 4.2.1.6  Operations Task

The operations task begins when the State has authorized all the contractor(s) to begin operation of their unit(s), and shut down operation of the replaced system/contractor.  The operational responsibilities will involve meeting performance standards set by DHS for the various functions performed by the contractor(s).  Specific activities and accompanying performance standards will be different for each unit, as detailed in the RFP MED-04-015.

### 4.2.2  Operational Requirements

This section describes the traditional and unique operational requirements for the Pharmacy POS unit of the Iowa Medicaid Enterprise.

#### 4.2.2.1  General Requirements

As reiterated throughout this RFP, Iowa’s intent in this procurement is to move the State toward a seamless delivery of services for members under the Medicaid program.  No single unit can perform their required responsibilities without coordination and cooperation with the other units.  DHS will assume the role of contract monitor for all IME units. Contractors that have demonstrated success in cooperative environments will be favored in this procurement.

#### 4.2.2.2  Claims Processing Function

Point-of-Sale (POS) refers to the online real-time claims processing and claims adjudication of provider claims. For this procurement, the POS requirements are limited to pharmacy claims.  The POS contractor utilizes its POS system to determine member and provider eligibility, and drug coverage.

The Iowa MMIS supports a stand-alone POS prescription drug claim processing system with claim, provider, and eligibility interfaces to the Core MMIS. The POS system provides automated drug claim eligibility, ProDUR, adjudication and submission service to pharmacies.

##### 4.2.2.2.1  Objectives

The primary objectives of the POS claims processing function are:

1.	Accept and process pharmacy claims submitted by pharmacy providers via POS devices, paper claims or Internet submission.

2.	Maintain control over submitted claims from receipt to final disposition.

3.	Provide online adjudication of pharmacy claims and provide electronic notification to providers of the disposition.

4.	Ensure that payments are made to eligible providers for eligible members for covered drugs.

5.	Ensure that claims for members with third party coverage are denied or flagged for pay-and-chase activity.

6.	Provide drug claims data to support functions performed by other MMIS units.

##### 4.2.2.2.2  Interfaces

The POS claims processing function interfaces with the following:

###### 4.2.2.2.2.1  Interfaces With Other Iowa Medicaid Enterprise Units

The Pharmacy POS unit interfaces with the following Iowa Medicaid Enterprise units:

1.	Core MMIS Unit

- Provide claims data for bi-weekly payment processing.

- Provide formulary file data after each update.

- Interface with TPL subsystem for cost avoidance.

- Accept eligibility data.

2.	Pharmacy Medical Services Unit

- Accept pharmacy prior authorization data.

- SURS unit

- Provide claims data for utilization review

- Revenue Collection Unit

- Provide pay and chase information for follow-up by Revenue Collection unit

5.	Data Warehouse Unit

- Populate with pharmacy claims information

6.	Provider Services Unit

- Provider enrollment/provider training/provider publications

###### 4.2.2.2.2.2  Interfaces With External Entities

1.	Providers

- Accept and provide response for pharmacy POS claims.

2. Manufacturers and Reimbursement Specialists

- Accept and provide responses to questions regarding coverage of specific products (NDCs).

##### 4.2.2.2.3  State Responsibilities

DHS is responsible for the following POS claims processing functions:

1.	Monitor the performance of the POS contractor in regard to all aspects of pharmacy claims processing.

2.	Determine the reimbursement methodologies and policies regarding provider reimbursement for pharmacy claims.

3.	Determine pharmacy coverage policy and limitations.

4.	Approve all POS system edits and audits.

5.	Approve the format and data requirements for pharmacy claims submission.

6.	Help facilitate coordination with other unit contractors.

##### 4.2.2.2.4  Contractor Responsibilities

The POS contractor will provide online, real-time adjudication of pharmacy claims submitted by pharmacy providers via POS device or through the Internet. The POS system will return to the pharmacy provider the status of the claim and any errors or alerts associated with the processing, such as edit failures, ProDUR alerts, member or coverage restrictions, and coordination of benefits information for members whose claims are covered by a liable third party.

The contractor responsibilities for the POS claims processing function are:

1.	Perform online, real-time adjudication of pharmacy claims submitted through POS.  Capture the prescribing provider number and name on all pharmacy claims.  There are 3 dummy numbers for prescribers to use when they cannot  get the prescriber number.

2.	Verify that the provider is an eligible, enrolled Iowa provider, including authentication and certification for access to the POS system. Provider eligibility includes both prescribing and dispensing provider.

3.	Verify that the member is eligible for Medicaid and for payment of services on the date of service.

4.	Identify any restricted member or provider information from the Core MMIS unit.

5.	Perform all necessary validity, logic, consistency, and coverage editing for all claims submitted.

6.	Ensure that prior authorization has been obtained for drugs requiring prior authorization. The contractor will need to interface with the Core MMIS prior authorization file directly during claims adjudication or by batch transfer of MMIS pharmacy PA data to the POS on a daily basis.

7.	Indicate in the POS response whether the member has current third party insurance coverage. If the claim is covered by third party insurance and the drug is designated for cost avoidance, provide insurance information in the POS response and deny the claim. If the drug is designated as "pay and chase," process and pay the claim if it meets all other criteria for payment, and report the claim for follow-up activities.

8.	Reject or deny claims based on system edits supporting DHS-approved error conditions.

9.	Reimburse prescribed drugs based on the wholesale cost of the drug plus a professional fee for dispensing.

10.	Pay at the lesser of the State’s 4 recognized pharmacy reimbursement methods:

- AWP – 12% + Dispensing Fee of $4.26

- Federal MAC (CMS Federal Upper Limit + Dispensing Fee of $4.26)

- Usual and Customary Charges to General Public

- State MAC (State MAC + Dispensing Fee of $4.26)

11.	Provide for electronic adjustments of paid claims by POS provider.

12.	Provide adjudicated claims and payment processing data to the Core MMIS unit for inclusion in the check-write cycle twice a month.

13.	Provide a Pharmacy Help Desk available 24/7 to assist providers with claims submission and ProDUR issues.

14.	Provide a POS Decision Support System (DSS) that give IME end-users the ability and flexibility to directly access and manipulate all pharmacy POS data fields from their desktops.

4.2.2.2.4.1  Functional Requirements

1.	Provide the automated capability to search the database to determine if previous steps in therapy have occurred prior to approving or denying the drug claim.

2.	Provide the ability to bill for compound drugs online (those with multiple NDC codes).

3.	Provide a timely mechanism where an NDC code can be entered and a response will designate a pharmaceutical as:

- Covered

- Prior Authorization Needed

- Not Covered

This can be a call-in or online process.

4.	Ensure that the POS system has online ability to identify Medicare eligibility for clients requesting Medicare-payable drugs.

5.	Provide a POS system with the ability to identify Medicare Part B eligibility and edit claims pursuant to this without strict denial of claim.

6.	If the claim is covered by insurance with a member co-pay, collect and report the co-pay and submit the claim for balance billing to the insurance company.  The intent is for the claim to be billed to the insurance company first and then adjudicated for the Medicaid-payable portion.  Since most pharmacies bill insurance companies routinely for non-Medicaid patients, DHS does not anticipate that this should be a problem for pharmacies.  The pharmacies will need to get the insurance information from the patient or from Medicaid via the AVRS function.

7.	Accept approvals for drugs requiring prior authorization from the Pharmacy Medical Services unit.

8.	Be primary source of contact for manufacturers and reimbursement specialists regarding coverage of products.

9.  	 Establish a quality assurance and reporting process to ensure new products, new generics and new NDCs, upon entering the system, are coded appropriately for coverage.

10.	 Establish an audit and reporting process for provider billing errors.

##### 4.2.2.2.5  Inputs

The following are the primary inputs to the POS claims processing function:

1.	Pharmacy claims from providers

2.	Pharmacy claim adjustments and reversals from providers

3.	Provider, member, and TPL data from the Core MMIS

4.	NDC coverage data request from providers

- Member eligibility data requests from providers

- Prior authorization approvals from the Pharmacy Medical Services unit

##### 4.2.2.2.6  Outputs

Reports will be provided to DHS online or in hardcopy format at DHS’ request. The major outputs of the POS claims processing function are listed below:

1.	Provide adjudicated claims and payment data to the Core MMIS unit for the check-write cycle twice a month.

2.	Provide a weekly claim submission statistical report to DHS that identifies the number of claims and adjustment requests submitted and a breakdown of the results of processing by claims status (i.e. paid, denied, suspended, rejected) with total dollars for adjudicated, paid, denied, suspended, and rejected claims and adjustments.  POS claims are adjudicated to payment or denial.

3.	Provide a monthly report of POS network activity, including network availability statistics and network response time.

4.	Provide a monthly report of help desk activity, including the number of calls received by type of inquiry, number and percent of busy signals received on incoming calls, hold time statistics, average hold time, and number of calls answered by a live operator.

5.	Provide a monthly file of pharmacy claims to Pharmacy Medical Services unit to support retro-DUR activities performed by the Iowa Pharmacy Association.

6.	Provide a monthly report on review of new products, new generics and new NDCs, acknowledging they are coded appropriately for coverage.

7.	 Provide the DHS with immediate notification of recognized provider billing errors and recommended corrective action. At a minimum, provide a monthly report and recommended corrective actions, following the audit for provider billing errors.

##### 4.2.2.2.7  Performance Standards

The performance standards for the POS claims processing function are provided below.

1.	No more than five percent (5%) of incoming calls to the Help Desk may ring busy.

2.	Provide POS function availability twenty-three (23) hours a day, seven (7) days a week.

3.	Provide online response notifications to providers within ten (10) seconds of receipt of incoming claim transactions.  DHS will not exclude the time that the transaction tranverses the 3rd party network.

4.	Hold time must not exceed two (2) minutes for ninety-five percent (95%) of Help Desk calls.

5.	The average hold time for Help Desk shall not exceed thirty (30) seconds.

6.	Ninety-five percent (95%) of incoming Help Desk calls that do not ring busy must be answered by a live operator.  DHS does not disallow a bidder from utilizing voice recognition, touch-tone or other automated response system for POS call center activities.  A bidder can meet the requirement by having an automated  response system that includes a “release” to an operator, based on the providers’ request.

7.	Provide adjudicated claims and payment data to the Core MMIS unit by 10:00 pm on the day prior to the payment cycle.

8.	Update provider, member, and TPL data within one (1) business day of receipt of the data from the Core MMIS unit.

#### 4.2.2.3  Reference Function

The Reference function contains rates and pricing information needed to determine allowable payments for pharmacy claims, coverage data needed to determine whether the Iowa Medicaid program covers a drug product, and prior authorization data needed to determine whether a drug requires prior authorization.

##### 4.2.2.3.1  Objectives

The primary objectives of the POS reference function are:

1.	Maintain a drug file to identify covered and non-covered drugs, prior authorization requirements, pricing data, and other data required for claims processing, drug utilization review activities, and other MMIS functions.

2.	Support the claims processing function by providing information used in adjudication and pricing of pharmacy claims.

3.	Support the data requirements of other MMIS functions, such as Core MMIS functions, Data Warehouse / Decision Support, DUR, MARS, and SURS.

##### 4.2.2.3.2  Interfaces

The POS reference function interfaces with the following:

###### 4.2.2.3.2.1  Interfaces With Other Iowa Medicaid Enterprise Units

The Pharmacy POS unit interfaces with the following Iowa Medicaid Enterprise units:

1.	Core MMIS unit

- Provides formulary file data.

2.	Pharmacy Medical Services

- Accept updates to the PDL.

- Accept updates to prior authorization requirements.

###### 4.2.2.3.2.2  Interfaces With External Entities

The Pharmacy POS unit interfaces with First Databank (Blue Book) or other acceptable vendor for formulary file data.

##### 4.2.2.3.3  State Responsibilities

DHS is responsible for the following POS reference functions:

1.	Determine which coding systems will be used in the MMIS for drug products.

2.	Monitor the content of the drug file and report detected errors to the POS unit for correction.

3.	Determine and interpret policy and administrative decisions relating to drug file data maintenance.

4.	Approve the POS unit's selection of the drug file updating service.

5.	Establish allowed rates and pricing algorithms.

##### 4.2.2.3.4  Contractor Responsibilities

The POS contractor will be responsible for the maintenance of the Iowa MMIS drug database and will utilize a standard drug data update service approved by DHS. Currently the Iowa MMIS utilizes First Data Bank (Blue Book), but the contractor may propose another vendor for DHS approval.  All licensing requirements and licensing fees are the responsibility of the contractor.

The contractor responsibilities for the POS reference function are:

1.	Maintain a drug data set of the 11-digit National Drug Codes (NDC). The First Data Bank (Blue Book), of San Bruno, California, is the current source of drug information. The contractor may use a different source for drug pricing information, if approved by DHS.

2.	Include in the drug data set, at a minimum:

- Pricing of compound and generic drugs

- Ten date-specific pricing segments

- Indicator for multiple dispensing fees

- Indicator for drug rebate

- Indicator for preferred drug

- DHS-specific restrictions on conditions to be met for a claim to be paid, such as minimum and maximum days' supply, quantities, refill restrictions, member age, sex restrictions, medical review requirements and prior authorization requirements

- Approved package size to be used in calculating maximum allowable unit cost if other than NDC-specific

- English description of the drug code

- Current prices, including unit dose packaging

- Electronic notification to DHS of newly approved drug products

- Weekly updating of the Drug Code and Pricing File in accordance with DHS timeliness requirements

- Identification of Drug Efficacy Study Implementation (DESI, or the less than effective drug list) or recalled drugs and any drug codes for generic equivalents in the automated system

- Drug therapeutic class coding

- All current information on the Iowa drug master tape and current pricing tape

- The information required to support the drug utilization review functions

- Non-covered or limited drugs by drug classes or individual drug code

- Pricing fields for each NDC code for at least the following: the federal and State MAC, EAC, AWP, Medicaid AWP, or other ingredient cost definition as determined by DHS; professional fee; name of product; description of product; drug class; therapeutic class; unit of issue; family planning code; effective date of the price; and size of package

- For each code, information that will set various reimbursement limits and restrictions

- Online inquiry access to the drug code and pricing file by NDC number, partial number, and drug product name

3.	Maintain the National Drug Codes and the estimated acquisition costs of drugs.

4.	Make updates to the drug file at least biweekly. Add or delete products from the drug file, make drug price increases or decreases, and monitor the maximum allowable cost limitations in accordance with DHS coverage policy.

5.	Accept DHS-approved updates to the Preferred Drug List (PDL) from the Pharmacy Medical Services unit and update the formulary file with PDL data.

6.	Accept DHS-approved changes in requirements for prior authorization for drugs not on the PDL from the Pharmacy Medical Services unit and update the POS system to identify claims requiring prior authorization.

##### 4.2.2.3.5  Inputs

The following are the primary inputs to the POS reference function:

1.	First Data Bank (or other approved vendor) drug update

2.	Update requests from DHS regarding Iowa Medicaid policy, coverage, and reimbursement methodologies

3.	Updates to the PDL from the Pharmacy Medical Services unit.

##### 4.2.2.3.6  Outputs

The major outputs of the POS reference function are listed below:

1.	Audit trail of all changes to the drug file showing all additions and deletions, and showing before and after images of records that have been changed.

2.	Update and error report after each drug update has been completed that identifies the number of drug products added, deleted, and updated.

3.	Quarterly drug listing reports in numeric and alphabetic sequence.

4.	Formulary file data to the Core MMIS unit for inclusion in the Core MMIS.

##### 4.2.2.3.7  Performance Standards

The performance standards for the POS reference function are provided below.

1.	Update the formulary file within one (1) business day of receipt of the file from the drug update vendor or receipt of online updates from DHS.

2.	Provide update, error reports, and audit trails to DHS within one (1) business day of completion of the update.

3.	Identify and correct any errors on the formulary file within one (1) business day of error detection.

4.	Provide the quarterly drug listings to DHS by 10:00 AM of the fifth (5th) business day after the end of the quarter.

#### 4.2.2.4  Prospective Drug Utilization Review (ProDUR)

POS supports the Prospective Drug Utilization Review (ProDUR) process, which provides alerts to possible drug-to-drug interactions and other therapeutic management requirements. The POS contractor performs the ProDUR functions.

DHS currently contracts with IFMC to perform retrospective drug utilization (RetroDUR) review of pharmacy claims. IFMC subcontracts the RetroDUR function to the Iowa Pharmacy Association.

##### 4.2.2.4.1  Objectives

The primary objectives of the ProDUR function are:

1.	Provide a prospective and concurrent review of prescription practices at the pharmacy and member level to assure appropriate and beneficial use of pharmaceuticals.

2.	Ensure that step therapy has been provided when appropriate.

##### 4.2.2.4.2  Interfaces

The POS ProDUR function interfaces with the following:

###### 4.2.2.4.2.1 Interfaces With Other Iowa Medicaid Enterprise Units

1.	The POS unit interfaces with the Pharmacy Medical Services unit of the MMIS.

###### 4.2.2.4.2.2  Interfaces With External Entities

1.	The POS component interfaces with Providers.

##### 4.2.2.4.3  State Responsibilities

DHS is responsible for the following ProDUR functions:

1.	Approve the POS contractor's ProDUR criteria and methodology.

2.	Approve all messages used in ProDUR alerts.

3.	Monitor the contractor's performance of the ProDUR function.

##### 4.2.2.4.4  Contractor Responsibilities

The POS contractor will provide an integrated prospective drug utilization review system (ProDUR) system via the POS function to ensure appropriate use of pharmaceuticals and to identify potential abuse or misuse of drugs. This system must provide the capability to alert pharmacy providers to potential problems at the time a claim is submitted.

The contractor responsibilities for the ProDUR function are:

1.	Provide an automated, integrated online, real-time ProDUR system that incorporates the use of the POS capabilities.

2.	Support prospective drug utilization (ProDUR) review activities through the POS system, as required by DHS.

3.	Compare a prescription claim against member claims history and explicit predetermined standards, including monitoring for:

- Therapeutic appropriateness

- Overutilization

- Underutilization

- Appropriate use of generic products

- Therapeutic duplication

- Drug-disease contraindications

- Drug-pregnancy contraindications

- Drug-drug interactions

- Incorrect drug dosage or duration of drug treatment

- Clinical abuse or misuse

4.	Provide a methodology to validate that step therapy has been provided when appropriate.

5.	Generate alerts based on clinical or program compliance issues associated with a member's prescription for the pharmacist to evaluate.

6.	Maintain flexible, user-controlled parameters to adapt the situations in which particular online ProDUR messages will be generated.

7.	Allow providers to cancel or override a ProDUR message and/or be able to comment on the ProDUR messages.

8.	Provide information and data, as required by DHS, to support ProDUR criteria or criteria enhancements.  The subject data can be derived from the historical paid claims information.

9.	Provide a quarterly report of drug ranking by ProDUR alerts generated with user-defined sort capabilities.

10.	For ProDUR editing, update both the database and algorithms on at least a monthly basis or upon request by DHS.  The DUR committee meets eight times a year and may review or recommend changes during the meetings.

11.  	Generate a quarterly report showing cost-savings as a result of ProDUR alerts and denials.  All claims should be priced and the report should show the savings generated by the ProDUR alerts.

12.	Ability to generate messages to providers during the POS transaction e.g. to bill in the proper unit of measure.

##### 4.2.2.4.5  Inputs

The following are the primary inputs to the ProDUR function:

1.	Pharmacy claims submitted via POS

2.	ProDUR criteria updates

##### 4.2.2.4.6  Outputs

The major outputs of the ProDUR function are listed below:

1.	Provide ProDUR criteria update and error reports.

2.	Provide monthly summary and detail reports showing the frequency of each ProDUR message for each provider with totals for all providers.

3.	Provide a quarterly report of drug ranking by ProDUR alerts generated.

4.	Provide a quarterly report of cost saving resulting from ProDUR alerts and denials.

##### 4.2.2.4.7  Performance Standards

The performance standards for the ProDUR function are provided below.

1.	Provide ProDUR criteria for new drugs within two (2) weeks of a drug’s introduction.

2.	Provide the ProDUR criteria update and error reports within one (1) business day of the update.

3.	Provide the monthly ProDUR reports by 10:00 AM of the third business day after the end of the month.

4.	Provide quarterly reports by 10:00 AM of the fifth (5th) business day after the end of the quarter.

#### 4.2.2.5  Drug Rebates

The purpose of the Medicaid drug rebate program is to identify drugs dispensed by manufacturers and request any associated rebate from the manufacturers consistent with Federal regulations. Using the NDC code and the Drug Rebate Manufacturer Agreement data, the contractor determines totals, by manufacturer, of the amount of all drugs prescribed for Iowa Medicaid members covered by the agreement. Claims for non-Medicaid members or pharmacies receiving drugs under the 340(b) program as identified by the Health Resource Services Administration (HRSA) are not included in the totals.

In Iowa, the Fiscal Agent currently performs all drug rebate functions, as prescribed by State and Federal regulations. This Fiscal Agent calculates the amount of rebate owed by each manufacturer and generates the respective invoices. As rebates are received, the Fiscal Agent updates the rebate management system and the MMIS claims history files. The Fiscal Agent is also responsible for resolving all disputes with manufacturers.

The Fiscal Agent also tracks drug manufacturer disputes, and resulting resolution, as part of their rebate management responsibility. Updates to the CMS 64 financial tracking are also required to report drug rebate collections. The quarterly Drug Rebate Manufacturer Agreement data from CMS is processed as part of the drug rebate function.

The entire drug rebate function will be transferred to the POS contractor as a result of this procurement.  The POS contractor may take over the existing drug rebate software or provide their own automated system for billing manufacturers and accounting for rebate collections.

##### 4.2.2.5.1  Objectives

The primary objectives of the Drug Rebate function are:

1.	Identify drug claims eligible for rebates.

2.	Invoice drug manufacturers for rebates due.

3.	Collect drug rebate funds from manufacturer.

4.	Provide a complete accounting of rebates due, corrected and outstanding.

##### 4.2.2.5.2  Interfaces

The Pharmacy POS unit interfaces with CMS for quarterly rebate updates and with drug manufacturers to resolve billing problems.

###### 4.2.2.5.2.1  Interfaces With Other Iowa Medicaid Enterprise Units

The Pharmacy POS unit has no interfaces with other MMIS units for the drug rebate function.

###### 4.2.2.5.2.2  Interfaces With External Entities

The Pharmacy POS unit interfaces with the following external entities for the drug rebate function:

1.	CMS for quarterly rebate update

2.	Drug manufacturers to resolve billing problems.

##### 4.2.2.5.3  State Responsibilities

DHS is responsible for developing and providing policy to the Pharmacy POS contractor on the drug rebate program. DHS also sets performance standards for timeliness, accuracy and funds recovery under the rebate function.

##### 4.2.2.5.4  Contractor Responsibilities

The Pharmacy POS contractor has the following responsibilities under the drug rebate program:

###### 4.2.2.5.4.1  Federally Required Drug Rebates

1.	Maintain a drug manufacturer data set with data necessary for processing drug rebate claims, including the capability of calculating variable Federal Medical Assistance Percentage and billing interest on past due accounts.

2.	Maintain the drug rebate system, including programs and data in a configuration that can be easily transferred, to a new contractor, through a standard procurement process, or to the State.

3.	Store and capture appropriate data for management of the drug rebate program including maintaining a file of participating drug manufacturers, identifying claims subject to rebate collection, calculating the rebate amount and generating rebate invoices and reports.

4.	Calculate the drug rebate amount based on drug claims paid during the quarter.

5.	Process billings of all rebate claims subject to rebate collections and prepare and mail invoices to drug manufacturers quarterly. Include on the invoices submitted to manufacturers all of the following:

- State Identification

- Rebate period and year for which the data applies

- The NDC number

- Total units paid for, by NDC, during a rebate period

- Product name (FDA registration name)

- Total amount of rebate that the state claims for each NDC

- Total number of prescriptions paid for during the rebate period by NDC number

- Rebate amount per unit and the total amount paid during the rebate period by NDC number to verify rebate payment

6.	Verify the accuracy of utilization data for drugs with data edits including, but not limited to, unit types appropriate for the NDC, units match the amount paid and the amount paid is appropriate for the drug. Those drugs, identified by NDC number, for which the number of units has been rounded, are shown by a rounding indicator for the number of units dispensed.

7.	Maintain a drug manufacturer data set with data necessary for processing drug rebate claims, including the capability of calculating variable Federal Medical Assistance Percentage and billing interest on past due accounts

8.	Provide access to a minimum of five (5) years of drug rebate data online; archive data over five years and allow retrieval within twenty-four (24) hours of a request.

9.	Process the quarterly rebate tape from CMS, which displays the drug unit rebate amount for all covered drugs of participating manufacturers.

10.	Receive and process drug rebate payments from the drug manufacturers, a process that includes the following functions:

- Obtain a completed CMS form 302, Remittance Advice Report, from each manufacturer within 30 calendar days of mailing the drug utilization information

- Follow-up by phone or mail, with each manufacturer who has not submitted a completed Remittance Advice Form within the 30-day time period

- Maintain an accounts receivable system with a subsidiary ledger to track all paid and unpaid invoices (including interest) and adjustments by manufacturer.  This accounts receivable system must meet all CMS and DHS accounting requirements.

- Deposit rebate checks in a designated, interest bearing, bank account

- Send, on a monthly basis, all drug rebate funds collected to DHS

11.	Submit a quarterly report to DHS on the drug rebate information required for the CMS 64.9R report.

12.	Submit a report to DHS, showing by quarter, the total amount invoiced, amounts collected and unpaid amounts of drug rebates aged by a schedule to be determined by DHS.

13.	Submit a quarterly file to CMS of drug utilization data invoiced to drug manufacturers for the quarter.

14.	Perform dispute resolution on invoices questioned by manufacturers. Attempt to resolve any data inconsistencies identified by manufacturers prior to submission of the Remittance Advice Form from the manufacturer. Perform the following dispute resolution activities:

- Contact the manufacturer, in writing or by phone, within ninety (90) calendar days of receipt of a Remittance Advice Form containing disputed amounts to discuss the dispute and to present a preliminary response to the disputed items. Retain supporting documentation of resolved disputes for at least seven (7) years from the date of the resolution.

- If the dispute is not resolved within 150 calendar days of receipt of a disputed Remittance Advice Form, provide the manufacturer with drug utilization data. Include the zip code level data, pharmacy level data, sampling of pharmacy claims or historical trends on those items in dispute and other types of drug utilization data used by the manufacturer to identify disputed items.

- Complete negotiations within 240 calendar days of receipt of a Remittance Advice Form with unresolved disputes.

- Refer disputes that remain unresolved after negotiations, to DHS.

- Calculate the interest due, as specified by CMS, on any disputed amounts.

15.	Process and send quarterly drug rebate reports and bills to manufacturers on rebate details and amounts due, and control reports for the State to track rebate recoveries.

###### 4.2.2.5.4.2  Supplemental Drug Rebates

1.	Maintain a drug manufacturer data set with data necessary for processing drug rebate claims, including the capability of calculating variable Federal Medical Assistance Percentage and billing interest on past due accounts.

2.	Maintain the drug rebate system, including programs and data in a configuration that can be easily transferred, to a new contractor, through a standard procurement process, or to the State.

3.	Store and capture appropriate data for management of the drug rebate program including maintaining a file of participating drug manufacturers, identifying claims subject to rebate collection, calculating the rebate amount and generating rebate invoices and reports.

4.	Calculate the drug rebate amount based on drug claims paid during the quarter.

5.	Process billings of all rebate claims subject to rebate collections and prepare and mail invoices to drug manufacturers quarterly. Include on the invoices submitted to manufacturers all of the following:

- State Identification

- Rebate period and year for which the data applies

- The NDC number

- Total units paid for, by NDC, during a rebate period

- Product name (FDA registration name)

- Total amount of rebate that the state claims for each NDC

- Total number of prescriptions paid for during the rebate period by NDC number

- Rebate amount per unit and the total amount paid during the rebate period by NDC number to verify rebate payment

6.	Verify the accuracy of utilization data for drugs with data edits including, but not limited to, unit types appropriate for the NDC, units match the amount paid and the amount paid is appropriate for the drug. Those drugs, identified by NDC number, for which the number of units has been rounded, are shown by a rounding indicator for the number of units dispensed.

7.	Maintain a drug manufacturer data set with data necessary for processing drug rebate claims, including the capability of calculating variable Federal Medical Assistance Percentage and billing interest on past due accounts

8.	Provide access to a minimum of five (5) years of drug rebate data online; archive data over five years and allow retrieval within twenty-four (24) hours of a request.

9.	Receive and process drug rebate payments from the drug manufacturers, a process that includes the following functions:

- Obtain a completed CMS form 302, Remittance Advice Report, from each manufacturer within 30 calendar days of mailing the drug utilization information

- Follow-up by phone or mail, with each manufacturer who has not submitted a completed Remittance Advice Form within the 30-day time period

- Maintain an accounts receivable system with a subsidiary ledger to track all paid and unpaid invoices (including interest) and adjustments by manufacturer.  This accounts receivable system must meet all CMS and DHS accounting requirements.

- Deposit rebate checks in a designated, interest bearing, bank account

- Send, on a monthly basis, all drug rebate funds collected to DHS

10.	Submit a quarterly report to DHS on the drug rebate information required for the CMS 64.9R report.

11.	Submit a report to DHS, showing by quarter, the total amount invoiced, amounts collected and unpaid amounts of drug rebates aged by a schedule to be determined by DHS.

12.	Perform dispute resolution on invoices questioned by manufacturers. Attempt to resolve any data inconsistencies identified by manufacturers prior to submission of the Remittance Advice Form from the manufacturer. Perform the following dispute resolution activities:

- Contact the manufacturer, in writing or by phone, within ninety (90) calendar days of receipt of a Remittance Advice Form containing disputed amounts to discuss the dispute and to present a preliminary response to the disputed items. Retain supporting documentation of resolved disputes for at least seven (7) years from the date of the resolution.

- If the dispute is not resolved within 150 calendar days of receipt of a disputed Remittance Advice Form, provide the manufacturer with drug utilization data. Include the zip code level data, pharmacy level data, sampling of pharmacy claims or historical trends on those items in dispute and other types of drug utilization data used by the manufacturer to identify disputed items.

- Complete negotiations within 240 calendar days of receipt of a Remittance Advice Form with unresolved disputes.

- Refer disputes that remain unresolved after negotiations, to DHS.

- Calculate the interest due, as specified by CMS, on any disputed amounts.

13.	Process and send quarterly drug rebate reports and bills to manufacturers on rebate details and amounts due, and control reports for the State to track rebate recoveries.

14.	Provide supplemental drug rebate calculations including National Drug Code (NDC) information and units of use necessary to invoice contracted pharmaceutical manufacturers on a quarterly basis after receipt of data from the IME Pharmacy Medical Services Contractor.

4.2.2.5.4.3  Functional Requirements

1. 	Develop a mechanism to identify and to report to DHS, on a quarterly basis, unit discrepancies between state billing unit and CMS unit type (rebate unit) and other types of common billing errors to correct prior to invoicing. For common billing errors, recommend corrective actions.

2.	 Design, develop, implement and maintain a mechanism to identify drugs with Healthcare Common Procedure Coding System (HCPCS) J-codes by their National Drug Codes (NDCs) and bill manufacturers for rebates for these drugs. This should include those where there is a one-to-one relationship between J-coded drug and the NDC number and those where one J-code correlates to different NDC numbers. This should encompass a retrospective period of ten (10) years.

3.	Develop a quarterly reporting system to identify state payable NDCs which have no

rebate reported on the CMS quarterly tapes and provide a recommended process to

DHS for removal of these NDCs from coverage.

##### 4.2.2.5.4.4  Inputs

The inputs to the Drug Rebate function are:

1.	Paid pharmacy claims

2.	CMS quarterly updates

3.	Disputed invoices

4. 	Supplemental drug rebate data for invoicing from the IME Pharmacy Medical Services contractor.

##### 4.2.2.5.4.5  Outputs

The outputs from the Drug Rebate function are:

1.	Drug Rebate invoices

2.	Drug Rebate reports, including a separate report for supplemental rebates.

3.	Drug Rebate control reports, including a separate report for supplemental rebates.

4. 	Quarterly unit discrepancy and billing error report.

##### 4.2.2.5.4.6  Performance Standards

The performance standards for the drug rebate functions are provided below.

1.	Update the manufacturer rebate data within five (5) business days of receipt of the update from CMS.

2.	Generate and mail invoices to manufacturers within five (5) business days of the receipt of the CMS drug rebate tape and IME Pharmacy Medical Services contractor supplemental drug rebate data.

3.	Generate initial collection letters or make phone calls to non-responding manufacturers within thirty-eight (38) calendar days from the mailing date of the invoice.

4.	Collect at least ninety percent (90%) of the total of accounts receivables outstanding at the beginning of the quarter plus invoices issued during the current quarter by the end of the current quarter.

5.	Deposit all payments from drug manufacturers into designated State accounts within one (1) business day of receipt.

Section 5		Format and Content of Bid Proposals

These instructions prescribe the format and content of the Bid Proposal and are designed to facilitate the submission of a Bid Proposal that is easy to understand and evaluate.  Failure to adhere to the Bid Proposal format shall result in the disqualification of the Bid Proposal.

## 5.1	Instructions

- 1)	A Bid Proposal is constituted of two distinct parts: (1) the Technical Proposal and (2) the Cost Proposal.  Each Bid Proposal shall be sealed in a box (or boxes), with the Cost Proposal  portion sealed in labeled envelopes inside the  box.  If multiple boxes for each Bid Proposal are used, the boxes shall be numbered in the following fashion: 1 of 4, 2 of 4, etc.  Boxes shall be labeled with the following information:

  - Bidder's Name and Address

  - Issuing Officer and Department's Address (Identified by Section 2.1)

  - RFP Title (Iowa Medicaid Enterprise Procurement) and RFP Reference Number (MED-0)

- 2)        All Bid Proposal materials shall be printed on 8.5" x 11" paper (two-sided).  The Technical Proposal materials shall be presented in a spiral binder, comb binder, or similar binder separate from the sealed Cost Proposal.  Technical Proposals received in 3-ring / “loose-leaf” binders will not be accepted and will be returned without evaluation.  DHS does not want Technical Proposals in 3-ring / “loose-leaf” binders, since the 3-ring / “loose-leaf” binders necessary for larger Technical Proposals take an inordinate amount of space.  The Cost Proposal   shall be submitted in separate small 3-ring / “loose-leaf” binder, spiral or comb binders, “sliding bar” report cover, or similar binding that allows for easy removal of documents.

- If the bidder designates any information in its Bid Proposal as confidential, the bidder must submit one (1) “sanitized” copy of Bid Proposal materials from which any confidential / proprietary information has been excised or redacted.  The confidential material must be excised in such a way as to allow the public to determine the general nature of the material removed and to retain as much of the Bid Proposal as possible.  Bidders cannot designate their entire proposal as confidential or proprietary.  Sanitized versions of Bid Proposals must provide a sufficient level of information to understand the full scope of services to be provided.

- Bidders will submit one (1) original, eight (8) copies, and one (1) sanitized copy of the Technical and Cost Proposals -- each in a separate binder (or set of binders)  All materials shall be submitted in a timely manner to the Issuing Officer.  The binder(s) containing the original Bid Proposal materials shall be labeled “Original”, the binder(s) containing a copy of the Bid Proposal materials shall be labeled “Copy”, and the binder(s) containing the sanitized copy of the Bid Proposal materials shall be labeled “Sanitized Copy”.

- Technical and Cost Proposals must also be submitted on CD Rom (2 CD-Rom copies per Bid Proposal).   Submitted CD-Roms will contain one full version of each Technical and Cost Proposal part and one “sanitized” version of each Technical and Cost Proposal part.  Electronic files must be in PDF format or Microsoft Word 2000, Bid Proposal part, and version [e.g., POS Technical Proposal (Full Proposal), or POS Cost Proposal (Sanitized)].

- As much as possible, Technical Proposal sections should be limited to discussion of elements relevant to the proposed solution for Iowa.  The “Services Overview” and “Corporate Organization, Experience, and Qualifications” sections of the Technical Proposal allow bidders to expound in greater detail about past or current projects.

## 5.2	Technical Proposal Contents

The Technical Proposal shall consist of the following sections separated by tabs.  Documents and responses shall be presented in the order given below:

### 5.2.1	Table of Contents (Tab 1)

A Table of Contents of the Technical Proposal shall be inserted at Tab 1.  The Table of Contents will identify all Sections (identified here in Section 5.2 as Tabs), all Subsections contained therein, and the corresponding page numbers.  The Table of Contents shall include all Sections and subsections present under Tabs 1 through 12.

### 5.2.2	Transmittal Letter (Tab 2)

An individual authorized to legally bind the bidder shall produce and sign a Transmittal Letter on official business letterhead.  A photocopy of the Transmittal Letter shall be included in each copy of the Technical Proposal.  The Transmittal Letter shall include:

- The bidder’s mailing address

- Electronic mail address, fax number, and telephone number for both the authorized signer and the point of contact designated by the bidder

- A statement indicating that the bidder is a corporation or other legal entity.  All subcontractors should be identified, and a statement included that indicates the exact amount of work to be done by the prime contractor and each subcontractor.   The technical proposal must not include actual price information

- A statement confirming that the prime contractor is registered to do business in Iowa and providing the corporate charter number and assurances that any subcontractor proposed is also licensed to work in Iowa

- A statement identifying the bidder's Federal Tax Identification Number;

- A statement that the bidder will comply with all Contract Terms and Conditions as indicated by Section 7 of this RFP

- A statement that no attempt has been made or will be made by the bidder to induce any other person or firm to submit or not to submit a proposal

- A statement of affirmative action that the bidder does not discriminate in its employment practices with regard to race, color, religion, age (except as provided by law), sex, marital status, political affiliation, national origin, or handicap

- A statement that no cost or pricing information has been included in this letter or the Technical Proposal

- A statement identifying all amendments to this RFP issued by the state and received by the bidder.  If no amendments have been received, a statement to that effect shall be included

- A statement that the bidder certifies in connection with this procurement that:

  - The prices proposed have been arrived at independently, without consultation, communication, or agreement, as to any matter relating to such prices with any other bidder or with any competitor for the purpose of restricting competition; and

  - Unless otherwise required by law, the prices quoted have not been knowingly disclosed by the bidder prior to award, directly or indirectly, to any other bidder or to any competitor.

- A statement that the person signing this proposal certifies that he/she is the person in the bidder's organization responsible for, or authorized to make, decisions regarding the prices quoted and that he/she has not participated, and will not participate, in any action contrary to item 11 above; and

- If the use of subcontractor(s) is proposed, a statement from each subcontractor must be appended to the transmittal letter signed by an individual authorized to legally bind the subcontractor stating:

  - The general scope of work to be performed by the subcontractor;

  - The subcontractor's willingness to perform the work indicated; and

  - The subcontractor's assertion that it does not discriminate in employment practices with regard to race, color, religion, age (except as provided by law), sex marital status, political affiliation, national origin, or handicap.

- Any request for confidential treatment of information shall also be identified in the Transmittal Letter, in addition to the specific statutory basis supporting the request and an explanation why disclosure of the information is not in the best interest of the public.  The Transmittal Letter shall also contain the name, address and telephone number of the individual authorized to respond to the Department about the confidential nature of the information.

Transmittal Letters should be numbered in sequence with the remainder of the Technical Proposal.

### 5.2.3	Requirements Checklists and Cross-References (Tab 3)

#### 5.2.3.1		Bid Proposal Mandatory Requirements Checklist

Bidders will complete a checklist of Mandatory Requirements that includes the basic set of mandatory submittal requirements.  Upon receipt of Bid Proposals, DHS will use this checklist to confirm that bidders have produced and submitted Bid Proposals according to DHS specifications.  The form for the Bid Proposal Mandatory Requirements Checklist is provided in this RFP as Attachment D.

#### 5.2.3.2		General Requirements Cross Reference

DHS requests that bidders develop a General Requirements Cross Reference for each Technical Proposal under consideration, based upon the sample provided by Attachment E.  In Column A, bidders will list requirements by reference number (e.g., 1.1.1.1.1 #1) in a manner that identifies the Section number from the RFP as well as the Requirement number from that RFP section.  In Column B, bidders will list the location within the Technical Proposal where the bidder’s response to this requirement can be found (e.g., Section 9, Page 56).  Section 5.2.7 below further explains how General Requirements will be addressed within the text of the Technical Proposal.

#### 5.2.3.3		Operational Requirements Cross Reference

DHS requests that bidders develop an Operational Requirements Cross Reference for each Technical Proposal under consideration, based upon the sample provided by Attachment E.  In Column A, bidders will list requirements by reference number (e.g., 1.1.1.1.1 #1) in a manner that identifies the Section number from the RFP as well as the Requirement number from that RFP section.  In Column B, bidders will list the location within the Technical Proposal where the bidder’s response to this requirement can be found (e.g., Section 9, Page 56).  Section 5.2.9 below further explains how Operational Requirements will be addressed within the text of the Technical Proposal.

### 5.2.4		Executive Summary / Introduction (Tab 4)

The bidder shall submit an Executive Summary / Introduction that provides the Evaluation Committees and State Management with a collective understanding of the contents of the entire Bid Proposal.  The Executive Summary / Introduction should briefly summarize the strengths of the bidder and the key features of its proposed approach to meet the requirements of the RFP toward which the individual Bid Proposal is targeted.  This section shall also include a summary of the bidder’s Project Management Plans for all phases of the resulting contract.

### 5.2.5	Understanding of the Iowa Medicaid Enterprise Procurement Project (Tab 5)

DHS requests that bidders provide a written description of their company’s understanding of the Iowa Medicaid Enterprise.  In this section, DHS is looking for evidence that bidders understand how multiple contractors will all integrate their operations into a common location, creating a unified Iowa Medicaid program.  In addition, it is expected that bidders will identify the risks inherent in the overall Iowa Medicaid Enterprise implementation and identify the strategies that the bidder will use to mitigate each risk.

### 5.2.6		Services Overview (Tab 6)

In the Services Overview section, DHS expects bidders to provide a comprehensive overview of the services that they are proposing to provide to the State.    Bidders may also reference other “added value” services that are relevant to the Scope of Services for the submitted Bid Proposal.

### 5.2.7		General Requirements (Tab 7)

In the General Requirements section, bidders will explain their approach to all General Requirements identified in Section 4.1.  In addition, bidders will also explain their approach to other General Requirements that are identified at the beginning of Operational Requirements subsection from Section 4.2.2.

For the General Requirements section of the Technical Proposal, DHS expects bidders to list the requirement numbers for addressed requirements above the paragraph or set of paragraphs that addresses them.

### 5.2.8		Start-Up Activities (Tab 8)

In the Start-Up Activities Section, bidders will explain their approach to the general project Start-Up requirements listed at the beginning of the Systems Procurement section of the RFP .  Bidders will also describe their approach to the specific Start-Up tasks of the Planning, Development, Acceptance Test, Implementation tasks that lead up to Operations for the bidder, as identified in the Start-Up Activities section of the RFP.  Start-Up Activities are found in Sections 4.2.1.

### 5.2.9		Operational Requirements (Tab 9)

The bidder shall address each contract function identified by the RFP (from Section 4 of the RFP).  Bidders will also explain in detail how they plan to approach each contractor responsibility / operational requirement for the contract function.  This section should provide a comprehensive integrated narrative that describes how the contractor will meet the requirements (i.e, provide a description of the bidder’s process(es), control procedures, and quality assurance procedures for performing each function).  In addition, the bidder may provide process flow diagrams to supplement the narrative.

For the Operational Requirements section of the Technical Proposal, DHS expects bidders to list the requirement numbers for addressed requirements above the paragraph or set of paragraphs that addresses them.

DHS expects that bidders will format the Operational Requirements section of the Technical Proposal in a manner similar to the following outline:

| Section Outline Numbering | Contents |
| --- | --- |
| 9 | RFP Operational Requirements Introduction |
| 9.1 | Name of Contract Function 1 |
| 9.2 | Name of Contract Function 2 |
| 9.3 | Name of Contract Function 3 |
| 9.4 | Name of Contract Function 4 |
| 9.5 | Name of Contract Function 5 |
| 9.6 | Name of Contract Function 6 |
| 9.7 – 9.X | Name of Contract Function 7, etc. |

Bidders are free to enumerate subsections below each contract function as they see fit.  Bidders are also given wide latitude in the degree of detail they offer or the extent to which they reveal plans, designs, examples, processes, and procedures.  Bid Proposals must be fully responsive to the service requirements.  Merely repeating the requirement statement will be considered non-responsive and disqualify the bidder.  Bid Proposals must identify any deviations from the requirements of this RFP or requirements that the bidder cannot satisfy.

### 5.2.10	Project Management Planning (Tab 10)

The Project Management Planning section is broken down into two subsections: 1.) Project Staffing and 2.) Draft Work Plans for Contract Phases.  These subsections will contain the information described below.

5.2.10.1  Project Staffing

##### 5.2.10.1.1  Resumes

The bidder must provide resumes for all identified Key Personnel, including the bidder’s Account Manager, who will be involved in providing the services contemplated by this RFP.  The following information must be included in the resumes:

- Full name

- Position within Key Personnel designations

- Education and Relevant Licensure / Certifications

- Years of experience and employment history (particularly as it relates to the   scope of services specified for the RFP in Section 4.1.1)

All staff identified as “Key Personnel” must be employees of the bidder, unless specified otherwise by the Key Personnel subsections of the RFP.

##### 5.2.10.1.2  Organization and Staffing Charts

The Project Organization and Staffing section shall include, for each phase of the project, the organization charts of proposed personnel. Proposals will specify the number of full-time equivalent workers (FTEs) who will be working on each project phase and describe the proposed contractor organizational structure.  Contractor organization charts will have staff positions considered as effective during the entire duration of the project (unless otherwise approved by DHS) and will include:

  - All proposed individuals for whom resumes are included, identifying their major areas of responsibility during each phase and the percent of their time to be dedicated to the Iowa Medicaid Enterprise contract. All subcontractor personnel must be clearly indicated.

  - The Project Organization and Staffing section will include charts for the installation and operations phases. Separate charts must be included for each task of the installation phase (planning, transfer and modification, acceptance testing, implementation, etc.). These charts must include the number of qualified personnel, by FTE, for each organizational unit.

A narrative explanation of the various charts and of the responsibilities of Key Personnel must be included.  Job descriptions for the staff positions identified on the organization charts must also be included.

##### 5.2.10.1.3  Subcontractors

The bidder shall disclose the planned use of corporate subcontractors (i.e., another company) or individual subcontractors (i.e., a contracted staff member) to perform the services described in this RFP.  This includes:

- The name and address of each subcontractor,

- The subcontractor’s qualifications,

- The work the subcontractor will be performing, and

- The estimated dollar amount of each subcontract.

#### 5.2.10.2  Draft Project Plan for Contract Phases

DHS requires that bidders produce a Draft Project Plan for each Contract Phase As a reminder, the three Contract Phases are:  DDI Phase, Operations Phase, and Turnover Phase.  In addition to task lists and corresponding start and end dates, the draft project plans for each Contract Phase will include identification of resource allocations for any identified Key Personnel.

### 5.2.11	Corporate Organization, Experience, and Qualifications (Tab 11)

The bidder must provide a corporate organization chart of the firm that is submitting the proposal. If the firm is a subsidiary of a parent company, the organization chart should be that of the subsidiary firm. The chart should display the firm's structure and the organizational placement of the oversight for the Iowa Medicaid Enterprise project. The bidder must identify the name of the person who will be responsible for signing the contract and indicate the signing person's relationship with the firm.

- Disclose the legal structure of your organization and the state in which the organization is registered;

- Provide evidence of an Iowa business license and any necessary applicable professional license required by law;

- Describe the history of your organization;

- Provide a table of the structure of your organization, including the names and credentials of the owners and executives;

- Describe the executive, management and technical staff assigned to this project.  Include the number of staff, their roles on this project, their expertise and experience in providing the services described in the RFP, and their tenure with your organization;

- Identify any established partnership relationships with the community;

- Identify other projects in which the bidder is currently providing or has provided services similar to the services described in this RFP.  Identify if the prior projects were completed on time and within budget;

- Describe other contracts or projects currently undertaken by the bidder;

- Provide an audited financial statement for the preceding three (3) year period.  Include the financial statements with the cost proposal.

#### 5.2.11.1  Contractor Experience Levels

##### 5.2.11.1.1  Systems Units

Bidders for the POS Unit will provide discussion on all relevant Corporate Experience, including all Medicaid contracts, within the last five (5) years.  As appropriate, bidders shall also list prime contractors or subcontractors to the bidder.  Bidders will include projects that demonstrate, at a minimum:

- Relevant governmental experience with pharmacy point-of-sale systems,  (indicate clearly which projects demonstrate experience with takeover, operation, enhancement, and/or turnover)

- Relevant non-governmental experience with pharmacy point-of-sale systems (indicate clearly which projects demonstrate experience with takeover, operation, enhancement, and/or turnover)

- Other experience with large-scale, data processing system takeover and operation (other than those covered above);

- Other experience with Governmental healthcare programs

For up to five (5) projects referenced above, the bidder shall provide the following items in the Project Summaries:

- Title of the Project;

- Name of Client Organization;

- Client Reference, Title, and Current Telephone Number.  (The state reserves the right to contact other references on the project.);

- Start and End Dates of the original Contract;

- Total Contract Value (to the bidder's organization; e.g., if bidder was a subcontractor, specify subcontract dollar amount);

- Average staff hours in FTEs during operations;

- System Transaction Volume (specify claim or lines for claims processing); and

- Brief Description of Scope of Work (stress relevance to this contract).

Project Summaries are limited to one project per page.

#### 5.2.11.2  Letters of Reference

The bidder shall provide Letters of Reference, on that company’s letterhead, from three (3) previous clients knowledgeable of the bidder’s performance in providing services similar to the services described in this RFP and a contact person and telephone number for each reference.

#### 5.2.11.3  Disclosure of Felony Convictions

The bidder must state whether it or any owners, officers, or primary partners have ever been convicted of a felony.  Failure to disclose such matters may result in rejection of the Bid Proposal or in termination of any subsequent contract.  This is a continuing disclosure requirement.  Any such matter commencing after submission of a Bid Proposal, and with respect to the successful bidder after the execution of a contract, must be disclosed in a timely manner in a written statement to the Department.

### 5.2.12	Certifications and Guarantees by the Bidder (Tab 12)

#### 5.2.12.1  Authorization to Release Information

The bidder shall sign and submit with the Bid Proposal the document included as Attachment F in which the bidder authorizes the release of information to the Department.

#### 5.2.12.2  Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion - Lower Tier Covered Transactions

The bidder shall sign and submit with the Bid Proposal the document included as Attachment G in which the bidder shall certify that it is not presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from covered transactions by any federal, department or agency.

#### 5.2.12.3  Certification of Independence and No Conflict of Interest

The bidder shall sign and submit with the Bid Proposal the document included as Attachment H in which the bidder shall certify that the Bid Proposal was developed independently.  The bidder shall also certify that no relationship exists or will exist during the contract period between the bidder and the Department that interferes with fair competition or is a conflict of interest.  The Department reserves the right to reject a Bid Proposal or cancel the award if, in its sole discretion, any relationship exists that could interfere with fair competition or conflict with the interests of the Department.

#### 5.2.12.4  Proposal Certifications and Declarations

The bidder shall sign and submit with the Bid Proposal the document included as Attachment I in which the bidder shall certify that the contents of the Bid Proposal are true and accurate.

#### 5.2.12.5  Certification of Available Resources

The bidder shall sign and submit with the Bid Proposal the document included as Attachment J, in which the bidder shall certify that the bidder organization has sufficient personnel resources available to provide the services for all Bid Proposals submitted.

#### 5.2.12.6  Acceptance of Terms and Conditions

The bidder shall specifically stipulate that the submitted Bid Proposal acknowledges the acceptance of all terms and conditions stated in the RFP.  If the bidder objects to any term or condition, a specific reference to the RFP page, and section must be made.  Objections or responses that materially alter the RFP shall be deemed non-responsive and disqualify the bidder.

#### 5.2.12.7  Firm Bid Proposal Terms

The bidder shall guarantee in writing the availability of the services offered and that all Bid Proposal terms, including the price that is specified by the Cost Proposal, will remain firm for at least 120 days after the date set for completion of contract negotiations and execution of the contract.  Guarantees of Firm Bid Proposal Terms shall not make reference to any dollar amounts contained in the Cost Proposal.

## 5.3	Cost Proposal Contents

The Cost Proposal shall include the following:

- Table of Contents

- Bid Proposal Security

- Pricing Schedules

### 5.3.1		Table of Contents (Tab 1)

A Table of Contents of the Cost Proposal shall be inserted at Tab 1.  The Table of Contents will identify all Sections (identified herein by Tabs), Subsection contained therein, and corresponding page numbers.  The Table of Contents shall include all Sections and Subsections present under Tabs 1 through 3.  The Table of Contents found at the beginning of this RFP provides a representative example of what is expected for the Cost Proposal Table of Contents.

### 5.3.2		Bid Proposal Security (Tab 2)

Each bidder's original copy of the Cost Proposal shall be accompanied by a Proposal Bid Bond or proposal guarantee in the form of a cashier's check, certified check, bank draft, treasurer’s check, or bond payable to DHS in the amount of $5,000.

The submitted Bid Proposal Security shall guarantee the availability of the services as described throughout the Bid Proposal.  Photocopies of the Proposal Bid Bond are to be inserted at Tab 2 in all other copies of the Cost Proposal submitted by the bidder.  If the bidder elects to use a bond, a surety licensed to do business in Iowa must issue the bond in a form acceptable to the Department.  The Bid Proposal Security shall be forfeited if the bidder chosen to receive the contract withdraws its Bid Proposal after the Department issues a Notice of Intent to Award, does not honor the terms offered in its Bid Proposal, or does not negotiate contract terms in good faith.  The Bid Proposal Security should remain in force and in the Department’s possession until the “firm terms” period for Bid Proposals expires (120 days).  Upon the signing of contracts and approval of the contracts by CMS, the Bid Proposal Securities will be returned to unsuccessful bidders.  In the event that all Bid Proposals are rejected or the RFP is cancelled, Bid Proposal Securities will be returned to the bidders.

# Section 6		Evaluation of Bid Proposals

6.1	Introduction

This section describes the evaluation process that will be used to determine which bid proposal provides the greatest benefits to the Department.  The evaluation process is designed to award the contract not necessarily to the bidder of least cost, but rather to the bidder with the best combination of attributes to perform the required services.

6.2	Evaluation Committee

The Department intends to conduct a comprehensive, fair and impartial evaluation of bid proposals received in response to this RFP.  In making this determination, the Department will be represented by an Evaluation Committee.

  - Evaluation Steps

The evaluation and award process shall consist of the following:

- Review of the bid proposals to assess compliance with mandatory requirements;

- Evaluation and scoring of technical and cost proposals- Maximum Points Possible; A maximum of 10,000 points can be accumulated (2000 Total Points for the Technical Proposal and 8000 Total Points for the Cost Proposal.  The Technical Proposal will be evaluated first – a minimum score of 1500 points out of the maximum of 2000 points must be accumulated for the Technical proposal to be considered competitive and determination whether the Cost Proposal will be evaluated (if the Technical Proposal receives less than 1500 points, the Cost Proposal will not be evaluated;

- The Department may offer an option for your best offer;

- Evaluation Committee recommendation to the Administrator of the Division of Medical Services;

- Award decision by the Administrator of the Division of Medical Services.

  - Scoring of Proposals

Technical and cost proposals meeting all mandatory requirements will be evaluated and scored by the Evaluation Committee.  A weighted scoring system will be used.  The weighted scoring system will provide numerical scores that represent each Committee member’s assessment of the relative merits of the bid proposals.

## 6.4.1  Guidelines for Scoring

| RESPONSE EVALUATION GUIDELINES for Systems Proposals | SUGGESTED POINTS |
| --- | --- |
| Poor Response omits specific information on how the proposed solutions meet Iowa requirements or response describes requirements, but does not demonstrate an understanding of how the proposed system meets the unique Iowa environment. Response does not adequately describe the technological environment and/or does not specify the changes that will be required to the proposed system environment to meet Iowa requirements. Response does not address supplementary technology being proposed (e.g., Drug Rebate tracking system / database). Response displays a lack of understanding of the system requirements and/or the potential risks. Description of the required system changes is cursory, and/or displays a lack of understanding of the risks. Proposal provides no plan for mitigating the risks associated with the new IME environment. | 0% - 40% of the available points |
| Adequate Response provides a clear and logical description of the proposed solutions and the specific changes required to the systems environment in order to meet Iowa’s requirements. Proposed solutions demonstrate an integration of the system components and describe how the proposed technology supports other system components. Proposed technology is current and updated. | 40% - 60% of the available points |
| Good Response clearly describes how the proposed solutions meet the Iowa requirements, including the specific changes required. Proposed solution provides integration of all components and provides easy user access to Medicaid pharmacy data. Response describes the bidder’s assumptions and the risks it anticipates in developing/enhancing the system for Iowa, and provides plans to mitigate the risks. Response demonstrates a focus on quality in the development of the required system changes. | 60% - 80% of the available points |
| Excellent Response demonstrates how the proposed solution is tailored to fit Iowa’s unique environment and provides a detailed description of the required changes with a clear and logical description of how the changes will be made. Response describes the benefits of the proposed solution for Iowa and demonstrates awareness of the risks and provides a detailed plan for mitigating the risks. The proposed solution takes advantage of new technology to provide efficient and effective user access to data. Response provides a solution that integrates all IME components and demonstrates that the proposed solution will provide a quality product that meets all requirements. | 80% - 100% of the available points |

## 6.4.2	Scoresheet

The score sheet allows space for up to three (3) rounds of scoring.  Evaluators will identify a percentage of total points that is deserved for each section and multiply that percentage by the total available points in order to determine the bidder’s score.

To determine the score for costs (Implementation, per claim and CSR), the proposal with the lowest cost in each of the three areas will receive the maximum available points.  The points for the remaining cost proposals will be determined by dividing the cost of the lowest cost proposal by the cost of each higher priced proposal and multiply the result by the maximum available points. This same methodology will be followed with each bidder's bid proposal

If a re-score is necessary after Evaluation team meetings or Oral Presentations, the evaluator can use the same scoring sheet to identify new scores.

| COMPONENT | Pharmacy POS | Evaluation |  | Date |
| --- | --- | --- | --- | --- |
| BIDDER: |  | Initial Score |  |  |
| Grading Scale: | Poor = 0 - 40% Adequate = 40 - 60% Good = 60 - 80% Excellent = 80 - 100% | 1st Rescore |  |  |
|  |  | 2nd Rescore |  |  |

| Section | Available Points | % of Points Assigned | Score | 1st Rescore | 2nd Rescore |
| --- | --- | --- | --- | --- | --- |
| TECHNICAL PROPOSAL AREAS |  |  |  |  |  |
| Executive Summary | 100 |  |  |  |  |
| Project Understanding | 150 |  |  |  |  |
| Services Overview | 250 |  |  |  |  |
| General Requirements | 300 |  |  |  |  |
| Start-Up Activities | 300 |  |  |  |  |
| Operational Requirements | 500 |  |  |  |  |
| Project Management Planning | 200 |  |  |  |  |
| Corporate Experience & Qualifications | 200 |  |  |  |  |
| TOTAL TECHNICAL PROPOSAL POINTS | 2000 |  |  |  |  |
| COST PROPOSAL AREAS |  |  |  |  |  |
| Implementation Cost (Not to exceed $500,000) | 800 |  |  |  |  |
| Per Claim Cost | 6800 |  |  |  |  |
| CSR Cost | 400 |  |  |  |  |
| TOTAL COST PROPOSAL POINTS | 8000 |  |  |  |  |
| Total | 10000 |  |  |  |  |

  - Recommendation of the Evaluation Committee

The final ranking and recommendation(s) of the Evaluation Committee shall be presented to the Administrators of the Division of Medical Services for consideration.

  - Decision by the Division of Medical Services Administrator

The Administrators of the Division of Medical Services shall accept or reject the   recommendation of the Evaluation Committee.

## Section 7  Contract Terms and Conditions

## Introduction

The Contract(s) between the Department and the successful bidder shall be a combination of the specifications, terms and conditions of the RFP, the offer of the bidder contained in the Bid Proposal, written clarifications or changes made in accordance with the provisions herein, and any other terms deemed necessary by the Department.

The contract terms contained in this RFP section (Section8) are not intended to be a complete listing of all contract terms, but are provided only to enable bidders to better evaluate the costs associated with the RFP and the potential resulting contract.  Bidders should plan on such terms being included in any contract awarded as a result of this RFP.  All costs associated with complying with these requirements should be included in the bidder's cost proposal or any pricing quoted by the bidder.

By submitting a Bid Proposal, each bidder acknowledges its acceptance of these specifications, terms, and conditions without change (except as otherwise expressly stated in its Bid Proposal).  If a bidder takes exception to a provision, it must state the reason for the exception and set forth in its Bid Proposal the specific contract language it proposes to include in place of the provision.  Exceptions that materially change the terms or requirements of the RFP may be deemed non-responsive by the Department (in its sole discretion), resulting in possible disqualification of the Bid Proposal.

The Department reserves the right to either award a contract without further negotiation with the successful bidder or to negotiate contract terms with the selected bidder if the best interests of the Department would be served.

1.0	Identity of the Parties

The State of Iowa, Department of Human Services, (referred to in this document as “the Department” or “DHS”) is the issuing agency for this Contract (“the Contract”).  The Department’s address is:

Iowa Department of Human Services

Hoover State Office Building

1305 E. Walnut Street

Des Moines, IA 50319

(referred to in this document as “Contractor”) is the contracting entity and is entering into this Contract to provide the services as defined herein.  The address of the Contractor is:



2.0	Incorporation of Documents

The RFP MED-04-084, all amendments thereto  collectively form the RFP and are hereinafter referred to as the “RFP”.  The Contractor agrees to all terms and conditions set forth in the RFP unless specifically noted in Attachment 1 of the Contract by reference to the RFP section and page numbers.  The Contractor’s Bid Proposal, any amendments and the Contractor’s Best and Final Offer, if applicable, collectively form the Bid Proposal and are hereinafter referred to as the  “Bid Proposal”.  The Bid Proposal and the RFP are incorporated herein by reference.  The parties are obligated to perform all services and to meet all of the performance standards described in the Contract

3.0	Order of Priority

In the event of a conflict between the Contract, the RFP and the Bid Proposal, the conflict shall be resolved according to the following priority, ranked in descending order:

- the Contract;

- the RFP;

- the Bid Proposal.

- Scope of Work and Service Requirements

Services applicable to all Iowa Medicaid Enterprise (IME) contractors are set forth in Section 4 of RFP MED-04-084 and are incorporated herein by reference.  Service requirements and performance standards applicable to the systems unit contractors of the IME, are set forth in Section 5.1 of RFP MED-04-084 and are incorporated herein by reference.  Services requirements and performance standards specific to the POS Unit Contractor are set forth in Section 5.2 of RFP MED-04-084 and are incorporated herein by reference.

- Term of the Contract

The term of the Base Contract is Implementation through June 30, 2005 with five (5) Operations years.

The Contract Renewal Option Years will consist of three (3), one-(1) year options.  The Department may choose to renew the Contract for one (1) or more of the Contract Renewal Option Years.  The Department shall have the sole discretion to exercise each renewal option.  The Department shall use best efforts to notify the Contractor of the renewal decision ninety (90) days prior to the effective date,

- Payment Terms and Compensation

6.1	Performance Based Contract

Contractor acknowledges that this is a fixed price performance based Contract and that the Contractor is obligated to perform all of the Contractor’s Responsibilities and meet all of the Contractor Performance Standards in this Contract. DHS acknowledges that it is responsible for meeting all State Responsibilities in the RFP and this Contract.

The price for Implementation is $          .

The prices for Operations and Transition in the Base Term are:

SFY 2006    $

SFY 2007    $

SFY 2008    $

SFY 2009    $

SFY 2010    $

The prices for the three (3) Renewal Option Years are:

SFY 2011    $

SFY 2012    $

SFY 2013    $

In addition to the price identified herein, A) If the Contractor requested equipment and supplies in their Bid Proposal for the Implementation, the Department will provide the equipment and supplies if approved; B) During the Operations, Transition, and Renewal Option Years, if applicable, the Department will provide the Contractor the equipment and supplies specified in Attachment 2 of the Contract; C) Prices are inclusive of all EDI costs and charges.

The Change Service Request (CSR) hourly rate is $     per hour.  This rate is only applicable to work prioritized and approved by the Department if additional systems resources must be provided to perform beyond the daily resources identified in the table of organization submitted by         (Attachment 5 of the Contract), as handling the systems maintenance and enhancements to the MMIS.

Prior to June 30, 2005, DHS and the Contractor shall agree on sources of, and methodologies for evaluating, and the format for reporting, the performance of the Contractor.  All performance reports shall be a matter of public record.

Without limiting any other provision of this Contract, payment of the Contractor’s Compensation may, in the sole discretion of DHS, be tied to contract performance as follows:

Implementation Payment:  One-twelfth (1/12) of sixty percent (60.0%) of the Implementation Price shall be earned monthly during the first twelve (12) months of the Contract term.  Payment shall be made upon presentation of evidence that progress has been made by the Contractor consistent with the Contractor’s Work Plan for the Implementation Phase.  Twenty percent (20.0%) of the Implementation Price shall become earned ten (10) business days following the Contractor’s commencement of the Operations Phase. Fifteen percent (15.0%) of the Implementation Price shall become earned forty (40) business days following the Contractor’s commencement of the Operations Phase.  Five percent (5.0%) of the Implementation Price shall become earned five (5) business days following certification of the Iowa MMIS system by the Centers for Medicare and Medicaid Services (CMS).

# Operations and Transition Payment: One twelfth (1/12) of the annual operations and transition payment shall be earned monthly and invoiced the month following the month in which services are performed.  During any state fiscal year DHS may withhold up to twelve (12%) percent of the Contractor’s annual compensation for operations and transition services for failure to perform, provided, however, that DHS may withhold no more, under this section 6.1 of the Contract, than the following:

# July:				0% of Annual Compensation

July through August:		0% of Annual Compensation

July through September:	3% of Annual Compensation

July through October:		4% of Annual Compensation

July through November:	5% of Annual Compensation

July through December:	6% of Annual Compensation

# July through January		7% of Annual Compensation

July through February		8% of Annual Compensation

July through March		9% of Annual Compensation

July though April 		10% of Annual Compensation

July though May 		11% of Annual Compensation

July through June		12% of Annual Compensation

No amount shall be withheld when failure to perform is due solely to another’s action or failure to act, including, without limitation, DHS’ action or failure to act.

The amount withheld for failure to perform a requirement or to meet a standard under this Contract shall be released to the Contractor upon presentation to DHS of satisfactory evidence of successful implementation of a plan to correct the performance failure for which the amount was withheld.  If there is any amount withheld at the end of a fiscal year it shall be released to the Contractor upon successful implementation of the plan of correction in the subsequent fiscal year.  If there is an amount withheld at termination of this Contract or at the end of the Contract term, the amount withheld shall be placed in escrow, and the Contractor and the State shall agree on steps the Contractor shall take to earn the balance in escrow.

If the total amount withheld for failure to perform a requirement or meet a standard under or this Contract is greater than one hundred dollars ($100.00) for more than three (3) consecutive months during or after the term of the Contract the Contractor shall forfeit five (5%) of the withheld amount to DHS.

6.2	Performance Report Card

Sections 5.1.6.6 and 6.1.6.6 of RFP MED-04-015 and Section 3.1.6.6 of RFP MED-04-034 are hereby amended in their entirety to read as follows:

Report Card

In addition to, and not by way of limitation, the Contractor’s responsibilities under this Contract shall include those identified below as applicable to the Contractor.

Without limiting DHS’s authority to report the performance of any Contractor at any time, DHS intends to issue a public “Report Card” no later than February 15th each year which shall contain the items listed below.

6.2.1	ITEM 1:  Improvements: Value Based Contracts – Program Administration

As used in Section 6.2, “State costs” means all of the state costs, net of federal financial participation in such costs, associated with the Contractors activities described in Section 6.2.  This includes the cost to the State of meeting Contractor requirements as set forth in Attachment 2 of the Contract.

As used in Section 6.2, “State Savings” shall be the benefit to the State from the Contractors activities described in section 6.2, after deduction of State costs connected with such activity and after deducting federal participation in such savings.  Savings shall include measurable, quantifiable, avoided costs and shall include enhanced revenues.

For purposes of counting federal financial participation in costs and savings, the federal financial participation rate shall be equal to the rate in effect for the period, but shall not include any temporary increase in Medicaid financial participation for all states (participating in the Federal Medicaid program) as a result of action by Congress.

DHS and the Contractors responsible for achieving the savings shall agree during the Implementation Phase on the methodology for calculating cost and savings and changes in both.  If, the parties cannot agree, the savings and cost methodology approved by DHS shall be used, provided, however, that an affected contractor may request resolution of the issue by binding arbitration as follows:

(i)	The cost of the arbitration shall be born by the contractor requesting arbitration, other than the costs of DHS representation before the arbitration panel; and

(ii)	Arbitration shall be by a panel of three American Arbitration Association qualified arbitrators:  one chosen by the contractor, one by DHS and one agreed to by both DHS and the contractor.

6.2.1.1   Pharmacy Medical Services Contractor (including PDL) and the Medical Services Contractor

Pharmacy management activities by the Pharmacy Medical Services Contractor (including PDL) and the Medical Services Contractor shall produce:

      - $5.0 million in State Savings in SFY 2005 over a SFY 2004 base.

      - $8.7 million in State Savings in for SFY 2006 over a SFY 2004 base.

      - $9.5 million in State Savings in SFY 2007 over a SFY 2004 base.

      - $9.3 million in State Savings in SFY 2008 over a SFY 2004 base.

The State Savings for SFY 2005 shall be realized from cost avoidance and supplemental rebates due to installation of a preferred drug list.

The State Savings in each succeeding SFY through SFY 2008 shall be based on similar strategies and any other new and quantifiable pharmacy cost recovery or pharmacy cost avoidance strategies implemented by the Contractor which do not require changes in Iowa law.

Should the activities described in this subsection cause the State to realize savings in any State fiscal year in excess of the savings specified above for the year, the excess (but not any deficit) shall be credited towards the State Savings in the succeeding year.

The State Savings for SFY 2006 and thereafter shall be reduced by the percentage reduction in Iowa Title XIX drug costs due to implementation of the Federal Medicare Part D drug benefit. For purposes of this calculation Iowa Title XIX drug costs shall not include any Medicare Part D “clawback” payments made to the federal government by Iowa during that year.

6.2.1.2 	Care Management and Best Practices

Services performed by the Medical Services Contractor, including Care management, prior authorization (except pharmacy prior authorization), disease management, enhanced primary care case management, long term care assessments, lock-in and member education, and reduction in the use of emergency room care, together with the identification and promotion of best practices for acute, long term and preventive health care under the direction of the Medical Director shall result in:

- In SFY 2006, $2.0 million in measurable State Savings (including cost avoidance) over a SFY 2005 base.

- In SFY 2007, $4.0 million in measurable State Savings (including cost avoidance over a SFY 2005 base; and

- In SFY 2008, $6.0 million in measurable State Savings (including cost avoidance) over a SFY 2005 base.

Should the activities described in Section 6.2.1.2 cause the State to realize State Savings in any year in excess of the above savings for the year, the excess (but not any deficit) shall be credited towards the State Savings for the succeeding year.

6.2.1.3	Surveillance and Utilization Review (SURS) Activities

In SFY 2006 and each year thereafter, total State funds recovered by the SURS Contractor shall be no less than three hundred fifty percent (350%)of the total State cost of SURS activities.

Should the activities described in this subsection cause the State to realize State Savings in any year in excess of the above specified State savings for the year, the excess (but not any deficit) shall be credited towards the State Savings in the succeeding year.

6.2.1.4	Revenue Collection

In SFY 2006 State funds collected and/or State costs avoided through the activities of the Revenue Collection Contractor (together “revenue collection”), net of the State’s costs of revenue collection (“net State revenue collected”) shall be no less than 115% of the net State revenue collected in the immediately preceding state fiscal year.   For purposes of determining whether the amount collected in SFY 2006 meets this performance standard, the greater of the amounts collected by all of the state’s revenue collection contractors in SFY 2005 or in SFY 2004 shall form the base against which SFY 2006 collections are measured.

      - Cost and Audits

In SFY 2006 Iowa shall realize State savings through collection of overpayments or avoidance of overpayments, by the Provider Audit and Rate Setting Contractor of no less $500,000 over a SFY 2005 base.  These savings are expected to result from the more intense scrutiny provided by the cost and payment audit activity described in the RFP and Bid Proposal.  In SFY 2007 and thereafter the amount of the State Savings shall be increased by 10% a year over the previous year’s State Savings.

Should the activities described in this subsection cause the State to realize State Savings in any year in excess of the savings specified above, the excess (but not any deficit) shall be credited towards the State savings specified above for the succeeding year.

6.2.2	ITEM 2: Improvements: Service Quality – Members

Using as a baseline a statistically valid survey conducted of Iowa Medicaid members in SFY 2005:

- In SY 2006 a statistically valid survey shall demonstrate that Members are 5% more satisfied with administrative services provided to Members than in SFY 2005 and, that no less than 50% of all families with one or more individuals enrolled in Medicaid are aware of the Member Services functions.

- In SFY 2007, a statistically valid survey shall demonstrate that Members are 10% more satisfied with administrative services provided to Members than in SFY 2005 and, that no less than 75% of all families with one or more individuals enrolled in Medicaid are aware of the Member Services functions.

- In SFY 2008 and thereafter a statistically valid survey shall demonstrate that Members are 20% more satisfied with administrative services provided to Members than in SFY 2005 and, that no less than 85% of all families with one or more individuals enrolled in Medicaid are aware of the Member Services functions.

The survey shall be conducted, and all of the performance standards specified above shall be met, by the Medical Services Contractor. The survey instrument and methodology shall be approved by DHS, which approval shall not unreasonably be withheld, and shall be consistent from year to year.  DHS shall pay 50% of the cost of conducting each survey.

6.2.3	ITEM 3:  Improvements: Service Quality – Providers

6.2.3.1	Using as a baseline a statistically valid survey conducted of Iowa Medicaid Providers (except pharmacy prescribers and providers), in SFY 2005:

- In SY 2006 a statistically valid survey shall demonstrate that Medicaid providers are 5% more satisfied with provider services (except claims payment and adjudication services) than in SFY 2005.

- In SFY 2007, a statistically valid survey shall demonstrate that Medicaid providers are 10% more satisfied with provider services (except claims payment and adjudication services) than in SFY 2005.

- In SFY 2008 and thereafter a statistically valid survey shall demonstrate that Medicaid providers are 20% more satisfied with provider services (except claims payment and adjudication services) than in SFY 2005.

The survey shall be conducted, and the performance standards specified above shall be met, by the Provider Services Contractor.  The survey instrument and methodology shall be approved by DHS, which approval shall not unreasonably be withheld, and shall be consistent from year to year.  DHS shall pay 50% of the cost of conducting each survey.

6.2.3.2	Using as a baseline, a statistically valid survey conducted of Iowa Medicaid pharmacy prescribers and providers (“RX providers”), in SFY 2005:

- In SY 2006 a statistically valid survey shall demonstrate that Medicaid RX providers are 5% more satisfied with pharmacy services (including pharmacy prior authorization, pro-DUR and retro-DUR services) than in SFY 2005.

- In SY 2007 a statistically valid survey shall demonstrate that Medicaid RX providers are 10% more satisfied with pharmacy services (including pharmacy prior authorization, pro-DUR and retro-DUR services) than in SFY 2005.

- In SY 2008 a statistically valid survey shall demonstrate that Medicaid RX providers are 20% more satisfied with pharmacy services (including pharmacy prior authorization, pro-DUR and retro-DUR services) than in SFY 2005.

The survey shall be conducted and the performance standards specified above shall be met by the Pharmacy Medical Services Contractor (including PDL).  The survey instrument and methodology shall be approved by DHS, which approval shall not unreasonably be withheld, and shall be consistent from year to year.  DHS shall pay 50% of the cost of conducting each survey.

6.2.3.3	Using as a baseline, a statistically valid survey conducted of Iowa Medicaid providers (other than pharmacy prescribers and providers) in SFY 2005:

- In SY 2006 a statistically valid survey shall demonstrate that Medicaid providers are 5% more satisfied with claims adjudication and payment services, provided to Medicaid providers than in SFY 2005.

- In SY 2007 a statistically valid survey shall demonstrate that Medicaid providers are 10% more satisfied with claims adjudication and payment services, provided to Medicaid providers than in SFY 2005.

- In SY 2008 a statistically valid survey shall demonstrate that Medicaid providers are 20% more satisfied with claims adjudication and payment services, provided to Medicaid providers than in SFY 2005.

The survey shall be conducted and the performance standards specified above shall be met by the Core MMIS Contractor.  The survey instrument and methodology shall be approved by DHS, which approval shall not unreasonably be withheld, and shall be consistent from year to year.  DHS shall pay 50% of the cost of conducting each survey.

6.2.4	ITEM 4:  Improvements: Program Integrity

6.2.4.1	Using DHS approved Core MMIS Contractor internal control 99% of all clean claims must be paid or denied accurately and on time by the Core MMIS Contractor.

      - Using DHS approved POS Contractor internal     control 99% of all clean claims must be paid or denied accurately and on time by the POS Contractor.

6.2.4.3	Using DHS approved Contractor internal control   99% of all information and responses to Medicaid members by the Contractor must be consistent regarding accuracy and content.

6.2.4.4	Using DHS approved Contractor internal control 99% of all information and responses to Medicaid providers by the Contractor must be consistent regarding accuracy and content.

6.2.4.5	The Provider Services Contractor shall demonstrate that the Iowa Medicaid provider network is sufficient to provide the same access to medical services as that available to members of the public who have comprehensive health insurance coverage.

6.2.5	ITEM 5:  Improvements: Health Care Expenditure Reporting

6.2.5.1	The Medical Services Contractor shall:

- Report annually to DHS, to the extent practical, on the health status of Medicaid Members grouped into cohorts by factors such as age, income, disability and optional eligibility.

- Report on a quarterly basis to DHS the per member per month and total cost of all services and of each service for each cohort.

- Report annually to DHS on the most prevalent medical problems for which each cohort receives treatment paid for by Medicaid, and the associated treatment and the treatment costs of each.

- Report annually to DHS, to the extent practical, on the reason for changes in medical service utilization rates for each cohort.

6.2.5.2	The Provider Cost Audits and Rate Setting Contractor shall report annually on the extent to which Medicaid payment rates are equal to, less than, or exceed, the rates paid by Medicare and by private third party insurers doing business in Iowa for the same services and in SFY 2005 shall assist DHS in designing a reimbursement system for home health services.

Failure to meet any responsibility or standard listed above in Items 1, 2, 3, 4 and 5 shall be treated as a failure to perform a requirement under this Contract.

6.3	Invoices

The Contractor shall submit invoices to the Contract Administrator specified in Section 18.14 hereof at the address therein.  Payment will be issued as provided by Iowa law.

6.4	Overpayments to the Contractor

The Contractor shall pay to the Department the full amount of any erroneous payment or overpayment to the Contractor by the earlier of thirty (30) days after the Department’s notification or the Contractor’s discovery of the erroneous payment or overpayment.

6.5	State Government Furnished Equipment and Property

As required in the Contract, each Contractor shall acquire a work facility and the necessary equipment and property to perform their contract requirements during the implementation period.

All equipment and property required by the Contractor during the implementation phase in connection with the performance of the contract shall be approved by the State of Iowa.  Approved hardware and software will be purchased or licensed by the Department with the exception of the Contractor’s POS application.  The IME shall use the following guidelines and procedures to acquire and transfer State equipment and property:

- The Contractor shall obtain approval from DHS prior to acquiring equipment and property.  To obtain such approval, the Contractor shall complete and submit an IME Purchase Request form to their respective IME Unit Manager.

- Once the equipment and property has been acquired, the Contractor shall submit an IME Equipment/Property Inventory form within 3 business days after the receipt of the equipment and property.

- The Contractor shall install and maintain the property and equipment in accordance with vendor’s specifications.  DHS may inspect the property and equipment during the Implementation period.  The Contractor shall notify their respective IME Unit Manager upon any damage (beyond normal wear and use), abuse or loss of property and equipment.

- Upon completion of the Implementation phase, the equipment and property shall be transferred to IME.  The Contractor shall be responsible for ensuring the equipment and property (with necessary instructions and manuals) is available for DHS final inspection.

7.0	Termination

7.1	Immediate Termination

The Department may terminate this Contract for any of the following reasons effective immediately without advance notice:

    - The Contractor furnishes a statement, representation, warranty, or certification in connection with the Contract that is materially false or incorrect.

    - The Contractor or any subcontractor is required to be certified or licensed and the certification or license is revoked or suspended; termination shall be effective as of the date on which the certification or license is no longer in effect.

    - The Department determines that the actions, or failure to act, of the Contractor, its agents, employees or subcontractors have caused, or reasonably could cause, a Medicaid member’s life, health or safety to be jeopardized.

    - The Contractor fails to comply with confidentiality laws or provisions of the Contract.

  - Termination for Cause

    - Contractor’s Default

The occurrence of any one or more of the following events shall constitute cause for the Department to declare the Contractor in default of its obligations under the Contract.

      - The Contractor fails to perform, to the Department’s satisfaction, any material requirement of the Contract or is in violation of a material provision of the Contract, including, but without limitation, the express warranties made by the Contractor.

      - The Department determines that satisfactory performance of the Contract is substantially endangered or that a default is likely to occur.

      - The Contractor fails to make substantial and timely progress toward performance of the Contract.

      - The Contractor becomes subject to any bankruptcy or insolvency proceeding under federal or state law to the extent allowed by applicable federal or state law including bankruptcy laws; the Contractor terminates or suspends its business; or the Department reasonably believes that the Contractor has become insolvent or unable to pay its obligations as they accrue consistent with applicable federal or state law.

      - The Contractor fails to comply with applicable federal, state and local laws, rules, ordinances, regulations and orders when performing within the scope of the Contract.

      - The Contractor has engaged in conduct that has or may expose the Department to liability, as determined by the Department.

      - The Contractor has infringed any patent, trademark, copyright, tradedress or any other intellectual property right.

7.2.2	Notice of Default

If there is a default event caused by the Contractor, the Department shall provide written notice to the Contractor of the nature of the default.  The Contractor shall have thirty (30) days, unless otherwise notified, after the notice to correct the problem(s) that resulted in the default notice. If the default is not corrected to the satisfaction of the Department within the specified time, the Department may immediately terminate the Contract without additional written notice, or enforce the terms and conditions of the Contract and seek any legal or equitable remedies.

      - Contractor’s Default Cured by the Department

If, in the reasonable judgment of the Department, a default by the Contractor is not so substantial as to require termination, reasonable efforts to induce the Contractor to cure the default are unsuccessful and the default is capable of being cured by the Department or another resource without unduly interfering with continued performance by the Contractor, the Department may provide or procure the service to cure the default, in which event, the Contractor shall reimburse the Department the amount required to cure the default.

      - Procurement of Similar Services

In the event of termination under this Subsection, the Department shall have the right to procure similar Contract services on the open market.  The Contractor shall be liable for the difference between the original Contract price of services and the price of such services from another contractor, and any other costs directly related to the Contractor’s breach such as costs of competitive bidding, mailing, advertising, Department staff time and attorney’s fees.  The Contractor shall have thirty (30) days after notice from the Department of the amount of such costs or price in which to submit payment unless an additional period of time is agreed to by the parties, or the Department may deduct the amount of such costs or price from any charges payable to the Contractor.

      - Apportionment of Liability

If multiple contractors are involved in compounding a default, liability will be apportioned by the Department, or at the request and expense of any Contractor involved in compounding the default who has requested arbitration under this Section 7.2.2.3, the Department will permit the issue of apportionment of liability, but not the amount of liability, to be submitted to binding arbitration.  The Contractor requesting arbitration must notify the Department in writing, and file such notice in writing with the other Contractors involved in the dispute and with the American Arbitration Association.  A demand for arbitration shall be made within a reasonable time after the dispute has arisen.  In no event, shall the demand for arbitration be made after the date when institution of legal or equitable proceedings based on such dispute would be barred by the applicable statute of limitations.  The decision rendered by the arbitrator or arbitrators shall be final.

7.3	Termination Upon Notice

The Department may terminate the Contract for any reason by giving written notice to the Contractor at least thirty-(30) days before the effective date of termination.

7.4	Termination for Withdrawal of Department’s Authority

In the event the authority of the Department to perform its duties is withdrawn or limited, or services under the Contract are no longer a responsibility of the Department due to Federal or State mandate, the Department shall have the right to terminate the Contract without penalty on or before the date the Department’s authority is withdrawn or limited.  The Department shall use best efforts to provide thirty (30) days’ written notice to the Contractor.  The obligations of the parties shall end as of the date specified in the termination notice, and the Contract shall be considered canceled.  The exclusive, sole and complete remedy of the Contractor in the event of termination under this Subsection shall be payment for services completed through the effective date of termination.

7.5	Termination or Contract Modifications Due to Unavailability of Funds

The performance by the Department of any of its obligations under the Contract shall be subject to and contingent upon the availability of Federal and State funds lawfully applicable for such purposes.  If funds applicable to the Contract are not appropriated or otherwise made available or funds are de-appropriated or otherwise insufficient at any time during the Contract term, the Department may terminate the Contract.

### However, if funds are appropriated by either State or Federal funding sources and, if the Department in its sole discretion determines the funds are sufficient to perform services under the Contract in some form, the parties agree to negotiate in good faith all modifications to this Contract, which will allow the parties to continue contractual obligations as modified.

### The Department shall use best efforts to provide thirty (30) days’ written notice of termination or the need to modify the Contract to the Contractor.  The specified obligations of the parties shall end as of the date provided in the termination notice, and the specified portions of the Contract shall be considered cancelled.  The exclusive, sole and complete remedy of the Contractor shall be payment for services completed through the effective date of termination.

7.6	The Contractor’s Termination Duties

The Contractor upon receipt of notice of termination or upon request of the Department, shall:

- Comply with the Department’s instructions for the timely transfer of any active files and Work Product produced by the Contractor under this Contract;

- Cooperate with the Department, its employees, agents and any and all incoming contractor(s) to ensure a smooth transition of services;

- Assign to the Department in the manner and to the extent directed by the Department all rights, title, and interest of the Contractor under the orders or subcontracts so terminated;

- Cease work under this Contract as of the date of termination or as otherwise directed by the Department and furnish a report within ten (10) days of the date of notice of termination, describing the status of all work under the Contract, including, without limitation, outcomes accomplished, conclusions resulting therefrom, and other matters as the Department may require;

- Cease using and return to the Department any property or materials, whether tangible or intangible, provided by the Department to the Contractor as of the date of termination or as otherwise directed by the Department.

7.7	Rights Upon Termination

In the event the Department terminates the Contract prior to expiration, the Department shall pay the Contractor for any partially completed deliverables on a percentage of completion basis and for any required operating services provided by the Contractor through the effective date of termination, prorated for any partial month.  The Department shall make no payments for unfurnished work, work in progress, or raw materials acquired unnecessarily in advance, in excess of the Department’s delivery requirements, or initiated after the notice of termination.  In no event shall the Department be obliged to pay or otherwise compensate the Contractor for any lost or expected future profits, or for any costs or expenses incurred with respect to services not actually performed or deliverables not actually provided to the Department.

Upon termination, the Department shall have the right to assume, at its option, any and all subcontracts for services and materials provided under the Contract.

The Department shall have the right to make offers of employment to any or all employees of the Contractor and its subcontractors who are performing services under the Contract.  The Contractor shall provide the Department with names, resumes, and other information reasonably requested by the Department for the purpose of exercising this right, providing that fulfilling this requirement will not be in violation of federal or state employment law.

7.8	Turnover Responsibilities

The turnover phase is the period between when the Department anticipates it will seek bids for a new contract and the termination or expiration date of this Contract.  During this phase, the Contractor agrees to:

- Place no further orders or subcontracts for materials, services, or facilities except as may be necessary for completion of work under the Contract as directed by the Department;

- Negotiate an extension of the Contract, if requested by the Department;

- Cooperate with the Department and any and all incoming subcontractor(s) to ensure a smooth turnover of services;

- Work with the Department and any and all incoming contractor(s) to create and implement a transition plan;

- Ensure that appropriate staff levels are maintained to manage daily responsibilities under the Contract, including cooperation with transition activities;

- Comply with the Department’s instructions for the timely transfer of any work being performed by the Contractor under the Contract to the Department and any and all incoming contractor(s);

- Provide an updated and current listing of all files, software, applications, interfaces, documentation, Job Control Language (JCL), work flow and other information requested by the Department, except those specified in Attachment 3 of the Contract;

- To the extent that title or license has not already been transferred, transfer title or license to any “Work Product”, operating systems and software applications, including proprietary software used during the course of the Contract, except those specified in Attachment 3 of the Contract.

The Contractor will accomplish the above events or deliver requested materials to the Department within the timeframe specified by the Department.  Payment will not be made for turnover services except as part of the fixed price for the Operational Phase of the Contract.

7.9	Delay or Impossibility of Performance

Neither party shall be in default under the Contract if performance is prevented, delayed or made impossible by an act of God during continuance of the act of God.  The delay or impossibility of performance must be beyond the control and without the fault or negligence of the parties.  If delay results from a subcontractor’s conduct, negligence or failure to perform, the Contractor shall not be excused from compliance with the terms and obligations of the Contract.  This Subsection shall not become operative until the party whose performance is delayed or made impossible notifies the other party of the occurrence and reason for the delay.  The parties shall make every effort to minimize the time of nonperformance and the scope of services not being performed due to the act of God.

8.0	Confidentiality

  - Department’s Confidential Information Relating to Members

The Contractor shall treat identifying information relating to Medicaid members that is obtained by it through performance under the Contract as confidential information to the extent that confidential information is protected under state and federal law and under the confidentiality requirements imposed by the Contract.  The Contractor shall not use any confidential information in any manner except as necessary for the proper discharge of its obligation under the Contract.  Identifying information shall include but not be limited to name, identifying number, symbol, or other identification particularly assigned to the member.

In the event that a subpoena or other legal process is served upon the Contractor for records containing confidential information, the Contractor shall promptly notify the Department and cooperate with the Department in any lawful effort to protect the confidential information.

The Contractor shall immediately report to the Department any unauthorized disclosure of confidential information.  The Contractor shall be liable for any breach of this Subsection by its principals, officers, employees, agents or subcontractors and shall indemnify the Department from any and all liability resulting from such violation.

The Contractor shall provide to the Department a written description of its policies and procedures to safeguard confidential information.  Policies of confidentiality shall address as appropriate, information conveyed in verbal, written and electronic formats.

The provisions of this Subsection shall survive the termination or expiration of the Contract.

8.2	Contractor’s Confidential or Proprietary Information

The Contractor is urged not to bring confidential or proprietary information to the IME facility.  If the Contractor does bring such information to the facility, the Contractor shall be the custodian of the information and shall establish its own procedures to protect the confidentiality of the information.  Confidential and proprietary information shall be prominently identified.  If during performance of the Contract the Department obtains information of the Contractor marked confidential or proprietary, the information shall be treated as confidential to the extent such information is determined confidential under Iowa Code Chapter 22 or other provision of law by a court of competent jurisdiction.  In the event the Department receives a public request for such information, written notice shall be given to the Contractor seventy-two (72) hours prior to the release of the information to allow the Contractor to seek injunctive relief pursuant to Section 22.8 of the Iowa Code.

9.0	Change of Service

  - Change Service Requests

The Department reserves the right to request from time to time changes to the requirements and specifications of the Contract and the work to be performed by the Contractor under the Contract.

If the Department requests or directs the Contractor to perform any service or function that is consistent with and similar to the scope of services required to be performed by the Contractor under this Contract, the Contractor will proceed to make the change and will receive no additional compensation.

If the Department requests or directs the Contractor to perform any service or function that is a new service or function inconsistent with or dissimilar from the services required to be performed by the Contractor under the Contract, the Contractor will follow the procedure defined below.

If the Department requests or directs the Contractor to perform any service or function which the Contractor reasonably and in good faith believes is not included within the scope of services set forth in the Contract, then prior to performing such service or function, the Contractor shall promptly notify the Department in writing that it considers the service or function to be an “Additional Service” for which the Contractor should receive a Change Service Request.  If the Contractor does not notify the Department, the Contractor shall have no right to claim thereafter that it is entitled to additional compensation for performing the service or function.

9.2	Procedure

The Department shall submit a Change Service Request to the Contractor, which shall include a detailed description of the requested service, the priority of the service, a date the service is needed, and a date for submission of a proposal by the Contractor.  In its proposal, the Contractor shall describe the procedure and schedule to be employed for the requested service and identify the number of hours necessary to complete the service by labor category and the associated cost to implement the change request.  If necessary, the Contractor and the Department shall meet to discuss and clarify any issues related to the requested service.  Upon written approval by the Department, the Contractor shall perform the requested service and receive payment according to the terms agreed to by the parties and based upon the rate specified in the Contractor’s cost proposal.

If the Department does not accept the Contractor’s proposal, the Department may withdraw or modify its Change Service Request.  If the Department modifies its Change Service Request, the procedures set forth above shall apply.

9.3  	No Agreement on Change Service Request

If the parties are unable to reach an agreement in writing within fifteen (15) days of receipt of the Contractor’s proposal or modified proposal, the Contract Administrator shall make a determination of the compensation, procedure or schedule, and the Contractor shall proceed according to procedures set forth in the Contract Disputes Section herein.

10.0	Assessment of Damages

10.1	Actual Damages

Section 4.1.6.4 of RFP MED-04-084 identifies activities subject to actual damages.  In the event actual damages are assessed, the assessment shall not constitute a waiver or a release of any other remedy the Department may have under the Contract, including without limitation the Department’s right to terminate the Contract.  The waiver of any actual damages due the Department shall not act as a waiver of any future assessment of actual damages.  The Department’s failure to demand actual damages within any period of time shall not constitute a waiver of such claim by the Department.

The Department will notify the Contractor in writing of the proposed assessment of actual damages.  If the Contractor disputes the assessment, it must challenge the assessment in writing pursuant to the Contract Disputes Section.

The amount due the Department as actual damages may be deducted from any fees or other compensation payable to the Contractor, or the Department may require the Contractor to remit the damages within thirty (30) days following the notice of assessment or the resolution of any dispute.  At the Department’s option, the Department may obtain payment of assessed actual damages through one (1) or more claims upon any performance bond furnished by the Contractor after the Contractor has been given the opportunity to utilize the Contract dispute process and/or the Contractor has been given the opportunity to remit payment.

10.2	Liquidated Damages

Section 4.1.6.5 of RFP MED-04-084 identifies instances in which the Department may assess liquidated damages for failure to meet critical performance standards.

Meeting the performance standards will represent average performance.  Failure to meet the performance standards will be tied to liquidated damages.  The parties acknowledge and agree that any failure by the Contractor to meet the performance standards will: (i) delay and disrupt the Department’s operations and result in significant loss and damages to the Department, (ii) cause the Department to incur major costs to maintain the functions that would have otherwise been performed by the Contractor, and (iii) result in actual damages that are extremely difficult and impractical to compute.  Therefore, the parties agree that the Department may impose liquidated damages for Contractor’s failure to meet the performance standards and that the amounts identified in the RFP as liquidated damages are reasonable.

In the event liquidated damages are assessed, the assessment shall not constitute a waiver or release of any other remedy the Department may have under the Contract, including without limitation, the Department’s right to terminate the Contract.  The waiver of any liquidated damages due the Department shall not act as a waiver of any future liquidated damages.  The Department’s failure to demand liquidated damages within any period of time shall not constitute a waiver of such claim by the Department.

The amount due the Department as liquidated damages may be deducted from any fees or other compensation payable to the Contractor, or the Department may require the Contractor to remit the damages within thirty (30) days following the notice of assessment or resolution of any dispute.  At the Department’s option, the Department may obtain payment of assessed liquidated damages through one (1) or more claims upon any performance bond furnished by the Contractor after the Contractor has been given the opportunity to utilize the Contract dispute process and/or the Contractor has been given the opportunity to remit payment.

In its discretion, the Department may file an action for damages as an alternative remedy.  The filing of an action for damages does not constitute either an irrevocable exercise of the Department’s options or an election between alternative remedies so as to preclude a later claim for liquidated damages.  The Department will elect between the remedies prior to the entry of judgment.

11.0	Insurance

11.1	Coverage Requirements

The Contractor shall maintain in effect, with an authorized insurer, at its own expense, the following types and amounts of insurance covering its work:

- Commercial general liability insurance (including premises/operations liability, contractors liability, contractual liability, products liability, completed operations liability, broad form property damage liability, personal injury liability, and extended bodily injury and death coverage) in a minimum amount of $1,000,000 per occurrence and $2,000,000 aggregate combined single limit for bodily injury or death, personal injury or property damage.  The Contractor shall obtain a waiver of any subrogation rights the insurance carrier may have against the Department or the State of Iowa and the waiver shall be indicated on the certificate of coverage.

- Automobile liability insurance (including any auto, hired autos and non-owned autos) in a minimum amount of $1,000,000.  The Contractor shall obtain a waiver of any subrogation rights the insurance carrier may have against the Department or the State of Iowa and the waiver shall be indicated on the certificate of coverage.

- Professional liability insurance covering the liability of the Contractor for any and all errors or omissions committed by the Contractor, its subcontractors, agents, and employees, in the performance of the Contract in a minimum amount of $1,000,000 per occurrence.

- Umbrella liability insurance in a minimum amount of $2,000,000.

- Workers’ compensation insurance covering the Contractor’s employees as required by Iowa law.

The Contractor’s insurance shall insure against any loss or damage resulting from work performed under the Contract.  All insurance policies shall remain in full force and effect for the entire term of the Contract.  Each policy shall name the State of Iowa and the Department as an additional insured or loss payee, as applicable.  The Contractor and any subcontractor performing work under the Contract shall provide certificates of the required insurance to the Department at the time of execution of the Contract or at a time mutually agreeable to the parties.  The certificates shall be subject to approval by the Department.  Acceptance of the certificates shall not relieve the Contractor of any obligation under the Contract.

11.2	Coverage

All insurance policies required by the Contract shall be occurrence based and shall insure against any loss or damage resulting from or related to the Contractor’s performance of this Contract regardless of the date the claim is filed or expiration of the policy.

11.3	Subcontractors

The Contractor shall require any subcontractor to purchase and maintain similar policies of insurance as described in this Subsection.

11.4	Notice of Cancellation

The insurer shall state in the certificate that no cancellation of the insurance will be made without at least thirty (30) days’ prior written notice to the Department.

- Bonding Requirements

12.1	Performance Bond

12.1.1	Implementation

The Contractor shall post a performance bond or an irrevocable letter of credit in an amount equal to fifty percent (50%) of the implementation price.  The surety shall be in force during the Implementation Phase of the Contract and shall remain in force until the Iowa Medicaid Management Information System (MMIS) is certified by the Centers for Medicare and Medicaid Services (CMS).  The performance bond or irrevocable letter of credit shall be delivered to the Department upon execution of the Contract.

12.2.2	Operations

The Contractor shall post another performance bond or an irrevocable letter of credit.  The amount shall be based on a declining graduated formula adjusted and posted with the Department on an annual basis.  Beginning on July 01, 2005, the amount shall be equal to twenty percent (20%) of the total operations and transition price for the five (5) Base Contract Years (as described in Section 5.0), without regard to the Contract Renewal Option Years [e.g., (20%) x (the sum of costs for five (5) years].  Each year thereafter, the amount of the bond or irrevocable letter of credit shall be calculated by multiplying by the number of years remaining in the base contract times twenty percent (20%) of the total cost of the contract for the remaining years.  [E.g. 5 x 20%; 4 x 20% etc.].  Should the Department choose to extend the contract by exercising any or all of its three (3) one (1) year options, the bond or irrevocable letter of credit shall be calculated by multiplying twenty percent (20%) of the cost for that option year.  The surety shall be in force from the beginning of the Operations Phase until the Contract is terminated or expires and shall be delivered to the Department at the beginning of the Operations Phase

A surety authorized to do business in Iowa that is acceptable to the Department shall issue the performance bond or irrevocable letter of credit.  The performance bond or irrevocable letter of credit shall provide funds to the Department for any liability, loss, damage, or expense as a result of the Contractor’s failure to perform fully and completely all requirements of the Contract.  Such requirements include, but are not limited to, the Contractor’s obligation to indemnify the Department under circumstances described in the Contract, and the Contractor’s obligation to perform the services required by the Contract throughout the entire term of the Contract.

12.2	Fidelity Bond

The Contractor shall post a fidelity bond in the amount of five million dollars ($5,000,000) to provide funds to the Department in the event that the Department suffers any liability loss, damage, or expense as a result of any fraudulent or dishonest act or omission of an employee, officer, agent or subcontractor of the Contractor related to the performance of the Contract.  The Contractor shall pay the cost of the bond.  The bond shall be delivered to the Department upon execution of the Contract.  A qualified surety authorized to do business in Iowa that is acceptable to the Department shall issue the bond.  The bond shall be in effect at all times during the term of the Contract and for one (1) year following the conclusion of the Contract.  The bond shall provide that it cannot be canceled during the term of the bond.

13.0	Indemnification

13.1	General Indemnification

The Contractor shall defend, indemnify and hold harmless the State of Iowa and the Department, its officers, employees and agents appointed and elected and volunteers from any and all liabilities, damages, settlements, penalties, judgments, losses, fines, claims, costs and expenses, including reasonable value of the time spent by the Attorney General’s Office, and the costs and expenses and reasonable attorney’s fees of other counsel required to defend the State of Iowa or Department, related to or arising from:

- any breach of this Contract; or

- any negligent, intentional or wrongful act or omission of the Contractor or any agent or subcontractor utilized or employed by the Contractor; or

- the Contractor’s performance or attempted performance of this Contract, including any agent or subcontractor utilized or employed by the Contractor; or

- any failure by the Contractor to comply with the compliance with the law provision of this Contract; or

- any failure by the Contractor to make all reports, payments and withholdings required by federal and state law with respect to social security, employee income and other taxes, fees, or costs required by the Contractor to conduct business in the State of Iowa; or

- any infringement of any copyright, trademark, patent, tradedress, or other intellectual property right; or

- any failure by the Contractor to adhere to the confidentiality provisions of this Contract.

13.2	Indemnification Duration

The indemnification obligation of the Contractor shall survive the termination of this Contract.

13.3	Patent/Copyright Infringement Indemnification

The Contractor shall defend, indemnify and hold harmless the State of Iowa, the Department, its employees and agents from any and all liabilities, damages, settlements, penalties, judgments, fines and claims, and all related costs and expenses, including reasonable attorney’s fees of the Attorney General’s office, and the reasonable attorney’s fees of other counsel required to defend the Department, incurred in connection with any action or proceeding based on a claim that any piece of equipment, software, commodity, or service infringes any United States or foreign patent, copyright, trademark, trade secret supplied or used by the Contractor or any subcontractor to perform this Contract, or the operation of such equipment, software, commodity or service, or the use or reproduction of any documentation provided with such equipment, software, commodity or service, or other proprietary right of any person or entity, which right is enforceable under the laws of the United States.  In addition, should the equipment, software, commodity, or service, or operation thereof, become the subject of a claim of infringement, the Contractor shall at the Contractor’s sole expense:

- Procure for the Department the right to continue using the equipment, software, commodity, or service, or, if such option is not reasonably available to the Contractor,

- Replace or modify the same with equipment, software, commodity, or service of equivalent function and performance so that it no longer infringes, or, if such option is not reasonably available to the Contractor,

- Accept its return by the Department with appropriate credits to the Department against the Contractor’s charges and reimburse the Department for any losses or costs incurred as a consequence of the Department ceasing its use and returning it.

The above remedies shall be in addition to and not exclusive of other remedies provided by this agreement or by law.  The provisions of this Subsection shall survive the termination or expiration of the Contract.

13.4	Intellectual Property Rights

13.4.1	Rights in Data

The Department owns and shall remain the owner of all data and records provided to the Contractor and all reports prepared by the Contractor pursuant to the Contract.  The Contractor shall not use the Department’s data, records and reports for any purpose other than providing services under the Contract, nor will any part of the data, records and reports be disclosed, sold, assigned, leased, or otherwise disposed to third-parties or commercially exploited by or on behalf of the Contractor.  The Contractor will not possess or assert any lien or other right against the Department’s data records and reports.

13.4.2	Ownership of Work Product

The Department shall own all work products developed or furnished in connection with the Contract by the Contractor or any subcontractor (the “Work Product”); all such Work Product shall be considered a work made for hire.  If any Work Product is not considered a work made for hire under applicable law, the Contractor shall make an exclusive, perpetual royalty-free assignment of all Contractor’s rights, title and interest in such Work Product, including U.S. and foreign patents, copyrights and trade secrets.  With regard to work performed by the Contractor’s subcontractors, the Contractor will require that all agreements with subcontractors provide for the irrevocable assignment of rights to the Department, without additional consideration of all Work Product of the subcontractors.  The Contractor shall give the Department and any person designated by the Department, all assistance reasonably requested by the Department to perfect the Department’s ownership of all Work Product, including the execution and delivery of documents assigning title to such Work Product to the Department.  All applicable rights to patents, copyrights, trademarks, trade secrets and other property rights in the Work Product shall be the exclusive property of the Department. The Contractor or its employees, agents or subcontractors may not use the Work Product for any purpose except for the benefit of the Department.  Unless otherwise requested by the Department, upon completion of the services to be performed here under, or upon the earlier termination of the Contract, the Contractor shall immediately turn over to the Department all Work Products not previously delivered to the Department and no copies thereof shall be retained by the Contractor or its employees, agents or subcontractors without the prior written consent of the Department.  The Contractor shall not publish or attempt to transfer to third parties any Work Product without the Department’s prior written approval.

13.4.3   General Skills

Notwithstanding anything to the contrary in this Subsection, the Contractor shall be free to use and employ its general skills, know-how and expertise and to use, disclose and employ any generalized ideas, concepts, know-how, methods, techniques or skills gained or learned during the course of performing services under the Contract, so long as it acquires and applies such information without disclosure of any confidential or proprietary information of the Department and without any authorized use or disclosure of Work Product developed in connection with the Contract.

14.0	Operating Systems and Software Applications

  - Operating Systems, Applications Software and Utilities

Any operating systems and utilities, i.e., compilers utilities, case tools, database managers and other applications enabling software, and any applications software and associated documentation, and utilities used by the Contractor to provide services to the Department under the Contract, but not used exclusively to provide services to the Department shall be:

- Readily commercially available software used without modification by the Contractor.

- Readily commercially available software used with modification owned by the Contractor, which the Contractor agrees to deliver the source code and updated and current documentation, including but not limited to JCL, work flow, product process, applications, and interfaces upon final acceptance and any updates thereto upon termination and to grant to the Department or its designee at no charge a perpetual, irrevocable, fully paid up license to use, reproduce, duplicate and modify the modifications and associated documentation for the sole benefit of the Department.

- Proprietary software that the Contractor has the right to license to the Department and in which the Contractor agrees to deliver the source code and updated and current documentation, including but not limited to JCL, work flow, product process, applications, and interfaces upon final acceptance and any updates thereto upon termination and to grant to the Department or its designee at no charge a perpetual, irrevocable, fully paid-up license to use, reproduce, duplicate and modify such software and associated documentation for the sole benefit of the Department.  If the Contractor procures under the Contract a license for operating systems software or utilities to be used solely to perform services for the Department, the Contractor agrees to obtain such license in the name of the Department, if the Department is permitted to grant the Contractor the right to use such software solely to provide services to the Department during the term of the Contract.  In such event, the Department agrees to grant to the Contractor, at no charge during the term of the Contract, subject to customary confidentiality and other license terms and conditions, the right to use such software solely to provide services to the Department.

The license shall include, but not be limited to:

- All primary systems and support systems;

- All other system instructions for operating systems developed, designed or installed under the Contract;

- All data files;

- All user and operational manuals and other documentation;

- Training programs for the Department or the Department’s agents and employees;

- All performance-enhancing operational plans and products; and

- All specialized or specially modified software and specially developed programs, including utilities, software and documentation that are required for or used in the generation of systems whether obtained, developed or modified in the course of performance of the Contract or before it.  This obligation is not subject to limitation in any respect, regardless of whether any part of the system or software is characterized as proprietary or as not paid for under the Contract.

14.2	Third Party Software

If the Contractor is using another party’s software, upon final acceptance, the Contractor shall grant the Department a non-exclusive, perpetual license to use the third party software and its updated documentation for the Department’s internal business purposes.  The licenses will continue until the Department permanently discontinues the use of the third party software.  The terms in any license for third party software shall be consistent with the requirements of this Subsection.  In the event of a conflict between the terms of any such license and this Contract, this Contract shall take precedence and supersede such license terms.

Prior to utilizing any third party software product that may be included as part of a software deliverable to the Department, the Contractor shall provide to the Department copies of the license agreement from the licensor of the third party software to allow the Department to pre-approve the license agreement which must, at a minimum, provide the Department with necessary rights consistent with the IME.

14.3	Right to Reproduce Documentation

The State and the United States Department of Health and Human Services shall have all rights required by 45 CFR 95.617.

15.0	Equipment & Software Installation and Operation

Installation for all equipment, software, applications and interfaces will occur as described in the Master Work Plan.  Any installations done by the Contractor or its designated agent shall be conducted by experienced and trained staff and shall not invalidate or void any manufacturers’ warranties.  Installations shall not interfere with the execution of any other software component, application or interface.

The Contractor shall conduct its installation services so as to minimize interference with normal activities of the Department and shall keep the site safe and clean at all times.  The Contractor will restore the site to a condition no less finished than prior to the initiation of the installation.  Upon completion of installation Contractor will leave the site clean and free from all materials, tools and equipment not required after installation.  The Contractor will be responsible for safety conditions in the areas of work performance that it controls.

The Contractor shall have access to the system, in whole and in part, to provide services under the Contract, subject to the security regulations existing at the site and regulations that may be required because of the nature of the system.

The Contractor shall continuously protect the system from damage, destruction, or loss caused by the acts or omissions of its staff, and shall protect the Department’s real and personal property from damage arising from the acts or omissions of its staff in connection with installation and operation of the system.  The Contractor shall be responsible for any loss, destruction, or damage to the Department’s property, which results from or is caused by the Contractor’s acts or omissions.

The Contractor shall deliver to the Department and maintain and replace documentation.  This will include, as applicable, system documentation, user documentation, software development documentation and disaster recovery and back-up planning documentation.  The documentation shall be provided in electronic and hardcopy form.

16.0	Warranties

16.1	System Warranty

The Contractor represents and warrants that the system and software delivered under the Contract shall be free from defect and capable of performing the Contract services when operated by the Department.  The Contractor agrees to correct errors discovered in the design and installation of the software not due to the fault or negligence of the Department.  Any enhancement or other changes that may be undertaken during the performance of the Contract will be covered by this warranty.  The Contractor represents and warrants that no “anti-use” devises have been or will be installed in the software.  The “anti-use” warranty shall survive termination of the Contract.

16.2	Millennium and Leap Year Warranty

The Contractor represents and warrants that any systems hardware and software which is developed and delivered under the Contract shall accurately process date data, including, but not limited to, calculating, comparing and sequencing from, into between, and among the nineteenth, twentieth and twenty-first centuries, including leap year calculations, when used in accordance with the documentation provided by the Contractor.

16.3	Compatibility Warranty

The Contractor represents and warrants that the system and software which is purchased or developed and delivered under the Contract shall perform as a system with hardware or software currently owned or used by the Department, and the system and software shall, at a minimum, process, transfer, sequence data, or otherwise interact with the other components or parts of the Department’s system to exchange accurate data.

16.4	Remedies

The remedies available to the Department for a breach of warranty under subsections 16.1, 16.2 and 16.3 include repair or replacement of non-compliant software at no cost to the Department and any other remedies available to the Department under the Contract.

16.5	Intellectual Property Rights Warranty

The Contractor represents and warrants that it is the owner and has secured all applicable interests, rights, licenses, permits or other intellectual property rights in all concepts, materials, Work Products, systems and software, and any other intellectual property right developed and delivered under the Contract.  The Contractor further represents and warrants that all concepts, materials, Work Products, systems and software, and any other intellectual property right developed and delivered under the Contract shall not misappropriate a trade secret or infringe any copyright, patent, trademark, trade dress, or other intellectual property right of any third party.  This warranty shall survive termination or expiration of the Contract.

16.6	Professional Practices Warranty

The Contractor represents and warrants that all services performed pursuant to the Contract shall be performed in a professional, competent and workman-like manner by knowledgeable, trained and qualified personnel, in accordance with the terms of the Contract and the standards of performance considered generally acceptable in the industry for similar services.

16.7	Authority to Enter into a Contract

The Contractor represents and warrants that it has full authority to enter into this Contract and that it has not granted and will not grant any right or interest to any person or entity that might derogate, encumber or interfere with the rights granted to the Department.

16.8	Obligations to Third Parties

The Contractor represents and warrants that all obligations owed to third parties with respect to the activities contemplated to be undertaken by the Contractor pursuant to this Contract are or will be fully satisfied by the Contractor so that the Department will not have any obligations with respect thereto.

17.0	Liabilities

17.1	Other Department Contractors

The Contractor acknowledges and agrees that the Department shall not be responsible for or liable to the Contractor or its subcontractor(s) for any damages that may be suffered by the Contractor as a result of any act or omission of any other contractor of the Department.  The Department will subrogate its right to pursue an action against the third party contractor to the Contractor so that the Contractor may pursue a remedy from the third parry contractor whose act or omission harmed the Contractor or its subcontractors.

17.2	Legislative Changes

The Contractor expressly acknowledges that this Contract is subject to state legislative change or by changes imposed by the federal government.  Should either enact or promulgate measures that alter the Iowa Medicaid Enterprise project, the Contractor shall not hold the Department liable in any manner for the resulting changes.  The Department shall use best efforts to provide thirty (30) days’ written notice to the Contractor of any such change.  During the thirty (30) day period, the parties shall meet and make a good faith effort to agree upon changes to the Contract to address the legislative change.  Nothing in this Subsection shall affect or impair the Department’s right to terminate the Contract pursuant to the termination provisions of the Contract.

18.0	Project Management

18.1	Meetings with Department

Key staff of the Contractor and any subcontractor responsible for the administration of the Contract shall be accessible to Department staff and shall meet with Department staff and staff of other contractors as requested.  Department staff shall be available to the Contractor during normal business hours.

18.2	Contract Compliance and Monitoring

The Contractor and any subcontractor shall meet with the Department and provide information as requested to review the Contractor’s compliance with the terms of the Contract and level of performance.  The Department or the Department's duly authorized and identified agents or representatives of the state and federal governments shall have the right to access any and all information pertaining to the Contract wherever the information is located and is not limited only to locations at which the Contractor is performing services under the Contract.  In addition, the Department may conduct site visits, conduct quality control reviews, review Contract compliance, assess management controls, assess the Contract services and activities, and provide technical assistance.  The Department agrees to reasonable security and confidentiality requirements of the Contractor that are consistent with any security and confidentiality requirements under the Contract.

18.3	Audit and Access to Premises and Records

The Contractor shall allow duly authorized and identified agents or representatives of the state and federal government access to the Contractor’s premises during normal business hours for the specific purpose of inspecting, auditing, monitoring, or otherwise evaluating the performance of the Contractor pursuant to the Contract.  The Contractor agrees to produce records relevant to the performance of the Contract that may be requested as part of an audit or inspection during the term of the Contract and during the seven (7)-year period thereafter. Records involving matters that are the subject of litigation shall be retained for a period of not less than seven (7) years following the termination of litigation, if the litigation is not terminated within the normal retention period.   In the event access to the Contractor’s premises or records is requested under this Subsection, the Contractor agrees to make staff available to assist in the audit or inspection effort and to provide adequate space on the premises to reasonably accommodate the state or federal representatives conducting the audit or inspection.  The Contractor shall provide support for audit reviews conducted by the State Auditor’s Office, the Office of Inspector General, the Attorney General’s Office or other similar Department in responding to questions and findings, as requested and at no cost to the Department.  The Contractor shall ensure the cooperation of any subcontractor with the requirements of this Subsection.

### If the Contractor is performing services that involve accounting functions such as paying claims, issuing checks, or computing reimbursements, at the Contractor’s expense, a biennial examination that conforms to American Institute of Certified Public Accounting’s (AICPA) Statements of Auditing Standards (SAS) 70—Processing of Transactions by Service Organizations—is required.  The Department reserves the right to designate the organization that conducts the examination and the period to be covered by the examination.  A copy of the report shall be provided to the Department and submitted in writing thirty (30) days after the examination is completed.

18.4	Status of Contractor

The Contractor and any subcontractor shall at all times be independent contractors and not employees of the State of Iowa.  The Contractor and any subcontractor shall be responsible for payment of taxes, fees and charges when due.  Neither the Contractor nor the Department, unless otherwise specifically provided for in the Contract, has the authority to enter into any agreement or create any obligation or liability on behalf of, in the name of, or binding upon the other party.

18.5	Subcontracts

Contractor must secure from the Department prior written approval for any subcontract entered into by the Contractor for requirements of the Contract.  A subcontract shall not affect payment by the Department to the Contractor or the distribution of payments.  All subcontracts shall be in writing and copies shall be provided to the Department upon request.  The terms and conditions imposed on the Contractor under the Contract shall also apply to any subcontractor and shall be incorporated into any subcontract.  The Contractor shall be responsible for all work performed under the Contract, whether or not subcontractors are used.  A subcontract shall not relieve the Contractor of any responsibility for performance under the Contract.

The Contractor shall notify the Department of any planned use of subcontractors.  This notice shall include, at a minimum, the name and address of each subcontractor, the scope of work to be performed by each subcontractor, the subcontractor’s qualifications and the estimated dollar amount of each subcontract.  A representative of a subcontractor may be required to meet regularly with the Department.  If during the course of the subcontract period the Contractor or subcontractor wishes to change or revise the subcontract, prior written approval from the Department shall be required.  The Department shall have the right to request the removal of a subcontractor for good cause.

18.6	Approval

The Department shall respond to any request for approval or consent in a timely manner

18.7	State Staff

State staff will be available to the Contractor during regular business hours of 8:00 a.m. to 4:30 p.m., Monday through Friday, excluding State holidays of New Year’s Day, Martin Luther King Day, Memorial Day, Fourth of July, Labor Day, Veteran’s Day, Thanksgiving Day, Friday after Thanksgiving Day and Christmas Day.

18.8	Contract Disputes

Except as provided herein, the Contract is not subject to arbitration.  The Contracting Administrator, who will put his or her decision in writing and serve a copy on the Contractor, will decide any dispute concerning performance of this Contract.  The Contracting Administrator’s decision will be final unless within ten (10) days of the mailing of the decision the Contractor files with the Director of the Department a written request to review the decision, which identifies all issues being disputed.  The Director, or his designee, who may be the Medicaid Director, shall review the Contractor’s request to review the Contract Administrator’s decision and issue a written decision within ten (10) days of receipt of the review request.  The decision of the Director shall be final for purposes of Iowa Code Chapter 17A.

Pending final determination of any dispute, the Contractor will proceed diligently with the performance of this Contract and in accordance with the Contract Administrator’s direction.

The Contractor’s failure to follow the procedure set out above will be deemed waiver of the Contractor’s claim.

18.9	Maintenance of Records

The Contractor shall retain, preserve and make available upon request all records relating to its performance and to any subcontractor’s performance under the Contract that sufficiently document and calculate all charges billed to the Department during the term of the Contract and for a period of not less than seven (7) years from the date of termination of the Contract.  Records involving matters that are the subject of litigation shall be retained for a period of not less than seven (7) years following the termination of litigation, if the litigation is not terminated within the normal retention period.

19.0	General Provisions

19.1	Assignment/Change of Control

The Contractor shall make no assignment, transfer, or other conveyance of the rights, duties or obligations of the Contract without the prior written consent of the Department.  This provision includes the reassignment of the Contract due to change in ownership of the Contractor.  Any assignment shall be made explicitly subject to all defenses, setoffs or counter claims that would have been available to the Department against the Contractor in the absence of such assignment.  All terms, provisions and conditions of the Contract shall be binding upon the parties and their respective successors and assignees.

19.2	Compliance with the Law

The Contractor and any subcontractor shall comply with applicable federal, state and local laws, regulations, rules, and orders when performing services under the Contract, including without limitation, all laws applicable to the prevention of discrimination in employment, the use of targeted small businesses as subcontractors or suppliers, and business permits and licenses that may be required to perform services under the Contract.

19.3	Equal Employment Practices

The Contractor shall comply with all provisions of Federal, State and local law, rules and executive orders, which apply to insure that no employee or applicant for employment is discriminated against because of race, religion color, age, sex, national origin, or disability.  The Contractor, if requested, shall provide State and Federal agencies with appropriate reports as required to insure compliance with the law.  The Contractor shall insure that its employees, agents and subcontractors comply with the provisions of the Section.

19.4	Knowledge of the Iowa Medicaid Program

The Contractor shall be knowledgeable in all aspects of the operations of the Iowa Medicaid program and applicable federal and state laws, regulations, rules and policies, including without limitation those relating to state and federal reporting and proposed changes to any of the aforesaid being considered at the State or federal level.  The Contractor acknowledges that DHS relies on the Contractor’s knowledge of Medicaid.

19.5	Improving the Iowa Medicaid Program

The Contractor shall assist the Department in fulfilling the Department’s responsibilities for Medicaid planning, policy and budget development in the areas described in none of the below by, among other things, recommending to DHS program improvements which require legislative approval.

19.5.1	Service utilization promotion and control strategies for acute care and long term care in both the physical and behavioral health areas.

19.5.2	Pharmacy utilization promotion and control strategies.

19.5.3	Disease management, enhanced primary care, acute care and chronic care case management strategies, as well as prevention and health promotion strategies.

19.5.4	Strategies for expanding access to community based long term and chronic care options, including the creation of community based care alternatives to ICF/MR services.

19.5.5	Strategies for enhancing Medicaid members ability to make informed health care decisions and to implement those decisions without regard to age or disability.

19.5.6	Enhanced surveillance and utilization review, revenue collection, estate recovery and cost avoidance activities in future years.

19.5.7	Provider rate adjustment strategies.

These recommendations shall be made no less often than annually on or before January 15th and shall include:

- A detailed description of the benefits of the program policy or operations changes recommended, including the costs and/or benefit to members and Iowa Medicaid providers, all Iowa State Medicaid Plan amendments and/or waivers and all Iowa statutory and regulatory and program manual changes that would be required to implement these recommendations.

- The cost (with accompanying schedules) of design, development and implementation of the changes as well as the annual operational costs of such changes (including additional payments to the contractor and other outlays by DHS).

- The procedure and schedule recommended by the contractor to implement and operate the new policy.

19.6	Contract Modifications

The parties agree to meet and negotiate in good faith any modifications to the Contract that the parties believe are necessary.  Modifications shall be mutually agreed to by the Contractor and the Department and incorporated into the Contract as a written amendment.

19.7	Cumulative Rights

### The various rights powers, options, elections, and remedies of either party provided in the Contract shall be construed as cumulative and not exclusive of the others or exclusive of any rights, remedies or priorities allowed either party by law, or shall in any way affect or impair the right of either party to pursue any other equitable or legal remedy to which either party may be entitled as long as any default remains in any way unremedied, unsatisfied or undischarged.

19.8	Choice of Law and Forum

The Contract shall be construed and governed in accordance with the laws of the State of Iowa.  Any and all litigation or actions commenced in connection with the Contract shall be brought in Polk County District Court for the State of Iowa, Des Moines, Iowa.  This provision shall not be construed as waiving any immunity to suit or liability, including without limitation, sovereign immunity in State or Federal court, which may be available to the Department or the State of Iowa.

19.9	Headings or Captions

The paragraph headings or captions are for identification purposes only and do not limit or construe the contents of the paragraphs.

19.10	Integration

The Contract represents the entire Contract between the parties, and neither party is relying on any representation that may have been made which is not included in the Contract.

19.11	Lobbying Restrictions

The Contractor shall comply with all certification and disclosure requirements prescribed by 31 U.S.C. Section 1352 and any

implementing regulations and shall be responsible for ensuring that any subcontractor fully complies with all certification and disclosure requirements.

19.12	No Conflict of Interest

The Contractor represents and warrants that it has no interest and shall acquire no interest that would conflict in any manner or degree with the performance of the services under the Contract.

19.13	Not a Joint Venture

Nothing in the Contract shall be construed as creating or constituting the relationship of a partnership, joint venture, or other association of any kind of agent and principal relationship between the parties.  The status of the Contractor and all subcontractors shall be that of an independent contractor.  Neither party, unless otherwise specifically provided in the Contract, has the authority to enter into any contract or create a binding obligation or liability on behalf of or in the name of the other party.

19.14	Notices

Notices under the Contract shall be in writing by registered or certified mail, return receipt requested, by receipted hand delivery, by Federal Express or other similar and reliable carrier to the representative of the party to receive notice identified below, at the address as it appears below.

If to Department:	Mary Tavegia

Contract Administrator

Division of Medical Services

Iowa Department of Human Services

Hoover State Office Building, 1st Floor

1305 East Walnut Street

Des Moines, Iowa  50319-0114

and

Office of the Iowa Attorney General

Regents & Human Services Division

Hoover State Office Building, 2nd Floor

1305 East Walnut Street

Des Moines, Iowa 50319-0114

If to Contractor:

Each notice shall be deemed to have been provided at the time it is actually received, within one (1) day in the case of overnight hand delivery or services such as Federal Express with guaranteed next day delivery, or within five (5) days after it is deposited in the U.S. Mail in the case of registered or certified mail.

From time to time, the parties may change the name and address of a party designated to receive notice.  Such changes of the designated person shall be in writing to the other party and as provided herein.

19.15	Obligations Beyond Contract Term

The Contract shall remain in full force and effect to the end of the specified term or until terminated or canceled pursuant to the Contract.  All continuing obligations of the Department and Contractor incurred or existing under the Contract as of the date of termination or cancellation shall survive the termination or cancellation.

19.16	Obligations of Joint Entities

If the Contractor is a joint entity, consisting of more than one individual, partnership, corporation, or other business organization, all such entities shall be jointly and severally liable for carrying out the activities and obligations of the Contract, and for any default of such activities and obligations.

19.17	Publications

The Contractor shall not publish results of Contract activity without prior written approval of the Department

19.18	Severability

If any provision of the Contract is determined to be invalid or unenforceable by a court of competent jurisdiction, such determination shall not affect the validity or enforceability of any other part or provision of the Contract.

19.19	Solicitation

The Contractor warrants that no person or selling agency has been employed or retained to solicit and secure the Contract for commission, percentage or contingency excepting bona fide employees or selling agents retained for the purpose of securing business.

19.20	Time is of the Essence

Time is of the essence with respect to the performance of the terms of this Contract, particularly the operations start date.  The MMIS, including the Pharmacy Point of Sale (POS) unit, shall be fully operational on June 30, 2005.  Fully operational is defined as having the MMIS and the POS established and operational with five (5) years of claim data online; processing correctly all claim types, claims adjustments, and other financial transactions; maintaining all system files; producing all required reports; meeting all system specifications; supporting all required interfaces; and performing all other contractor responsibilities specified in the Contract.

Compliance with the June 30, 2005 operational start date is critical.  The Contractor’s failure to have the MMIS, including the POS, fully operational by this date shall subject the Contractor to actual damages as discussed in the RFP.

19.21	Third-Party Beneficiaries

There are no third-party beneficiaries to the Contract.  The Contract is only to benefit the Department and the Contractor.

19.22	Utilization of Minority Business Enterprises

The Contractor acknowledges it is the policy of the State of Iowa that minority business enterprises shall have the maximum, practicable opportunity to participate in the performance of state contracts.  Where feasible or applicable under the Contract, the Contractor agrees to make a reasonable effort to subcontract with minority business enterprise.

19.23	Utilization of Small Business

The Contractor acknowledges it is the policy of the State of Iowa that a fair portion of its purchases and contractors for supplies and services be placed with small businesses.  Where feasible or applicable under the Contract, the Contractor agrees to make a reasonable effort to subcontract with small businesses.

19.24	Suspension and Debarment

The Contractor certifies pursuant to 31 CFR Part 19 that neither it nor its principals are presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this Contract by any federal department or agency.

19.25	Waiver

Except as specifically provided in a waiver signed by the Department and the Contractor, failure by either party at any time to require performance by the other party or to claim a breach of any provision of the Contract shall not be construed as affecting any subsequent right with respect thereto.

19.26	Tobacco Smoke

Public Law 103227, also known as the Pro-Children Act of 1994 (Act), requires that smoking not be permitted in any portion of any indoor facility owned or leased or contracted for by an entity and used routinely or regularly for the provision of health, day care, early childhood development services, education or library services to children under the age of eighteen (18), if the services are funded by federal programs either directly or through state or local governments, by federal grant, contract, loan, or loan guarantee.  The law also applies to children’s services that are provided in indoor facilities that are constructed, operated, or maintained with such federal funds.  The law does not apply to children’s services provided in private residences; portions of facilities used for inpatient drug or alcohol treatment; service providers whose sole source of applicable federal funds is Medicare or Medicaid; or facilities where WIC coupons are redeemed.  Failure to comply with the provisions of the law may result in the imposition of a civil monetary penalty of up to $1,000 for each violation and/or the imposition of an administrative compliance order on the responsible party.

By entering into contract with DHS, the Contractor certifies that it and its subcontractors will comply with the requirements of the Act and will not allow smoking within any portion of any indoor facility used for the provision of services for children as defined by the Act.

19.27	Drug Free Work Place

The Contractor shall provide a drug free workplace in accordance with the Drug Free Workplace Act of 1988 as implemented at 45 CFR Part 76.

19.28	Health Insurance Portability and Accountability Act (HIPAA) Compliance

The Contractor is a business associate of the Department as defined by the Health Insurance Portability and Accountability Act of 1996 (HIPAA), and shall sign the Business Associate Agreement as set forth in Attachment 4 of the Contract.  The Contractor shall ensure the security of protected health information about Medicaid members it receives or maintains in a designated record set, or any other manner, in the performance of the Contract, as set forth in 45 CFR Part 164, by the compliance date of the regulations.

20.0	Contingency

The Contract is subject to review and approval by CMS.  The Department shall have the right to modify the Contract at any time to comply with CMS requirements.

21.0	Execution

IN WITNESS WHEREOF, in consideration of the mutual covenants set forth above and for other goods and valuable consideration, the receipt, adequacy and legal sufficiency of which are hereby acknowledged, the parties have entered into the above Contract and have caused their duly authorized representatives to execute this Contract.

# ATTACHMENTS

## Attachment A: Glossary of Terms and Acronyms

| Acronym or Term | Definition |
| --- | --- |
| AAA | Area Agencies on Aging |
| ABC / IABC | Iowa Automated Benefit Calculation System |
| ACS | Affiliated Computer Services, Iowa’s present Fiscal Agent for the Medicaid program |
| APG | Ambulatory Patient Groups |
| A/R System | Accounts Receivable System. This system was instituted to track county financial obligations for support of the Medicaid program. County governments in Iowa are responsible for the non-federal share of certain Medicaid service costs for persons age 18 and older. These services include ICF/MR, MR & BI Waivers, and Adult Rehabilitation. |
| ARO | Adult Rehabilitation Option. These are individuals with chronic mental illness. |
| ASAP-AP | A PC-based EMC submission software package for submitting claims and claim adjustments. |
| AVR or AVRS | Automated Voice Response System |
| AWP | Average Wholesale Price. Part of a calculation for one of the State’s four pharmacy reimbursement methods. |
| BCBS | Blue Cross Blue Shield |
| BENDEX | Beneficiary & Earnings Data Exchange System |
| BI | Brain-Injured |
| Buy-In | See Medicare Buy-In |
| CD | Compact Disc |
| CD ROM | Compact Disc Read-Only Memory |
| CFR | Code of Federal Regulations |
| CHAMPUS | Civilian Health & Medical Programs of the Uniformed Services (Now TRI-CARE) |
| CICS | Customer Information Control System |
| CLIA | Clinical Laboratory Improvement Amendments |
| CMAP | Children’s Medical Assistance |
| CMS | Centers for Medicare and Medicaid Services (formerly HCFA) |
| CMS 64 Report | The CMS 64 Report provides the State’s Medicaid Financial Statistics Tables to the Federal Government. |
| COLD Storage | Computer Output to Laser Disk |
| County of Legal Settlement | “County of Legal Settlement” is a status defined in Iowa law as being acquired by a person when a specific county is identified as having a financial responsibility for that person. |
| County of Residence | A person’s “County of Residence” is defined as the county where the person is currently living. The courts have interpreted residence very broadly. Residence can be established without regard to length of time. |
| CP | Client Participation |
| CPT-4 | Current Procedural Terminology, Version 4 |
| CSR | Change Service Request. This is the process by which DHS or a Systems contractor requests modifications or changes to the MMIS. This may include production of a special report, modification to a system process, or a new requirement from the MMIS. |
| Crossover Claims | Claims for members with both Medicare and Medicaid coverage. |
| DDI Phase | Design, Development, and Implementation Phase of Contract |
| DESI | Drug Efficacy Study Implementation |
| DHS | Iowa Department of Human Services |
| DIA | Iowa Department of Inspection and Appeals |
| DO | Doctor of Osteopathy |
| DPH or IDPH | Iowa Department of Public Health |
| DRF or IDRF | Iowa Department of Revenue and Finance |
| DRG | Diagnosis Related Groups |
| DSH | Disproportionate Share Hospital |
| DSS | Decision Support System |
| DUR | Drug Utilization Review. See also Pro-DUR and Retro-DUR. |
| EAC | Estimated Acquisition Cost |
| EEP | Extended Enrollment Period |
| EFT | Electronic Funds Transfer |
| EMC | Electronic Media Claim |
| EOB | Explanation of Benefit. See also REOMB. |
| EPP | Extended Participation Period |
| EPSDT | Early and Periodic Screening, Diagnosis, and Treatment |
| EQRO | External Quality Review Organization |
| ESLIMB or ESLMB | Expanded Specified Low-Income Medicare Beneficiaries |
| FACS | Family And Children’s Services system. This is the payment and tracking system for protective services in Iowa, including family-centered, family foster care, foster group home care and family preservation services. |
| FDA | Food and Drug Administration |
| FEIN | Federal Employer Identifying Number |
| FFP | Federal Financial Participation |
| FFS | Fee For Service |
| FMAP | Family Medical Assistance Programs |
| FPL | Federal Poverty Level |
| FQHC | Federally Qualified Health Centers |
| FTE | Full-Time Equivalent |
| FUL | Federal Upper Limits |
| GSD | General Systems Design |
| GUI | Graphical User Interface |
| hawk-i | Healthy and well kids in Iowa. hawk-i is the name of the non-Medicaid portion of Iowa’s Title XXI SCHIP program. |
| HCBS | Home and Community Based Services waivers. Iowa has six HCBS waivers, which are for: the Ill and Handicapped, the Elderly, Mentally Retarded, Physically Disabled, Brain Injury, and AIDS/HIV. |
| HCFA-1500 | Health Care Financing Administration form 1500. The HCFA-1500 is the basic form prescribed by CMS for claims from physicians and suppliers, except for ambulance services. |
| HCPCS | Healthcare Common Procedure Coding System |
| HEDIS® | Health Plan Employer Data and Information Set. HEDIS is a set of standardized performance measures designed to ensure that purchasers and members have the information they need to reliably compare the performance of managed health care plans. |
| HIPAA | Health Insurance Portability and Accountability Act of 1996. |
| HIPP | Health Insurance Premium Payment |
| HMO | Health Maintenance Organization. There are currently three HMO providers in the State: John Deere Health Plan, Coventry Health Care, and Iowa Health Solutions. |
| HMS | Health Management Systems, Inc. HMS is the Iowa contractor who performs retroactive recovery of third party liability payments. |
| HRSA | Health Resource Services Administration |
| IABC | See ABC |
| ICBS | Iowa County Billing System |
| ICD-9-CM | International Classification of Diseases 9th Edition Clinical Modification |
| ICF | Intermediate Care Facilities |
| ICF/MR | Intermediate Care Facility for the Mentally Retarded |
| ICN | Iowa Communications Network |
| ID | Identification (number) |
| IDEA | Individual Disabilities Education Act |
| IFAS | Iowa Financial Accounting System |
| IFMC | Iowa Foundation for Medical Care |
| IGT | Intergovernmental Transfer |
| IME | Iowa Medicaid Enterprise – The whole of the individual units including: Policy Unit, Data Warehouse/Decision Support System Unit, Contract Administration Office, Core MMIS Unit, Pharmacy Medical Services including PDL Unit, Medical Services Unit, Member Services Unit, Provider Services Unit, SURS Unit, Revenue Collection Unit, Provider Cost Audits and Rate Setting Unit |
| IME | Indirect Medical Education |
| IMW | Income Maintenance Worker (referred to as Eligibility Worker in some states) |
| Iowa Plan | The Iowa Plan for Behavioral Health (Iowa Plan) is Iowa’s statewide, managed Behavioral Health plan for mental health and substance abuse treatment services. |
| I&SS | Implementation and Support Services |
| ISIS | Individualized Service Information System |
| ITE | Information Technology Enterprise |
| JCAHO | Joint Commission on Accreditation of Healthcare Organizations |
| LAN | Local Area Network |
| LI or Lock-In | A special program administered by DHS for Medicaid members who have “over utilized” Medicaid services. These individuals are issued a special identification card and assigned to a select group of “Lock-In” providers to control claims. |
| Log Letter | A log letter process is used to track resolution of changes and issues related to the contractual agreement between the Fiscal Agent and DHS, changes in procedures, manual processes, staffing requests and other issues not handled under the Change Service Request process. |
| LOS | Length of Stay |
| LSO | Limited Service Organization |
| LTC | Long Term Care |
| MAC | Maximum Allowable Cost; e.g., Federal MAC or State MAC |
| MAR or MARS | Management and Administrative Reporting (MAR) Subsystem |
| MCO | Managed Care Organization. Iowa defines both HMOs and MediPASS Providers as being MCOs |
| MD | Doctor of Medicine |
| MDS | Minimum Data Set |
| Medically Needy | The Medically Needy program provides medical assistance to individuals who meet the categorical but not the financial criteria for Medicaid eligibility. Medically Needy eligibles may be responsible for a portion of their medical expenses. This is referred to as “spenddown”. |
| Medicare Buy-In | Premium Payments made by DHS to CMS on behalf of Iowa Medicaid members that are determined to be Medicare eligible. |
| MediPASS | Medicaid Patient Access to Service System. This is Iowa’s PCCM program. |
| MEPD | Medicaid for Employed People with Disabilities |
| MEVS | Medicaid Eligibility Verification System |
| MPFCU | Medicaid Provider Fraud Control Unit; The Iowa business unit responsible for conducting Federally-required Medicaid Provider Fraud Control Unit (MPFCU) activities as well as State-sponsored member (recipient) fraud control activities |
| MHC | Managed Health Care |
| MHCAC | Managed Health Care Advisory Committee |
| MMIS | Medicaid Management Information System, also referred to as “Core MMIS” |
| MQC | Medicaid Quality Control program. |
| MR | Mentally Retarded (developmentally disabled) |
| MSIS | Medicaid Statistical Information System |
| NABP | National Association of Boards of Pharmacy |
| NCQA | National Committee for Quality Assurance |
| NDC | National Drug Code |
| NF | Nursing Facility |
| NF-MI | Nursing Facility for the Mentally Ill; Iowa Medicaid also separately designates Specialty Nursing Facilities for the Mentally Ill as “Specialty NF-MI” |
| NIPS | Non-Inpatient Services |
| NOD | Notice of Decision |
| NPI | National Provider Identifier number |
| OIG | Office of the Inspector General; the Federal authority for identifying and investigating instances of fraud and abuse for State Medicaid programs |
| Online | Accessible via a computer system or computer network |
| Operations Phase | If applicable, the Operations Phase of the contract refers to the contract phase in which the contractors awarded contracts by this RFP will assume and maintain live operation of a Medicaid function from a current contractor or the State. In the event that a current contractor is awarded a contract whose function they are already providing, the Operations Phase then refers to the point where newly implemented enhancements, services, or features begin operation. |
| PA | Prior Authorization |
| Pay and Chase | Pay and Chase is the term used by Iowa Medicaid to identify the portion of funds paid to a provider for member services that are recoverable from liable third parties. |
| PC | Personal Computer |
| PCCM | Primary Care Case Management. Providers are paid on a fee-for-service basis, with an addition premium paid for care management. Iowa’s version of PCCM is MediPASS. |
| PDD | Procedure, Drug, and Diagnosis |
| PDDDA | Procedure, Drug, Diagnosis, DRG and APG file |
| PMIC | Psychiatric Medical Institutions for Children |
| PMF | Provider Master File |
| POS | Point-Of-Sale |
| PRO | Peer Review Organization |
| Pro-DUR | Prospective Drug Utilization Review |
| QA/UR | Quality Assurance/Utilization Review |
| QDWP | Qualified Disabled Working Person |
| QIO | Quality Improvement Organization |
| QMB | Qualified Medicare Beneficiary |
| RA | Remittance Advice |
| RBRVS | Resource-Based Relative Value Scale |
| RCF | Residential Care Facility |
| RCF/MR | Residential Care Facility for the Mentally Retarded |
| REOMB | Recipient Explanation Of Medicaid Benefit. See also EOB. |
| Retro-DUR | Retrospective Drug Utilization Review |
| REVS | Recipient Eligibility Verification System |
| RFP | Request for Proposal |
| RHC | Rural Health Clinic |
| RTS | Rehabilitative Treatment Services |
| RVS | Relative Value Scale (or Schedule) |
| SCHIP | State Children’s Health Insurance Program |
| SDX | State Data Exchange |
| SID | State I.D. number |
| SIQ | Supplemental Insurance Questionnaire |
| SLIMB or SLMB | Specified Low-Income Medicare Beneficiary |
| SLTF | Senior Living Trust Fund |
| SNF | Skilled Nursing Facility |
| SQL | Structured (or System) Query Language |
| Spenddown | When individuals receive too much income to qualify for Medicaid, the amount of excess income can be “spent down” in order to qualify. |
| SSA | Social Security Administration |
| SSN | Social Security Number |
| STARS | Services Tracking, Analysis, and Reporting System; STARS is the Iowa Department of Human Services’ present DSS whose functionality is being replaced in this procurement. |
| Supplemental DSH | Supplemental Disproportionate Share Hospitals. A reimbursement program, in which supplemental payment adjustments are made to qualifying DSH facilities in addition to the standard base payments. This program was created to further assist hospitals that treat a disproportionate share of Iowa Medicaid and other low-income families. |
| Supplemental IME | Supplemental Indirect Medical Education. The Balanced Budget Act of 1997 provides for supplemental payment to teaching hospitals for operating indirect medical education (IME) to help cover the increased operating, or patient care, costs that are associated with approved intern and resident programs. |
| SUR or SURS | Surveillance and Utilization Review (SUR) Subsystem |
| TAD | Turnaround Document. The paper TAD is used to bill for long term care services. It is a preprinted “turnaround” form that is generated each month for members who have a nursing home program code. The TADs are mailed to the institutions and the institutions enter on the TADs any changes that have occurred during the month, sign, and return. |
| TANF | Temporary Aid for Needy Families |
| TCM | Targeted Case Management |
| TCN | Transaction Control Number. The transaction control number is used to uniquely identify claims documents. |
| Title XIX | Social Security Act, Title XIX (Title 19). This Act established Medicaid medical assistance programs. |
| Title XVIII | Social Security Act, Title XVIII (Title 18). Title 18 of the Act, which is entitled Health Insurance for the Aged and Disabled, established Medicare health insurance. |
| Title XXI | Social Security Act, Title XXI (Title 21). This act provides funds to States, enabling them to initiate and expand the provision of child health assistance to uninsured, low-income children. |
| TPA | Third Party Administrator |
| TPL | Third Party Liability |
| Turnover Phase | If applicable, the Turnover Phase refers to the final phase of the contracts awarded by this RFP, in which the awarded contractor “turns over” operations to a new contractor. |
| UB-92 | Universal Billing form 92. The UB-92 is used by institutional and other selected providers to bill for Medicare, Part A type services. |
| Unit Manager | State staff manager charged with overseeing day to day operations of the POS Unit and integration of the POS Unit into the IME |
| UPIN | Universal Provider Identification Number |
| UPL | Upper Payment Limit |
| UR | Utilization Review |
| Usual & Customary | One of Four Reimbursement Methods for Pharmacy. This refers to the amount that a provider typically bills for a particular drug. |
| Waiver Programs | See HCBS. |
| Work Plan | The Work plan for response to this RFP includes Tasks and Subtasks, Duration, Resources, Milestones/Deliverables, and Target Dates for Milestones/ Deliverables |
| X12 270/271 | ANSI ASC X12 270/271 Transaction. Refers to HIPAA Healthcare Eligibility Benefit Inquiry and Response Transactions |
| X12 275 | ANSI ASC X12 275 Transaction. Refers to HIPAA Claims Attachment Transaction (yet to be finalized and incorporated) |
| X12 276/277 | ANSI ASC X12 276/277 Transaction. Refers to HIPAA Healthcare Claims Status Request and Response Transactions |
| X12 278 | ANSI ASC X12 278 Transaction. Refers to HIPAA Referral Certification and Prior Authorization Requests Transaction |
| X12 820 | ANSI ASC X12 820 Transaction. Refers to HIPAA Premium Payment Transaction |
| X12 834 | ANSI ASC X12 834 Transaction. Refers to HIPAA HMO Enrollment and Disenrollment Transaction |
| X12 835 | ANSI ASC X12 835 Transaction. HIPAA Claims Payment and Remittance Advice Transaction |
| X12 837 | ANSI ASC X12 837 Transaction. Refers to HIPAA Healthcare Claim or Encounter Transaction |

## Attachment B: Items in Resource Room / Bidder's Library

### MMIS System Documentation

Iowa MMIS Detailed System Design (volumes 1-9)

Edit/Audit Instructions

Title XIX Interface Description

Iowa MMIS User Manuals (volumes 1-2)

ISIS Interface Description

MMIS “Valid Values Booklet”

Resolutions/Exam Entry/Edit Manual

Title XIX Record Layout

Functional & Technical Requirement Specifications of MMIS

### Desk/Procedures Manuals

Ambulance Services

Audiology & Hearing Aid

Audit Procedure Manual

Chiropractor

Claims Processing

DME

Dental

Dental Prior Authorization

Drug Prior Authorization

Drug Rebate Procedure Manual

Federal Qualified Health Centers (FQHC)

Fiscal Agent Operational Procedures

Files Maintenance

Financial

Home & Community Based Services

Home Health

Hospice

Hospital

Medical Review

Medical Review Prior Authorization Guidelines

Mental Health

Nursing Home

Obstetrical Care

POS (Point-of-Sale)

Pharmacy

Podiatry

Point-of-Sale System

Provider Enrollment/Agreements

Provider Enrollment Procedures Manual

Provider Relations

Provider Relations Procedures Manual

Rehabilitation Services for Adults with Chronic Mental Illness

Rural Health

SURS

Vision

### Provider Information

HMO Provider listings

Informational Letter

Informational Release

Iowa Unique Claim Forms

Provider Manuals – these are online

Provider Agreements

Provider Enrollment Application

Provider Enrollment Reference Guide

Provider Enrollment Notes

Provider Enrollment Policy & Procedure Notebook

Samples of any Claims Adjustments or Claims Attachment Forms

Sample Provider Newsletters/Bulletins

### Fiscal Agent Operation Monthly Invoices

January 1999 through December 1999

January 2000 through December 2000

January 2001 through December 2001

January 2002 through December 2002

January 2003 through November 2003

### Fiscal Agent Operational Performance Summary

1999

2000

2001

2002

2003

### P & T Committee

Committee By Laws

Agenda 11-16-03

Agenda 11-18-03

### Other Documents

ACS Iowa Medicaid Project

Advanced Planning Document (APD)

- CSR 381 HIPAA Implementation Phase

- Current Contract & Amendments

- Current Contract RFP

- DHS Internet Standards

- DUR Annual Report

- Exception Control Report (edits)

- Exception Control Summary Listing

- Fiscal Agent Organizational Chart 12-03

- Fiscal Agent Organizational Chart 1-04

- HMO Covered Services

- IME Letters of Intent to Bid

- IME Presentation

- Long Term Care Medicaid Assessment Tools

- Medicaid State Plan

- Myers & Stauffer Monitoring & Reporting System Documentation

- Policies/Procedures of Drug Utilization Review Commission

- POS Eligibility Format

- Protocol-Contract between Fiscal Agent & Ryun, Givens, Wenthe & Co.

- RGW Field Audit for Financial Statistical nursing home report

- Sample Correspondence/Reports for Lien Recovery

Sample REOMB

State of Iowa Employee Handbook

Technical Analysis Document

### EDPST

Annual EPSDT Participation Report

Annual EPSDT Participation Report #90 & 238

EPSDT Screening & Expanded

EPSDT Screening & Expanded #87

Layout for the Monthly EPSDT file sent to IDPH #93

Sample Monthly EPSDT #91

## Attachment C: Iowa Capitol Complex Parking Map

## Attachment D: Bid Proposal Mandatory Requirements Checklist

DHS has provided a template for the Bid Proposal Mandatory Requirements Checklist that is to be submitted with the Technical Proposal portion of Bid Proposals.  Bidders are expected to confirm compliance by typing or printing “Yes” in the “Bidder Check” column.  Upon receipt of Bid Proposals, DHS will confirm compliance by entering “Yes” in the “DHS Check” column.

| Bidder | DHS |  |
| --- | --- | --- |
|  |  | 1. Was the Letter of Intent submitted on time as specified in section 2.8 of the RFP? |
|  |  | 2. Did the Issuing Officer receive the bid proposal before 4:00 p.m. Central Time on November 19, 2004? |
|  |  | - Was the proposal submitted with the correct number of copies, and in the correct format as specified in section 4.1 of the RFP? - Submitted in spiral, comb or similar binder (no loose leaf binders) - Divided in two parts: (1) Technical Proposal;(2) Cost Proposal. - Original and eight (8) copies properly labeled - Two (2) electronic copies in Word 2000 or Adobe PDF file format on CD ROM - One copy of bid proposal from which confidential information has been excised - Format of bid proposal must respond to RFP requirements by restating the number and text of the requirement in sequence and writing the response immediately after the restated requirement. |
|  |  | 4. Does the proposal include a signed copy of Attachment E: Proposal Certification? |
|  |  | 5. Does the proposal include a signed copy of Attachment F: Certification of Independence and No Conflict of Interest? |
|  |  | 6. Does the proposal include a signed copy of Attachment G: Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion—Lower Tier Covered Transactions? |
|  |  | 7. Does the proposal include a signed copy of Attachment H: Authorization to Release Information? |
|  |  | 8. Does the proposal include a transmittal letter as specified in section 4.2.1 of the RFP? |
|  |  | 9. Does the proposal include an audited financial statement for the three (3) preceding years as specified in section 5.2.11 of the RFP ? |
|  |  | 10. Does the proposal include three (3) letters of reference as specified in section 5.2.11.2 of the RFP? |
|  |  | 11. Does the proposal include a bid bond, payable to the State of Iowa, in the amount of $5,000? |

# ATTACHMENT E: PROPOSAL CERTIFICATION

PROPOSAL CERTIFICATION

BIDDERS – SIGN AND SUBMIT CERTIFICATION WITH PROPOSAL.

I certify that I have the authority to bind the bidder indicated below to the specific terms, conditions and technical specifications required in the Department’s Request for Proposals (RFP) and offered in the bidder’s proposal.  I understand that by submitting this bid proposal, the bidder indicated below agrees to provide Iowa Medicaid Enterprise Implementation and Support Services which meet or exceed the requirements of the Department’s RFP unless noted in the bid proposal and at the prices quoted by the bidder.

I certify that the contents of the bid proposal are true and accurate and that the bidder has not made any knowingly false statements in the bid proposal.

Name									Date

Title

Name of Bidder Organization

# ATTACHMENT F: CERTIFICATION OF INDEPENDENCE AND

# NO CONFLICT OF INTEREST

CERTIFICATION OF INDEPENDENCE AND NO CONFLICT OF INTEREST

By submission of a bid proposal, the bidder certifies (and in the case of a joint proposal, each party thereto certifies) that:

- the bid proposal has been developed independently, without consultation, communication or agreement with any employee or consultant of the Department who has worked on the development of this RFP, or with any person serving as a member of the evaluation committee;

- the bid proposal has been developed independently, without consultation, communication or agreement with any other bidder or parties for the purpose of restricting competition;

- unless otherwise required by law, the information in the bid proposal has not been knowingly disclosed by the bidder and will not knowingly be disclosed prior to the award of the contract, directly or indirectly, to any other bidder;

- no attempt has been made or will be made by the bidder to induce any other bidder to submit or not to submit a bid proposal for the purpose of restricting competition;

- no relationship exists or will exist during the contract period between the bidder and the Department that interferes with fair competition or is a conflict of interest.

Name									Date

Title

Name of Bidder Organization

# ATTACHMENT G: CERTIFICATION REGARDING DEBARMENT,

# SUSPENSION, INELIGIBILITY AND VOLUNTARY

# EXCLUSION--LOWER TIER COVERED TRANSACTIONS

CERTIFICATION REGARDING DEBARMENT,

# SUSPENSION, INELIGIBILITY AND VOLUNTARY

EXCLUSION--LOWER TIER COVERED TRANSACTIONS

By signing and submitting this Proposal, the bidder is providing the certification set out below:

1.	The certification in this clause is a material representation of fact upon which reliance was placed when this transaction was entered into.  If it is later determined that the bidder knowingly rendered an erroneous certification, in addition to other remedies available to the federal government the department or agency with which this transaction originated may pursue available remedies, including suspension and/or debarment.

2.	The bidder shall provide immediate written notice to the person to which this Proposal is submitted if at any time the bidder learns that its certification was erroneous when submitted or had become erroneous by reason of changed circumstances.

3.	The terms covered transaction, debarred, suspended, ineligible, lower tier covered transaction, participant, person, primary covered transaction, principle, proposal, and voluntarily excluded, as used in this clause, have the meaning set out in the Definitions and Coverage sections of rules implementing Executive Order 12549.  You may contact the person to which this Proposal is submitted for assistance in obtaining a copy of those regulations.

4.	The bidder agrees by submitting this Proposal that, should the proposed covered transaction be entered into, it shall not knowingly enter into any lower tier covered transaction with a person who is proposed for debarment under 48 CFR part 9, subpart 9.4, debarred, suspended, declared ineligible, or voluntarily excluded from participation in this covered transaction, unless authorized by the department or agency with which this transaction originated.

5.	The bidder further agrees by submitting this Proposal that it will include this clause titled "Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion--Lower Tier Covered Transaction," without modification, in all lower tier covered transactions and in all solicitations for lower tier covered transactions.

6.	A participant in a covered transaction may rely upon a certification of a prospective participant in a lower tier covered transaction that it is not proposed for debarment under 48 CFR part 9, subpart 9.4, debarred, suspended, ineligible, or voluntarily excluded from covered transactions, unless it knows that the certification is erroneous.  A participant may decide the method and frequency by which it determines the eligibility of its principals.  A participant may, but is not required to, check the List of Parties Excluded from Federal Procurement and Non-procurement Programs.

7.	Nothing contained in the foregoing shall be construed to require establishment of a system of records in order to render in good faith the certification required by this clause.  The knowledge and information of a participant is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

8.	Except for transactions authorized under paragraph 4 of these instructions, if a participant in a covered transaction knowingly enters into a lower tier covered transaction with a person who is proposed for debarment under 48 CFR part 9, subpart 9.4, suspended, debarred, ineligible, or voluntarily excluded from participation in this transaction, in addition to other remedies available to the federal government, the department or agency with which this transaction originated may pursue available remedies, including suspension and/or debarment.

CERTIFICATION REGARDING DEBARMENT,

SUSPENSION, INELIGIBILITY AN VOLUNTARY

EXCLUSION--LOWER TIER COVERED TRANSACTIONS

(1)	The bidder certifies, by submission of this Proposal, that neither it nor its principals is presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this transaction by any federal department or agency.

(2)	Where the bidder is unable to certify to any of the statements in this certification, such bidder shall attach an explanation to this Proposal.

___________________________________

Signature								Date

___________________________________

Name - printed

___________________________________

Title

___________________________________

Name of Bidder Organization

# ATTACHMENT H: AUTHORIZATION TO RELEASE INFORMATION

AUTHORIZATION TO RELEASE INFORMATION

(name of bidder) hereby authorizes any person or entity, public or private, having any information concerning the bidder’s background, including but not limited to its performance history regarding its prior rendering of services similar to those detailed in this RFP, to release such information to the Department.

The bidder acknowledges that it may not agree with the information and opinions given by such person or entity in response to a reference request.  The bidder acknowledges that the information and opinions given by such person or entity may hurt its chances to receive contract awards from the Department or may otherwise hurt its reputation or operations.  The bidder is willing to take that risk.  The bidder agrees to release all persons, entities, the Department, and the Department of Iowa from any liability whatsoever that may be incurred in releasing this information or using this information.

Printed Name of Bidder Organization

Signature of Authorized Representative				Date

Attachment I

WORK PLAN ACCEPTANCE CRITERIA

- Comprehensive and clearly written.  Supporting narrative to explain the workplan schedule.

- Includes a description of each project phase, and the milestones in each

- Includes clear and concise descriptions of each deliverable included in the workplan.

- Structure of the workplan is based upon the phases and sub-projects.

- All phases and sub-projects in the workplan are broken down into the appropriate number of activities necessary to plan, manage, and track the progress of design, development, implementation, and operations.

- Tasks, sub-tasks, and deliverables for each activity are included in the workplan.

- Milestones are appropriately placed throughout all phases, sub-projects and activities.

- High level implementation milestones and deliverables are included in the workplan.

- Includes a Gantt chart showing planned and actual start dates for all tasks and subtasks.

- The workplan schedule for each phase ends when required.

- Workplan schedule of phases, sub-projects, activities, tasks, sub-tasks, milestones, and deliverables appear reasonable and are in accord with IME schedule requirements.

- Project workplan schedule of activities within phases and sub-projects maintains the proper sequence and order of activities in relation to other IME projects, activities, and timelines.

- Workplan includes task and sub-task dependencies.

- Workplan includes a critical path diagram for the whole project life cycle.

- Critical path is also defined for each sub-project included in the plan and a clear critical path diagram (including all tasks within the critical path) is included for each sub-project included in the workplan.

- Critical path diagrams are clear and comprehensive.

- The schedule clearly defines all tasks within the critical path.

- The project workplan delineates Contractor and State responsibilities for each task and deliverable in the plan.

- The delineation of responsibilities is clear.

- The workplan includes tasks and/or sub-tasks for State review and approval of deliverables, Contractor finalization of deliverables, and State acceptance of deliverables.

- The plan provides for each deliverable, the time period for State review and comment.

- The plan provides for each deliverable, the subsequent time period for correction by the Contractor prior to final submission.

- The plan provides a deadline for acceptance of the final version of each deliverable.

- The plan states the type and number of staff members assigned to each task.

- The plan states the experience and skill level required by task assignment.

ATTACHMENT J

## Attachment K: Existing State System Architecture, Hardware, and Software Environment

Contractors shall comply with the Department’s Architecture, Platform Requirements, and LAN and Development Team Standards.  Additional information on the Mainframe and Data Warehouse Environments are also provided.

### Infrastructure

The Department’s Enterprise Network is comprised of a Wide Area Network (WAN) at T1 speed, frame relay provided by the Iowa Communications Network (ICN); a Metro Area Network (MAN), at 155Mbps speed, known as the Capital Complex ATM. Over one hundred and thirty Local Area Networks (LAN) are located throughout all counties in the State of Iowa.  All LANs are 10 Mbps, 100Mbps or 1Gbps Ethernet backbones using hubs or switches in a STAR configuration.

Additional connectivity is provided to authorize users of the DHS Enterprise Network through Cisco Remote Access Services (RAS) on four-eight 56Kbps dial-up lines.

The Network Operating System (NOS) is Windows NT having TCP/IP as the primary network protocol.  Domain Name Service (DNS) is utilized for Host Name resolution and Windows Internet Name Service (WINS) for Net BIOS Name resolution.  Desktops and workstations utilize Windows 95 or Windows NT for an operating system (OS).

The network is a TCP/IP network running almost exclusively Microsoft products including Operating Systems (NT), Desktops (95), and Applications Microsoft (Exchange, SQL, IIS, IE, middle-ware, Office 97, SMS, Exchange, etc.). Non Microsoft software includes Eastman’s Document Management Workflow (Imaging), Attachmate’s EXTRA! (T3270) version 6.5,  and Sybase’s PowerDesigner, Compuware’s QA Center, EcoTools, NuMega and Xpediter.

### Architecture

The enterprise network consists of a SQL database farm used for our main data storage and application server environment.  The SQL farms consist of Microsoft 6.5 and SQL 7.0 servers with a duplicate test environment. The enterprise network also contains Internet and Intranet web servers, middle-ware servers, and FTP servers.  The web servers run Microsoft IIS 4.0 and support n-tier applications developed with Microsoft FrontPage and Microsoft Visual InterDev.  All web-related applications are developed, tested, and published from our web development and staging server.  Production SQL, Internet and Intranet servers each consist of dual servers that are mirrored for load balancing and high availability.

The Attachmate Personal Client Version 6.5 product is used to interface with the State’s IBM mainframe system hosting major CICS, IDMS and VSAM applications.

### Teams and Standards

The Department’s Data Management is also comprised of several Client Server / Mainframe development teams, each with a set of development standards in addition to DHS LAN standards.

### ITE Mainframe Environment

Processor Z800 2066 model 0A2 (259 MIPS)

- Virtual 3390 DASD on Shark 2105 (1.2 terabytes)

- UPS with generator backup

- Online Prime Time 7am to 5pm: Batch window 5pm to 7am

Operating System Z/OS 1.4 installed in production April 2003

(Estimated upgrade required in 2005)

- JES3 for Z/OS 1.4

- RACF Security Server for Z/os 1.4

- VTAM and TCPIP  - IBM Communication Server for Z/OS 1.4

- CICS Transaction Server 1.3

- MQ Series 2.1

- CA-IDMS 14.1 database  (*Note: no IMS, no DB2)

- JES3 Batch networking (*Note: no other job scheduler)

- Application Development

Programming Languages

Language Environment Runtime

Cobol for OS390 2.1

Assembler

ADSO

Group1 mailing software

Compuware Development tools

FileAid

AbendAid

Xpediter for TSO

Xpediter for CICS

Xchange

Computer Associate products

Panvalet

View/Deliver

- Tape/Cartridge environment

CA1 (TMS)

STK Automated Silos with 9840, 3490, and 3480 drives

- Xerox Printers and IBM 6400

Micr and highlight Color

XPAF and PSF software

### DHS Data Warehouse Logical Network Diagram

Figure 4 below present the Logical Network Diagram for existing and planned elements of the DHS Data Warehouse.

Figure 1: DHS Data Warehouse Logical Network Diagram

The following information offers descriptive notes on the DHS Data Warehouse.

- The network shown is a logical diagram.  ITE maintains several firewall-protected subnets.

- Each of the server boxes inside a depicted subnet refers to a logical server capability that may be one or more physical servers.

- Existing Servers – Shared Services SQL 2000 Data Warehouse Environment

  - Within the Production database zone there is a Compaq DL 380 staging server with 6- 36GB, 10,000 rpm disk drives in two logical disk arrays.

    - Array one is a 2-drive mirror with holding the operating system and SQL Server 2000.  SQL Server developer edition is loaded on the staging server.

    - Drive two is a 4-drive stripped mirror for data.

    - The staging server is connect to the Shark Storage Area Network (SAN).  Established SAN capacity is currently 130 gigabytes and expandable.

  - The production server is a 2-processor blade in a Compaq blade cabinet.

    - The server has 2- 36GB, 10,000 rpm disks in a mirror configuration containing the operating system and SQL Server 2000.  SQL Server 2000 Enterprise Edition is loaded on the production server.

    - The server is connected to the SAN with 65 gigabyte capacity and expandable.

  - The user network houses a Terminal Services Server with SQL Server 2000 Enterprise Manager.

    - This is the primary connection method for DBA’s and DBO’s.  However, DBA’s can be connected directly to the staging and production server.

    - The Terminal Services Server connects to both the staging and production server.  It has SQL Server 2000 Enterprise Manager loaded.  Individuals can use all the features of Enterprise Manager.  Individual (or local) DTS packages normally run on an individuals workstation are run on this server to provide higher performance and increase the security of the databases by minimizing the number of workstation-to-server conduits created in the database subnet firewall.

  - The FTP/File server is a logical capability established on the staging server.

- Planned for MMIS

  - Creation of a firewall protected DHS Decision Support Subnet within ITE similar to the existing production database subnet.

  - Movement of the existing staging server or acquisition of a comparable server for data staging.  This server will be configured with SQL Server developer edition.  Instances may or may not be created if addition security segregation of existing DHS data warehouse databases is required.  Not anticipated at this time.

  - Movement of the production SQL Server 2000 server to the DHS DSS subnet.  This server will be configured similarly to as it is.  It will be SAN connected with storage capacity as needed.  SQL Server 2000 Enterprise Edition will be used.  Instances may be created to support additional security for data marts if determined necessary.

  - FTP/File server will be either a logical capability on the staging server or will be a separate blade added to the existing Compaq blade cabinet and connected to the SAN.

- Types of DHS DSS users

  - DBA/DBO.  These individuals will be granted access through both the Terminal Services Server and those specified will have direct connectivity with either/both the staging server and/or the production server.

  - Web Developers.  These individuals will have access through two mechanisms.

    - Via ODBC for web development.

    - Via Terminal Services Server for query development (if necessary).

  - Query Direct.  It is anticipated that some DHS employees will need to use Query Analyzer and Analysis Services (SQL Server 2000 query tools).  These individuals will connect either via ODBC or via the Terminal Services Server.  For highly trained analysts, direct connection can be provided to the database(s) servers with read-only DBA rights (as determined by DHS).

  - Web Users.  The primary DHS data warehouse interface is via ASP and visual basic applications.  These users will continue to access the database via web programming.

  - Business Objects.

    - Power Users.  These individuals will have access to all the Business Objects features necessary for them to accomplish their work assignments.  The connectivity will be through ZABO (Zero Administration Business Objects) client or through the desktop reporter.

    - Report Users.  These individuals will access Business Objects reports via the ZABO client.

    - Developers.  These individuals will have access through Designer, Desktop Reporter, and ZABO client along with ODBC connectivity and direct query capability via Query Analyzer or through the Terminal Services Server.

- Current Query Tools

  - Business Objects

  - ASP pages on an IIS server with custom programming

  - Direct query through Query Analyzer

  - Any ODBC software can be supported

  - SPSS

## Attachment L: Iowa Medicaid Workload Statistics

| Statistic | SFY 1999 Actual | SFY 2000 Actual | SFY 2001 Actual | SFY 2002 Actual | SFY 2003 Actual | SFY 2004 Actual |
| --- | --- | --- | --- | --- | --- | --- |
| Total Pharmacy Services Claims | 4,814,157 | 4,968,544 | 5,281,260 | 5,811,725 | 6,522,268 | 6,757,935 |
| Total Pharmacy Services Expenditures (including product costs and dispensing fees) | $ 166,253,269 | $ 188,858,062 | $ 223,061,474 | $ 264,567,484 | $ 323,914,928 | $361,737,155 |
| Total Other Medical Services Claims | 10,217,123 | 9,824,166 | 10,088,509 | 11,196,595 | 12,212,356 | 13,849,621 |
| Total Other Medical Services Expenditures | $ 1,185,719,039 | $1,297,694,623 | $1,420,756,289 | $1,568,743,574 | $1,683,911,387 | $1,797,403,988 |
| Total HMO Encounters | 996,712 | 1,006,780 | 1,016,950 | 1,040,763 | 749,551* | 908254 |
| Average Monthly Volume of Pharmacy Prior Authorizations | 5,989 | 6,389 | 6,523 | 6,958 | 6,564 | 6,415 |
| Average Monthly Volume of Other Medical Prior Authorizations | 818 | 786 | 899 | 772 | 862 | 978 |
| Annual Unduplicated Eligible Count | 295,491 | 298,503 | 307,383 | 333,353 | 354,894 | 381,331 |
| Average Monthly Caseload of Eligibles | 208,061 | 208,625 | 220,116 | 245,781 | 263,690 | 281,212 |
| Average Monthly Enrollment in MediPASS | 43,800 | 46,502 | 46,330 | 59,344 | 68,477 | 92,690 |
| Average Monthly Enrollment in HMO Managed Care | 46,231 | 46,118 | 53,013 | 58,687 | 60,968 | 54,143 |
| Average Monthly Enrollment in Iowa Plan | 174,478 | 180,566 | 193,744 | 219,077 | 236,893 | 258,193 |
| Average Monthly Provider Enrollment | 57,748 | 54,850 | 53,561 | 52,208 | 46,579 | 44,134 |
| Average Monthly Provider Applications | Not Available | 421 | 518 | 533 | 678 | 716 |
| Average Monthly Provider Services Hotline Call Volumes | 65,278 | 56,064 | 61,834 | 37,606 | 49,983 | 41,530/30,536 Rec'd/Answered |
| Average Monthly Managed Care Hotline Call Volumes | 4,236 | 4,334 | 5,140 | 5,475 | 6,542 | 8,766/7,856 Rec’d/Answered |
| Average Monthly REVS/MEVS Inquiry Volumes | 94,760 | 101,970 | 106,090 | 112,270 | 120,510 | 107,891 |
| Annual SURS Desk Audits | 243 | 182 | 35 | 46 | 26 | 25 |
| Annual SURS Field Audits | 2 | 5 | 2 | 1 | - | 1 |
| Annual Provider Cost Audits | 1,004 | 1,251 | 1,273 | 1,294 | 1,309 | 1,411 |
| Average Volume of Eligibles with Third-Party Coverage | 55,801 | 57,967 | 67,535 | 66,086 | 67,557 | 68,025 |
| Annual Current TPL Recovery Dollars | $2,507,332.39 | $4,820,444.24 | $6,356,831.14 | $8,951,878.67 | $9,489,522.01 | $8,495,459 |
| Annual Retro TPL Recovery | $1,270,084.32 | $1,495,014.50 | $1,082,204.41 | $5,354,971` | $4,932,915 | $4,202,056 |
| Annual Estate Recovery and Miller Trust Recovery Dollars | $5,123,207.92 | $7,160,845.42 | $7,856,169.58 | $8,752,013 | $10,575,504 | $12,202,170 |
| Annual Provider Overpayment Recovery | $98,637.92 | $270,905.44 | $181,371.52 | $124,853.19 | $136,814.28 | $128,777.25 |
| *not all 03 Encounter Data submitted. |  |  |  |  |  |  |

Attachment M: Program Description

Iowa Medicaid Point-of-Sale Pharmacy Claims Processing System (POS)

The current Iowa Medicaid POS is operated by ACS (formerly Consultec) on behalf of DHS and is a proprietary stand-alone prescription drug POS system that provides real-time processing for pharmacy claims.

Iowa Medicaid’s POS system contains logic that allows DHS to indicate certain classes of drugs that will be reimbursed when prior authorization is obtained for a specific Medicaid member.

The current POS accommodates multiple reimbursement methodologies:

- Estimated Acquisition Cost (EAC) (Average Wholesale Price minus 12%),

- Federal Maximum Allowable Cost (MAC), and

- State Maximum Allowable Cost (SMAC)

The basis of payment for legend drugs by Iowa Medicaid is the lesser of:

- Where applicable, the MAC plus a professional dispensing fee of $4.26, or

- Where applicable, the SMAC plus a professional dispensing fee of $4.26, or

- The EAC plus a professional dispensing fee of $4.26, or

- The pharmacist’s usual and customary charge to the general public.

This basis of payment is also applicable to compounded prescriptions.

The Iowa Medicaid POS currently uses the HIPAA-compliant NCPDP version 5.1 for claims submission and to adjudicate pharmacy claims.  Pharmacy claims are currently submitted to Iowa Medicaid’s POS using:

- Point-of-Sale transmissions through Switch-Vendors using real time processing

- Paper claims using the NCPDP paper claim format

- Diskette and Tape submissions through ACS’ EDI Gateway

Claims are adjudicated on this stand-alone POS system to a status of either “To Be Paid” or “To Be Denied”.  Prior to the MMIS Adjudication Cycle, adjudicated claims from the POS are downloaded to the MMIS for Remittance Advice printing and/or check-write.

Interfaces

- Adjudicated claims from the stand-alone POS are downloaded to the MMIS prior to the MMIS Adjudication Cycle for Remittance Advice printing and/or check-write, and all claim reporting.

## Organizational Structure

Below is the IME Organizational Structure.

## Medicaid Program Administration

### Iowa Department of Human Services

The Iowa Department of Human Services (DHS) is the single State agency responsible for the administration of the Iowa Medicaid program.

DHS underwent an extensive reorganization in 2000 and now has seven (7) Divisions, eight (8) Field Services Area Offices, and nine (9) State facilities that serve the developmentally disabled, mentally ill or juvenile clients.  All of these are illustrated in the Organization Chart provided in Section 3.1.1 above.  The seven Divisions of the Department of Human Services include:

- The Division of Fiscal Management

- The Division of Data Management

- The Division of Results Based Accountability

- The Division of Child Support Recovery, Case Management and Refugee Services

- The Division of Financial, Health and Work Supports

- The Division of Behavioral, Development and Protective Services for Families, Adults, and Children

- The Division of Medical Services

The responsibilities for the Medicaid program have been dispersed within the Division of Behavioral, Development and Protective Services, the Division of Financial, Health and Work Supports, the Division of Data Management, and the Division of Medical Services (led by the State Medicaid Director), all reporting to a Deputy Director for Policy.  As shown above, the Division of Medical Services governs the Bureau of Long Term Care and the Bureau of Managed Care and Clinical Services.  The work of both Bureaus has significant impact on the Medicaid policy.

Primary responsibility for the MMIS rests with the Division of Medical Services.  Responsibility for two key MMIS interfaces (the Title XIX System and ISIS), rests with the Division of Data Management.

### U.S. Department of Health and Human Services

Three agencies within the U.S. Department of Health and Human Services (HHS) have important roles relative to the Iowa Medicaid program.

The Centers for Medicare and Medicaid Services (CMS), formerly the Health Care Financing Administration (HCFA), is responsible for promulgating Title XIX regulations and determining State compliance with regulations. CMS is responsible for certifying and recertifying the States' MMIS.

The Office of Inspector General (OIG) is responsible for identifying and investigating instances of fraud and abuse in the States' Medicaid programs. The Inspector General's office also performs audits of the States' Medicaid programs.

The Social Security Administration (SSA) is responsible for Supplemental Security Income (SSI) eligibility determination.  SSA transmits this information via a State Data Exchange (SDX) tape to the State for updating the eligibility system.  Information is also provided on Medicare eligibility through Beneficiary Data Exchange (BENDEX) and Buy-In tapes.

SSI and Medicare eligibility information is provided to the Fiscal Agent by DHS as part of the eligibility file update process.

## Overview of Present Operation

### Medicaid Management Information System (MMIS)

The Iowa MMIS is a mainframe application with primarily batch processing for claims and file updates.  ACS (the current Fiscal Agent contractor) has upgraded the system, their Advanced MMIS based on the original Wyoming model, with a prescription drug point-of-sale system (POS) that provides real time processing for pharmacy claims as well as a separate decision support system (DSS).  The DSS runs on proprietary software from ViPS.  ACS operates all applications of the Iowa MMIS on vendor hardware out of their data center in Pittsburgh, Pennsylvania.  The Iowa MMIS, as is the case with virtually all of the systems in operation today, is built around subsystems that organize and control the data files used to process claims and provide reports.  The Advanced MMIS contains the six standard subsystems: recipient, provider, claims, reference, MARS and SURS, as well as supporting Medically Needy, TPL, managed care and EPSDT subsystems.

ACS transferred the basic configuration for the Iowa MMIS from their Wyoming account and upgraded the managed care capability to provide enrollment and premium processing for MCO enrollment, as well as encounter capture and editing.  The Advanced MMIS is also operating in Wyoming, Montana, West Virginia and Washington, D.C.

The MMIS supports both paper and Electronic Media Claims (EMC).  Currently, eighty percent (80%) of claims are submitted electronically. This percentage is skewed by the pharmacy POS system, which processes at least ninety-eight percent (98%) of pharmacy claims.  The Claims Processing Subsystem supports a new electronic format for accepting Nursing Home claims directly from providers, using proprietary PC software called WIN-ASAP.  This allows providers to electronically manage and bill for their client base.

Automated MMIS support functions provided under the current contract include an automated recipient eligibility verification system (REVS) which allows providers to query the recipient eligibility file by telephone, and an electronic interface for verification of eligibility for pharmacy POS transactions (MEVS).

Hard-copy claims are currently key entered using the Fiscal Agent's data entry equipment then microfilmed for storage. ACS has recently implemented a COLD storage technology for reports and is making MARS reports available online for State users.

The current Medicaid Fiscal Agent (ACS) has extensive responsibilities under their contract with DHS. In addition to routine claims processing and information management activities required for federal certification, ACS performs prior authorization and medical review, including the SURS Analysis and Provider Audits requirements, for the Medicaid program.  They are also responsible for TPL activities along with drug rebate functions. Finally, they administer the enrollment and premium payment functions as well as encounter collection and processing for the Medicaid managed care process.

Claim volume statistics are provided in Attachment L.

### Current MMIS Interfaces with Other Systems

A number of file interfaces exist between the MMIS and other computerized systems. The following systems interface with the Iowa MMIS:

- Title XIX system – DHS provides recipient eligibility updates daily to the Fiscal Agent with full file replacement provided monthly.  Title XIX also provides managed health care notices of eligibility with these update files.

- Individualized Services Information System (ISIS) – DHS provides facility and waiver eligibility and services data daily to the Fiscal Agent, with a monthly occurrence file of eligibility.

- The Fiscal Agent provides managed health care enrollment information to DHS daily.

- The Fiscal Agent provides a complete provider file to DHS daily.

- The Fiscal Agent provides paid claims file twice monthly to DHS Division of Fiscal Management

- Electronic media claim (EMC) submission – Selected providers submit claims to the Fiscal Agent via various EMC formats.

- HMOs and the Iowa Plan contractor provide encounter data to the Fiscal Agent monthly.

- Medicare Crossover Claims – Medicare intermediaries and carriers submit Medicare Parts A and B crossover claims to the Fiscal Agent via magnetic tape.  (Medicare intermediaries for other States also send crossover claims to Iowa’s Medicaid Fiscal Agent.)

- CIGNA – CIGNA is the present intermediary for durable medical equipment (DME)

- Medically Needy Spenddown – The Fiscal Agent accumulates claim information on potential Medically Needy participants and notifies the IABC system when the person has met their spenddown requirement.

- Medicare Provider Number File – On request, the Medicare intermediary furnishes to the Fiscal Agent a file containing Medicare provider numbers. This file is used by the Fiscal Agent to verify Medicare provider numbers during the Medicaid enrollment process. The file is also used to investigate crossover claim cross-referencing problems.

- Iowa Foundation for Medical Care – IFMC provides a file containing inpatient hospital admission records to the Fiscal Agent daily.  Fiscal Agent provides a monthly paid claims file to IFMC.

- The Fiscal Agent provides a monthly paid claims file to other contractors, including but not limited to:

- Myers and Stauffer

- Medicaid Provider Fraud Control Unit (MPFCU) of the Department of Inspections and Appeals

- Ryun, Givens, Wenthe, and Co.

- Health Management Associates

- Iowa Pharmacy Association – Magnetic tape input of pharmacy claims is provided to support the Association in its retrospective drug utilization review process.

- Iowa Department of Public Health – EPSDT eligibility data, except pharmacy.

### Eligibility

DHS, through its field offices, determines eligibility for persons in all eligibility categories except Supplemental Security Income (SSI). The Social Security Administration determines eligibility for the SSI recipients. DHS produces and distributes all Medicaid eligibility cards.

The Iowa Medicaid program provided service to an average of 269,060 eligible members per month during 2002. The average number of Title XIX eligible members by fiscal year is shown in Attachment M.

Iowa Medicaid recognizes both mandatory and optional eligibility groups, as described below.

#### Mandatory Title XIX Eligible Groups

The following are covered under the mandatory eligibility category:

- Supplemental Security Income recipients

- Mandatory State Supplementary Assistance recipients

- Former SSI or SSA recipients who are ineligible for SSI or SSA due to widow/widower Social Security benefits and who do not have Medicare Part A benefits

- Disabled adult children ineligible for SSI or SSA due to the parent's Social Security benefits

- Persons ineligible for FMAP (Federal Medical Assistance Percentages) or SSI because of requirements that do not apply to Medicaid

- Qualified Medicare Beneficiaries; payment of Medicare premiums, deductible and coinsurance only

- Specified Low-Income Medicare Beneficiaries (or SLIMB); payment of Medicare Part B premium

- Qualifying Individual 1 (also known as Expanded Specified Low-Income Medicare Beneficiaries or E-SLIMB); payment of Medicare Part B premium only

- FMAP recipients

- Transitional Medicaid for 12 months for former FMAP recipients who lost eligibility due to earned income

- Extended Medicaid for four months for former FMAP recipients who became ineligible due to recipient of child or spousal support

- Newborn children of Medicaid-eligible mothers

- Postpartum eligibility for pregnant women; eligibility continues for 60 days following delivery

- Qualified FMAP-related children under seven years of age, eligible for the Children's Medical Assistance Program (CMAP)

- Foster care Medicaid under Title IV-E

- Qualified Disabled and Working Persons (QDWP); payment of Medicaid Part A premium

- Pregnant women and infants (under one year of age) whose family income does not exceed 200% of the Federal poverty level

- Children ages 1 through 18, whose family income does not exceed 133% of the Federal poverty level

- Continuous eligibility for pregnant women. Once eligibility is established, it continues throughout the pregnancy, regardless of change in income

#### Optional Title XIX Eligible Groups

Iowa Medicaid elects to extend its services to individuals in the following categories:

- 300% group-Individuals in medical institutions who meet all eligibility criteria for SSI except for income, which cannot exceed 300% of the SSI standard ($1,656 as of 1/1/03)

- Those eligible for SSI, SSA, or FMAP except for residents in a medical institution

- Home and Community-Based Services (HCBS) waivers for persons living at home that would otherwise be eligible for Title XIX in a medical institution.  This includes waiver groups for: AIDS, Ill and handicapped, elderly, mentally retarded, physical disabilities, and brain injury.

- Needy persons in a psychiatric facility under age 21 or age 65 or over

- State Supplementary Assistance optional recipients who reside in residential care facility, reside in a family life home, receive in-home health-related care, have dependent persons, or are blind persons

- Persons who are income- and resource-eligible for cash assistance but are not receiving cash assistance (SSI, FMAP, or SSA)

- Qualified FMAP-related children over age 7 but under 21 are eligible for CMAP

- Pregnant women with presumptive Medicaid eligibility. Authorized providers determine limited eligibility based on countable income not exceeding 185 percent of poverty

- Women with presumptive Medicaid eligibility who have been diagnosed with breast or cervical cancer, as a result of a screen under Department of Public Health Breast and Cervical screening program.  Authorized providers determine eligibility for the full range of Medicaid-covered services.  Eligibility is time-limited, usually not longer than three months.  Women can be "presumed" eligible only once in a twelve month period.

- Medically Needy Program - FMAP/SSI-related groups who meet all eligibility requirements of the cash assistance programs except for resources and income and those who spend down their income to not more than 133% of the FMAP payment

- Medicaid for Employed People with Disabilities (MEPD)

- Non IV-E foster care Medicaid

- Non IV-E subsidized adoption Medicaid

#### State Children’s Health Insurance Program (SCHIP)

Iowa has elected to participate in the State Children’s Health Insurance Program (SCHIP) by a combination of Medicaid expansion and a separate program called “hawk-i" (healthy and well kids in Iowa).  The hawk-i program is administered independently from Medicaid, with eligibility determination, health plan enrollment, premium payment and encounter collection performed by a separate contractor. There are currently no interfaces between the hawk-i program and the MMIS.  Medicaid data and hawk-i data will interact through the Data Warehouse that is further developed under the Data Warehouse / Decision Support contract that results from this RFP.

### Providers

The Iowa Medicaid program provides direct reimbursement to enrolled providers who have rendered services to eligible members. Providers may be reimbursed for covered services following application, enrollment, and completion of a provider agreement.  The Iowa Medicaid program currently recognizes the following provider types (MMIS Valid Value listed in parentheses):

- General hospital – (01)

- Physician, M.D. – (02)

- Physician, D.O. – (03)

- Dentist – (04)

- Podiatrist – (05)

- Optometrist – (06)

- Optician – (07)

- Pharmacy – (08)

- Home health agency – (09)

- Independent laboratory – (10)

- Ambulance – (11)

- Medical supplies – (12)

- Rural Health Clinic – (13)

- Clinic – (14)

- Physical therapist – (15)

- Chiropractor – (16)

- Audiologist – (17)

- Skilled nursing facility, including swing bed – (18)

- Rehabilitation agency – (19)

- Nursing facility (20)

- Community Mental Health Center – (21)

- Family planning clinic – (22)

- Health maintenance organization – (24)

- State-operated ICF/MR Facility – (25)

- Mental Hospital – (26)

- Community-based ICF/MR – (27)

- Para Professional – (28)

- Independently practicing psychologist – (29)

- Screening center – (30)

- Hearing aid dealer – (31)

- Tape Intermediary – (33)

- Orthopedic shoe dealer – (34)

- Maternal Health Center – (35)

- Ambulatory surgical center – (36)

- Genetic Consultation Clinic – (37)

- Certified nurse-midwife – (38)

- Birthing center – (39)

- Area education agency – (40)

- Psychiatric Medical Institution for Children (PMIC) – (41)

- Case Manager – (42)

- Adult Rehabilitation – (43)

- Certified Registered Nurse Anesthetist (CRNA) – (44)

- Hospice – (45)

- Prepaid Health Plan – (46); *NOT USED

- Health Insurance Premium Provider (HIPP) – (47)

- Clinical Social Worker, *Crossovers Only – (48)

- Federally Qualified Health Center (FQHC) – (49)

- Family and pediatric nurse practitioner – (50)

- Rehabilitative treatment services provider; Management and Administrative Reporting System (MARS) reporting only, not for MMIS Payment – (51)

- Nursing facility for the mentally ill – (52)

- Mental health & substance abuse care plan – (53)

- County Relief – (54)

- Primary care case manager (MediPASS gatekeeper)

- Lead Investigation Agency – (55)

- Local Education Agency – (56)

- Early Access Service Coordinator – (57)

- Indian Health Services – (59)

- Medically Needy, *NOT FOR PAYMENT – (83)

- Non-Provider, *Correspondence Only – (86)

- Lien Holder – (98)

- Waiver – (99)

Additionally, non-Medicaid providers that are recognized include Residential Care Facilities (23) and RCF guardians (97).

The average number of active providers during fiscal year (FY)

2002 is shown in Attachment M.

### Services Covered

The Iowa Medicaid program covers all federally mandated services as well as a number of optional services. The following services are currently covered under the program:

- Inpatient hospital services

- Outpatient hospital services

- Physician services

- Non-Inpatient Services (NIPS)

- Clinic services

- Psychiatric services

- Nursing facility services

- Intermediate Care Facility/Mentally Retarded (ICF/MR)

- Nursing facility for the mentally ill

- Laboratory and X-ray

- Home health care

- Early and Periodic Screening, Diagnosis, and Treatment

- Family planning services

- Prescribed drugs

- Dental services

- Chiropractic services

- Podiatric services

- Optometric services

- Optician services (for eyeglasses)

- Ambulance services

- Other Practitioner services

- Lead Investigation services

- Prosthetic devices

- Orthopedic shoes

- Durable medical equipment and supplies

- Hearing aids

- Inpatient hospital services for persons aged 65 and over in institutions for mental disease

- Inpatient psychiatric services for individuals under 21

- Mental health and substance abuse services

- Independent psychologist services

- Maternal Health Center services

- Ambulatory Surgical Center services

- Certified nurse-midwife services

- HCBS waiver services

  - HCBS: Mentally Retarded

  - HCBS: AIDS/HIV

  - HCBS: Elderly

  - HCBS: Ill and Handicapped

  - HCBS: Physical Disabilities

  - HCBS: Brain Injury

- Hospice

- Family-Centered Program

- Family preservation

- Group treatment

- Case management

- Treatment Foster Family Care

- Patient management

- Health maintenance organization

- Health Insurance Premium Payment (HIPP) Program

### Provider Reimbursement

#### Institutional

Providers are reimbursed on the basis of prospective and retrospective reimbursement based on reasonable and recognized costs of operation.  Some providers receive retroactive adjustments based on submission of fiscal and statistical reports by the provider. The retroactive adjustment represents the difference between the amount received by the provider during the year for covered services and the amount determined in accordance with an accepted method of cost apportionment to be the actual cost of services rendered to medical assistance recipients.

#### Non-institutional

Providers are reimbursed on the basis of a fixed fee for a given service. If product cost is involved in addition to service, reimbursement is based on the actual acquisition cost of the product to the provider or the product cost is included as part of the fee. Increases in fixed fees may be made periodically, if funding is made available to do so.

#### Specific Provider Categories and Basis of Reimbursement

| Institutional | Basis of Reimbursement |
| --- | --- |
| Inpatient |  |
| Inpatient Hospital (General Hospital) | Prospective reimbursement system for inpatient hospital services based on diagnosis-related groups (DRGs) |
| Critical Access Hospital | Cost-based w/ cost settlement (in-state and out-of-state) |
| Psychiatric Medical Institution for Children (PMIC) | Cost-based per diem rate to a maximum established by the Iowa Legislature |
| State Mental Health Institution | Cost-based w/ cost settlement |
| Mental Hospital | Cost-based w/ cost settlement |
| Rehabilitation Hospital | Per diem rate |
| Psychiatric Hospital | Cost-based w/ cost settlement (in-state); Percentage of charges interim rate (out-of-state) |
| Outpatient |  |
| Outpatient Hospital (General Hospital; Both in-state and out-of-state) | APG-based |
| Critical Access Hospital | Cost-based w/ cost settlement (in-state and out-of-state) |
| Laboratory Only | Fee schedule |
| Non-inpatient Programs (NIPS) | Fee schedule |
| Nursing Facilities |  |
| Skilled Nursing Facility (SNF) | Modified price-based case-mix adjusted per diem |
| Specialty Skilled Nursing Facility (Specialty SNF) | Cost-based per diem without case-mix factor; Without cap for State-owned |
| Nursing Facility (NF) | Modified price-based case-mix adjusted per diem |
| Nursing Facility for the Mentally Ill (NF-MI) | Modified price-based case-mix adjusted per diem; With cap for non-State owned, without cap for State-owned |
| Specialty Nursing Facility for the Mentally Ill (Specialty NF-MI) | Cost-based per diem without case-mix factor; Without cap for State-owned |
| ICF/MR | Per diem rate, capped at 80th percentile, except for State Resource Centers (Woodward and Glenwood) |
| Other Institutional Reimbursements |  |
| Home Health Agency | Currently cost-based with cost settlement; Will be changed to Fee Schedule on 7/1/04 |
| Family Planning Clinic | Fee schedule |
| Rural Health Clinic (RHC) | Cost-based w/cost settlement |
| Federally Qualified Health Center (FQHC) | Cost-based w/cost settlement |
| Partial Hospitalization | APG or fee schedule |
| Rehabilitation Agency | Medicare fee schedule |
| Acute Rehab Hospital | Per Diem developed by submitted cost reports |

| Non-Institutional | Basis of Reimbursement |
| --- | --- |
| Practitioners |  |
| Physician (Doctor of Medicine or Osteopathy) | Fee schedule (RBRVS) |
| Dentist | Fee schedule |
| Chiropractor | Fee schedule (RBRVS) |
| Physical Therapist | Fee schedule (RBRVS) |
| Audiologist | Fee schedule (RBRVS) for professional services, plus product acquisition cost and dispensing fee |
| Psychiatrist | Fee schedule (RBRVS, to the extent rendered/billed by psychiatrist or psychologist and then only for CPT coded services) |
| Podiatrist | Fee schedule (RBRVS) |
| Psychologist | Fee schedule (RBRVS) |
| CRNA | Fee schedule (RBRVS) |
| Nurse Practitioner | Fee schedule (RBRVS) |
| Certified Nurse-midwife | Fee schedule (RBRVS) |
| Patient Manager (Primary Care Physician) | Capitated administrative fee |
| Optician | Fee schedule (RBRVS); Fixed fee for lenses. Frames and other optical materials at product acquisition cost. |
| Optometrist | Fee schedule (RBRVS); Fixed fee for lenses. Frames and other optical materials at product acquisition cost |
| Clinical Social Worker | Medicare deductibles / coinsurance |
| Services / Supplies |  |
| Hospice | Medicare-based prospective rates, based on level of care provided |
| Clinics | Fee schedule |
| Ambulance Service | Fee schedule (Cost-based for critical access hospital-based ambulance) |
| Independent Laboratory | Fee schedule |
| X-Ray | Fee schedule (paid under either a Physician or Clinic billing) |
| Pharmacy / Drugs | Lower of: AWP minus 12%, usual and customary, or the MAC price (state or federal), plus dispensing fee |
| Lead Investigations | Fee schedule |
| Hearing Aid Dealer | Fee schedule for professional services, plus product acquisition cost and dispensing fee |
| Orthopedic Shoe Dealer | Fee schedule |
| Medical Equipment and Prosthetic Devices Provider | Fee schedule |
| Supplies | Fee schedule |
| Other Agency / Organization Reimbursements |  |
| Ambulatory Surgical Center | Fee schedule |
| Birthing Center | Fee schedule |
| Community Mental Health Center | Fee schedule |
| EPSDT Screening Center | Fee schedule |
| Maternal Health Center | Fee schedule |
| Area Education Agency | Fee schedule |
| Local Education Agency | Fee schedule |
| Targeted Case Management | Cost-based w/cost settlement |
| Health Maintenance Organization | Predetermined capitation rate |
| Managed Mental Health and Substance Abuse | Predetermined capitation rate |
| HCBS Waiver Service Provider | Negotiated rates |
| Adult Rehabilitation Option | Cost-based with cost settlement (100% of non-federal share paid by Counties, except for State cases for whom the State pays non-federal share |

The Iowa Medicaid program pays deductibles and coinsurance for services covered by Title XVIII (Medicare) of the Social Security Act. The program also pays the monthly premium for supplemental medical insurance (Medicare Part B) for most assistance members of age 65 or older and for certain blind or disabled persons. Additionally, the Medicare Part A premium will be covered for members who qualify under the QMB Program.

### Restrictions on Reimbursement

In an effort to control the escalating costs of the Iowa Medicaid program, the following restrictions or limitations on reimbursement have been implemented:

#### Co-payments

Co-payments are applicable to certain optional services provided to all members, with the exception of the following:

- Services provided to members under age 21

- Family planning services or supplies

- Services provided to members in a hospital, nursing facility, state mental health institution, or other medical institution if the person is required, as a condition of receiving services in the institution, to spend for costs of necessary medical care all but a minimal amount of income for personal needs.

- Services provided to pregnant women

- Services provided by an HMO

- Emergency services (as determined by the Department)

#### Preadmission Review

Some inpatient hospitalization admissions are subject to preadmission review by the Iowa Foundation for Medical Care (IFMC), which is Iowa’s Quality Improvement Organization (QIO) [formerly referred to as Iowa’s Peer Review Organization (PRO)]. Payment is contingent upon the IFMC approval of the stay.

#### Transplant and Pre-procedure Review

The IFMC conducts a pre-procedure review of certain frequently performed surgical procedures to determine medical necessity. They also review all request for transplant services. Payment is contingent upon approval of the procedure by the IFMC.

#### Prior Authorization Requirements

The Iowa Medicaid program requires prior authorization for certain dental services, some durable medical equipment, eyeglass replacement, if less than two years, hearing aids, if over a certain price, various prescription drugs, and certain transplants.  The Medicaid Fiscal Agent performs many prior authorizations.

## Summary of Program Responsibilities

The following sections provide details of the present Iowa Medicaid program responsibilities.

### Eligibility

DHS field offices determine Medicaid eligibility. The DHS furnishes the Fiscal Agent with a computer file from the Title XIX System of Medicaid eligibility on a monthly basis, with daily update transactions. Recipients of SSI are automatically eligible for Medicaid, and the Social Security Administration provides DHS with a computer file of SSI Medicaid eligibles on a periodic basis. DHS produces and mails paper identification cards to eligible members.

### Provider Relations

The current Fiscal Agent provides training and technical assistance to all participating providers. Such assistance includes claims submission and resolution of claims problems, the dissemination of State policy and billing instructions and statewide provider training. The provider relations staff responds to both written and telephone inquiries and provides on-site and telephone-based training for providers in billing procedures. The provider relations staff is charged with the identification and reduction of problems in billing for all providers and with encouraging participation in the program.

#### Provider Enrollment

The current Fiscal Agent performs all of the administrative functions related to provider enrollment. These functions include obtaining written provider agreements for all providers enrolling in the program, screening providers to ensure that State licensing and certifications requirements are met, approving applications and loading the information on the provider file. DHS provides oversight of the responsibility for receiving and monitoring provider agreements and also determines legal status of certain providers to participate in the program.

### Surveillance and Utilization Review

The Fiscal Agent is responsible for Surveillance and Utilization Review Subsystem (SURS Analysis and Provider Audits) functions, including report production, analysis of exceptions and on-site provider audits and referrals of suspected fraudulent activities to DHS. The DHS specifies the parameters and criteria the Fiscal Agent uses to develop exception, profile, and informational reports and acts as liaison with the Medicaid Provider Fraud Control Unit in the Department of Inspections and Appeals.

The Fiscal Agent provides a magnetic tape and microfiche to the Iowa Foundation for Medical Care, which is currently responsible for the review and investigation of member over-utilization.

### Member Communications

The Fiscal Agent maintains and operates a toll-free telephone line(s) for member inquiries regarding bills received from medical care providers for services that may be eligible for Medicaid reimbursement. The Fiscal Agent records the details, researches the claims in question, and forwards the information to DHS for a ruling and forwards the response to the member.

The Fiscal Agent also prepares Notices of Decision (NOD), on:

- Denials of ambulance services claims

- Prior Authorization Denials

- Denials of physical therapy claims

The Fiscal Agent mails these letters to the affected members.  Members may request a hearing before DHS on the denial.

#### Recipient Explanation of Medical Benefits

The Fiscal Agent sends a Recipient Explanation of Medicaid Benefits (REOMB) each month to a statistically valid sample of members who received Medicaid benefits. The Fiscal Agent selects a random sample of members on a monthly basis using a State-approved sampling methodology and mails out the REOMB to each appropriate member.

The REOMB lists all the Medicaid services the member received the previous month, including date of service, provider, procedure, and amount paid. The REOMB instructs the member to inform the Department if any services listed were not received or if the member was billed for any services on the REOMB.  Any problems reported by members are investigated by DHS.  If the DHS determines a problem exists, an integrity review case is opened and appropriate action taken to resolve the problem.

### Third-Party Liability

The State is required to take reasonable measures to identify legally liable third parties, to treat verified third-party liability as a resource of the Medicaid applicant or member, and to have procedures for securing reimbursement from liable third parties. Claims submitted by providers that indicate the service could have been paid by a third party but do not reflect third-party payment are either denied or paid and pursued for the insurance settlement. All ongoing third-party liability functions are performed by the Fiscal Agent, including "pay and chase" and review of claims with trauma indications.  All retroactive recovery from third parties is currently performed under a separate contract with Health Management Systems, Inc (HMS).

*Bidder’s Note: The contract with HMS will be discontinued as a result of the service responsibilities awarded by RFP MED-04-015.

The Fiscal Agent presently tracks recoveries, receives payments, and produces reports on recovery activities.

### Prior Authorization

#### Medical Services Prior Authorization

Prior authorizations are required for specific services before any payment is allowed for these services.  The current Fiscal Agent’s Medical Review staff issues written prior authorization upon receipt of a request from the member's attending physician or other provider of care.  The request must be in writing and contain the diagnosis, prognosis, and sufficient clinical data to demonstrate medical necessity.

#### Pharmacy Services Prior Authorization

The current process for prior authorization requests from pharmacy providers for the POS system is submission to the Fiscal Agent by telephone, facsimile, or in writing.  Approved requests are posted online to the automated prior authorization file, which is used to edit incoming claims for an approved authorization.

The prior authorization process will be changing and the Contractor must make changes in accordance with the specifications described by the Department.  See Section 6.2.2.7 for the pharmacy prior authorization requirements under the new Iowa Medicaid Enterprise.

### Medicaid Eligibility Quality Control

The Medicaid Eligibility Quality Control (MEQC) program is a Federal requirement designed to monitor and improve the administration of the Medicaid program. Current MQC activities include conducting “pilot projects” each year that are approved by the Federal government.  Eligibility related “negative action” quality control reviews are conducted, but the current business model for the MQC program has minimal impact on the existing Fiscal Agent contractor.

### Member Lock-In Program

DHS, through the IFMC, administers a Lock-In program for members who have been determined to have over-utilized Medicaid services by obtaining medical services or prescription drugs that are not medically necessary. Members who have been determined to be over-utilizing services are issued special Medicaid identification cards that contain the names of the providers with whom they are "locked in" to.  Other providers may not provide services to these patients, except under emergency conditions or referrals from their designated Lock-In provider.

### Medicare Crossover / Buy-In

DHS purchases Medicare Part A and B coverage for certain Medicaid members who are also eligible for Medicare benefits. The Buy-In system is a two-way exchange of information between DHS and the Centers for Medicare and Medicaid Services (CMS). DHS creates a magnetic tape containing member eligibility data to send to the CMS.  The CMS, after processing the information, sends back a magnetic tape to DHS containing the records of all transactions during the month.

The information received from the CMS is used to update eligibility files at DHS and the current Fiscal Agent.

### Early and Periodic Screening, Diagnosis, and Treatment (EPSDT)

The Medicaid Program provides for Early and Periodic Screening, Diagnosis, and Treatment services for Medicaid members under the age of 21. The services consist of three activities: outreach, screening, and treatment. The Fiscal Agent, in conjunction with the Iowa Department of Public Health, identifies potential EPSDT members by reviewing the eligibility and history files according to the parameters defined by DHS, and the Department of Public Health sends notification letters to the members.

Providers perform specialized physical examinations to identify any medical conditions requiring treatment and provide treatment or referral to a specialist. Providers then bill Medicaid for the screens and/or any follow up treatment.  The Fiscal Agent’s EPSDT subsystem tracks referable conditions and matches claims for treatment with the original referred condition.  The Fiscal Agent also produces the CMS 416 Report (Annual EPSDT Participation Report).

### Home and Community-Based Services Waivers

Six HCBS waivers, Ill and Handicapped, Elderly, AIDS/HIV, Mental Retardation, Physical Disabilities, and Brain Injury, provide services to maintain individuals in their own homes or communities who would otherwise require care in medical institutions. Examples of services reimbursed under the waivers are: adult day care, homemaker services, personal care services, residential treatment and residential care services, home health aid, nursing services, and respite care.  All HCBS Waiver services are incorporated into care plans, which are approved by DHS long term care staff and submitted to the Fiscal Agent via the individualized services information system (ISIS).

### Medically Needy Program

The Medically Needy Program provides medical assistance to individuals who meet the categorical but not the financial criteria for Medicaid eligibility.  Medically Needy eligibles may be responsible for a portion of their medical expenses. This is referred to as "spenddown".  DHS field staff determines initial eligibility and the spenddown obligation for these members.  The Title XIX system sends a record to the Fiscal Agent identifying these potential Medically Needy eligibles, which allows the Fiscal Agent to accumulate claims toward their spenddown amount.

When individuals become eligible for Medicaid by meeting their spenddown obligation, the Fiscal Agent notifies the IABC system, which in turn produces an eligibility record for the individual. For "split claims" the MMIS determines the portion of the claim that is payable by Title XIX (i.e., the portion of the charges not used to meet the spenddown obligation).

### Managed Care Programs

Managed care programs include a Primary Care Case Management (PCCM) program (MediPASS), an HMO-based capitated managed care program, and a separately contracted program for mental health and substance abuse services, called the Iowa Plan.

#### MediPASS

Currently there are approximately 95,000 enrollees in MediPASS, which is the Department's PCCM physician gatekeeper program.  Currently, only the TANF population (Family Investment Program) is eligible for MediPASS.  In most counties, members have a choice of joining an HMO, or signing up for the MediPASS plan.  If they do not choose an option, they will be assigned to either the HMO or a MediPASS provider.  The Fiscal Agent manages MediPASS plan enrollment and administrative functions, including preparing the provider rosters and issuing the monthly administrative payments.

#### Health Maintenance Organizations

Iowa has over 50,000 enrollees in its fully capitated HMO managed care program. There are currently three HMO providers in the State: John Deere Health Plan, Coventry HealthCare of Iowa and Iowa Health Solutions.  Like MediPASS, the TANF (Family Investment Program) population is eligible for HMO membership.  Women, Infants, and Children (WIC) program eligibles may also be included if the aid type and County of Residence fit the program.  HMOs are reimbursed by the Medicaid Program on a prepaid capitation basis.  The capitation fee is paid on a monthly basis to the HMO, regardless of whether a member actually receives covered HMO services during that month.  The current Fiscal Agent is responsible for enrolling members in HMOs, paying the monthly capitation payment and collecting encounter information.  DHS sends out the monthly enrollment rosters.

The Department in return provides the Fiscal Agent the information to maintain the HMO enrollment data on the MMIS provider file and pays them a fee for making the monthly capitation payments to the HMOs.

#### Iowa Plan

The Iowa Plan evolved from the consolidation of the Iowa Mental Health Access Plan and the Managed Substance Abuse Care Program.  The Iowa Plan is a capitated program providing mental health and substance abuse services for all Medicaid members, except for:

- Beneficiaries age 65 or older

- Persons eligible for Medicaid as a result of spenddown of excess income (Medically needy with cash spenddown)

- Those residing in the State Resource Centers (Glenwood State Hospital School or Woodward State Hospital School)

- Persons whose Medicaid benefit package is limited, such as:

  - Qualified Medicare Beneficiaries (QMB)

  - Specified Low-Income Medicare Beneficiaries (SLMB)

  - Home Health SLMB

  - Qualified Disabled Working Person (QDWP)

  - Presumptive Eligibles

  - Illegal Aliens

  - Others not entitled to the full range of mental health and substance abuse treatment included in the Iowa Medicaid fee-for-service program

DHS automatically enrolls all Medicaid beneficiaries in the Iowa Plan, except those exclusions listed above. The DHS Title XIX System issues enrollment rosters to Iowa Plan providers.

The current Fiscal Agent is responsible for:

- Processing capitation payments

- Receiving, processing, and maintaining encounter data in the MMIS and DSS

- Editing fee-for-service payment to avoid duplication of payment for services covered by the Iowa Plan

- Responding to provider and member questions

- Announcing Iowa Plan coverage on the Automated Voice Response System (AVRS)

- Running administrative and federal reports

- Preparing and issuing enrollment rosters

Approximately 230,000 people are enrolled in the Iowa Plan.  Iowa Plan services are available to persons residing in PMICs and care is managed for persons in substance abuse PMICs.

The Department pays the current Fiscal Agent a fee for making the monthly capitation payments to the Iowa Plan contractor.

### Managed Care Rate Setting Contract

The Department has contracted with Milliman USA to provide services related to managed care rate setting.  Milliman USA will be responsible for the following tasks in support of all managed health care programs:

- Research, review, and analyze rate-setting methodologies

- Develop and demonstrate the flexibility of Iowa Medicaid managed healthcare rate-setting methodologies

- Train the Department in the rate-setting methodologies and calculate rates

- Present the rates and methodologies to interested parties, such as managed healthcare contractors, and CMS

### Managed Health Care Administration

The Fiscal Agent is responsible for most managed care functions under the Iowa Medicaid program.  They provide support for managed care options, including the MediPASS clients and HMO members.  For Iowa Plan participants, activity is limited to capitation payment.  Current managed care administrative responsibilities conducted by ACS include:

- Member education and enrollment processing (enrollment packets, notices, member hotline, and enrollment system)

- Recruiting and educating MediPASS providers and maintaining agreements, the provider hotline, and HMO contract support

- Processing capitation payments to contractors

- Issuing the enrollment rosters for MediPASS providers

- Participating in Federal reviews of managed health care

- Monitoring the HMO provider panels

- Utilization review

- Quality assurance

- Grievance resolution

- Data collection

- Technical analysis

- Reporting

These administrative services are provided in support of DHS.  DHS provides HMO enrollment data to the Medicaid Fiscal Agent for maintenance in the MMIS Provider and Eligibility files.

### Other Medicaid-Related Contracts

Other Medicaid-related contracts maintained by DHS are discussed in the following sections.

#### Iowa Foundation for Medical Care

The Iowa Foundation for Medical Care (IFMC), the State of Iowa’s Quality Improvement Organization (QIO), currently provides services to manage the Recipient Health Education Program, to provide medical review or prior authorization for transplantation and other medical procedures, to conduct long-term care facility utilization and quality reviews, and to support the SURS member analysis functions, including investigation of potential member overuse or misuse of services. The Fiscal Agent provides IFMC with a monthly paid claims file to support its research and analysis.

#### Long-Term Care Audit / Re-basing

The Department contracts with Ryun, Givens, Wenthe, and Co. (a certified public accounting firm) for the provision of audit, desk review, rate setting, and re-basing activities for its long-term care programs.

#### Retrospective Drug Utilization Review (RetroDUR)

The Department contracts with IFMC, who then sub-contracts with the Iowa Pharmacy Association, to provide retrospective drug utilization review (RetroDUR) of pharmacy claims.  The Fiscal Agent provides magnetic tapes of pharmacy claims to the Iowa Pharmacy Association on a schedule negotiated between the two parties.

#### Retroactive Identification of Third-Party Liability

The Department contracts with Health Management Systems, Inc. (HMS) to perform retroactive data matches to facilitate the recovery of funds from third parties.  As noted above, this contract will be discontinued because of services rendered under contracts awarded by MED-04-015.