### KW - 3

GOVERNMENT OF KARNATAKA

PUBLIC WORKS, PORT AND INLAND WATER TRANSPORT DEPARTMENT

TENDER DOCUMENTS

For

PROCUREMENT OF WORKS

(Rs.50.00 to Rs.100.00 LAKHS)

(Amended as per GO No FD 4 PEL 2008 Bangalore, Dated: 14.10.2008)

EXECUTIVE ENGINEER

.Mangalore..Division..Mangalore..

##### Annexure I I I

##### K / W - 3

Karnataka Public Works, Ports & Inland Water Transport Department.

Office of Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore.

Telephone/Fax No.: 0824-2423169

TENDERS FOR THE WORK OF

“IMPROVEMENTS TO ARIYADKA NINTHIKAL KATTA ROAD FROM KM 15.50 TO 17.50 IN SULLIA TALUK, D.K. DIST UNDER H/A. 5054-04-337-0-01-154 PLAN DISTRICT & OTHER ROADS IMPROVEMENTS.”

TENDER NUMBER	         	                  :  KPWD/2015-16/RD/WORK_INDENT41118

WORK INDENT NUMBER         	       :  KPWD/2015-16/RD/WORK_INDENT41118

PERIOD OF SALE OF TENDER DOCUMENT			: Please refer e-procurement portal

| TENDER REFERENCE | : |  |
| --- | --- | --- |
| LAST DATE FOR SALE OF TENDER DOCUMENT | : | Please refer e-procurement portal |
| LAST DATE AND TIME FOR RECEIPT OF TENDERS | : | Please refer e-procurement portal |
| TIME AND DATE OF OPENING OF COVER ONE OF TENDERS | : | Please refer e-procurement portal |
| PLACE OF OPENING OF COVER ONE OF TENDERS | : | Office of the Executive Engineer, Public works, Ports & Inland water Transport Department, Mangalore Division, Mangalore |
| TIME AND DATE OF OPENING OF COVER TWO OF TENDERS | : | Will be intimated to the Qualified Tenderers |
| PLACE OF OPENING OF COVER TWO OF TENDERS | : | Will be intimated to the Qualified Tenderers |
| ADDRESS FOR COMMUNICATION | : | Office of the Executive Engineer, Public works, Ports & Inland water Transport Department, Mangalore Division, Mangalore, Dakshina Kannada District, Karnataka, India. Pin: 5785001 |

Contents

| Section No. | Description | Page |
| --- | --- | --- |
| 1. | Invitation for Tenders (IFT) | 4 |
| 2. | Instructions to Tenderers (ITT) | 6 |
| 3. | qualification information | 16 |
| 4. | FORM OF TENDER, LETTER OF ACCEPTANCE, notice to PROCEED WITH THE WORK AND agreement for | 23 |
| 5. | Conditions of Contract (CC) | 26 |
| 6. | CONTRACT DATA | 36 |
| 7. | Specifications | 38 |
| 8. | Drawings | 39 |
| 9. | Bill of Quantities | 40 |
| 10 | FormAT OF BANK GUARANTEE FOR SECURITY DEPOSIT | 41 |

SECTION 1: INVITATION FOR TENDERS (IFT)

Date: IFT No.:

1.The Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore invites tenders from eligible tenderers, for the construction of works detailed in the Table below.  The tenderers may submit tenders for any or all of the works given in the Table. Two Cover Tender procedure as per Rule28 of the KTPP Act shall be followed. The Tenders are required to submit two separate sealed covers, one containing the Earnest money deposit and the details of their capability to undertake the tender (as detailed in ITT Clause 3and 6), which will be opened first and the second cover containing the price tender which will be opened only if the Tenderer is found to be qualified to execute the tendered works. The Tenderers are advised to note the minimum qualification criteria specified in Clause 3 of the Instructions to Tenderers to qualify for award of the contract.

a. In case of E-procurement system, tenderers required to subject both technical bids And financed bid through E-procurement Ported on time only.

b. Tender document may be download from Government of Karnataka e-producment website https://eproc.karnataka.gov.in/eportal/index.seam under login for contractors.

c. Tenders must be accompanied by earnest money deposit which will paid online through E-procurement portal

d. Tenders must be electronically submitted (online through internet ) with in the date and time published in E-procurement portal. First cover tenders will be opened at prescribed time and date in the e-procurement  portal in presence of tenderers who wish to attend at the office of Executive Engineer, PWD Division , Mangalore

2.Tender documents may be downloaded from Government of Karnataka e-Procurement website https://eproc.karnataka.gov.in/eportal/index.seam   under login for Contractors:

Tender documents may be purchased from the office of Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore from ...................to......................, for a non-refundable fee (for two sets) as indicated in the Table below, in the form of cash or Demand Draft/Pay Order on any Nationalized/ Scheduled bank payable at The  Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore..in favor of Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore Interested tenders may obtain further information at the same address. Tender documents requested by mail will be dispatched by registered/speed post on payment of an extra amount of Rs..200/- The Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore will not be held responsible for the postal delay if any, in the delivery of the documents or non- receipt of the same.

3. Tenders must be accompanied by earnest money deposit specified for the work in the Table below. Earnest money deposit will have to be in any one of the forms as specified in the Tender document and shall have to be valid for 45 days beyond the validity of the tender.

4. Tenders must be delivered to Executive Engineer, KPW,P&IWTD, on or before.16000hours on ............. and first cover tenders  will be opened on the same day at...........hours, in the presence of the tenderers who wish to attend. If the office happens to be closed on the date of receipt of the tenders as specified, the tenders will be received and opened on the next working day at the same time and venue in case of manual tenderers only.

5. Other details can be seen in the tender documents.

TABLE

| Package No. | Name of work | Contractor Elegibility | Approximate value of work (Rs.) | Earnest Money Deposit (Rs.) | Transaction fee, only in case Tenderers who wish to participate. | Period of completion |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 1 | “IMPROVEMENTS TO ARIYADKA NINTHIKAL KATTA ROAD FROM KM 15.50 TO 17.50 IN SULLIA TALUK, D.K. DIST UNDER H/A. 5054-04-337-0-01-154 PLAN DISTRICT & OTHER ROADS IMPROVEMENTS.” | CLASS –I K-PWD | 95.37 Lakhs | 1,90,800/- | Refer in E-portal. | 6 Months |

Section 2:  Instructions to Tenderers (ITT)

Table of Clauses

| A. | General |  | Page No. |
| --- | --- | --- | --- |
|  | 1. | Scope of Tender | 7 |
|  | 2. | Eligible Tenderers | 7 |
|  | 3. | Qualification of Tenderer | 7 |
| B. | Tender Documents |  |  |
|  | 4. | Content of Tender documents | 8 |
|  | 5. | Amendment of Tender documents | 8 |
| C. | Preparation of Tenders |  |  |
|  | 6. | Documents comprising the Tender | 9 |
|  | 7. | Tender prices | 9 |
|  | 8. | Tender validity | 9 |
|  | 9. | Earnest money deposit | 10 |
|  | 10. | Format and signing of Tender | 11 |
| D. | Submission of Tenders |  |  |
|  | 11 | Sealing and marking of Tenders | 12 |
|  | 12 | Deadline for submission of Tenders | 12 |
|  | 13 | Late Tenders | 12 |
|  | 14 | Modification and Withdrawal of Tenders | 12 |
| E. | Tender opening and evaluation |  |  |
|  | 15. | Opening of First Cover of all Tenders and evaluation to determine Qualified Tenderers | 13 |
|  | 16. | Opening of Second Cover Tenders of qualified Tenders and evaluation | 13 |
|  | 17. | Process to be confidential | 14 |
|  | 18. | Clarification of Tenders | 14 |
|  | 19. | Examination of Tenders and determination of responsiveness | 14 |
|  | 20. | Correction of errors | 14 |
|  | 21. | Evaluation and comparison of Tenders | 15 |
| F. | Award of contract |  |  |
|  | 22. | Award criteria | 15 |
|  | 23. | Employer’s right to accept any Tender and to reject any or all Tenders | 15 |
|  | 24. | Notification of award and signing of Agreement | 15 |
|  | 25. | Security deposit | 15 |
|  | 26. | Corrupt or Fraudulent practices | 16 |
|  | 27. | Death of contractor | 16 |

A. General

1.	Scope of Tender

1.1	The Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore (Referred to as Employer in these documents) invites tenders following Two Cover tender procedure, from eligible Tenderers, for the construction of works (as defined in these documents and referred to as "the works") detailed in the Table given in the Invitation for Tenders (IFT). The Tenderers may submit tenders for any or all of the works detailed in the table given in IFT.

2.	Eligible Tenderers

2.1	Tenderers shall not be under a declaration of ineligibility for corrupt and fraudulent practices issued by the Government of Karnataka

2.2	Tenders from Joint ventures are not acceptable.

3.	Qualification of the Tenderer:

3.1	All Tenderers shall provide the requested information accurately and sufficient detail in Section 3:  Qualification information.

3.2	To qualif.y for the award of this contract each tenderer in his name should have in the last five years’ financial years

- achieved in at least Two financial years a minimum financial turnover (in all classes of civil engineering construction works only) of Rs 95.37  Lakhs.........

- Mandating satisfactory completion as a prime contractor for at least one similar work to an extent of 50% of the cost of the work of Rs.47.69 Lakhs

And should executed in any one year, the following minimum quantities of work:

Note: Specify the principal items of works to be executed under this contract

1.Earthwork Excavation /Embankment 2687.00 Cum

2. WMM/WBM – 345.00 Cum

3. BM/ SDBC – 108.00 Cum

4. PCC/RCC – 450.35 Cum

5. Steel – 19.78 MT

- The Tenderer should possess required valid electrical license for executing building electrification works and should have executed similar electrical works totaling              Rs. …….........(for building works only)

- The Tenderer should possess valid license for executing water supply/sanitary engineering works and should have executed similar water supply/sanitary engineering works totaling Rs……… .(for building works only)

3.3	Each tenderer should further demonstrate availability of following key are critical equipment

- Availability by owning at least 50% of the required/specified key and critical equipment for this work with  relevant ownership documents

- the remaining 50% can be deployed on lease / hire basis for all works provided, the relevant documents (commitment agreements etc.) for availability for this work are furnished:

| SI. No. | Machinery/Equipment | Total Machinery required | Machinery to be owned | Machinery to be hired / Leased |
| --- | --- | --- | --- | --- |
| 1 | Hot mix plant 40/60 TPH Capacity or higher capacity (As per MORTH specification ) | 1 No | 1 No | - |
| 2 | Paver Finisher | 1 No | 1 No | - |
| 3 | Vibrator Roller | 1 No | 1 No | - |
| 4 | Road Roller 8-10 Ton Capacity | 1No | - | 1 No |
| 5 | Tipper | 2Nos | 1 No | 1No |
| 6 | Air Compressor | 1 No | 1 No | - |
| 7 | Mechanical Bitumen Sprayer | 1 No | 1 No | - |
| 8 | Hitachi / JCB | 1 No | - | 1 No |
| 9 | Pugmill | 1 No | - | 1 No |
| 10 | Concrete Mixer with Hopper | 1 No | - | 1 No |

(c)    Liquid assets and /or availability of credit facilities of no less than 28.61 Lakhs

(Credit lines/ letter of credit/ certificates from banks for meeting the fund requirement etc.

3.4	To qualify for a package of contracts made up of this and other contracts for which tenders are invited in this IFT, the Tenderer must demonstrate having experience and resources to meet the aggregate of the qualifying criteria for the individual contracts.

3.5	Tenderers who meet the above specified minimum qualifying criteria, will only be qualified, if their available tender capacity is more than the total tender value of  Rs.95.37 Lakhs. The available tender capacity will be calculated as under:

Assessed available tender capacity = (A*N*2.5 - B)

where

A =Maximum value of civil engineering works executed in any one year during the last

five years (updated to current financial year price level)(FY in which tenders are

invited)  taking into account the completed as well  as works in progress.

N =	Number of years prescribed for completion of the works for which tenders are invited.

B =	Value, at Current Financial year (FY in which tenders are invited) price level, of existing commitments and on-going works to be completed during the next 6 Months. (period of completion of the works for which tenders are invited.

Note: 	The statements showing the value of existing commitments and on-going works as well as the stipulated period of completion remaining for each of the works listed should be countersigned by the Employer in charge, not below the rank of an Executive Engineer or equivalent*.

3.7	Even though the tenderers meet the above criteria, they are subject to be disqualified if they have:

- 	made misleading or false representations in the forms, statements and attachments submitted in proof of the qualification requirements; and/or

- 	record of poor performance such as abandoning the works, not properly completing the contract, inordinate delays in completion, litigation history, or financial failures etc.; and/or

- 	participated in the previous Tender for the same work and had quoted unreasonably high tender prices and could not furnish rational justification.

B. Tender documents

4. 	Content of Tender documents

4.1 	The set of tender documents shall have all the Sections given in Page 2:

4.2 	Both the sets should be completed and returned with the tender.

5. 	Amendment of Tender documents

5.1 	Before the deadline for submission of tenders, the Employer may modify the tender documents by issuing addenda.

5.2 	Any addendum thus issued shall be part of the tender documents and shall be communicated in writing or by cable to all the purchasers of the tender documents.

5.3 	To give prospective tenderers reasonable time in which to take an addendum into account in preparing their tenders, the Employer shall extend as necessary the deadline for submission of tenders, inaccordance with Sub-Clause 12.2 below.

C.  Preparation of Tenders

6.	Documents comprising the Tender

6.1	The tender submitted by the Tenderer shall be in two covers and shall contain the documents as follows::

6.1.1	First Cover:

(a)   Earnest Money Deposit;

(b)  Qualification Information as per formats given in Section 3;

6.1.2	Second Cover:

- The Tender (in the format indicated in Section 4)

- Priced Bill of Quantities (Section 9);

and any other materials required to be completed and submitted by Tenderers in accordance with these instructions. The documents listed under Sections 3, 4, 6 and 9 shall be filled in without exception.

6.2	Tenderers submitting tenders together with other contracts stated in the IFT to form a package will so indicate in the tender together with any discounts offered for the award of more than one contract.

7.	Tender prices

7.1	The contract shall be for the whole works as described in Sub-Clause 1.1, based on the priced Bill of Quantities submitted by the Tenderer.

7.2	The Tenderer shall fill in rates and prices and line item total (both in figures and words) for all items of the Works described in the Bill of Quantities along with total tender price (both in figures and words).  Items for which no rate or price is entered by the Tenderer will not be paid for by the Employer when executed and shall be deemed covered by the other rates and prices in the Bill of Quantities.  Corrections, if any, shall be made bu crossing out, initialing, dating and rewriting

7.3	All duties, taxes, and other levies payable by the contractor under the contract, or for any other cause, shall be included in the rates, prices and total Tender Price submitted by the Tenderer.

7.4	The rates and prices quoted by the Tenderer shall be fixed for the duration of the Contract and shall not be subject to adjustment on any account.

8.	Tender validity

8.1	Tenders shall remain valid for a period not less than ninety days after the deadline date for tender submission specified in Clause 12.  A tender valid for a shorter period shall be rejected by the Employer as non-responsive.

8.2	In exceptional circumstances, prior to expiry of the original time limit, the Employer may request that the Tenderers may extend the period of validity for a specified additional period.  The request and the Tenderers' responses shall be made in writing or by cable.  A Tenderer may refuse the request without forfeiting his earnest money deposit.  A Tenderer agreeing to the request will not be required or permitted to modify his tender, but will be required to extend the validity of his earnest money deposit for a period of the extension, and in compliance with Clause 9 in all respects.

9.	Earnest Money Deposit

The tenderer shall furnish, as part of his tender, earnest money deposit as shown in the column 5 of the table of the IFT for this particular work. The Earnest money Deposit shall

be in two part. i.e Rs. 50,000.00 by e-payment and Rs 1,40,800.00 by Bank Guarantee.

The tenderer shall furnish as part of his tender, Earnest Money Deposit (E.M.D) in the form of Banker’s Cheque /DD / Order in favour of Ex. Engg. or cash or specified small savings instruments pledged to Ex.Engg at the following rates. E.M.D amount as % of the estimated cost of the work put to tender

- Up to Rs.20 lakh – 2.5%

- Rs. 20 lakh and above upto Rs.1 crore – 2% subject to a minimun of Rs.50,000/-

- Rs. 1  crore and above upto Rs.10 crore – 1.5% subject to a minimun of Rs.2,00,000/-

- Rs. 10 crore and above – 1% subject to a minimun of Rs.15,00,000/-

The supplier/contractor can pay the Earnest Money Deposit (EMD) in the e-Procurement portal using any of the following payment modes:

- Credit Card

- Direct Debit

- National Electronic Fund Transfer (NEFT)

- Over the Counter (OTC)

OTC payment procedure
If a contractor/supplier chooses to make payment of EMD/tender processing fees Over The Counter (OTC) in any of the designated Axis Bank branches listed in the e-Procurement web-site (www.eproc.karnataka.gov.in), the contractor/supplier will need to log into e-Procurement system, access the tender for which bid is being created and then select the OTC option under the payment section and print the Challan shown in that section. The printed challan will have the unique bid reference number and the amount to be remitted. Along with the challan, contractor can choose to make the payment either in the form of cash or in the form of Demand Draft. Cheque payments will not be accepted. The contractor is requested to specifically inform the bank officer to input the unique bid reference number printed in the challan in the banking software. Upon successful receipt of the payment, the bank will provide a 16-digit reference number acknowledging the receipt of payment. This 16-digit reference number has to be inputted by contractor in the payment section of its bid as payment confirmation before the bid is submitted (i.e.) as a pre-requisite for bid submission. 

NEFT payment procedure
If a contractor/supplier chooses to make payment of EMD/tender processing fees using Reserve Bank of India's (RBI) National Electronic Fund Transfer (NEFT) system, the contractor/supplier will need to log into e-Procurement system, access the tender for which bid is being created and then select the NEFT option under the payment section and print the Challan shown in that section. The printed challan will have the unique bid reference number, account details of Government of Karnataka and the amount to be remitted. The contractor has to submit the printed challan to its bank-branch (NEFT-enabled) and request for an account-to-account transfer, wherein the money will get transferred from the contractors' bank account to GoK's bank account. The contractor should ensure that NEFT transfer instructions are executed and the funds are wired to the Government of Karnataka's principal account before the last date for bid submission and preferably 24 hours before the last date for bid submission. If the contractor's bank transfers/wires the money after the last date for bid submission, the contractor's bid will be liable for rejection. Upon executing the transfer, the contractor's bank will provide a reference number generated by NEFT software as confirmation of transfer, which has to be inputted by contractor in the payment section of its bid as payment confirmation before the bid is submitted (i.e.) as a pre-requisite for bid submission. Also, the account number from which the funds were transferred have to be inputted in the e-Procurement system as part of its bid.

The supplier/contractor’s bid will be evaluated only on confirmation of receipt of the payment (EMD) in the Government of Karnataka central pooling a/c held at Axis Bank

EMD amount will have to be submitted by the supplier/contractor taking into account the following conditions:

a. EMD will be accepted only in the form of electronic cash (and not through Demand Draft or Bank Guarantee) and will be maintained in the Govt.’s central pooling account at Axis Bank until the contract is closed.

b. The entire EMD amount for a particular tender has to be paid in a single transaction

For details on e-Payment services refer to e-procurement portal for more details on the process.

9.2	Instruments having fixed validity issued as earnest money deposit for the tender shall be valid for 45 days beyond the validity of the tender.

9.3	Any tender not accompanied by an acceptable earnest money deposit and not secured as indicated in Sub-Clauses 9.1 and 9.2 above shall be rejected by the Employer as non-responsive.

9.4

- The earnest money deposit of unsuccessful Tenderers will be returned within 30 days of the end of the tender validity period specified in Sub-Clause 8.1.

- Based on the instruction of tender accepting authority (TAA) The EMD amount of the unsuccessful bidders  will be refunded to the respective Bank a/c’s of the supplier/contractor registered in the E-procurement system.

9.5	The earnest money deposit of the successful Tenderer will be discharged when the Tenderer has signed the Agreement and furnished the required Performance Security.

9.6	The earnest money deposit may be forfeited:

(a)	if the Tenderer withdraws the Tender after tender opening during the period of tender validity;

(b)	if the Tenderer does not accept the correction of the Tender Price, pursuant to Clause19; or

(c)	in the case of a successful Tenderer, if the Tenderer fails within the specified time limit to

(i)	sign the Agreement; or

(ii)	furnish the required  Security deposit

10.	Format and signing of Tender

10.1 	The Tenderer shall prepare one original and a copy of the documents comprising the Tender as described in Clause 6 of these Instructions to Tenderers, bound with the volume containing the Form of Tender, and clearly marked "ORIGINAL" and "COPY" as appropriate. In the event of discrepancy between them, the original shall prevail.

10.2 	The original and a copy of the Tender shall be typed or written in indelible ink and shall be signed by a person or persons duly authorized to sign on behalf of the Tenderer. All pages of the tender where entries or amendments have been made shall be initialed by the person signing the tender

10.3 	The Tender shall contain no alterations or additions, except those to comply with instructions issued by the Employer, or as necessary to correct errors made by the Tenderer, in which case such corrections shall be initialed by the person signing the Tender.

10.4	In case of E-procurement tender shall submit the Bid electronically before the submission  date and time published in E-procurement portal.

D.  Submission of Tenders

11. 	Sealing and marking of tenders

11.1 	The Tenderer shall seal the original and a copy of the Tender in separate envelopes, duly marking the envelopes as "ORIGINAL" and "COPY". These envel opes (called as inner envelopes) shall then be put inside one outer envelope.

11.2 	The inner and outer envelopes shall

(a) 	be addressed to the Employer at the following address:

Office of Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore

(b) 	bear the following identification:

- 	Tender for ....................................................

- 	Tender Reference No....................................

- 	DO NOT OPEN BEFORE................

11.3 	In addition to the identification required in Sub-Clause 11.2, the inner envelopes shall indicate the name and address of the Tenderer to enable the tender to be returned unopened in case it is declared late, pursuant to Clause 13.

11.4 	If the outer envelope is not sealed and marked as above, the Employer will assume no responsibility for the misplacement or premature opening of the Tender.

12.	Deadline for submission of the Tenders

12.1 	Tenders must be submitted online in eProcurement Portal on or before the submission date and time published in eprocurement portal.

Tenders must be received by the Employer at the address specified above no later than. 1600 hrs on .........................................  In the event of the specified date for the submission of tenders being declared a holiday for the Employer, the tenders will be received up to the appointed time on the next working day.

12.2 	The Employer may extend the deadline for submission of tenders by issuing an amendment in accordance with Clause 5, in which case all rights and obligations of the Employer and the Tenderers previously subject to the original deadline will then be subject to the new deadline.

12.3	In case of E-procurement tender shall submit the Bid electronically before the submission  date and time published

13. 	Late Tenders

13.1 	Any Tender received by the Employer after the deadline prescribed in Clause 12 will be returned unopened to the Tenderer.

13.2	In online E-procurement system, tendered shall not be able to submit the Bid after the bid submission time and date as icon or the task in the E-procurement portal will not be available.

14. 	Modification and Withdrawal of Tenders

14.1 	Tenderers may modify contents of  first or second covers separately for each cover  or withdraw their Tenders by giving notice in writing before the deadline prescribed in Clause 12.

14.2 	Each Tenderer's modification separately  each cover  or withdrawal notice shall be prepared, sealed, marked, and delivered in accordance with Clause 10 & 11, with the outer and inner envelopes additionally marked

"MODIFICATION FOR FIRST / SECOND COVER" or "WITHDRAWAL", as

appropriate.

  - No Tender may be modified after the deadline for submission of Tenders.

  - Withdrawal or modification of a Tender between the deadline for submission of Tenders and  the expiration of the original period of Tender validity specified in Clause 8.1 above or as extended pursuant to Clause 8.2 may result in the forfeiture of the earnest money deposit pursuant to Clause 9.

1 4.5   Tenderers may only offer discounts to, or otherwise modify the prices of their Tenders by

submitting  Tender modifications in accordance with this clause, or included in the original

Tender  submission.

14.6	 Tender has all the time to modify and correct or upload any relevant document in   the portal till Bid submission date and time, as published in the eprocurement portal.

Note; In eProcurement Portal Contractor has the option of withdrawing the Bid by digitally signing to withdraw/can cell bid before the bid submission time /Date.

E- Tender opening and evaluation

15.	Opening of First Cover of all Tenders and evaluation to determine qualified Tenderers:

15.1

- The Employer will open the First Covers of all the Tenders received(exept those  received late or withdrawn)   including  MODIFICATIONS FOR FIRST COVER  made pursuant to Clause 14, in the presence of the Tenderers or their representatives who choose to attend at 1630  hours on the date and the place specified in Clause 12. In the event of the specified date of Tender opening being declared a holiday for the Employer, the Tenders will be opened at the appointed time and location on the next working day.

- In case of E-procurement the tenderer will be open online the technical bid.

15.2	Envelopes marked "WITHDRAWAL" shall be opened and read out first. The first cover of  Tenders for which an acceptable notice of withdrawal has been submitted pursuant to Clause 14 shall not be opened.

15.3 	The Tenderers' names, the presence or absence of  earnest money deposit (amount format, and validity). The submission of qualification information and such other information as  Employer may consider appropriate, will be announced by the Employer at the opening. Late and withdrawn Tenders will be returned un-opened to Tenderers.

15.4 	The Employer shall prepare minutes of the Tender opening, including the information disclosed to those present in accordance with Sub-Clause 15.3.

15.5	The second cover  of all the tenderers including modification for second cover  shall be placed in large cover and secured sealed in the presence of the tenderers or their representative, who are present and also get the same signed by all those tenderers or their representatives. The large cover  shall be kept  in safety custody by the employer.

15.6	The Employer will evaluate and determine whether each tender (a) meets the eligibility criteria defined in ITT Clause 2; (b) is accompanied by the required earnest money deposit as per stipulations in ITT Clause and (c) meets the minimum qualification criteria stipulated in ITT Clause 3. The Employer will draw out a list of qualified Tenderers.

16.	Opening of Second Cover of qualified Tenderers and evaluation:

16.1

- The Employer will inform all the Qualified Tenderers the time, date and venue fixed for the opening of the Second Cover containing the priced Tenders. The Employer will open large cover containing the Second Covers of Qualified Tenderers at the appointed time and date  in the presence of the Tenders or their representatives who choose to attend. In the event of the specified date of Second Cover opening being declared a holiday for the Employer, the Second Covers will be opened at the appointed time and location on the next working day.

- The Employer will open online the Second Cover of Qualified Tenders at the  appointed time and date (as indicated in the e-procurement Portal) in the presence of the Tenders or their representatives who choose to attend. In the event of the specified date of Second Cover Second Cover opening being declared a holiday for the Employer, the Second Covers will be opened at the appointed time and location on the next working day.

16.2	 Envelopes marked “MODIFICATION FOR SECOND COVER” shall be opened and the   submissions therein read out in appropriate detail.

16.3	The Tenderer’s names, the Tender prices, the total amount of each Tender, any discounts, tender modifications and withdrawals, and such other details as the Employer may consider appropriate, will be announced by the Employer at the opening. No Tender shall be rejected at Tender opening.

16.4	The Employer shall prepare minutes of the Second Cover Tender opening, including the information disclosed to those present in accordance with Sub Clause 16.2

17.	Process to be confidential

17.1	Information relating to the examination, clarification, evaluation, and comparison of Tenders and recommendations for the award of a contract shall not be disclosed to Tenderers or any other persons not officially concerned with such process until the award to the successful Tenderer has been announced. Any effort by a Tenderer to influence the Employer's processing of Tenders or award decisions may result in the rejection of his Tender.

18	Clarification of Tenders

18.1	To assist in the examination, evaluation, and comparison of Tenders, the Employer may, at his discretion, ask any Tenderer for clarification of his Tender, including breakdowns of unit rates. The request for clarification and the response shall be in writing or by cable, but no change in the price or substance of the Tender shall be sought, offered, or permitted. except as required to confirm the correction of arithmetic errors discovered by the  employer in the evaluation of the tenders in accordance with clause 20.

18.2	Subject to sub-clause 18.1, no Tenderer shall contact the Employer on any matter relating to its Tender from the time of the Tender opening to the time the contract is awarded.  If the Tenderer wishes to bring additional information to the notice of the Employer, it should do so in writing.

18.3	Any effort by the Tenderer to influence the Employer in the Employer’s Tender evaluation, Tender comparison or contract award decisions may result in the rejection of the Tenderers’ Tender.

19.	Examination of Tenders and determination of responsiveness

19.1	Prior to the detailed evaluation of Tenders, the Employer will determine whether each Tender; (a) has been properly signed; and; (b) is substantially responsive to the requirements of the Tender documents.

19.2	A substantially responsive Tender is one which conforms to all the terms, conditions, and specifications of the Tender documents, without material deviation or reservation. A material deviation or reservation is one (a) which affects in any substantial way the scope, quality, or performance of the Works; (b) which limits in any substantial way, inconsistent with the Tender documents, the Employer's rights or the Tenderer's obligations under the Contract; or (c) whose rectification would affect unfairly the competitive position of other Tenderers presenting substantially responsive Tenders.

19.3	If a Tender is not substantially responsive, it will be rejected by the Employer, and may not subsequently be made responsive by correction or withdrawal of the nonconforming deviation or reservation.

- Correction of errors

20.1	Tenders determined to be substantially responsive will be checked by the Employer for any arithmetic errors. Errors will be corrected by the Employer as follows:

(a)	where there is a discrepancy between the rates in figures and in words, the lower of the two will govern ; and

(b)	where there is a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by the quantity, the unit rate as quoted will govern.

20.2	The amount stated in the Tender will be adjusted by the Employer in accordance with the above procedure for the correction of errors and, with the concurrence of the Tenderer, shall be considered as binding upon the Tenderer. If the Tenderer does not accept the corrected amount the Tender will be rejected, and the earnest money deposit may be forfeited in accordance with Sub-Clause 9.6 (b).

21.	Evaluation and comparison of Tenders

21.1	The Employer will evaluate and compare only the Tenders determined to be substantially responsive in accordance with Clause 19.

21.2	In evaluating the Tenders, the Employer will determine for each Tender the evaluated Tender Price by adjusting the Tender Price as follows:

(a)	making any correction for errors pursuant to Clause 20;  and

(b)	making appropriate adjustments to reflect discounts or other price modifications offered in accordance with Sub Clause 14.5.

21.3	The Employer reserves the right to accept or reject any variation, deviation, or alternative offer. Variations, deviations, and alternative offers and other factors which are in excess of the requirements of the Tender documents or otherwise result in unsolicited benefits for the Employer shall not be taken into account in Tender evaluation.

F.  Award of Contract

22.	Award criteria

22.1	Subject to Clause 24, the Employer will award the Contract to the Tenderer whose Tender has been determined to be substantially responsive to the Tender documents and who has offered the lowest evaluated Tender Price, provided that such Tenderer has been determined to be (a) eligible in accordance with the provisions of Clause 2, and (b) qualified in accordance with the provisions of Clause 3.

23.	Employer's right to accept any Tender and to reject any or all Tenders

23.1	Notwithstanding Clause 22, the Employer reserves the right to accept or reject any Tender, and to cancel the Tender process and reject all Tenders, at any time prior to the award of Contract, without thereby incurring any liability to the affected Tenderer or Tenderers or any obligation to inform the affected Tenderer or Tenderers of the grounds for the Employer's action.

24.	Notification of award and signing of Agreement

24.1	The Tenderer whose Tender has been accepted will be notified of the award by the Employer prior to expiration of the Tender validity period by, cable telex or facsimile confirmed by register letter. This letter (hereinafter and in the Conditions of Contract called the "Letter of Acceptance") will state the sum that the Employer will pay the Contractor in consideration of the execution, completion, and maintenance of the Works by the Contractor as prescribed by the Contract (hereinafter and in the Contract called the "Contract Price").

24.2	The notification of award will constitute the formation of the Contract, subject only to the furnishing of Security deposit in accordance with the provisions of Clause 25.

24.3	The Agreement will incorporate all agreements between the Employer and the successful Tenderer. It will be kept ready for signature of the successful Tenderer in the office of Employer within 30 days following the notification of award along with the Letter of Acceptance. Within 20 days of receipt, the successful Tenderer will sign the Agreement and deliver it to the Employer.

24.4	Upon the furnishing by the successful Tenderer of the Performance Security, the Employer will promptly notify the other Tenderers that their Tenders have been unsuccessful.

25.	Security deposit

25.1	Within 20 days of receipt of the Letter of Acceptance, the successful Tenderer shall deliver to the Employer a Security deposit in any of the forms given below for an amount equivalent to 5% of the Contract price plus additional security for unbalanced tenders in accordance with clause 25.5 of ITT .& Clause 44 of the conditions of contract for all works.:

-           Cash or

-	Banker’s cheque/Demand draft,/Pay Order in favour of Executive Engineer, Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore

payable at the Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore

or  -	A bank guarantee in the form given in Section 10; or

-         Specified Small Savings Instruments pledged to Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore

25.2	If the security deposit is provided by the successful Tenderer in the form of a Bank Guarantee, it shall be issued either by a Nationalized/Scheduled bank.

25.3	The security deposit if furnished in demand draft can, if requested, be converted to interest bearing securities at the cost of the contractor.

25.4	Failure of the successful Tenderer to comply with the requirements of Sub-Clause 25.1 shall constitute sufficient grounds for cancellation of the award and forfeiture of the Earnest money deposit.

26.	Corrupt or Fraudulent practices

26.1	The GOK requires that the Tenderers/Suppliers/Contractors, observe the highest standard of ethics during the procurement and execution of such contracts.  In pursuance of this policy, GOK:

(a)	will reject a proposal for award if it determines that the Tenderer recommended for award has engaged in corrupt or fraudulent practices in competing for the contract in question;

(b)	will declare a firm ineligible, either indefinitely or for a stated period of time, to be awarded a GOK contract if it at any time determines that the firm has engaged in corrupt or fraudulent practices in competing for, or in executing, a GOK contract.

26.2	Furthermore, Tenderers shall be aware of the provision stated in sub-clause 43.2 of the Conditions of Contract.

27.0	Death of contractor

In case of death of contractor after executing the agreement / commencement of the work, is legal heir, if an eligible registered contractor and willing, can execute and complete   the work at the accepted tender rates irrespective of the cause of the work.

SECTION 3: QUALIFICATION INFORMATION

The information to be filled in by the Tenderer hereunder will be used for purposes of computing Tender capacity as provided for in Clause 3 of the Instructions to Tenderers. This information will not be incorporated in the Contract.

1.1	Constitution or legal status of Tenderer				[Attach copy]

Place of Registration                                                                 _____________________________

(Attach Copy)

Principal place of business:                                                        _______________________________

| 1.2 | Total value of works |  | 2010-11 |
| --- | --- | --- | --- |
|  | executed and payments received in the last five years |  | 2011-12 |
|  | (in Rs. Lakhs) Attach Certificate from Chartered Accountant |  | 2012-13 |
|  |  |  | 2013-14 |
|  |  |  | 2014-15 |

  - Work performed as Prime Contractor (in the same name) on works of similar nature over during the five years specified in 1.2 above.

| Project Name | Name of Employer | Description of Work | Contract Number | Value of contract Rs. Lakhs order | Date of issue of work order | Specified period of completion | Actual date of completion | Remarks explaining reasons for delay in completion of work |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |

1. Attach certificate from Engineer – in - charge

1.4 Quantities of work executed as prime contractor (in the same name) during the last five years specified in 1.2 above:

| Year | Name of Work | Name of Employer | Quantity of work performed | (Items of work for which data is requested should tally with that specified in ITB Clause 3) |  |  | Remarks (Indicate contract reference) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Cement Concrete | Masonry | Earth works |  |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |

1.5	Information on works for which Tenders have been submitted and works which are yet to be completed as on the date of this Tender.

(A)	Existing commitments and on-going works:

| Description of Work | Place & State | Name and Address of Employer | Estimated value of works (Rs.lakhs) | Stipulated period of completion | Date when decision is expected | Remarks of any |
| --- | --- | --- | --- | --- | --- | --- |
| (1) | (2) | (4) | (5) | (6) | (7) | (8) |

1.4. Name, address, and telephone, telex, and fax numbers of the Tenderers bankers who may provide references if contacted by the Employer.

1.6. The following items of equipment are considered essential for successfully carrying out the works. The Tenderer should furnish all the information listed below.

| Item of equipment | Requirement |  |  | Owned and available |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
|  | No. | Capacity | Owned | Number/ Capacity | Age/ Condition |  |

Note: The item of Equipment, Required number and capacity should make with those specified in ITI Clause 3.3(e)

1.7	Reports on the financial standing of the tenderer, such as profit and loss statements and auditor’s reports for the last five years;

1.8	Qualification and experience of the key technical and management personnel in permanent employment with the tenderer and those that are proposed to be deployed  on this contract, if awarded.

1.9.	Name, address, and telephone, telex, and fax numbers of the Tenderers' bankers who may provide references if contacted by the Employer.

1.10	Evidence of access to financial resources to meet the qualification requirement specified in ITT Clause3.3 (b): Cash in hand, Letter of Credit etc. List them below and attach certificate from the Banker in the suggested format as under:

BANKER’S CERTIFICATE

This is to certify that M/s. ………………………….. is a reputed company with a good financial standing. If the contract for this work “IMPROVEMENTS TO ARIYADKA NINTHIKAL KATTA ROAD FROM KM 15.50 TO 17.50 IN SULLIA TALUK, D.K. DIST UNDER H/A. 5054-04-337-0-01-154 PLAN DISTRICT & OTHER ROADS IMPROVEMENTS.”  is awarded to the above firm, we shall be able to provide overdraft/credit facilities to the extent of Rs. 28.61 Lakhs.......to meet the working capital requirements for executing the above contract

Sd/-

Name of the Bank, Senior Bank Manger

Address:……………………………….

  - Deleted

  - Information on litigations in which the Tenderer is involved:

| Other Party (ies) | Employer | Details of dispute | Amount involved | Remarks showing present status |
| --- | --- | --- | --- | --- |

Form of Tender

Description of the Works  : “IMPROVEMENTS TO ARIYADKA NINTHIKAL KATTA ROAD FROM KM 15.50 TO 17.50 IN SULLIA TALUK, D.K. DIST UNDER H/A. 5054-04-337-0-01-154 PLAN DISTRICT & OTHER ROADS IMPROVEMENTS.”

Tender

To :                                    Executive Engineer, Executive Engineer, Public Works, Ports & Inland Water Transport            Department, Mangalore Division, Mangalore

Address Executive Engineer, Executive Engineer, Public Works, Ports & Inland Water Transport Department, Mangalore Division, Mangalore

GENTLEMEN,

We offer to execute the Works described above in accordance with the Conditions of Contract accompanying this Tender for the Contract Price of _________ [in figures] (________________________________________________) [in letters].

This Tender and your written acceptance of it shall constitute a binding contract between us. We understand that you are not bound to accept the lowest or any Tender you receive.

We undertake that, in competing for (and, if the award is made to us, in executing) the above contract, we will strictly observe the laws against fraud and corruption in force in India namely “Prevention of Corruption Act 1988”.

We hereby confirm that this Tender complies with the Tender validity and Earnest money deposit required by the Tender documents.

We attach herewith our current income-tax clearance certificate.

Yours faithfully,

Authorized Signature:

Name & Title of Signatory: _______________________________________________________________

Name of Tenderer ______________________________________________

Address:___________________________________________________________________________

__________________________________________________________________________________

class with registration No. _________________________________________________________

Letter of Acceptance

(letterhead paper of the Employer)

________________________ [date]

To:	“IMPROVEMENTS TO ARIYADKA NINTHIKAL KATTA ROAD FROM KM 15.50 TO 17.50 IN SULLIA TALUK, D.K. DIST UNDER H/A. 5054-04-337-0-01-154 PLAN DISTRICT & OTHER ROADS IMPROVEMENTS.”

Dear Sirs,

This is to notify you that your Tender dated ____________________ for execution of the ___________________________________________________________________________________

[name of the contract and identification number, as given in the Instructions to Tenderers] for the Contract Price of Rupees ___________________________________________________________ (_____________) [amount in words and figures], as corrected and modified in accordance with the Instructions to Tenderers is hereby accepted .

You are hereby requested to furnish Security deposit, in the form detailed in Para 25.1 of ITT for an amount of Rs.————— within 20 days of the receipt of this letter of acceptance valid up to 30 days from the date of expiry of Defects Liability Period i.e. up to .................... and sign the contract, failing which action as stated in Para 24.3 of ITT will be taken.

Yours faithfully,

Executive Engineer KPW,P&IWTD, Dvn.

---------------------------------------------------------------------------------------------------------------------------------------

Issue of Notice to proceed with the work

(letterhead of the Employer)

————— (date)

To

——————————————

——————————————

——————————————

Dear Sirs:

Dear Sirs:

Pursuant to your furnishing the requisite security deposit as stipulated in ITT Clause 25.1 and signing of  the contract agreement for the construction  “IMPROVEMENTS TO ARIYADKA NINTHIKAL KATTA ROAD FROM KM 15.50 TO 17.50 IN SULLIA TALUK, D.K. DIST UNDER H/A. 5054-04-337-0-01-154 PLAN DISTRICT & OTHER ROADS IMPROVEMENTS.”

Tender Price of Rs.——————, you are hereby instructed to proceed with the execution of the said works in accordance with the contract documents.

Yours faithfully,

Executive Engineer KPW,P&IWTD, Dvn.

Agreement Form

Agreement

This agreement, made the ___________________day of ______________20_______, between____________________________________________________________________________

________________________________________[name and address of Employer] (hereinafter called “the Employer”) of the one part and _____________________________________________

______________________________________________________________________________________________________________________________________________________________________[name and address of contractor] (hereinafter called “the Contractor”) of the other part.

Whereas the Employer is desirous that the Contractor execute  “IMPROVEMENTS TO ARIYADKA NINTHIKAL KATTA ROAD FROM KM 15.50 TO 17.50 IN SULLIA TALUK, D.K. DIST UNDER H/A. 5054-04-337-0-01-154 PLAN DISTRICT & OTHER ROADS IMPROVEMENTS.”

[name and identification number of Contract] (hereinafter called “the Works”) and the Employer has accepted the Tender by the Contractor for the execution and completion of such Works and the remedying of any defects therein at a contract price of Rupees...............................

NOW THIS AGREEMENT WITNESSETH as follows:

1.	In this Agreement, words and expression shall have the same meanings as are respectively assigned to them in the Conditions of Contract hereinafter referred to, and they shall be deemed to form and be read and construed as part of this Agreement.

2.	In consideration of the payments to be made by the Employer to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to execute and complete the Works and remedy any defects therein in conformity in all aspects with the provisions of the Contract.

3.	The Employer hereby covenants to pay the Contractor in consideration of the execution and completion of the Works and the remedying the defects wherein the Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

4.	The following documents shall be deemed to form and be read and construed as part of this Agreement, viz:

i)	Letter of Acceptance;

ii)	Notice to proceed with the works;

iii)	Contractor’s Tender;

iv)	Contract Data;

v)	Conditions of contract (including Special Conditions of Contract);

vi)	Specifications;

vii)	Drawings;

viii)	Bill of Quantities; and

ix)	Any other document listed in the Contract Data as forming part of the contract.

In witness whereof the parties thereto have caused this Agreement to be executed the day and year first before written.

The Common Seal of___________________________________________________________

was hereunto affixed in the presence of:

Signed, Sealed and Delivered by the said __________________________________________________

_________________________________________________________________________________

in the presence of:

Binding Signature of Employer_______________________________________________________

Binding Signature of Contractor_____________________________________________________

SECTION 5: CONDITIONS OF CONTRACT

Table of Contents

| A. General |  | Page |
| --- | --- | --- |
| 1. | Definitions | 28 |
| 2. | Interpretation | 28 |
| 3. | Law governing contract | 29 |
| 4. | Employers decisions | 29 |
| 5. | Delegation | 29 |
| 6. | Communications | 29 |
| 7. | Subcontracting | 29 |
| 8. | Other Contractors | 29 |
| 9. | Personnel | 29 |
| 10. | Employer’s and Contractor’s risks | 29 |
| 11. | Employer’s risks | 29 |
| 12. | Contractor’s risks | 29 |
| 13. | Insurance | 29 |
| 14. | Site Investigation Report | 29 |
| 15. | Query about Contract Data | 29 |
| 16. | Contractor to construct the Works | 29 |
| 17. | The Works to be completed by Intended Completion Date | 29 |
| 18. | Approvals by the Employer | 29 |
| 19. | Safety | 30 |
| 20. | Discoveries | 30 |
| 21. | Possession of the Site | 30 |
| 22. | Access to the Site | 30 |
| 23. | Instructions | 30 |
| 24. | Procedure for resolution of disputes | 30 |
| B. Time Control |  |  |
| 25 | Program | 30 |
| 26 | Extension of the Intended Completion Date | 30 |
| 27 | Delays ordered by the Employer | 30 |
| 28 | Management meetings | 30 |
| c. Quality Control |  |  |
| 29 | Identifying defects | 31 |
| 30. | Tests | 31 |
| 31. | Correction of defects | 31 |
| 32. | Uncorrected defects | 31 |
| D. Cost Control |  |  |
| 33. | Bill of Quantities (BOQ) | 31 |
| 34. | Variations | 31 |
| 35. | Payment for Variations | 31 |
| 36. | Submission of bills for payment | 31 |
| 37. | Payments | 31 |
| 38. | Compensation events | 31 |
| 39. | Tax | 32 |
| 40. | Liquidated damages | 33 |
| 41. | Cost of repairs | 33 |
| E. Finishing of Contract |  |  |
| 42. | Completion | 33 |
| 43. | Taking Over | 33 |
| 44. | Final account | 33 |
| 45. | As built drawings | 33 |
| 46. | Termination | 33 |
| 47. | Payment upon termination | 34 |
| 48. | Property | 34 |
| 49. | Release from performance | 34 |
| F. Special Conditions of Contract |  |  |

Conditions of Contract

A.  General

1.	Definitions

1.1	Terms which are defined in the Contract Data are not also defined in the Conditions of Contract but keep their defined meanings. Bold letters are used to identify defined terms.

Bill of Quantities means the priced and completed Bill of Quantities forming part of the Tender.

Compensation events are those defined in Clause 34 hereunder.

The Completion Date is the date of completion of the Works as certified by the Employer in accordance with Sub Clause 38.1.

The Contract is the contract between the Employer and the Contractor to execute, complete and maintain the Works. It consists of the documents listed in Clause 2.3 below.

The Contract Data defines the documents and other information which comprise the Contract.

The Contractor is a person or corporate body whose Tender to carry out the Works has been accepted by the Employer.

The Contractor's Tender is the completed Tender document submitted by the Contractor to the Employer.

The Contract price is the price stated in the Letter of Acceptance and thereafter as adjusted in accordance with the provisions of the Contract.

Days are calendar days; months are calendar months.

A Defect is any part of the Works not completed in accordance with the Contract.

The Defects liability period is the period named in the Contract Data and calculated from the Completion Date.

The Employer is the party who will employ the Contractor to carry out the Works.

Equipment is the Contractor's machinery and vehicles brought temporarily to the Site to construct the Works.

The Initial Contract price is the Contract Price listed in the Employer's Letter of Acceptance.

The Intended Completion Date is the date on which it is intended that the Contractor shall complete the Works. The Intended Completion Date is specified in the Contract Data. The Intended Completion

Date may be revised only by the Employer by issuing an extension of time.

Materials are all supplies, including consumables, used by the contractor for incorporation in the Works.

Plant is any integral part of the Works which is to have a mechanical, electrical, electronic or chemical or biological function.

The Site is the area defined as such in the Contract Data.

Specification means the Specification of the Works included in the Contract and any modification or addition made or approved by the Employer.

The Start Date is given in the Contract Data. It is the date when the Contractor shall commence execution of the works. It does not necessarily coincide with any of the Site Possession Dates.

A Subcontractor is a person or corporate body who has a Contract with the Contractor to carry out a part of the work in the Contract which includes work on the Site.

A Variation is an instruction given by the Employer which varies the Works.

The Works are what the Contract requires the Contractor to construct, install, and turn over to the Employer, as defined in the Contract Data.

2.	Interpretation

2.1	In interpreting these Conditions of Contract, singular also means plural, male also means female or neuter, and the other way around. Headings have no significance. Words have their normal meaning under the language of the Contract unless specifically defined. The Employer will provide instructions clarifying queries about the Conditions of Contract.

2.2		The documents forming the Contract shall be interpreted in the following order of priority:

(1)	Agreement

(2)	Letter of Acceptance, notice to proceed with the works

(3)	Contractor’s Tender

(4)	Contract Data

(5)	Conditions of Contract

(6)	Specifications

(7)	Drawings

(8)	Bill of quantities and

(9)	Any other document listed in the Contract Data as forming part of the Contract.

3.	 Law governing contract

3.1	The law governing the Contract is the Laws of India supplanted by the Karnataka Local Acts.

4.	Employer's decisions

4.1	Except where otherwise specifically stated, the Employer will decide contractual matters between the Employer and the Contractor.

5.	Delegation

5.1		The Employer may delegate any of his duties and responsibilities to other people after notifying the Contractor and may cancel any delegation after notifying the Contractor.

6.		Communications

6.1		Communications between parties which are referred to in the conditions are effective only when in writing. A notice shall be effective only when it is delivered (in terms of Indian Contract Act).

7.		Subcontracting - Deleted

.8.	Other Contractors

8.1	The Contractor shall cooperate and share the Site with other contractors, public authorities, utilities, and the Employer.

9.	Personnel

9.1	The Contractor shall employ the technical personnel (of number and qualifications) as may be stipulated by GOK from time to time during the execution of the work. The technical staff so employed shall be available at site as may be stipulated by the Employer.

9.2	If the Employer asks the Contractor to remove a person who is a member of  the Contractor’s staff or his work force stating the reasons, the Contractor shall ensure that the person leaves the Site within seven days and has no further connection with the work in the Contract.

10. 		Employer’s and Contractor's risks

10.1		The Employer carries the risks which this Contract states are Employer’s risks, and the Contractor carries the risks which this Contract states are Contractor’s risks.

11. 		Employer's risks

11.1	The Employer is responsible for the excepted risks which are:

- In so far as rebellion, riot commotion  or disorder or (b) a cause due solely to the design of the Works, other than the Contractor’s design;

12.		Contractor’s risks

12.1		All risks of loss of or damage to physical property and of personal injury and death which arise during and in consequence of the performance of the Contract other than the excepted risks are the responsibility of the Contractor.

13. 		Queries about the Contract Data

13.1		The Employer will clarify queries on the Contract Data.

14. 		Contractor to construct the Works

14.1		The Contractor shall construct the Works in accordance with the Specification and Drawings.

15. 		The Works to be completed by the Intended Completion Date

15.1		The Contractor may commence execution of the Works on the Start Date  and complete them by the Intended Completion Date.

16. 		Safety

16.1		The Contractor shall be responsible for the safety of all activities on the Site.

17. 		Discoveries

17..1		Anything of historical or other interest or of significant value unexpectedly discovered on the Site is the property of the Employer. The Contractor is to notify the Employer of such discoveries and carry out the Employer's instructions for dealing with them.

18. 		Possession of the Site

18.1		The Employer shall give possession of all parts of the Site to the Contractor. If possession of a part is not given by the date stated in the Contract Data the Employer is deemed to have delayed the start of the relevant activities and this will be Compensation Event.

19. 		Access to the Site

19.1		The Contractor shall allow the Employer and any person authorized by the Employer access to the Site, to any place where work in connection with the Contract is being carried out or is intended to be carried out and to any place where materials or plant are being manufactured / fabricated / assembled for the works.

20. 		Instructions

20.1		The Contractor shall carry out all instructions of the Employer which comply with the applicable laws where the Site is located.

B.  Time Control

21. 		Program

21.1		Within the time stated in the Contract Data the Contractor shall submit to the Employer for approval a Program showing the general methods, arrangements, order, and timing for all the activities in the Works.

21.2		The Employer's approval of the Program shall not alter the Contractor's obligations. The Contractor may revise the Program and submit it to the Employer again at any time. A revised Program is to show the effect of Variations and Compensation Events.

22. 		Extension of the Intended Completion Date

22.1		The Employer shall extend the Intended Completion Date if a Compensation Event occurs or a Variation is issued which makes it impossible for Completion to be achieved by the Intended Completion Date.

22.2		The Employer shall decide whether and by how much to extend the Intended Completion Date within 21 days of the Contractor asking the Employer for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information.

23. 		Delays ordered by the Employer

27.1		The Employer may instruct the Contractor to delay the start or progress of any activity within the Works.

24.		Management meetings

24.1		The Employer may require the Contractor to attend a management meeting. The business of a management meeting shall be to review the progress achieved and the plans for remaining work.

24.2		The responsibility of the parties for actions to be taken is to be decided by the Employer either at the management meeting or after the management meeting and stated in writing to be distributed to all who attended the meeting.

C.  Quality Control

25. 		Identifying defects

25.1		The Employer shall check the Contractor's work and notify the Contractor of any Defects that are found. Such checking shall not affect the Contractor's responsibilities. The Employer may instruct the Contractor to search for a Defect and to uncover and test any work that the Employer considers may have a Defect

26. 		Tests

26.1 		If the Employer instructs the Contractor to carry out a test not specified in the Specification to check whether any work has a Defect and the test shows that it does, the Contractor shall pay for the test and any samples. If there is no Defect the test shall be a Compensation Event.

27. 		Correction of defects

27.1		The Employer shall give notice to the Contractor of any Defects before the end of the Defects Liability Period, which begins at Completion and is defined in the Contract Data. The Defects Liability Period shall be extended for as long as Defects remain to be corrected.

27.2		Every time notice of a Defect is given, the Contractor shall correct the notified Defect within the length of time specified by the Employer’s notice.

28.		Uncorrected defects

28.1		If the Contractor has not corrected a Defect within the time specified in the Employer’s notice, the Employer will assess the cost of having the Defect corrected, and the Contractor will pay this amount.

D.	Cost Control

29. 		Bill of Quantities (BOQ)

29.1		The BOQ shall contain items for the construction, installation, testing, and commissioning work to be done by the Contractor.

29.2		The BOQ is used to calculate the Contract Price. The Contractor is paid for the quantity of the work done at the rate in the BOQ for each item

30. 		Variations

30.1	The Employer shall have power to order the Contractor to do any or all of the following as considered necessary or advisable during the progress of the work by him

- Increase or decrease of any item of work included in the Bill of Quantities (BOQ);

- Omit any item of work;

- Change the character or quality or kind of any item of work;

- Change the levels, lines, positions and dimensions of any part of the work;

- Execute additional items of work of any kind necessary for the completion of the works; and

- Change in any specified sequence, methods or timing of construction of any part of the work.

30.2		The Contractor shall be bound to carry out the work in accordance with any instructions in this connection, which may be given to him in writing by the Employer and such alteration shall not vitiate or invalidate the contract.

30.3		Variations shall not be made by the Contractor without an order in writing by the Employer, provided that no order in writing shall be required for increase or decrease in the quantity of an item appearing in the BOQ so long as the work executed conforms to the approved drawings.

30.4		The Contractor shall promptly request in writing to the Employer to confirm verbal orders and no such confirmation is received within 15 days of request, it shall be deemed to be an order in writing by the pmployer.

31. 		Payments for Variations

31.1	Payment for increase in the quantities of an item in the BOQ up to 25% of that provided in the Bill of Quantities shall be made at the rates quoted by the Contractor.

31.2	For quantities in excess of 125% of the tendered quantity of an item as given in the BOQ, the Contractor shall be paid at the rate entered in or derived from in the Schedule of Rates (applicable for the area of the work and current at the time of award of contract) plus or minus the overall percentage of the original tendered rates over the current Schedule of Rates prevalent at the time of award of contract.

31.3		If there is no rate for the additional, substituted or altered item of the work in the BOQ, efforts would be made to derive the rates from those given in the BOQ or the Schedule of Rates (applicable for the area of the work and current at the time of award of contract) and if found feasible the payment would be made at the derived rate for the item plus or minus the overall percentage of the original tendered rates over the current Schedule of Rates prevalent at the time of award of contract

31.4		If the rates for additional, substituted or altered item of work cannot be determined either as at 35.1 or 31.1, 31.2  or 31.3 above, the Contractor shall be requested to submit his quotation for the items supported by analysis of the rate or rates claimed, within 7 days.

31.5	If the Contractor's quotation is determined unreasonable, the Employer may order the Variation and make a change to the Contract Price which shall be based on Employer’s own forecast of the effects of the Variation on the Contractor's costs.

31.6		If the Employer decides that the urgency of varying the work would prevent a quotation being given and considered without delaying the work, no quotation shall be given and the Variation shall be treated as a Compensation Event.

31.7		Under no circumstances the Contractor shall suspend the work on the plea of non-settlement of rates for items falling under this Clause.

32. 		Submission of bills for payment

32.1		The Contractor shall submit to the Employer monthly bills of the value of the work completed less the cumulative amount paid previously.

32.2		The Employer shall check the Contractor's bill and determine the value of the work executed which shall comprise of (i) value of the quantities of the items in the BOQ completed and (ii) valuation of Variations and Compensation Events.

32.3		The Employer may exclude any item paid in a previous bill or reduce the proportion of any item previously paid in the light of later information.

33. 		Payments

33.1		Payments shall be adjusted for deductions for retention  other recoveries in terms of contract and taxes, at source, as applicable under the law. The Employer shall pay the contractor within 60 days of submission of the bill.

33.2		Items of the Works for which no rate or price has been entered in will not be paid for by the Employer and shall be deemed covered by other rates and prices in the Contract.

34. 		Compensation events

34.1		The following are Compensation events unless they are caused by the Contractor:

(a)	The Employer does not give access to a part of the Site by the Site Possession Date stated in the Contract Data.

(b)	The Employer orders a delay or does not issue drawings, specifications or instructions required for execution of works on time.

(c)	The Employer instructs the Contractor to uncover or to carry out additional tests upon work which is then found to have no Defects.

(d)	The Employer gives an instruction for dealing with an unforeseen condition, caused by the Employer, or additional work required for safety or other reasons.

(e)	The effect on the Contractor of any of the Employer’s Risks.

(f)	The Employer unreasonably delays issuing a Certificate of Completion.

(g)	Other Compensation Events listed in the Contract Data or mentioned in the Contract.

34.2		If a Compensation Event would cause additional cost or would prevent the work being completed before the Intended Completion Date, the Contract Price shall be increased and/or the Intended Completion Date is extended. The Employer shall decide whether and by how much the Contract Price shall be increased and whether and by how much the Intended Completion Date shall be extended.

34.3		As soon as information demonstrating the effect of each Compensation event upon the Contractor's forecast cost has been provided by the Contractor, it is to be assessed by the Employer and the Contract Price shall be adjusted accordingly. If the Contractor's forecast is deemed unreasonable, the Employer shall adjust the Contract Price based on Employer’s own forecast. The Employer will assume that the Contractor will react competently and promptly to the event.

34.4		The Contractor shall not be entitled to compensation to the extent that the Employer's interests are adversely affected by the Contractor not having given early warning or not having cooperated with the Employer.

35. 	Tax

35.1		The rates quoted by the Contractor shall be deemed to be inclusive of the sales and other taxes that the Contractor will have to pay for the performance of this Contract.  The Employer will perform such duties in regard to the deduction of such taxes at source as per applicable law.

36. 		Liquidated damages

36.1		The Contractor shall pay liquidated damages to the Employer at the rate  per day stated in the Contract Data for each day that the Completion Date is later than the Intended Completion Date   The total amount of liquidated damages shall not exceed the amount defined in the Contract Data. The Employer may deduct liquidated damages from payments due to the Contractor. Payment of liquidated damages does not affect the Contractor's liabilities.

36.2		If the Intended Completion Date is extended after liquidated damages have been paid, the Employer shall correct any overpayment of liquidated damages by the Contractor by adjusting the next payment of bill.

37.	Cost of Repairs:

37.1	Loss or damage to the Works or Materials to be incorporated in the Works between the Start Date and the end of the Defects Correction periods shall be remedied by the Contractor at the Contractor's cost if the loss or damage arises from the Contractor's acts or omissions.

E.  Finishing the Contract

38.		Completion

38.1		The Contractor shall request the Employer to issue a Certificate of Completion of the Works and the Employer will do so upon deciding that the Work is completed.

39.		Taking over

39.1		The Employer shall take over the Site and the Works within seven days of issuing a certificate of Completion.

40. 		Final account

40.1		The Contractor shall supply to the Employer a detailed account of the total amount that the Contractor considers payable under the Contract before the end of the Defects Liability Period. The Employer shall issue a Defect Liability Certificate and certify any final payment that is due to the Contractor within 90 days of receiving the Contractor's account if it is correct and complete. If it is not, the Employer shall issue within 90 days a schedule that states the scope of the corrections or additions that are necessary. If the Final Account is still unsatisfactory after it has been resubmitted, the Employer shall decide on the amount payable to the Contractor and make payment within 60 days of receiving the Contractor’s revised account.

41.		As built drawings

41.1		If “as built”28  Drawings are required, the Contractor shall supply them by the dates stated in the Contract Data.

41.2		If the Contractor does not supply the Drawings by the dates stated in the Contract Data, or they do not receive the Employer’s approval, the Employer shall withhold the amount stated in the Contract Data from payments due to the Contractor.

42. 		Termination

42.1		The Employer  or the contractor may termninate the contract if the other party causes a fundamental breach of the Contract.

42.2		Fundamental breaches of Contract include, but shall not be limited to the following:

(a)	the Contractor stops work for 45 days when no stoppage of work is shown on the current Program and the stoppage has not been authorized by the Employer;

(b)	(deleted)

(c)	The Contractor becomes bankrupt or goes into liquidation other than for a reconstruction or amalgamation;

(d)	(deleted)

(e)	the Employer gives Notice that failure to correct a particular Defect is a fundamental breach of Contract and the Contractor fails to correct it within a reasonable period of time determined by the Employer;

(f)	the Contractor does not maintain a security which is required;

(g)	the Contractor has delayed the completion of works by the number of days for which the maximum amount of liquidated damages can be paid as defined in the Contract data; and

(h)	if the Contractor, in the judgment of the Employer has engaged in corrupt or fraudulent practices in competing for or in the executing the Contract.

For the purpose of this paragraph : “corrupt practice” means the offering, giving, receiving or soliciting of any thing of value to influence the action of a public official in the procurement process or in contract execution.  “Fraudulent practice” means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the detriment of the Borrower, and includes collusive practice among Tenderers (prior to or after Tender submission) designed to establish Tender prices at artificial non-competitive levels and to deprive the Borrower of the benefits of free and open competition.”

42.3		When either party to the Contract gives notice of a breach of contract to the Employer for a cause other than those listed under Sub Clause 42.2 above, the Employer shall decide whether the breach is fundamental or not.

42.4		Notwithstanding the above, the Employer may terminate the Contract for convenience.

42.5		If the Contract is terminated the Contractor shall stop work immediately, make the Site safe and secure and leave the Site as soon as reasonably possible.

43. 		Payment upon Termination

43.1		If the Contract is terminated because of a fundamental breach of Contract by the Contractor, the Employer shall prepare bill for the value of the work done less advance payments received up to the date of the bill, less other recoveries due in terms of the contract, less taxes due to be deducted at source as per applicable law and less the percentage to apply to the work not completed as indicated in the Contract Data. Additional Liquidated Damages shall not apply.  If the total amount due to the Employer exceeds any payment due to the Contractor the difference shall be a debt payable to the Employer.

43.2		If the Contract is terminated at the Employer's convenience or because of a fundamental breach of Contract by the Employer, the Employer shall prepare bill for the value of the work done, the reasonable cost of removal of Equipment, repatriation of the Contractor's personnel employed solely on the Works, and the Contractor's costs of protecting and securing the Works and less advance payments received up to the date of the certificate, less other recoveries due in terms of the contract, and less taxes due to be deducted at source as per applicable law and make payment accordingly.

44. 		Property

51.1		All materials on the Site, Plant, Equipment, Temporary Works and Works are deemed to be the property of the Employer, if the Contract is terminated because of a Contractor’s default.

45. 		Release from performance

  - If the Contract is frustrated by any event entirely outside the control of either the Employer or the Contractor the Employer shall certify that the Contract has been frustrated. The Contractor shall make the Site safe and stop work as quickly as possible after receiving this certificate and shall be paid for all work carried out before receiving it and for any work carried out afterwards to which commitment was made

F.   Special Conditions of Contract

1.	Labour:

The Contractor shall, unless otherwise provided in the Contract, make his own arrangements for the engagement of all staff and labour, local or other, and for their payment, housing, feeding and transport.

The Contractor shall, if required by the Employer, deliver to the Employer a return in detail, in such form and at such intervals as the Employer may prescribe, showing the staff and the numbers of the several classes of labour from time to time employed by the Contractor on the Site and such other information as the Employer may require.

2.	 Compliance with labour regulations:

During continuance of the contract, the Contractor and his sub contractors shall abide at all times by all existing labour enactments and rules made there under, regulations, notifications and bye laws of the State or Central Government or local authority and any other labour law (including rules), regulations, bye laws that may be passed or notification that may be issued under any labour law in future either by the State or the Central Government or the local authority. The Contractor shall keep the Employer indemnified in case any action is taken against the Employer by the competent authority on account of contravention of any of the provisions of any Act or rules made there under, regulations or notifications including amendments. If the Employer is caused to pay or reimburse, such amounts as may be necessary to cause or observe, or for non-observance of the provisions stipulated in the notifications/bye laws/Acts/Rules/regulations including amendments, if any, on the part of the Contractor, Employer shall have the right to deduct any money due to the Contractor including his amount of security deposit.  The Employer shall also have right to recover from the Contractor any sum required or estimated to be required for making good the loss or damage suffered by the Employer.

The employees of the Contractor and the Sub-Contractor in no case shall be treated as the employees of the Employer at any point of time.

3.		 Protection of Environment:

The contractor shall take all reasonable steps to protect the environment on and off the Site and to avoid damage or nuisance to persons or to property of the public or others resulting from pollution, noise or other causes arising as a consequence of his methods of operation. During continuance of the contract, the contractor and his sub-contractors shall abide at all times by all existing enactments on environmental protection and rules made there under, regulations, notifications and bye-laws of the State or Central Government, or local authorities and any other law, bye-law, regulations that may be passed or notification that may be issued in this respect in future by the State or Central Government or the local authority.

  - Conditional  tenders will not be accepted.

  - Materials like Steel, Cement etc., required fro the work shall be produced by the contractors themselves & should be got tested  by the quality control authority, before use on the work.

  - Department will not supply any material.

  - 1% of the amount would be deducted towards Labour welfare funds.

  - All royalties and taxes will be deducted as notified by the Government from time to time.

  - For works Costin more than Rs.50 lakhs and less than Rs.100 lakhs with period of completion of work more than 6 months but less than 12 months. Star rates are applicable to notified items of cement, steel asphalt as per GO no FD/PCL/2008 Bangalore dt:21.11.08

  - Additional Condition

  - Conditional  tenders will not be accepted.

  - Material like Steel, Cement between etc., required for the wprk shall be procured by the contractors themselves & should be got tested by the quality control authority, before use on the work.

  - Department will not supply any material.

  - 1% of the amount would be deducted towards Labour welfare funds.

  - All royalties and taxes will be deducted as notified by the Government from time to time.

SECTION 6: CONTRACT DATA

Items marked "N/A" do not apply in this Contract.

The following documents are also part of the Contract:		      Clause Reference

The Employer is:

Name: The Executive Engineer,			[1.1]

Address: ...PWP&IWTD Mangalore .Division, _Mangalore._

Name of authorized Representative: ___________________________________

The name and identification number of the Contract

“IMPROVEMENTS TO ARIYADKA NINTHIKAL KATTA ROAD FROM KM 15.50 TO 17.50 IN SULLIA TALUK, D.K. DIST UNDER H/A. 5054-04-337-0-01-154 PLAN DISTRICT & OTHER ROADS IMPROVEMENTS.”

______________________________________________________________________

The Works consists of:..........Road Works...............................

(brief summary, including relationship to other contracts under the project)

The start date shall be the date of issue of notice to proceed with the work.		[1.1]

The Intended Completion Date for the whole

of the Works is ___Six  months ______	           [15, 22]

(At the time of preparation of the tender document give the period required for completion of work. When the Agreement is drawn after award  of the contract, the dates can be put in)

The following documents also form part of the Contract: 						[2.2]

______________________________________________________

______________________________________________________

______________________________________________________

The Site Possession Date is:			[18]

(At the time of preparation of the tender document give the period after the issue of the work order, when the site would be made available to the contractor fro example ‘one week after the issue of the work order’.

The Site is located at Sullia TALUK_ Dakshina Kanada District, Karnataka India	              [1.1]

and is defined in drawings nos. ______________________________

_______________________________________________________

The Defects Liability Period is Two Years.			[27]

(The period should depend upon the period required for testing of the work. In case building it could be 12 months (passing of one rainy season); for pipe laying work, tanks, water retaining structure, the time required for testing; for canals, lining works, the passing of one monsoon or running of canal which ever is lower: roads and highways passing of one monsoon (12 months)

The liquidated damages for the whole of the works are

Rs.———0.10%———— (amount) per day

(The amount is usually computed on the basis of 0.1% the contractor price per day.                           [36]

The amount has to be specified as a round figure nearest to the hindered)

The maximum amount of liquidated damages for the whole of the works                                           [36]

is ten percent of final contract price.

The date by which “as-built”(Completion drawings ) drawings (in scale ……..) in 2 sets are required is within 30 days of issue of certificate of completion.. 					                     [41]

The amount to be withheld for failing to supply “as built” (The amount should be sufficient to get the completion drawing prepared by alternative agency in case the contractor fails to submit)  drawings

by the date required is Rs.__________0.50%____________________		                  [41]

The following events shall also be fundamental breach of the contract: 				[42.2]

- The contractor has contravened Sub-clause 7.1 and Clause 9 of CC.

The percentage to apply to the value of the work not completed

representing the Employer's  additional cost for completing the Works

shall be 30 percent.( Change if need be. It should be sufficient to get the balance works completed by alternative agency)                                                                                                                        [43.1]

Price Adjustments:

- following price adjustment methods are applicable here after as per Government Order No. FD3PCL 2008, Bangalore date 21.11.2008.

a) For all works costing more than Rs.50 lakhs, if the period of execution is more than 12 months, the price adjustment will be calculated as prescribed in Annexure to G.O. No: FD 59 PRO Cell/ 2004, dt: 26.11.2004.

b) If the period of execution is more than 6 months but less than or equal to 12 months for work costing more than Rs.50 lakhs, star rates in respect of specified materials (cement, steel and bitumen) only shall be payable to the contractor based on the all India average wholesale price index for the said materials. The star rates adjustment shall be as per the increase or decrease in the index as applied to the said materials between the last date for receiving bids and the date of execution as per the approved programme of works submitted by the contractor at the time of execution of agreement which shall mandatorily be a part of the agreement.

c) If the period of execution is less than or equal to 6 months, for all works irrespective of the cost of the works, price adjustment or star rates shall not be applicable.

d) In works contracts where price adjustment clause is provided, the price adjustment shall be admissible from the date of opening of tenders (Original or extended).

e) Price adjustment clause shall not be included in Goods and Equipment tender documents. However, in respect of tender  documents for procurement of Electric Cables, Transformers, Generators, Motors that have raw material component subject to price fluctuations, appropriate price adjustment clauses may be incorporated by the Tender Inviting Authority in the

tender documents, with the specific approval of the concerned Head of the Department or Managing Director of the Public Sector Undertaking/Board.

2.	The above mentioned methods of price adjustment clause are

subject to the following conditions:

i) The price adjustment clause or the star rates shall not be admissible if the contract period is extended due to lapse on the part of the contractor.

ii) For the cases (a) and (b) above, if the contract period is extended due to no fault of the contractor, the modified programme shall be approved by the competent authority and shall become a part of agreement for which price adjustment/star rates will be applicable.

iii) For the purpose of working out price adjustment and star rates, the price index issued from time to time by the Ministry of Commerce and Industry, Government of India should be adopted.

iv) The formulae for price adjustment shall be as prescribed in Annexure-1 to the G.O. No: FD 59 PRO.Cell/2004 dated: 26.11.2004, which is appended.

3. The above instructions will only be applicable prospectively and shall not be applicable for contracts concluded in the past or being concluded presently or for tenders already invited.

4. The above instructions shall apply to all Procurement Entities as defined in Section 2(d) Chapter I of the Karnataka Transparency in Public Procurement Act, 1999.

ANNEXURE -1 to Government Order No. FD 59 PRO. CELL 2004, BANGALORE DATED 26th NOVEMBER 2004

Price Adjustment Method for work contracts:

Contract price shall be adjusted for increase or decrease in rates and prices of labour materials, fuels and lubricants in accordance with the following principles and procedures and as per formula given hereunder.

(a) The price Adjustment shall apply for the work done from the date of commencement. up to the end of original period of completion or extensions granted by the Employer and shall not apply to work carried out beyond the stipulated period of completion for reasons attributable to the Contractor.

(b) The price adjustment shall be determined during each quarter from the formula given hereunder

(c) Following expressions and meanings are assigned to the work done during the quarter.

R = Total Value of work done during the quarter. It would include the amount of Secured advance for materials paid for (if any) during the quarter, less the amount of the secured advance recovered during the quarter. It will exclude value for works executed under variations for which price adjustment (if any) will be worked out separately based on the terms mutually agreed.

(d) To the extent that full compensation for any rise or fall in costs to the contractor is not covered by the provisions of this or other Clauses in the Contract, the unit rates included in the contract shall be deemed to include amounts to cover the contingency of such other rise or fall in costs.

Price Adjustment Formula1:

Adjustment for labour component:

(i) Price adjustment for increase or decrease in the cost due to labour shall be paid in accordance with the following formula.

VL = 0.85 x PL/100 xRx(Li-Lo) /Lo Where,

VL = Increase or decrease in the cost of work during the quarter under consideration due to changes in rates for local labour;

LO = The average consumer price index2 for industrial workers for ...........3 Centre for the quarter preceding the date of opening of tenders as published by the Labour Bureau, Ministry of Labour, Government of India;

Li = The average consumer price index for industrial workers for ......... Centre for the quarter under consideration as published by Labour Bureau, Ministry of Labour, Government of India.

PL = Percentage of labour component of the work

Adjustment for Cement Component:

1 The Formula has some normal components. It should be changed if need to be suit the nature of the work.

2 The Index numbers are available in the web site http:/labourbureau.nic.in/indtab.him/

3 Insert the name of center. The centers for which the indices presently available for Karnataka State are Bangalore, Belgaum, Hubli/Dharwad, Mercara. Choose the centre nearest to the work for which tenders are invited.

(ii) Price adjustment for increase or decrease in the cost of cement component procured by the contractor shall be paid in accordance with the following formula.

Vc = 0.85 X PC/100XRX (Ci – Co)/Co, Where,

Vc = Increase or decrease in the cost of the work during the quarter under consideration due to changes in the rates for cement;

Co = The all India average wholesale price index 4for cement (Ordinay Portland cement) for the quarter preceding the date of opening of the tenders as published by the Office of Economic Advisor, Ministry of Commerce and Industry, Government of India, New Delhi;

Ci = The all India average whole sale price index for cement (Ordinary Portland Cement) for the quarter under consideration as published by the Office of Economic Advisor, Ministry of Commerce and Industry, Government of India, New Delhi

Pc = Percentage of cement component of the work

Note: For the application of this clause, index of Ordinary Portland Cement5 has been chosen to represent Cement group.

Adjustment for steel component:

(iii) Price adjustment for increase or decrease in the cost of steel procured by the contractor shall be paid in accordance with the following formula.

Vs = 0.85 X PS/100 XRX (Si-So)/So where,

Vs = Increase or decrease in the cost of work during the quarter under consideration due to changes in the rates for steel;

So = The all India average wholesale price index for steel (M.S. Bars and rods) for the quarter preceding the date of opening of Bids as published by the Office of Economic Advisor, Ministry of Commerce and Industry, Government of India, New Delhi

Si = The all India average wholesale price index for steel (M.S. Bars and Rods) for the quarter under consideration as published by the Office of Economic Advisor, Ministry of Commerce and Industry, New Delhi

Ps = Percentage of steel component of the work

Note: For the application of this clause, index of M.S. Bars and Rods6 has been chosen to represent steel group.

(iv) Price adjustment for increase or decrease in the cost of bitumen shall be paid in accordance with the following formula:

VB = 0.85 XPB/100XRX (Bi-Bo)/Bo, Where

4 The index number are available in the web site http://eaindustry.nic.in

5 This may be changed depending on the major type of Cement used depending on the nature of work

6 This may be changed depending on the major material used depending on the nature of work

Adjustment for steel component:

(iv) Price adjustment for increase or decrease in the cost of bitumen shall be paid in accordance with the following formula.

VB = 0.85 X PB/100 XRX (Bi-Bo)/Bo, Where,

VB = Increase or decrease in the cost of work during the quarter under consideration due to changes in the rate for bitumen.

Bo = The official retail price of bitumen at the IOC/HPCL/BPL or other depot at ...........7 on the day 30 days prior to the date of opening of Bids.

Bi = The official retail price of bitumen at the IOC/HPCL/BPL or other depot at ..........for the 15th day of the middle calendar month of the quarter under consideration.

PB = Percentage of bitumen component of the work.

Adjustment of Fuel and Lubricant component:

(v) Price adjustment for increase or decrease in cost of Fuel and Lubricants shall be paid in accordance with the following formula:

VF = 0.85XPF/100XRX(Fi-Fo)/Fo, Where,

VF = Increase or decrease in the cost of work during the quarter under consideration due to changes in the rates for Fuel and Lubricants.

FO = The official retail price of High Speed Diesel (HSD) at the IOC/HPCL/BPL or other consumer pump at...... 8 on the Day 30 days prior to the date of opening of Bids.

Fi = The official retail price of HSD t the IOC/HPCL/BPL or other consumer pump at.............for the 15th day of the middle calendar month of the quarter under consideration.

PF = Percentage of Fuel and Lubricant component of the work.

Note: For the application of this Clause the price of HSD9 has been chosen to represent Fuel and Lubricant Group.

Adjustment for Plant and Machinery Spares Component:

(vi) Price adjustment for increase or decrease in the cost of plant and machinery spares procured by the contractor shall be paid in accordance with the following formula:

Vp = 0.85XPp/100XRX(Pi-Po)/Po, Where

VP = Increase or decrease in the cost of work during the quarter under consideration due to changes in the rates for plant and machinery spares.

P0 = The all India average wholesale price index for Heavy machinery and parts for the quarter preceding the date of opening of bids as published by the Office of the Economic Advisor, Ministry of Commerce and Industry, Government of India, New Delhi.

Pi = The all India average wholesale price index for Heavy machinery and parts for the quarter under consideration as published by the Office of the Economic Advisor, Ministry of Commerce and Industry, Government of India, New Delhi

PB = Percentage of Plant and Machinery Spares component of the work.

Note: For the application of this Clause index of Heavy Machinery and Parts10 has been chosen to represent the Plant and Machinery Spares Group.

7 Insert the nearest location of POL Depot

8 Insert the location of the nearest POL Consumer pump

9 This could be appropriately changed to any other item depending on the nature of work.

10 This could be appropriately changed to any other item depending on the nature of the work.

Adjustment for Other materials:

(vii) Price adjustment for increase or decrease in the cost of other materials other than cement, steel, bitumen and Fuel and Lubricants11, procured by the contractor shall be paid in accordance with the following formula:

VM = 0.85 X PM/100 X RX (Mi – Mo)/Mo, Where

VM = Increase or decrease in the cost of work during the quarter under consideration due to changes in the rates for local materials other than cement, steel, bitumen and Fuel and Lubricants.

Mo = The all India average wholesale price index for all commodities for the quarter preceding the date of opening of bids, as published by the Office of the Economic Advisor, Ministry of Commerce and Industry, Government of India, New Delhi

Mi = The all India average wholesale price index for all commodities for the quarter under consideration as published by the Office of the Economic Advisor, Ministry of Commerce and Industry, Government of India, New Delhi

PM = Percentage of other material component (Other than cement, steel bitumen and Fuel and Lubrivants) of the work.

The following percentages 12 will govern the price adjustment for the entire contract:13

1. Labour – PL					 .............. %

2. Cement – Pc					 ............... %

3. Steel – Ps					 ............... %

4. Bitumen – PB 				............... %

5. Fuel and Lubricants – PF14		 ............... %

6. Plant and Machinery Spares – Pp15	 ............... %

7. Other materials – PM 			............... %

TOTAL 100%16

11 Add, delete or change depending on the nature of work.

12 The percentages have to be approximately worked out on the estimates of cost and incorporated in the tender document before issue. It shall not be changed even if there is change of scope of work during execution.

13 The components could be added or deleted or changed depending on the nature of the work.

14 This could very from 5% for normal works and 10% for highly mechanized operations in the work

SECTION 7: SPECIFICATIONS

------------Seperately uploaded in ePortal-------------------------

SECTION 8: DRAWINGS

------------Seperately uploaded in ePortal-------------------------

SECTION 9: BILL OF QUANTITIES

|  |  |  |  | Rate (Rs) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sl. No. | Description of item (with brief specification and reference to Book of specification) | Quantity | Unit | In figures | In words | Amount (Rs) |
|  | ENCLOSED SEPARATELY |  |  |  |  |  |
|  |  | Total Tender Price (in figures) |  |  |  |  |
|  |  |  | (in words) |  |  |  |

Note:

(1)	Item for which no rate or price has been entered in will not be paid for by the Employer when executed    and shall be deemed covered by the other rates and prices in the Bill of Quantities (refer: ITB Clause 7.2 and CC Clause 33.2).

(2)	Unit rates and prices shall be quoted by the Tenderer in Indian Rupees.

(3)	Where there is a discrepancy between the rate in figures and words, the lower of the

two will govern. [ITT Clause 20.1(a)]

- Where there is a discrepancy the unit rate and the line item total resulting from multiplying the unit rate by quantity, the unit rate quoted shall govern [ITT Clause 20.1 (b)]

SECTION 10:

FORMAT OF BANK GUARANTEE FOR SECURITY DEPOSIT

To:

____________________________________________________[name of Employer]

_________________________________________________[address of Employer]

WHEREAS _________________________ [name and address of Contractor] (hereinafter called "the Contractor") has undertaken, in pursuance of Contract No. _____ dated ________________ to execute, “IMPROVEMENTS TO ARIYADKA NINTHIKAL KATTA ROAD FROM KM 15.50 TO 17.50 IN SULLIA TALUK, D.K. DIST UNDER H/A. 5054-04-337-0-01-154 PLAN DISTRICT & OTHER ROADS IMPROVEMENTS.”

_[name of Contract and brief description Works] (hereinafter called "the Contract");

AND WHEREAS it has been stipulated by you in the said Contract that the Contractor shall furnish you with a Bank Guarantee by a recognized bank for the sum specified therein as security for compliance with his obligations in accordance with the Contract;

AND WHEREAS we have agreed to give the Contractor such a Bank Guarantee;

NOW THEREFORE we hereby affirm that we are the Guarantor and responsible to you, on behalf of the Contractor, up to a total of Rs.____________________ [amount of guarantee]

Rupees__________________________ __________________________[in words], and we undertake to pay you, upon your first written demand and without cavil or argument, any sum or sums within the limits of ____________________ [amount of guarantee] (An amount shall be inserted by the Guarantor, representing the percentage of the Contract Price specified in the Contract )  as aforesaid without your needing to prove or to show grounds or reasons for your demand for the sum specified therein.

We hereby waive the necessity of your demanding the said debt from the Contractor before presenting us with the demand.

We further agree that no change or addition to or other modification of the terms of the Contract or of the Works to be performed there under or of any of the Contract documents which may be made between you and the Contractor shall in any way release us from any liability under this guarantee, and we hereby waive notice of any such change, addition or modification.

This guarantee shall be valid until 30 days from the date of expiry of the Defects Liability Period.

Signature and seal of the guarantor _____________________________

Name of Bank ____________________________________________

Address ____________________________________________

Date ____________________________________________