Cherokee Nation Businesses, LLC

CNB Cultural Tourism POS and Back Office Solution

RFP Document

2016

input.doc

1.0 Introduction	3

1.1 Company	3

1.2 Contact	3

1.3 Project Objective	4

1.4 Project Assumptions and Dependencies	8

1.5 Project Team and Responsibilities	10

1.6 Project Resources Forecast	12

2.0 RFP GENERAL INFORMATION	12

2.1 RFP Overview	12

2.2 RFP Format	13

2.3 RFP Timetable	13

2.4 Vendor Characteristics	14

2.5 Contractual Issues	14

2.6 Security and Control	14

2.7 Training	14

2.8 Documentation	14

2.9 Design Approach and Strategy	15

2.10 Roles and Responsibilities	15

2.11 Tribal Employment Rights Office	15

2.12 Cherokee Nation Gaming Commission	15

2.13 Rejection of Bids	15

3.0 Current State	16

3.1 Overview	16

4.0 Vendor’s Response to RFP	16

4.1 Format of Vendor’s Response	16

4.2 Introduction and Vendor Background	17

4.3 Design Approach	18

4.4 Training Experience	19

4.5 Project Costs	19

4.6 Security Questionnaire	19

4.7 RFP Certification	19

5.0 Definitions:	20

# 1.0 Introduction

## 1.1 Company

Cherokee Nation Businesses, L.L.C. (CNB), is wholly owned by the Cherokee Nation, the nation's second largest Indian tribe. CNB, the economic engine of the Cherokee Nation, owns companies in the gaming, hospitality, personnel services, distribution, aerospace, manufacturing, telecommunications, technology services, medical equipment, security and defense services, construction and environmental services industries.   These businesses have annual revenues of over $700 million and over $100 million in profits.  CNB continues to grow and expects to acquire new businesses in the future.

CNB currently employs more than 4,400 people in northeastern Oklahoma and northwestern Arkansas.  The Cherokee Nation and its businesses employ more than 8,000 people in all, making it one of the area’s largest employers.

CNB’s vision is to be the model tribal enterprise delivering superior value and providing financial independence to the Cherokee Nation through sustained growth, job creation, and diversified business development.

## 1.2 Contact

All questions related to this document should be directed by email to Talia Myres at the following address:

talia.myres@cn-bus.com

## 1.3 Project Objective

### 1.3.1 Overview

Cherokee Nation Businesses (CNB) is currently in the process of selecting a point-of-sale system and implementation partner for its Cultural Tourism Department. CNB plans to select a point-of-sale solution, back office system, and implementation partner that can help meet our Business Objectives.

### 1.3.2 Vision Statement

CNCT has several areas in need of improvement in its retail POS system. One is adding the sale and redemption of gift cards to its offerings. Another is providing real-time inventory management between its POS, Back Office and a website on a single database. Reducing manual entries on sale-discounted items will save time for the employees and customers. Tracking repeat customers within the POS will make it possible to deliver sales promotions direct to the customer. Synchronizing the Back Office inventory with the existing website will eliminate manually updating the website inventory. Further, a handheld inventory scanner that will synchronize with the solution will allow for conducting inventory during business hours, along with receiving, shipping, and transferring inventory among locations in northeast Oklahoma. Customized standard reports will provide management with quick analytical data to assist with operating and managing retail gift shops.

### 1.3.3 Key Business Objectives and Success Criteria:

- Implement a retail point-of-sale and back office/inventory system.

- Achieve selling and redeeming gift cards at stores.

- Synchronize inventory and sales with existing or new website.

- Improve analytical reports for management, trends, margins, and market demand.

- Improve managing inventory across multiple geographic locations and a website.

- Reduce manual entries between the solution and the financial management system.

- Obtain customer information (zip code and/or email address) on a voluntary basis for marketing purposes.

### 1.3.4 Cultural Tourism Point-of-Sale Features

| ID | Description | Rating (H-M-L) |
| --- | --- | --- |
| FE-1 | The solution shall provide for the sale and redemption of CNCT gift cards. | H |
| FE-2 | The solution shall fulfill orders through one centralized back office. | H |
| FE-3 | The solution must allow viewing inventory statuses in real-time across all locations. | H |
| FE-4 | The solution shall support transfer inventory among various store locations. | H |
| FE-5 | The solution shall provide security controls with management overrides for pricing and returns. | H |
| FE-6 | The solution must provide internal user security controls for store/corporate access and reporting. | H |
| FE-7 | The solution shall integrate with a handheld scanner device for inventory management. | M |
| FE-8 | The solution shall synchronize inventory in real-time across all store locations. | M |
| FE-9 | The solution will allow mass changes to price-book items across one or more locations. | H |
| FE-10 | The solution shall provide a centralized product list that describes products once, optimal pricing, and placed at one or more locations. | H |
| FE-11 | The solution shall immediately process credit cards. | H |
| FE-12 | The solution shall provide equipment and hardware for physical locations, as shown in Section 1.3.6. | H |
| FE-13 | The solution shall provide supported hardware replacements within an agreeable time upon notice of outage. | H |
| FE-14 | The solution shall provide for multiple state and tribal tax rates. | H |
| FE-15 | The solution must provide for multiple group discounts. | H |
| FE-16 | The solution must provide for managing in-house account charges. | H |
| FE-17 | The solution shall track vendor’s information. | M |
| FE-18 | The solution shall manage vendor information and consignment items. | M |
| FE-19 | The solution must differentiate consignment sales, invoices, and balances. | M |
| FE-20 | The solution shall accept payment methods, such as cash, credit card (including EMV chips), gift card, checks, and employee charges. | H |
| FE-21 | The solution must transact sales, returns, and credits using multiple or mixed payment methods as defined in FE-20. | H |
| FE-22 | The solution must track sales by clerk. | M |
| FE-23 | The solution shall provide customized standard reports listed in Section 1.3.5. | H |
| FE-24 | The solution shall allow creating on-demand reports from all Back office data fields. | H |
| FE-25 | The solution shall integrate with existing or new website. | M |
| FE-26 | The solution shall provide for specialty pricing. | M |
| FE-27 | The solution shall track employee charges on purchases. | H |
| FE-28 | The solution shall track and manage purchase orders by vendor. | L |
| FE-29 | The solution shall allow discounting specific items, total order, or shipping prices manually. | H |
| FE-30 | The solution shall track orders by stage, such as picking, packing, shipped, delivered, or cancelled. | L |
| FE-31 | The solution shall allow shipping of full or partial orders. | H |
| FE-32 | The solution shall print picking and packing documents. | M |
| FE-33 | The solution shall create and print barcodes labels. | H |
| FE-34 | The solution shall provide exportable reports that are compatible with financial management general ledger, accounts payable, and accounts receivable software modules. | H |
| FE-35 | The solution shall calculate and value inventory using the preferred method of weighted average cost. | H |
| FE-36 | The system will be capable of tracking voided and cancelled transactions as well as returns. | H |
| FE-37 | The system shall provide multiple tax exempt capabilities and capture issued tax exempt number and sales total. | H |

1.3.5 Example Standard Reports by Entity

1.3.5.1	Sales – by cashier, gift card sales and balances, house accounts, employee charges for payroll deduction, orders by stage

1.3.5.2  Admissions – Heritage Center, museums, military comps, and by age

1.3.5.3  Membership – Heritage Center

1.3.5.4  Department – daily, month-to-date, year-to-date detail and summary reporting, by location and category

1.3.5.5  Inventory – receiving from vendor invoices, daily, re-order margins as percentage, inventory transfer, location, status, orders

1.3.5.6  Vendors – by purchase order, consignment inventory and sales amount, item info

### 1.3.5.7  Discounts – multiple discounts and multiple tax exemptions

### 1.3.6 Locations

| Location Name | POS | Back Office/Mgr. |
| --- | --- | --- |
| Cherokee National Prison Museum | 1 | 1 |
| Cherokee Nation Gift Shop | 2 | 1 |
| Cherokee Nation Welcome Center – Kansas | 1 | 1 |
| Cherokee Nation Supreme Court | 1 | 1 |
| Cherokee Heritage Center Museum Store | 2 | 1 |
| Cherokee Nation Welcome Center – Tulsa | 1 | 1 |
| John Ross Museum | 0 | 0 |
| Website: www.cherokeegiftshop.com | 0 | 0 |
| Cherokee Art Gallery | 1 | 1 |

## 1.3.7 Limitations and Exclusions

### The John Ross Museum location will have POS limitations based upon its remote location and Internet/network availability.

### 1.3.8 Project Management

CNB understands each vendor will bring its own methodology to the project, however, the Cultural Tourism Point-of-Sale project must include:

- Configuration Evaluation/Design

- Documentation of Business Processes, including Business Process Flows

- Improvement recommendations

- Planning

- Training  (materials and hands-on training)

### 1.3.9 Key Deliverables

- Installation/Configuration of Cultural Tourism Point-of-Sale system and Back Office system

- Training

- Technical Support

- Project plan including milestones and completion date

- Maintenance Agreement

### 1.3.10 Project Completion Criteria:

- CNB management and IT management agree on a plan of action to accomplish system functionality and approve the system implementation.

- CNB management reviewed for data accuracy, the implementation plan documented, and a fully configured system in operation.

- All customizations fully documented and transitioned to CNB IT support personnel.

- CNB management sign-off on documentation, the project plan, and a functioning system in place.

## 1.4 Project Assumptions and Dependencies

### 1.4.1 Assumptions

| ID | Description |
| --- | --- |
| AS-1 | The solution shall use and display the English language. |
| AS-2 | The English language shall be the official language used for communication on this project. |
| AS-3 | The solution shall be available 99.9 percent uptime with less than one-hour per month downtime. |
| AS-4 | The solution shall be available 24 hours per day, seven days per week, 365 days per year. |
| AS-5 | United States currency shall be the official currency concerning this project. |
| AS-6 | The vendor shall provide planned system maintenance notifications at least one week in advance. |
| AS-7 | CNB shall be able to contact vendor directly for timely issue resolution and escalation. |
| AS-8 | The vendor shall initially create standardized reports based upon solution fields needed by POS and back office users. |
| AS-9 | The vendor shall import existing inventory data into the solution, so that the data is immediately useful to CNCT with minimal editing involved before use. |

### 1.4.2 Technical Requirements

| ID | Description |
| --- | --- |
| TR-1 | The solution shall provide an e-commerce module for integration with an existing or new website. |
| TR-2 | The POS solution must function independent of the back office system if the local network connection becomes non-functional. |
| TR-3 | The solution must provide a cordless handheld scanner that communicates for receiving and transferring inventory. |
| TR-4 | The solution shall provide real-time integration into credit card merchant services for authorizations, captures, voids, and credits. |
| TR-5 | The solution shall store all location’s data in a central database repository. |
| TR-6 | The solution shall utilize an Active Directory (AD) environment to define a user’s security permissions. |
| TR-7 | Web-based solutions shall be cross-browser compatible with multiple browsers such as IE 8 and above. |
| TR-8 | The solution shall provide gift card functionality or integrate with a third party service. |
| TR-9 | Install, setup, and support CNB on POS solution terminals, peripheral devices, and the back office systems at each location as defined in Section 1.3.6. |
| TR-10 | Cloud-based solutions shall provide CNB with a disaster recovery plan that minimizes lost productivity time. |
| TR-11 | The vendor shall maintain existing inventory data relationships and fields when importing inventory data into the solution, such as item’s vendor, price, suggested retail price, item number, item name, item description, unique identifier, UPC and/or PLU, store location, and store department. |
| TR-12 | CNB shall retain its existing POS and back office data on an internal data warehouse for standard reporting that is external to the solution. |
| TR-13 | CNB must follow internal IT disaster and recovery policies and procedures if the solution will reside in CNB’s data centers. |
| TR-14 | The solution shall provide exporting data files as reports in a format that will interface with financial management. |
| TR-15 | System must be PCI compliant as defined by the PCI Council and reported as such on the PCI Council website at www.pcisecuritystandards.org. |

### 1.4.4 Critical Success Factors for Business and Vendor

- Prompt resolution of issues and decisions

- Project deadlines met

- Harmonious relationships maintained among the project teams

- Top management support of the project team and implementation

- Committed project team of subject matter experts, augmented by business owners and IT personnel where necessary

- Clearly assigned accountability for project tasks

- Sufficient resources with appropriate segregation of duties committed to the project

- Timely Status updates by all team members

- Structured Change Management Process

- Timely escalation of issues and missed project due dates

- Committed Sponsorship

| ID | Description |
| --- | --- |
| SC-1 | Implement a retail point-of-sale system. |
| SC-2 | Achieve selling and redeeming gift cards at stores. |
| SC-3 | Synchronize inventory and sales with existing or new website. |
| SC-4 | Improve analytical reports for management, trends, margins, and market demand. |
| SC-5 | Improve managing inventory across multiple geographic locations and a website. |
| SC-6 | Reduce manual entries between the solution and the financial management system. |

### 1.4.5 Quality Assurance

To ensure that the project team is executing the proposed project plan as submitted, CNB retains the right to review and cancel the agreement after the project begins. In that event, CNB will pay all reasonable and documented vendor costs in accordance with CNB’s Travel and Expense Policy up through the termination date with no further liability to vendor.

CNB retains the right to request replacement team members from the vendor and have a team member changed in a timely manner.

The functional design and implementation plan requires the Business Owner and the Technical Owner to sign-off prior to completion of the design project.

Project status including work complete, estimated time to completion, and missed due dates must be delivered to the steering committee on a weekly basis throughout the length of the project.

An issue log must be created and maintained and a status report must be delivered weekly with number of issues resolved and new issues added.

A Change Management process must be established with clear guidelines for requesting a change, approval necessary for change to be implemented, responsibility for change timeline, and determination of successful completion.

### 1.4.6 Risk Analysis Summary

Risks for the design and implementation of the Cultural Tourism POS project include missing key deadlines and extending the implementation timeline. Risks and their potential impact should be identified in the design strategy. Documentation should cover both the impact of selecting or rejecting the design and implementation impacts.  Risk assessment must recognize CNB staff may or may not be knowledgeable in Cultural Tourism POS solution selected and guidance should be provided in risk issue identification.  Additional Business Risks listed below:

| ID | Description |
| --- | --- |
| BR-1 | The solution must provide credit card and gift card processing compliance per industry standards. |

## 1.5 Project Team and Responsibilities

The Project Team will be vital to the overall project success.  CNB will assign the appropriate resources to meet the agreed upon schedule and deliverables.

To ensure that the project is on schedule and work is completed, weekly status meetings will be required from the Project Team and weekly status reports submitted to the appropriate project manager.  Project status includes project outlook, brief overview, completion of assigned issues/deliverables, items that were planned but not accomplished, miscellaneous items, issues and concerns, key activities planned for the next week, and key dates, including time off.  All issues/deliverables that have been noted as completed must be approved by the Business Owner and submitted at weekly status meetings for review and project team approval.

The following matrix outlines the roles and their responsibilities; team members will be identified prior to start of work.

| Roles | Responsibilities |
| --- | --- |
| Project Partner(s) / Project Sponsor | CNB Executive(s) affected by each project will provide project approval, project funding, direction, sponsorship, and timely problem resolution. The project partner(s) and project sponsor will receive the weekly Project Executive Status Report and may periodically attend the steering council meetings. |
| CNB IT Project Manager | Responsible for the project plan, documenting meeting minutes and decisions, escalating issues and coordinating the utilization and proactive participation of the business resources, both within the project team and those involved outside the project team. Work closely with Implementation Partner in updating the overall project plan. |
| Project Consultant | Responsible for the overall success of the project by ensuring that the business requirements are fulfilled while facilitating documented process design, process changes, policy and procedures, testing, and training. |
| CNB Business Owners | Each major department or business entity affected by the project will assign a business owner that is responsible for assigning the correct business process specialists, making sure policy and procedures are completed and reviewed, ensuring high and dedicated performance from their assigned team members, and providing direction and guidance to their team members in the design and implementation phase for the Cultural Tourism POS solution project. |
| CNB Subject Matter Experts (SMEs) | Each major department or business entity affected will assign the necessary team members to participate in the implementation effort. These individuals are specialized in one area or process and must have overall knowledge of the current processes, policy and procedures, etc to provide insight into current state design, future state design and completing assigned tasks in a timely manner. They may also assist with employee self-service training. |
| Business Project Improvement Owner | Responsible for ensuring the correct BPI personnel are available and performing to high and dedicated performance levels, as well as ensuring the current state/future state tasks are effective and remain on schedule |
| Business process Specialists/Managers | Responsible for leading current state, future state design sessions, documenting process flows, business decisions, and gaining consensus on business processes. |
| CNB Technical Owner | Responsible for assigning the correct technical team, ensuring technical infrastructure and system uptime meets operational requirements, ensuring dedicated performance from their assigned team members, and providing direction and guidance to their team members during the implementation process. |
| CNB Technical Analyst | Designated IT personnel who will perform hardware, architecture and network setup. Participate in the infrastructure review, in the business process documentation, in the implementation strategy, perform necessary development and assist with security design. |

## 1.6 Project Resources Forecast

### 1.6.1 Hardware

CNB will provide computers and phone access for all project team members.  CNB will provide access to printers for all project team members.

### 1.6.2 Software

It is assumed that CNB project managers will have access to Microsoft Project.  All CNB project team members will have access to Microsoft Word, Excel, and PowerPoint.  All CNB and contractor project team members will have access to CNB email (mainly for scheduling).

### 1.6.3 Office Space

CNB will provide a dedicated work environment for the project team throughout all of the phases of the implementation project. This includes workspace, meeting rooms and training space.

### 1.6.4 Security

This work environment will include access to the appropriate CNB/CNE environments, applications, networks, printers and other peripheral devices needed during the project.  Contractors will have 24/7 access to workspace, including access to physical facilities if needed, and applicable environments for the duration of the design and implementation.

### 1.6.5 Outside Access

CNB/CNE will provide access to Internet and contractor networks, websites, and databases.

# 2.0 RFP GENERAL INFORMATION

## 2.1 RFP Overview

The goal of this Request for Proposal (RFP) is to determine if your services meet the functional and technical needs of CNB. Please feel free to submit any additional information you deem appropriate for this project.

Any CD-ROM/disk, and/or user documentation submitted with your proposal will be returned upon written request.  All other materials provided will become the property of CNE and will not be returned to the vendor.

RFP submission is:

Return bids are due no later than July 26, 2016 at 3:00PM and can be returned via mail to Talia Myres at the following address:

Talia E. Myres

Cherokee Nation Entertainment

Building 3

777 W Cherokee Street

Catoosa, OK 74015

Questions can be sent to Talia Myres at talia.myres@cn-bus.com. Bid responses will be held valid for 90 days from the July 26, 2016 due date. The attached “Vendor Security Questionnaire” document must be filled out in its entirety and returned via email with bid prior to bid closing date. Failure to return a copy of the Vendor Security Questionnaire document with all questions answered with bid prior to bid closing will result in disqualification of bid. Any questions must be submitted via email. No verbal questions will be responded to.

RFP responses should include all requested information including the scope of the bid (POS and/or back office system). This information will be held in confidence and will not be made available to other vendors. Likewise, the vendor agrees to hold in confidence any and all information included in this RFP and will not disclose to a third party any part of this RFP, except as necessary to generate a response to this RFP. CNB reserves the right to issue one award, multiple awards or reject any or all responses. CNB reserves the right to make partial awards, to award all work, to reject any and all bids, to waive any and all bid document requirements and to negotiate contract terms with the successful bidder, and the right to disregard all nonconforming, nonresponsive or conditional bids.  Discrepancies between words and figures will be resolved in favor of words.  Discrepancies between the indicated sum of any column of figures and the correct sum thereof will be resolved in favor of the correct sum.  The vendor is responsible for all costs they incur in preparing their response to this RFP.  The vendor may be asked to present their response on-site. Any questions regarding this RFP should be communicated via e-mail to talia.myres@cn-bus.com.  A response will be returned as well as a copy of your question and its response will be posted on the Cherokeebids.org website within one business day or as soon as practicable.

## 2.2 RFP Format

This RFP is distributed to selected vendors in the following electronic format:

- Cultural Tourism POS RFP

## 2.3 RFP Timetable

The timetable below is subject to change, but if any modifications to the project time schedule are made, they will be communicated to all bidders in a timely manner.

- July 26, 2016 – Bid Responses Due to CNB

- August 1, 2016 through August 25, 2016 – Vendor de-scope/interviews with CNB project team

- August 29, 2016 – CNB Final Selection

## 2.4 Vendor Characteristics

Outlined below, not necessarily in order of importance, are the high-level descriptions of criteria that will be looked for in evaluating proposals.

- Successfully implemented a point-of sale system and/or back office system.

- Have a reputation for financial stability and operate a well-established and stable organization

- Demonstrate an approach and design methodology compatible with the approach outlined in this document

- CNB’s preference is a vendor with significant multiple company experience and clients

- Have a collaborative mindset that enables CNB to effectively implement and support the process/application

## 2.5 Contractual Issues

Upon award, Cherokee Nation Businesses and the vendor will negotiate a Consulting Services Agreement to arrive at mutually agreeable terms and conditions. All work products after award will become the property of CNB. Vendor must contractually commit to all statements made in their RFP response. All statements in this document are considered in scope even if not identified in vendor documents.

## 2.6 Security and Control

Specifications are included that summarize the level of security for confidential and sensitive information in applications and functions. Define what controls are provided to ensure the integrity and protection of data within the system.

## 2.7 Training

### Vendor shall provide hard and soft copy training materials.

### Vendor shall provide system training to CNB support staff.

### Vendor shall provide train-the trainer training sessions to selected staff.

### Vendor shall provide a detailed Help menu within the application.

## 2.8 Documentation

Vendor must provide complete and thorough documentation that addresses any technical, configuration, development or functional change to the system. All customizations must be documented by vendor. All process and workflow creation/changes must be documented. In addition to change justification, the documentation must include a step by step change analysis with visual examples where appropriate. All changes must be mutually agreed to between vendor and CNB.

## 2.9 Design Approach and Strategy

Each potential vendor must describe in detail their design approach and strategy including a list of the key advantages of their methodology. In addition, the vendor must describe the deployment strategies for the automation of manual processes and on-boarding of all entities.

## 2.10 Roles and Responsibilities

Each vendor must define the expected roles and responsibilities of their project team. This should be presented in table format indicating roles with their projected timeline.

## 2.11 Tribal Employment Rights Office

This project is also subject to Cherokee Nation Tribal Employment Rights Office regulations that include a fee of ½ of 1% of total contract award, if applicable, and the completion of a TERO Labor Agreement and payment of associated fees, including a $25 per person per day fee for any non-Indian worker on site. The successful bidder’s performance will also be measured, recorded, and reported to the Cherokee Nation.   Please refer to Cherokee Nation Legislative Act 38-05 dated 11-14-06 repealing and superceding Cherokee Nation law regarding Labor and the Employment Rights Ordinance and Declaring an Emergency. The complete Act is available at our website or by contacting the TERO OFFICE at Tahlequah 918-453-5000.

## 2.12 Cherokee Nation Gaming Commission

As a result of the successful bidder’s provision of goods and/or services under the Agreement, the successful bidder may be required to apply for and obtain a gaming license from the Cherokee Nation Gaming Commission (“CNGC”).  If so required, and the successful bidder is unable to obtain or maintain its gaming license throughout the term of the Agreement, upon written notification of such failure from CNGC and/or CNB, CNB may cancel the Agreement without penalty, paying only for the goods and/or services provided to CNB prior to such notification.

## 2.13 Rejection of Bids

CNB reserves the right to reject any and all bids when such rejection is in the best interest of CNB.  All bids are received subject to this stipulation and CNB reserves the right to decide which bid shall be deemed lowest and best.  A violation of any of the following provisions by the bidder shall be sufficient reason for rejecting his bid, or shall make any Contract between CNB and the Contractor that is based on his bid null and void:  (i) divulging the information in said sealed bid to any person, other than those having a financial interest with him in said bid, until after bids have been opened; (ii) submission of a bid which is incomplete, unbalanced, obscure, incorrect, or which has conditional clauses, additions, or irregularities of any kind; (iii) which is not in compliance with this RFP; or (iv) which is made in collusion with another bidder. The foregoing list is non-exhaustive and CNB reserves the right to reject a bid or nullify any Contract between CNB and the bidder that is based on his bid for any other reason it deems is in the best interest of the CNB.

# 3.0 Current State

## 3.1 Overview

### 3.1.1 Background, Business Opportunity, and Customer Needs

Cherokee Nation Cultural Tourism (CNCT) has been using its current point-of sale (POS) system for ten to fifteen years. Its vendor no longer supports this application version. CNCT manages multiple gift shops and gift shops at welcome centers and museums. Currently, all locations utilize separate databases and/or systems making staff log in to each of these systems and duplicate work to manage inventory. While the website processes credit cards immediately, there is no real-time connection between the POS/Back Office system and the website. Staff must export the website sales orders each day then manually enter each sale into the POS system. In addition, staff must constantly monitor Back Office inventory quantities then manually adjust the website inventory counts to avoid overselling products.

### CNCT wants to take advantage of electronic commerce technologies across its multiple locations and website. Important is selling gift cards then redeeming them with mixed payment forms. Also important is specialty-pricing options where the POS automatically discounts each line item thereby eliminating staff manual entries. CNCT currently offers several group discounts in varying percentages. In addition, CNCT must continue servicing multiple tax rates between the state and tribe. Further, they must continue providing for tax-exempt groups. The desired solution will integrate with a website providing inventory management and order processing in a centralized database repository. Active Directory (AD) will provide the default data security that determines all users’ access to software and various POS/Back Office functions. The desired solution will provide a PCI compliant card processing service or integrate with our existing service provider.

# 4.0 Vendor’s Response to RFP

## 4.1 Format of Vendor’s Response

Please follow the format described below.

The RFP responses are to be submitted to Talia Myres at the address provided in section 2.1 above.  Responses to this RFP should address all deliverables listed in the RFP. CNB may include the vendor's response to this RFP as an addendum to any potential contract. The RFP response packages must arrive by July 26, 2016.

## 4.2 Introduction and Vendor Background

Please complete the following questions to provide CNB with a thorough understanding of your company’s history and background. Tables are used to facilitate analysis of each vendor's product by standardizing the format of responses to each question. In the tables below, please answer all questions using the blank section under each question.

### 4.2.1 Management Summary

Present the overall scope and projected cost of the proposed implementation effort, detailed by product. It should include a brief summary of the strategy in non-technical terms. It should also state specific reasons why the vendor's proposal best satisfies the needs of CNB.

### 4.2.2 Annual Report

Provide a copy of the vendor's most recent annual report, if a public company. If an annual report is provided please reference it below as an attachment to this RFP; otherwise, a statement of financial stability by the vendor's independent auditors will be adequate.

### 4.2.3 Organization Chart

Present a company organizational chart or other appropriate information to indicate the organization's ability to support the installation and maintenance and adapt to staffing changes.

### 4.2.4 Principals

Identify the principals of the organization and the individuals on the project team who would be responsible for all aspects of the proposed implementation.

### 4.2.5 Implementations

Provide a list of two similar implementations. Included in this list should be a brief description of the functional enhancements and timelines for the implementation.

### 4.2.6 Team Members

Provide names and resumes of all key personnel and the proposed project team members for review.

### 4.2.7 References

Please identify three references that CNB can contact to discuss their project. In addition, please provide a list of customers comparable to CNB.

### 4.2.8 Vendor Questionnaire

| Information Requested | Response |
| --- | --- |
| Company Name: |  |
| Year Founded: |  |
| Number of Employees: |  |
| Number of Offices: |  |
| Primary Geographic Market Area: |  |
| Primary Industry Market: |  |
| Number of Years Implementing POS Solutions: |  |
| Number of Current/Past Clients Implementing this Version of the Software: |  |

### 4.2.9 RFP Contact

Please provide the name, title, address and phone number of the person with whom all contact should be made concerning your response to the RFP.

## 4.3 Design Approach

Please provide any additional information regarding your design experience for companies with similar challenges as CNB.  Tables are used to facilitate analysis of each vendor's product by standardizing the format of responses to each question.

### 4.3.1 Design Experience

Describe what services are typically provided by you, the vendor, during the analysis and design processes.

Describe the approximate staffing, by skill level, which you would recommend to assess, design, and implement both the functional and technical aspects of the implementation.

Describe the approximate staffing and time commitment you suggest CNB provide to assess and design the financial upgrade. Identify the number of personnel and skill level required by task.

## 4.4 Training Experience

Describe all available training programs. Include name, description, objectives and training method.

## 4.5 Project Costs

Vendor should provide hourly rates for their respective personnel.  Please provide in detail a description and cost of the proposed evaluation, design, and upgrade project.  These costs should include defining/implementing best practice business processes, analysis and design, testing, time and expense, travel, etc.  A total estimation of time and cost is also required.  It is possible that a de-scope meeting or clarifications be obtained after review of bid submission and bidder should be prepared to be responsive in accordance with the timeline provided.

## 4.6 Security Questionnaire

Vendor must complete Security Questionnaire as part of RFP.

## 4.7 RFP Certification

The vendor must certify to the accuracy and completeness of all information included as a response to this RFP. In the space below, please include the signature and title of the principal in your organization with the authority to represent your products and the contents of your proposal.

Printed name: Signature: Title: Date:

# 5.0 Definitions:

| AD | Active directory environment where “trust” exists between multiple AD forests and SAML federation services are available. |
| --- | --- |
| Back Office | Integrated system with a retail POS that is used to manage inventory, reports, security permissions, customers, and vendors. |
| Cherokee Nation | As the largest tribal nation in the United States, we are committed to protecting our inherent sovereignty, preserving and promoting Cherokee culture, language and values, and improving the quality of life for the next seven generations of Cherokee citizens. |
| CNB | Cherokee Nation Businesses is the economic engine of the Cherokee Nation. CNB owns companies in the gaming, hospitality, personnel services, distribution, manufacturing, telecommunications, aerospace, information technology, construction, health care, security and defense, and environmental service industries. |
| CNCT | Cherokee Nation Cultural Tourism. |
| CNE | Cherokee Nation Entertainment, a subsidiary of CNB. CNE is the retail, gaming, entertainment, hospitality and cultural tourism entity of the Cherokee Nation. |
| eCommerce | The buying and selling of goods and services and transmitting funds or data over the Internet. CNCT will offer an online retail store in a consumer-to-business segment. |
| Integration | A fully integrated system means that the products are one. This happens when two or more products work closely together to combine different functionalities into one product. |
| Interface | Also known as a bridge, an interface is where two or more separate software products communicate under limited capacity. Data is maintained in multiple locations; thus, requiring more administration. |
| PCI Council | Technical and operational requirements created to protect cardholder data from unauthorized use. The standards apply to all entities that store, process, or transmit cardholder data. www.pcisecuritystandards.org/ |
| POS | Customer-facing point-of-sale system. |
| Rating | CNCTs opinion of a Feature based upon its value to the organization when compared to its business goals and objectives. Rating Scale: High, Medium, and Low |
| Real-Time | A brief period of time, typically described in minutes, where the solutions various functional areas will synchronize with each other. |
| Risk | The cumulative effect on the consequences of uncertain occurrences that may positively or negatively affect project objectives. |

BUSINESS RELATIONSHIP AFFIDAVIT

STATE OF      			)

) ss.

COUNTY OF      			)

___________________________________________, of lawful age, being first duly sworn, on oath states that the nature of any partnership, joint venture, or other business relationship presently in effect or which existed within one (1) year prior to the date of this statement with CNB or other party to the services provided under the Agreement is as follows:

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

Affiant further states that any such business relationship presently in effect or which existed within one (1) year prior to the date of this statement between any officer or director of Consultant and any officer, director, manager or member of the Board of Directors of CNB or other party to the project is as follows:

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

Affiant further states that the names of all persons having any such business relationships and the positions they hold with their respective companies or firms are as follows:

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

Affiant further states that any family/relative relationships present between any officer, director or agent of Consultant and any officer, director,  manager or member of the Board of Directors of CNB other party to the Agreement is as follows:

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

Affiant further states that the names of all persons having any such family/relative relationships and the positions they hold with their respective companies or firms are as follows:

______________________________________________________________________________

______________________________________________________________________________

______________________________________________________________________________

(If none of the business relationships hereinabove mentioned exist, affiant should so state.)

_______________________________________

Subscribed and sworn to before me this __________ day of ______________________ 20__.

_______________________________________

Notary Public

My Commission Expires: ____________________

NON-COLLUSION AFFIDAVIT

STATE OF      			)

) ss.

COUNTY OF      			)

, of lawful age, being first duly sworn, on oath says that (s)he is the agent authorized by the bidder to submit the attached bid.  Affiant further states that the bidder has not been a party to any collusion among bidders in restraint of freedom of competition by agreement to bid at a fixed price or to refrain from bidding; or with any Cherokee Nation Businesses, L.L.C. employee as to quantity, quality or price in the prospective Contract, or any other terms of said prospective Contract; or in any discussions between bidders and any Cherokee Nation Businesses, L.L.C. official concerning exchange of money or other thing of value for special consideration in the letting of a Contract.

Signed: __________________________________

TITLE: ___________________________________

Subscribed and sworn to before me this _________ day of _________________________, 20__.

____________________________________

Notary Public

AGREEMENT #

NON-DISCLOSURE AGREEMENT

Cherokee Nation Businesses, L.L.C., a Cherokee Nation limited liability company, with offices at 777 West Cherokee Street, Catoosa, Oklahoma 74015, (“CNB”), and 	  , with its principal office at _________________________________________________(“Company”), in consideration of the mutual covenants of this Non-disclosure Agreement (“Agreement”), hereby agree as follows:

1.	In connection with discussions and/or negotiations between the parties regarding potential business transactions and relationships (“Subject Matter”), each party to this Agreement may wish to disclose its proprietary or trade secret information (“Information”) to the other party on a confidential basis.  The disclosing party may consider such Information proprietary under this Agreement either because it has developed the Information internally, or because it has received the Information subject to a continuing obligation to maintain the confidentiality of the Information, or because of other reasons.  The disclosing party may consider such Information as a trade secret because such Information derives independent economic value, actual or potential, from not being generally known to, and not being readily ascertained by proper means by, other persons who can obtain economic value from its disclosure or use.

- When information deemed to be proprietary or trade secret is furnished in a tangible form, including electronic mail, the disclosing party shall clearly mark the Information in a manner to indicate that it is considered proprietary, confidential, trade secret or otherwise subject to limited distribution as provided herein.  When Information deemed to be proprietary is provided orally, including information conveyed to an answering machine, voice mail box or similar medium, the disclosing party shall, at the time of disclosure, clearly identify the information as being proprietary or confidential or otherwise subject to limited distribution as provided herein.  If the disclosing party fails to identify Information as confidential, such disclosing party may correct the omission by later notice consisting of a writing or statement, and the recipient shall only be liable for unauthorized disclosures of such confidential information made subsequent to said notice. In addition, the existence and terms of this Agreement, and the fact and substance of discussions and correspondence between the parties concerning goods or services, shall be deemed proprietary Information.

3.	With respect to Information disclosed under this Agreement, the party receiving Information shall:

- hold the Information in confidence, exercising a degree of care not less than the care used by receiving party to protect its own proprietary or confidential information that it does not wish to disclose;

- restrict disclosure of the Information solely to those directors, officers, employees, affiliates, and/or agents/consultants,  including either party’s ability to disclose to commercial lenders, and the Chief and Tribal Council of the Cherokee Nation, with a need to know and not disclose it to any other person;

- advise those persons to whom the Information was disclosed of their obligations with respect to the Information; and,

- use the Information only in connection with continuing discussions by the parties concerning the Subject Matter, except as may otherwise be mutually agreed upon in writing; and

- except for the purposes of evaluating the Subject Matter, not copy or distribute such Information or knowingly allow anyone else to copy or distribute such Information, and any and all copies shall bear the same notices or legends, if any, as the originals.

4.	The Information shall be deemed the property of the disclosing party and, upon request, the other party will return all Information received in tangible form (and marked proprietary or confidential) to the disclosing party or will destroy or erase if such Information is recorded on an erasable storage medium, all such Information at the disclosing party's direction, and certify to the disclosing party the Information has been destroyed or erased.  If either party loses or makes an unauthorized disclosure of the other party's Information, it shall notify such other party immediately and use reasonable efforts to retrieve the lost or wrongfully disclosed Information.

5.	In the event a party or its affiliate(s) makes an unauthorized disclosure, such party shall indemnify the aggrieved party, including the aggrieved party’s officers, directors, managers, agents and/or employees for any loss proximately arising from such disclosure.

6.	The party to whom Information is disclosed shall have no obligation to preserve the proprietary nature of any Information which:

- was previously known to such party free of any obligation to keep it confidential;

- is or becomes publicly available by other than unauthorized disclosure;

- is developed by or on behalf of such party independent of any Information furnished under this Agreement;

- is received from a third party whose disclosure does not violate any confidentiality obligation; or

- is disclosed pursuant to the requirement or request of a duly empowered governmental agency or court of competent jurisdiction to the extent such disclosure is required by a valid law, regulation or court order, and sufficient notice is given by the recipient to the disclosing party of any such requirement or request to permit the disclosing party to seek an appropriate protective order or exemption from such requirement or request, unless such notice is prohibited by said order.

7.	Neither this Agreement, nor the disclosure of Information under this Agreement, nor the ongoing discussions and correspondence between the parties, shall constitute or imply a commitment or binding obligation between the parties or their respective affiliated companies, if any, regarding the Subject Matter.  If, in the future, the parties elect to enter into a binding commitment regarding the Subject Matter, such commitment will be explicitly stated in a separate written agreement executed by both parties, and the parties hereby affirm that they do not intend their discussions, correspondence, and other activities to be construed as forming a contract regarding the Subject Matter or any other transaction between them without execution of such separate written agreement.

8.	This Agreement may not be assigned by either party without the prior written consent of the other party, except that no consent is necessary for either party to assign this Agreement to a corporation succeeding to substantially all the assets or business of such party whether by merger, consolidation, acquisition or otherwise.  This Agreement shall benefit and be binding upon the parties hereto and their respective successors and permitted assigns.

- The parties acknowledge that they have had an adequate opportunity to review this Agreement and to consult legal counsel knowledgeable in Federal Indian Law and Cherokee Nation Law regarding the legal effect of this Agreement.

10.	This Agreement shall become effective as of the date set forth below (“Effective Date”).  Disclosure of Information between the parties under this Agreement may take place for a period (the “Information Disclosure Period”) of one (1) year after the Effective Date.  The obligations of the parties contained in Paragraphs 3 and 4 shall survive and continue beyond the expiration of the Information Disclosure Period indefinitely with regard to information designated as a trade secret by disclosing party and for a period of two (2) years with regard to all other Information.

11.	The parties acknowledge that in the event of an unauthorized disclosure, the damages incurred by a non-disclosing party may be difficult if not impossible to ascertain, and that such non-disclosing party may seek injunctive relief as well as monetary damages against a party that breaches this Agreement.

12.	This Agreement constitutes the entire understanding between the parties with respect to the Subject Matter provided hereunder and supersedes all proposals and prior agreements (oral or written) between the parties relating to the confidential nature of the Information provided hereunder.  No amendment or modification of this Agreement shall be valid or binding on the parties unless made in writing and executed on behalf of each party by its duly authorized representative.

13.	During the term of this Agreement and for a period of one (1) year following the expiration or termination of this Agreement, Company shall not directly or indirectly solicit the engagement or employment of, or engage as an employee, consultant or otherwise, any person who was an employee of CNB during the term of the Agreement or at any time during the one year period immediately preceding such solicitation.

14.	Neither party:

a.	is responsible or liable for any business decisions made or inferences drawn by the other party in reliance on this Agreement or in reliance on actions taken or disclosures made pursuant to this Agreement;

b.	shall be liable to or through the other hereunder for amounts representing loss of profits, loss of business, or special, indirect, consequential, or punitive damages.

15.	NOTWITHSTANDING ANYTHING IN THIS AGREEMENT TO THE CONTRARY, NEITHER DISCLOSING PARTY MAKES ANY REPRESENTATIONS OR WARRANTIES OF ANY nature whatsoever with respect to any information disclosed, including, without limitation, any warranties of merchantability or fitness for a particular purpose or against infringement.

16.	The parties acknowledge that this Agreement does not restrict the ability of the parties to engage in their respective businesses, nor does it limit either party's use or application of any information or knowledge acquired independently of the other without a breach of this Agreement in the course of such party's business.

17.	This Agreement may be executed in one or more counterparts each of which shall be deemed an original, but all of which together shall constitute one and the same agreement.  Facsimile signatures to this Agreement shall be deemed to be binding upon the parties.

Each party represents that it has caused this Agreement to be executed on its behalf as of the date written below by a representative empowered to bind that party with respect to the undertakings and obligations contained herein.

Executed and effective this 		 day of 			 20__.

_______________________________________		CHEROKEE NATION BUSINESSES,   	L.L.C.

(SIGNATURE)		(SIGNATURE)

(PRINT NAME)		(PRINT NAME)

(TITLE)						(TITLE)