PÀ£ÁðlPÀ «zÀÄåvï ¥Àæ¸ÀgÀt ¤UÀªÀÄ ¤AiÀÄ«ÄvÀ

KARNATAKA power transmission corporation limited

| Phone No:08354 –235692 Fax No :08354 - 235690 # E-Mail: mwz_kptclbgkt@rediffmail.com |  | Office of the, Chief Engineer, Electricity, Transmission Zone, KPTCL, # BAGALKOT. |
| --- | --- | --- |

No. CEE/ BGKT/TRNS/SEE (O)/AEE-1/8973              	  Dated : 25/08/2015

TENDER NOTIFICATION

(E-PROCUREMENT PORTAL ONLY)

| 1 | Bid Enquiry | ### KPTCL / CEE / TRNS / BGKT / 110KV/ STN-201/15-16/ NAREGAL |
| --- | --- | --- |
|  | Tender No.: | ### KPTCL//2015-16/SS/WORK_INDENT2298 |
| 2 | Scope | Providing spare 1x10 MVA,110/33-11 kV Transformer at NAREGAL 110/11 kV Sub-Station in Ron Taluk, Gadag District including supply of equipments / materials, erection (including Civil works), testing and commissioning on Partial Turn Key Basis. |
| 3 | Commissioning Period | 4 Months (Including Monsoon Period) from the date of LOI or Two months from last supply of major Materials by KPTCL whichever is later. |
| 4 | Amount put to tender | Rs. 40.25 Lakhs. |
| 5 | EMD | Bids shall be accompanied by bid security/Guarantee (EMD) of Rs. 40,300=00 as follows: I. 1) Upto Rs. 10 Lakhs The payment of the same shall be made through any of the following four modes of e-payment. - Credit Card / Debit Card. - Net Banking. - NEFT / RTGS - Over-the-counter (OTC) - IMPS Note:- EMD payment at E-procurement portal is through ICICI Bank. For further clarification, contact E-procurement portal. 2) The Balance Rs. Nil Lakhs in the form of Bank Guarantee valid for 30 days beyond the prescribed Period of validity for the Bid including Period of Extension, if any. The bidder shall scan the Bank Guarantee towards EMD and upload the same in the prescribed form failing which the offer will be rejected. Also, the Bidders shall ensure that the Bank Guarantee towards EMD shall be sent in original to the Chief Engineer Electy., Transmission Zone, KPTCL, Bagalkot so as to reach within the due date and time notified for opening of the Techno Commercial Bids in a sealed cover, failing which their bid will not be opened. II. Government/Quasi Government /Public Sector Undertakings are not exempted from furnishing the Bid security. However, GOI / GOK undertakings like MECON, KAVIKA, MEI etc., are allowed to pay the stipulated EMD against individual tenders as follows: (1): Rs. 1,000=00 (Rs. One thousand only) in any of the forms as notified in sl. no. 5 (I) (i) above. (2) : Balance amount of EMD over and above Rs. 1,000=00 in the form of Bank Guarantee Valid for 30 days beyond the prescribed Period of validity for the Bid including Period of Extension, if any. The bidder shall scan the Bank Guarantee towards EMD and upload the same in the prescribed form failing which the offer will be rejected. Also, the Bidders shall ensure that the Bank Guarantee towards EMD shall be sent in original to the Chief Engineer Electy., Transmission Zone, KPTCL, Bagalkot so as to reach within the due date and time notified for opening of the Techno Commercial Bids in a sealed cover, failing which their bid will not be opened. |
| 6 | Qualifying requirement of Prime Bidder | 1.0 Bidder shall be financially sound. Bidder shall submit audited financial reports for last five financial years preceding the date of bid submission. Bidder shall have adequate knowledge of Sub-Stations and Transmission Lines Design procedures including Quality Control and shall have infrastructure and Erection fascilities and capacity to execute the Works. The essential minimum qualifying requirements are as follows. 2.0 (a) The Bidder or his Consortium partner should possess valid “Super Grade” Electrical Contractor’s License issued by the Government of Karnataka as on the date of Bid Submission. In addition, the bidder should have the following qualifying requirements (Technical). 3.0 Qualifying Requirements (Technical) 3.1 For Sub-station/Augmentations works: a) Should have carried out erection of One station of 110/66KV class or above category on Total Turn-Key or Partial Turn-Key basis, having at least two Nos. of Circuit Breaker, Terminal Bays (Out of which at least one must be Transformer Bay including erection of Transformer) which shall be in satisfactory service for a period of One year prior to date of submission of the Bid. OR b) Should have carried out erection of 2 (Two) stations of 110/66KV class or above category on Labour Contract or Sub- Contract to any Turn Key Contractor having at least two Nos. of Circuit Breaker, Terminal Bays (Out of which at least one must be Transformer Bay including erection of Transformer) in each station which shall be in satisfactory service for a period of One year prior to date of submission of the Bid. Note 1: The Labour Contractor or Sub-Contractor of a Turnkey Contractor shall also furnish / upload the following in support of the qualifying requirement. - Copy of the letter of approval (permission) issued by the awarding agency to the turnkey contractor (main) to sub-let the awarded work to the said Labour Contractor of Sub-Contractor. - Copy of the work award issued by the Turnkey Contractor (main) to the said Labour Contractor or Sub-Contractor. - The agreement between the Turnkey Contractor (main) and the said Labour Contractor or Sub-Contractor. Note 2: Please refer Clause 5.0 of IFB regarding uploading of documents. 3.2 For Transmission Line. (Applicable if Work includes Line Portion) a) Should have constructed 110/66KV Transmission Line or above category on Total Turnkey basis or Partial Turnkey basis to an extent equivalent to the length of the line proposed in the tender or to an extent of 25 KMs whichever is less in the last Seven years preceding the date of Bid submission, out of which 50% of the above quantity or 15KMs whichever is less shall be in satisfactory service for a period of One year prior to the date of submission of the Bid. OR b) Shall be a Labour Contractor or Sub-Contractor of a Turnkey Contractor and who has executed the work of construction of 110/66KV Transmission Line or above category equivalent to two times the length of the line proposed in the tender or to an extent of 50 KMs whichever is less in the last Seven years preceding the date of Bid submission, out of which 50% of the above quantity or 25 KMs whichever is less of the line shall be in satisfactory service for a period of One year prior to the date of submission of the Bid. Note 1: The Labour Contractor or Sub-Contractor of a Turnkey Contractor shall also furnish / upload the following in support of the qualifying requirement. - Copy of the letter of approval (permission) issued by the awarding agency to the turnkey contractor (main) to sub-let the awarded work to the said Labour Contractor of Sub-Contractor. - Copy of the work award issued by the Turnkey Contractor (main) to the said Labour Contractor or Sub-Contractor. - The agreement between the Turnkey Contractor (main) and the said Labour Contractor or Sub-Contractor. Note 2: Please refer Clause 5.0 of IFB regarding uploading of documents. OR c) In case of combined package of Station and Line : Bidder who is not having experience of construction of transmission lines of 66KV & above voltage class but has experience of constructing station of higher voltage class (220KV / 400KV or above) than tendered, with all connected equipments of Two sub-stations on Total Turnkey or Partial Turnkey each having at least two Transformer control bays and one Line terminal bay, which shall be in satisfactory service for a period of One year prior to the date of submission of the Bid, is also elegible to participate. In such cases bidder shall have to furnish 15 % of the total contract price as additional Performance Guarantee to be furnished at the time of execution of Contract Agreement as per the provision stipulated in Clause 39.0, Section – II, Instruction to Bidder-ITB, Volume-I for Contract Performance Guarantee. Note: Please refer Clause 5.0 of IFB regarding uploading of documents. |
|  |  | 3.3. CONSORTIUM CONSORTIUM: (Limited to maximum of Three (3) Constituents including the lead bidder) 3.3.1 The Consortium having combined Technical Qualification as at ‘3.1’ & ‘3.2’ along with Financial capability as at ’4 ‘are also eligible to participate in the Bid subject to the following. (I) (a) Any one of the Consortium Partner shall meet the Technical Capability prescribed at 3.1 and 3.2 OR (b) Any two of the consortium partners shall individually meet the technical capability prescribed at 3.1 or 3.2. (II) Financial requirement prescribed at 4.0 shall be met by any of the consortium partners or jointly by all the partners of the consortium. 3.3.2 All the signatories of the Consortium agreement shall be only those holding valid Power of Attorney. A certified copy by the Company Secretary/ Authorized Signatory to the respective Members of the Consortium shall be attached as evidence for authentication. One of the Members of the Consortium shall be nominated as leader (Prime Bidder) of the Consortium and authorization shall be evidenced by submitting a Power of Attorney signed by signatories of all the Members of Consortium. The leader of the Consortium shall be the only one who will be authorized to receive the instructions for and on behalf of the Consortium. The leader of the Consortium is primarily responsible for the total execution of the contract including all contractual obligations and receipt of the payment due in accordance with the provision of the contract. All the Members of the Consortium shall be liable jointly and severally for the execution of the Contract in accordance with the terms and conditions of the Contract and a statement to this effect shall be included in the Consortium agreement as well as in the Contract Agreement. There shall be no conditional offer in the Consortium Agreement with regard to the project. The Contract Agreement between Purchaser and Consortium shall be signed by all the Members of the Consortium. The Consortium formed for the purpose of the project shall be valid till completion of the Contract. “On specific request by the leader of the consortium i.e. lead partner/lead member, the CEE (TZ) may consider the request for arranging direct payment to consortium partner for his scope of work duly obtaining the necessary joint undertaking from the members of the consortium and to accept the general correspondences such as approval of Drawings /GTP/ Type tests, Inspection calls, Site inspections etc., made directly by their consortium partners”. |
|  |  | 4.0 QUALIFYING REQUIREMENTS (FINANCIAL) For the purpose of this particular Bid, Bidder shall meet the following minimum criteria: 4.1 Minimum Average Annual Turnover (MAAT) of the bidder for best three years out of last preceding five financial years ending on March or December as the case may be, shall not be less Rs. 60.38 Lakhs which is calculated as noted below: Rs= (1.5 x Estimated Cost) Completion period in years In case completion period is less than one (1) year the denominator to calculate MAAT shall be considered as one (1). In case bidder is a holding company, MAAT shall be that of holding company only (i.e., excluding its subsidiary / group companies). In case bidder is a subsidiary of a holding company, MAAT shall be that of subsidiary company only ( i.e., excluding its holding company) 4.2 Basis for assessing the Financial Capability: 4.2.1 For assessing the Financial Capability of the Bidder, balance Works on hand (of the bidder including that of his consortium members who are extending financial support) with KPTCL and other commitments of the Bidder will be taken into account. In computing the same, such of those works of KPTCL entrusted to the Bidder and where the percentage of financial progress is more than 50%, the same shall not be reckoned while assessing the Financial Capability of the Bidder concerned. For NON KPTCL works, the value of the pending portion of the works on hand will be reckoned. 4.2.2 If the Bidder’s company is having various wings / Divisions and the turnover of each of the wing / Division are audited separately and have separate resources, in such events the turnover and commitments of that wing / Division which deals with KPTCL will be taken in to account for assessing the financial capability. 4.2.3 While computing the balance works on hand pertaining to KPTCL, only those works, where the financial progress is less than 50% shall be reckoned on the entire award amount. 4.2.4The bidder shall stand disqualified if the total value of works on hand including contract against subject tender if awarded, exceeds 2 times the MAAT ( Minimum average annual turn over) 4.2.5 The Bidder shall clearly furnish the details of the quantum of works to be executed with KPTCL duly indicating the financial progress as on the last day of the previous month of date of bid submission and the quantum of works on hand with the other clients of the Bidder as stated in the above clauses which are considered for arriving Bidder company’s annual turnover duly certified by the company’s Charted Accountant. 4.2.6 In the event if the Bidder fails to furnish the financial turnover and the financial commitments along with the offer or furnishes the incorrect information, the offers of such Bidders will be rejected. 4.2.7 Restriction on KPTCL and ESCOMS works on Hand: VOID |
|  |  | 5.0 General 5.1 Not withstanding the above, if it is found that the performance vis – a - vis works awarded to the Bidder by KPTCL is either behind schedule or not satisfactory, KPTCL will be at liberty to disqualify the Bidder and reject its Bid at the time of techno-commercial evaluation. 5.2 A Bidder shall submit only one tender in the same tendering process. No Bidder can be a Consortium Partner in case he submits a tender individually in the same tendering process. A Consortium Partner shall not be a partner for more than one Bidder in the same Tendering process in that case both or all such offers will be rejected and also in case a Prime / Lead Bidder becomes a Consortium Partner for another Bidder in the same Tendering process then both or all such offers will be rejected. 5.3 If the information furnished by the Bidder / Bidders found to be false at any stage of tendering / execution, then the KPTCL, at its discretion may take action against such Bidder / Bidders. If false information is found at the Tendering stage KPTCL may forfeit the EMD paid, disqualify the offer of such Bidder, Black listing the Firm etc., and if false information is found at execution stage then KPTCL may cancel the works awarded, forfeit the Bank Guarantee furnished against the performance of the contract, Black listing the Firm, besides initiating action for recovery of excess money paid by KPTCL if any after getting the works executed from other contractors, levy liquidated damages etc., 5.4 If part or full of price sheets or prices are exposed in the Techno-Commercial Sheets or Techno-commercial bid by the Bidder, then the offer of the Bidder will be rejected. 5.5 “No bidder shall participate in the tender whose EMD has been forefeited in the past two years for non fulfillment of the terms & conditions of the tenders floated by KPTCL.” |
|  |  | - Public Sector Companies : Public Owned Enterprises domiciled in the Owner / Lessee Country may be eligible to qualify if, in addition to meeting all the above requirements, and also: a) Are Commercially oriented Legal Entities distinct from the Owner/Lessee, and are not a Government Department. b) Are financially autonomous, as demonstrated by requirements in their constitutions to provide separate audited accounts and return on Capital, powers to raise loans and obtain Revenues through the sale of Goods or services and c) Are Managerially autonomous. PSU’s shall note that No preference / advantage of whatever nature will be given in evaluation / comparison of Bids and in Award of Contract. |
| 7.0 | Price Basis | Prices are on FIRM BASIS. |
| 8.0 | Bid Documents | Bid documents in the following format will be available on the Web site on or after 25-08-2015. VOLUME- I - COMMERCIAL REQUIREMENTS VOLUME-II - TECHNICAL REQUIREMENTS VOLUME- III - BID PROPOSAL SHEETS |
| 9.0 | Calendar of Events |  |
| 9.1 | Commencement of Registration and issue of Electronic Bid Sheets | 25-08-2015 11:00 Hrs |
| 9.2 | Last date & time for seeking clarifications | 15-09-2015 13:00Hrs |
| 9.3 | Last Date & time for receipt of Bids through Electronic Mode only | 26-09-2015 16:00Hrs. |
| 9.4 | Date & time of opening of Techno-commercial Bid Sheet. | 28-09-2015 16:30Hrs. |

The prospective bidders can download blank tender documents from e-procurement portal free of cost either by logging on to www.kptcl.com  with hyperlink ‘eProcurement - KPTCL’ or to https:.//eproc.karnataka.gov.in. However, for participation in the bidding process, they need to pay the tender processing fee as prescribed by the e-procurement portal

The bidder shall scan the Bank Guarantee towards EMD and upload the same in the prescribed form failing which the offer will be rejected. Also, Bidder shall send the original Bank Guarantee towards EMD so as to reach this office after the last submission date & on or before the date & time of opening Techno commercial Bids in e-procurement portal. Non-receipt of Bank guarantee in original on the date notified above would result in non opening of the Bid.

The tender must be submitted through online in e-procurement portal as per e-procurement portal guidelines on or before the date and time indicated in the e-procurement portal.

Any clarifications regarding the scope of work and technical features of the project can be had from the undersigned during office hours.

Chief Engineer Electy.,

Transmission Zone, KPTCL,

Bagalkot.