KARNATAKA POWER CORPORATION LTD

(Raichur Thermal Power Station:Shaktinagar-584170)

BID DOCUMENT

# [General Terms and Conditions, Scope of work and Price Schedule]

Name of Work

Supply, Fabrication, erection and commissioning of Two numbers of Extension switchgear panels with switchgear modules, for Normal/Emergency Switchgear section of Units 1&2 USSG.

Calender of Events:

| 01 | Last date & time for tender queries. | As per e-portal |
| --- | --- | --- |
| 02 | Last date & time for submission of tenders. | 25/01/2018 16:00:00 |
| 03 | Date of opening of Technical bid. | 26/01/2018 16:00:01 |
| 04 | Date of opening of Price bids of pre-qualified tenderers. | As per e-portal |

Office of the

EXECUTIVE ENGINEER (LT)-1

KARNATAKA POWER CORPORATION LTD

RAICHUR THERMAL POWER STATION

SHAKTINAGAR – 584 170, KARNATAKA STATE

ELIGIBILITY  CRITERIA  (PQR CONDITIONS) :

The intending bidder shall satisfy the following minimum qualifying requirements and produce documentary evidences as indicated below, the fulfillment of which is a pre-requisite for opening of Part –II (PRICE BID).

- Experience:

- The bidder shall be a manufacturer of LT switchgear panels having experience of Design/Manufacture of 415V LT switchgear panels and shall possess relevant business establishment registration certificate issued by govt authority and shall furnish a copy of the same as proof.

- The bidder shall have at least one year experience in having carried-out supply, fabrication, erection and commissioning of LT switchgear panels specified in our tender document. To support this copy of one work done certificate for a single work order value Rs 10.0 lakhs or more for having carried out the works of supply, fabrication, erection and commissioning of LT switchgear panels specified in our tender document, during last five years, in any power plants or major industries, bearing the reference of concerned work order, issued from an executive of rank not less than Chief Engineer shall be furnished.

- Financial Capability:

- The bidder shall have an average minimum turnover of 17.00 lakhs or above in any of the two consecutive financial years, during last five years.  To support this Audited Balance sheet, Profit & Loss account statement and annual turn-over statements, duly certified by charted Accountant, for previous five years, shall be furnished.

OTHER INFORMATION

- The tender is of TWO COVER SYSTEM.

- Rates shall be quoted in Tender Price Schedule (Financial Bid) in the website itself.

- For those tenderers whose Technical bids satisfy the eligibility criteria and who have furnished all the necessary documents, only their financial Bids will be opened.

- The price bid opening date mentioned in bid document is only tentative. Price bids will be opened any time after the stipulated date and time mentioned, only after completing the Part-I evaluation of the tenders.

- Further details of the work can be obtained from the office of the EXECUTIVE ENGINEER (LT)-1 , Raichur Thermal Power Station, Karnataka Power Corporation Ltd., Shakthinagar-584170 during office hours.

- Corrigendum/modification/corrections, if any, will be published in the website only.  For any clarification on e-procurement or request for e-procurement training can be contacted on EXECUTIVE ENGINEER (LT)-1, RTPS, Shaktinagar-584170 or office phone +91-9449596537 or HP HELPDESK – 080-22485927/22485867.

-Sd/-

EXECUTIVE  ENGINEER (LT)-1

Karnataka Power Corporation Limited

Raichur Thermal Power Station                                                       		Shaktinagar-584 170

SERVICE TAX DECLARATION BY THE AGENCY EXECUTING NEW WORKS CONTRACTS AWARDED ON OR AFTER 1.7.2012

(This declaration supersedes the existing declaration of methods of payment of service tax signed by the contactor)

1. We are constituted as

a. Proprietary concern.

b. Hindu Undivided Family.

c. Partnership Firm.

d. Private/ Public Limited Company.

e. Co-operative Society/Society.

2. The price quoted are inclusive of service tax payable by us. The obligation to pay the said  tax lies  with us.

OR

The services provided or to be provided by us or not liable to service tax.  (Give reasons for non- taxability.  Separate sheet may be added.)

3.  We are not liable to pay service tax as the total value of taxable service for the year 2018- 19 is not expected to exceed Rs.10.00Lacks.

OR

We are registered as a service tax Assesse. Our service tax Registration No.is__________

4. We are paying service tax under one of the following schemes.

- Paying service tax on the gross amount of the contract after deducting the actual value of the goods transferred in execution of works contract, and the VAT/CST payable thereon.

- Paying service tax on 40% of the total value charged on execution of “ORIGINAL WORKS ” **

- For maintenance, repair, restoration, recondition etc. of goods, we are  paying service tax on 70% of the total value charged for the works contract.

- For maintenance and repair  not covered by 4(c) above and finishing services such as glazing, plastering, floor and wall tiling, installation of electrical fittings of an immovable, property, we are paying service tax on 60% of the total value charged for the works contract.

5. We declare that the foregoing details disclosed by us and options chosen by us are true and correct.

Place :                                                                        Signature_____________________

Date :                                                                         Name of the signatory______________

Name of the Contractor Firm

_______________________________________

Note: Strike out whichever provision is inapplicable to you.

_____________________________________________________________________

**  Original works means,9(a) all new constructions, (b) all types of additions and alterations to abandoned or damaged structures and land that are required to make them workable,(c) erection, commissioning or installation of plant, machinery or equipments or structures.

TECHNICAL BID CRITERIA

The bidder shall upload the following documents.

- The declaration by the bidder in the letter head that “None of my contracts have been terminated/foreclosed on account of my default in KPCL or elsewhere during last ten years.” This should be neatly typed in the letter head and signed by the bidder and scanned copy should be uploaded here.

- The declaration by the bidder in the letter head that “My offer has no conditions contravening the commercial conditions of the bid.” This should be neatly typed in the letter head and signed by the bidder and scanned copy should be uploaded here.

- The declaration by the bidder in the letter head that “ I have studied the site conditions, labour conditions and read the Bid documents and related matters carefully and diligently and that I have submitted the bid having studied, understood and accepted the full implications of the agreement.” This should be neatly typed in the letter head and signed by the bidder and scanned copy should be uploaded here as a proof of site visit-RTPS.

- The bidder shall also upload the scanned copies of the following statutory documents.

- Income tax PAN.

- K.VAT registration certificate

- Independent PF code registration.

- Service tax registration certificate.

- Labour licence certificate.

Note: The original statutory documents shall be produced for verification at any stage of tender process as and when sought for, failing which, the bids are liable for disqualification.

-Sd/-

EXECUTIVE ENGINEER (LT)-1

Karnataka Power Corporation Limited

Raichur Thermal Power Station                                                       Shaktinagar-584 170

KARNATAKA POWER CORPORATION LIMITED

(Raichur Thermal Power Station:Shaktinanagr-584170)

SUMMARY SHEET

- Name  of the work                 		: Supply, Fabrication, erection and commissioning of

Two numbers of Extension switchgear panels with

switchgear modules, for Normal/Emergency

Switchgear section of Units 1&2 USSG.

- Cost of the bid document           	: As per  e-procurement  portal, Govt. of    Karnataka.

- Contents of the   Specification  	: a) Section I - General terms & Conditions.

b) Section II - Scope of work

c) Section III - Price Schedule.

- Last date and time submission of    tender (Part – I & Part – II) in

E-procurement portal

:   :As per e-portal.

- Date and time of opening                                 : As per e-portal.

of Part – I of tender

- Date and time of opening                                 : As per e-portal.

of  Part – II of tender

- Place of Tender opening            		     :  Office of the  EE(LT)-1

Karnataka Power Corporation Ltd.,

Raichur Thermal Power Station

SHAKTINAGAR - 584 170

8. Contract period                                                  :     One year from the date of  agreement.

9. Compulsory EMD to be paid                         :  Rs  42,500/- (Through e-proc portal)

-Sd/-

EXECUTIVE ENGINEER (LT)-1

Karnataka Power Corporation Limited

Raichur Thermal Power Station                                                       Shaktinagar-584 170

SECTION-I

GENERAL TERMS AND CONDITIONS

SECTION – I

GENERAL TERMS AND CONDITIONS

- INTRODUCTION :

Karnataka Power Corporation Limited (KPCL) is a Government of Karnataka undertaking which is entrusted with design, construction, generation and maintenance of power projects in the Karnataka state.  Raichur Thermal Power Station (RTPS) is the first ever thermal power station of the Karnataka state taken up by KPCL.

RTPS site is located at the right bank of the river Krishna at an elevation of 351 meters above the MSL. The site is situated near Deosugur village in Raichur-Hyderabad highway at a distance of 18 km from Raichur and 180 km from Hyderabad. Presently seven units of 210 MW capacity and one unit of 250 MW capacity are in operation. The total installed capacity of RTPS is 1720MW and the plant is spread over 1324 acres area. The power station is catering around 30-35 % of Karnataka state power demand.

It is proposed to engage an agency for the execution of the subject AMC of AC systems at the premises of RTPS site.

Tenders are invited from reputed agencies that are having sufficient experience in the similar type of works qualifying pre-qualifying requirements as stipulated.

- DEFINITION OF TERMS :

The expression “WORK”, “JOB” or “DUTY” where used in these conditions shall unless

there be something either in the subject or context represent to subject works.

The “COMPANY / CORPORATION” means KARNATAKA POWER CORPORATION

LIMITED (KPCL) a Government of Karnataka undertaking firm having registered

office at No. 82, Race Course Road, Banglore-560 001, Karnataka State.

  - The “AGENCY/CONTRACTOR” means the Agency/Contractor to whom this work is awarded on successful bidding.

  - “ENGINEER” means Chief Engineer (O&M) or Nominated Officers of Karnataka Power Corporation Limited, Raichur Thermal Power Station, Shakthinagar.

  - “ENGINEER IN CHARGE “means, the Executive Engineer (LT-1) or nominated officers of Karnataka power Corporation Limited., Raichur Thermal Power Station, Shakthinagar.

  - “CONTRACT” and “CONTRACT DOCUMENTS” shall mean and include the agreement, conditions of the contract, technical specifications, scope of work, schedule, annexure, special conditions and all other documents annexed to the bids, work order and letter of acceptance etc.,

  - “SPECIFICATION” shall mean the specifications annexed and any modifications thereof or additions thereto as may from time to time be furnished or approved in writing by the Engineer.

  - “CONTRACT PERIOD” means the time specified for execution of the works in complete manner, including the extension allowed thereof.

  - “NOTICE IN WRITING” or “WRITING NOTICE” shall mean a notice written, typed or printed characters sent (unless delivered personally or otherwise proved to have been received) by registered post to the last known private or business address or registered office of the ordinary course of post it would have been delivered.

  - “SITE PREMISES OF COMPANY” means, Raichur Thermal Power Station, Shakthinagar. Whenever in this contract the words “Directed”, “Required”, “Ordered”, “Desired” “considered” “Necessary”, or like words are used, it shall be understood that the directions, requirements, permissions, orders, desiring, etc., of the Chief Engineer (O&M) or other  authorised Officers. Words “Approved”, “Acceptable”, satisfactory to the Chief Engineer (O&M) or his authorised officers means, approved by or acceptable or satisfactory to the Chief Engineer (O&M) / unless any other meaning is otherwise intended.

  - “BIDDER/TENDERER” means any person or agency who submits the bid.

  - “CALENDAR MONTH” means English calendar referred for the purpose.

- INSTRUCTIONS TO BIDDERS :

  - All works proposed to be executed by contract will be notified in the form of invitation to tender put up on the notice boards of concerned  offices/e-procurement.  It will also be published in the NEWS PAPERS wherever required.

  - This form will state the work to be carried out as well as the date for submitting and opening tenders and the time allowed for carrying out the work. Also the amount of earnest money to be deposited with the tender and the amount of the security deposit to be deposited by the successful tenderer.

  - In the event of the tender being submitted by a partnership firm, it must be signed separately by each partner thereof or in the  absence of any partner, it shall be signed on his behalf by a person holding a power of attorney authorizing him to do so.  Such power of attorney should be produced with the tender and it must be disclosed that the firm is duly registered under the Indian Partnership Act.

  - Receipts for payments made on account of work executed by the firm, shall also be signed by all the partners except where the bidder is described in their tender as a firm in which case the receipts shall be signed in the name of the firm by one of the partners or by some other person, having authority given by the firm.

  - Any person who submits a tender shall fill up in the Website stating at what rate for each item of Price Schedule (memorandum showing items of work to be carried out), he is willing to undertake the work.  Only one rate for each item of work shall be quoted.

  - The officer calling for tenders shall open tenders in the presence of bidders or their representatives who may be present at the time.

  - The tender of any contract who does not accept the conditions contained in the tender documents unless otherwise permitted by Corporation is liable to be rejected.

  - Tender documents may be downloaded from Government of Karnataka                        e-procurement website https://eproc.karnataka.gov.in under login for Contractors.

  - Tenders must be electronically submitted (online through internet) within the date and time stipulated in e-procurement portal. Tenders will be opened at the prescribed date and time in the e-procurement portal, in the office of the Executive Engineer (LT)-1 in the presence of such tenderers or their authorized representatives who choose to be present at that time.

- EARNEST MONEY DEPOSIT (EMD) CLAUSE :

  - EMD shall be paid online through e-procurement portal using any of the following payment modes:-

    - Credit card

    - Direct Debit

    - National Electronic Fund Transfer (NEFT),

    - Over the Counter (OTC) (Only through designated branches of AXIS Bank)

  - Tenderers may note the fact that their registrations with any other authority do not entitle them for exemption from payment of EMD.

  - If the tenderer has not furnished the requisite EMD in the specified form as mentioned in clause 4.1, the said tender will be rejected.

  - The EMD of the tenderer is liable to be forfeited:

- If he withdraws his tender or fails to execute the work after acceptance of the tender   	or fails to remit the Security Deposit.

- If he revises any of the terms quoted during the validity period.

- If, any of the documents / information furnished by the bidder is found to be false 	after submission of the tender.

  - The earnest money of the rejected tenderers will normally be returned within six months after the receipt of the tender or one month after the finalization of tenderer whichever is earlier.  The earnest money deposit shall not bear any interest. The EMD remitted by the successful tenderer will be returned after submitting the requisite performance guarantee /security deposit for the work.

- TENDER EVENTS :

| (a) | Date of issue of NIT | As per e portal. |
| --- | --- | --- |
| (b) | Last date for tender queries | As per e portal. |
| (c) | Last date and time for submission of completed bids (Part-I&II) in all respects. | As per e portal. |
| (d) | Date of bid opening : |  |
|  | Technical Bid | As per e portal. |
|  | Price Bid of only pre-qualified bidders in the technical bid | As per e portal. |

- GENERAL TERMS AND CONDITIONS OF TENDER :

Tender enquiries are invited from the agencies for the subject works. It shall be the responsibility of the tenderer to furnish all other particulars which are  necessary for due consideration of the tenders though not mentioned in the specification.

  - Alternative tender shall not be considered.

  - The Agency shall give clearly in his tender the place of residence and postal address.  The delivery at the above name, place or posting in the post box regularly maintained by the Post Office or sending by letter registered for acknowledgement or other communications shall be deemed sufficient proof thereof.

  - The submission of tender by a tenderer implies that he has read the notices and conditions of contract and made himself aware of the scope of the work to be done.

  - Photo-copies of documents shall be accepted only after verification with the originals.  The tenderer shall produce the originals for verification whenever required.

  - In order that the tender may receive full consideration, the complete information asked for in the accompanying schedule and elsewhere must be supplied by the tenderers.

  - It is not binding on the KPCL to accept the lowest or any other tender.

  - The tender for works shall remain open for acceptance for a period of 180 days from the date of opening of second cover (Price bid). In case, tenderer withdraws his tender before the said period or makes any modifications in the terms and conditions of the tender which are not acceptable to the Corporation, then the Corporation shall without prejudice to any other rights to remedy, be at liberty to forfeit 100 % of the said earnest money absolutely.

  - The bidder shall inspect the site, examine and obtain all information required and satisfy himself regarding matters and things such as access to site, communication, transport, right of way, the type and number of equipment and facilities required for the satisfactory execution of the work. The availability of local labour, availability and rates of materials, local working conditions, uncertainties of weather, obstructions and hindrances that may arise, etc., which may affect the work or cost thereof shall be assessed by the bidder before submission of bid. The CORPORATION as a basis for any claim shall not accept ignorance of site conditions. The submission of bid by the bidder will be construed as evidence that such an examination was made and any later claims/disputes in regard to rates quoted shall not be entertained or considered by the CORPORATION.

  - Bid prices must be filled in the bidding schedule in e-portal under Section-IV and those received in any other form will not be accepted.

  - The agency/ shall give declaration as per annexure (at the time of submitting bid document) that none of his contracts are terminated / foreclosed in KPCL or elsewhere in past 10 years.

  - The bidder has to register themselves with the central excise department for remittance of service tax.

  - KPCL reserves the right to verify any information/documents furnished by the bidders, should the circumstances so warrants in the overall interest of Corporation. In such cases, if the information or the documents furnished are found to be incorrect or invalid, then the EMD furnished by such bidders will be forfeited.

7.0   DUTIES, RESPONSIBILITIES & OBLIGATIONS OF CONTRACTOR :

  - The Contractor shall obtain insurance coverage for all the workers engaged for the work.

  - All the work shall be carried out under direction and satisfaction of the Engineer. Not with-standing the fact that clearance or approval has been given by the Engineer, the agency shall be responsible for the correction of positions, dimensions and the quality of workmanship.

  - The Contractor shall have at the site accredited and qualified men and supervisors with adequate number of years of experience in execution of similar type of works for satisfactory execution of said work. The staff deployed shall possess adequate knowledge of fire fighting, first aid & safety measures.

  - In the event of occurrence of any accidents at/near the site of work or in connection with execution of the work, a report shall be submitted by the Contractor immediately to the concerned engineer giving full details of the accident.  He shall also report such accidents to all competent authorities wherever such reports are required by them. Safety aspects are to be followed as per the industrial safety norms.

  - Instruction may be issued from time to time during progress of the work, for removal and re-execution of any work which is not in line with the required specification in the opinion of the Engineer.

  - The Contractor shall furnish list of experienced workmen deployed by him for the subject works. The list contains workmen qualification like ITI Fitter, welder, wire man etc, No. of years of  experience in the subject field . Gate passes will be issued after verification & acceptance of the workmen skills in the subject works.

  - The Personnel deployed by the Agency shall be the employees of the Contractors only. The Corporation at no time directly or indirectly employs the agency for any service of deal with any personnel in any capacity during the tenure of the contract.

  - Personnel should not become the members of the Trade Union of the Employees of the Corporation.  The Corporation shall not be responsible for any of the unauthorized acts and or liable for any damage/injury sustained by agency in the course of their work duty in and around the office and plant premises.

  - During the duty hours, the Contractor shall keep all persons under their control and within the boundaries of the RTPS plant premises and he shall be held responsible for the acts on all the works until their completion with all risks arising from carelessness, negligence or operative damage or loss by thefts, etc.

  - The antecedents of the staff engaged by the Contractor  for deployment in any Project Complexes should be verified through local police or by any other Government Agencies and only suitable persons with clean record should be deployed.  The Contractor  shall be responsible for the good conduct of his staff while on duty as well as off duty in Corporation  premises and the staff shall present themselves as responsible persons at all times.

  - The  Contractor shall submit the details of personnel employed and any other details necessary for carrying out the work satisfactorily.  In addition, the   Contractor shall furnish the details of men posted daily for the different works entrusted to him and actually engage such person and complete the work satisfactorily.  The  Contractor shall also maintain proper records and present to the concerned officers whenever called for.

  - The Contractor shall keep all documents such as Attendance, wage payment, personnel bio-data, PF remittance and other statutory requirements.

  - The Corporation shall not be held responsible or called upon to make good any losses/costs incurred by, on account of factors beyond their control such as rain, earthquake, lightening, other natural phenomena, legal implications, etc., or for any reason whatsoever.

  - The Contractor shall make his own arrangements for safeguarding / maintaining of his general tools, general consumables and tools and tackles issued by Corporation.

  - The work is not of continuous nature and hence the Contractor   shall attend the work immediately on intimation by the executing division during emergency and work round the clock efficiently.

  - The  Contractor shall employ only employees above the age of 14 years for the work. They  shall not engage any workmen without the knowledge of the Engineer in charge.

  - The Contractor shall not be entitled for idle labour charges under any circumstances.

  - The above premises are the property of the KPCL and the Contractor  is permitted to enter into this property for carrying out contractual obligation only.  Whenever the contract is terminated or the contract comes to an end or KPCL decides that the Contractor will not be allowed to run the same, in that event, KPCL will be entitled to restrain the Contractor from entering KPCL premises.

- RIGHTS OF KPCL :

  - To reserve its right to seek for any additional details/ documents required at any point   of time during and after the process of bidding. If the agency fails to furnish such details their offer is liable for rejection.

  - To reserve its right to modify, change, cancel any or all the tenders without giving any reason thereof.

  - Final acceptance of tender rests with KPCL. KPCL reserves the right to accept or reject any or all tender without assigning any reason thereof.

  - The schedule of works is liable to alteration by way of deletions or additions at the discretion of the Corporation.

  - The  Chief Engineer (O&M) or by his authorized Officers  of the Corporation  shall have the power, from time to time, in the execution of the work, to issue notice in writing and to instruct/direct the Contractor  to make alterations / variations in the work.

  - If the Contractor fails to carry out the assigned works satisfactorily during the currency of the Contract, the Corporation shall have the power to enter upon and take possession of the works and to engage any other person, firm or agency to complete the work.  The actual cost incurred by the company (as assessed by KPCL) due to such failure shall be recovered from the Contractor.

  - To prevent disputes and litigations, it shall be accepted as an inseparable part of this contract that in matters regarding work, interpretation of contract, mode of procedure and carrying out the work, the decision of Chief Engineer (O&M) shall be final and binding on the Contractor.

  - SUBLETTING: No part of the contract shall be sublet without  written  permission, of Chief Engineer  (O&M), Raichur TPS, nor  shall   transfer be made by power of attorney authorizing  others, to receive payments on the firms behalf.

  - The Company reserves the right to extend if required by KPCL on mutual consent or short close the contract depending upon the satisfactory execution of the work and the Contractor shall carry out works on the same terms and conditions of the contract during the extended period in the event of any extension given.

  - KPCL reserves right to award work to more than one agency if it is advantage to the Corporation.

  - The Contractor shall be liable to pay damages caused to the property of KPCL, on account of negligence or defective working on the part of the Contractor and his employees. Such amount of damages shall be recovered from the R.A. bills of the Contractor.

  - The quantities shown in Section-III are tentative and liable for change. The payment shall be made only to the items that are operated.

  - The entire general T & P, the special tools, spares, machineries and equipments required to satisfactorily complete the work entrusted is to be arranged by the Contractor.

- CONTRACT TERMS :

  - PERIOD OF CONTRACT :

The Period of contract is the total of periods of Delivery, erection & commissioning of panel together with associated Warranty/Guaranty periods.

Delivery: 8-10 weeks from the date of approval of drawings after receipt of work order.

Submission of Drawings for approval: 10-15 days on receipt of work order.

Erection & commissioning: 10-15 Days of furnishing the site clearance.

Warranty/Guaranty: 1 year from the date of final commissioning of the panels.

  - PRICES : The rates offered in Schedule B shall be FIRM and on F.O.R RTPS site basis and inclusive of all applicable taxes, duties, cess, entry tax/octroi  etc., No price variation will be allowed whether in cost/labour/materials or any  other factors affecting process or services.

    - The prices quoted by the bidders/ Firms shall include all the taxes, levies, duties etc., of Government of Karnataka & Government of India, prevailing as on the date of NIT, travelling expenses and all other incidentals. The Contractor shall quote his rates inclusive of PF also at applicable rates as issued by PF Department from time to time. The Agency shall make their own arrangement for local conveyance and lodging for their personnel and quote the price accordingly.

    - The intended bidder shall include GST in his quoted price. The components of service tax and other applicable taxes, which are included in the quoted price may be indicated in E- Portal tax % column to know about the break up details. The bidder shall furnish a declaration indicated under service tax criteria.

    - Prices quoted shall be deemed to include everything necessary to complete the work satisfactorily as determined by the Engineer. The agency shall quote their prices for carrying out the work (as per the scope of work), duties and responsibilities, facilities to be provided as detailed in the tender document.

iv.	If the rates/prices quoted by the successful bidder for certain items of the bill of quantities  (wherever such rates /prices have been called for in the bids) are found to be abnormally high or low in relation to the estimate of the cost of work to be performed under the contract, then KPCL may require the bidder to produce detailed rate  /price analysis for any or all items of the bill of quantities, to demonstrate the internal consistency of these rates  /price with the construction methods and schedule proposed.  After evaluation of the rates/prices analysis KPCL may require  that the amount of performance security be increased at  the expense  of  the  successful bidder  to  a  level  sufficient protect KPCL against financial loss in the event of  default by the contractor under the contract, if award is placed  on  recommended bidder.

  - VALIDITY :

    - The tender for works shall remain for acceptance for a period of 180 days from the date of opening of Price schedule (Part II).  If any tenderer withdraws his tender before the said period or makes any modification in terms and conditions of the tender, which are not acceptable to the Corporation, then the whole amount of EMD shall be forfeited to the Corporation.

    - The quoted price shall be FIRM for the entire period of the contract and extension thereon. The agreed rate of contract holds good for entire period of contract. And in the event of extension of contract period, the agency shall provide the services at the same rates, terms and conditions of the original contract.

  - PRICE BID EVALUATIONS :

Sum of total amount quoted by the bidders in price Section IV shall be considered for the purpose of evaluation of bid and for determining L1 tender. In case of difference between the price quoted in words and figures, the lowest of the two shall be considered.

NOTE: THE BIDDER SHALL QUOTE THE RATES ITEMWISE AS PER THE ATTACHED SECTION - IV IN THE UPLOADS IN E-PROCUEMENT PORTAL.

  - EXECUTION OF AGREEMENT :

The successful bidder shall execute an agreement with KPCL on a stamp paper of appropriate value in the prescribed form within 15 (fifteen) days from the date of issue of the work order. The cost of stamp paper shall be borne by the bidder. Payment to the Contractor will be released only after the execution of the contract agreement. Contract agreement shall comprise of Stamp paper together with SECTION I - General terms and conditions, SECTION II,III - Scope of work, Price schedule and other related documents.

  - CONTRACT PERFORMANCE GUARANTEE / SECURITY DEPOSIT :

- The successful bidder has to furnish DD/FDR/BG towards performance guarantee / Security Deposit equivalent to 10% of the contract value at the time of entering into contract agreement. The same shall be valid for the entire contract period & guarantee period.

- The Security deposit shall be refunded only on completion of the contract period  & Guarantee period and to the satisfaction of the KPCL. If KPCL incur any loss or damage on account of non-fulfillment of obligations under this contract, then such losses / damages incurred by KPCL shall be deducted from the security deposit. The amount so deducted / adjusted shall not be refunded to the tenderer.

- If the whole or a part of the EMD / security deposit is adjusted / attached by KPCL for any default of tenderer in the due fulfillment of the contract during the contract period, then the Contractor shall immediately arrange to replenish the amount of security deposit so attached / adjusted for the continued operation of the contract, failing which the contract is liable for termination by KPCL, the responsibility for which shall wholly rest with the tenderer.

- In the event of any upward revision in the value of the contract arising on account of increase in the schedule of works, the KPCL reserves the right to call for additional security deposit amount and agency shall, on receiving intimation from the KPCL, increase the security deposit suitably as may be directed by the KPCL within 30 days.

- All compensations or other sums of money payable by the Contractor/agency, under the terms of this contract may be deducted from his security deposit or from any sums that may be due, or may become due to the Contractor by the Corporation on any account whatsoever and in the event of security deposit being reduced by reason of any such deduction, the Contractor shall, within 10 days thereafter make good the shortfall in the security deposit referred to above.

- Guarantee: Shall be furnished for one year for the system supplied and erected from the date of final commissioning.

  - BILLING & PAYMENT :

- No advance payment is entertained.

- 100% Payment shall be made on completion of total works  at RTPS site within 30 days on submission of bills in complete manner along with the required documents to Executive Engineer (LT)-1, RTPS

- The payment will be made duly after deducting amount towards any statutory deductions.

  - PAYING AUTHORITY :

- The agency shall submit bills in quadruplet for the work done with all relevant documents to the Executive Engineer (LT)-1. All the payment related to this contract shall be made by the Deputy General Manager (Finance)RTPS, RTPS, Shakthinagar.

- Tenderer shall provide PAN/GIR Number to KPCL. Income-tax and other applicable taxes if any shall be deducted at source at the prescribed rates from the bills of agency as per the statutory levies / taxes   in force at the time of payment of the bills. Necessary certificates of tax deducted at source (TDS) shall be issued by KPCL to the agency.

  - PENALTY :

- Any complaints about misbehavior / non-compliance of regulations specified in the tender, poor services, inadequate staff, and failure to obey the instructions of officers, not properly  maintaining the tools and tackles if any  issued by the department etc.,  will attract penalty as deemed fit by the Engineer.

- A penalty of ½% per week subject to a maximum of 5% of total work order value, against delay in completion of works beyond delivery terms stipulated in the work order.

- Maximum penalty amount will be limited to 5% of the contract value and will be deducted from the Bills.

- If the agency fails to carry out the work as per the contract terms, or not execute the work to the satisfaction of the Engineer in charge, KPCL will entrust the work to other agency at Contractor’s risk and cost. The actual cost incurred by the company (as assessed by KPCL) for the execution of work will be considered for penalization and deducted from the running bill / outstanding payment of the Contractor apart from taking any action deemed necessary.

- Any amount or amounts which becomes due and payable to KPCL from the contractor  shall be deducted from any amount or amounts becoming due and payable to the  contractor under this or any other contract with KPCL.

  - FORCE MAJEURE :

At any time during the continuance of this contract, if the performance in whole or in part of any obligation under this contract shall be prevented or delayed by reasons of any war, hostility, acts of public enemy, acts of civil commotion, strikes, lockouts, sabotage fires, floods explosions, epidemics, quarantine restrictions or other acts of God (hereinafter  referred  to  as eventualities)   then,   provided notices of the happening of any such eventuality is given by the agency  to the Corporation within 15 days from  the  date  of occurrence  thereof, neither party shall, by reasons   of   such  eventuality, be entitled to terminate this contract, nor shall have any claim for damages against the other in respect of such non-performance or delay in performance/ deliveries under this contract shall be resumed as soon as practicable after such eventuality has come to an end or ceased to exist.

Provided that if the performance in whole or part by the agency  or any obligation under this contract is prevented or delayed by reasons of any eventuality for a period exceeding 60 days, both parties to the contract may at their option terminate this contract by a notice in writing.

  - STATUTORY RULES AND REGULATIONS :

- The   Contractor shall   register   under the   Contract Labour Act or any other Labour Acts as may be applicable from time to time.  The agency shall follow all the provisions of Labour laws and other laws including the Payment of Wages Act, Minimum Wages Act, Workman Compensation Act and other Local Laws and rules framed there under from time to time.  Any amount payable to the employees of the contractor under any of the law by the contractor, if demanded from the Corporation being a Principal Employer, same shall  be   recovered    from   the R.A bills of the contractor.  The contractor shall maintain all registers and records as required under the various laws and regulations made there under from time to time.  The contractor shall make arrangements for the engagement of labors according to the provisions of Indian Labour Laws and the local acts and for the payment thereof.  The contractor shall pay rates of wages and observe conditions as defined in the Indian Labour Laws. On receipt of the order, the contractor shall furnish the certificate to Executive Engineer (LT-1), Raichur Thermal Power Station of his having registered with the competent authority under the Contract Labour Acts and other Acts.

- The Contractor and his employee shall observe all the statutory rules and regulations of the Power Station and the provisions of the other labour laws and regulations made there under which are applicable to the Power Stations.

- The Contractor shall comply with all relevant acts, rules by-laws, regulations and all other statutory requirements of local or other authorities, having jurisdiction over the areas and shall be responsible for the payment of all fees and other charges and giving and receiving of all necessary notices and keep the Chief Engineer (O&M)  informed of the said compliance with such acts, rules, by-laws, regulations, statutory requirements, payments made, notice issued and received.

- The Contractor shall be responsible for fulfilling the requirement of all the statutory provisions of Minimum wages Act-1948, payment of wages Act-1936, payment of Gratuity Act-972, Industrial dispute Act-1947, Contract Labour (Regulation and Abolition) Act-1970, Employees Provident Fund Act 1952 and all the other Labour and Industrial enactments at his own cost and risk in respect of all the staff employed by him.  The Contractor shall maintain the records/documents required to be maintained under these statutory enactment’s and authorized representative of KPCL shall be entitled to inspect these records at any time.  In general, the Contractor shall be responsible for strict compliance of all statutory provisions of the relevant labour Laws applicable from time to time and particularly of the Karnataka State for carrying out the above job.  If due to any reason whatsoever, KPCL is made liable to pay any liabilities payable by the Contractor under any of the said laws and enactment’s etc., for any reason whatsoever, the KPCL shall recover the same from any dues payable by KPCL to the  Contractor and / or from the security deposit of the Contractor and from the running bills/pending bills.

  - DEATH, BANKRUPTCY, ETC.

If the  Contractor dies or commits any act of bankruptcy or being a Company goes into liquidation except for reconstruction purposes or if his or its business is carried on by a receiver, the executors, successors, or other  representatives in lieu of the estate of the Contractor or any such receiver, liquidator,  or any person in whom the Contract may become vested, shall forthwith give notice thereof in writing to the corporation  and shall for one  month, during which he shall take all reasonable steps to prevent stoppage of the work, have the option of carrying out the Contract subject to his or their providing such guarantees as may be required by the purchaser but not exceeding the value of the work for the time being remaining un-executed. In the event of the stoppage of the works, the period of option under this clause shall be 14 days only, provided that, should the above option not be exercised, the corporation may determine the Contract by a notice in writing to the Contractor. The power and provisions reserved to the corporation in the last preceding clause on the taking of the workout of the  hands, shall apply as for may be when the Contract is so determined.

  - SAFETY AND SECURITY :

- Agency shall arrange group insurance/ workmen compensation insurance for their crew. In the event of any accident/Injury/fatal to the Contractor’s employee/employees during the course of his employment in pursuance of the present contract, the Contractor shall be responsible to pay the compensation or any sum payable to such employee under the provisions of Law or Regulations made there under including the provisions of Workmen Compensation Act. The  Contractor shall arrange for medical treatment for the injured employee. Contractor shall take the responsibility of dealing with statutory /legal authorities in case of such events.

- The Raichur Thermal Power Station and surrounding area being a prohibited area, the tenderer shall obtain entry pass for himself and other employees employed by him in the Raichur Thermal Power Station from the concerned competent authority of KPCL for the entry in to the RTPS.  The tenderer and his employees shall abide and follow the rules of security and instructions of the security officer at RTPS.

- The agency should provide & ensure their laborers wear protective equipments and clothing suitable to the tasks and location in which they are deployed. Safety helmets, Safety shoes, respiratory protection equipments like dusk mask, eye protection devices like goggles and noise masks, earplugs must be used compulsorily.

  - DISCIPLINE :

The Contractor shall ensure that he and his employees maintain proper discipline and decorum at RTPS while dealing and executing the contract works so that there should not be any hindrance for the smooth running of the Power station etc. If any of the employees of the Contractor  is found unsuitable by the Engineer-in-Charge at RTPS, then on demand by KPCL, such employee shall be removed.

  - INSTITUTION OF SUITS :

Any suit or any proceedings arising in any respect under this contract shall be subject to Jurisdiction in law courts at Raichur, Karnataka only. It is agreed that no other court shall have jurisdiction to entertain any suit or proceedings even though part of the cause of action might arise within the jurisdiction of any such courts. Arbitration in this contract is not acceptable.

- WAGES AND SALARIES :

  - The Agency shall obey all relevant central, local and state regulations   and enactments pertaining to contract workmen and labour and the Chief Engineer (O&M)RTPS or his authorised officers shall have the right to inquire into and decide all complaints on such matters.

- INSURANCE :

The Contractor/Agency should obtain workmen’s compensation insurance policy before starting the work. The insurance shall protect the Contractor against all claims applicable under the workmen’s compensation Act 1948(GOI) This policy shall also cover   against claims for injure, disability, diseases or death of his employees, which for any reason are not covered under the workmen’s compensation act 1948. The liabilities shall not be less than:

Workmen compensation  - as per statutory provisions

Employees Liability          - as per statutory provisions

- GENERAL :

The Bid document is intended as a general description of quality envisaged for material, workmanship and of the finished work. It is not intended to cover minute details. The work shall be executed in accordance with the best modern practice and shall be to the complete satisfaction of the CORPORATION. Special techniques approved by the Engineer shall be used if required and wherever it is found necessary.

  - Consignee / Works Executing division: All the materials/equipments shall  be consigned to:-

Executive Engineer (LT)-1,

Raichur Thermal Power Station,

Karnataka Power Corporation Limited,

Shaktinagr-584 170. Raichur Dist [Karnataka]

  - All correspondences on technical matters like approval, Supply,  erection/site activities shall be addressed to:-

Executive Engineer (LT)-1,

Raichur Thermal Power Station,

Karnataka Power Corporation Limited,

Shaktinagr-584 170. Raichur Dist [Karnataka]

  - All correspondence on financial matters shall  be addressed to:-

Deputy General Manager [Finance]RTPS

Raichur Thermal Power Station,

Karnataka Power Corporation Limited,

Shaktinagr-584 170.Raichur Dist [Karnataka]

and a copy of the documents may please be sent to

Executive Engineer(LT)-1.

Sd/-

Executive Engineer (LT)-1

Karnataka Power Corporation Limited

Raichur Thermal Power Station                                                       Shaktinagar-584 170

SAFETY REQUIREMENTS TO BE OBSERVED BY THE CONTRACTORS ON KPCL PREMISES

The following instructions must be read carefully by the contractor. No variation is allowed, whatever may be the pressure for speedy completion of the works proper attention to the safety of the persons must at all times be ensured.

GENERAL SAFETY REQUIREMENTS :

- The contractor’s employees shall be at all times under proper supervision when working on RTPS premises.

- The contractor must ensure that all equipment's brought to site are in good conditions and are used erected safely. Personal protective clothing and equipment's must be ensured.

- The contractors must keep their site of work clean and tidy and clear of obstructions. All floors and walk way must be kept clear off materials in order that a secure footing can be maintained. Suitable precautions are to be taken so as not to pollute the atmosphere, ground or water.

- If it is necessary to remove any type of floor section, permission must be obtained from the concerned Engineer substantial, secure barriers must be erected around any hole. Warning notices must be posted by day and suitable lamps displayed during hours of darkness. All floor sections must be replaced and secured as soon as practicable.

- The contractor must ensure proper scaffolding and safe means of access to work place wherever necessary.

- Only properly tested lifting tackles and machines must be used. They must be kept under strict control and not be left lying about on site. The safe working load must not be exceeded. Knotted cloths and lashings are to be avoided to lift the equipment. While lifting the area immediately below the operation and adjustment to winching equipment's must be suitably barbered.

- Whenever electrical supply is made available by KPCL the contractor should provide and maintain the whole of the installation on the local side. All the portable tools, hand lamps must be connected to the system by means of plugs and sockets of a good quality. The cable used must be in good condition. All joints must be electrically and mechanically sound. Portable hand lamps must be operated with not more than 24 volts with a suitable transformer.

- Supply to welding equipment must be specially arranged. The connections, must be sufficient in size for the duly to be performed, properly protected for mechanical damage.

- The work place must be kept clear of flammable material. Screens or mats must be used to prevent hot metals below or on to adjacent equipment /personnel.

Portable extinguishers must be kept near welding or gas cutting workplace. Gas cylinder valve keys shall be readily available at the cylinder. for speedy closure in case of fire . As for as possible use portable trolleys for gas cylinders.

- All personnel must wear protective equipment's and clothing suitable to the tasks and location in which they are employed. Safety helmets, safety shoes, respiratory protection equipment's like dust mask, eye protection devices like goggles and noise masks like earplugs must be used wherever necessary.

- Care must be taken while using any equipment's that naked flames like grinding, gas cutting, welding and extreme care must be taken to avoid occurrence of fire.

- All the waste materials like cotton waste, loose insulation, scrap materials, flammable waste materials like etc., shall be removed completely from the work place after completion of the work.

- Workers working at a height, which is unsafe, shall wear safety belts with its hook attached to a permanent structure.

- It is the responsibility of the contractor to provide necessary safety equipment's and to ensure usage of the same by the workers wherever necessary.

- Any liabilities arising out of any lapses from contractor, in respect of adherence to safety requirements  stipulated above shall be solely to contractors account and shall be made good at their own cost.

Sd/-

Executive Engineer (LT)-1

Karnataka Power Corporation Limited

Raichur Thermal Power Station                                                       Shaktinagar-584 170

SECTION-II

SCOPE OF WORK

SCOPE OF WORK

Name of the work: Supply, Fabrication, erection and commissioning of Two numbers of Extension switchgear panels with switchgear modules, for Normal/Emergency Switchgear section of Units 1&2 USSG.

Details/Specifications of the new extension Panel and switchgear modules:

- The extended switchgear panel is for 415V, 1250Amps 3Phase 3 wire system meant for LV power distribution for power plant auxiliaries, shall be of double front draw out modular switchgear design, dust, vermin and rodent proof, conforming to IEC 61439 featured with IP:54 scheme protection as per IS:2147.

- The size of bus bars, general alignment of panel, switchgear modules, layout/architecture of various components in the switchgear modules shall be exactly as per the original panel section of AEG-NGEF design in service and shall be easily erected and commissioned on to existing panel ensuring compatibility in all respects. Agencies shall positively visit the site to study the work front, have technical discussions with user division and collect required details of the existing panel, its layout, General alignment, details on switchgear modules and other aspects from the user division before furnishing the offer/taking up the work.

- Two panels of above specifications shall be supplied/fabricated for erection and commissioning, one each with existing USSG-N/E panels at our unit switchgears of Units 1&2.

- The extended panels shall be fabricated for housing in it following new switchgear modules to be supplied with each of the panel:

- Modules of L21 type wired up for 11.1 to 14.9KW application.	3 Nos.

- Modules of L21 type wired up for upto 7.5KW applications. 		5 Nos

- The switchgear modules shall be fabricated/supplied/designed with various components as per the design/specifications of the existing similar modules in the original section of switchgear panel. Components in the modules shall be laid up/housed and wired up per the scheme in the existing similar modules. Drawings of control and power wiring of these modules will be furnished for the said work. The makes of various components of the switchgear module shall be as below:

- Power & auxiliary contactors, Switch-Fuse unit,		SIEMENS

- Bimetal Overload relay, Timer				BCH

- Power and control fuses and fuse bases, type NS	GE/EE

- Sliding/Moving TBs in module				AEG/NGEF (As per existing units)

- Control Transformers						AE

Scope of Work

- Visiting the site for studying the work front and collecting necessary technical details from user division drawings and technical discussions in respect of subject work before furnishing the offer/proceeding the work execution.

- Preparation of GA drawings of the base frame of the panel, panel and switchgear modules, control and power wiring schemes of switchgear modules and submitting them along with detailed Bill of materials/components involved in the work, for obtaining the approval from the executing division before proceeding with supply and fabrication of the panel.

- Supply and fabrication of extension panel on a suitable base frame, and concerned switchgear modules as per the specifications and requirements furnished by the user division by way of technical discussions, drawings and samples.

- Arranging for inspection/testing of newly fabricated panel and the new switchgear modules by the executing division at firm’s works and dispatch of new panel with new modules on getting dispatch clearance subject to successful inspection of the panel.

- On getting the site clearance from executing division, firm shall take charge of the works through its dedicated and competent supervisor. The supervisor shall plan the entire execution of work, report progress on works on daily basis till conclusion of works.

- Leading of new panel and its components to site erection and taking up the erection and commissioning works of the panel at our site on getting site clearance as per the requirements and instructions of the site engineer of executing division.

- All the required tools & tackles, welding/cutting equipments with accessories required for erection and commissioning works of the panel shall be planned and arranged by the firm appropriately in adequate quantities so as to lead and conclude the works as per schedules.

- Testing and final commissioning of the new panel with new switchgear modules by completing all necessary works which are not explicitly mentioned here above but are required to be carried out for final commissioning of the panel successful completion of the work.

- Total works shall be carried out with adequate supervision and execution planning to initiate and complete the works within the time schedules offered. All the works shall be supervised by the competent supervisor from executing agency.

- Collection and shifting of all unused materials to locations directed by site engineer. Work spot shall be cleaned after completion of the works before leaving the site.

- Preparation of approved drawings of GA of panel, power and control wiring schemes of modules through auto cad and submission to executing division both on soft and hard versions.

EXECUTIVE ENGINEER (LT)-1

PART-III

EXISTING SYSTEM DETAILS

- The bidding agencies shall visit the site, study the work front for ascertaining and understanding  the actual work requirement.

- The details of existing systems, concerned drawings, layout of work front and all relevant and concerned specifications in respect of subject works shall be had from undersigned during the site visit.

-sd-

EXECUTIVE ENGINEER(LT)-1

Karnataka Power Corporation Limited

Raichur Thermal Power Station                                                       		        Shaktinagar-584 170

SECTION-IV

PRICE SCHEDULE

KARNATAKA POWER CORPORATION LIMITED

RAICHUR THERMAL POWER STATION:SHAKTINAGAR

PRICE SCHEDULE-B

Name of the work: Supply, Fabrication, erection and commissioning of Two numbers of Extension switchgear panels with switchgear modules, for Normal/Emergency Switchgear section of Units 1&2 USSG.

| Sl. No | Work Description | Quantity (Nos) | Rate (Rs) | Amount (Rs) |
| --- | --- | --- | --- | --- |
| 1 | Supply and Fabrication of Extended N/E switchgear panels with all accessories, suitable base frame, and following modules, for each panel: Type L-21, 7.5KW- 5 Nos Type L-21, 11.1 to 14.9KW- 3 Nos as per RTPS scope. | 2 |  |  |
| 2 | Erection, testing and commissioning at site, of above newly supplied Extended N/E switchgear panels along with new 8 modules, per panel (as above), as per RTPS scope. | 2 |  |  |
| Grand Total: |  |

Note: The prices offered shall be on FOR DESTINATION basis, inclusive of P&F, freight, GST and all other statutory levies in force.

Note:

  - The bidder shall quote the prices item wise in e-portal in the above format. Bids submitted in any other format will not be considered for evaluation.

  - The quantities indicated above are approximate and liable to change.

  - The rates quoted by the tenderer in the e-portal shall be net inclusive of all taxes & duties, PF, local conveyance, accommodation and any other incidental charges.

  - Rates of applicable ED, KVAT, CST, GST, WCT, and any other duties, which are already included in the offered rates may be indicated in the e-portal tax % column.

EXECUTIVE ENGINEER(LT)-1

Karnataka Power Corporation Limited

Raichur Thermal Power Station                                                       		        Shaktinagar-584 170