# Feasibility Evidence Description (FED)

We Are Trojans (WAT) Network

Team01

| Team members | Roles |
| --- | --- |
| Eirik Skogstad | Project Manager, Life Cycle Planner |
| Min Li | Feasibility Analyst, Operational Concept Engineer |
| Pittawat Pamornchaisirikij | NDI/NCS Acquirer & Evaluator, Tester |
| Saloni Priya | Requirements Engineer, UML Modeler |
| Suleyman Erten | Operational Concept Engineer, Requirement Engineer |
| Kamonphop Srisopha | Prototyper, UML modeler |
| Ameer Elkordy | IIV&V, Quality Focal Point |
| Punyawee Pakdiying | System Architect, Feasibility Analyst |

04/08/15

# Version History

| Date | Author | Version | Changes made | Rationale |
| --- | --- | --- | --- | --- |
| 09/28/14 | ML, PP | 1.0 | Created initial FED document from ICSM template, updated the risk assessment section. | For draft VCP package submission. |
| 10/11/14 | ML, PP | 1.5 | Finished all from section 1 to 5 | For VCP package submission. |
| 10/19/14 | ML, PP | 2.0 | Updated all sections based on feedback. Make consistent with ARB and FCR presentation Updated NDI evaluations. | Use in next phase (Foundation phase). To be consistent with ABR presentation. |
| 10/29/14 | PP | 2.1 | Added more NDI/NCS analysis and evaluations. Updated the project risks. | Consider more NDI/NCS to gain more information and reduce risk in development phase. |
| 11/16/14 | ML, PP | 2.5 | Change to Architected Agile Template. Updated the risk list. Update LOS. Added ROI analysis. Fixed mistakes from version 2.1 | Update the risk list related to progress report file. Make LOS to be consistent with OCD file. |
| 12/7/14 | ML, PP, ES, TS | 3.0 | Change ROI analysis. Fixed mistake from version 2.5 Final review before submission. | Changes in ROI calculations. For DCP package submission. |
| 02/15/15 | ML, PP, | 4.0 | Change risk assessement | Risks are re-evaluated |
| 04/08/15 | ML, PP, | 5.0 | Change risk assessement | Risks are re-evaluated |

Table of Contents

Feasibility Evidence Description (FED)	i

Version History	ii

1.	Introduction	1

1.1	Purpose of the FED Document	1

1.2	Status of the FED Document	1

2.	Business Case Analysis	2

2.1	Cost Analysis	3

2.2	Benefit Analysis	4

2.3	ROI Analysis	5

3.	Architecture Feasibility	6

3.1	Level of Service Feasibility	6

3.2	Capability Feasibility	7

3.3	Evolutionary Feasibility	8

4.	Process Feasibility	9

5.	Risk Assessment	11

6.	NDI/NCS Interoperability Analysis	12

6.1	Introduction	12

6.2	Evaluation Summary	13

Table of Tables

Table 1: Personnel Costs	3

Table 2: Maintenance Cost per Year (hours)	4

Table 3: Benefits per Year (hours)	5

Table 4: ROI Analysis	5

Table 5: Level of Service Feasibility	6

Table 6: Capability Requirements and Their Feasibility Evidence	7

Table 7: Rationales for Selecting Architected Agile Model	9

Table 8: Risk Assessment	11

Table 9: NDI Products Listing	12

Table 10: NDI Evaluation	13

Table of Figures

Figure 1: ROI Analysis Graph	5

### Introduction

#### Purpose of the FED Document

This document reports our analysis about the feasibility evidence of the We Are Trojans (WAT) Network project. We use risk assessment to identify and come up with a way to mitigate those risks. We will analyze NDI items and evaluate the risk if whether they fit our project.

#### Status of the FED Document

This is version 5.0 of the FED document for RDCP submission. Major changes since last version:

- Change items in risk assessment

### Business Case Analysis

| Assumptions USC students need a central platform to connect, share, and like information with each other Reward point system will work as the important incentives for users to join the network |
| --- |
| Stakeholders | Initiatives | Value Propositions | Beneficiaries |
| Developers Maintainers Clients Gift/Book stores | Develop the system Monitor the system Advertise the system to USC community Partner with schools Negotiate deals with on-campus bookstore/gift store Join the system | Increase camaraderie between Trojans One-stop shop to answer any USC related queries Increase communications between students across schools | USC students USC alumni USC faculties |
| Cost Development costs Maintenance costs Advertising/Marketing costs Web server, Web hosting, Domain name | Benefits The number of active users in “WAT” network increases. |

#### Cost Analysis

##### Personnel Costs

Table 1: Personnel Costs

| Activities | Time Spent (Hours) |
| --- | --- |
| Development Period (24 weeks) |  |
| Valuation and Foundations Phases: Time Invested (CSCI577a, 12 weeks) |  |
| Client and team: Meeting via email, phone, and other channels [3 hrs/week * 12 weeks * 2 people] | 72 |
| winwin sessions [2 winwin session * 1 hours * 2 people] | 4 |
| Architecture review boards [ 1.5 hours * 2 session * 2 people ] | 6 |
| Development and Operation Phases: Time Invested (CSCI577b, 12 weeks) |  |
| Client: Meeting via email, phone, and other channels [3 hrs/week * 12 weeks * 2 people] | 72 |
| Architecture Review Boards and Core Capability Drive-through session [ 1.5 hours * 2 session * 2 people ] | 6 |
| Deployment of system in operation phase and training - Installation & Deployment [5 hrs * 2 times *2 people] - Training & Support [5 hrs * 2 times * 2 people] | 40 |
| Total | 200 |

###### Maintenance costs

Our system will have two categories of maintenance. The first category is the software maintenance which includes updates and changes to the source code, and the second category involves maintenance of the forum (i.e. moderation of posts) and keeping the website updated. For simplicity we will refer to the latter maintenance category as moderation in this section. For the first category we estimate 100 hours per year with a 10% increase per year. For the second category we have estimated the required time based on a number of assumptions:

- The effort spent on moderation is directly correlated to the number of active users in the system, as the number of posts requiring moderation on the forum should also correlate to the number of active users.

- Every user will create on average 50 posts on the forum per year.

- The average portion of posts requiring moderation will be 10%.

- The average time spent moderating one post is 5 minutes.

- The average time for keeping the website updated is estimated to be 52 hours per year with a 10% increase each year.

These estimates are based on consensus among team members and are considered to be conservative expert judgment.

Table 2: Maintenance Cost per Year (hours)

| Year | Number of active users | Forum moderation | Website maintenance | Source code maintenance | Total cost |
| --- | --- | --- | --- | --- | --- |
| 1 | 2000 | 833.33 | 52.00 | 104.00 | 989.33 |
| 2 | 4000 | 1666.67 | 57.20 | 114.40 | 1838.27 |
| 3 | 6000 | 2500.00 | 62.92 | 125.84 | 2688.76 |
| 4 | 8000 | 3333.33 | 69.21 | 138.42 | 3540.97 |
| 5 | 10000 | 4166.67 | 76.13 | 152.27 | 4395.07 |

##### Hardware and Software Costs

There are no hardware and software costs because we will select only free software and webhosting.

#### Benefit Analysis

The benefit of the system is measured by the number of hours the USC staff has to spend answering questions from students (support-hours). In the below calculation, we use the number of students we expect will join our system, and predict how many support-hours these students would typically account for on a yearly basis. We calculate the required amount of support-hours for the situation where our system is not in place and for the situation where the users are using our system. The difference between these numbers will be the total hours saved by USC staff per year. Our estimates are based on the following assumptions:

- 10% of students will make on average one support request per week.

- Each support request will have an average resolution time of 20 minutes.

- If a student uses our system, his probability of making a support request is reduced by 50%.

Note that in our model, the number of users increase each year. This number is likely to flatten out as the number of users reaches the total number of enrolled students.

Table 3: Benefits per Year (hours)

| Year | Number of active users | Support hours per year if no system exists | Support hours per year with system (50% reduction) | Hours saved per year for support |
| --- | --- | --- | --- | --- |
| 1 | 2000 | 3432 | 1716 | 1716 |
| 2 | 4000 | 6864 | 3432 | 3432 |
| 3 | 6000 | 10296 | 5148 | 5148 |
| 4 | 8000 | 13728 | 6864 | 6864 |
| 5 | 10000 | 17160 | 8580 | 8580 |

#### ROI Analysis

Table 4: ROI Analysis

| Year | Cost | Benefit (Effort Saved) | Cumulative Cost | Cumulative Benefit | ROI |
| --- | --- | --- | --- | --- | --- |
| 2014-2015 | 200 | 0 | 200 | 0 | -1 |
| 2015-2016 | 989.33 | 1716 | 1189.33 | 1716 | 0.44 |
| 2016-2017 | 1838.27 | 3432 | 3027.60 | 5148 | 0.70 |
| 2017-2018 | 2688.76 | 5148 | 5716.36 | 10296 | 0.80 |
| 2018-2019 | 3540.97 | 6864 | 9257.33 | 17160 | 0.85 |
| 2019-2020 | 4395.07 | 8580 | 13652.40 | 25740 | 0.89 |

Figure 1: ROI Analysis Graph

### Architecture Feasibility

#### Level of Service Feasibility

Table 5: Level of Service Feasibility

| Level of Service Requirement | Product Satisfaction |
| --- | --- |
| LOS-1: The system shall be user-friendly and intuitive. | Product Strategies: Apache, MySQL, Laravel, JQuery, Bootstrap, Google survey |
|  | Process Strategies: Prototyping, Survey |
|  | Analysis: We will create prototype that have dynamic user interface and then conduct a survey. Our system will be user-friendly and intuitive if the result shows that more than 80% of users agree that our system is easy to use and intuitive. |
| LOS-2: The system shall render correctly on mobile platform | Product Strategies: Apache, Laravel, JQuery, Bootstrap |
|  | Process Strategies: Prototyping, Analysis and evaluate NDI, NCS |
|  | Analysis: We will use Bootstrap that has dynamic rendering feature which will render differently on mobile platform. |

#### Capability Feasibility

Table 6: Capability Requirements and Their Feasibility Evidence

| Capability Requirement | Product Satisfaction |
| --- | --- |
| CR-1: Q&A Forum | Software/Technology used: Laravel, MySQL, JQuery |
|  | Feasibility Evidence: phphub.org and www.tasty.lk have similar capability which can prove CR-1 is feasible. We also identified that Laravel API can connect, edit, update, delete, and retrieve information from database. JQeury can send an event to our server. |
|  | Referred use case diagram: Figure 3 in SSAD file. |
| CR-2: WAT Point System | Software/Technology used: Laravel, MySQL |
|  | Feasibility Evidence: This capability feasibility has shown in our Prototype that we create algorithm to calculate WAT points. |
|  | Referred use case diagram: Figure 3 in SSAD file. |
| CR-3: Notification System | Software/Technology used: Laravel, MySQL, Bootstrap, JQuery, PusherNotifier.js |
|  | Feasibility Evidence: Laravel can get specific information from MySQL. PusherNotifier.js can push notifications from our server. We identified from caniuse.com that web sockets (PusherNotifier.js) can use in IE, Firefox, Chrome, Safari many popular web browser. |
|  | Referred use case diagram: Figure 3 in SSAD file. |
| CR-4: Profile | Software/Technology used: This is the same as CR-1 |
|  | Feasibility Evidence: This is the same as CR-1. Because in essence, This capability need to connect and retrieve and update user profile data from database to show it on the user profile page. |
|  | Referred use case diagram: Figure 3 in SSAD file. |
| CR-5: Leaderboard | Software/Technology used: Laravel, MySQL, Bootstrap, JQuery |
|  | Feasibility Evidence: This is almost the same as CR-1. Except we have to sort data by users’ Semester point and show on the page which can be done using Eloquent ORM that included in Laravel to sort the data. |
|  | Referred use case diagram: Figure 3 in SSAD file. |
| CR-6: Redemption | Software/Technology used: Laravel, MySQL, Bootstrap, JQuery |
|  | Feasibility Evidence: Evidence: www.piccologifts.co.uk and superbalist.com is examples of web that is built by Laravel that have similar capabilities which can prove CR-5 is feasible. Similar to CR-1, we already test related Laravel API and JQuery function that ensure this is feasible. |
|  | Referred use case diagram: Figure 3 in SSAD file. |
| CR-7: Event System | Software/Technology used: This is the same as CR-1 |
|  | Feasibility Evidence: This is the same as CR-1 because an event is a special thread that created by a maintainer. |
|  | Referred use case diagram: Figure 3 in SSAD file. |

#### Evolutionary Feasibility

We have no evolutionary feasibility because we have to wait for our client to talk to USC that we can integrate with USC system first.

### Process Feasibility

Decision Criteria Rating Scale; Very Low; Low; Medium; High; Very High.

Importance Rating Scale: Low; Medium; High.

Table 7: Rationales for Selecting Architected Agile Model

| 3Criteria | Importance | Project Status | Rationales |
| --- | --- | --- | --- |
| 30 % of NDI/NCS features | Low | Low | We almost implement every feature because core feature (WAT points) in our system is unique. |
| Single NDI/NCS | Low | Low | We use more than one NDI. NDI that we are using just provide API to help us developing some specific feature. We can not find only single NDI that have all of the feature we want. |
| Unique/ inflexible business process | Low | Low | The business aspects of the project are very flexible. Because our requirement is flexible. There is no constrains in our project. |
| Need control over upgrade / maintenance | High | High | The project has to be upgraded in future after the client negotiating with the USC. |
| Rapid deployment | Low | Very low | Currently we are just building a dummy system. The system initially will not be deployed. |
| Critical on compatibility | Low | Very low | The system has no compatibility issue. Because we will build the system and then look for a web hosting that is compatible with our system. We also have no legacy system to concern with compatibility. |
| Internet connection independence | Low | Low | Internet connection is important, as the application developed is a web-based application. |
| Need high level of services / performance | Medium | Low | High level of services and performance is important. Because this is user-driven business. If our service is not good then this system will be fail. |
| Need high security | Medium | Medium | The system will be used only by USC students. That mean the size of information loss is not very critical like some information such as credit card. |
| Asynchronous communication | Medium | Medium | The system requires asynchronous communication to communicate with the web hosting. |
| Be accessed from anywhere | High | High | The system is an online community. |
| Critical on mass schedule constraints | Low | Very low | No, the system is not critical on mass schedule constraints. Because there is no win-condition about this. |
| Lack of personnel capability | Low | Very low | The group consists of highly competent graduate software engineers and because We Are Trojans! |
| Require little upfront costs | High | High | The budget for our project is $0, as per our client specifications. |
| Require low total cost of ownership | Medium | Medium | We require no cost of ownership because we will use only open source software and free service. |
| Not-so-powerful local machines | High | High | We have minimal cost and we also have no infrastructure right now. We will be using free left over 8 year old laptops. |

### Risk Assessment

Table 8: Risk Assessment

| Risks | Risk Exposure | Risk Mitigations |
| --- | --- | --- |
|  | Probability Loss | Potential Magnitude | Risk Exposure |  |
| Users may prefer existing systems with similar features | 5 | 9 | 45 | Make the WAT points system as an incentive to attract users over competitors. Advertise our system to USC and users. Create surveys and evaluate users’ responses. |
| The server that will be selected to host the application may encounter a performance problem as it needs to host application developed with PHP, Node.js, Redis, and Elasticsearch. | 6 | 5 | 30 | Perform testing to optimize the application and evaluate potential server candidates to suggest the clients. |
| Major update might happen for Laravel | 3 | 6 | 18 | We will stick with the current version if the update is not critical But if it is critical to our system then we can talk to our clients whether they need the update or not by provide pros and cons of the updating. |

### NDI/NCS Interoperability Analysis

#### Introduction

In our project, we utilize evaluation matrix based on the listed criteria and we finalized NDI/NCS items in our system. We selected PHP as our web programming language because it is familiar for most of our teammates. Laravel is our PHP framework. We find out Laravel has strong community and relatively robust documentation, Moreover, its development time is short in comparison to J2EE framework. Apache will be our web server. MySQL will be our DMBS. For the front-end, we will use Bootstrap. For interoperability, our NDI/NCS items operate well and do not have conflicts with each other.

##### COTS / GOTS / ROTS / Open Source / NCS

Table 9: NDI Products Listing

| NDI/NCS Products | Purposes |
| --- | --- |
| Laravel | PHP Framework, It provides general API and tool to implement PHP web application. |
| MySQL | DMBS, To manage database |
| Apache | Web server |
| JQuery | Javascript Library, which provide simple and easy-to-use javascript API. |
| Bootstrap | Front-end Framework that contains HTML and CSS based design templates |

##### Connectors

In WAT(We Are Trojans) network project, we use PHP/MySQL Connector to enable the PHP web application to retrieve and query data from the database.

##### Legacy System

There is no legacy system.

#### Evaluation Summary

Table 10: NDI Evaluation

| NDI | Usages | Comments |
| --- | --- | --- |
| Apache (2.4) | Web Server | Positive points Freeware Widely used Documentations available Negative points No negative points |
| MySQL(5.0) | Database | Positive points Freeware Widely used Documentations available Suitable for Large scale system Good performance Negative points No negative points |
| Laravel | PHP framework | Positive points Freeware Widely used Robust documentations Easy to learn and understand framework Robust community Clean Framework Negative points No negative points |
| Bootstrap | CSS framework | Positive points Freeware Widely used Robust documentations Nice UI components Negative points No negative points |
| JQuery | Javascript library | Positive points Freeware Widely used Powerful components Negative points No negative points |
| TinyMCE | HTML editor for users | Positive points Freeware Widely used Negative points No negative points |
| Elasticseach | Search system | Positive points Freeware Widely used Powerful components Negative points No negative points |
| PhpUnit | Unit Test | Positive points Freeware Widely used Powerful components Negative points No negative points |
| Websocket | Real-time communication between front-end and back-end | Positive points Freeware Widely used Powerful components Negative points No negative points |
| NodeJS | Javascript Server/ send data firing from back-end (in redis) and send them to the front-end by utilizing websocket module | Positive points Freeware Widely used Powerful components Negative points No negative points |
| FullCalendar | Event Plugin | Positive points Freeware Widely used Negative points No negative points |
| Redis | Receive event firing from backend/key-value | Positive points Freeware Widely used Powerful components Negative points No negative points |