Usability Testing Checklists

Three weeks before

Figure out what you’re going to be testing (site, wireframes, prototype, etc.)

Create your list of tasks to test

Decide what kind(s) of users you want to test with

“Advertise” for participants

Book a test room for the entire morning with Internet access, table or desk and two chairs, and speakerphone

Find a place near the test room for participants to sit and wait when they arrive

Book an observation room for the entire morning with Internet access, table and enough chairs for observers, speakerphone, and projector and screen (or plan to bring a projector or large monitor)

Book the observation room or a similar-size room for the debriefing lunch

Two weeks before

Get feedback on your list of tasks from the project team and stakeholders

Arrange incentives for participants (e.g., order gift certificates, requisition cash)

Start screening participants and scheduling them into time slots

Send “save the date” email inviting team members and stakeholders to attend

One week before

Send email to the participants with directions, parking instructions, location of  the test room, name and phone number of someone to call on the test day if they’re late or lost, and the non-disclosure agreement if you’re using one

Line up a stand-by participant in case of a no-show

If this is your first round of testing, install and test the screen recording and screen sharing software

One or two days before

Call participants to reconfirm and ask if they have any questions

Email reminder to observers

Finish writing the scenarios

Do a pilot test of the scenarios

Get any user names/passwords and sample data needed for the test (e.g., account and network log-ins, dummy credit card numbers, or test accounts)

Make copies of handouts for participants

Recording consent form

Sets of the scenarios on individual pieces of paper

Extra copies of the nondisclosure agreement (if using one)

Make copies of handouts for observers

Instructions for Usability Test Observers

List of scenarios

Copy of the test script

Recruit someone to manage the observation room for you, and give him/her a copy of  the Hall Monitor’s Guide

Make sure incentives for participants are ready

Make sure you have your USB microphone, external speakers, extension cords, and thumb drive or CDs for screen recording files

Order snacks and beverages for the observation room

Verify that no one has double-booked your test and observation  rooms

Find someone (your Designated Greeter) who can welcome the participants when they arrive, give them a comfortable place to sit while they’re waiting, and then escort them to the test room when you’re ready to start

Test day (before the first test)

Order lunch for the debriefing

Put observer handouts in the observation room

Make sure whatever you’re testing is installed on the test computer or accessible via the Internet and is working

Test the screen recorder: do a short recording (including audio) and play it back

Test screen sharing (video and audio) with the observation room

Turn off or disable anything on the test computer that might interrupt the test (e.g., email or instant messaging, calendar event reminders, scheduled virus scans)

Create bookmarks for any pages you’ll need to open during the test

Make sure you have any phone numbers you might need:

Observation room:	_________________
	Test room:	_________________ 
	Greeter: 	_________________ 
	Developer: 	_________________ (for problems with prototype)
	IT contact: 	_________________ (for network or server problems)

Make sure the speakerphones in the observation room and test room are working

Before each test

Start screen sharing session, if necessary

Reload sample data, if necessary

Clear the browser history

Open a “neutral” page (e.g., Google) in the Web browser

While the participant signs the consent form

Start the screen recorder!

At the end of each test

Stop the screen recorder!

Save the recording!

End the screen sharing session, if necessary

Take time before the next session to jot down a few notes about things you observed

If it’s the last test of the day and you’ve been using a desktop computer, copy the screen recording files to a CD or thumb drive