REQUEST FOR PROPOSAL

IOWA MEDICAID ENTERPRISE

MEDICAL SERVICES WITH PREFERRED DRUG LIST

MED-04-034

Issued by the

Iowa Department of Human Services

February 2004

RFP Table of Contents

# Page

# Section 1 	Purpose and Background

  - Purpose of this RFP	8

  - Background	8

# Section 2	Procurement Process

  - Issuing Officer	10

  - Restriction on Communication	10

  - Downloading the RFP from the Internet	10

  - Intent of the RFP Process	11

  - Procurement Timetable	11

  - Resource Room/Bidders Library	12

  - Bidders Conference	12

  - Bidder’s Questions & Requests for Clarification	12

  - Letters of Intent to Bid	12

  - Amendments to the RFP and Bid Proposal and Withdrawal of Bid Proposal	13

  - Submission of Bid Proposals	13

  - Bid Proposal Opening	14

  - Costs of Preparing the Bid Proposal	14

  - Rejection of Bid Proposals	14

  - Disqualification	14

  - Nonmaterial and Material Variances	15

  - Reference Checks	15

  - Information from Other Sources 	16

  - Verification of Bid Proposal Contents	16

  - Bid Proposal Clarification Process	16

  - Disposition of Bid Proposals	16

  - Public Records and Requests for Confidential Treatment	16

  - Copyrights	17

  - Release of Claims	17

  - Oral Presentations	18

  - Evaluation of Bid Proposals Submitted	18

  - Review for Financial Viability	18

  - Notice of Intent to Award	18

  - Acceptance Period	18

  - Review of Award Decision	19

  - Definition of Contract	19

  - Choice of Law and Forum	19

  - Restrictions on Gifts & Activities	19

  - No Minimum Guaranteed	19

# Section 3	Service Requirements

3.0        Professional Services Components and Operations Requirements	20

  - General Requirements for All Professional Services Components	20

3.1.1     Staffing Requirements	21

3.1.2     Facility Requirements	28

3.1.3     Onsite and Offsite Expectations	30

3.1.4     General Start-up Activities for Professional Services Contractors	30

3.1.5     Contact Management	41

    - Performance Based Contracts & Damages for Professional Services Contractor43

    - Internal Quality Assurance	46

    - Training	48

    - Documentation	48

    - Security and Confidentiality Requirements	48

    - Accounting Requirements	49

    - Audit Requirements	50

    - Transfer of Work Responsibilities	50

3.2        Medical Services	51

3.2.1     Contractor Start-Up Activities	51

3.2.2     Operational Requirements	53

3.2.2.2     Medical Support	53

3.2.2.3     Disease Management	59

3.2.2.4     Retrospective Drug Utilization Review (Retro-DUR)	63

3.2.2.5     Enhanced Primary Care Case Management	69

3.2.2.6     Prevention Promotion (EPSDT)	72

3.2.2.7     Prior Authorization	77

3.2.2.8     Quality of Care	88

3.2.2.9      Long Term Care Assessment	92

3.2.2.10    Lock-In	96

3.2.2.11    Preferred Drug List (PDL) and Supplemental Rebate Program	100

# Section 4	Format and Content of Bid Proposal

  - Instructions	112

  - Technical Proposal Contents	113

  - Cost Proposal Contents	122

  - Cost Financials	123

# Section 5	Evaluation of Bid Proposals

  - Introduction to Evaluation Process	124

  - Evaluation Committee	124

  - Mandatory Requirements for Proposals	124

  - Bidder Technical Proposals	125

  - Scoring of Bidder Cost Proposals	128

  - Technical  and Cost Proposals Combined	129

  - Oral Presentations and Best and Final Offers	129

  - Screening for Financial Viability	130

  - Recommendation of the Evaluation Committee to the State Medicaid Director	130

  - Notice of Intent to Award	130

  - Acceptance Period	130

  - Federal Approvals	131

# Section 6	Contract Terms and Conditions

  - Introduction	132

  - Incorporation of Documents	132

  - Order of Priority	132

  - Term of the Contract	133

  - Payment Terms and Compensation	133

6.5.1     Fixed Price Contracts	133

6.5.2     No Increase in Charges	134

6.5.3     Overpayments to the Contractor	134

6.5.4	Amount of Business	134

  - Termination	134

    - Immediate Termination	134

    - Termination for Default	134

    - Termination Upon Notice	135

    - Termination for Insolvency or Bankruptcy	136

    - Termination for Withdrawal of Department’s Authority	136

    - Termination or Contract Modifications due to Unavailability of Funds	136

    - Rights Upon Termination	136

    - Turnover Phase Transition Events	137

  - Confidentiality	138

  - Contractor’s Confidential or Proprietary Information	138

  - Changes of Service	139

6.9.1     Change Service Requests	139

6.9.2     Procedure	139

6.9.3     No Agreement on Change Service Request	139

6.9.4     Additional Services	139

  - Contractor Proposed Enhancement to Contract	140

6.10.1    Proposed Enhancements to Contract	140

6.10.2    Procedure	140

  - Damages	140

6.11.1    Actual Damages	140

6.11.2    Liquidated Damages	141

  - Insurance	141

6.12.1    Coverage Requirements	141

6.12.2    Coverage	142

6.12.3    Subcontractors	142

6.12.4    Notice of Cancellation	143

  - Bonding Requirements	143

6.13.1    Performance Bond	143

  - Indeminfication	143

6.14.1    General Information	143

6.14.2    Patent/Copyright Infringement Indemnification	144

  - Intellectual Property Rights	144

6.15.1    Rights in Data	144

6.15.2    Ownership of Work Product	145

6.15.3    General Skills	145

  - Software Applications	145

6.16.1    Operating Systems, Applications Software and Utilities	145

6.16.2    Right to Reproduce Documentation	146

  - Warranties	147

6.17.1    System Warranty	147

6.17.2    Millennium and Leap Year Warranty	147

6.17.3    Compatibility Warranty	147

6.17.4    Remedies	147

6.17.5    Intellectual Property Rights Warranty	147

6.17.6    Professional Practices Warranty	148

  - Liabilities	148

6.18.1    Increased Costs or Expenses	148

6.18.2    Other Department Contractors	148

6.18.3    Legislative Reorganization	148

  - Project Management	149

6.19.1    Meetings with Department	149

6.19.2    Contract Compliance and Monitoring	149

6.19.3    Audit and Access to Premises and Records	150

6.19.4    Annual Independent Examinations	150

6.19.5    Status of Contractor	150

6.19.6    Subcontracts	150

6.19.7    Approval	150

6.19.8    Key Personnel	151

6.19.8.1    Project Manager	151

6.19.8.2    Project Staff	151

6.19.8.3    Staff Training	151

6.19.9    Contractor Work Schedule	151

6.19.10  Contract Disputes and Appeals	152

6.19.11  Maintenance of Records	152

  - General Provisions	153

6.20.1    Assignment/Change of Control	153

6.20.2    Compliance with the Law	153

    - Providing Assistance to the Department	153

    - Knowledge of the Medicaid Program	153

6.20.5    Contract Modifications	153

6.20.6    Cumulative Rights	154

6.20.7    Equal Employment Practices	154

6.20.8    Choice of Law and Forum	154

6.20.9    Cost of Litigation	154

6.20.10  Headings or Captions	154

6.20.11  Integration	154

6.20.12  Lobbying Restrictions	155

6.20.13  No Conflict of Interest	155

6.20.14  Not a Joint Venture	155

6.20.15  Notices	155

6.20.16  Obligations Beyond Contract Term	156

6.20.17  Obligations of Joint Entities	156

6.20.18  Publications 	156

6.20.19  Severability	156

6.20.20  Solicitation	156

6.20.21  Third-Party Beneficiaries	156

6.20.22  Utilization of Minority Business Enterprises	156

6.20.23  Utilization of Small Business	157

6.20.24  Suspension and Debarment	157

6.20.25  Waiver	157

6.20.26  Tobacco Smoke	157

6.20.27  Drug Free Work Place	157

  - Contingency	158

Attachments

# Section 1 	Purpose and Background

- Introduction

  - Purpose

The Iowa Department of Human Services issues this Request for Proposals (RFP) to solicit responses from qualified vendors to perform an array of professional and medical activities entitled Medical Services.  The Medical Services Component encompasses general Medical and Professional support, Disease Management, Retrospective Drug Utilization Review (Retro-DUR), Case Management, Prevention Promotion (EPSDT), Medical, Professional and Drug Prior Authorization (PA), Quality of Care, Long Term Care Assessment, Lock-in and Preferred Drug List (PDL) and Supplemental Rebate Program.

The successful vendor will provide services in support of the State’s Title XIX Medicaid program. The successful vendor will provide the services in a cost effective, customer service-focused, and quality-driven manner. Specific requirements are contained in Section 3 of this RFP.

A qualified vendor is one that can deliver the services requested in an efficient and effective manner while ensuring the highest standards of performance, integrity, customer service, and fiscal accountability.

The successful vendor is required to work in coordination with other IME contractors.

The Medical Services contractor is considered one of the Professional Services contractors as defined in RFP MED-04-015.

  - Background

For a complete history and program description on this procurement please prefer to Section 1 and 3 of RFP MED-04-014.

Pursuant to 2003 Iowa Acts, House File 619, section 3, from the 79th Iowa General Assembly the Department of Human Services was required to establish and implement a Preferred Drug List and Supplemental Rebate program within the medical assistance program. Preferred drug lists are designed to maximize cost-effectiveness of pharmacy services. With implementation of a preferred drug list prior authorization services are expanded. The Fiscal Agent performs drug prior authorization services currently.

The preferred drug list will be a comprehensive list of all Iowa Medicaid-payable drugs, considering clinical efficacy, safety, and cost effectiveness.  Within therapeutic categories of medications where there is little therapeutic variation within the class, the list will designate the most cost-effective drug as the “preferred” drug for Iowa Medicaid.  Nonpreferred drugs will require prior authorization for Medicaid payment.  The list will specify the conditions for prior authorization of all nonpreferred drugs and any conditions for coverage of preferred drugs.  Existing criteria for drug prior authorization will remain in effect until that category of drugs is phased into the preferred drug list.

HF 619 required a medical assistance pharmaceutical and therapeutics committee be established for the purpose of developing and providing ongoing review of the preferred drug list. The governor appointed the members of the committee the end of October 2003. The committee consists of four physicians, three pharmacists, one dentist, and one physician assistant. The pharmaceutical and therapeutics committee will recommend a preferred drug list to the department. The committee shall develop the preferred drug list by considering each drug's clinically meaningful therapeutic advantages in terms of safety, effectiveness, and clinical outcome. The committee shall use evidence-based research methods in selecting the drugs to be included on the preferred drug list.

Pursuant to 2003 Iowa Acts, House File 619, section 3, subsection 4, the following drug categories are exempt from prior authorization:

• Drugs prescribed for treatment of human immunodeficiency virus or acquired immune deficiency syndrome, transplantation, or cancer; and

• Drugs prescribed for mental illness, with the exception of drugs and drug compounds that do not have a significant variation in therapeutic profile or side effect profile within a therapeutic class.

Section 2	Procurement Process

## 2.1	Issuing Officer

The Issuing Officer, identified below, is the sole point of contact regarding the RFP from the date of issuance until selection of the successful bidder.

Jim Taylor, Issuing Officer

Iowa Department of Human Services

1st Floor, Hoover State Office Building

1305 East Walnut Street

Des Moines, Iowa  50319-0114

## 2.2	Restrictions on Communications Between Bidder and DHS

From the issue date of this RFP until announcement of the successful bidder, bidders may contact only the Issuing Officer.  The Issuing Officer will respond only to questions regarding the procurement process.  Questions related to the interpretation of the RFP must be submitted in writing (by mail or electronic mail) to the Issuing Officer by 3:00 p.m., Central Time on February 24, 2004.  Questions related to the interpretation of the RFP follow the protocol set forth by Section 2.8 below.  Verbal questions related to the procurement process will not be accepted.  All procurement process questions submitted via electronic mail should be sent to the following email address:

medicaidpdl@dhs.state.ia.us

The Department reserves the right to disqualify bidders if they contact any State employee other than the Issuing Officer regarding this RFP.

DHS requests that bidders submit their point of contact for any required bidder follow-up by the DHS Issuing Officer.

## 2.3	Downloading the RFP from the Internet

All amendments will be posted on the Department’s homepage at www.dhs.state.ia.us.  The bidder is advised to check the Department’s homepage periodically for any amendments to this RFP, particularly if the bidder originally downloaded the RFP from the Internet.  Bidders downloading the RFP from the Internet may not automatically receive amendments.  If the bidder received this RFP as a result of a written request to the Department, the bidder will automatically receive all amendments.

Bidders will be required to acknowledge receipt of subsequent amendments in their proposals.

## 2.4	Intent of the RFP Process

This RFP is designed to provide bidders with the information necessary to prepare a competitive Bid Proposal.  This RFP process is for the Department's benefit and is intended to provide the Department with competitive information to assist in the selection of bidders to provide the desired services.  It is not intended to be comprehensive and each bidder is responsible for determining all factors necessary for submission of a comprehensive Bid Proposal.

## 2.5	Procurement Timetable

The following dates are set forth for informational and planning purposes.  However, the Department reserves the right to change the dates.

Table 1: Procurement Timetable

| Key Procurement Task | Date |
| --- | --- |
| Notice of Intent to Issue RFP | 01-07-2004 |
| Issue RFP | 02-11-2004 |
| Bidders’ Questions Due & Letters of Intent to Bid Due | 02-24-2004 |
| Written Responses to Bidders’ Questions Issued | 03-09-2004 |
| Closing Date for Receipt of Bid Proposals and Amendments to Bid Proposals | 03-16-2004 |
| Oral Presentations | 03-25-2004 |
| Notice of Intent to Award to Successful Bidders | 04-07-2004 |
| Completion of Contract Negotiations and Execution of the Contract | 04-14-2004 |
| Begin Implementation and Operation of PDL/Supplemental Rebate Contract | 04-15-2004 |
| Begin Implemenation phase of the Remainder of the Contract | 07-01-2004 |
| Begin Operations Phase of the Remainder of the Contract | 06-30-2005 |

## 2.6	Resource Room / Bidders’ Library

A Resource Room / Bidders’ Library will be available onsite at the DHS offices (Hoover Building  - Des Moines, Iowa), by appointment only, for potential bidders to review material relevant to the RFP.  The Resource Room / Bidders’ Library will be available on Tuesdays, Wednesdays, and Thursdays (between the hours of 8:00 a.m. to 4:00 p.m., Central Time) from February 1, 2004 through March 16, 2004.  Bidders should contact the Issuing Officer (Jim Taylor) by phone at (515) 281-8283 or by e-mail at medicaidpdl@dhs.state.ia.us to schedule an appointment.  See Attachment B for a list of materials that will be provided in the Resource Room / Bidders’ Library.

Materials provided for the Bidders’ Library cannot be removed from the Bidders’ Library.  DHS will arrange for select materials to be available at a local copy center.  Bidders’ Library items available both onsite and at the copy center will be numbered alike in order to ease the process of ordering copies.  Bidders assume all costs associated with the copying of Bidders’ Library materials.

## 2.7	Bidders’ Conference

There will be no bidders’ conference.

## 2.8	Bidders’ Questions and Requests for Clarification

Bidders are invited to submit written questions and requests for clarifications regarding the RFP.  The questions or requests for clarifications must be in writing and received by the Issuing Officer before 3:00 p.m., Central Time on February 24, 2004.  Verbal questions will not be accepted.  If the question or request for clarification pertains to a specific section of the RFP, then the page and section number(s) must be referenced.  Questions and comments must be submitted to the Issuing Officer by mail or electronic mail and will not be accepted via fax.  All questions submitted via electronic mail should be sent to the following email address:

medicaidpdl@dhs.state.ia.us

Written responses to bidders’ questions and responses to requests for clarifications will be sent on or before March 9, 2004 to bidders who have submitted a Letter of Intent to Bid.  Responses to questions will also be available on the DHS website at www.dhs.state.ia.us

The Department’s written responses will be considered part of the RFP.  If the Department modifies the RFP, the Department will issue an appropriate amendment to the RFP.

The Department assumes no responsibility for verbal representations made by its officers or employees unless such representations are confirmed in writing and incorporated into the RFP.

## 2.9	Letters of Intent to Bid

A Letter of Intent to Bid must be mailed, sent via delivery service, or hand delivered by the bidder or the bidder’s representative to the Issuing Officer and the Letter of Intent to Bid must be received by 3:00 p.m., Central Time, on February 24, 2004.  The Letter of Intent to Bid must include:

- The bidder’s name and mailing address,

- Name and E-mail address for designated contact person,

- Telephone and Fax numbers for designated contact person,

- A statement of intent to bid for the contract, and

- An authorizing signature

Electronic mail and faxed Letters of Intent to Bid will not be accepted.

Submitting a Letter of Intent to Bid is a mandatory condition to submitting a Bid Proposal and also ensures receipt of written responses to bidders’ questions, comments, and any amendments to the RFP.  Failure to submit a Letter of Intent to Bid by the deadline specified will result in the rejection of the bidder's Bid Proposal.  Please note bidders Letters of Intent to Bid for RFP MED-04-015 Medical Services component are considered valid for this RFP and therefore, no further Letter of Intent from those companies is necessary.

## 2.10	Amendments to the RFP, Amendments to Bid Proposals, and Withdrawal of Bid Proposals

The Department reserves the right to amend the RFP at any time.  If the amendment occurs after the closing date for receipt of Bid Proposals, the Department may, in its sole discretion, allow bidders to amend their Bid Proposals in response to the Department's amendment if necessary.

The bidder may also amend its Bid Proposal prior to the proposal due date specified in this RFP.  The amendment must be in writing, signed by the bidder, and mailed to the Issuing Officer before the time that is set for the final receipt of proposals (unless this date is extended by the Department).  Electronic mail and faxed Bid Proposal amendments will not be accepted.

Bidders who submit Bid Proposals in advance of the deadline may withdraw, modify, and resubmit proposals at any time prior to the deadline for submitting proposals.  Bidders that modify a Bid Proposal that has already been submitted must submit modified Sections along with specific instructions identifying the pages or sections being replaced.  Modifications are only accepted if they are submitted prior to the deadline for final receipt of proposals.  Bidders must notify the Issuing Officer in writing if they wish to withdraw their Bid Proposal(s).  Electronic mail and faxed requests to withdraw will not be accepted.

## 2.11	Submission of Bid Proposals

The Department must receive the Bid Proposal, addressed as identified below, before 3:00pm, Central Time on March 16, 2004.

Jim Taylor, Issuing Officer

Iowa Department of Human Services

1st Floor, Hoover State Office Building

1305 East Walnut Street

Des Moines, Iowa  50319-0114

This is a mandatory requirement and will not be waived by the Department.  Any Bid Proposal received after this deadline will be rejected and returned unopened to the bidder.  Bidders mailing Bid Proposals must allow ample mail delivery time to ensure timely receipt of their Bid Proposals.  It is the bidder’s responsibility to ensure that the Bid Proposal is received prior to the deadline.  Postmarking by the due date will not substitute for actual receipt of the Bid Proposal by the Department.  Electronic mail and faxed Bid Proposals will not be accepted.

Bidders must furnish all information necessary to evaluate the Bid Proposal.  Bid Proposals that fail to meet the mandatory requirements of the RFP will be disqualified.  Verbal information provided by the bidder shall not be considered part of the bidder's Bid Proposal.

## 2.12	Bid Proposal Opening

The Department will open Bid Proposals on March 17, 2004.  While Bid Proposal opening by the Issuing Officer is an informal process, the Bid Proposals will remain confidential until the Evaluation Committee has reviewed all of the Bid Proposals submitted in response to this RFP and the Department has announced a Notice of Intent to Award a contract.

Upon request, DHS may disclose the identity of bidders who have submitted Letters of Intent to Bid or Bid Proposals.

## 2.13	Costs of Preparing the Bid Proposal

The costs of preparation and delivery of the Bid Proposal are solely the responsibility of the bidder.

## 2.14	Rejection of Bid Proposals

The Department reserves the right to reject any or all Bid Proposals in response to this RFP, in whole or in part, and to cancel this RFP at any time prior to the execution of a written contract.  Issuance of this RFP in no way constitutes a commitment by the Department to award a contract.

## 2.15	Disqualification

The Department reserves the right to eliminate from the evaluation process any bidder not fulfilling all mandatory requirements of this RFP.  The following are mandatory requirements as well the specifics outlined by the Bid Proposal Mandatory Requirements Checklist provided as Attachment D:

- The bidder fails to deliver the Bid Proposal by the due date and time.

- The bidder fails to deliver the Cost Proposal in a separate, sealed envelope in the same box(es) with Technical Proposals.

- The bidder states that a service requirement cannot be met.

- The bidder's response materially changes a service requirement.

- The bidder’s response limits the rights of the Department.

- The bidder fails to include information necessary to substantiate that it will be able to meet a service requirement.  A response of "will comply" or merely repeating the requirement is not sufficient.

- The bidder fails to respond to the Department's request for information, documents, or references.

- The bidder fails to include a Bid Proposal Security in its Cost Proposal.

- The bidder fails to include any signature, certification, authorization, stipulation, disclosure, or guarantee requested in Section 4 of this RFP.

- The bidder fails to comply with other mandatory requirements of this RFP.

- The bidder presents the information requested by this RFP in a format inconsistent with the instructions of the RFP.

- The bidder initiates unauthorized contact regarding the RFP with State employees.

- The bidder provides misleading or inaccurate responses.

## 2.16	Nonmaterial and Material Variances

The Department reserves the right to waive or permit cure of nonmaterial variances in the Bid Proposal if, in the judgment of the Department, it is in the Department's best interest to do so.  Nonmaterial variances include minor informalities that do not affect responsiveness; that are merely a matter of form or format; that do not change the relative standing or otherwise prejudice other bidders; that do not change the meaning or scope of the RFP; or that do not reflect a material change in the services.  In the event the Department waives or permits cure of nonmaterial variances, such waiver or cure will not modify the RFP requirements or excuse the bidder from full compliance with RFP specifications or other contract requirements if the bidder is awarded the contract.  The determination of materiality is in the sole discretion of the Department.

## 2.17	Reference Checks

The Department reserves the right to contact any reference provided in the bidder’s response as a means to assist in the evaluation of the Bid Proposal, to verify information contained in the bid proposal, and to discuss the bidder’s qualifications and the qualifications of any key personnel or subcontractor(s) identified in the Bid Proposal.

## 2.18	Information From Other Sources

The Department reserves the right to obtain and consider information from other sources concerning a bidder, such as the bidder’s capability and performance under other contracts.

## 2.19	Verification of Bid Proposal Contents

The content of a Bid Proposal submitted by a bidder is subject to verification.

## 2.20	Bid Proposal Clarification Process

The Department reserves the right to contact a bidder after the submission of Bid Proposals for the purpose of clarifying a Bid Proposal to ensure mutual understanding.  This contact may include written questions, interviews, site visits, a review of past performance if the bidder has provided goods or services to the Department or any other political subdivision wherever located, or requests for corrective pages in the bidder's Bid Proposal.  An individual authorized to legally bind the bidder shall sign responses to any request for clarification.  Responses shall be submitted to the Department within the time specified in the Department's request.

## 2.21	Disposition of Bid Proposals

All Bid Proposals become the property of the Department and shall not be returned to the bidder Bid Proposals is rejected or the RFP is cancelled.  In either event, bidders will be asked to send prepaid shipping instruments to the Department for return of the Bid Proposals submitted.  In the event the Department does not receive shipping instruments, the Department will destroy the Bid Proposals.  Otherwise, at the conclusion of the selection process, the contents of all Bid Proposals will be in the public domain and be open to inspection by interested parties subject to exceptions provided in Iowa Code Chapter 22 or other applicable law.

## 2.22	Public Records and Requests for Confidential Treatment

The Department may treat all information submitted by a bidder as public information following the conclusion of the selection process unless the bidder properly requests that information be treated as confidential at the time of submitting the Bid Proposal.  Iowa Code Chapter 22 governs the Department's release of information.  Bidders are encouraged to familiarize themselves with Chapter 22 before submitting a proposal.  The Department will copy public records as required to comply with the public records laws.

Any request for confidential treatment of information must be included in the Transmittal Letter with the bidder’s Bid Proposal.  In addition, the bidder must enumerate the specific grounds in Iowa Code Chapter 22 that support treatment of the material as confidential and explain why disclosure is not in the best interest of the public.  The request for confidential treatment of information must also include the name, address, and telephone number of the person authorized by the bidder to respond to any inquiries by DHS concerning the confidential status of the materials.  This request and other Transmittal Letter requirements are described further in Section 4.

Any Bid Proposal submitted which contains confidential information must be conspicuously marked on the cover sheet as containing confidential information, all pages with confidential material will be itemized under the above-referenced “request for confidential treatment of information” section of the Transmittal Letter, and each page upon which confidential information appears must be conspicuously marked (e.g., in the Footer) as containing confidential information. Identification of the entire Bid Proposal as confidential will be deemed non-responsive and disqualify the bidder.

If the bidder designates any portion of the bidder’s Bid Proposal as confidential, the bidder will submit a “sanitized” copy of the Bid Proposal from which the confidential information had been excised.  The excised copy is in addition to the number of copies requested in Section 4 of this RFP.  The confidential material must be excised in such a way as to allow the public to determine the general nature of the material removed and to retain as much of the Bid Proposal as possible.  Instructions for the “sanitized copy” are provided in detail in Section 4.

The Department will treat the information marked confidential as confidential information to the extent that such information is determined confidential under Iowa Code Chapter 22 or other applicable law by a court of competent jurisdiction.

In the event the Department receives a request for information marked confidential, written notice shall be given to the bidder at least seven (7) calendar days prior to the release of the information to allow the bidder to seek injunctive relief pursuant to Section 22.8 of the Iowa Code.

The bidder’s failure to request confidential treatment of material will be deemed by the Department as a waiver of any right to confidentiality that the bidder may have had.

## 2.23	Copyrights

By submitting a Bid Proposal, the bidder agrees that the Department may copy the Bid Proposal for purposes of facilitating the evaluation of the Bid Proposal or to respond to requests for public records.  The bidder consents to such copying by submitting a Bid Proposal and represents / warrants that such copying will not violate the rights of any third party.  The Department shall have the right to use ideas or adaptations of ideas that are presented in the Bid Proposals.

## 2.24	Release of Claims

By submitting a Bid Proposal, the bidder agrees that it will not bring any claim or cause of action against the Department based on any misunderstanding concerning the information provided herein or concerning the Department's failure, negligent or otherwise, to provide the bidder with pertinent information as intended by this RFP.

## 2.25	Oral Presentations

Bidder finalists may be requested to make an oral presentation of the Bid Proposal.  The presentation will occur at a State office location in Des Moines, Iowa.  The determination of participants, location, order, and schedule for the presentations is at the sole discretion of the Department and will be provided during the Evaluation process.  The presentation may include slides, graphics and other media selected by the bidder to illustrate the bidder’s Bid Proposal.  The presentation shall not materially change the information contained in the Bid Proposal.  Additional information on the Oral Presentations process and the subsequent Best and Final Offer process can be found in Section 5.7.

## 2.26	Evaluation of Bid Proposals Submitted

Bid Proposals that are submitted in a timely manner and meet the mandatory submittal requirements of this RFP will be reviewed in accordance with Section 5 of this RFP.  The Department will not necessarily award any contract resulting from this RFP to the bidder offering the lowest cost to the Department.  Instead, the contract will be awarded to the compliant bidder whose Bid Proposal receives the most points in accordance with the evaluation criteria set forth in Section 5 of this RFP.  The recommendations for award of the contract presented by the Evaluation Committee are subject to final approval and sign-off by the State Medicaid Director.

## 2.27	Review for Financial Viability

The compliant bidder whose Bid Proposal receives the most points in accordance with the evaluation criteria is subject to a review for financial viability.  DHS may designate a third-party agency to conduct a review of financial statements, financial references, etc. that are provided in the Company Financial Information section of the Bid Proposal.

## 2.28	Notice of Intent to Award

A Notice of Intent to Award the contract will be sent by mail to all bidders who have submitted a timely Bid Proposal.  The Notice of Intent to Award is subject to execution of a written contract and, as a result, the notice does not constitute the formation of a contract between the Department and the apparent successful bidder.  Awarding the contract to the apparent successful bidder is final for purposes of Iowa Code Chapter 17A.

## 2.29	Acceptance Period

Negotiation and execution of the contract shall be completed no later than April 14, 2004.  If the apparent successful bidder fails to negotiate and execute a contract, the Department (in its sole discretion) may revoke the award and award the contract to the next highest ranked bidder or withdraw the RFP.

The Department further reserves the right to cancel the award at any time prior to the execution of a written contract.

## 2.30	Review of Award Decision

Bidders may request review of the award decision by filing a written appeal to the District Court.  A request to review the award decision will not stay negotiation of the contract with the apparent successful bidder.

## 2.31	Definition of Contract

The full execution of a written contract shall constitute the making of a contract for services and no bidder shall acquire any legal or equitable rights relative to the contract services until the contract has been fully executed by the apparent successful bidder and the Department.

## 2.32	Choice of Law and Forum

This RFP and the resulting contract are to be governed by the laws of the State of Iowa.  Changes in applicable laws and rules may affect the award process or the resulting contract.  Bidders are responsible for ascertaining pertinent legal requirements and restrictions.  Any and all litigation or actions commenced in connection with this RFP shall be brought in the appropriate Iowa forum.

## 2.33	Restrictions on Gifts and Activities

Iowa Code Chapter 68B restricts gifts which may be given or received by State employees and requires certain individuals to disclose information concerning their activities with State government.  Bidders are responsible to determine the applicability of this Chapter to their activities and to comply with the requirements.  In addition, pursuant to Iowa Code Section 722.1, it is a felony offense to bribe or attempt to bribe a public official.

## 2.34	No Minimum Guaranteed

The Department anticipates that the selected bidder will provide services as requested by the Department.  The Department will not guarantee any minimum compensation to be paid to the bidder or any minimum usage of the bidder's services.

Section 3	Service Requirements

# 3.0		Professional Services Components and Operational Requirements

The professional service component in this RFP include those responsibilities directly in support of the claims processing and data retrieval components identified in Section 4 of RFP MED 04-015.  In addition, these activities promote the State’s responsibilities for service assessment and quality indicators. The professional service components include; Medical Services, Provider Services, Member Services, Revenue Collection, SURS Analysis and Provider Audits and Provider Cost Audits and Rate Setting as outline in this RFP and RFP MED-04-015.

## 3.1		General Requirements For All Professional Services Components

Iowa’s intent in this procurement and RFP MED 04-015 is to move the State toward a seamless delivery of services for members under the Medicaid program.  To that extent, all contractors, and the responsible DHS administrators, will be housed at a common State location as part of the overall Iowa Medicaid Enterprise administration.  The potential for up to nine (9) separate awards from these procurements will place a premium on coordination of efforts. No single contractor, unless they were awarded all the RFP Components, can perform their required responsibilities without coordination and cooperation with the other contractors.  DHS will assume the role of contract monitor for all RFP Component contractors. Contractors that have demonstrated success in cooperative environments will be favored in this procurement.

Interfaces from the respective Professional Services contractors’ data systems to the claims processing and information retrieval systems (MMIS, POS, and Data Warehouse) may be in the form of online updates or other file transfers. Pursuant to this concept, the Professional Services contractor will likely have online access and authority to update files on the MMIS and/or POS. Obviously, such updates require good communication between the respective contractors, and DHS, to assure the that maintenance is timely and transparent to the host system.  All Professional Services contractor must have the capability to meet the interface requirements for data transfer as described in the individual RFP component descriptions in RFP MED-04-015.

The Professional Services contractors will have access to the DHS Data Warehouse.  To the extent that their responsibilities require manipulation of data originating in the MMIS and POS, they (the Professional Services contractors) will be required to obtain the requisite staff with skill at querying Medicaid-related data and preparing reports for contractor and State use.

The following sections contain requirements to be met by all Professional Services component contractors. These requirements are in addition to the requirements specified later in this section for Medical Services component contractor.

### 3.1.1		Staffing Requirements

The State will require minimum standards for essential named staff for the Iowa Medicaid Enterprise. Iowa is only requiring a few key positions to be named for each component, consistent with the belief that the bidder should be in the best position to define the project staffing for the contractor’s approach to the RFP requirements. The staffing requirements for the Professional Services Contractors supporting the Iowa Medicaid Enterprise are discussed below.

General requirements for key personnel are as follows.

- The Account Manager must be employed by the bidder when the proposal is submitted.

- All key personnel must be employed by or committed to join the bidder's organization by the beginning of the contract start date.

- Key personnel named in the proposal must be committed to the project from the start date identified in the table below through at least the first six months of operation. Key personnel may not be reassigned during this period.

- Key personnel may not be replaced during this period except in cases of resignation or termination from the contractor’s organization, or in the case of the death of the named individual.

#### 3.1.1.1		Key Personnel To Be Named

Bidders are expected to propose sufficient staff, with the requisite skills, to meet all requirements in this RFP, and make a satisfactory showing on the Performance Standards. The State has listed a limited number of key positions for which bidders must identify personnel and provide resumes. In addition bidders must provide representative job descriptions for other positions identified in the bidder’s organization for the Iowa contract. The named positions for the Professional Services Component contractor, which require identified personnel and current resumes, include the following:

- Account Manager

- Implementation Manager (May be same as Project Manager)

- Medical Director

- Operations Managers (Minimum of two key positions

- PDL , Other Key Personnel

Resumes must show employment history for all relevant and related experience and all education and degrees, including specific dates, names of employers for the past five (5) years, and educational institutions attended. For any individual for whom a resume is submitted, the percent of time to be dedicated to the Iowa MMIS must be indicated.

References for these persons, and for professional experience within the last five (5) years, must be included in the resume and must include the following:

- For each named key person, a minimum of three (3) professional references outside the employee’s organization.   References need to be relevant to the assigned duties of the key person in relation to the project.

- For each client project listed as a reference, provide the client's or customer's full name and street address and the current telephone number and e-mail address of the client's responsible project administrator or a service official of the customer who is directly familiar with the key person's performance and who may be contacted by DHS during the proposal evaluation process.

DHS reserves the right to check additional personnel references, at its option.

The following chart illustrates the qualifications, start date, and any special requirements for key personnel who must be named for the Medical Services Component.

INTENTIONALLY LEFT BLANK

Table 2: Key Personnel for Medical Services Component

| KEY PERSONNEL |
| --- |
| Key Person | Qualifications | Start Date | Special Requirements |
| Account Manager | Required: Three years of account management or major supervisory role for government or private sector healthcare payer or provider; Bachelor's degree Desired: Previous management experience with Medicaid and MMIS operations; knowledge of HIPAA rules and requirements; | Contract signing date | May also serve as implementation manager. Must be 100 percent dedicated to the Iowa Medicaid project. |
| Implementation Manager | Required: Five years experience in overall management or major supervisory role in implementation of a major healthcare contract. Bachelor’s degree Note: Special requirements for implementation manager of the PDL portion include location in Des Moines for the duration of Phase I and must have a bachelor’s degree and previous experience in a similar business environment. In addition they must meet or exceed one or more of the following experience requirements: ·Specialty training or previous experience in Project Management in a large, complex business environment such as a State Medicaid program or Healthcare insurance company. ·Previous experience in the healthcare industry or vendor-based claims and billing. ·Public sector pharmacy benefit administration or pharmacy benefit management experience. ·Previous experience in a large, complex industry or market such as fiscal agent or insurance/payor or plan sponsors. | Contract signing date | Must be 100 percent dedicated to Iowa Medicaid project until start of operations phase. |
| Medical Director | Required: MD or OD with four years experience as Medical Director or senior manager for HMO, PRO or other administrative health care operation.in a program of equivalent scope to Iowa. | Six months prior to start of operations phase. | May not serve in any other capacity |
| Operations Managers | Required: Minimum four years experience managing a major component of a health care operation in an environment similar in scope and volume to the Iowa Medicaid program. The experience could be in claims management, eligibility, financial controls, utilization review, managed care enrollment, call center management or provider services. Desired: Bachelor's degree and four years' experience in managing health care operations. | Six months prior to start of operations phase | May not serve in any other capacity |
| PDL, other Key Personnel | A. Licensed clinical pharmacists shall perform the contractual requirements specified below and their license must be current and in good status: ·complete and/or review the clinical analyses of drug data, ·conduct and/or review the systematic reviews of therapeutic classes, ·coordinate the initial clinical review of drug claims data to formulate a list of recommended drugs for the PDL, ·coordinate ongoing clinical review of drug claims to assess the clinical implications of drug usage. ─There shall be one pharmacist designated as the Clinical Manager. B. The personnel provided by the contractor shall, as appropriate for the services being provided by such personnel, have experience with Medicaid drug programs; pharmacy benefit management; generic, single source and multi-source drugs in all therapeutic categories; clinical indications for drug therapies; contraindications of therapies, and indications of abuse, overuse, and medical necessity of therapies; best drug therapy practices; trends in drug use and prescribing behaviors; and manufacturer and pharmacy practices. C. The personnel provided by the contractor for statistical/data and financial analysis and research must have ample experience in Medicaid claims analysis; analyzing and forecasting drug trends; analyzing and summarizing data contained in large health care databases; pharmacy benefit management; strategic planning; and report preparation. D. The Contractor shall assign one or more of its pharmacists to perform the duties of Education Specialist. The Education Specialist will be responsible, in coordination with DHS, for the implementation manager and other Contractor staff, and for the execution of the Iowa DHS-approved communication strategies that will be developed for Iowa Medicaid provider groups. | Contract signing date | Must be available in person for P&T Committee Meetings, provider trainings and participate in any other activity deemed appropriate by DHS. Must be available in person or by telephone during regular business hours for DHS staff. |

INTENTIONALLY LEFT BLANK

#### 3.1.1.2		Special Staffing Needs

##### 3.1.1.2.1	Professional Staff Requirements

All professional medical staff assigned to this account and working in Iowa must be licensed or certified for practice in the State of Iowa. In addition, professional medical staff must carry professional liability insurance.

##### 3.1.1.2.2	Bonding

Not applicable in this RFP.

##### 3.1.1.2.3	Job Rotation

The contractor will be required to develop and maintain a plan for job rotation and cross-training of staff to ensure that all functions can be adequately performed during the absence of staff for vacation and other absences.

##### 3.1.1.2.4	Coverage During Vacations for Sensitive Positions

The contractor will be required to designate staff that is trained and able to perform functions of sensitive positions when the primary staff member is absent on consecutive days of vacation.

#### 3.1.1.3		DHS Approval of Key Personnel

DHS reserves the right of prior approval for all named key personnel in the bidder’s proposal. DHS also reserves the right of prior approval for any replacement of key personnel. DHS will provide the selected contractor thirty- (30) days to find a satisfactory replacement for the position except in cases of flagrant violation of state or federal law or contractual terms. DHS reserves the right to interview any and all candidates for named key positions prior to approving the personnel.

#### 3.1.1.4		Changes to Contractor’s Key Staff

The contractor may not replace, or alter the number and distribution of Key Personnel as bid in its proposal without the prior written approval of the DHS Contract Administrator, which shall not be unreasonably withheld. Replacement staff will have comparable training, experience and ability to the person originally offered for the position. If the Contract Administrator gives written approval of the termination, transfer, or reassignment of key personnel, such personnel will remain assigned to the performance of duties under this contract until replacement personnel approved by the Contract Administrator are in place performing the key personnel functions. The Contract Administrator may waive this requirement upon presentation of good cause by the contractor.

The contractor will provide the DHS Contract Administrator with fifteen (15) days notice prior to any proposed transfer or replacement of any contractor’s key personnel. At the time of providing such notice, the contractor will also provide the Contract Administrator with the resume(s) and references of the proposed replacement key personnel. The Contract Administrator will accept or reject the proposed replacement key personnel within ten (10) days of receipt of notice. Upon request, the Contract Administrator will be afforded an opportunity to meet the proposed replacement key personnel in Iowa within the ten (10) day period. The Contract Administrator will not reject proposed replacement key personnel without reasonable cause. The Contract Administrator may waive the 15-day notice requirement when replacement is due to termination, death or resignation of a key employee.

### 3.1.2		Facility Requirements

#### 3.1.2.1		Temporary Offices during Implementation Phase

After successful negotiation the contractor is expected to establish temporary office in the Des Moines, Iowa metropolitan area.  Temporary office space will be needed between July 1, 2004 and July 1, 2005 while permanent facilities are being secured by DHS.  All costs associated with the temporary offices should be figured into the bidder’s Cost Proposal as part of the bidder’s overall fixed implementation price.  Cost overruns will not be billable to the State.   Prior to July 1, 2004 it is not necessary for the contractor to be located in the Des Moines, Iowa metropolitan area.  Costs associated with offices during this time period should also be figured into the bidder’s Cost Proposal as part of the bidder’s overall fixed implementation price.

In the event that the Iowa Medicaid Enterprise facility is not available for full occupation, all affected Iowa Medicaid Enterprise contractors will maintain their temporary local offsite office space.  DHS will make every effort to identify any delays as early as possible.  If the contingency plan for office space is activated, Iowa DHS will reimburse applicable leasing fees for time spent in temporary office space after July 1, 2005 upon delivery of a detailed invoice by the contractor.  Since leasing fees between January 1, 2005 and July 1, 2005 were to have been included in the bidder’s overall fixed implementation price, DHS will not separately reimburse for leasing fees during this time period if the contractor anticipated phasing into the permanent facilities prior to July 1, 2005.

#### 3.1.2.2		Permanent Facilities

##### 3.1.2.2.1	State Responsibilities

On or about January 1, 2005, DHS expects to have the permanent facilities for Iowa Medicaid Enterprise staff ready to be occupied.  State staff will be moved to the permanent facilities first, followed by vendor staff.  DHS expects that all vendor staff will be phased into the permanent facilities by July 1, 2005.  At no cost to the vendor, DHS will provide the following:

- Office space for all Iowa Medicaid Enterprise contractors

- Desks, chairs, and cubicles

- Network infrastructure and network connections

- Personal Computers

- Software Licenses for commercially-available packages

- Phones and Fax machines

- Photocopiers and Paper

- Office Supplies

- Network Printers

- Licenses for Standard Microsoft Office packages

- Licenses for other non- Microsoft Office standard software, as necessary (e.g., Visio, MS Project)

Within the General Requirements section of the Technical Proposal, the bidder will provide DHS with the following information:

- Approximate square footage that is necessary to conduct each individual business function required for the RFP component that is under consideration

- Anticipated needs for the following:

  - Manager’s Offices

  - Cubicles

  - Desks

  - Chairs

  - Phones

  - Photocopiers

  - Fax Machines

- Approximate number of computers that need to be connected to the network

- Estimated total number of staff including Key Personnel

- Anticipated Personal Computer needs (e.g., Processor speed, RAM, hard drive memory, monitor size, number of staff needing dual-screen monitor, CD burning capability, etc.)

The State will provide conference rooms at the Iowa Medicaid Enterprise offices for meetings between/among contractor personnel, State staff, providers, and other stakeholders.  DHS will also provide some additional workspace, desks, PCs, and telephones for State, Federal, or contracted consultant staff who are conducting reviews and assessments.

#### 3.1.2.3		Courier Service

Due to the fact that all contractor and State staff will be co-located at the Iowa Medicaid Enterprise facility, it is not necessary for individual contractors to provide courier service as part of their services beginning June 30, 2005.  By this date, the Core MMIS contractor will provide courier service and will arrange for delivery pick-up and delivery of Iowa Medicaid Enterprise material to and from external entities.  Examples of external organizations where this may be necessary include: the Quality Improvement Organization (QIO), Medicare offices, and Ryun, Givens, Wenthe, and Company, among others.

##### 3.1.2.3.1	Contractor Responsibilities

Contractors are expected to provide the following equipment:

- Proprietary or non- commercially available software (other than the standard commercial packages provided by DHS)

- Personal Workstation Printers

#### 3.1.2.4		Contingency Plan

In the event that the Iowa Medicaid Enterprise facility is not available for full occupation by June 30, 2005, all affected Iowa Medicaid Enterprise contractors will maintain their temporary local offsite office space.  DHS will make every effort to identify any delays as early as possible.  If the contingency plan for office space is activated, Iowa DHS will not reimburse applicable leasing fees.

### 3.1.3		Onsite and Offsite Expectations

#### 3.1.3.1		Onsite Expectations

DHS expects all staff directly associated with the provision of contract services to the Iowa Medicaid Enterprise will be located at the Iowa Medicaid Enterprise facilities

### 3.1.4		General Start-Up Activities for Professional Services Contractors

This phase of the contract relates to all actions necessary for the implementation of the Iowa Medicaid Enterprise. DHS expects the bidder to explain clearly and succinctly their implementation approach to meeting all user and programmatic requirements. Each suggested activity is discussed below. The detail in the start-up activities for the Professional Services contractor should reflect this level of complexity.

#### 3.1.4.1		Planning Task

During this activity the contractor shall acquire knowledge of the Iowa medical assistance programs and the detailed requirements of the Iowa Medicaid Enterprise The contractor will also review the proposed implementation plan with the DHS contract management staff and update the work plan to ensure complete understanding and integration of various implementation tasks and activities.

##### 3.1.4.1.1	Planning Task Activities

The bidder must present a structured approach to kick-off the project. The net effect of the approach should be the implementation of the required Iowa Medicaid Enterprise in an efficient and timely manner with minimal impact on providers, members, and DHS.

Planning task activities will include but are not limited to the following:

1.	Establish contractor's DHS-approved project team and establish reporting requirements and communication protocols with the DHS Project Director.

2.	Establish contractor's temporary office site.

3.	Prepare the implementation plan with approval from the DHS Project Director.

4.	Utilize the DHS-approved project management system for the entire project control and reporting.

##### 3.1.4.1.2	State Responsibilities

DHS responsibilities for the Planning Task will be as follows:

1.	Approve Medical Services project staff.

2.	Provide responses to policy questions.

3.	Review and approve contract deliverables.

4.	Review and approve all plans required as part of the standard contract.

5.	Review and approve project control and status reporting protocols.

6.	Provide official approval to proceed to the Requirements Analysis activity upon completion of all Planning Task activities.

##### 3.1.4.1.3	Contractor Responsibilities

Contractor responsibilities for the Planning Task will be as follows:

1.	Prepare and submit facility/staffing plan to DHS for approval.

2.	Prepare and submit Implementation Plan to DHS for approval.

3.	Prepare and submit preliminary transition plan to DHS for approval.

4.	Prepare and submit project control and project management plan to DHS for approval.

5.	Review and accept the turnover plan from the current contractor, if available.

##### 3.1.4.1.4	Deliverables

At a minimum, the following deliverables must be included:

1.	Facility/staffing plan

2.	Implementation Plan

3.	Facility and data security plan

4.	Transition plan

5.	Documentation standards plan

6.	Project control and project management plan

#### 3.1.4.2		Development Task

During the Development Task, the Professional Services contractor will conduct Requirements Confirmation activity to verify all requirements for their component. The contractor will also develop and obtain approval of their operations procedures, including working with the system component contractors to develop the interface requirements and to develop the workflow management requirements.

##### 3.1.4.2.1	System Requirements Confirmation Activity

The proposed solution must meet all the functional as well as technological requirements before it can be operational. A comprehensive requirements analysis is the key to ensure such compliance. The bidder must explain its approach to developing the user requirements.

###### 3.1.4.2.1.1	State Responsibilities

DHS responsibilities for the Requirements Confirmation tasks are:

1.	Provide access to the state Medicaid Plan.

2.	Respond to contractor inquiries related to program policy.

3.	Provide state resources as agreed to in the implementation plan.

4.	Review draft and final deliverables and provide timely feedback.

5.	Review and approve all deliverables from the Requirements Confirmation task.

###### 3.1.4.2.1.2	Contractor Responsibilities

Contractor responsibilities for the Requirements Confirmation task are:

1.	Review and understand all Iowa Medicaid Enterprise requirements related to the contractor's area of responsibility.

2.	Conduct in-depth analysis of all user requirements related to the contractor's area of responsibility.

3.	Prepare a Requirements analysis for the contractor's responsibility (including all internal and external interfaces) with appropriate descriptions, charts and diagrams, for review and approval by DHS.

4.	In consultation with the DHS Project Director, prepare a schedule for structured walkthroughs of the contractor's Requirements Analysis.

5.	Ensure continued staff availability for the duration of the Requirements Analysis task.

6.	Coordinate work activities with the incumbent contractor and other Iowa Medicaid Enterprise component contractors.

###### 3.1.4.2.1.3	Deliverables

At a minimum, the following deliverables must be included:

1.	Requirements Analysis Document, including:

- Business process models for all contractor automated and manual functions.

- Final formats for all input and output documents

- Interfaces and data sources

- Recommended cycle times, report formats and frequencies, database updates, etc.

- Other issues affecting the Iowa Medicaid Enterprise implementation and recommended state or contractor action

##### 3.1.4.2.2	System Design Activity

During the Design Task, each Professional Services contractor will prepare its procedure manuals, hire and train its staff, and develop its interfaces to the Iowa Medicaid Enterprise systems in cooperation with the System Component contractors.

###### 3.1.4.2.2.1	State Responsibilities

DHS responsibilities for the Design task are:

1.	Provide state resources as necessary

2.	Provide access to the state Medicaid Plan.

3.	Respond to contractor inquiries related to program policy.

4.	Review draft and final deliverables and provide timely feedback.

5.	Review and approve all deliverables from the Development task

###### 3.1.4.2.2.2	Contractor Responsibilities

Contractor responsibilities for the Development tasks are:

1.	Update implementation plan tasks based on information from the state.

2.	Conduct approach walkthrough.

3.	Prepare acceptance test criteria and data sets for testing, and submit to DHS for approval. Once the data sets have been approved, the contractor may use the same data sets for all testing activities.

4.	Develop Workflow Process Management requirements for the contractor's operation.

6.	Prepare all draft and final deliverables.

7.	Obtain state approval of all draft and final deliverables.

8.	Ensure continued staff availability for the duration of the Development task.

9.	Coordinate work activities with the incumbent contractor and other Iowa Medicaid Enterprise component contractors.

###### 3.1.4.2.2.3	Deliverables

At a minimum, the following deliverables must be included:

1.	Updated process flow diagrams

2.	Workflow Process Management model.

3.	Draft procedure manuals

#### 3.1.4.3		Acceptance Test Task

The system component contractors in RFP MED-04-015 are responsible for Acceptance Testing of the entire MMIS, including the POS and DSS, to ensure that all components of the MMIS have been system tested and integration tested. The Acceptance test will also test the completeness and accuracy of conversion. The system component contactors will perform the following testing:

- Structured System Test

- Operations Readiness/Operability Test

- Pilot Test

Each Professional Services contractor in RFP MED-04-015 and the Medical Services contractor will participate in the Operational Readiness / Operability Test and the Pilot Test to ensure that all applicable procedures are in place and that all interfaces are working correctly.

##### 3.1.4.3.1	Operational Readiness and Operability Testing Activity

Operational Readiness and Operability Tests will focus on testing the contractor’s readiness to assume and start operations in some, or all of the following areas:

- Telecommunications

- Interfaces

- Staffing

- Staff training

- Provider training

- State staff training

- Workflow process management

- All operations documentation

- Facility

- Toll free and other phone lines

- Imaging operations

- System security

- Building security

- Confidentiality of data

- Report generation and distribution processes

- System back-out procedures

The Operational Readiness and Operability Test will involve testing all the operations and hardware/software/telecommunications aspects of the system. This test will involve preparing extensive checklists and testing all operational components of the MMIS against these checklists. The Professional Services contractor will be responsible for tracking and responding to all problem conditions reported in their area of responsibility during the Operational Readiness and Operability Testing and preparing a corrective action plan for problem correction and resolution. The key components of the Operational Readiness and Operability Testing are:

1.	Complete operational readiness/operability test plan.

2.	Schedule staff for the entire test.

3.	Prepare test environment and load test data sets.

4.	Complete operational readiness/operability checklist.

5.	Conduct operational readiness/operability test.

6.	Implement corrective action plan for all problems identified during operational readiness/operability testing.

7.	Correct the problems and retest.

8.	Prepare weekly test results document.

9.	Monitor operational readiness/operability test results.

###### 3.1.4.3.1.1	State Responsibilities

DHS responsibilities for this task are:

1.	With the assistance of the I&SS consultant, review and approve all operational readiness and operability check-off matrices.

2.	Respond to contractor inquiries related to program policy.

3.	Monitor contractor activities related to the Operational Readiness and Operability Testing task.

4.	Review the operations readiness and operability test results and the list of all outstanding issues and problems resulting from these tests.

5.	Approve corrective action plans developed by the contractor (s).

###### 3.1.4.3.1.2	Contractor Responsibilities

At a minimum, each Professional Services contractor will have the following responsibilities for this task:

1.	Develop a comprehensive check-off list of its start-up tasks and activities.

2.	Conduct testing of its activities and report results to DHS.

3.	Provide DHS assurance that all check-off activities have been satisfactorily completed and signed-off by DHS.

4.	Provide walkthroughs as deemed necessary by DHS.

5.	Develop and implement a corrective action plan for all outstanding activities for review and approval by DHS.

6.	Occupy the Iowa Medicaid Enterprise facility.

7.	Conduct training for its staff.

8.	Obtain a written sign-off from DHS to begin implementation.

###### 3.1.4.3.1.3	Deliverables

The Professional Services contractor must provide the following deliverables, as appropriate to their Enterprise responsibilities, for the state's review and approval:

1.	Complete checklist matrix for the contractor's operations

2.	Complete checklist matrix for all training activities

3.	Complete checklist matrix for all interface operations

4.	Complete checklist matrix for all documentation activities

5.	Complete checklist matrix for all outstanding issues and problems with a plan to correct or resolve these issues

6.	Updated operational procedures documents

##### 3.1.4.3.2	Pilot Test Activity

A Pilot Test will be conducted to confirm the stability and production readiness of the MMIS in a tightly controlled environment. The pilot test will be limited to selected providers. DHS will define the scope of the pilot test and will select providers to be included in the pilot test. The Professional Services contractor will be responsible for developing the details of the pilot test plan, if their functions are included.  Pilot testing will be conducted in an environment using fully operational components of the Iowa Medicaid Enterprise.

###### 3.1.4.3.2.1	State Responsibilities

The DHS responsibilities for the Pilot Test are:

1.	Define the scope of the pilot test.

2.	Select providers to be included in the pilot test.

3.	Approve the pilot test plan and schedule.

4.	Monitor contractor operations and system performance during execution of the pilot test.

5.	Monitor contractor response and resolution of discrepancies or problems.

6.	Monitor the testing activities after correction of any problems.

###### 3.1.4.3.2.2	Contractor Responsibilities

The contractor responsibilities for the Pilot Test, for those contractors included in the test, are:

1.	Develop and obtain approval of the pilot test plan.

2.	Develop and obtain approval of the pilot test schedule.

3.	Provide additional training and follow-up support to those selected providers and DHS staff who will participate in the pilot operations test.

4.	Execute pilot operations cycles according to the Operations Phase schedule approved by the State.

5.	Identify, document, and correct any discrepancies.

###### 3.1.4.3.2.3	Deliverables

The deliverables for the Pilot Test are:

1.	Pilot test plan and schedule.

2.	Pilot test results.

#### 3.1.4.4		Implementation Task

The Professional Services contractor must ensure that their responsibilities under the Iowa Medicaid Enterprise are ready to be implemented and that DHS approvals have been obtained to begin operations.  To be ready for implementation, the Iowa Medicaid Enterprise must satisfy all the functional and technological requirements specified in the RFP and documented during the requirements analysis and systems design activities. DHS staff must be given sufficient time to review all system, user and security documentation for completeness prior to implementation. The system response time and all user and automated interfaces must be clearly assessed and operational.

##### 3.1.4.4.1	State Responsibilities

For implementation, DHS responsibilities are:

1.	Respond to contractor inquiries related to program policy.

2.	Review, comment, and if correct, approve all deliverables associated with this task.

3.	Approve the corrective action plan developed by the contractor.

##### 3.1.4.4.2	Contractor Responsibilities

At a minimum, the contractor will have the following responsibilities for this task:

1.	Repeat portions of the operability test as requested by DHS.

2.	Develop and obtain DHS approval of an emergency back-out strategy.

3.	Produce and update all operations documentation.

- Establish interfaces, as necessary, to other component contractors and DHS.

5.	Develop and obtain DHS approval of operations schedule.

6.	Develop and implement backup and recovery procedures.

7.	Complete all training.

8.	Obtain written approval from DHS to start operations.

##### 3.1.4.4.3	Deliverables

At a minimum, the following deliverables must be included for the state's review and approval:

1.	Report distribution schedule

2.	Results of operational readiness test

3.	Emergency back-out plan

4.	Backup and recovery plan

5.	Final implementation checklist

6.	Final documentation and policy manuals

#### 3.1.4.5		Operations Task

The operations task is the daily performance of all required activities by the new contractor. Because of the risk created by the complexity of this procurement, the contractor will need to describe required coordination and safeguards to assure a successful operation of the enterprise MMIS.

### 3.1.5		Contract Management

The contract management function encompasses both automated and manual functions necessary to manage the components contractors operation and to report to DHS on the status of operational activities. These functions are primarily the responsibility of the contractor, following approval of the procedures from DHS.

#### State Responsibilities

The DHS Contract Administrator for the Iowa Medicaid Enterprise is the contact with the Professional Services contractor and is responsible for all issues related to contract performance, administration and interpretation.  The DHS Contractor Administrator is responsible for the following activities:

1.	Monitor the contract performance and compliance with contract terms and conditions.

2.	Assess and invoke damages for contractor non-compliance.

3.	Develop, with participation from the contractor, the Report Card of contractor compliance with performance standards, negotiate reporting requirements and measure compliance.

4.	Review and approve components contractors' invoices and supporting documentation for payment of services.

The DHS Project Director for the Iowa Medicaid Enterprise is the contact with the component contractors and coordinates interactions between DHS and the component contractors. The DHS Project Director is responsible for the following activities:

1.	Serve as a liaison between the component contractors and other State users.

2.	Initiate or approve system change orders and operational procedures changes.

3.	Monitor the development and implementation of enhancements and modifications to the system.

4.	Review and approve completion of Iowa Medicaid Enterprise documentation.

5.	Coordinate State and Federal reviews and assessments.

#### 3.1.5.2		Contractor Responsibilities

The contractor is responsible for the following contract management activities:

1.	Develop, maintain, and provide access to records required by DHS and State and Federal auditor

2.	Provide reports necessary to show compliance with all performance standards and other contract requirements.

3.	Provide to DHS reports regarding contractor activities. The content and format of these reports are to be negotiated with DHS. The intent of the reports is to afford DHS and the  contractor better information for management of the contractor's activities and the Medicaid program.

4.	Prepare and submit to DHS requests for system changes and notices of system problems related to the contractor's operational responsibilities.

5.	Prepare and submit for DHS approval suggestions for changes in operational procedures, and implement the changes upon approval by DHS.

6.	Maintain operational procedure manuals and update the manuals when changes are made.

7.	Ensure that effective and efficient communication protocols and lines of communication are established and maintained both internally and with DHS staff. No action shall be taken which has the appearance of or effect of reducing open communication and association between DHS and contractor staff.

8.	Meet regularly with all elements of the Iowa Medicaid Enterprise  to review account performance and resolve issues between contractor and the State.

9.	Provide to DHS weekly progress reports on contractor's activity.

10.	Meet all security requirements within the contractor's operation as currently proposed under HIPAA or currently in effect under State Regulations or whichever is more stringent.

#### 3.1.5.3		Performance Standards

The performance standards for the contract management functions are provided below.

1.	Provide the monthly contract management reports within three (3) business days of the end of the reporting period.

2.	Provide monthly performance monitoring report card within ten (10) business days of the end of the reporting period.

3.	Provide training on operational procedure changes as a result of upgrades or other changes within two (2) weeks of the upgrade.

4.	Update operational procedure manuals within two (2) weeks of the implementation of a change.

5.	Provide a response/resolution to DHS Project Management Team within two (2) business days of receipt to requests made in any form (e.g., e-mail, phone) on routine issues or questions.

6.	Provide a response within one (1) business day to DHS Project Management Team on emergency requests, as defined by the State.

### 3.1.6	Performance-Based Contracts and Damages for Professional Services Contractor

The State of Iowa has mandated performance-based contracts. Payment to the contractor is tied to meeting the performance standards identified in the contracts awarded through this RFP.  State oversight of contractor’s performance will be tied to the identified performance standards.  In some instances if the contractor fails to meet the performance standard, DHS will have actual damages which may be assessed against the contractor. In other instances if the contractor fails to meet the performance standard, the operations of DHS will be delayed and disrupted leading to damages, yet it will be impractical and difficult to compute actual damages.  In these instances, damages will be liquidated.

#### 3.1.6.1		Approach to Performance Standards and Damages

Performance standards should promote better communication between DHS and the contractor because the expectations for both parties are identified up-front in the contract, rather than in disputes after work has commenced. DHS will be prudent in defining performance standards.

#### 3.1.6.2		Right to Assess Damages

DHS will assess damages based on assessments by the DHS Contract Administrator of the contractor’s success in meeting required performance standards. The contractor must agree to or challenge the to the State’s assessment for actual or liquidated damages.

DHS will notify contractor in writing of the proposed damage assessment. The amounts due the Department as actual damages may be deducted from any fees or other compensation payable to the Contractor, or the Department may require the Contractor to remit the damages within thirty (30) days following the notice of assessment or resolution of any dispute.  At the Department’s option, the Department may obtain payment of assessed actual damages through one (1) or more claims upon any performance bond furnished by the Contractor.

#### 3.1.6.3		Dispute Resolution Process for Damages Assessment

Should a dispute arise between the parties about assessment of damages, disputes will be resolved in accordance with the following process.

The dispute resolution process over assessment of damages would consist of two levels. The first level is a request in writing from the contractor to the Policy Analysis Team, requesting reconsideration and a reversal of the damages assessed by the DHS Contract Administrator.  The request shall be submitted to:

Contract Administrator

Iowa Department of Human Services

Hoover State Office Building

1305 East Walnut St.

Des Moines, IA  50319-0114

The request from the contractor must contain the facts relating to the alleged contractor failure, contractor’s reasoning for disputing the State’s assessment of damages, and a requested resolution of the dispute. The Policy Analysis Team, with input from the Medicaid Director or his/her designee, has fifteen (15) days to approve or deny the contractor’s request.  The contractor will be notified in writing of the decision to approve or deny the contractor’s request.

The second level appeal would be to the DHS Director.  If the Policy Analysis Team denies the contractor’s request, the contractor has fifteen (15) days to appeal the denial to the DHS Director.  The appeal record will contain the previous documentation and decisions. The DHS Director or her/his designee will have thirty- (30) calendar days to render a written decision. The Director’s decision is final for purposes of Iowa Code Chapter 17A.

#### 3.1.6.4		Actual Damages

The following activity is subject to actual damages, since failure to meet the performance standard will result in a specific loss of Federal matching dollars.

##### 3.1.6.4.1	Systems Certification

Section 1903(a)(b)(d) of Title XIX of the Social Security Act provides seventy-five percent (75%) Federal Financial Participation (FFP) for operation of mechanized claims payment and information retrieval systems approved by the Federal Department of Health and Human Services (DHHS). Up to ninety percent (90%) FFP is available for MMIS-related development costs receiving prior approved by DHHS.  The Iowa MMIS must, throughout the contract period, meet all certification and re-certification requirements established by DHHS.

The three systems contractors in RFP MED-04-015 must ensure that their area of system responsibility will meet Federal certification approval for the maximum allowable enhanced FFP retroactive to the day the system becomes operational and is maintained throughout the term of the Contract.  Normally, the Professional Services contractors are not responsible for any key system certification requirements.  However, because of the decentralized nature of the Iowa Medicaid Enterprise, the Professional services contractors’ responsibility could affect the State’s ability to achieve CMS certification.  If the MMIS, or any component, does not become certified, or fails to maintain certification because of failure on the part of the Professional Services contractor, DHS may allocate a portion of the loss of Federal funds as actual damages to the responsible Professional Services contractor.

The contractor will be liable for the difference between the maximum allowable enhanced FFP and that actually received by the State, including any losses due to loss of certification, failure to obtain approval retroactive to the operational start date, or delays in readiness to support certification.

All FFP penalty claims assessed by DHHS will be withheld from amounts payable to the contractor until all such damages are satisfied. Damage assessments will not be made by the State until DHHS has completed its certification approval process and notified the State of its decision in writing.

##### 3.1.6.4.2	Operations Start Date

It is the State’s intent to have the Iowa Medicaid Enterprise, including the MMIS, POS, and all professional components fully operational on June 30, 2005, or a later date set by the State.  Fully operational is defined as having the MMIS and the POS established and operational with five (5) years of claim data online; processing correctly all claim types, claims adjustments, and other financial transactions; maintaining all system files; producing all required reports; meeting all system specifications; supporting all required interfaces; and performing all other contractor responsibilities specified in this RFP and in RFP MED-04-015.

Compliance with the June 30, 2005 date, or a later date set by the DHS, is critical to the State’s interest. Therefore, all contractors are potentially subject to actual damages to the extent their failure to meet the operations start date prevented the Medicaid Enterprise from becoming operational on the specified start date. The contractor capability to meet this date will be determined by DHS following the conclusion of the MMIS Implementation.

##### 3.1.6.4.3	Erroneous Payments

The MMIS contractor and POS contractor have the primary responsibility to ensure that erroneous payments from the MMIS and all manually priced claims are quickly identified, reported to DHS and corrected to ensure that no overpayments or underpayments are made from State or Federal funds. However, because of the decentralized arrangement of the Iowa Medicaid Enterprise, an overpayment, underpayment, or duplicate payment could be the result of failure of the Medical Services contractor or one or more of the other Medicaid Enterprise contractors to process information timely or correctly.  If multiple contractors are involved in compound the error, the Department will apportion liability based on the available audit trail, or at the request and expense of any contractor involved in compounding the error, the Department will agree to submit the issue to binding arbitration and abide by the arbitrator’s decision apportioning liability.   The measure of damages will be the difference between the amount paid erroneously and the amount that should have been paid using the correct guidelines. Contractor is responsible for recovery of the overpayment or payment of the underpayment. The State may also assess damages against the contractor for the value of the overpayment or underpayment if the contractor is not able to recover the funds or remit the underpayment within sixty- (60) calendar days.

#### 3.1.6.5		Liquidated Damages

Liquidated damages may be assessed by DHS in instances where the contractor fails to meet critical performance standards for operation required in the Report Card as discussed in section 3.1.6.6.  DHS will have authority to assess damages for the amount defined under each category specified below.  DHS will notify the contractor in writing of its intent to assess liquidated damages in each instance.  The contractor may appeal the assessment of damages pursuant to the dispute resolution process for damage assessments.

#### 3.1.6.6		The Report Card

The Iowa Medicaid RFP will contain performance standards for most operations areas.  These may be expressed in timeliness, for such things as file updates, reports and processing prior authorizations, or accuracy and completeness for system upgrades, reports and claims processing.  These performance standards should be quantifiable, and capable of being measured and reported in an automated system.  DHS will select a percentage of the standards for inclusion in a report card.  DHS and the contractor will negotiate the grading system and the reporting periods.

Meeting the performance standard in the selected indicators will represent average performance.  Failure to meet the standards will be tied to liquidated damages.  The State has left details of the report card content and format to be negotiated.  Liquidated damages in the amount of one point five percent (1.5 %) of the monthly operations fee may be assessed if the total report card score falls more than five (5) points below the acceptable standard for more than three (3) months in a six (6) month period, or a single report card item falls more than five (5) points below the acceptable standard for more than three (3) months in a six (6) month period.  Liquidated damages may be assessed against the report card performance after fourteen (14) months of operations (i.e., April 15, 2004 through June 29, 2005) so that the specific report card standards and measurements can be finalized during the first year of operations.

### 3.1.7		Internal Quality Assurance

The Contractor is responsible for monitoring its operations to ensure compliance with State specified performance requirements. A foundation element of the contractor quality assurance function will be to provide continuous workflow improvement in the overall system and contractor operations. The contractor will work with DHS to identify quality improvement measures that will have a positive impact on the overall program. The quality assurance function includes providing automated reports of operational activities, quality control sampling of specific transactions, and ongoing workflow analysis to determine improvements needed to ensure that the contractor not only meets the performance requirements for its operational area, but also identifies and implements improvements to its operations on an ongoing basis.

#### 3.1.7.1		State Responsibilities

DHS is responsible for the following Contractor internal quality assurance functions:

1.	Consult with the contractor on quality improvement measures and determination of areas to be reviewed.

2.	Monitor the contractor's performance of all contractor responsibilities.

3.	Review and approve proposed corrective action(s) taken by the contractor.

4.	Monitor corrective actions taken by the contractor.

#### 3.1.7.2		Contractor Responsibilities

The contractor is responsible for the following internal quality assurance functions:

1.	Work with DHS to implement a quality plan that is based on proactive improvements rather than retroactive responses.

2.	Develop and submit to DHS for approval, a Quality Assurance Plan establishing quality assurance procedures.

3.	Designate a quality assurance coordinator who is responsible for monitoring the accuracy of the contractor's work and providing liaison between the contractor and DHS regarding contractor performance.

4.	Submit quarterly reports of the quality assurance coordinator's activities, findings and corrective actions to DHS.

5.	Provide quality control and assurance reports, accessible online by DHS and Contractor management staff, including tracking and reporting of quality control activities and tracking of corrective action plans.

6.	For any performance falling below a state-specified level, explain the problems and identify the corrective action to improve the rating.

7.	Implement a state-approved corrective action plan within the time frame negotiated with the state.

8.	Provide documentation to DHS demonstrating that the corrective action is complete and meets state requirements.

9.	Perform continuous workflow analysis to improve performance of Contractor functions and report the results of the analysis to DHS.

10.	Provide DHS with a description of any changes to the workflow for approval prior to implementation.

#### 3.1.7.3		Performance Standards

The performance standards for each Professional Services contractor’s internal quality assurance functions are provided below.

1.	Identify deficiencies and provide DHS with a corrective action plan within ten (10) business days of discovery of a problem found through the internal quality control reviews.

2.	Meet ninety-five percent (95%) of the corrective action commitments within the agreed upon time frame.

### 3.1.8		Training

Provide initial and ongoing contractor staff training including:

- Training of new contractor staff when new staff or replacement staff are hired

- Training of contractor staff when new policies and/or procedures are implemented

- Training of contractor staff when changes to policies and/or procedures are implemented

Provide training materials including training manuals and visual aids.

### 3.1.9		Documentation

The Professional Services Contractors must maintain desk level procedures manuals documenting the processes and procedures used in the performance of their Iowa Medicaid Enterprise functions.  The Start-Up Activities section provides further detail on the expected deliverables.  The contractor will document all changes within 18 working days of the change, in the format prescribed by DHS.  The contractor will provide to DHS as replacement pages all changes in the documentation within 18 working days of the date changes are installed.  The replacement pages must be labeled "Revised" and display the effective date of the revision.  In addition, the revision number must be incremented by one.  All documentation must be provided in electronic form and made available online.   One printed copy must be provided on 24-pound plain white bond.  The contractor will not reference contractor's name in any of the documentation.  Standard naming conventions must be maintained.

### 3.1.10		Security and Confidentiality Requirements

The contractor must provide physical site and data security sufficient to safeguard the operation and integrity of the Iowa Medicaid Enterprise. The contractor must comply with the Federal Information Processing Standards (FIPS) outlined in the following publications, as they apply to the specific contractor’s work:

- Automatic Data Processing Physical Security and Risk Management (FIPS PUB.31)

- Computer Security Guidelines for Implementing the Privacy Act of 1974 (FIPS PUB.41)

The contractor must safeguard data and records from alteration, loss, theft, destruction, or breach of confidentiality in accordance with both State and Federal statutes and regulations.  All activity covered by this RFP must be fully secured and protected.

Safeguards designed to assure the integrity of system hardware, software, records, and files include:

- Orienting new employees to security policies and procedures

- Conducting periodic review sessions on security procedures

- Developing lists of personnel to be contacted in the event of a security breach

- Maintaining entry logs for limited access areas

- Maintaining an inventory of Department-controlled Iowa Medicaid Enterprise assets, not including any financial assets

- Limiting physical access to systems hardware, software, and libraries

- Maintaining confidential and critical materials in limited access, secured areas.

DHS will have the right to establish backup security for data and to keep backup data files in its possession if it so chooses.  Exercise by DHS of this option will in no way relieve the contractor of its responsibilities.

### 3.1.11		Accounting Requirements

The contractor will maintain accounting/financial records (e.g., books, records, documents, and other evidence documenting the cost and expenses of the contract) to such an extent and in such detail as will properly reflect all direct and indirect costs and expenses for labor, materials, equipment, supplies, services, etc., for which payment is made under the contract. These accounting records will be maintained in accordance with generally accepted accounting principles (GAAP). Furthermore, the records will be maintained separate and independent of other accounting records of the contractor.

Financial records pertaining to the contract will be maintained for seven (7) years following the end of the Federal fiscal year during which the contract is terminated or until final resolution of any pending State or Federal audit, whichever is later.  Records involving matters of litigation will be maintained for one (1) year following the termination of such litigation if the litigation has not been terminated within the seven (7) years.

Subcontractors must comply with all requirements of this section for all work related to the performance of the contract.

### 3.1.12		Audit Requirements

Contractor will be required to contract, at their expense, for an independent audit of their Iowa account annually.  The audit must meet the requirements specified in Section 6.19.

#### 3.1.12.1	Retention of Records

The State and Federal agencies and their authorized representatives or agents will have access to the contractor's financial records, books, documents, and papers pertaining to the contract during the contract period and during the seven (7) years following the end of the Federal fiscal year during which the contract is terminated or until final resolution of a pending State or Federal audit, whichever is later, for purposes of review, analysis, inspection, audit, and/or reproduction. During the seven (7) year post-contract period, delivery of and access to the items will be at the contractor's expense. Records involving matters of litigation will be maintained for one (1) year following the termination of such litigation if the litigation has not been terminated within the five years.

The contractor will retain records and documents related to the contractor’s area of responsibility for a minimum of seven (7) years. Imaged copies of such documents may be used to satisfy this requirement. At the conclusion of the contract, the contractor will turn over to DHS copies of all records maintained throughout the duration of the contract.

#### 3.1.12.2	Access to Records

DHS, or its authorized representative, will have the right to enter the contractor's work area, or such other places where duties under the contract are performed, to inspect, monitor, and/or evaluate the work being performed.

The contractor must provide reasonable facilities for and assistance with audits and inspections. All audits and inspections will be performed in a manner that does not unduly delay work.

### 3.1.13		Transfer of Work Responsibilities

DHS anticipates the contract awarded under this RFP will require some transfer of responsibilities from incumbent contractor to the new contractor.  It is Iowa’s intention to have any transfer of responsibility for tasks under this procurement to proceed smoothly and be transparent to the providers.  With that objective in mind, DHS has proposed the following general requirements for transfer of work in progress.

DHS will establish a date for redirection of all provider and recipient written documents, to include, but not be limited to, claims, provider applications, prior authorizations, audit papers, Drug Rebate invoices, correspondence and managed care enrollment decisions, to the new contractor, if DHS has awarded the contract to a new vendor. This date will be approximately five (5) business days from the expected conversion date.

DHS will negotiate turnover of work in progress, including all the documents identified in the above bullet, to the new contractor, in the above described situation.  The incumbent contractors will follow current contract language regarding turnover of unfinished work at contract expiration, and new contractor can be expected to assume responsibility for some volume of unfinished work.

3.2		Medical Services Component

Medical Services includes an array of professional and medical activities to support claims adjudication, program evaluation and quality assessment.  Some Medical Services activities represent continuation of current Fiscal Agent responsibilities (such as Prior Authorizations), while others (such as Disease Management, Long Term Care Assessments and Case Management) are new initiatives on the part of DHS.  Specific activities under the Medical Services component include: general Medical and Professional Support, Disease Management, Retrospective Drug Utilization Review (Retro-DUR), Case Management, Prevention/Promotion (EPSDT support), Prior Authorization for Medical and Professional Services (including Pharmacy Prior Authorizations), Quality of Care Evaluation for Managed Care participants, Long-Term Care Assessments, Lock-in and Preferred Drug List (PDL) and Supplemental Rebate Programs.

### 3.2.1	Contractor Start-Up Activities

The start-up activities for the Medical Services component are similar to that for the other professional services components. The levels of detail for these start-up activities will not approach that of the system contractors, but will consist of the same tasks, as described below.  The Medical Services contractor will be required to perform these tasks, as part of incorporating their specific responsibilities into the greater Medicaid operations responsibility.  Since the Medical Services contractor may be updating files at the MMIS and POS contractor, they will need to receive training from the systems contractors on using their systems. The Preferred Drug List and Supplemental Rebate Programs will begin immediately upon award of the contract while the other services will be phased in. The planning, development, acceptance test, implementation and operations tasks for the Preferred Drug List and Supplemental Rebate Programs will be on a compressed timeframe compared to the remainder of the Medical Services.

The RFP consists of four (4) phases defined as follows:

| Phase | Task | Date Range |
| --- | --- | --- |
| I | Preferred Drug List and Supplemental Rebate Program design, development, implementation and operation. | Beginning April 15, 2004 and ending on June 29, 2005. |
| II | Design, development and implementation of remaining Medical Services. | Beginning July 1, 2004 and ending on June 29, 2005. (1 year) |
| III | Operations phase of all Medical Services. | Beginning June 30, 2005 and ending on June 30, 2010. (3 years with 2 one-year options) |
| IV | Turnover phase for all Medical Services | Up to 6 months prior to the expiration of the Contract Base Years or any exercised Option Year. |

#### 3.2.1.1 	Planning Task

The objective of the planning task is to insure that the start up activities of the Medical Services contractor will be on schedule with the rest of the project, and that the Medical Services contractor has identified all operational responsibilities and can meet interface requirements with other components that will make up the Iowa Medicaid Enterprise. Key components include:

- Detailed work plan

- Identification of interface partners and description of data to be transferred

- Staffing and computer program support to perform the required tasks

- Transfer of responsibilities and data conversion

#### 3.2.1.2 	Development Task

The development task traditionally refers to the software design and development to support the required tasks. For most of the Professional Services components, the development phase will be limited. The Medical Services component will utilize the Workflow Process Management system to track data, issue notices (where applicable), and transfer their data to other entities. The Medical Services contractor will need to load all requests for prior authorization to the Core MMIS prior authorization file and maintain a record of action on the requests and the disposition of such requests.  They will also need to build an interface file(s) to transmit results of their review of the requests to the MMIS and POS, or update these file(s) online.  In return, they will need to access MMIS files to obtain information for assessing quality.  The work plan prepared as part of the Planning Task needs to identify all the key activities and dates for building or updating their data system.

#### 3.2.1.3		Acceptance Test Task

The acceptance test will be used to verify the proposed system configuration will support the required tasks and that the interfaces all work and contain the correct data elements.  It would also verify that data was converted successfully.

#### 3.2.1.4  	Implementation Task

Implementation includes bringing together all aspects of the contractor’s operation to begin performing the required tasks. It includes coordination of staff resources, communication logistics, data systems, the converted data and the interface schedule. The number of components in this procurement, and the potential for several vendors increases the risk for failure at the implementation stage. Vendors will be expected to describe safeguards to protect against this potential risk.

#### Operations Task

The operations task is the daily performance of all required activities by the new contractor. Because of the risk created by the complexity of this procurement, vendors will need to describe required coordination and safeguards to assure a successful operation of the Iowa Medicaid Enterprise.

### Operational Requirements

This section describes the traditional and unique operational requirements for the Medical Services component of the Iowa Medicaid Enterprise.

3.2.2.1		General Requirements

The Medical Services component for the Iowa Medicaid program includes a wide array of activities, from the routine prior authorization function, to a major responsibility in overseeing medical policy development for DHS.  The contractor will also take the lead in developing analytical tools for quality assessment of services provided through Medicaid.  The Medical Services contractor will bring the requisite staff skills, under the direction of a full-time Medical Director (i.e., a well-qualified managing physician; can be an M.D. or D.O), to meet all the tasks under this job function.  The Medical Services team will work as part of a larger integrated unit consisting of staff from other vendors obtained through this procurement, plus requisite State employees. Requirements for the specific tasks are described below.

#### Medical Support

The Medical Support function includes policy development and consulting for specific service areas on behalf of DHS.  The Medical Services contractor will need to have available the requisite medical and professional staff to meet DHS requests for professional advice on individual service requests for all areas of the program as well as recommendations on potential additions or changes to the existing coverage array for Medicaid.

##### Objectives

Objectives for the Medical Support task include:

1.	Assurance to DHS that Iowa Medicaid policy reflects current medical practice in the State

2.	Provide DHS with appropriate medical and professional expertise to evaluate any requests for new or unusual services or treatment modalities.

3.	Assurance to DHS that adequate medical or professional expertise is available to support administrative or court challenges to coverage decisions.

4.	Assurance to DHS that decisions on individual service claims reflects current Iowa Medicaid policy.

##### Interfaces

The Medical Support function will require data to be entered on the MMIS, or POS files, for individual claims decisions, and possibly for updating tracking systems.  Other communication to Medicaid providers and other Iowa Medicaid Enterprise contractors will be in the form of fax, secured e-mails or ad hoc file transfers.

###### Interfaces With Other Iowa Medicaid Enterprise Components

The Medical Support staff will review provider claims suspended for medical review and update the claim record on the suspended claims file of the MMIS or POS system.  At the request of DHS, Medical Support staff may update the provider files at the MMIS with new procedure codes or provider types, or update prior approval indicators to reflect policy changes. They may also provide written instructions to the Provider Services contractor, POS contractor, or Core MMIS contractor on DHS requested file updates.  The Medical Support staff must consult with the Provider Audit and Rate Setting contractor on the pharmacy State Maximum Allowable Cost (SMAC) program.

###### Interfaces With External Entities

The Medical Support staff will have regular contact with individual providers regarding medical policy questions and decisions on individual claims. They may, on behalf of DHS, send formal policy clarifications or updates to selected provider groups.

##### State Responsibilities

The State responsibilities for the Medical Support function are:

1.	Approve all policy for covered services under the Medicaid program

2.	Provide DHS policy and billing manuals to all users, including DHS staff, Medicaid providers and affected contractors.  The materials will be available in both electronic and paper medium

3.	Ensure that policy updates are made available to all affected contractors in a timely manner

4.	Schedule and provide administrative support for provider appeal hearings

##### Contractor Responsibilities

The contractor responsibilities for the Medical Support function are:

###### General Medical Support

1.	Provide professional consultation services to DHS on requested changes to Medicaid services, whether from DHS or providers.  This responsibility includes drafting proposed policy clarifications or new policy regarding services covered under the Medicaid program.

2.	Review individual service requests from providers for policy exceptions and provide a written request to the provider for information upon which to base recommendation to DHS.

3.	Provide technical support to DHS in responding to program reviews and audits

4.	Provide professional support to Medicaid providers regarding policy, prior authorization or billing requirements.  This support may be in the form of oral instruction or written communication and must be documented in a tracking system.

5.	Retain, either on staff or in a consulting capacity, medical and social service professionals. The consultants must be knowledgeable about the Iowa Medicaid program's policies and procedures regarding coverage and limitations. These consultants provide consultation, at a minimum, in the following areas:

- Anesthesiology

- Audiology

- Cardiovascular, vascular, and thoracic surgery

- Child psychiatry

- Chiropractic services

- Dentistry

- Geriatrics

- Family practice

- Hematology

- Medical supplies and equipment

- Neurology

- Obstetrics/gynecology

- Occupational therapy

- Oncology

- Ophthalmology

- Optical

- Optometry

- Organ transplant services

- Orthodontics

- Pathology

- Pediatrics

- Physical medicine

- Plastic surgery

- Podiatry

- Psychiatry

- Psychology

- Radiology and nuclear medicine

- Rehabilitation

- Speech pathology

*Bidder’s Note: This list is not all-inclusive. The Medical Services contractor would need to obtain consultants in other fields if deemed necessary by DHS.

These consultants are available to provide consultation through the Medical Services contractor to DHS on matters relating to their particular profession. The scope of their work includes:  policy development, coverage of specific services, medical necessity of services, member utilization review, and application of standards of the profession. The Medical Services contractor needs to provide DHS with the names and specialties of all consultants and notify DHS of changes to the roster.

6.	The medical/professional staff and consultants support DHS in responding to appeals on prior authorizations or other denials of coverage, requests for exceptions to policy related to coverage of services, or other medical issues. The medical/professional staff or consultants, as appropriate, are required to attend appeal hearings and provide expert testimony in respect to their decisions on prior authorizations or other medical necessity cases.  Medical/professional staff and consultants will also attend meetings with provider or other stakeholder groups, in support of DHS programs and as requested by DHS.

7.	Manually review claims requiring a determination of medical necessity or appropriateness.

8.	Manually price claims if no current fee or other payment exists for the service, consistent with Medicare or other applicable payment standards.

9.	Certify new outpatient hospital programs for appropriateness of Medicaid coverage and make recommendations to DHS regarding appropriateness of new programs; determine criteria to be used regarding coverage for new programs.

10.	Review all claims relating to hysterectomies, abortions, sterilization, private duty nursing, personal care and orthodontia.

11.	Prepare for DHS approval the CMS 64.96 Quarterly Report of Abortions, Hysterectomies and Sterilization, including supplemental worksheets relating to abortions not qualifying for Federal funding.

12.	Communicate with the Medicare carrier regarding Medicare policy and notify DHS of Medicare policy changes that may affect Medicaid.

13.	When appropriate, request from providers, medical records, operation reports, and documentation of medical necessity, invoices, or other information necessary for proper resolution of claims.

14.	Provide support for the pharmaceutical case management program, as required by DHS.  This includes advising on a provider eligibility process and training program, patient eligibility and notification process and billing process.

15.	Maintain a tracking system to identify communication with providers, or other stakeholders over policy requests, billing procedures and appeals

- Conduct reviews of medical necessity for home health services claims and provide recommendations upon request of DHS.

- The Medical Support staff must confer with the Provider Audit and Rate Setting

Contractor regarding the SMAC program and must review recommendations prior

to implementation of any changes.

##### Data Sources

Data sources for the Medical Support function include the DHS policy and billing manuals for Medicaid and procedure codes, prior authorization requirements and pricing files, all residing on the MMIS and POS recipient, provider, reference and prior authorization files.

##### Required Reports

The Medical Services contractor is required to provide the following reports for the Medical Support function:

1.	Quarterly report of all appeal hearings, including status, disposition of case and policy changes resulting from appeals

2.	Monthly report of policy requests, including requestor, status, disposition of request and policy changes resulting from request

##### Performance Standards

The performance standards for medical support functions are provided below.

1.	Screen claims appeals and review for accuracy, validity, and completeness within two (2) business days of receipt from provider.

2.	Notify the provider within three (3) business days of receipt of a claims appeal of incomplete or missing information.

3.	Send the final determination letter on a claims appeal to the provider within ten (10) business days of receipt of complete documentation.

4.	Process requests for exceptions to policy within ten (10) business days of receipt unless additional information is requested.

#### Disease Management

Disease management is an innovative intervention for improving care, outcomes, and costs for individuals with certain disease conditions.  The use of quality indicators that reflect accepted guidelines for patients with specified disease processes and address many of the disease-related objectives of Healthy People 2010 can improve the quality of care for patients and use resources efficiently.

Disease management is an organized, proactive approach to healthcare delivery that engages the patient in self-management of their disease.  Because many diseases are controlled primarily by the individual living with the disease, an emphasis on self-management support is a means to change behaviors to improve disease control and health status.  Key components of disease management are 1) identification of the population with specified diseases, 2) evaluation of candidates for disease management based on cost effectiveness guidelines, and 3) use of recognized practice guidelines or performance standards for managing identified individuals.  It is also imperative that the providers of service associated with individuals be involved with the education and intervention developed by the contractor.

The Medical Services contractor will be required to develop a limited disease management protocol for non-HMO members, for presentation and approval by DHS.  Based on DHS approval, the contractor will implement a pilot program, for one disease pursuant to the approved protocol.  Based on the results of the initial pilot, DHS may request an additional disease management area.  During the course of the contract term, contractor will be expected to develop and carry out disease management protocols for at least two (2) disease entities. The size of the pilots will be negotiated between contractor and DHS, but each pilot will need to cover members from at least two (2) service regions in the state.

The contractor may propose a risk-based provision that would allow the contractor to assume limited risk for the outcomes of the disease management population, in exchange for receiving a bonus for positive outcomes.  The contractor should feel free to provide alternative suggestions for contracting for this component of the RFP.

##### Objectives

The primary objectives of the disease management function are:

1.	Improvement of health status for selected members with chronic conditions.

2.	Reductions in costs for high utilizers of services who have specific medical maladies covered under the disease management program.

3.	Design of re-usable protocols for better management of chronic diseases.

##### Interfaces

The disease management task will require access to information from the MMIS claims and encounter history files, probably through the data warehouse, plus enrollment information for HMO and MediPASS members.  The Medical Services contractor will also need to communicate with providers participating in the disease management protocols and any outside contractor they may use to analyze data.

###### Interfaces With Other Iowa Medicaid Enterprise Components

The Medical Services component interfaces with the MMIS, POS and Data Warehouse for information on providers, members, services and costs.

###### Interfaces With External Entities

The Medical Services component interfaces with the following external entities:

1.	Medicaid providers participating in the disease management protocols.

2.	Separate contractor used to analyze data for disease management program.

##### State Responsibilities

The State responsibilities for the Disease Management function are:

1.	Approve the clinical guidelines and requirements for enrollment in the disease management program.

2.	Review and approve the contractor's proposal for the pilot disease management program.

3.	Review and approve any expansion to the initial pilot.

4.	Monitor the activities of the contractor as they relate to the educational activities and clinical regimens developed and applied by the contractor.

5.	Require changes in the plan for management of individually identified clients or the program parameters as a whole, based on review of contractor's activity.

6.	Supply access to the MMIS data, POS data or enterprise data warehouse tools and data stored therein.

##### Contractor Responsibilities

The successful bidder will use current automated tools and apply clinical expertise to identify non-HMO Medicaid members with chronic diseases who could benefit through a disease management program.  The contractor would then develop a proposed disease management pilot, complete with member description, methodology, processes and projected cost benefit analysis.  The proposed pilot would include providing best practice methodologies to providers participating in the program.  Specific requirements include:

1.	Obtain all data files necessary to accomplish the goals of the program.

2.	Use recognized guidelines to review disease classes that may be amenable to intervention.  This universe will include, at a minimum, diabetes, congestive heart failure, asthma and juvenile asthma. The contractor may suggest in the RFP other disease processes that might show significant positive health outcomes and subsequent reductions in overall cost to the DHS.

3.	Prepare a proposal identifying potential diseases, and individual members, for a pilot program in disease management and present the proposal to DHS.

4.	Submit clinical guidelines and enrollment requirements to DHS for approval prior to enrolling members in the disease management program.

5.	Enroll potential enrollees into the disease management pilot project.

6.	Develop reports and other monitoring devices as may be required by DHS to demonstrate the results of the pilot project.

7.	Report on clinical outcomes experienced by the enrolled members   on a schedule acceptable to DHS. These repots would include self-assessments of health status and physician assessments of member health status.

8.	Obtain the prior authorization of DHS before undertaking communication with members or providers of service regarding disease management programs.

9.	Develop and obtain DHS approval of the methodology to be used in reviewing Medicaid utilization data to identify new diseases to be added as disease management candidates.

10.	Report to DHS, annually, on the cost effectiveness of the disease management program. The cost effectiveness report must include an analysis of Medicaid cost incurred prior to and after enrollment in the disease management program, and the comparable change, if any, in overall health status.

11.	Any enrollee who has designated a primary care or primary medical provider will have that provider involved with the management of the patient.  This means that the active medical management of the patient may only be done with the consultation and approval of the primary medical provider.

##### Data Sources

The data sources for the Disease Management function are:

1.	Service utilization data from paid claims, encounters and HEDIS findings

2.	Medical profile indicators from disease management protocols

##### Required Reports

The Medical Services contractor will provide the following reports for the Disease Management function:

1.	Monthly report of members participating in disease management program, their service utilization and costs.

2.	Annual cost benefit report for each pilot disease management program, including base line service utilization data and overall health status, intervention during the year, new baseline health status and costs, plus changes in utilization and cost.  The format and content will be negotiated with DHS.

##### Performance Standards

The performance standards for the Disease Management function are:

1.	Reduce the costs of care for members under disease management by 10% (or specify some other percentage) from the fee-for-service costs of care for the same condition.

2.	Enroll a minimum of 250 eligible members into the disease management program during the first year of the contract and increase that percentage by 5% per year for each year of the contract.

3.	Retain ninety (90) percent of enrollees in the program for at least one year, if that enrollee maintains eligibility in Medicaid for that period.

4.	Complete initial health status assessments for each enrollee within 30 days of enrollment.

5.	Prepare annual (or quarterly or semi-annual) health status assessments on all enrollees who have been enrolled for at least one year.

6.	Complete health status assessments on all enrollees who have been enrolled for at least one year within 30 days of the anniversary date of the member's enrollment.

#### Retrospective Drug Utilization Review (Retro-DUR)

Retrospective Drug Utilization Review (Retro-DUR) is a Federal requirement. It provides an opportunity for the State to look at patterns of drug prescription among physicians and identify drug classes, individual drugs and individual physicians for education and intervention.  The Retro-DUR process includes staff resources, through contractor(s) or the State (or both), a review committee of practicing pharmacists and physicians, and a data system that allows the committee to evaluate drug utilization and test assumptions on interventions.  Currently, the staff support is provided through a contract with the IFMC, using the Iowa Pharmaceutical Association resources.  IFMC contracts with QA, Inc. to provide software containing predetermined standards utilized in the Retro-DUR program. The DUR Committee is confirmed by DHS.

##### Objectives

The objectives of the Retro-DUR function are:

1.	Identify utilization patterns by analyzing physician prescribing patterns.

2.	Identify drugs and drug classes that may be amenable to intervention.

3.	Provide education to physicians regarding prescribing patterns and remedial treatment.

4.	Reduce the unnecessary prescribing of drugs.

##### Interfaces

The DUR Committee and staff will work primarily with the paid claims data coming from the MMIS, and the POS, depending upon how the systems are structured.  The data may be obtained directly from the claims processing systems, or the Data Warehouse.

###### Interfaces With Other Iowa Medicaid Enterprise Components

The Medical Services component interfaces with the following Iowa Medicaid Enterprise components in performing its Retro-DUR functions:

1.	The MMIS and POS for paid claims and encounter data.

2.	Data Warehouse, as an alternative to transaction processing systems, for claims data.

###### Interfaces With External Entities

External entities, such as the University of Iowa, the Iowa Pharmaceutical Association, or other public or private entity working with DHS on health policy analysis may become involved in the Retro-DUR activity.

##### State Responsibilities

The State responsibilities for the Retro-DUR function are:

1.	Approve the DUR Committee consistent with Federal and State requirements.

2.	Provide the DUR Committee with DHS policy guidelines for prescription drug coverage, and any changes to overall policy for purchasing drugs for public benefit programs in Iowa.

3.	Approve education letters generated by the committee.

4.	Participate in the DUR Committee meetings.

5.	Monitor the activities of the DUR Committee and contractor.

##### Contractor Responsibilities

The contractor responsibilities for the Retro-DUR function are:

1.  Drug Utilization Review

The Contractor shall establish a Drug Utilization Review (DUR) Commission comprised of four (4) Iowa licensed physicians, three (3) Iowa licensed pharmacists, one (1) member of either of the two colleges of pharmacy within the state of Iowa, one (1) member of the Department, and one (1) Project Coordinator all confirmed by the DHS.  The purpose of the Commission is to review individual patient medication histories, recommend intervention action, establish drug review policy, conduct educational outreach activities, conduct retrospective drug utilization review, apply drug use standards, implement ongoing interventions, recommend guidelines governing written predetermined standards that pharmacies not using an electronic claims management system must use in conducting prospective drug review, and review predetermined standards for prospective drug review from the Department (or the POS Contractor) prior to application in prospective drug review.  The review of predetermined standards of prospective drug review shall include recommendations to the Department on the therapeutic validity of the standards as well as the appropriateness of implementation of the standards for use in claim denials as requested.  All relevant reports from the Department shall be utilized to assist in the evaluation and monitoring of prospective drug utilization review.

In performing the Drug Utilization Review function, the contractor shall:

- Ensure that meetings of the DUR Commission are conducted in accordance with Chapter 21 of the Code of Iowa (open meetings).  In accordance with Chapter 21, notice shall be given of the time, date, and place of each meeting and its tentative agenda by publication in the news media and by appropriate posting of the notice.  Notice shall be mailed on request to organizations or associations whose membership consists of persons who have an interest in the activities of the DUR Commission.

- Provide an orderly mechanism for interested persons to speak at meetings of the DUR Commission regarding issues coming before the Commission.

- Enforce term limits as mandated by DHS for members of the Commission.  Procedures for making member appointments to the Commission shall be documented in writing in a procedure manual.

- Secure the services of a professional and administrative staff to serve on the DUR Commission or other review entities to perform drug utilization review for no less that 3,600 Medicaid recipients annually. Appointments to the Commission shall be made after input from the Department.

- Secure outside expertise and information when necessary from professionals such as pharmacologists, clinical pharmacists, attorneys, specialist physicians, and consultant pharmacists to answer questions.   The services of these experts may also be required to update the criteria used in the data analysis system, which identifies profiles that are exceptions to standards established by the DUR Commissioners.

- Convene eight (8) meetings each year of the DUR Commission and/or other review entities as necessary in order to perform evaluations of individual patient medication profiles.

- Assimilate the findings of the DUR Commission and/or other review entities resulting from data evaluation activities and execute the follow-up educational recommendations of the reviewers to the physicians and pharmacists involved in the care of the patients.  The educational measures shall include direct informational correspondence to providers and indirect information through periodic newsletters to providers.  Additional educational measures may include face-to-face meetings with providers if determined necessary.

- Utilize evaluation criteria to measure the effects and outcomes of the drug utilization review process.

- Coordinate communications with other state professional associations representing provider groups with an interest in drug utilization in the Medicaid program.

- Maintain at least one (1) Iowa licensed pharmacist available to the Department to discuss DUR related questions and issues during the hours of 8:00 A.M. to 4:00 P.M. Monday through Friday.

- The Contractor shall provide, at a minimum, an annual report describing activities of the DUR Commission.  The Contractor shall also provide at least one (1) report annually comparing qualitative and quantitative reports of DUR activities.  These reports are due within ninety (90) days of the state fiscal year end.

- The Contractor shall perform administrative quality assurance for DUR for the IA Plan (managed mental health and substance abuse treatment) as requested by the Department.

- Maintain a website on the DUR Commission which contains the meeting

schedule and location, agenda, minutes, newsletters, members and other

pertinent information and/or activities.

- Develop agenda and meeting packets, including profiles for review and mail to

Committee members at least two weeks prior to meeting dates.

- Data Processing

The Contractor shall have computer hardware and software capabilities to select patient-specific profiles and to produce prevalence reports as specified below:

- Patient Specific Profile—The system shall be able to select from the entire Iowa Medicaid population those patients at greatest risk for potential problems with drug therapy.  The program shall assess data on drugs using predetermined standards consistent with the following compendia: United States Pharmacopeia Drug Information, American Hospital Formulary Service Drug Information, DRUGDEX Drug Evaluations, and peer-reviewed medical literature.

- The system shall assign a utilization index to each Medicaid recipient.  This index is determined by the application of weighted criteria which include the number of pharmacies dispensing prescriptions, the number of physicians prescribing medications, the total number of claims submitted, and the total dollars paid for claims.

- The system shall provide a therapeutic exception screen involving at least thirty (30) major therapeutic categories of the prescription drugs most frequently dispensed in the Medicaid program.  The process shall include, at a minimum, drug-drug interactions, drug-disease contraindications, patient-drug considerations, dose limit exceptions, and drug-laboratory considerations.

- The system shall have the capability to select a number of patient profiles by passing each patient’s six (6)-month medication claims history through the therapeutic screen until the appropriate number of profiles have been selected.  This process shall begin with the patient with the highest utilization index and continue until the specified number of profiles have been selected.

- These profiles shall be printed in a format showing the patients’ most recent six-month prescription claims data.  Specific information included on a profile shall include patient ID number, age, sex, race, county of residence, dates of service, drug name and strength, quantity dispensed, days supply, new/refill indicator, prescription number, pharmacy identification number, physician identification number, total charge, and claim amount paid.  Multiple copies of the patient profiles shall be printed according to the number of different providers identified on the profile.

- Prior to meetings, the system shall select profiles eight (8) times each year for a period of nine (9) months and sequester those profiles selected for the initial review.  After this nine (9) month period, the system shall access the holding file and automatically reselect the sequestered profiles.  These re-selected profiles shall then be evaluated to determine the extent of improvement in drug therapy as a result of DUR intervention.  The Contractor shall report the data obtained in the annual report.

- The Contractor shall perform the report data processing using the two-year paid claims history file plus monthly updates maintained by the POS contractor for the Department.

- Prevalence Reporting—The system shall produce reports that identify the prevalence of certain factors within the Medicaid drug program.  Prevalence reports shall include, at a minimum, utilization based on age and sex, utilization based on age, pharmacy activity report, prescription claims analysis, prescription claims analysis by pharmacy, physician activity report, quarterly drug category analysis, top 100 prescribers by number of prescriptions written, top 100 prescribers by total dollar amount, therapeutic class ranking by total dollar amount and therapeutic class ranking by total number of prescriptions.  These reports shall be produced eight (8) times each year.  The reports shall be provided to the members of the DUR Commission in an easily interpreted report format.

- Evaluation, Intervention, and Follow-Up

The DUR system shall provide for the evaluation of individual patient profiles by a qualified professional group of Iowa physicians and pharmacists.  These professionals shall have expertise in the clinically appropriate prescribing of covered outpatient drugs, the clinically appropriate dispensing and monitoring of outpatient drugs, drug use review, evaluation and intervention, and medical quality assurance.  Members of this group shall also have the knowledge, ability, and expertise to target and analyze therapeutic appropriateness, inappropriate long-term use of medication, overuse/underuse/abuse/polypharmacy, lack of generic use, drug-drug interactions, drug-disease contraindications, therapeutic duplication, drug cost versus, therapeutic benefit issues, and use of cost-effective drug strengths and dosage forms.

Members of this group, based on profile reviews, may refer recipients to Recipient Health

Education Program (RHEP) or Lock-in.

- Members of this group shall also provide for quality assurance oversight for medications used for treating mental illness within the IA Plan, as outlined by the Department.  This shall include, but not be limited to, recording, trending, and identifying prescribing and dispensing shifts in psychiatric medication use.  Results of this oversight shall be reported at least annually.

4.  Intervention

The DUR system shall include a process of provider intervention that promotes quality assurance of care, patient safety, provider education, cost effectiveness, and positive provider relations.  The methods used for communication and intervention among physician and pharmacy providers shall include:

- Letters to providers generated as a result of the professional evaluation process that identify concerns about medication regimens of specific patients.  These letters shall be informational in nature and not accusatory and threatening.  It is preferred that these letters be generated at the Des Moines office site to allow for timely retrieval by the Department, and physician and pharmacist reviewers.

- At least one (1) Iowa licensed pharmacist available to reply in writing to questions submitted by providers regarding provider correspondence, to communicate by telephone with providers as necessary and to coordinate face-to-face interventions as determined by the DUR Commission.  This person shall be located in the designated permanent office in Des Moines.

- Production of a provider newsletter at least three (3) times per year to communicate prevalence information, drug therapy information, and appropriate medication use to Iowa Medicaid physicians and pharmacy providers.

5.   Prior Authorization

The DUR Commission shall advise the Department regarding criteria development and professional standards for drug prior authorization.  On request of the Department the DUR Commission shall review drug products and make recommendations for prior authorization.  The DUR Commission shall periodically conduct reviews of products currently on the drug prior authorization list and make recommendations to the Department on products that should be retained on or removed from the list.

##### Data Sources

Data sources include the paid claims records from POS and MMIS claims processing activities, the Blue Book, or similar pricing guide and member and provider files.

##### Required Reports

The Contractor shall provide appropriate follow-up reporting and measurement of success of DUR activities.  Specific reports to be generated by the Contractor and provided to the Department include the following:

1.	An annual DUR report as required by the Centers for Medicare and Medicaid following the federal fiscal year end.  This report shall contain those items as specified by CMS instructions.

2.	An annual report of cost impact, tabulated by month, resulting from the initial patient profile review, intervention, and re-review process.

- A report describing results of any focused study activities performed as part of the annual report.

4.  Produce profiles for review by Commission members prior to each meeting date.

##### Performance Standards

The performance standards for the Retro-DUR function are:

1.	Provide annual reports within ninety (90) business days of the state fiscal year end.

- Demonstrate annual savings in total outlays for prescription drugs as a result of Retro-DUR activities.

- Produce profiles for review eight (8) times each year at least two (2) weeks prior to the meeting date.

#### Enhanced Primary Care Case Management

In addition to the MediPASS primary care case management program discussed in the Managed Care sections of the RFP, DHS will implement an enhanced primary care case management program for members with high cost/high utilization of services. A primary care provider will be responsible for providing or authorizing certain Medicaid services for these members.  Medicaid members in the enhanced primary care case management program will receive all Medicaid services to which they are entitled.  Iowa Medicaid State Plan services are included, except emergency services, transportation, family planning, mental health and substance abuse services; annual eye examinations, and school based or well child clinics.  Those that will not be managed are all optional services and other services not specifically mentioned above.

##### Objectives

The purpose of the enhanced primary case management is to improve access to needed care and to reduce unnecessary and inappropriate utilization and costs.

##### Interfaces

The Medical Services component interfaces with DHS staff and other Iowa Medicaid Enterprise components and external entities as described below.

###### Interfaces With Other Iowa Medicaid Enterprise Components

The Medical Services component interfaces with the following Iowa Medicaid Enterprise components:

1.	Core MMIS

2.	Data Warehouse / Decision Support

###### Interfaces With External Entities

The Medical Services component interfaces with the following external entities:

1.	Members referred for case management

2.	Case managers

##### State Responsibilities

The State responsibilities for the Enhanced Primary Care Case Management function are:

1.	Provide guidelines for qualifications of contractor staff and primary care providers who will perform the enhanced primary care case management functions.

2.	Provide written policy regarding case management.

3.	Provide written guidelines for an appeal process.

4.	Provide referrals for case management to the Medical Services contractor.

5.	Monitor the performance of the case management process.

6.	Approve case management edits and audits.

##### Contractor Responsibilities

The contractor responsibilities for the Enhanced Primary Care Case Management function are:

1.	Accept referrals for case management upon request from DHS.

2.	Obtain additional information that is needed from the member’s medical providers to determine the individual's need.  This may be done by telephone, mail, or fax.

3.	Perform a prescreening assessment on each member referred for case management.

4.	Provide professional medical staff to perform the case management.

5.	Prepare care plans for each member receiving case management and maintain documentation.

6.	Notify members and DHS of the results of the prescreening assessment in a format determined by DHS.

7.	Respond to phone calls regarding members from case managers.

8.	Conduct a peer review of case management activities.  The percentage of peer reviews will be determined by DHS.

9.	Survey members regarding satisfaction of case management activities.

##### Data Sources

The data sources for the Enhanced Primary Care Case Management function are:

1.	Interview with member, family, service providers, current service workers, or case managers or other applicable sources

2.	Hardcopy of case plans or previously accessed/authorized services plan

3.	Program policies for long term care eligibility.

4.	Claim information

5.	Member satisfaction survey

##### Required Reports

Reports will be submitted in a format determined by DHS and submitted quarterly or upon request shall include at a minimum:

1.	Summary of case management activities and services authorized for members.

2.	Comparison of services and funding prior to and after receiving case management.

3.	Summary of satisfaction survey for members.

4.	Length of time that individuals receive case management.

##### Performance Standards

The performance standards for the Enhanced Primary Care Case Management function are:

1.	Upon referral, initial member contact for case management services shall be completed for ninety five percent (95%) of the members within five (5) working days.

2.	Update the case management manual within three (3) business days of State approval of a change or State request for a change.

3.	Identify and correct any errors with case management activities within three (3) business days of the error detection.

4.	Complete required reports accurately and timely.

#### Prevention Promotion (EPSDT)

Early and Periodic Screening, Diagnosis, and Treatment (EPSDT) is a proactive medical services program for members under the age of 21.  Its goal is to prevent illness, complications, and the need for long-term treatment by screening and detecting health problems in their early stages. The EPSDT function supports DHS in the timely initiation and delivery of these services.

The Medical Services contractor is responsible for EPSDT functions in the following areas:

- EPSDT Care Coordination

- EPSDT Tracking and Reporting

##### Objectives

The primary objectives of the EPSDT function are listed below.

1.	Satisfy all the DHS requirements for member EPSDT notification, services tracking, and reporting.

2.	Perform tracking and monitoring of member screening and follow-up treatment, and provide linking of costs to specific conditions.

3.	Report all screenings and referrals, and track the treatments that result from the screening referrals.

4.	Produce extensive detail and summary reports, and case documentation necessary for the State to monitor the program as well as satisfy all Federal-reporting requirements. Documentation for the Federal reports must be received in early March for DHS review.  It must use both claims and encounter data for the report.  The information must be provided on a county and payment (fee for service/HMO) basis in addition to the statewide 416 report. Produce the CMS 416 and expanded reports electronically and on paper.

5.	Maximize federal funds for the provision of health care to Iowa eligible members under the age of 21.

##### Interfaces

The EPSDT Subsystem is an integrated part of the Iowa MMIS and interfaces with all required MMIS files.  Basic information required by the subsystem is accessed from the Recipient Eligibility File, the EPSDT Master File, and the Paid Claims History File.  The Provider Master File and Reference Subsystem Files are used to support EPSDT reporting.  The MAR and SUR subsystems use EPSDT data contained on the Recipient Eligibility File, the EPSDT Master File, and the Claims History Files for a variety of State and Federal reporting.

The Medical Services component interfaces with the other Iowa Medicaid Enterprise components and external entities identified below.

###### Interfaces With Other Iowa Medicaid Enterprise Components

The Medical Services component interfaces with the Core MMIS for EPSDT, prior authorization, and claims data.

###### Interfaces With External Entities

The Medical Services component interfaces with the following external entities:

1.	Iowa Department of Public Health

- Provide a monthly report on paid claims for the non-HMO population

2.	Interdisciplinary team for the private duty nursing and personal care services provided to the special needs children under the EPSDT program

3.	Iowa Department of Education

4.	ISIS

- To identify case managers

5.	Case Managers

- Provide alerts on expiring PAs and members turning 21.

6.	Child Health Specialty Clinic (CHSC)

- Provide a monthly electronic PA  summary , including PAs on file for the next 6 months of authorized services, to Child Health Specialty Clinic (CHSC) for their clients.

##### State Responsibilities

DHS provides EPSDT services for Medicaid members under the age of 21 who are not enrolled in an HMO. The HMOs are required to meet Federal EPSDT requirements for enrolled members, pursuant to their contracts. The services consist of three activities: outreach, screening, and treatment. Providers perform specialized physical examinations to determine the existence of abnormal conditions and provide treatment or referral to a specialist for treatment. Providers then bill DHS for the services rendered.

DHS has contracted with the Iowa Department of Public Health (DPH) for the purpose of informing new Title XIX eligibles of EPSDT and is involved in an EPSDT informing and care coordination project. Both DHS and DPH print and send the EPSDT notification and referral letters. DHS sends a face sheet and a short reminder to the member regarding the appointment time. DPH sends EPSDT letters explaining the local resources available and the preventive services covered.  The care coordination services are provided to the non-HMO members only.

DHS is responsible for the following:

1.	Initiate and interpret all policy and make administrative decisions regarding EPSDT.

2.	On a monthly basis, produce and print face sheet of notification letters for new eligibles and those due for a screen based on the periodicity schedule.

3.	Follow up on foster care and Medically Needy with spend down members who have requested service but for whom there is no indication of service provided, based on reports from the Medical Services contractor. .  This activity should be identified in the monthly summary reports outlined in 6.2.2.6.6. The data element should identify the children in these two categories that providers have referred for treatment. The information is reported by the Medical Services contractor to DHS/IDPH for the non-HMO population.

##### Contractor Responsibilities

###### EPSDT Care Coordination

The Medical Services contractor staff performs the following EPSDT Care Coordination functions:

1.	Assist DHS in determining the appropriateness of EPSDT services.

2.	Process requests from providers or the public for services under the EPSDT program that are outside the coverage for the Medicaid program and make a determination of medical necessity within ten (10) days from receipt of the request.

3.	Assemble and coordinate the service care planning and interdisciplinary team for the private duty nursing and personal care services provided to the special needs children under the EPSDT program.

4.	Processes prior authorization requests for Private Duty Nursing services and Personal Care Services for EPSDT Special Needs Children.

5.	For special needs children, notify case managers (within sixty (60) days of the due date) that a PA is due.  Provide reminders as necessary, if PA is not received four (4) weeks prior to expiration date.  Provide a monthly PA summary electronically to Child Health Specialty Clinics (CHSC) for their clients.  This summary needs to show authorizations forward for up to six months.  If there is a change to the service request, the child’s case manager can request a conference telephone call to review the PA decision with the team [case manager, CHSC (if applicable), family, and provider].  If the decision on the PA request is not modified, no call is necessary.

6.	Upon receipt of PA and all supporting information, immediately process new requests for private duty nursing and personal care services with the case manager (using ISIS system to identify case manager) and process all other new requests within the standards required by DHS.  Send an NOD for modifications and denials.

7.	Approve procedures (including prior authorization services) for Private Duty Nursing of EPSDT Special Needs Children and facilitate coordination of the service care plan for these individuals.

8.	Provide to DHS, a service breakdown of the various procedures that have occurred during the course of a Private Duty Nursing member's service.

9.	Provide an alert to the case manager (using ISIS to identify the case manager) sixty (60) days prior to the end date of a PA and to the case manager twelve (12) months prior to a member turning 21.

10.	Recommend improvements to the EPSDT functionality.

11.	Assist DHS and DPH in determining the appropriateness of EPSDT services.

###### EPSDT Tracking and Reporting

All reports will require coordination between the Core MMIS contractor and the Medical Services contractor, since the majority of the data will reside in the Core MMIS.

1.	Produce reports and case documentation necessary for the State to monitor the EPSDT program as well as satisfy all Federal-reporting requirements.

2.	Send an alert to DHS when the prior authorization for private duty nursing or personal care for an EPSDT child is expiring or the child is turning 21 years of age.

##### Data Sources

The data sources for the Prevention Promotion (EPSDT) function are:

1.	Eligibility, claims, encounter and PA data from the Core MMIS

2.	Input from the interdisciplinary team for the private duty nursing and personal care services provided to the special needs children under the EPSDT program

##### Required Reports

The Medical Services contractor will provide the following reports:

1.	Service breakdowns of the procedures that have occurred during the course of a Private Duty Nursing member’s service

2.	Reports and case documentation necessary for the State to monitor the EPSDT program as well as satisfy all Federal-reporting requirements.

3.	Prior authorization alerts

4.	Report on new eligibles for foster care and Medically Needy with spend down members

5.	Report listing foster care and Medically Needy with spend down members by worker number, for those due an EPSDT screening

6.	Report on paid claims, except pharmacy, for foster care and Medically Needy with spenddown members to DHS and IDPH for non-HMO population.  .

7.	Monthly cost analysis summary of EPSDT screening services and exception to policy services to DHS.

8.	Quarterly service analysis summary of EPSDT services including claim and encounter data.

9.	Quarterly breakdown of screening center service costs by provider number and summary of informing and care coordination service costs.

##### Performance Standards

The performance standards for the Prevention Promotion (EPSDT) function are:

1.	All standard production reports must be available on line for review by DHS staff pursuant to the following schedule:

- Monthly reports – by 10:00 AM of the third business day after month end cycle.

- Quarterly reports – by 10:00 AM of the fifth business day after quarterly cycle.

2.	Process requests from providers or the public for services under the EPSDT program that are outside the coverage for the regular Medicaid program within ten (10) days of receipt.

3.	Notify case managers that a PA is due within sixty (60) days of the due date.

4.	Make PA decisions within five (5) working days of receiving the completed PA and supporting documentation.

5.	Provide an alert to the case manager sixty (60) days prior to the end date of a PA and to the case manager twelve (12) months prior to a member turning 21.

#### Prior Authorization

Prior authorization of health services (PA) is a way of managing certain services and equipment provided to program members.  The PA process includes several components:

- Policy development for services requiring prior authorization

- Building the file structure to identify those services, usually through procedure codes, requiring authorization prior to payment and performing the file maintenance to keep the list current

- Adjudicating the actual requests for authorization

- File interfaces to upload the authorization to the claims payment system

Iowa is requiring the Medical Services contractor to perform prior authorization of both medical and pharmacy services. As a result, the Medical Services contractor will need to provide updates to both the POS and MMIS files.

The Iowa MMIS includes a prior authorization file containing the procedure codes requiring prior authorization. The system supports the entry and processing of PAs that are pending, approved, or denied.  Pending authorizations may be entered and later updated based on the outcome of the review of these requests. Updates to the file are processed by the Medical Services contractor when received and are updated either through file updates or through online updates by staff. The PA system supports the business operations of the Medical Services contractor related to prior authorizations, which includes processing prior authorization requests for those services specified by DHS including medical, pharmacy, and dental.

The Medical Services contractor is responsible for providing qualified staff whose duties include verification of the medical necessity of specified services prior to provision of these services and other processes required to authorize payment for specified services.

The pharmacy POS system, as installed by the POS contractor, may have a different file structure than the current MMIS. It will need to flag those drug codes requiring prior authorization and have a means for updating the status of an individual payment request that needs prior approval. The update to this PA request will be processed by the Medical Services contractor, who sends a file to interface with the POS system, or updates the POS online.

##### Objectives

The objectives of the Prior Authorization function are:

1.	Identify services requiring prior authorization. Currently this includes private duty nursing (EPSDT), personal care (EPSDT), orthodontia (EPSDT), DME, hearing aids, eyeglasses and certain pharmacy services.

2.	Control utilization of targeted services by providing a deterrent to inappropriate use.

3.	Provide data to support management of services requiring prior authorization.

4.	Determine the status of prior authorization requests, including pended, approved, modified, and denied.

##### Interfaces

Since prior authorization data determines the outcome of many payment requests, and requires an overt action on the part of the system users, the interfaces with the claims process systems are critical to success.  The Medical Services contractor will be required to interface with both the MMIS and the POS system.

###### Interfaces With Other Iowa Medicaid Enterprise Components

The Medical Services contractor needs to accept, and load in its tracking system, the initial list, and all updates, to the State’s list of services (procedures) requiring prior approval.

The Medical Services Contractor must prepare a file of adjudicated prior authorization requests for daily transfer to the MMIS and POS.  They must also have the capability to load decisions directly to the respective systems, as an alternative. The State will determine the most cost effective means for the file interfaces, during the DDI phase.  The State may request both methods.

At the request of DHS, the contractor may provide written instructions to the Provider Services contractor, POS contractor, Core MMIS contractor, or current fiscal agent on DHS requested file updates.

###### Interfaces With External Entities

The Medical Services contractor will receive requests for prior authorization from Medicaid providers statewide.  These requests may be paper, via fax, or through electronic files. To the extent these requests are electronic, through a Web portal or other means, they need to conform to HIPAA requirements for the X12 278 transaction (Request for Service Authorization).  The Medical services contractor must be able to accept the X12 format for the 278 Transaction.

1.	Providers

2.	ISIS

3.	IFMC

##### State Responsibilities

DHS has the following prior authorization responsibilities:

1.	Determine specific services requiring prior authorization and provide a listing to the Core MMIS contractor, the POS contractor, and the Medical Services contractor.

2.	Provide written guidelines for prior authorization processing, including criteria for specific edits in the MMIS and POS system.

3.	Process prior authorization requests for HCBS waiver services

4.	Monitor the Medical Services contractor's performance of the prior authorization function.

5.	DHS contracts with Iowa’s QIO, the Iowa Foundation for Medical Care (IFMC), to perform prior authorization and pre-admission review of selected services.

##### Contractor Responsibilities

The prior authorization function for the Iowa Medicaid program is currently shared between three entities, as follows:

- Iowa Foundation for Medical Care (IFMC) provides prior authorization for selected surgical procedures and inpatient hospital admissions

- DHS processes requests for home and community based waiver care plans and long term care admissions

- The fiscal agent currently processes drug prior authorizations and medical and dental prior authorizaitons.

Medical Services contractor will perform prior authorizations for the service categories identified in this section.  The Medical Services contractor provides professional medical staff to perform prior authorization on certain services. This professional medical staff must include a full time Medical Director (i.e., an experienced managing physician; can be an M.D. or D.O.) and may include nurses, as well as peer consultants (such as pharmacists, psychologists, dentists, therapists and other medical professionals) with recognized credentials in the service area being reviewed. These medical consultants must be licensed or otherwise legally able to practice in the state of Iowa and possess the professional credentials to provide expert witness testimony in hearing or appeals.

The Medical Services Contractor also staffs, maintains and responds to the toll-free hotline that providers (including LTC providers) call to determine the status of their prior authorization request and handles all routine inquiries and correspondence regarding PAs. When a service requires prior authorization, the provider submits the request to the Medical Services Contractor's medical/professional staff. The Medical Services Contractor staff reviews all requests for prior authorization to determine whether the service to be provided is medically necessary and appropriate, determines whether the service should be approved or denied based on DHS guidelines, and (if approved) determines an approved duration as required.  When necessary, the medical/professional staff must attempt to obtain from providers additional information that is needed to adjudicate the prior authorization requests. This may be done by telephone, mail, or fax.

The Medical Services Contractor's staff may approve, but cannot deny, a request for prior authorization without first referring it to a peer consultant. This requirement is not applicable to drug prior authorization. When a determination has been made, the prior authorization is either entered on the PA file at the MMIS or POS or entered on a separate file for daily interface to the respective claims processing contractors.  The Medical Services Contractor also notifies the requesting provider and the member, if the request is denied. The Iowa Administrative Code requires that any prior authorization request not acted on within 60 days of receipt be automatically approved. The Medical Services Contractor will be held liable for the claim cost incurred by DHS for such services if retrospective review determines that the services did not meet program requirements.

The Medical Services Contractor is responsible for processing the prior authorizations for the following types of services:

- Medical Services

- Psychological Services

- Pharmacy Services

- Dental Services

- Targeted Case Management

Information on specific procedures requiring prior authorization and volume of requests is available in the Bidder’s Library. Iowa has moved the Pharmacy Prior Authorization requirements to the Medical Services area from the traditional placement in the POS system in an effort to coordinate all Medical Services for Medicaid members.

The Medical Services Contractor must provide a representative at all Drug Utilization Review Commission meetings.

###### Prior Authorization Processing

The Medical Services contractor staff performs the following prior authorization functions:

1.	Accept prior authorization requests on paper, by facsimile or electronically, in formats approved by DHS.

2.	Accept prior authorization requests from participating Medicaid providers, DHS staff, or other sources authorized by DHS.

3.	Maintain PA requests and supporting documentation in a filing system approved by DHS.  Hardcopy requests and documentation will be imaged by the Core MMIS contractor and be made available to the Medical Services contractor electronically.

4.	Maintain a hotline available during contractor business hours and respond to phone calls from providers (including LTC providers) on the status of their prior authorization request and handle all routine inquiries and correspondence regarding PAs. For emergency requests, arrange for an on-call professional to be reached 24 hours per day, 7 days per week through a pager system.

5.	Process all PA requests, determine whether the service to be provided is medically necessary and appropriate and whether the service should be approved or denied.

6.	When necessary, attempt to obtain from providers additional information that is needed to adjudicate the prior authorization requests. This may be done by telephone, mail, or fax.

7.	Suspend PAs containing errors and return to the provider for resolution.

8.	Provide approved/denied prior authorizations to the Core MMIS contractor, or POS contractor either through file transfer or through online updates by Medical Services staff.

9.	Produce and send Notices of Decision on prior authorizations to providers and members. Send PA approval letters to the provider. In all instances of drug prior authorization approvals, the contractor must notify the provider, and if information is provided, the pharmacy of the decision and the approved allowance. The manner of notification is subject to approval by DHS. Send adverse action notices to the provider and member indicating the reason and the circumstances for the adverse action, the appropriate section of the Iowa Administrative Code, information as to the specific reason for the denial that members would understand as the basis for denial and the right to appeal. Send a copy of the Request for Prior Authorization form with the Decision Notice. Do not list the identity of the consultant on the Notice. The content and format for all correspondence must be approved by DHS.

10.	Produce and mail a Decision Notice to the member for modified prior authorizations and denied ambulance claims.

11.	Ensure timely review of all requests and subsequent notifications to providers, pursuant to DHS performance standards.  Automatically approve any prior authorization request not acted on within sixty (60) days of receipt (per the Iowa Administrative Code).

12.	Assist DHS in responding to appeals on modified and denied prior authorizations. Attend appeal hearings to support the decision unless excused by DHS. Provide written statements to support the PA decision.

13.	Develop and recommend criteria to be used for prior authorization

14.	Generate and send PA reports as specified by DHS.

15. 	Communicate in writing to DHS any recommendations to amend or clarify PAs based on provider questions and communication. This would include tracking of issues presented by providers relative to prior authorization.

###### Prior Authorization File Maintenance

The Medical Services contractor is responsible for the prior authorization file maintenance requirements identified below. File maintenance will be coordinated with the MMIS and POS contractor and could be delegated to the respective system contractors, depending upon DHS and contractor preferences.

1.	Assist DHS in identifying when and for which procedures, prior authorization or pre-procedure review should be required.

2.	Change the scope of services authorized at any time and extend or limit the effective dates of authorization.

3.	Accept and process electronic prior authorization requests (ANSI X12 278 Request for Authorization).

4.	Maintain detailed audit trail reports of all changes to PA records.

5.	Indicate date of last change, ID of the person making the change, and information changed for each PA record.

6.	Maintain a prior authorization data set, which at a minimum, must include the following information:

- Unique PA number

- Iowa Medicaid provider number and UPIN, when available

- Member ID

- Status of the PA request, including pending, denied, authorized, or modified

- Multiple line items for requested and authorized services by procedure code and range of procedure codes or specification of multiple, distinct procedure codes

- Diagnosis code and range of diagnosis codes or specification of multiple distinct diagnosis codes

- Type of service codes

- Units of service billed and authorized

- Dollar amount to be billed

- Line-item approval/denial indicator

- Beginning and ending effective dates of the PA

- ID of authorizing person

- Date of PA request

- Date of request for additional information

- Date of PA determination

- Date PA notice sent

Note:  These requirements may be modified upon approval by DHS for drug prior authorization.

7.	Maintain a free-form text area on the PA record for special considerations, along with a flag to allow the system to identify authorizations with special considerations. Provide separate text area that will be printed on the PA notice, using predefined messages as well as unique messages.

8.	Maintain provider-specific prior authorizations. PAs for DHS-specified services can be transferred without the PA process beginning again.

9.	Edit PAs online, including:

- Validation of provider ID and eligibility

- Validation of member ID

- Validation of procedure and diagnosis codes

- Duplicate authorization check to previously authorized or previously adjudicated services (including denials) and duplicate requests in process

10.	Generate approval, pending, and Notices of Decision (including denial reason) using variable parameters, such as to select specific name or address, or to send notices to more than one provider.

###### Pharmacy Prior Authorization

The Medical Services contractor is responsible for the administration of prior authorization for the pharmacy program, including:

- The contractor shall maintain a toll-free hotline and facsimile access and respond to contacts from providers regarding drug prior authorization twenty-four (24) hours a day, seven (7) days a week. The contractor must ensure qualified personnel respond to prior authorization requests and handle all routine inquiries and correspondence regarding PAs; have the capacity to handle all telephone calls and facsimiles at all times and have upgrade ability to handle additional call or facsimile volumes.

- Develop prior authorization review criteria for PDL drugs incorporating existing therapeutic prior authorization criteria in conjunction with DHS, the Drug Utilization Review (DUR) Commission, and the Pharmaceutical and Therapeutics (P&T) Committee. CMS approved reference books as well as current medical literature may be used to develop criteria. The Contractor will present all prior authorization review criteria to the P&T Committee prior to implementation.

3.	Make the prior authorization review criteria easily understood and widely available to providers, Medicaid clients, and identified stakeholders through various media.

4.	Develop a plan for administering prior authorization services, which requires the prescriber to submit all prior authorization documents for drugs.

- PDL Drugs

After approval of the PDL and as supplemental drug rebates are negotiated, provide prior authorization services for prescriptions written for non-preferred drugs and for preferred drugs with conditions. The plan should achieve the objective of compliance with the PDL without unduly disrupting access to care or increasing provider costs, and demonstrate the means by which this will be accomplished.

  - The contractor shall pre-test the prior authorization procedures with select prescribers and pharmacists prior to implementation to ensure the process is working as designed.

  - The contractor shall develop PA forms, subject to DHS approval, for prescriber PA submission.

  - Assist DHS with the appeal process, the exception to policy process, judicial proceedings and any other clarifying inquiry at the request of DHS.

  - The contractor shall have an automated approval process for prior authorization based on the recipient’s specific drug history with an emphasis on reduction of transactions and manual interventions.

B. Prior Authorized Drugs

The work plan must also include a detailed methodology for transition of drug PAs, which are currently reviewed by the fiscal agent, over to this process by June 30, 2005.  Until that date the contractor will handle only drugs requiring prior authorization on the PDL.

5.	Prior authorization services will consist of prescription review by a licensed pharmacist to ensure that all predetermined clinically appropriate criteria have been met before approving or denying the drug prior authorization.

6.	Subject to DHS approval, develop and implement a staffing plan to reflect anticipated PA volume, broken down by skill set and how this will be revised when necessary.

- Ensure that all prior authorizations meet the required service and quality standards.

- Assist DHS with the appeal process, the exception to policy process, judicial proceedings and any other clarifying inquiry at the request of DHS.

- Provide to DHS monthly reports that summarize all prior authorization activities.  Reports will be delivered to DHS in a format approved by DHS.

- Submit quarterly reports on monitoring parameters for prior authorization staff quality assurance to DHS.  Quality reports are due by the 10th business day of the month following the end of each quarter.

- The prior authorization process flow must be approved by the DHS.

##### Data Sources

The following are the major inputs to the prior authorization function:

1.	Hardcopy prior authorization requests

2.	Telephone prior authorization requests

3.	Facsimile prior authorization requests

4.	Electronic prior authorization requests

##### Required Reports

The primary outputs of the prior authorization function are listed below.

1.	Audit trail reports identifying file updates.

2.	Decision Notice to the member for notification of denied PAs, modified PAs and denied ambulance claims.

3.	Decision Notice to providers for all PA approvals or denials.

4.	Electronic imaged versions of Requests for Prior Authorization forms.

5.	Statistical reports to DHS based on all data elements collected for the prior authorization task.  The frequency, content and format will be approved by DHS. Reports will need to identify specific service areas, such as pharmacy, and may contain different data elements, depending on user needs. At a minimum, the following information needs to be available.

- Type of authorization and number approved or denied by authorizer, units and dollar value of services used and not used

- Suspended PAs and duplicate suspends

- Frequency of service codes requested and authorized

- Utilization  (including the number of times particular services were approved), by provider, provider type, and member

- Denials (including denial reason), approvals, pends (including pend reason), with year-to-date totals

- Paper copies of PA Notices of Decision, if requested

- Timeliness of PA processing, including days from receipt of request to mailing       notices; numbers of PAs approved, denied, and pending, and an aging of PAs in the system by type.  For drug prior authorization, must include the number of hours from receipt to notification of the provider.

6. 	Provide statistical reports to DHS based on monitoring parameters for PA staff Quality Assurance.  The frequency, content and format will be approved by DHS.

##### Performance Standards

The performance standards for the prior authorization functions are provided below. The performance standard, in some areas, differs for processing pharmacy claims.  These pharmacy specific standards are listed at the end of this section.

1.	For complete PA requests not requiring peer review, approve or deny, enter into the system and send appropriate notices for ninety-five percent (95%) within five (5) business days of initial receipt.

2.	For complete PA requests requiring Peer Review, approve or deny, enter into the system, and send appropriate notice for ninety-five percent (95%) within ten (10) business days of initial receipt.

3.	For PA requests that need additional information, ninety-five percent (95%) will be processed within sixty- (60) business days of initial receipt but these requests cannot be denied prior to forty-five (45) working days from initial receipt.

4.	Update the prior authorization manual within three (3) business days of State approval of a change or State request for a change.

5.	Resolve ninety-five percent (95%) of all contractor errors (as identified on error reports) within five (5) business days of generation of the error report and the remaining five percent (5%) within ten (10) business days.

###### Pharmacy Prior Authorization

Unique performance standards for the pharmacy prior authorization task are provided as follows:

1.	Comply with all federal and state laws on prior authorization, protocols and standards regarding responsiveness, timeliness and availability of appropriate clinical staff 100% of the time.

2.	The Contractor shall provide sufficient staff, facilities, and technology such that ninety-five percent (95%) of all call line inquiry attempts are answered. The total number of abandoned calls shall not exceed five percent (5%) in any calendar month.

3.	Calls must be answered within thirty (30) seconds. If an automated voice response system is used as an initial response to inquiries, an option must exist that allows the caller to speak directly with an operator. The Contractor shall provide sufficient staff such that average wait time on hold per calendar month shall not be in excess of thirty (30) seconds.

4.	All call line inquiries that require a call back, including general inquiries, shall be returned within 1 business day of receipt one hundred percent (100%) of the time.

5.	Respond to one hundred percent (100%) of pharmacy prior authorization requests within twenty-four (24) hours of receipt.

#### Quality of Care

The quality of care function is designed to monitor the care provided to Iowa Medicaid members.  The Medical Services contractor is expected to focus on the three managed care programs as the basis for this quality functions.  The managed care programs include, MediPASS (a primary care case management system), the HMO network, and the Iowa Plan for behavioral health.  The contractor will use monitoring programs in place in the Medicaid program today as a base, but will be expected to design a comprehensive “Report Card” that looks at quality of care across all managed care programs under Medicaid.

##### Objectives

The objectives of the Quality of Care function are:

1.	Determine the status of Medicaid program contract providers' compliance with service agreements.

2.	Determine health status of Medicaid members, to the extent information is available through assessment tools such as HEDIS.

3.	Design a process for measuring overall health status of Medicaid members.

##### Interfaces

The DHS data warehouse will be the primary source for claims and encounter data.  The Medical Services contractor will also need to obtain HEDIS information from the contractor who provides HEDIS data to the State and may need performance measures from HMO contractors, either from DHS staff or through the claims processing contractor.

###### Interfaces With Other Iowa Medicaid Enterprise Components

The Medical Services contractor will interface with the following Iowa Medicaid Enterprise components:

1.	Required interface with the data warehouse to extract utilization and practice patterns in medical care for Medicaid members

2.	Interface with MMIS to obtain other information on MCO and MediPASS providers

###### Interfaces With External Entities

The Medical Services contractor will interface with the following external entities:

1.	Interface with the designated contractor for HEDIS data

2.	Possible interface with HMOs and Iowa Plan administrator to obtain utilization and access information not otherwise available

3.	Interface with IFMC to obtain data on S-CHIP utilization

##### State Responsibilities

The State responsibilities of the Quality of Care function are:

1.	Provide current policy requirements for member access and quality standards, to the extent available

2.	Provide quality and access requirements for HMO, MediPASS and Iowa Plan contracts

3.	Facilitate access to HMO, MediPASS and Iowa Plan contractors

4.	Provide policy direction to contractor in defining components of overall Medicaid quality plan

##### Contractor Responsibilities

The contractor responsibilities for the Quality of Care function are:

1.	Perform technical analyses, data collection and reporting on the performance of the HMOs in the Iowa Medicaid program. This responsibility includes:

- Ensuring that Federal requirements for managed health care contracting (HMO) are met

- Assisting DHS in the preparation of any managed health care waivers necessary to operate the program

- Ensuring the HMO’s provider panel adequacy. DHS will provide the Medical Services contractor with a quarterly report of the HMOs and their enrolled providers. The Medical Services contractor will perform a quarterly review of the HMO provider panel data to assure each HMO is adequately serving the number of enrollees based on the number and type of providers enrolled with the HMO. The findings are reported to DHS.

- Participating in any Federal reviews, as necessary

- Conducting and reporting on appointment surveys

- Performing hotline and quality assurance/utilization review (QA/UR) functions

- Providing medical expertise for review of appeals that occur subsequent to an adverse action by the health plans

- Ensuring that providers are adequately trained and understand all UR/QA systems, grievance procedures, and grievance resolution

- Collecting and analyzing data to ensure adequate system entry and data integrity of all encounter-based data

- Sponsoring and participating in bi-weekly meetings with DHS and the HMOs.

- Providing the phone connection to the HMOs and providing meeting minutes for approval to DHS

2.	Perform utilization review, quality assurance, grievance resolution, data collection, technical analysis, and reporting for the HMOs and MediPASS providers. Specific data to be collected and analysis performed will be negotiated between the contractor and DHS

3.	Evaluate adequacy of provider panels for the contracted MCOs

4.	Verify compliance by MediPASS providers with requirements for 24-hour coverage for assigned Medicaid members.

5.	Perform quality assurance, utilization review, and grievance resolution for the Iowa Plan participants, which include:

- Ensuring that Federal requirements for managed health care contracting are met

- Assisting DHS in the preparation of any managed health care waivers necessary to operate the program

- Ensuring the Iowa Plan’s provider panel adequacy. DHS will provide the Medical Services contractor with a quarterly report of the Iowa Plan enrolled providers. The Medical Services contractor will perform a quarterly review of the provider panel data to assure the Iowa Plan is adequately serving Medicaid members.  The findings are reported to DHS.

- Participating in any Federal reviews, as necessary

- Conducting and reporting on appointment surveys

- Performing hotline and quality assurance/utilization review (QA/UR) functions

- Providing medical expertise for review of appeals that occur subsequent to an adverse action by the health plans

- Ensuring that providers are adequately trained and understand all UR/QA systems, grievance procedures, and grievance resolution

- Collecting and analyzing data to ensure adequate system entry and data integrity of all encounter-based data

6.	Design, in conjunction with DHS, a “Report Card” that can be used to provide a qualitative assessment of the MCOs in the Iowa Medicaid program. The contractor must have a test version of such an instrument ready for use by the beginning of the second year of operation.

##### Data Sources

The primary data source will be claims and encounter data from the data warehouse. The MMIS will provide information on capitation payments and providers.  The managed care providers will provide information on provider panels and access.

##### Required Reports

The contractor will provide the following reports for the Quality of Care function:

1.	Quarterly QA/UR Utilization Reports to MediPASS Providers.

2.	Quarterly paid claims audits of MediPASS enrollees.

3.	“Report card” of MCO performance, by year two of operations

##### Performance Standards

The performance requirements for the Quality of Care function are:

1.	Provide quarterly reports within 10 business days of the end of the reporting quarter

2.	Provide individual case reports within 30 calendar days of referral of case to contractor

#### Long Term Care Assessment

The contractor will perform a universal independent pre-admission screening for long term care services.  This pre-admission screening will be mandatory for long term care services identified by DHS including but not limited to nursing facility, Intermediate Care Facilities for individuals with mental retardation (ICF/MR) and Home and Community-Based Services (HCBS) waiver programs. The assessment provides an objective and accurate evaluation of the individual’s needs and is used to determine medical necessity and appropriateness of admissions to long term care services including but not limited to nursing facility, Intermediate Care Facility for individuals with mental retardation (ICF/MR) and home and community based services.  The contractor will all perform a re-assessment for members, based on DHS guidelines.

The contractor will operate the assessment program statewide.  Nurses will meet with the member, often with one or more family member present, conduct the assessment, establish medical eligibility and authorize a service plan.

##### Objectives

The primary objectives of the Long Term Care Assessment function are:

1.	Provide timely and objective functional eligibility decisions for long term care services.

2.	Determine medical necessity and appropriateness of admissions to long term care services.

3.	Educate individuals and families about their choices.

4.	Support fair allocation of resources based on need.

5.	Determine continued medical necessity and appropriateness for long-term care services.

##### Interfaces

The Medical Services component interfaces with DHS staff and the other Iowa Medicaid Enterprise components and external entities identified below.

###### Interfaces With Other Iowa Medicaid Enterprise Components

The Medical Services contractor interfaces with the Core MMIS for entry of assessment data to the MMIS file.

###### Interfaces With External Entities

The Medical Services contractor interfaces with the following external entities:

1.	Title XIX File

2.	IABC

3.	County of Legal Settlement system

4.	ISIS

5.	Case Coordination entity including Area Agencies on Aging (AAA's), County Targeted Case Management and DHS Income Maintenance and Social Workers.

6.	Members

##### State Responsibilities

The State responsibilities for the Long Term Care Assessment function are:

1.	Provide guidelines for staff qualifications of contractor staff conducting the assessment reviews.

2.	Provide written policy regarding the pre-screening and reassessment process according to specific program guidelines.

3.	Provide written guidelines for an appeal process.

4.	Monitor the performance of the pre-assessment and reassessment process.

5.	Approve all pre-assessment and reassessment edits and audits.

##### Contractor Responsibilities

The contractor responsibilities for the Long Term Care Assessment function are:

1.	Process pre-screening and reassessment activity statewide according to DHS guidelines.  The contractor will accept and process all applications requiring a pre-screening assessment and reassessment.

2.	When necessary, attempt to obtain additional information that is needed to determine the individual's need.  This may be done by telephone, mail, or fax.

3.	Provide professional medical staff to perform the pre-assessment and reassessment on all individuals who apply for Long Term Care services. The type and qualifications of the staff must be approved by DHS.

4.	Authorize individual services for nursing facility and ICF/MR members.

5.	For HCBS members, authorize a preliminary plan and provide the preliminary plan to the service worker/case manager for the waiver member to develop the final care plan.

6.	Maintain pre-screening and reassessment documentation.

7.	Notify members and DHS of the results of the prescreening assessment in a format determined by DHS.

8.	Respond to phone calls from individuals on the questions or status of pre-screening assessments.

9.	Conduct a peer review of pre-assessments and reassessments performed to assure consistency of evaluation.  The percentage of peer reviews will be determined by DHS.

##### Data Sources

The Medical Services contractor obtains data from the following sources for the Long Term Care Assessment function:

1.	Interview with member and family

2.	Hardcopy of the pre-screening request

3.	Telephone pre-screening requests

4.	Facsimile pre-screening request

5.	Assessment tool identified by DHS

6.	Software to authorize preliminary service plan provided by the Medical Services contractor and approved by DHS

7.	Program policies for long term care eligibility

##### Required Reports

The Medical Services contractor will provide the Pre-Admission Screening database to DHS and will submit the following reports in a format determined by DHS quarterly or upon request:

1.	Number of patients approved and denied for long term care services based on assessments and re-assessments, plus the dollar value of the approved services, if applicable.

2.	Reports of denials (including denial reason), approvals, pending applications (including pending reason), and appeal activity with fiscal year to date totals.

3.	Paper copies of prescreening authorizations, if requested.

4.	Reports of the timeliness of prescreening and reassessment process, including days from receipt of request to mailing notices; numbers of prescreening approvals, denials, and pending.

5.	Statistical comparison of fiscal year-to-fiscal year assessment activities

6.	Report of the types of services authorized in the authorized service plan and a comparison of those services.

7.	Summary of reassessments conducted and services authorized for residents in long term care facilities.

##### Performance Standards

The performance standards for the Long Term Care Assessment function are:

1.	Onsite prescreening and reassessment shall be completed for ninety five percent (95%) of the members within five (5) working days.

2.	Provide a Notice of Decision and results onsite to the member with one (1) business day of completion of the assessment.

3.	Make referral for financial eligibility for Medicaid programs within two- (2) business day of initial assessment.

4.	If an individual is determined medically eligible, make referral for service coordination, as needed by program, within two- (2) business days of initial assessment.

5.	Enter pre-screening and reassessments requests requiring a peer review, (as determined by DHS guidelines) into ISIS within three (3) business days of completion.

6.	Update the prescreening manual within three (3) business days of State approval of a change or State request for a change.

7.	Identify and correct any errors on the pre-screening assessment within three (3) business days of the error detection.

- Complete reports as required in Section 6.2.2.9.6 pursuant to DHS standard guidelines

3.2.2.10	Lock-In

The contractor will coordinate the Recipient Health Education Program (RHEP) and Lock-In (LI) program. This includes the analysis of Recipient Surveillance and Utilization Reports, claim analysis, and referrals.

The contractor will review medical utilization of members to identify overutilization, duplication of services, drug abuse, and possible drug interaction. The contractor will restrict members found to be misusing medical services to one physician, pharmacy, hospital, dentist, or combination of these providers.

##### 3.2.2.10.1	Objectives

The primary objectives include but are not limited to the following:

1.	Improve care and health of members

2.	Reduce wasteful and duplicative services and therapies

3.	Program savings

##### 3.2.2.10.2	Interfaces

The Medical Services contractor interfaces with DHS staff and the other Iowa Medicaid Enterprise components and external entities identified below.

###### Interfaces With Other Iowa Medicaid Enterprise Components

The Medical Services contractor interfaces with the Core MMIS component to obtain provider, member, SURS, and claims data for the performance of its Lock-In functions.

###### Interfaces With External Entities

The Medical Services contractor interfaces with members and providers in the performance of its Lock-In functions.

##### 3.2.2.10.3	State Responsibilities

The State responsibilities for the Lock-In function are:

1.	Determine compliance with overall federal regulations and state laws.

2.	Establish policy regarding the administration of the member lock-in program.

3.	Define all parameters regarding utilization to be used by the contractor in administering the Lock-In program.

4.	Approve the contractor's procedures for lock-in program administration.

5.	Monitor the contractor's performance of lock-in program activities.

6.	Conduct appeals and fair hearings related to lock-in decisions as needed.

7.	Respond to member inquiries regarding lock-in status and lock-in processes.

##### 3.2.2.10.4	Contractor Responsibilities

The contractor will be responsible for the review of member utilization of medical services, identification of misuse, drug abuse, and duplicative services. The contractor will secure medical providers to provide services to restricted members.

The contractor will provide supportive services for administrative appeal, prepare case summaries, and provide testimony regarding the review process during the administrative hearing.

The contractor responsibilities for the Lock-In function are:

1.	Using SURS reports, identify members for the lock-in program. The criteria for identifying candidates for the lock-in program will include, at a minimum:

- Number of physicians

- Number of pharmacies

- Number of dentists

- Number of prescriptions

- Controlled drugs

- Diagnoses

- Total cost

2.	For members identified for Lock-In, set up a case in the Workflow Process Management System and send a medical alert letter to the member notifying the member of the problem.

3.	Evaluate the member's utilization after one quarter to determine if utilization has been reduced. If there has been no reduction in utilization, notify the member by letter requesting that the member choose a primary care provider.

4.	If the member chooses a primary care provider, prepare and send a letter to the chosen provider requesting the provider to become the primary care provider for the member. Contact the provider by telephone as a follow-up to the letter.

5.	If the member does not choose a primary care provider, identify a provider who is willing to serve as the primary care provider.

6.	Recruit providers who are willing to serve as primary care providers in all geographical areas of the state. If no providers in a specific area are willing to serve, notify DHS of the problem area.

7.	On approval of the provider, prepare and send a letter to the member notifying the member of his/her primary care provider.

8.	Set the Lock-In indicator on the MMIS member database for each primary care provider for one year.

9.	Re-assign a member to a primary care provider if a selected primary care provider requests the re-assignment or can no longer serve as the primary care provider.

10.	Notify DHS when a member is locked in, so that the information can be transferred to DPA for inclusion on the ID card.

11.	No less frequently than every three quarters, review the member's utilization to determine if the problem(s) have been corrected. If utilization is still high, extend the restriction for one additional year. If the problem(s) have been corrected release the member from restriction. Prepare and send notification letters to the primary care provider(s) and the member as approved by DHS.

12.	After a member has been released from the lock-in program restriction, review the member's utilization after one quarter to determine whether to reapply the Lock-In, and notify DHS of the results of the review. Prepare and send letters to the primary care provider(s) and the member as approved by DHS.

13.	Log all Lock-In program activity in the Workflow Process Management System, including the type of activity and the date the activity occurred.

14.	Provide information to DHS on Lock-In activities when requested for use in appeals and fair hearings, including preparing case summaries and providing testimony regarding the review process during the administrative hearing.

15.	Prepare and submit to DHS member Lock-In program activity and cost savings reports, including summary and status reports.

16.	Meet monthly with DHS staff to review restricted members, problems, and changes in review processes

- Assist the DHS with communications to provider and member who have health care quality issues

##### 3.2.2.10.5	Data Sources

The data sources for the Lock-In function are:

1.	Claim files

2.	Recipient Surveillance and Utilization reports

3.	Eligibility files

4.	Provider files

##### 3.2.2.10.6	Required Reports

At a minimum, the contractor will provide reports on schedule determined by the Department.

1.	List of members Lock-In and their Lock-In providers

2.	List of members removed from Lock-In

3.	List of changes of members’ Lock-In providers

4.	Utilization and cost trends for members assigned to Lock-in

##### 3.2.2.10.7	Performance Standards

The performance standards for the Lock-In function are:

1.	All reports will be filed with DHS pursuant to the general schedule for weekly, monthly, quarterly and annual reports

2.	Substantiate program saving of five percent (5%) for Lock-in members, or substantiate the factors that prevented program savings.

3.	Maintain level of lock-in participation at five thousand members or higher during the term of the contract.

###### 3.2.2.11	PREFERRED DRUG LIST (PDL) AND SUPPLEMENTAL REBATE PROGRAM

The Preferred Drug List (PDL) will be a comprehensive list of all Iowa Medicaid-payable drugs, considering clinical efficacy, safety, and cost effectiveness.  Within therapeutic categories of medications where there is little therapeutic variation within the class, the list will designate the most cost-effective drug as the “preferred” drug for Iowa Medicaid.  Nonpreferred drugs will require prior authorization for Medicaid payment.  The list will specify the conditions for prior authorization of all nonpreferred drugs and any conditions for coverage of preferred drugs.  Existing criteria for drug prior authorization will remain in effect until that category of drugs is phased into the preferred drug list. For drugs with prior authorization requirements but not on the preferred drug list, the current Fiscal Agent will continue to process these prior authorizations until June 29, 2005.

The preferred drug list will be developed and recommended to the Department by the Governor-appointed Pharmaceutical and Therapeutics Committee.  The Department will publish the approved list to all Medicaid providers.

The Department was given authority to negotiate supplemental rebates from drug manufacturers and labelers for the Medicaid program over and above those required under federal regulations, which would affect the determination of cost-effectiveness.  Coverage of nonprescription drugs may also be expanded if nonprescription drugs are found to be preferred.

The contractor will support the DHS in the design, development, implementation, administration and maintenance of a preferred drug list program for the Iowa Medicaid pharmacy program. The contractor will support the Pharmaceutical and Therapeutics (P&T) Committee including explaining the clinical and economic considerations in developing the PDL. The contractor will be responsible for negotiating supplemental rebates with pharmaceutical manufactures.

3.2.2.11.1	Objectives

The objectives of the Preferred Drug List and Supplemental Rebate programs:

1.	To develop a sustainable long-term program which evaluates Iowa Medicaid-payable drugs, considering clinical efficacy, safety, and cost effectiveness and develops a preferred drug list/prior authorization program based on these factors. The preferred drug list and supplemental rebate programs will result in more cost effective use of resources in the Medicaid drug program.

- To have the contractor provide a comprehensive package of services to develop and manage all aspects of the preferred drug list program, the supplemental rebate negotiation process and provide other related consultation, support and assistance for the programs.

3.2.2.11.2	Interfaces

The Preferred Drug List and Supplemental Rebate program contractor will require data to be entered on the MMIS, or POS files, for individual claims decisions, and possibly for updating tracking systems.  Other communication to Medicaid providers and other Iowa Medicaid Enterprise contractors will be in the form of fax, secured e-mails or ad hoc file transfers.

###### 3.2.2.11.2.1	Interfaces With Other Iowa Medicaid Enterprise Components

At the request of DHS, the contractor staff may provide written instructions to the Provider Services contractor; POS contractor, Core MMIS contractor or current fiscal agent on DHS requested file updates.

###### 3.2.2.11.2.2	Interfaces With External Entities

The Preferred Drug List and Supplemental Rebate program contractor staff will have regular contact with individual providers regarding medical policy questions and decisions on individual PAs. They may, on behalf of and approved by DHS, send formal policy clarifications or updates to selected provider groups through the current fiscal agent process. The contractor staff will also have extensive contact with pharmaceutical manufacturers.

3.2.2.11.3	State Responsibilities

The State responsibilities for the Preferred Drug List and Supplemental Rebate program are:

1.	Initiate and interpret all policy and make administrative decisions regarding PDL  and Supplemental Rebate.

2. 	Review and approve the contractor’s proposal and work plan for the PDL and Supplemental Rebate.

3.	Provide guidelines and approve staff qualifications of contractor staff.

4. 	Provide guidelines and approve reporting requirements to DHS.

5. 	Provide guidelines and approve scope and timeline for implementation.

6.	Review and approve any communications prior to release.

7.	Monitor all activities of the contractor specifically the research and educational activities utilized in this program.

8. 	Supply access to the MMIS data, POS data or enterprise data warehouse tools and data stored therein.

9.	Provide staff support and monitor activities of the Pharmaceutical and Therapeutics Committee.

10.	Provide a liaison for contractor, Pharmaceutical and Therapeutics Committee and Drug Utilization Review Commission.

- Provide liaison for contractor and other appropriate DHS contractors.

3.2.2.11.4 	Contractor Responsibilities

The contractor responsibilities for the Preferred Drug List and Supplemental Rebate program are:

1. 	Provide the following services for design, development, implementation and maintenance of the Preferred Drug List (PDL). The contractor shall:

- Provide the DHS with a detailed project work plan and timeline within five (5) business days of signing the contract. The project work plan shall include the methodology for savings calculations including assumptions, associated with the PDL and supplemental rebates.

- Perform an analysis and clinical review of one year of the Medicaid program's pharmacy claims data and drug members within each therapeutic class (including safety and efficacy guidelines as compared to others within the class), and use pharmaco-economic modeling to formulate recommendations for preferred drug(s) in each class to DHS.

- Based on the results of the analyses and by no later than ten (10) business days after the effective date of the contract, the contractor shall develop a proposed phase-in schedule for the specific therapeutic classes for both an initial PDL, then for adding additional therapeutic classes to the PDL that is clinically sound, cost-effective and minimally disruptive to Iowa Medicaid recipients.

- With DHS approval incorporate the review of these therapeutic classes at subsequent Pharmaceutical and Therapeutics (P&T) Committee meetings and respond to questions from the Committee. The contractor shall include documentation of monographs, supplemental rebate negotiations, and savings information for each therapeutic class.  The contractor shall provide supplemental rebate information in a format agreed to DHS.  In addition, the contractor shall perform and include documentation of benchmark analyses for financial and clinical outcomes to monitor trends, and shall provide program recommendations to improve clinical and financial outcomes.

- When two or more drugs within a therapeutic class have equal effectiveness and therapeutic value, review the drugs on a cost basis to formulate recommendations to DHS.

- Develop a strategy to merge current prior authorization guidelines

into the PDL program.

- Consider expanding coverage of nonprescription drugs and including on the PDL as preferred agents when they are determined to be cost-effective. This includes establishing the reimbursement rate as set forth in state law.

- Include on the PDL those "preferred drugs" recommended by the P&T Committee and confirmed by DHS.

- Subject to DHS approval, establish written criteria and a prior authorization process for obtaining the "non-preferred" drugs.

- Ensure that the PDL program includes provisions for:

a). The dispensing of a 72-hour emergency supply and/or a 30 day supply of the prescribed drug and a dispensing fee to be paid to the pharmacy for such a supply, in accordance with policies established by DHS.

b.) Responses by telephone or other telecommunications device within 24 hours of a request for prior authorization;

c.) Consumer and provider education, training and information regarding before and after implementation of the PDL program, which shall include telephone and website access to information.

- Ensure that Medicaid providers have accurate, timely and complete information about all drugs on the PDL; the Contractor shall make this information available through various sources, such as written materials and on the Internet. The minimum notification to providers is thirty (30) days prior to implementation.

- Receive monthly claims files from the DHS contractor(s) to support evaluation and management of the PDL program.

- After the PDL is implemented, the Contractor will support the management and coordination of all activities related to the maintenance of the PDL, including presentation of ongoing efforts to DHS and the P&T Committee as appropriate. Activities include but are not limited to the following:

a.) Clinical review of new name brand drugs for clinical safety and efficacy as well as a cost analysis.

b.) Clinical review of new generic drugs for clinical safety and efficacy as well as a cost analysis.

c.) Clinical review and cost analysis of existing drugs for new indications or changes to indications

d.) Review of new product forms and strengths and associated cost analysis

e.) Development of and changes to criteria based on new information

f.) The contractor shall perform ongoing analysis and clinical reviews of the State of Iowa Medicaid pharmacy claims history and shall conduct a review and cost analysis of each therapeutic class at least one time per calendar year.

2.	Represent DHS in public relations matters and coordinate with other agencies, groups, boards and individuals regarding the program at the request of DHS. Such consulting may include, but not necessarily be limited to:

- Preparing draft written responses or assisting the DHS in responding to inquiries from providers and other interested parties concerning the PDL.

- Orally presenting the PDL process or otherwise informing various DHS personnel and designees including but not limited to the legislature, provider groups or associations, other state agencies, or any other interested parties about the PDL and supplemental rebate process.

- Providing education materials, communication strategies, and/or providing training for groups that may be impacted by the PDL process.

3. 	Stakeholder support must be provided by the contractor and include:

- A method of communication, approved by DHS, for manufacturers to receive assistance with questions related to the PDL.

- A website approved by DHS and available to all the public. The website must include but is not limited to the following:

- the preferred drug list

- prior authorization criteria and forms

- P&T Committee meetings, agendas and minutes

- information as set forth in article 6 under education services

- manufacturer specific directions for the supplemental rebate process

- a mailbox for submission of questions, which must be monitored regularly and responded to within a timeframe specified by DHS

- a mailbox for submission of public comment which must be monitored regularly and posted to the website within a timeframe specified by DHS

- all communications to recipients and providers, including training documents

- any other documents deemed necessary by DHS

- Provide administrative support to the P&T Committee to develop, implement, administer and maintain the PDL and prior authorization services. The contractor shall:

- Ensure that meetings of the P&T Committee are conducted in accordance with Chapter 21 of the Code of Iowa (open meetings).  In accordance with Chapter 21, notice shall be given of the time, date, and place of each meeting and its tentative agenda by publication in the news media and by appropriate posting of the notice.  Notice shall be mailed on request to organizations or associations whose membership consists of persons who have an interest in the activities of the P&T Commission.

- Schedule meetings, including presentations by manufacturers according to the policy established by the P&T Committee and provide public notice of the meetings.

- Maintain a website listing the P&T Committee meeting schedule, agendas, committee members, minutes of the meetings and other information deemed necessary by DHS.

- Formulate information packets, including the preparation of the agenda, meeting minutes for Committee’s review and approval, and Therapeutic Class Reviews, and mail to the P&T Committee at least thirty (30) days prior to each meeting. At the same time post the therapeutic class recommendations to the website for public comment.

- Record minutes of the P&T Committee meetings for approval by the P&T Committee and distribute the minutes as approved.

- Provide information and staff support to the P&T Committee as needed to ensure timely implementation and on-going maintenance of the PDL and prior authorization programs.

- Facilitate the review of all therapeutic classes by the P&T Committee before and after implementation of the program.

- Provide P&T Committee support by providing reviews of all medications in a therapeutic class for comparative efficacy, side effects, dosing, prescribing trends, and other clinical indications. The Therapeutic Class Reviews should include at a minimum a description of products scheduled for review at the meeting and clinical, safety and cost-effectiveness information for each drug class. The information must be accurate, reflect recent cost and clinical outcomes information, and be based on acceptable clinical review protocols and nationally peer reviewed, evidence-based research.

- The Contractor must develop and maintain a predictive pricing methodology that incorporates rebate and administration costs to estimate the net cost to the State associated with individual PDL decisions. This information must be provided to DHS and the P&T Committee for specific drugs reviewed by the P&T Committee.

- Provide DHS with a written report of the P&T Committee’s PDL recommendations within three (3) business days of the conclusion of the meeting for review and final approval by DHS. This must be accompanied by a contractor analysis in cases where the P&T Committee made modifications to the original recommendations.

- Provide quarterly summaries to DHS on the activities and decisions of the P&T Committee by the 5th business day following the end of each quarter.

- Facilitate the P&T Committee’s use of clinical subject matter experts in reviewing various classes of drugs or individual drugs if such expertise is needed and is not represented among the P&T committee members.

- Develop and facilitate a process for DHS to act on or deviate from the recommendations by the P&T.

5.	Provide the following Supplemental Drug Rebate services:

- Conduct meetings with the DHS, concurrent with the development of the PDL, to develop a competitive supplemental drug rebate strategy to negotiate with the pharmaceutical manufacturers.  This process must be approved by DHS.  It is not the Departments intent to simply accept the rate submitted by a manufacturer.

- The Contractor shall serve as the DHS’s agent during analysis and negotiation of state supplemental rebate agreements with pharmaceutical manufacturers in a format approved by DHS. The resulting contract regarding supplemental drug rebates shall be between the manufacturer and the DHS and shall be presented to DHS for approval and execution.  One hundred percent (100%) of the supplemental drug rebates collected on behalf of the state must be remitted to the DHS. The Supplemental Rebate Contract will be written using the template provided by DHS, as authorized by CMS.

- Provide an opportunity for all manufacturers to negotiate supplemental rebate agreements for their product(s) prior to the P&T Committee’s review of a product. This opportunity must be transmitted in a timely and accurate manner. There must also be established a method for communication between the Contractor and manufacturers, as approved by DHS.

- The contractor shall accept and handle all contract discussions and inquiries from manufacturers, consulting with the DHS as needed.

- The contractor shall maintain all the original agreements, and provide DHS with access to all supplemental rebate agreements and related documentation within twenty-four hours of request.  The contractor must maintain electronic copies of all executed supplemental rebate agreements.

- Ensure that supplemental rebates are over and above the federal rebates and in compliance with federal law.

- Provide opportunities for a manufacturer to amend the amount of its rebate agreement.

- The terms of the supplemental rebate agreement with each pharmaceutical manufacturer shall be confidential, separate from any of the contractor’s other clients and shall not be disclosed except to DHS or it’s designee.

- Provide supplemental drug rebate-billing data quarterly in a DHS approved format in accordance with timelines established by DHS.  Ensure system interface with IME POS contractor for the receipt of data to track and invoice the supplemental rebates.

- Provide all supplemental drug rebate functions referenced in 5.3.2.5 of RFP MED-04-015 and the amendments, through June 29, 2005 at which point the IME POS contractor will assume these functions.  The Medical Services contractor must assist in the transition of this function to the IME POS contractor.

- Establish and operate a process for accurate reporting and monitoring of negotiated supplemental rebates.

- During implementation phase provide weekly written reports concerning negotiation of supplemental drug rebates.

- Provide to DHS monthly and ad hoc reports on the performance and savings associated with the PDL and supplemental rebates. Reports will be delivered to DHS in a format and on a schedule approved by DHS.

- Provide quarterly supplemental rebate projection reports with projections of quarterly savings broken down by supplemental rebates and market shift data. This report must utilize a DHS approved methodology for determining savings. Reports will be delivered to DHS in a format and on a schedule approved by DHS.

- Provide quarterly rebate analysis and suggestions for enhancing rebates and/or lowering net pharmacy costs. This includes review and analysis of utilization data for performance under PDL drug classes, and areas for improvement for both clinical impact and cost effectiveness of PDL classes. Reports will be delivered to DHS in a format and on a schedule approved by DHS.

- Provide the following education services:

  - Subject to DHS approval, design, develop and implement an ongoing, broad-based education effort to ensure that providers and recipients are provided with timely and accurate information regarding the PDL and prior authorization. The education effort must begin immediately upon contract award and continue on an ongoing basis. This includes at a minimum Provider Manual changes and updates, direct mailings of written materials and web-based information. The website must be accessible within seven (7) calendar days of contract award. The website information must be approved by DHS and be accurate with regular updates as determined necessary by the DHS. Topics may include but not be limited to:

a.	Program intent;

b.	Process used to develop PDL;

c.	Prior authorization criteria and processes;

d.	Appeal process for denials;

e.	How each group can assist to make the program a success; and

- The process that will be followed upon implementation.

- Assist DHS in developing communication strategies for Medicaid recipients, Medicaid providers, pharmaceutical manufacturers, advocacy groups, DHS staff, DHS contractor staff and others with an interest in the PDL and prior authorization programs.  No program materials may be distributed unless approved by DHS.  The communication strategies include, but are not limited to:

a.	Direct training of providers to educate them;

b.	Direct involvement with constituent groups to facilitate their understanding of the program and the processes that will be followed; and

c.	A combination of live trainings, telephone support, web-based information and direct mail.

This includes printing and mailing services.

- Monitor and report on outcomes of the educational efforts.

- Coordinate with the IME Provider Services contractor in training.

- Recommend to DHS education and notification processes and methods that minimize transition disruptions.

- Design and implement targeted educational efforts approved by DHS to improve compliance among outlier providers in order to maximize the effectiveness of the PDL.

7.	Provide information for system changes as follows:

- Develop and implement a DHS approved procedure for communicating system changes to all affected contractors and State agencies.

- By no later than ten (10) business days after approval of the PDL by the DHS, the contractor shall transmit the PDL to: (1) the DHS and  (2) the State’s fiscal agent or IME POS contractor.  The contractor will design, develop, test and implement an electronic interface with the State’s fiscal agent to assure timely transmission and uploading of prior authorization data. The contractor must ensure computer system capability and interface between the contractor and the State’s fiscal agent or IME POS contractor so that the information provided by the contractor can be accurately accepted.

- The contractor shall electronically transmit to the State’s fiscal agent or IME POS contractor, the list of drugs requiring prior authorization due to the level of participation on the PDL in a format approved by DHS.

- The contractor shall also prepare and transmit the PDL list to the DHS in a format approved by the state agency for posting on the DHS website in addition to maintaining an external website.

- The contractor’s project work plan should include detailed data integration requirements and the steps the contractor will take to ensure successful integration.

        - Data Sources

Data sources include the DHS policy and billing manuals for Medicaid, prior authorization requirements and pricing files, all residing on the MMIS and POS recipient, provider, reference and prior authorization files. Other inputs include the federal drug rebate and supplemental drug rebate data including disputed invoices.

3.2.2.11.6	Required Reports

All reports will be in a format and on a schedule approved by DHS. The preferred drug list and supplemental rebate contractor will provide the following reports:

1.	Weekly written reports concerning negotiation of supplemental rebates during implementation.

2.	Monthly and ad hoc reports on the performance and savings associated with the PDL and supplemental rebates.

3.	Quarterly supplemental rebate projection reports with projections of quarterly savings broken down by supplemental rebates and market shift data.

4.	Quarterly rebate analysis reports with specific suggestions for enhancing rebates and/or lowering net pharmacy costs.

5.	Ongoing analysis and clinical reviews of the State of Iowa Medicaid pharmacy claims history and with a review and cost analysis of each therapeutic class at least one time per calendar year.

6. 	Quarterly summaries to DHS on the activities and decisions of the P&T Committee; also a written report of the P&T Committee’s PDL recommendations within three (3) business days of the conclusion of the meeting.

3.2.2.11.7	Performance Standards

The performance standards for the Preferred Drug List and Supplemental rebate program are:

1.	Complete required reports accurately and timely. Monthly reports are due five (5) business days following the end of the month. Quarterly reports are due five (5) business days following the end of the quarter.  Annual reports are due the 10th business day following the end of the year whether Federal fiscal year, State fiscal year or other annual period.

2. 	Be able to demonstrate annual savings in the total outlay for prescription drugs.

3.	Provide DHS with access to all supplemental rebate agreements and related documentation within twenty-four (24) hours of request.

4.	Provide the P&T Committee with required information a minimum of thirty (30) days prior to the meeting.

5.	Provide notification to providers a minimum of thirty (30) days prior to implementation.

6.	All providers must receive a notification of provider training a minimum of thirty (30) days prior to the training.

7.	Provide DHS with a detailed project workplan and timeline within five (5) business days of signing the contract.

8.	Within ten (10) business days of signing the contract provide DHS with a PDL phase in schedule.

9.	Provide DHS with a written report of the P&T Committees recommendations within three (3) business days of the conclusion of the meeting.

3.2.2.11.8     PDL Member Inquiries/Relations

For the timeframe of April 14, 2004 through June 29, 2005 the Medical Services contractor will provide the service of responding to member inquiries specifically for questions relative to the PDL.   Beginning June 30, 2005 the Member Services Component contractor will perform this function rather than the Medical Services contractor.  These inquiries may be telephone calls or written correspondence.  As part of this function the contractor may need to refer calls to the recipient hotline for billing issues or refer the member to their worker.

3.2.2.11.8.1	Objectives

The primary objectives of the Member Services/Member Inquiry function are:

1.	Accept, log, research and respond to member inquiries.

- Track member inquiries from initial receipt through resolution.

3.2.2.11.8.2	Contractor Responsibilities

1.  Staff and operate a toll-free member hotline from 8:00 a.m. to 5:00 p.m. CST, Monday through Friday. Calls received outside of these hours are greeted by a voice message that lists the hours of hotline availability.

- The contractor will be expected to research requests and provide information back to members.

- Provide reports indicating types and numbers of inquiries received and resolution, in a format and schedule determined by DHS.

- Maintain telephone statistics report showing, for each month in the quarter, the number of calls taken and the issue. Maintain statistics on written correspondence for each month in the quarter.

3.2.2.11.8.3	Performance Standards

The Performance Standards for the Member Inquiry / Member Relations function are:

1.	For calls in which a member has a person-to-person conversation, ninety-five percent (95%) of the inquiries whose answer is not immediately available to the Customer Service attendant will be researched and answered within forty-eight (48) hours of receipt of the inquiry.

2.	Maintain a service level of eighty percent (80%) for incoming calls. The service level (SL) will be calculated as follows:

SL =  (T - (A + B))100/T

where 	   T = all calls that enter the queue

A = calls that are answered after 30 seconds

B = calls that are abandoned after 30 seconds

3.	Answer to at least ninety percent (90%) of telephone inquiries during the initial call from the member.

- Respond, with a complete response, to ninety percent (90%) of written inquiries from a member within five (5) business days of receipt.

# Section 4	Format and Content of Bid Proposal

These instructions prescribe the format and content of the Bid Proposal and are designed to facilitate the submission of a Bid Proposal that is easy to understand and evaluate.   The Department reserves the right to disqualify any Bid Proposal that does not adhere to the format discussed in this Section.

## 4.1		Instructions

1.)  A Bid Proposal is constituted of three distinct parts: (1) the Technical Proposal, (2) the Cost Proposal, and (3) Company Financial Information.  Each Bid Proposal shall be sealed in a box (or boxes), with the Cost Proposal and Company Financial Information portions each sealed in separate, labeled envelopes inside the same box(es).  If multiple boxes for each Bid Proposal are used, the boxes shall be numbered in the following fashion: 1 of 4, 2 of 4, etc.  Boxes shall be labeled with the following information:

- Bidder's Name and Address

- Issuing Officer and Department's Address (Identified by Section 2.1)

- RFP Title (Iowa Medicaid Enterprise Procurement) and RFP Reference Number (MED-04-015)

- RFP Component for which the Bid Proposal is being submitted for consideration (e.g., Core MMIS Contract, Medical Services Contract, et al)

- All Bid Proposal materials shall be printed on 8.5" x 11" paper (two-sided).  The Technical Proposal materials shall be presented in a spiral binder, comb binder, or similar binder separate from the sealed Cost Proposal and Company Financial Information materials.  Technical Proposals received in 3-ring / “loose-leaf” binders will not be accepted and will be returned without evaluation.  DHS does not want Technical Proposals in 3-ring / “loose-leaf” binders, since the 3-ring / “loose-leaf” binders necessary for larger Technical Proposals take an inordinate amount of space.  The Cost Proposal and Company Financial Information materials shall be submitted in separate, spiral or comb binders, “sliding bar” report cover, or similar binding that allows for easy removal of documents.

- If the bidder designates any information in its Bid Proposal as confidential, the bidder must submit one (1) “sanitized” copy of Bid Proposal materials from which any confidential / proprietary information has been excised or redacted.  The confidential material must be excised in such a way as to allow the public to determine the general nature of the material removed and to retain as much of the Bid Proposal as possible.  Bidders cannot designate their entire proposal as confidential or proprietary.  Sanitized versions of Bid Proposals must provide a sufficient level of information to understand the full scope of services to be provided.

- Bidders will submit one (1) original, eight (8) copies, and one (1) sanitized copy of the Technical and Cost Proposals and one (1) original of the Company Financial Information -- each in a separate binder (or set of binders) -- for each Bid Proposal submitted.  All materials shall be submitted in a timely manner to the Issuing Officer.  The binder(s) containing the original Bid Proposal materials shall be labeled “Original”, the binder(s) containing a copy of the Bid Proposal materials shall be labeled “Copy”, and the binder(s) containing the sanitized copy of the Bid Proposal materials shall be labeled “Sanitized Copy”.  Example Bid Proposal submissions by bidders are provided in Table 5 below.

- Technical and Cost Proposals must also be submitted on CD Rom (2 CD-Rom copies per Bid Proposal).  The Company Financial Information should not be included on the CD-Rom.  Submitted CD-Roms will contain one full version of each Technical and Cost Proposal part and one “sanitized” version of each Technical and Cost Proposal part.  Electronic files must be in PDF format or Microsoft Word 2000 and individually identified by Component Name, Bid Proposal part, and version [e.g., Professional Services Technical Proposal (Full Proposal), or Medical Services Cost Proposal (Sanitized)].

- As much as possible, Technical Proposal sections should be limited to discussion of elements relevant to the proposed solution for Iowa.  The “Services Overview” and “Corporate Organization, Experience, and Qualifications” sections of the Technical Proposal allow bidders to expound in greater detail about past or current projects.

## 4.2		Technical Proposal Contents

The Technical Proposal shall consist of the following sections separated by tabs.  Documents and responses shall be presented in the order given below:

### 4.2.1		Table of Contents (Tab 1)

A Table of Contents of the Technical Proposal shall be inserted at Tab 1.  The Table of Contents will identify all Sections (identified here in Section 4.2 as Tabs), all Subsections contained therein, and the corresponding page numbers.  The Table of Contents shall include all Sections and subsections present under Tabs 1 through 12.  The Table of Contents found at the beginning of this RFP provides a representative example of what is expected for the Technical Proposal Table of Contents.

### 4.2.2		Transmittal Letter (Tab 2)

An individual authorized to legally bind the bidder shall produce and sign a Transmittal Letter on official business letterhead.  A photocopy of the Transmittal Letter shall be included in each copy of the Technical Proposal.  The Transmittal Letter is evaluated as part of the screening for Bid Proposal Mandatory submittal requirements and shall include:

- The bidder’s mailing address

- Electronic mail address, fax number, and telephone number for both the authorized signer and the point of contact designated by the bidder

- A statement indicating that the bidder is a corporation or other legal entity.  All subcontractors should be identified, and a statement included that indicates the exact amount of work to be done by the prime contractor [not less than sixty percent (60%)] and each subcontractor, as measured by percentage of total contract price.  The technical proposal must not include actual price information

- A statement confirming that the prime contractor is registered to do business in Iowa and providing the corporate charter number and assurances that any subcontractor proposed is also licensed to work in Iowa

- A statement identifying the bidder's Federal Tax Identification Number;

- A statement that the bidder will comply with all Contract Terms and Conditions as indicated by Section 6 of this RFP

- A statement that no attempt has been made or will be made by the bidder to induce any other person or firm to submit or not to submit a proposal

- A statement of affirmative action that the bidder does not discriminate in its employment practices with regard to race, color, religion, age (except as provided by law), sex, marital status, political affiliation, national origin, or handicap

- A statement that no cost or pricing information has been included in this letter or the Technical Proposal

- A statement identifying all amendments to this RFP issued by the state and received by the bidder.  If no amendments have been received, a statement to that effect shall be included

- A statement that the bidder certifies in connection with this procurement that:

  - The prices proposed have been arrived at independently, without consultation, communication, or agreement, as to any matter relating to such prices with any other bidder or with any competitor for the purpose of restricting competition; and

  - Unless otherwise required by law, the prices quoted have not been knowingly disclosed by the bidder prior to award, directly or indirectly, to any other bidder or to any competitor.

- A statement that the person signing this proposal certifies that he/she is the person in the bidder's organization responsible for, or authorized to make, decisions regarding the prices quoted and that he/she has not participated, and will not participate, in any action contrary to item 11 above; and

- If the use of subcontractor(s) is proposed, a statement from each subcontractor must be appended to the transmittal letter signed by an individual authorized to legally bind the subcontractor stating:

  - The general scope of work to be performed by the subcontractor;

  - The subcontractor's willingness to perform the work indicated; and

  - The subcontractor's assertion that it does not discriminate in employment practices with regard to race, color, religion, age (except as provided by law), sex marital status, political affiliation, national origin, or handicap.

- Any request for confidential treatment of information shall also be identified in the Transmittal Letter, in addition to the specific statutory basis supporting the request and an explanation why disclosure of the information is not in the best interest of the public.  The Transmittal Letter shall also contain the name, address and telephone number of the individual authorized to respond to the Department about the confidential nature of the information.

Transmittal Letters should be numbered in sequence with the remainder of the Technical Proposal.

### 4.2.3   		Requirements Checklists and Cross-References (Tab 3)

#### 4.2.3.1         	Bid Proposal Mandatory Requirements Checklist

Bidders will complete a checklist of Mandatory Requirements that includes the basic set of mandatory submittal requirements.  Upon receipt of Bid Proposals, DHS will use this checklist to confirm that bidders have produced and submitted Bid Proposals according to DHS specifications.  The form for the Bid Proposal Mandatory Requirements Checklist is provided in this RFP as Attachment D.

#### 4.2.3.2	    	General Requirements Cross Reference

DHS requests that bidders develop a General Requirements Cross Reference for each Technical Proposal under consideration, based upon the sample provided by Attachment E.  In Column A, bidders will list requirements by reference number (e.g., 1.1.1.1.1 #1) in a manner that identifies the Section number from the RFP as well as the Requirement number from that RFP section.  In Column B, bidders will list the location within the Technical Proposal where the bidder’s response to this requirement can be found (e.g., Section 9, Page 56).  Section 4.2.7 below further explains how General Requirements will be addressed within the text of the Technical Proposal.

#### 4.2.3.3		Operational Requirements Cross Reference

DHS requests that bidders develop an Operational Requirements Cross Reference for each Technical Proposal under consideration, based upon the sample provided by Attachment E.  In Column A, bidders will list requirements by reference number (e.g., 1.1.1.1.1 #1) in a manner that identifies the Section number from the RFP as well as the Requirement number from that RFP section.  In Column B, bidders will list the location within the Technical Proposal where the bidder’s response to this requirement can be found (e.g., Section 9, Page 56).  Section 4.2.9 below further explains how Operational Requirements will be addressed within the text of the Technical Proposal.

### 4.2.4		Executive Summary / Introduction (Tab 4)

The bidder shall submit an Executive Summary / Introduction that provides the Evaluation Committees and State Management with a collective understanding of the contents of the entire Bid Proposal.  The Executive Summary / Introduction should briefly summarize the strengths of the bidder and the key features of its proposed approach to meet the requirements of the RFP component toward which the individual Bid Proposal is targeted.  This section shall also include a summary of the bidder’s Project Management Plans for all phases of the resulting contract.

### 4.2.5	Understanding of the Iowa Medicaid Enterprise Procurement Project (Tab 5)

Due to the complex nature of this procurement, DHS requests that bidders provide a written description of their company’s understanding of the Iowa Medicaid Enterprise Procurement Project.  In this section, DHS is looking for evidence that bidders understand how multiple contractors will all integrate their operations into a common location, creating a unified Iowa Medicaid program.  In addition, it is expected that bidders will identify the risks inherent in the overall Iowa Medicaid Enterprise implementation and identify the strategies that the bidder will use to mitigate each risk.

### 4.2.6		Services Overview (Tab 6)

In the Services Overview section, DHS expects bidders to provide a comprehensive overview of the services that they are proposing to provide to the State.  For bidders who have submitted Bid Proposals for other components in RFP MED-04-015, the Services Overview section also provides an opportunity to discuss how the collective set of services integrate with one another.  Bidders may also reference other “added value” services that are relevant to the Scope of Services for the submitted Bid Proposal(s).

### 4.2.7		General Requirements (Tab 7)

In the General Requirements section, bidders will explain their approach to all General Requirements identified in Section 3.1.  In addition, bidders will also explain their approach to other General Requirements that are identified at the beginning of each RFP component’s Operational Requirements subsection from Sections 5 and 6 in RFP MED-04-015.

For the General Requirements section of the Technical Proposal, DHS expects bidders to list the requirement numbers for addressed requirements above the paragraph or set of paragraphs that addresses them.

### 4.2.8		Start-Up Activities (Tab 8)

In the Start-Up Activities Section, bidders will explain their approach to the general project Start-Up requirements listed at the beginning of the Professional Services section of the RFP.  Bidders will also describe their approach to the specific Start-Up tasks of the Planning, Development, Acceptance Test, Implementation tasks that lead up to Operations for the bidder, as identified in the relevant Start-Up Activities.

### 4.2.9		Operational Requirements (Tab 9)

The bidder shall address each contract function (e.g., the Disease Management function).  Bidders will also explain in detail how they plan to approach each contractor responsibility / operational requirement for the contract function.  This section should provide a comprehensive integrated narrative that describes how the contractor will meet the requirements (i.e, provide a description of the bidder’s process(es), control procedures, and quality assurance procedures for performing each function).  In addition, the bidder may provide process flow diagrams to supplement the narrative.

Bidders should include the following sample information relating to the PDL and Supplemental Drug Rebate Programs. When appropriate, use the “statins” drug category as an example.

- Therapeutic Class Review Report as presented to DHS and the P&T Committee;

- A PDL;

- Drug Prior Authorization Request Form;

- Sample notification to manufacturers, providers and recipients regarding the PDL program;

- Supplemental Rebate Activity Report;

- Quarterly Rebate Analysis Report; and

- Quarterly Supplemental Rebate Projection Report.

For the Operational Requirements section of the Technical Proposal, DHS expects bidders to list the requirement numbers for addressed requirements above the paragraph or set of paragraphs that addresses them.

DHS expects that bidders will format the Operational Requirements section of the Technical Proposal in a manner similar to the following outline:

| Section Outline Numbering | Contents |
| --- | --- |
| 6 | RFP Component Operational Requirements Introduction |
| 6.1 | Name of Contract Function 1 |
| 6.2 | Name of Contract Function 2 |
| 6.3 | Name of Contract Function 3 |
| 6.4 | Name of Contract Function 4 |
| 6.5 | Name of Contract Function 5 |
| 6.6 | Name of Contract Function 6 |
| 6.7 - 6.X | Name of Contract Function 7, etc. |

Bidders are free to enumerate subsections below each contract function as they see fit.  Bidders are also given wide latitude in the degree of detail they offer or the extent to which they reveal plans, designs, examples, processes, and procedures.  Bid Proposals must be fully responsive to the service requirements.  Merely repeating the requirement statement will be considered non-responsive and disqualify the bidder.  Bid Proposals must identify any deviations from the requirements of this RFP or requirements that the bidder cannot satisfy.

### 4.2.10		Project Management Planning (Tab 10)

The Project Management Planning section is broken down into two subsections: 1.) Project Staffing and 2.) Draft Work Plans for Contract Phases.  These subsections will contain the information described below.

#### 4.2.10.1		Project Staffing

##### 4.2.10.1.1		Resumes

The bidder must provide resumes for all identified Key Personnel, including the bidder’s Project Manager, who will be involved in providing the services contemplated by this RFP.  The following information must be included in the resumes:

- Full name

- Position within Key Personnel designations

- Education and Relevant Licensure / Certifications

- Years of experience and employment history (particularly as it relates to the scope of services specified for the RFP component in Section 3)

All staff identified as “Key Personnel” must be employees of the bidder, unless specified otherwise by the Key Personnel subsections of the RFP.

##### 4.2.10.1.2	Organization and Staffing Charts

The Project Organization and Staffing section shall include, for each phase of the project, the organization charts of proposed personnel. Proposals will specify the number of full-time equivalent workers (FTEs) who will be working on each project phase and describe the proposed contractor organizational structure.  Contractor organization charts will have staff positions considered as effective during the entire duration of the project (unless otherwise approved by DHS) and will include:

  - All proposed individuals for whom resumes are included, identifying their major areas of responsibility during each phase and the percent of their time to be dedicated to the Iowa Medicaid Enterprise contract. All subcontractor personnel must be clearly indicated.

  - The Project Organization and Staffing section will include charts for the installation and operations phases. Separate charts must be included for each task of the installation phase (planning, transfer and modification, acceptance testing, implementation, etc.). These charts must include the number of qualified personnel, by FTE, for each organizational unit.

A narrative explanation of the various charts and of the responsibilities of Key Personnel must be included.  Job descriptions for the staff positions identified on the organization charts must also be included.

##### 4.2.10.1.3	Subcontractors

The bidder shall disclose the planned use of corporate subcontractors (i.e., another company) or individual subcontractors (i.e., a contracted staff member) to perform the services described in this RFP.  This includes:

- The name and address of each subcontractor,

- The subcontractor’s qualifications,

- The work the subcontractor will be performing, and

- The estimated dollar amount of each subcontract.

The Prime Contractor for this contract must perform at least 60% of the work awarded as a result of this RFP.  “Special Services” project staff members are excluded from subcontractor percentage calculations.  This type of staff includes physicians, attorneys, and similar Professional staff that are hired on a retainer or “as needed” basis.

#### 4.2.10.2	Draft Project Plan for Contract Phases

DHS requires that bidders produce a Draft Project Plan for each Contract Phase of each individual component proposal.  As a reminder, the three Contract Phases are:  DDI Phase, Operations Phase, and Turnover Phase.  In addition to task lists and corresponding start and end dates, the draft project plans for each Contract Phase will include identification of resource allocations for any identified Key Personnel.

### 4.2.11		Corporate Organization, Experience, and Qualifications (Tab 11)

The bidder must provide a corporate organization chart of the firm that is submitting the proposal. If the firm is a subsidiary of a parent company, the organization chart should be that of the subsidiary firm. The chart should display the firm's structure and the organizational placement of the oversight for the Iowa Medicaid Enterprise project. The bidder must identify the name of the person who will be responsible for signing the contract and indicate the signing person's relationship with the firm.

- Disclose the legal structure of your organization and the state in which the organization is registered;

- Provide evidence of an Iowa business license and any necessary applicable professional license required by law;

- Describe the history of your organization;

- Provide a table of the structure of your organization, including the names and credentials of the owners and executives;

- Describe the executive, management and technical staff assigned to this project.  Include the number of staff, their roles on this project, their expertise and experience in providing the services described in the RFP, and their tenure with your organization;

- Identify any established partnership relationships with the community;

- Identify other projects in which the bidder is currently providing or has provided services similar to the services described in this RFP.  Identify if the prior projects were completed on time and within budget;

- Describe other contracts or projects currently undertaken by the bidder;

#### 4.2.11.1	Contractor Experience Levels

##### 4.2.11.1.1	Systems Components

Not applicable for this RFP.

##### 4.2.11.1.2	Professional Services Components

Bidders for Professional Services Components will provide discussion on all relevant Corporate Experience, including all Medicaid contracts, within the last five (5) years.  As appropriate, bidders shall also list prime contractors or subcontractors to the bidder.  Bidders will include projects that demonstrate, at a minimum:

- Relevant governmental experience with the functional areas and proposed requirements of the RFP component considered by the Bid Proposal

- Relevant non-governmental experience with the functional areas and proposed requirements of the RFP component considered by the Bid Proposal

- Other experience with Governmental healthcare programs

For up to five (5) projects referenced above, the bidder shall provide the following items in the Project Summaries:

- Title of the Project;

- Name of Client Organization;

- Client Reference, Title, and Current Telephone Number.  (The state reserves the right to contact other references on the project.);

- Start and End Dates of the original Contract;

- Total Contract Value (to the bidder's organization; e.g., if bidder was a subcontractor, specify subcontract dollar amount);

- Average staff hours in FTEs during operations;

- Workload Statistics; and

- Brief Description of Scope of Work (stress relevance to this contract).

Project Summaries are limited to one project per page.

#### 4.2.11.2	Letters of Reference

The bidder shall provide Letters of Reference on referenced companies letterhead from three (3) previous clients knowledgeable of the bidder’s performance in providing services similar to the services described in this RFP and a contact person and telephone number for each reference.

#### 4.2.11.3	Disclosure of Felony Convictions

The bidder must state whether it or any owners, officers, or primary partners have ever been convicted of a felony.  Failure to disclose such matters may result in rejection of the Bid Proposal or in termination of any subsequent contract.  This is a continuing disclosure requirement.  Any such matter commencing after submission of a Bid Proposal, and with respect to the successful bidder after the execution of a contract, must be disclosed in a timely manner in a written statement to the Department.

### 4.2.12		Certifications and Guarantees by the Bidder (Tab 12)

#### 4.2.12.1	Authorization to Release Information

The bidder shall sign and submit with the Bid Proposal the document included as Attachment F in which the bidder authorizes the release of information to the Department.

4.2.12.2	Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion - Lower Tier Covered Transactions

The bidder shall sign and submit with the Bid Proposal the document included as Attachment G in which the bidder shall certify that it is not presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from covered transactions by any federal, department or agency.

#### 4.2.12.3	Certification of Independence and No Conflict of Interest

The bidder shall sign and submit with the Bid Proposal the document included as Attachment H in which the bidder shall certify that the Bid Proposal was developed independently.  The bidder shall also certify that no relationship exists or will exist during the contract period between the bidder and the Department that interferes with fair competition or is a conflict of interest.  The Department reserves the right to reject a Bid Proposal or cancel the award if, in its sole discretion, any relationship exists that could interfere with fair competition or conflict with the interests of the Department.

#### 4.2.12.4	Proposal Certifications and Declarations

The bidder shall sign and submit with the Bid Proposal the document included as Attachment I in which the bidder shall certify that the contents of the Bid Proposal are true and accurate.

#### 4.2.12.5	Certification of Available Resources

The bidder shall sign and submit with the Bid Proposal the document included as Attachment J, in which the bidder shall certify that the bidder organization has sufficient personnel resources available to provide the services for all Bid Proposals submitted.

#### 4.2.12.6	Acceptance of Terms and Conditions

The bidder shall specifically stipulate that the submitted Bid Proposal acknowledges the acceptance of all terms and conditions stated in the RFP.  If the bidder objects to any term or condition, a specific reference to the RFP page, and sectionmust be made.  Objections or responses that materially alter the RFP shall be deemed non-responsive and disqualify the bidder.

#### 4.2.12.7	Firm Bid Proposal Terms

The bidder shall guarantee in writing the availability of the services offered and that all Bid Proposal terms, including the price that is specified by the Cost Proposal, will remain firm for at least 120 days after the date set for completion of contract negotiations and execution of the contract.  Guarantees of Firm Bid Proposal Terms shall not make reference to any dollar amounts contained in the Cost Proposal.

## 4.3		Cost Proposal Contents

The Cost Proposal shall include the following:

- Table of Contents

- Bid Proposal Security

- Pricing Schedules

### 4.3.1		Table of Contents (Tab 1)

A Table of Contents of the Cost Proposal shall be inserted at Tab 1.  The Table of Contents will identify all Sections (identified herein by Tabs), Subsection contained therein, and corresponding page numbers.  The Table of Contents shall include all Sections and Subsections present under Tabs 1 through 3.  The Table of Contents found at the beginning of this RFP provides a representative example of what is expected for the Cost Proposal Table of Contents.

### 4.3.2		Bid Proposal Security (Tab 2)

Each bidder's original copy of the Cost Proposal shall be accompanied by a Bid Bond or proposal guarantee in the form of a cashier's check, certified check, bank draft, treasurer’s check, or bond payable to DHS in an amount equal to five percent (5%) of the total implementation and operations costs identified by Pricing Schedule A of the Cost Proposal.

The submitted Bid Proposal Security shall guarantee the availability of the services as described throughout the Bid Proposal.  Photocopies of the Proposal Bid Bond are to be inserted at Tab 2 in all other copies of the Cost Proposal submitted by the bidder.  If the bidder elects to use a bond, a surety licensed to do business in Iowa must issue the bond in a form acceptable to the Department.  The Bid Proposal Security shall be forfeited if the bidder chosen to receive the contract withdraws its Bid Proposal after the Department issues a Notice of Intent to Award, does not honor the terms offered in its Bid Proposal, or does not negotiate contract terms in good faith.  The Bid Proposal Security should remain in force and in the Department’s possession until the “firm terms” period for Bid Proposals expires (120 days).  Upon the signing of contracts and approval of the contracts by CMS, the Bid Proposal Securities will be returned to unsuccessful bidders.  In the event that all Bid Proposals are rejected or the RFP is cancelled, Bid Proposal Securities will be returned to the bidders.

### 4.3.3		Pricing Schedules (Tab 3)

See Pricing Schedules provided in Attachment K for specific format and content instructions.

## 4.4		Company Financials Content

The bidder must submit the following documents to be used in the evaluation of financial viability:

- Audited financial statements (annual reports) for the last three (3) years

- A minimum of three (3) financial references (e.g., letters from creditors, letters from banking institutions, Dunn & Bradstreet supplier reports)

- A description of other contracts or projects currently undertaken by the bidder

- A summary of any pending or threatened litigation, administrative or regulatory proceedings or similar matters that could affect the ability of the bidder to perform the required services

- A disclosure of any contracts during the preceding three (3) -year period, in which the bidder or any subcontractor identified in the Bid Proposal has defaulted.  List all such contracts and provide a brief description of the incident, the name of the contract, a contact person and telephone number for the other party to the contract.

- A disclosure of any contracts during the preceding three (3) -year period, in which the bidder or any subcontractor identified in the Bid Proposal has terminated a contract prior to its stated term or has had a contract terminated by the other party prior to its stated term.  List all such contracts and provide a brief description of the incident, the name of the contract, a contact person and telephone number for the other party to the contract.

- The company’s five year business plan that would include the award of the State’s contract as part of the work plan

The Company Financial Information must be submitted in a separate sealed envelope and will be opened only for those bid proposals that are selected as apparent successful bidders for each component during the proposal evaluation. This information will be used in the screening for financial viability as described in Section 5.9.  After contracts have been signed for all nine (9) components or the State elects not to award any component(s), the sealed Corporate Financial Information will be returned unopened to unsuccessful bidders.

# Section 5	Evaluation of Bid Proposals

## 5.1		Introduction to Evaluation Process

This section describes the evaluation process that will be used to determine which Bid Proposal provides the greatest benefits to the Department.  The evaluation process is designed to award the contract not necessarily to the bidder of least cost, but rather to the bidder with the best combination of attributes to perform the required services.

The evaluation process will ensure the selection of the best overall solution for the Iowa Medicaid Enterprise. The evaluation process will include the following components:

- Establish Evaluation Committee

- Evaluate Bid Proposal Mandatory Requirements from Checklist

- Evaluate and Score Technical Proposals

- Evaluate and Score Cost Proposals

- Proposal Ranking and Evaluation Committee Recommendation

- Evaluate Company Financial Viability

- DHS Contract Award Decision by State Medicaid Director

The information that follows describes the components of, the activities conducted in, and the resultant product of the evaluation process.

## 5.2		Evaluation Committee

The Department intends to conduct a comprehensive, fair, and impartial evaluation of all Bid Proposals received in response to the Medical Services with Preferred Drug List award designated by this RFP.  In making its award determination, the Department will be represented by an Evaluation Committee.  Subject Matter Experts from State staff have been assigned to the evaluation of this

## 5.3		Mandatory Requirements for Proposals

As part of its initial screening, all Bid Proposals submitted in response to this RFP will be assessed by DHS to assure that the mandatory submittal requirements for proposals have been satisfied.  The Department reserves the right to disqualify a Bid Proposal that fails to meet a mandatory requirement.  Proposals that are disqualified will be returned to the bidder. As mentioned in Section 4, the Bid Proposal Mandatory Requirements Checklist is detailed in Attachment D to this RFP.

## 5.4		Scoring of Bidder Technical Proposals

### 5.4.1		Independent Evaluation of Technical Proposals

The individual Evaluation Committee members will independently evaluate each proposal that passes the mandatory submittal criteria.  Committee members will score each proposal using criteria established by DHS and according to the factors that are outlined below. The Committee will meet at the completion of their independent evaluation process to address any technical questions raised by their respective reviews and discuss the relative merits of each bidder’s Bid Proposal.  At the conclusion of this discussion, the Committee members may independently reevaluate and re-score any section of any proposal.  After the first round of scoring, Oral Presentations will be held with a DHS-designated set of finalists.  Following Oral Presentations, the Evaluation Committee may independently reevaluate and re-score any section of any proposal.  After the final re-score, the Committee will convene and average the bidder’s scores (from all independent Evaluation Committee members) for each section of the bidder’s Technical Proposal in order to facilitate a composite and final Technical Proposal score for each bidder.

### 5.4.2		Evaluation Criteria and Assigned Point Totals

The evaluation of each Technical Proposal will have eight (8) major criteria. The maximum score for Technical Proposals varies by RFP Component.  The total scoring for the Technical Proposal portion of the Medical Services component is divided as follows:

| RFP: | Iowa Medical Enterprise Medical Services with Preferred Drug List |
| --- | --- |
| BIDDER: |  |
| Grading Scale: | Poor = 0 Adequate = 1 Good = 2 Excellent = 3 | Score = Points X Scale |

| Section | Points | FirST | Second |
| --- | --- | --- | --- |
|  |  | Scale | Score | scale | score |
| Executive Summary | 50 |  |  |  |  |
| Project Understanding | 50 |  |  |  |  |
| Services Overview | 100 |  |  |  |  |
| General Requirements | 50 |  |  |  |  |
| Start-Up Activities | 50 |  |  |  |  |
| Operational Requirements | 600 |  |  |  |  |
| Project Management Planning | 350 |  |  |  |  |
| Corporate Experience & Qualifications | 150 |  |  |  |  |
| Total | 1400 |  |  |  |  |

### 5.4.3		Description of Evaluation Criteria

The following paragraphs provide a general description of the factors covered by the detailed evaluation criteria.

#### 5.4.3.1		Executive Summary / Introduction

The Committee will review the proposal’s executive summary / introduction, the overall quality of the proposal (including appendices), and the general qualifications of the bidder. It will also include a review of subcontracting or joint venture arrangements and how these may affect the overall contract. Requirements to be evaluated under this heading are outlined in Section 4 of this RFP.

#### 5.4.3.2		Understanding of the Iowa Medicaid Enterprise Procurement Project

The Committee will also evaluate the bidder’s understanding of the future Iowa Medicaid Enterprise and the systems that support them, including both Fiscal Agent direct responsibilities and responsibilities of DHS and any other agencies that are involved in administration of the Iowa medical assistance programs.  The RFP requirements to be evaluated are outlined in Section 4.

#### 5.4.3.3		Services Overview

For this section, the Committee will evaluate the proposed services and solutions to meet the needs of DHS.

#### 5.4.3.4		General Requirements

For the General Requirements section, the Committee will evaluate how well the bidder explains their approach to all General Requirements identified in Section 3.1.

#### 5.4.3.5		Start-Up Activities

For the Start-Up Activities Section, the Committee will evaluate the bidder’s explanation of their approach to the general project Start-Up requirements listed at the beginning of Section 3.1.  Bidders will also describe their approach to the specific Start-Up tasks of the Planning, Development, Acceptance Test, and Implementation tasks that lead up to Operations for the bidder, as identified in the Start-Up Activities in section 3.2.1.

#### 5.4.3.6		Operational Requirements

The Committee will assess the bidder’s approach to meeting all the operational requirements of the RFP in section 3.2.2.

#### 5.4.3.7		Project Management Planning

The approach to project management and problem resolution are critical success factors in the management of a large Medicaid operation. The Committee will assess the bidder’s approach to project management, and the tools and structure that will control the project. They will evaluate the bidder’s work plan and approach to the DDI and operations phases. The bidder’s organization of the project teams during these phases and the planned Iowa facility will be appraised. The entire approach to developing the workplans, continued tracking and monitoring, and the approach to adherence to the approved work plans will be important items for the Committee. The bidder’s approach and commitment to quality control in all phases of the contract will also be evaluated. The contents to be evaluated are shown in Section 4 of this RFP.

#### 5.4.3.8		Corporate Organization, Experience, and Qualifications

The bidder’s (and subcontractor’s) corporate background, corporate organization, and relevant corporate experience are significant factors in the evaluation process. The Committee will review the bidder’s financial stability to ensure that the State of Iowa will be fully covered against any financial difficulties that the company may experience during any period of the contract. The experience and reputation of the bidder in managing large projects of this nature and how the bidder interacts with its clients for status reporting and other contract issues is important. Experience in Medicaid, large health care delivery systems, managed care operations, and recent technological advancements in the arena of healthcare systems will carry significant weight in the evaluation of submitted proposals.

The Committee will review resumes of all key staff proposed by the vender and may verify references.  Reference checking may not be limited to those references supplied by the bidder. Oral presentations and/or site visits may also be incorporated in this evaluation. Section 7 outlines the requirements that will be evaluated.

## 5.5		Scoring of Bidder Cost Proposals

A separate committee will review and score the Cost Proposals from all bidders meeting the mandatory requirements. This committee will note any cost limitations imposed by the bidders that could prevent the State from achieving the objectives of the procurement and report these limitations to the DHS Medicaid Director for a decision on rejection of the proposal.

The maximum score for the Medical Services component is 600.

Cost Proposal points are allocated across three Cost Proposal sub-factors that are identified by the submitted Pricing Schedules.  The proposed Total Implementation Cost will account for twenty percent (20%) of the available Cost Proposal points, the NPV in U.S. Dollars for proposed Operations Costs over the base years of the contract will account for seventy percent (70%) of the available Cost Proposal points, and the ongoing Change Service Request (CSR) Rate will account for ten percent (10%) of the available Cost Proposal points.  Therefore, an example breakdown for the POS Contract weights point allocation for the Cost Proposal sub-factors as:

- 40 points for Total Implementation Cost

- 140 points for Net Present Value (NPV) of Operations Costs from contract base years

- 20 points for CSR Rate

The lowest price received by any bidder for each of the Cost Proposal sub-factors will receive the maximum points designated for that portion of the Cost Proposal points for that contract.  Therefore, using the example above, the lowest Total Implementation Cost for the Medical Services Component Contract will receive the full 40 points for that sub-factor.  The lowest CSR Rate will receive the full 20 points for that sub-factor.

The lowest NPV of Operations Cost will receive the full 140 points for that sub-factor.  The Cost Proposal Evaluation Committee will use the proposed total Operations Phase costs for each year, divided by 12 months, as part of a calculation for a monthly Net Present Value (NPV) of the Operational Phase costs over the 3- or 5- year base contract for the respective services.  Monthly NPVs for each Fiscal Year will be added together to produce a total NPV for the bidder’s proposed Operations Phase costs.  It is the total NPV of Operations Phase costs that will be evaluated as seventy percent (70%) of the available Cost Proposal points.

In order to calculate every other bidder’s score (other than the bidder who received maximum points) for each Cost Proposal sub-factor, the other bidders’ cost (or NPV or CSR Rate) will be divided into the corresponding value of the lowest bidder and then multiplied by the maximum points designated for that sub-factor.  The formula for each sub-factor is expressed as follows:

Bidder’s Score = (Lowest Cost / Bidder Cost) x Maximum Points

In order to calculate the total Cost Proposal score, the Cost Proposal Evaluation Committee will add the Implementation Cost subtotal, the Operations Cost score subtotal, and the CSR Rate score subtotal.

The Bid Proposal Security is evaluated on a pass/fail basis as part of the mandatory submittal requirements and is not considered in the scoring.

## 5.6		Technical and Cost Proposals Combined

Technical and Cost Proposal scores will be combined to establish a final score for each bidder.  Proposals will be ranked according to total score in order to facilitate a recommendation from the Evaluation Committee.

## 5.7		Oral Presentations and Best and Final Offers

The State may request Oral Presentations and a subsequent “Best and Final Offer” from those bidders that have demonstrated to the Evaluation Committee their ability to satisfy the requirements of the RFP.  The Evaluation Committee, through the Issuing Officer, will notify each bidder of their selection as a finalist and arrange for a presentation of their respective systems or services.  Oral Presentations will take place at a State office location to be determined and bidders are expected to have all designated “Key Personnel” on hand.  The determination order and schedule for the presentations is at the sole discretion of the Department.  The presentation may include slides, graphics and other media selected by the bidder to illustrate the Bid Proposal.  The presentation should not materially change the information contained in the Bid Proposal.  At its option, the State may require site visits by select State staff to a bidder’s current client site in order to view current systems or services operations.

Upon completion of Oral Presentations, individual Evaluation Committee members may re-score bidder’s Technical Proposal score based on any clarifications received during that bidder’s Oral Presentation.

At the end of each Oral Presentation bidders will receive any debriefing instructions regarding the Best and Final Offer (BAFO) process.  Bidders will be given five (5) business days after their Oral Presentation to develop and submit their Best and Final Offer.  Best and Final Offers must be submitted via delivery service (e.g., UPS, FedEx, U.S. Postal Service Priority Mail) by 3:00pm Central Time, on the requisite business day.  The Best and Final Offer must be in writing, accompanied by a transmittal letter binding the bidder to the financial terms described therein.  Best and Final Offers are to be sent to the Issuing Officer of this RFP at the same address identified in Section 2.1.

## 5.8		Screening for Financial Viability

After the Oral Presentations and the Bidder’s Technical and Cost Proposal scores are combined, the Bid Proposal that receives the most points for each component will be reviewed for the bidder’s financial stability and viability to sustain the operation and to assume the on-going enterprise. This will include a review of the financial information requested in Section 4.4.  The Bidder’s financials will be evaluated on a pass/fail basis.

## 5.9	Recommendation of the Evaluation Committee to the State Medicaid Director

Following the Financial Viability Screening process, the Evaluation Committee will forward their results to the State Medicaid Director for a final decision and contract(s) award, if appropriate. DHS reserves the right to take any additional steps deemed necessary in determining the final awards which may include negotiations with the selected bidder.  The Medicaid Director’s decision is final for purposes of Iowa Code Chapter 17A.  An appeal to the district court to review the award decision will not stay negotiations with the apparent successful bidder.

## 5.10		Notice of Intent to Award

A Notice of Intent to Award the contract will be sent by mail to bidders who submitted a timely Bid Proposals.  The Notice of Intent to Award is subject to execution of a written contract and Federal approval.  As a result, the notice does not constitute the formation of a contract between the Department and the apparent successful bidder.

## 5.11		Acceptance Period

Negotiation and execution of the contract shall be completed no later than April 14, 2004.  If the apparent successful bidder fails to negotiate and execute a contract, the Department (in its sole discretion) may revoke the award and award the contract to the next highest ranked bidder or withdraw the RFP.

The Department further reserves the right to cancel the award at any time prior to execution of a written contract or receiving Federal approval.

## 5.12		Federal Approvals

The contract award is subject to Federal approval. DHS will make every effort to obtain and expedite Federal approval. DHS reserves the right to cancel the award if Federal approval is not obtained or the Department does not receive enhanced FFP.

# Section 6	Contract Terms and Conditions

## 6.1		Introduction

The Contract between the Department and the successful bidder shall be a combination of the specifications, terms and conditions of the RFP, the offer of the bidder contained in the Bid Proposal, written clarifications or changes made in accordance with the provisions herein, and any other terms deemed necessary by the Department.

The contract terms contained in this RFP section (Section 6) are not intended to be a complete listing of all contract terms, but are provided only to enable bidders to better evaluate the costs associated with the RFP and the potential resulting contract.  Bidders should plan on such terms being included in any contract awarded as a result of this RFP.  All costs associated with complying with these requirements should be included in the bidder's cost proposal or any pricing quoted by the bidder.

By submitting a Bid Proposal, each bidder acknowledges its acceptance of these specifications, terms, and conditions without change (except as otherwise expressly stated in its Bid Proposal).  If a bidder takes exception to a provision, it must state the reason for the exception and set forth in its Bid Proposal the specific contract language it proposes to include in place of the provision.  Exceptions that materially change the terms or requirements of the RFP may be deemed non-responsive by the Department (in its sole discretion), resulting in possible disqualification of the Bid Proposal.

The Department reserves the right to either award a contract without further negotiation with the successful bidder or to negotiate contract terms with the selected bidder if the best interests of the Department would be served.

## 6.2		Incorporation of Documents

The RFP, any amendments and written responses to bidders’ questions (collectively RFP), and the bidder’s Bid Proposal submitted in response to the RFP collectively form the Contract between the bidder and the Department and are incorporated herein by reference.  The parties are obligated to perform all services described in the RFP and Bid Proposal unless the Contract specifically directs otherwise.

## 6.3		Order of Priority

In the event of a conflict between the Contract, the RFP and the Bid Proposal, the conflict shall be resolved according to the following priority, ranked in descending order:

- The Contract;

- The RFP;

- The Bid Proposal.

Silence on any matter in a higher-order document will not negate the provision of a lower-order document as to that matter.

## 6.4	        	Term of the Contract

The Contract shall begin on April 15, 2004 through June 30, 2008.  The number of available renewable terms (at State option) are:  two (2) one-year options with the first option year beginning on July 1, 2008 and expiring on June 30, 2009 the second option year beginning on July 1, 2009 and expiring on and June 30, 2010.

## 6.5		Payment Terms and Compensation

The Contract will contain payment terms negotiated by the parties.

The Contractor shall submit invoices for payment.  During the Implementation Phase of the contract, the contractor will invoice the Department upon DHS approval of deliverables at the deliverable prices identified during contract negotiations.  The total price of all deliverables for the Implementation Phase may not exceed the total Implementation price identified in the bidder’s proposal.   During the Operations Phase of the contract, the contractor will invoice the Department monthly for one-twelfth (1/12) of the annual operations price identified in the bidder’s proposal.

The Department shall forward the invoices to the Bureau of Payments and Receipts for approval.  The invoices shall be forwarded to the Department of Revenue for issuance of payment.  The Department of Revenue shall issue a payment within sixty- (60) days as provided in Iowa Code Section 421.40.

### 6.5.1		Fixed Price Contracts

The contract that results from this RFP is a fixed price contract.  Contract adjustments will occur only through the Change Service Request process.

The bidder will identify appropriate fixed prices for the deliverables and services, as described by the RFP in Sections 3 and as defined in the Pricing Schedules.  The fixed price will apply to the DDI Phase, Operations Phase, and Turnover Phases and contract activities, as described in Section 3.  No separate payment will be made for the Turnover Phase, since Turnover Activities are considered part of the Contractor’s continued operations during the Contract Base Years or an exercised Option Year.

Not withstanding section 6.18.1, if the Contractor’s annual volume of work, which is capable of being measured in terms of units per year (e.g., claims, prior authorizations, etc.) increases more than fifteen percent (15%) from the preceding year, the Contractor may request an increase in the monthly payment if the Contractor can show that the increased volume directly affects the Contractor’s costs.  Whether the Department grants the Contractor’s request and the amount of any increase is at the sole discretion of the Department and is not subject to the dispute provisions in Section 6.19.10.

### 6.5.2		No Increase in Charges

The Contractor shall not increase charges during the term of the Contract.

### 6.5.3		Overpayments to the Contractor

The Contractor shall promptly, but in all cases within thirty- (30) days, pay to the Department the full amount of any erroneous payment or overpayment upon written notice of an erroneous payment or overpayment to which the Contractor is not entitled.

### 6.5.4		Amount of Business

The Department does not guarantee any set quantity or minimum amount of business to the Contractor.  Requirements set forth by the Contract that fail to result in the level of activity or compensation anticipated will not constitute the basis for a price adjustment.

## 6.6		Termination

### 6.6.1		Immediate Termination

The Department may immediately terminate this Contract for any of the following reasons upon written notice to the Contractor:

- The Contractor furnishes a statement, representation, warranty, or certification in connection with the RFP or the Contract which is materially false or incorrect;

- The Contractor or any subcontractor, or an officer or owner of a five (5) percent or greater share of either, is convicted of a criminal offense which in the sole discretion of the Department reflects on the Contractor’s integrity;

- If the Contractor or any subcontractor is required to be certified or licensed and the certification or license is revoked or suspended; termination shall be effective as of the date on which the certification or license is no longer in effect;

- The actions of the Contractor, its agents, employees or subcontractors have caused, or reasonably could cause, a client’s life, health or safety to be jeopardized;

- The Contractor fails to comply with confidentiality laws or provisions of the Contract.

The Department shall not be liable for any costs incurred if termination is for any of the causes stated above.  In addition, the Department shall have the right to procure similar services on the open market pursuant to Subsection 6.6.2.3.

### 6.6.2		Termination for Default

#### 6.6.2.1		Contractor’s Default and Opportunity to Cure

Failure of the Contractor to comply with a material term, condition or provision of the Contract shall constitute default by the Contractor.  The Department shall notify the Contractor in writing of the nature of the default.  The Contractor shall have thirty (30) days, unless otherwise notified, after such notice to correct the problem(s) that resulted in the default notice.  If the default is not corrected to the satisfaction of the Department within the specified time, the Department may immediately terminate the contract.

#### 6.6.2.2		Contractor’s Default Cured by the Department

If, in the reasonable judgment of the Department, a default by the Contractor is not so substantial as to require termination, reasonable efforts to induce the Contractor to cure the default are unsuccessful and the default is capable of being cured by the Department or another resource without unduly interfering with continued performance by the Contractor, the Department may provide or procure the service to cure the default, in which event, the Contractor shall reimburse the Department for the reasonable cost of the service.

#### 6.6.2.3		Procurement of Similar Services

In the event of termination under this Subsection, the Department shall have the right to procure similar Contract services on the open market.  The Contractor shall be liable for the difference between the original Contract price of services and the cost of such services from another bidder, and any other costs directly related to the Contractor’s breach such as costs of competitive bidding, mailing, advertising, Department staff time and attorney’s fees.  The Contractor shall have thirty- (30) days after notice from the Department of the amount of such costs in which to submit payment unless an additional period of time is agreed to by the parties, or the Department may deduct the amount of such costs from any charges payable to the Contractor.

#### 6.6.2.4		Delay or Impossibility of Performance

Neither party shall be in default under the Contract if performance is prevented, delayed or made impossible by an act of God during continuance of the act of God.  The delay or impossibility of performance must be beyond the control and without the fault or negligence of the parties.  If delay results from a subcontractor’s conduct, negligence or failure to perform, the Contractor shall not be excused from compliance with the terms and obligations of the Contract.  This Subsection shall not become operative until the party whose performance is delayed or made impossible notifies the other party of the occurrence and reason for the delay.  The parties shall make every effort to minimize the time of nonperformance and the scope of services not being performed due to the act of God.

### 6.6.3		Termination Upon Notice

The Department may terminate the Contract for any reason without penalty by giving written notice to the Contractor at least thirty- (30) days before the effective date of termination.

### 6.6.4		Termination for Insolvency or Bankruptcy

In the event the Contractor ceases conducting business in the normal course, becomes insolvent, makes a general assignment for the benefit of creditors, suffers or permits the appointment of a receiver for its business or its assets, or avails itself of or becomes subject to, any proceeding under the Federal Bankruptcy Act or any other statute of any state related to insolvency or the protection of the rights of creditors, the Department may, at its option, terminate the Contract.  In the event the Department elects to terminate the Contract under this provision, it shall do so by sending written notice of termination to the Contractor.  The date of termination shall be deemed to be the date such notice is mailed to the Contractor, unless otherwise specified in the notice.

### 6.6.5		Termination for Withdrawal of Department’s Authority

In the event the authority of the Department to perform its duties is withdrawn or limited, or services under the Contract are no longer a responsibility of the Department due to Federal or State mandate, the Department shall have the right to terminate the Contract without penalty on or before the date the Department’s authority is withdrawn or limited.  The Department shall use best efforts to provide thirty- (30) days' written notice to the Contractor.  The obligations of the parties shall end as of the date specified in the termination notice, and the Contract shall be considered canceled.  The exclusive, sole and complete remedy of the Contractor in the event of termination under this Subsection shall be payment for services completed through the effective date of termination.

### 6.6.6		Termination or Contract Modifications Due to Unavailability of Funds

The performance by the Department of any of its obligations under the Contract shall be subject to and contingent upon the availability of Federal and State funds lawfully applicable for such purposes.  If funds applicable to the Contract are not appropriated or otherwise made available at any time during the Contract term, the Department, without penalty, may terminate the Contract.

However, should funds be appropriated by either State or Federal funding source that are sufficient to operate the Systems and Professional Services for the Iowa Medicaid Enterprise contract in some form, the parties agree to negotiate in good faith all modifications to this contract which will allow the parties to continue contractual obligations.

The Department shall use best efforts to provide thirty- (30) days' written notice of termination or contract modification to the Contractor.  The specified obligations of the parties shall end as of the date provided in the termination notice, and the specified portions of the Contract shall be considered cancelled.  The exclusive, sole and complete remedy of the Contractor shall be payment for services completed through the effective date of termination.

### 6.6.7		Rights upon Termination

In the event the Department terminates the Contract prior to expiration, the Department shall pay the Contractor for any partially completed deliverables that the Department desires to have the Contractor turn over to the Department on a percentage of completion basis and for any required operating services provided by the Contractor through the effective date of termination, prorated for any partial month.  The Department shall make no payments for unfurnished work, work in progress, or raw materials acquired unnecessarily in advance, in excess of the Department’s delivery requirements, or initiated after the notice of termination.  In no event shall the Department be obliged to pay or otherwise compensate the Contractor for any lost or expected future profits, or costs or expenses incurred with respect to services not actually performed or deliverables not actually provided to the Department.

Upon termination, the Department shall have the right to assume, at its option, any and all subcontracts for services and materials provided under the Contract.

The Department shall have the right to make offers of employment to any or all employees of the Contractor and its subcontractors who are performing services under the Contract.  The Contractor shall provide the Department with names, resumes and other information reasonably requested by the Department for the purpose of exercising this right, providing that fulfilling this requirement will not be in violation of federal or state employment law.

### 6.6.8		Turnover Phase Transition Events

During the turnover phase and prior to the actual termination date of the Contract, the Contractor agrees to:

- Stop work under the Contract on the date and to the extent specified in the termination notice;

- Place no further orders or subcontracts for materials, services, or facilities except as may be necessary for completion of work under the Contract as directed by the Department;

- Assign to the Department in the manner and to the extent directed by the Department of all rights, title, and interest of the Contractor under the orders or subcontracts so terminated;

- Negotiate an extension of the Contract, if requested by the Department;

- Cooperate with the Department and an incoming contractor, if any, to ensure a smooth transition of services;

- Work with the Department and an incoming contractor, if any, to create and implement a transition plan;

- Create or modify contractual performance standards to ensure that appropriate staff levels are maintained to manage daily responsibilities under the Contract, including cooperation with transition activities;

- Comply with the Department’s instructions for the timely transfer of any work being performed by the Contractor under the Contract to the Department or an incoming contractor, if any;

- Provide a listing of all files, software, applications, interfaces, documentation, and other information requested by the Department

- To the extent that title has not already been transferred, transfer title to any “Work Product” developed under the Contract;

- Provide consultation in the operation duties of the Contractor for sixty-(60) day period immediately following Contract termination.

Contractors will accomplish the above events or deliver requested materials to the Department within the timeframe specified by the Department.  Payment will not be made for turnover services except as part of the fixed price for the operational phase of the Contract.

## 6.7		Confidentiality

The Contractor shall treat identifying information relating to clients that is obtained by it through performance under the Contract as confidential information to the extent that confidential information is protected under state and federal law and under the confidentiality requirements imposed by the Contract.  The Contractor shall not use any confidential information in any manner except as necessary for the proper discharge of its obligation under the Contract.  Identifying information shall include name, identifying number, symbol, or other identification particularly assigned to the client.

Confidential information shall not be released without written consent of the Department and written consent of the client or the client’s attorney.  Nothing herein prohibits the disclosure of information in summary, statistical or other form that does not identify individual clients.

In the event that a subpoena or other legal process is served upon the Contractor for records containing confidential information, the Contractor shall promptly notify the Department and cooperate with the Department in any lawful effort to protect the confidential information.

The Contractor shall immediately report to the Department any unauthorized disclosure of confidential information.  The Contractor shall be liable for any breach of this Subsection by its principals, officers, employees, agents or subcontractors and shall indemnify the Department from any and all liability resulting from such violation.

The Contractor shall provide to the Department a written description of its policies and procedures to safeguard confidential information.  Policies of confidentiality shall address as appropriate, information conveyed in verbal, written and electronic formats.

The provisions of this Subsection shall survive the termination or expiration of the Contract.

## 6.8		Contractor’s Confidential or Proprietary Information

The Department acknowledges that in the course of the Contractor performing its obligations pursuant to the Contract, it may obtain confidential and/or proprietary information of the Contractor.  The Contractor shall prominently identify information that the Contractor does not want disclosed.  The Department shall treat such information as confidential to the extent such information is determined confidential under Iowa Code Chapter 22 or other provision of law by a court of competent jurisdiction.  In the event the Department receives a request for such information, written notice shall be given to the Contractor seventy-two (72) hours prior to the release of the information to allow the Contractor to seek injunctive relief pursuant to Section 22.8 of the Iowa Code.

## 6.9		Changes of Service

### 6.9.1		Change Service Requests

The Department reserves the right to request from time to time changes to the requirements and specifications of the Contract and the work to be performed by the Contractor under the Contract, including the timing of deliverables.

### 6.9.2.		Procedure

The Department shall submit a Change Service Request to the Contractor, which shall include a detailed description of the requested service, the priority of the service, a date the service is needed, and a date for submission of a proposal by the Contractor.  In its proposal, the Contractor shall describe the procedure and schedule to be employed for the requested service and identify the number of hours necessary to complete the service by labor category and the associated cost to implement the change request.  If necessary, the Contractor and the Department shall meet to discuss and clarify any issues related to the requested service.  Upon written approval by the Department, the Contractor shall perform the requested service and receive payment according to the terms of the Change Order and based upon the rate specified in the Contractor's cost proposal.

If the Department does not accept the Contractor’s proposal, the Department may withdraw or modify its change request.  If the Department modifies its change request, the procedures set forth above shall apply.

### 6.9.3		No Agreement on Change Service Request

If the parties are unable to reach an agreement in writing within fifteen (15) days of receipt of the Contractor’s proposal or modified proposal, the Director of the Department shall make a determination of the compensation, procedure or schedule, and the Contractor shall proceed with the work according to the Director’s decision, subject to the Contractor’s right to appeal the decision pursuant to Subsection 6.19.9.

### 6.9.4		Additional Services

If the Department requests or directs the Contractor to perform any service or function that is consistent with and similar to the services being provided by the Contractor under the Contract, but which the Contractor reasonably and in good faith believes is not included within the scope of the Contractor’s responsibilities set forth in the Contract, then prior to performing such service or function, the Contractor shall promptly notify the Department in writing that it considers the service or function to be an “Additional Service” for which the Contractor should receive additional compensation.  If the Contractor does not so notify the Department, the Contractor shall have no right to claim thereafter that it is entitled to additional compensation for performing the service or function.  If the Contractor does notify the Department the service or function shall be governed by the change service request procedure in Subsection 6.9.2.

## 6.10		Contractor-Proposed Enhancements to Contract

### 6.10.1		Proposed Enhancements to Contract

DHS grants its contractors the ability to request changes to the requirements and specifications of the Contract and the work to be performed by the Contractor under the Contract, including the timing of deliverables.

    - Procedure

In the event that the Contractor wishes to propose an enhancement to the current requirements or specifications of the Contract, the Contractor shall submit a Contract Enhancement Request to the Department.  This Contract Enhancement Request shall include a detailed description of the requested enhancement, the priority of the enhancement, a date that the new service(s) could be provided, and a date for submission of a proposal by the Contractor.  In its enhancement proposal, the Contractor shall describe the procedure and schedule to be employed for the requested service and identify the number of hours necessary to complete the service by labor category and the associated cost to implement the change request.  If necessary, the Contractor and the Department shall meet to discuss and clarify any issues related to the requested enhancement(s).  Upon written approval by the Department, the Contractor shall perform the requested service(s) and receive payment according to the terms of the Change Order and based upon the rate specified in the Contractor's cost proposal.

If the Department does not accept the Contractor’s proposal, the Contractor may withdraw or modify its change request.  If the Department requests that the Contractor modify its Contract Enhancement Request, the procedures set forth above shall apply. Whether the Department grants the Contractor’s Enhancement Request is at the sole discretion of the Department and is not subject to the dispute provisions in Section 6.19.10.

## 6.11		Damages

### 6.11.1		Actual Damages

Section 3.1.6.4 identifies activities subject to actual damages.  In the event actual damages are assessed, the assessment shall not constitute a waiver or a release of any other remedy the Department may have under the Contract, including without limitation the Department’s right to terminate the Contract.  The waiver of any actual damages due the Department shall not act as a waiver of any future assessment of actual damages.  Any failure by the Department to demand actual damages within any period of time shall not constitute a waiver of such claim by the Department.

The Department will notify the Contractor in writing of the proposed assessment of actual damages.  If the Contractor disputes the assessment, it must challenge the assessment in writing pursuant to the Dispute Resolution Process in Section 3.1.6.3.

The amounts due the Department as actual damages may be deducted from any fees or other compensation payable to the Contractor, or the Department may require the Contractor to remit the damages within thirty (30) days following the notice of assessment or resolution of any dispute.  At the Department’s option, the Department may obtain payment of assessed actual damages through one (1) or more claims upon any performance bond furnished by the Contractor after the Contractor has been given the opportunity to utilize the Dispute Resolution Process for Damage Assessments in Section 3.1.6.3 and/or the Contractor has been given the opportunity to remit payment.

### 6.11.2		Liquidated Damages

Section 3.1.6.5 identifies activities subject to liquidated damages.  The parties acknowledge and agree that any delay or failure by the Contractor to perform its obligations in accordance with these Sections will: (i) delay and disrupt the Department’s operations and result in significant loss and damages to the Department, (ii) cause the Department to incur major costs to maintain the functions that would have otherwise been performed by the Contractor, and (iii) result in actual damages that are extremely difficult and impractical to compute.  Therefore, the parties agree that for activities described in Section 3.1.6.5 any damages will be liquidated and that the amounts identified as liquidated damages are reasonable.

In the event liquidated damages are assessed, the assessment shall not constitute a waiver or release of any other remedy the Department have under the Contract, including without limitation, the Department’s right to terminate the Contract.  The waiver of any liquidated damages due the Department shall not act as a waiver of any future liquidated damages.  Any failure by the Department to demand liquidated damages within any period of time shall not constitute a waiver of such claim by the Department.

In its discretion, the Department may recover actual damages.  In this event, the Department will reduce the actual damages by the amount of liquidated damages received for the same event causing the actual damages.

The amount due the Department as liquidated damages may be deducted from any fees or other compensation payable to the Contractor, or the Department may require the Contractor to remit the damages within thirty (30) days following the notice of assessment or resolution of any dispute.  At the Department’s option, the Department may obtain payment of assessed liquidated damages through one (1) or more claims upon any performance bond furnished by the Contractor after the Contractor has been given the opportunity to utilize the Dispute Resolution Process for Damage Assessments in Section 3.1.6.3 and /or the Contractor has been given the opportunity to remit payments.

## 6.12		Insurance

### 6.12.1		Coverage Requirements

Each Contractor shall maintain in effect, with an authorized insurer, at its own expense, the following types and amounts of insurance covering its work:

- Commercial general liability insurance (including premises/operations liability, contractors liability, contractual liability, products liability, completed operations liability, broad form property damage liability, personal injury liability, and extended bodily injury and death coverage) in a minimum amount of $1,000,000 per occurrence and $2,000,000 aggregate combined single limit for bodily injury or death, personal injury or property damage.  The Contractor shall obtain a waiver of any subrogation rights the insurance carrier may have against the Department or the State of Iowa and the wavier shall be indicated on the certificate of coverage.

- Automobile liability insurance (including any auto, hired autos and non-owned autos) covering transportation of State clients under this Contract in a minimum amount of $1,000,000.  The Contractor shall obtain a waiver of any subrogation rights the insurance carrier may have against the Department or the State of Iowa and the wavier shall be indicated on the certificate of coverage.

- Professional liability insurance covering the liability of the Contractor for any and all errors or omissions committed by the Contractor, its subcontractors, agents, and employees, in the performance of the Contract in a minimum amount of $1,000,000 per occurrence.

- Umbrella liability insurance in a minimum amount of $2,000,000.

- Workers’ compensation insurance covering the Contractor’s employees as required by Iowa law.

The Contractor’s insurance shall insure against any loss or damage resulting from work performed under the Contract.  All insurance policies shall remain in full force and effect for the entire term of the Contract and any extension.  Each policy shall name the State of Iowa and the Department as an additional insured or loss payee, as applicable.  The Contractor and any subcontractor performing work under the Contract shall provide certificates of the required insurance to the Department at the time of execution of the Contract or at a time mutually agreeable to the parties.  The certificates shall be subject to approval by the Department.  Acceptance of the certificates shall not relieve the Contractor of any obligation under the Contract.

### 6.12.2		Coverage

The Contractor’s insurance shall be occurrence based and shall ensure against any loss or damage resulting from or related to the Contractor’s performance of this Contract regardless of the date the claim is filed or expiration of the policy.

### 6.12.3		Subcontractors

The Contractor shall require any subcontractor to purchase and maintain similar policies of insurance as described in this Subsection.

### 6.12.4		Notice of Cancellation

The insurer shall state in the certificate that no cancellation of the insurance will be made without at least thirty- (30) days’ prior written notice to the Department.

## 6.13		Bonding Requirements

### 6.13.1		Performance Bond

The Contractor shall post a performance bond in an amount equal to fifty percent (50%) of the Implementation cost specified in the Contractor’s Bid Proposal for the Implementation Phase of the Contract, and in an amount equal to twenty percent (20%) of the annual operations price specified in the Contractor’s Bid Proposal for the Operations Phase of the Contract.   A surety authorized to do business in Iowa that is acceptable to the Department shall issue the bond.  The performance bond shall be in force for the term of the Contract and shall be delivered to the Department upon execution of the Contract.  The bond shall provide funds to the Department for any liability, loss, damage, or expense as a result of the Contractor’s failure to perform fully and completely all requirements of the Contract.  Such requirements include, but are not limited to, the Contractor’s obligation to pay liquidated damages, indemnify the Department under circumstances described in the Contract, and the Contractor’s obligation to perform the services required by the Contract throughout the entire term of the Contract.

## 6.14		Indemnification

### 6.14.1		General Indemnification

The Contractor shall defend, indemnify and hold harmless the State of Iowa, the Department, its employees and agents from any and all liabilities, damages, settlements, penalties, judgments, fines and claims, and all related costs and expenses, including reasonable attorney’s fees of the Attorney General’s Office, and the costs and expenses and attorney’s fees of other counsel required to defend the Department arising out of or related to:

- Any claim, demand, action, citation or legal proceeding against the State, the Department, its employees and agents arising out of or related to occurrences that the Contractor is required to insure against as provided for in the Contract;

- Any claim, demand, action, citation or legal proceeding against the State, the Department, its employees and agents arising out of or related to any negligent or intentional act or omission of the Contractor, its principals, officers, employees, agents, board members, or subcontractors;

- Any claim, demand, action, citation or legal proceeding against the State, the Department, its employees and agents arising out of or related to the release of information that the Contractor is required to maintain as confidential information pursuant to Federal and State law and as provided for in this Contract;

- Any claim, demand, action, citation or legal proceeding against the State, the Department, its employees and agents arising out of or related to any failure by the Contractor or any subcontractor to comply with applicable federal, state and local laws, regulations, rules, and orders; or

- Any claim, demand, action, citation or legal proceeding against the State, the Department, its employees and agents arising out of or related to an act or omission of the Contractor or any subcontractor in their capacity as an employer of a person.

The provisions of this Subsection shall survive termination or expiration of the Contract.

### 6.14.2		Patent / Copyright Infringement Indemnification

The Contractor shall defend, indemnify and hold harmless the State of Iowa, the Department, its employees and agents from any and all liabilities, damages, settlements, penalties, judgments, fines and claims, and all related costs and expenses, including reasonable attorney’s fees of the Attorney General’s Office, and the costs and expenses and attorney’s fees of other counsel required to defend the Department, incurred in connection with any action or proceeding threatened or brought against the Department to the extent that such action or proceeding is based on a claim that any piece of equipment, software, commodity, or service infringes any United States or foreign patent, copyright, trademark, trade secret supplied by the Contractor or any subcontractor or the operation of such equipment, software, commodity or service, or the use or reproduction of any documentation provided with such equipment, software, commodity or service, or other proprietary right of any person or entity, which right is enforceable under the laws of the United States.  In addition, should the equipment, software, commodity, or service, or the operation thereof, become the subject of a claim of infringement, the Contractor shall at the Contractor’s sole expense:

- Procure for the Department the right to continue using the equipment, software, commodity, or service, or, if such option is not reasonably available to the Contractor,

- Replace or modify the same with equipment, software, commodity, or service of equivalent function and performance so that it no longer infringes, or, if such option is not reasonably available to the Contractor,

- Accept its return by the Department with appropriate credits to the Department against the Contractor’s charges and reimburse the Department for any losses or costs incurred as a consequence of the Department ceasing its use and returning it.

The above remedies shall be in addition to and not exclusive of other remedies provided by this agreement or by law.  The provisions of this Subsection shall survive the termination or expiration of the Contract.

## 6.15		Intellectual Property Rights

### 6.15.1		Rights in Data

The Department owns and shall remain the owner of all data and records provided to the Contractor and all reports prepared by the Contractor pursuant to the Contract.  The Contractor shall not use the Department’s data, records and reports for any purpose other than providing services under the Contract, nor will any part of the data, records and reports be disclosed, sold, assigned, leased, or otherwise disposed to third-parties or commercially exploited by or on behalf of the Contractor.  The Contractor will not possess or assert any lien or other right against the Department’s data, records and reports.

### 6.15.2		Ownership of Work Product

The Department shall own all work products developed or furnished in connection with the Contract by the Contractor or any subcontractor (the “Work Product”), all such Work Product shall be considered a work made for hire.  If any Work Product is not considered a work made for hire under applicable law, the Contractor shall make an exclusive, perpetual royalty-free assignment of all Contractor’s rights, title and interest in such Work Product, including U.S. and foreign patents, copyrights and trade secrets.  With regard to work performed by the Contractor’s subcontractors, the Contractor will require that all agreements with subcontractors provide for the irrevocable assignment of rights to the Department, without additional consideration of all Work Products of the subcontractors.  The Contractor shall give the Department and any person designated by the Department, all assistance reasonably requested by the Department to perfect the Department’s ownership of all Work Product, including the execution and delivery of documents assigning title to such Work Product to the Department.  The Contractor shall not publish or attempt to transfer to third parties any Work Product without the Department’s prior written approval.

### 6.15.3		General Skills

Notwithstanding anything to the contrary in this Subsection, the Contractor shall be free to use and employ its general skills, know-how and expertise and to use, disclose and employ any generalized ideas, concepts, know-how, methods, techniques or skills gained or learned during the course of performing services under the Contract, so long as it acquires and applies such information without disclosure of any confidential or proprietary information of the Department and without any unauthorized use or disclosure of work product developed in connection with the Contract.

## 6.16		Software Applications

### 6.16.1		Operating Systems, Applications Software and Utilities

Any operating systems and utilities, i.e., compilers utilities, case tools, database managers and other applications enabling software, and any applications software and associated documentation, and utilities used by the Contractor to provide services to the Department under the Contract, but not used exclusively to provide services to the Department shall be either:

- Readily commercially available software used without modification by the Contractor; or

- Readily commercially available software used with modifications owned by the Contractor, which the Contractor agrees to deliver the source code and grant to the Department or its designee at no charge upon the termination or expiration of the Contract a perpetual, irrevocable, fully paid up license to use, reproduce, duplicate and modify the modifications and associated documentation for the sole benefit of the Department; or

- Proprietary software that the Contractor has the right to license to the Department and in which the Contractor agrees to deliver the source code and grant to the Department or its designee at no charge upon the termination or expiration of the Contract a perpetual, irrevocable, fully paid-up license to use, reproduce, duplicate and modify such software and associated documentation for the sole benefit of the Department.  If the Contractor procures under the Contract a license for operating systems software or utilities to be used solely to perform services for the Department, the Contractor agrees to obtain such license in the name of the Department, if the Department is permitted to grant the Contractor the right to use such software solely to provide services to the Department during the term of the Contract.  In such event, the Department agrees to grant to the Contractor, at no charge during the term of the Contract, subject to customary confidentiality and other license terms and conditions, the right to use such software solely to provide services to the Department.

The license shall include, but not be limited to:

- All primary systems and support systems;

- All other system instructions for operating systems developed, designed or installed under the Contract;

- All data files;

- All user and operational manuals and other documentation;

- Training programs for the Department or the Department’s agents and employees;

- All performance-enhancing operational plans and products; and

- All specialized or specially modified software and specially developed programs, including utility, software and documentation that are required for or used in the generation of systems developed or modified under the Contract, but that may not be considered as being developed or modified under the Contract.

To the extent it is not legally prohibited from doing so by the terms of the applicable license, the Contractor grants the Department the right to reproduce at no charge, but at the Department’s cost for reproduction, for use by Department employees any documentation for software owned by third-parties but used by the Contractor or any of its subcontractors to perform services under the Contract.  If the Contractor is legally prohibited from granting such rights to the Department, with respect to any particular software that will be used by the Contractor or any of its subcontractors to perform services under the Contract, the Contractor’s proposal shall state so in specific terms.

Refer to Attachment L for information on the Department’s specifications for technology infrastructure, architecture, teams and standards.

### 6.16.2		Right to Reproduce Documentation

In accordance with 45 CFR 95.617(b), the State and the United States Department of Health and Human Services shall have a royalty-free, non-exclusive and irrevocable license to reproduce, publish or otherwise use and to authorize others to use for State or Federal government purposes, the copyright in any software, modifications and associated documentation developed, designed, or installed under the Contract.

## 6.17		Warranties

### 6.17.1		System Warranty

The Contractor represents and warrants that the system and software delivered under the Contract shall be free from defect and capable of performing the Contract services when operated by the Department.  The Contractor agrees to correct errors discovered in the design and installation of the software not due to the fault or negligence of the Department.  The Contractor represents and warrants that no “anti-use” devices have been or will be installed in the software. The anti-use warranty shall survive termination of the Contract.

### 6.17.2		Millennium and Leap Year Warranty

The Contractors represents and warrants that any systems hardware and software which is developed and delivered under their Contract shall accurately process date data, including, but not limited to, calculating, comparing and sequencing from, into, between, and among the nineteenth, twentieth and twenty-first centuries, including leap year calculations, when used in accordance with the documentation provided by the Contractor.

### 6.17.3		Compatibility Warranty

The Contractor represents and warrants that the system and software which is developed and delivered under the Contract shall perform as a system with hardware or software currently owned or used by the Department, and the system and software shall, at a minimum, process, transfer, sequence data, or otherwise interact with the other components or parts of the Department’s system to exchange accurate data.

### 6.17.4		Remedies

The remedies available to the Department for a breach of warranty under Subsections 6.17.1, 6.17.2 and 6.17.3 include repair or replacement of non-compliant software at no cost to the Department and any other remedies available to the Department under the Contract.

### 6.17.5		Intellectual Property Rights Warranty

The Contractor represents and warrants that it is the owner and has secured all applicable interests, rights, licenses, permits, or other intellectual property rights in all concepts, materials, Work Products, systems and software, and any other intellectual property right developed and delivered under the Contract.  The Contractor further represents and warrants that all concepts, materials, Work Products, systems and software, and any other intellectual property right developed and delivered under the Contract shall not misappropriate a trade secret or infringe any copyright, patent, trademark, trade dress, or other intellectual property right of any third-party.  This warranty shall survive termination or expiration of the Contract.

### 6.17.6		Professional Practices Warranty

The Contractor represents and warrants that all services performed pursuant to the Contract shall be performed in a professional, competent and workman-like manner by knowledgeable, trained and qualified personnel, in accordance with the terms of the Contract and the standards of performance considered generally acceptable in the industry for similar services.

## 6.18		Liabilities

### 6.18.1		Increased Costs or Expenses

Except as provided in section 6.5.1 the Department shall not be responsible for or liable to the Contractor or its subcontractor(s) for any increased costs or expenses that may be incurred by the Contractor under the Contract.

### 6.18.2		Other Department Contractors

The Contractor acknowledges and agrees that the Department shall not be responsible for or liable to the Contractor or its subcontractor(s) for any damages that may be suffered by the Contractor as a result of any act or omission of any other contractor of the Department.

### 6.18.3		Legislative Reorganization

The Contractor expressly acknowledges that the contracts awarded from the Iowa Medicaid Enterprise Procurement are subject to legislative change by either the Federal or State government.  Should either legislative body enact measures that alter the Iowa Medicaid Enterprise Project, the Contractor shall not hold the Department liable in any manner for the resulting changes.  The Department shall use best efforts to provide thirty- (30) days’ written notice to the Contractor of any legislative change.  During the thirty- (30) day period, the parties shall meet and make a good faith effort to agree upon changes to the Contract to address the legislative change.  Nothing in this Subsection shall affect or impair the Department’s right to terminate the Contract pursuant to Section 6.6.

## 6.19		Project Management

### 6.19.1		Meetings with Department

Key staff of the Contractor and any subcontractor responsible for the administration of the Contract shall be accessible to Department staff and shall meet with Department staff and staff of other contractors as requested.

### 6.19.2		Contract Compliance and Monitoring

The Contractor and any subcontractor shall meet with the Department and provide information as requested to review the Contractor’s compliance with the terms of the Contract and level of performance.  The Contractor agrees the Department or the Department's duly authorized and identified agents or representatives of the state and federal governments shall have the right to access any and all information pertaining to the Contract, conduct site visits, conduct quality control reviews, review Contract compliance, assess management controls, assess the Contract services and activities, and provide technical assistance.

### 6.19.3		Audit and Access to Premises and Records

For contract-related functions that are allowed be conducted offsite (e.g., housing of the Pharmacy POS), the Contractor shall allow duly authorized and identified agents or representatives of the State and Federal government to have access to the Contractor’s premises during normal business hours for the specific purpose of inspecting, auditing, monitoring, or otherwise evaluating the performance of the Contractor pursuant to the Contract.  The Contractor agrees to produce records relevant to the performance of the Contract that may be requested as part of an audit or inspection during the term of the Contract and during the five- (5) year periods thereafter.  Records involving matters that are the subject of litigation, shall be retained for a period of not less than seven (7) years following the termination of litigation, if the litigation is not terminated within the normal retention period.  In the event access to the Contractor’s premises or records is requested under this Subsection, the Contractor agrees to make staff available to assist in the audit or inspection effort.  If the activity is one of few activities that may be conducted offsite, the Contractor agrees to provide adequate space on the premises to reasonably accommodate the state or federal representatives conducting the audit or inspection.  The Contractor shall provide support for audit reviews conducted by the State Auditor’s Office, the Office of Inspector General, the Attorney General’s Office or other similar Department in responding to questions and findings, as requested and at no cost to the Department.  The Contractor shall ensure the cooperation of any subcontractor with the requirements of this Subsection.

### 6.19.4		Annual Independent Examinations

Contractors shall, at their own expense, have a complete financial audit conducted annually by a certified public accounting firm when the contract amount is more than $150,000 per year.  A copy of the audited financial statements shall be provided to the Department annually.   Additionally, when the Contractor is performing services that involve accounting functions such as paying claims, issuing checks, or computing reimbursements, at the Contractor’s expense, a biennial examination that conforms with American Institute of Certified Public Accounting’s (AICPA) Statements of Auditing Standards (SAS) 70 – Processing of Transactions by Service Organizations – is required.  The Department reserves the right to designate the organization that conducts the examination and the period to be covered by the examination.  A copy of the report shall be provided to the Department and submitted in writing thirty- (30) days after the examination is completed.

### 6.19.5		Status of Contractor

The Contractor and any subcontractor shall at all times be independent contractors and not employees of the State of Iowa.  The Contractor and any subcontractor shall be responsible for payment of taxes, fees and charges when due.  Neither the Contractor nor the Department, unless otherwise specifically provided for in the Contract, has the authority to enter into any agreement or create any obligation or liability on behalf of, in the name of, or binding upon the other party.

### 6.19.6		Subcontracts

The Department reserves the right to give prior approval to any subcontract entered into by the Contractor for requirements of the Contract.  Current employees of the Department, consultants and consulting affiliates of the Department may not act as subcontractors without the prior written approval of the Department.  A subcontract shall not affect payment by the Department to the Contractor or the distribution of payments.  All subcontracts shall be in writing and copies shall be provided to the Department upon request.  The terms and conditions imposed on the Contractor under the Contract shall also apply to any subcontractor and shall be incorporated into any subcontract.  The Contractor shall be responsible for all work performed under the Contract, whether or not subcontractors are used.  A subcontract shall not relieve the Contractor of any responsibility for performance under the Contract.

The Contractor shall notify the Department of any planned use of subcontractors.  This notice shall include, at a minimum, the name and address of each subcontractor, the scope of work to be performed by each subcontractor, the subcontractor’s qualifications and the estimated dollar amount of each subcontract.  A representative of a subcontractor may be required to meet  regularly with the Department.  If during the course of the subcontract period the Contractor or subcontractor wishes to change or revise the subcontract, prior written approval from the Department shall be required.  The Department shall have the right to request the removal of a subcontractor for good cause.

### 6.19.7		Approval

The Department shall give any approval or consent required or requested pursuant to the Contract in a timely manner.  The Department’s approval and consent shall not be unreasonably withheld.

### 6.19.8		Key Personnel

#### 6.19.8.1	Project Manager

The Contractor’s Project Manager shall be fully qualified to perform the tasks required under the Contract.  The Project Manager shall function as the Contractor’s authorized representative for all management and administrative matters.  The Contractor’s Project Manager shall have the authority to make binding decisions pursuant to the Contract.  The Project Manager or other substitute project management personnel for the Contractor shall be at the Iowa Medicaid Enterprise facility on a full-time basis.  If the Contractor’s Project Manager is removed or replaced, the Contractor shall promptly provide notice to the Department.  The Contractor shall use best efforts to find a replacement Project Manager and to have the replacement begin work before the incumbent Project Manager departs.

#### 6.19.8.2	Project Staff

The Contractor shall provide an organizational chart of the project team, including names of staff members and job descriptions for all staff and Key Personnel.  The Contractor shall provide updated organizational charts on a monthly basis.  The report will be delivered to the Department within five (5) working days following the end of each month.  The Department reserves the right to approve or disapprove proposed changes in staff or to require the removal or reassignment of the Contractor’s or any subcontractor’s staff for good cause.

      - Staff Training

The Contractor’s staff shall be trained and knowledgeable in all aspects of the operations of the Iowa Medicaid program.  Frequent training of staff may be necessary due to staff turnover or the implementation of new policies or procedures.  The Contractor will train its staff as necessary at  no cost to the Department.

### 6.19.9		Contractor Work Schedule

The contractor will maintain the same work schedule as the State and will observe the same holidays.  The State holidays are:

- New Year’s Day

- Martin Luther King Day

- Memorial Day

- Fourth of July

- Labor Day

- Veterans Day

- Thanksgiving Day

- Day after Thanksgiving Day

- Christmas Day

### 6.19.10	Contract Disputes and Appeals

Except as provided in Section 3.1.6.4.3, the contract is not subject to arbitration.  Any dispute concerning performance of this contract will be decided by the Contracting Officer, who will put his or her decision in writing and serve a copy on the contractor and the Department.  The Contracting Officer’s decision will be final unless within ten (10) days of the mailing of such copy the contractor or Department files with the Director of the Department a written appeal.

In connection with any appeal proceeding under this subsection, the contractor will be afforded an opportunity to be heard and to offer evidence and oral argument in support of its position. The Director of the Department or an administrative law judge designated by the Director will take evidence and hear oral argument.

In the event the Director designates an administrative law judge to take evidence at a hearing, the hearing officer will issue a proposed decision to the contractor and to the Department, and the contractor and the Department will have ten (10) days after mailing of the proposed decision to deliver to the Director written comments on the proposed decision. The Director will, thereafter, issue a final decision for purposes of Iowa Code Chapter 17A.  In the event that the Director hears the evidence and oral arguments, he will issue a final decision without a comment period.  There will be on ex parte communication with the hearing officer appointed by the Director during the pendency of the appeal.  In any appeal process, whether or not before an administrative law judge, there will simultaneously be delivered by a party to the other party copies of all pleadings or other documents being filed in connection with the appeal.  The costs of an administrative appeal, including costs of reporting and preparing a transcript, will be paid by the party appealing.  The Director of the Department will render a decision promptly, and such decision will be final.  The pendency of an appeal to the Director or the District Court will not automatically stay any notice of termination that may be appealable.

Pending final determination of any dispute, the contractor will proceed diligently with the performance of this contract and in accordance with the Contracting Officer’s direction.

The contractor’s failure to follow the procedure set out above will be deemed a waiver of any claim that the contractor might have had.

### 6.19.11	Maintenance of Records

The Contractor shall retain, preserve and make available upon request all records relating to its performance and to any subcontractor’s performance under the Contract that sufficiently document and calculate all charges billed to the Department during the term of the Contract and for a period of not less than seven (7) years from the date of termination of the Contract.  Records involving matters, which are the subject of litigation, shall be retained for a period of not less than seven (7) years following the termination of litigation, if the litigation is not terminated within the normal retention period.  Microfilm or COLD storage copies of the documents contemplated herein may be substituted for the originals with the prior written consent of the Department, provided that the microfilming or COLD storage procedures are approved by the Department as reliable and supported by an effective retrieval system.

## 6.20		General Provisions

### 6.20.1		Assignment/Change of Control

The Contractor shall make no assignment, transfer, or other conveyance of the rights, duties or obligations of the Contract without the written consent of the Department.  This provision includes the reassignment of the Contract due to change in ownership of the Contractor.  Any assignment shall be made explicitly subject to all defenses, setoffs or counter claims that would have been available to the Department against the Contractor in the absence of such assignment.  All terms, provisions and conditions of the Contract shall be binding upon the parties and their respective successors and assignees.

### 6.20.2		Compliance with the Law

The Contractor and any subcontractor shall comply with applicable federal, state and local laws, regulations, rules, and orders.  The Contractor and any subcontractor shall also comply with applicable federal and state laws regarding business permits and licenses that may be required to perform services under the Contract.  The Contractor and any subcontractor shall also comply with state and federal civil rights laws and regulations, Section 504 of the Rehabilitation Act of 1973, and the Americans with Disability Act of 1990.

    - Providing Assistance to the Department

The Contractor will assist the Department in administering the Iowa a Medicaid Program and in carrying out the provisions of the State Plan.  The Contractor’s managers, supervisors and Key Personnel will assist the Department upon request and at no additional cost to the Department.

    - Knowledge of the Medicaid Program

The Contractor certifies that it is knowledgeable in all aspects of the operations of the Iowa Medicaid program and applicable federal and state laws, regulations, rules and policies, including what costs are allowable and any reporting requirements that may be required for receipt of federal funds.

### 6.20.5		Contract Modifications

The parties agree to meet and negotiate in good faith any modifications to the Contract that the parties believe are necessary.  Modifications shall be mutually agreed to by the Contractor and the Department and incorporated into the Contract as a written amendment.

Without written approval of the Department, the Contractor shall not materially alter or vary the services to be performed.

The Department reserves the right to modify the Contract as a result of changes in federal or state statutes, regulations, policies, or rules.

### 6.20.6		Cumulative Rights

The various rights powers, options, elections, and remedies of either party provided in the Contract shall be construed as cumulative and not exclusive of the others or exclusive of any rights, remedies or priorities allowed either party by law, or shall in any way affect or impair the right of either party to pursue any other equitable or legal remedy to which either party may be entitled as long as any default remains in any way unremedied, unsatisfied or undischarged.

### 6.20.7		Equal Employment Practices

The Contractor shall comply with all provisions of federal, state, and local laws, rules and executive orders which apply to insure that no client, employee or applicant for employment is discriminated against because of race, religion, color, age, sex, national origin, or disability.  The Contractor, if requested, shall provide state and federal agencies with appropriate reports as required to insure compliance with equal opportunity laws and regulations.  The Contractor shall insure that its employees, agents and subcontractors comply with the provisions of this Subsection.

### 6.20.8		Choice of Law and Forum

The Contract shall be construed and governed in accordance with the laws of the State of Iowa.  Any and all litigation or actions commenced in connection with the Contract shall be brought in Polk County District Court for the State of Iowa, Des Moines, Iowa.  This provision shall not be construed as waiving any immunity to suit or liability, including without limitation, sovereign immunity in State or Federal court, which may be available to the Department or the State of Iowa.

6.20.9		Cost of Litigation

In the event that either the Department or the Contractor deems it necessary to take legal action to enforce any provision of the Contract, the Contractor will bear the cost of the litigation.

### 6.20.10		Headings or Captions

The paragraph headings or captions are for identification purposes only and do not limit or construe the contents of the paragraphs.

### 6.20.11		Integration

The Contract represents the entire Contract between the parties and neither party is relying on any representation that may have been made which is not included in the Contract.

### 6.20.12		Lobbying Restrictions

The Contractor shall comply with all certification and disclosure requirements prescribed by 31 U.S.C. Section 1352 and any implementing regulations and shall be responsible for ensuring that any subcontractor fully complies with all certification and disclosure requirements.

### 6.20.13	No Conflict of Interest

The Contractor represents and warrants that it has no interest and shall acquire not interest that would conflict in any manner or degree with the performance of the services under the Contract.

### 6.20.14	Not a Joint Venture

Nothing in the Contract shall be construed as creating or constituting the relationship of a partnership, joint venture, or other association of any kind of agent and principal relationship between the parties.  The status of the Contractor and all subcontractors shall be that of an independent contractor.  Neither party, unless otherwise specifically provided in the Contract, has the authority to enter into any contract or create a binding obligation or liability on behalf of or in the name of the other party.

### 6.20.15	Notices

Any and all notices, designations, consents, offers, acceptances or any other communication provided for herein shall be given in writing by registered or certified mail, return receipt requested, by receipted hand delivery, by Federal Express, courier or other similar and reliable carrier which shall be addressed to each party as set forth as follows:

If to Department:  Contract Administrator

If to  Contractor:

Each notice shall be deemed to have been provided:

1.	At the time it is actually received; or,

2.	Within one (1) day in the case of overnight hand delivery, courier or services  such as Federal Express with guaranteed next day delivery; or,

3.	Within five (5) days after it is deposited in the U.S. Mail in the case of registered   U.S. Mail

From time to time, the parties may change the name and address of a party designated to receive notice.  Such changes of the designated person shall be in writing to the other party and as provided herein.

### 6.20.16	Obligations Beyond Contract Term

The Contract shall remain in full force and effect to the end of the specified term or until terminated or canceled pursuant to the Contract.  All continuing obligations of the Department and Contractor incurred or existing under the Contract as of the date of termination or cancellation shall survive the termination or cancellation.

### 6.20.17	Obligations of Joint Entities

If the Contractor is a joint entity, consisting of more than one individual, partnership, corporation, or other business organization, all such entities shall be jointly and severally liable for carrying out the activities and obligations of the Contract, and for any default of such activities and obligations.

### 6.20.18	Publications

The Contractor shall not publish results of Contract activity without prior written approval of the Department.  Such publication (written, visual or audio) shall contain an acknowledgment of Department support.  A copy of any such publication shall be furnished to the Department at no cost.

### 6.20.19	Severability

If any provision of the Contract is determined to be invalid or unenforceable by a court of competent jurisdiction, such determination shall not affect the validity or enforceability of any other part or provision of the Contract.

### 6.20.20	Solicitation

The Contractor warrants that no person or selling agency has been employed or retained to solicit and secure the Contract for commission, percentage or contingency excepting bona fide employees or selling agents retained for the purpose of securing business.

### 6.20.21	Third-Party Beneficiaries

The Contractor acknowledges that there are no third-party beneficiaries to the Contract.  The Contract is only to benefit the Department and the Contractor.

### 6.20.22	Utilization of Minority Business Enterprises

The Contractor acknowledges that it is the policy of the State of Iowa that minority business enterprises shall have the maximum, practicable opportunity to participate in the performance of State contracts.  Where feasible or applicable under the Contract, the Contractor agrees to make a reasonable effort to subcontract with minority business enterprises provided that to do so is not inconsistent with the efficient performance of the Contract.

### 6.20.23	Utilization of Small Business

The Contractor acknowledges that it is the policy of the State of Iowa that a fair portion of its purchases and contractors for supplies and services be placed with small businesses.  Where feasible or applicable under the Contract, the Contractor agrees to make a reasonable effort to subcontract with small businesses provided that to do so is not inconsistent with the efficient performance of the Contract.

### 6.20.24	Suspension and Debarment

The Contractor certifies pursuant to 31 CFR Part 19 that neither it nor its principals are presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this Contract by any federal department or agency.

### 6.20.25	Waiver

Except as specifically provided in a waiver signed by the Department and the Contractor, failure by either party at any time to require performance by the other party or to claim a breach of any provision of the Contract shall not be construed as affecting any subsequent right with respect thereto.

### 6.20.26	Tobacco Smoke

Public Law 103227, also known as the Pro-Children Act of 1994 (Act), requires that smoking not be permitted in any portion of any indoor facility owned or leased or contracted for by an entity and used routinely or regularly for the provision of health, day care, early childhood development services, education or library services to children under the age of eighteen (18), if the services are funded by federal programs either directly or through state or local governments, by federal grant, contract, loan, or loan guarantee.  The law also applies to children’s services that are provided in indoor facilities that are constructed, operated, or maintained with such federal funds.  The law does not apply to children’s services provided in private residences; portions of facilities used for inpatient drug or alcohol treatment; service providers whose sole source of applicable federal funds is Medicare or Medicaid; or facilities where WIC coupons are redeemed.  Failure to comply with the provisions of the law may result in the imposition of a civil monetary penalty of up to $1,000 for each violation and/or the imposition of an administrative compliance order on the responsible party.

By entering into contract with DHS, the Contractor certifies that it and its subcontractors will comply with the requirements of the Act and will not allow smoking within any portion of any indoor facility used for the provision of services for children as defined by the Act.

### 6.20.27	Drug Free Work Place

The Contractor shall provide a drug free workplace in accordance with the Drug Free Workplace Act of 1988 as implemented by 45 CFR Part 76.

## 6.21		Contingency

The Contract is subject to review and approval by the Centers for Medicare and Medicaid Services (CMS).  The Department shall have the right to modify the Contract at any time to comply with CMS requirements.

## Attachment A: Glossary of Terms and Acronyms

| Acronym or Term | Definition |
| --- | --- |
| AAA | Area Agencies on Aging |
| ABC / IABC | Iowa Automated Benefit Calculation System |
| ACS | Affiliated Computer Services, Iowa’s present Fiscal Agent for the Medicaid program |
| APG | Ambulatory Patient Groups |
| A/R System | Accounts Receivable System. This system was instituted to track county financial obligations for support of the Medicaid program. County governments in Iowa are responsible for the non-federal share of certain Medicaid service costs for persons age 18 and older. These services include ICF/MR, MR & BI Waivers, and Adult Rehabilitation. |
| ARO | Adult Rehabilitation Option. These are individuals with chronic mental illness. |
| ASAP-AP | A PC-based EMC submission software package for submitting claims and claim adjustments. |
| AVR or AVRS | Automated Voice Response System |
| AWP | Average Wholesale Price. Part of a calculation for one of the State’s four pharmacy reimbursement methods. |
| BCBS | Blue Cross Blue Shield |
| BENDEX | Beneficiary & Earnings Data Exchange System |
| BI | Brain-Injured |
| Buy-In | See Medicare Buy-In |
| CD | Compact Disc |
| CD ROM | Compact Disc Read-Only Memory |
| CFR | Code of Federal Regulations |
| CHAMPUS | Civilian Health & Medical Programs of the Uniformed Services (Now TRI-CARE) |
| CICS | Customer Information Control System |
| CLIA | Clinical Laboratory Improvement Amendments |
| CMAP | Children’s Medical Assistance |
| CMS | Centers for Medicare and Medicaid Services (formerly HCFA) |
| CMS 64 Report | The CMS 64 Report provides the State’s Medicaid Financial Statistics Tables to the Federal Government. |
| COLD Storage | Computer Output to Laser Disk |
| County of Legal Settlement | “County of Legal Settlement” is a status defined in Iowa law as being acquired by a person when a specific county is identified as having a financial responsibility for that person. |
| County of Residence | A person’s “County of Residence” is defined as the county where the person is currently living. The courts have interpreted residence very broadly. Residence can be established without regard to length of time. |
| CP | Client Participation |
| CPT-4 | Current Procedural Terminology, Version 4 |
| CSR | Change Service Request. This is the process by which DHS or a Systems contractor requests modifications or changes to the MMIS. This may include production of a special report, modification to a system process, or a new requirement from the MMIS. |
| Crossover Claims | Claims for members with both Medicare and Medicaid coverage. |
| DDI Phase | Design, Development, and Implementation Phase of Contract |
| DESI | Drug Efficacy Study Implementation |
| DHS | Iowa Department of Human Services |
| DIA | Iowa Department of Inspection and Appeals |
| DO | Doctor of Osteopathy |
| DPH or IDPH | Iowa Department of Public Health |
| DRF or IDRF | Iowa Department of Revenue and Finance |
| DRG | Diagnosis Related Groups |
| DSH | Disproportionate Share Hospital |
| DSS | Decision Support System |
| DUR | Drug Utilization Review. See also Pro-DUR and Retro-DUR. |
| EAC | Estimated Acquisition Cost |
| EEP | Extended Enrollment Period |
| EFT | Electronic Funds Transfer |
| EMC | Electronic Media Claim |
| EOB | Explanation of Benefit. See also REOMB. |
| EPP | Extended Participation Period |
| EPSDT | Early and Periodic Screening, Diagnosis, and Treatment |
| EQRO | External Quality Review Organization |
| ESLIMB or ESLMB | Expanded Specified Low-Income Medicare Beneficiaries |
| FACS | Family And Children’s Services system. This is the payment and tracking system for protective services in Iowa, including family-centered, family foster care, foster group home care and family preservation services. |
| FDA | Food and Drug Administration |
| FEIN | Federal Employer Identifying Number |
| FFP | Federal Financial Participation |
| FFS | Fee For Service |
| FMAP | Family Medical Assistance Programs |
| FPL | Federal Poverty Level |
| FQHC | Federally Qualified Health Centers |
| FTE | Full-Time Equivalent |
| FUL | Federal Upper Limits |
| GSD | General Systems Design |
| GUI | Graphical User Interface |
| hawk-i | Healthy and well kids in Iowa. hawk-i is the name of the non-Medicaid portion of Iowa’s Title XXI SCHIP program. |
| HCBS | Home and Community Based Services waivers. Iowa has six HCBS waivers, which are for: the Ill and Handicapped, the Elderly, Mentally Retarded, Physically Disabled, Brain Injury, and AIDS/HIV. |
| HCFA-1500 | Health Care Financing Administration form 1500. The HCFA-1500 is the basic form prescribed by CMS for claims from physicians and suppliers, except for ambulance services. |
| HCPCS | Healthcare Common Procedure Coding System |
| HEDIS® | Health Plan Employer Data and Information Set. HEDIS is a set of standardized performance measures designed to ensure that purchasers and members have the information they need to reliably compare the performance of managed health care plans. |
| HIPAA | Health Insurance Portability and Accountability Act of 1996. |
| HIPP | Health Insurance Premium Payment |
| HMO | Health Maintenance Organization. There are currently three HMO providers in the State: John Deere Health Plan, Coventry Health Care, and Iowa Health Solutions. |
| HMS | Health Management Systems, Inc. HMS is the Iowa contractor who performs retroactive recovery of third party liability payments. |
| HRSA | Health Resource Services Administration |
| IABC | See ABC |
| ICBS | Iowa County Billing System |
| ICD-9-CM | International Classification of Diseases 9th Edition Clinical Modification |
| ICF | Intermediate Care Facilities |
| ICF/MR | Intermediate Care Facility for the Mentally Retarded |
| ICN | Iowa Communications Network |
| ID | Identification (number) |
| IDEA | Individual Disabilities Education Act |
| IFAS | Iowa Financial Accounting System |
| IFMC | Iowa Foundation for Medical Care |
| IGT | Intergovernmental Transfer |
| IME | Indirect Medical Education |
| IMW | Income Maintenance Worker (referred to as Eligibility Worker in some states) |
| Iowa Plan | The Iowa Plan for Behavioral Health (Iowa Plan) is Iowa’s statewide, managed Behavioral Health plan for mental health and substance abuse treatment services. |
| IPA | Iowa Pharmacy Association, subcontractor of IFMC for administrative and clinical support of the DUR Commission. |
| I&SS | Implementation and Support Services |
| ISIS | Individualized Service Information System |
| ITE | Information Technology Enterprise |
| JCAHO | Joint Commission on Accreditation of Healthcare Organizations |
| LAN | Local Area Network |
| LI or Lock-In | A special program administered by DHS for Medicaid members who have “over utilized” Medicaid services. These individuals are issued a special identification card and assigned to a select group of “Lock-In” providers to control claims. |
| Log Letter | A log letter process is used to track resolution of changes and issues related to the contractual agreement between the Fiscal Agent and DHS, changes in procedures, manual processes, staffing requests and other issues not handled under the Change Service Request process. |
| LOS | Length of Stay |
| LSO | Limited Service Organization |
| LTC | Long Term Care |
| MAC | Maximum Allowable Cost; e.g., Federal MAC or State MAC |
| MAR or MARS | Management and Administrative Reporting (MAR) Subsystem |
| MCO | Managed Care Organization. Iowa defines both HMOs and MediPASS Providers as being MCOs |
| MD | Doctor of Medicine |
| MDS | Minimum Data Set |
| Medically Needy | The Medically Needy program provides medical assistance to individuals who meet the categorical but not the financial criteria for Medicaid eligibility. Medically Needy eligibles may be responsible for a portion of their medical expenses. This is referred to as “spenddown”. |
| Medicare Buy-In | Premium Payments made by DHS to CMS on behalf of Iowa Medicaid members that are determined to be Medicare eligible. |
| MediPASS | Medicaid Patient Access to Service System. This is Iowa’s PCCM program. |
| MEPD | Medicaid for Employed People with Disabilities |
| MEVS | Medicaid Eligibility Verification System |
| MPFCU | Medicaid Provider Fraud Control Unit; The Iowa business unit responsible for conducting Federally-required Medicaid Provider Fraud Control Unit (MPFCU) activities as well as State-sponsored member (recipient) fraud control activities |
| MHC | Managed Health Care |
| MHCAC | Managed Health Care Advisory Committee |
| MMIS | Medicaid Management Information System, also referred to as “Core MMIS” |
| MQC | Medicaid Quality Control program. |
| MR | Mentally Retarded (developmentally disabled) |
| MSIS | Medicaid Statistical Information System |
| NABP | National Association of Boards of Pharmacy |
| NCQA | National Committee for Quality Assurance |
| NDC | National Drug Code |
| NF | Nursing Facility |
| NF-MI | Nursing Facility for the Mentally Ill; Iowa Medicaid also separately designates Specialty Nursing Facilities for the Mentally Ill as “Specialty NF-MI” |
| NIPS | Non-Inpatient Services |
| NOD | Notice of Decision |
| NPI | National Provider Identifier number |
| OIG | Office of the Inspector General; the Federal authority for identifying and investigating instances of fraud and abuse for State Medicaid programs |
| Online | Accessible via a computer system or computer network |
| Operations Phase | If applicable, the Operations Phase of the contract refers to the contract phase in which the contractors awarded contracts by this RFP will assume and maintain live operation of a Medicaid function from a current contractor or the State. In the event that a current contractor is awarded a contract whose function they are already providing, the Operations Phase then refers to the point where newly implemented enhancements, services, or features begin operation. |
| PA | Prior Authorization |
| P&T | Pharmaceutical and Therapeutics Committee |
| Pay and Chase | Pay and Chase is the term used by Iowa Medicaid to identify the portion of funds paid to a provider for member services that are recoverable from liable third parties. |
| PC | Personal Computer |
| PCCM | Primary Care Case Management. Providers are paid on a fee-for-service basis, with an addition premium paid for care management. Iowa’s version of PCCM is MediPASS. |
| PDD | Procedure, Drug, and Diagnosis |
| PDDDA | Procedure, Drug, Diagnosis, DRG and APG file |
| PDL | Preferred Drug List |
| PMIC | Psychiatric Medical Institutions for Children |
| PMF | Provider Master File |
| POS | Point-Of-Sale |
| PRO | Peer Review Organization |
| Pro-DUR | Prospective Drug Utilization Review |
| QA/UR | Quality Assurance/Utilization Review |
| QDWP | Qualified Disabled Working Person |
| QIO | Quality Improvement Organization |
| QMB | Qualified Medicare Beneficiary |
| RA | Remittance Advice |
| RBRVS | Resource-Based Relative Value Scale |
| RCF | Residential Care Facility |
| RCF/MR | Residential Care Facility for the Mentally Retarded |
| REOMB | Recipient Explanation Of Medicaid Benefit. See also EOB. |
| Retro-DUR | Retrospective Drug Utilization Review |
| REVS | Recipient Eligibility Verification System |
| RFP | Request for Proposal |
| RHC | Rural Health Clinic |
| RHEP | Recipient Health Education program, program helps patients with unique problems, such as compliance, migraine, paid management, self-direction, etc. DUR Commission refers patients to this program. |
| RTS | Rehabilitative Treatment Services |
| RVS | Relative Value Scale (or Schedule) |
| SCHIP | State Children’s Health Insurance Program |
| SDX | State Data Exchange |
| SID | State I.D. number |
| SIQ | Supplemental Insurance Questionnaire |
| SLIMB or SLMB | Specified Low-Income Medicare Beneficiary |
| SLTF | Senior Living Trust Fund |
| SMAC | State Maximum Allowable Cost |
| SNF | Skilled Nursing Facility |
| SQL | Structured (or System) Query Language |
| Spenddown | When individuals receive too much income to qualify for Medicaid, the amount of excess income can be “spent down” in order to qualify. |
| SSA | Social Security Administration |
| SSN | Social Security Number |
| STARS | Services Tracking, Analysis, and Reporting System; STARS is the Iowa Department of Human Services’ present DSS whose functionality is being replaced in this procurement. |
| Supplemental DSH | Supplemental Disproportionate Share Hospitals. A reimbursement program, in which supplemental payment adjustments are made to qualifying DSH facilities in addition to the standard base payments. This program was created to further assist hospitals that treat a disproportionate share of Iowa Medicaid and other low-income families. |
| Supplemental IME | Supplemental Indirect Medical Education. The Balanced Budget Act of 1997 provides for supplemental payment to teaching hospitals for operating indirect medical education (IME) to help cover the increased operating, or patient care, costs that are associated with approved intern and resident programs. |
| SUR or SURS | Surveillance and Utilization Review (SUR) Subsystem |
| TAD | Turnaround Document. The paper TAD is used to bill for long term care services. It is a preprinted “turnaround” form that is generated each month for members who have a nursing home program code. The TADs are mailed to the institutions and the institutions enter on the TADs any changes that have occurred during the month, sign, and return. |
| TANF | Temporary Aid for Needy Families |
| TCM | Targeted Case Management |
| TCN | Transaction Control Number. The transaction control number is used to uniquely identify claims documents. |
| Title XIX | Social Security Act, Title XIX (Title 19). This Act established Medicaid medical assistance programs. |
| Title XVIII | Social Security Act, Title XVIII (Title 18). Title 18 of the Act, which is entitled Health Insurance for the Aged and Disabled, established Medicare health insurance. |
| Title XXI | Social Security Act, Title XXI (Title 21). This act provides funds to States, enabling them to initiate and expand the provision of child health assistance to uninsured, low-income children. |
| TPA | Third Party Administrator |
| TPL | Third Party Liability |
| Turnover Phase | If applicable, the Turnover Phase refers to the final phase of the contracts awarded by this RFP, in which the awarded contractor “turns over” operations to a new contractor. |
| UB-92 | Universal Billing form 92. The UB-92 is used by institutional and other selected providers to bill for Medicare, Part A type services. |
| UPIN | Universal Provider Identification Number |
| UPL | Upper Payment Limit |
| UR | Utilization Review |
| Usual & Customary | One of Four Reimbursement Methods for Pharmacy. This refers to the amount that a provider typically bills for a particular drug. |
| Waiver Programs | See HCBS. |
| Work Plan | The Work plan for response to this RFP includes Tasks and Subtasks, Duration, Resources, Milestones/Deliverables, and Target Dates for Milestones/ Deliverables |
| X12 270/271 | ANSI ASC X12 270/271 Transaction. Refers to HIPAA Healthcare Eligibility Benefit Inquiry and Response Transactions |
| X12 275 | ANSI ASC X12 275 Transaction. Refers to HIPAA Claims Attachment Transaction (yet to be finalized and incorporated) |
| X12 276/277 | ANSI ASC X12 276/277 Transaction. Refers to HIPAA Healthcare Claims Status Request and Response Transactions |
| X12 278 | ANSI ASC X12 278 Transaction. Refers to HIPAA Referral Certification and Prior Authorization Requests Transaction |
| X12 820 | ANSI ASC X12 820 Transaction. Refers to HIPAA Premium Payment Transaction |
| X12 834 | ANSI ASC X12 834 Transaction. Refers to HIPAA HMO Enrollment and Disenrollment Transaction |
| X12 835 | ANSI ASC X12 835 Transaction. HIPAA Claims Payment and Remittance Advice Transaction |
| X12 837 | ANSI ASC X12 837 Transaction. Refers to HIPAA Healthcare Claim or Encounter Transaction |

## Attachment B: Items in Resource Room / Bidder's Library

BIDDER’S  LIBRARY/RESOURCE  ROOM

# MMIS SYSTEM DOCUMENTATION

- Iowa MMIS Detailed System Design (volumes 1 through 9)

- Edit/Audits Instructions

- Title XIX Interface Description

- ISIS Interface Description

- Title XIX Record Layout

- MMIS “Valid Values Booklet”

# PROCEDURE/DESK MANUALS

- STARS User Manual

- Dental Prior Authorization

- File Maintenance

- Provider Relations

- Medical review

- SURS

- Claims Processing

- Drug Rebate

- Financial

- Point-of-Sales System

- Policies and Procedure Manual of the Iowa  Medicaid Drug Utilization Review Commission

- Iowa Medicaid DUR Annual Report of Activities Fiscal Year End 2003

# PROVIDER INFORMATION

- Sample Newsletter Bulletin

- Iowa Unique Claim Form

- Claim Attachment Form

- Credit/Adjustment Form

- Provider Agreement

- Enrollment Application

- Provider Manuals ** (available at www.dhs.state.ia.us)

# FISCAL AGENT OPERATIONS MONTHLY INVOICES

- January 1999 through December 1999

- January 2000 through December 2000

- January 2001 through December 2001

- January 2002 through December 2002

- January 2003 through November 2003

# OTHER

- DHS Member Publications **

- Sample REOMB

- Statistics **

- Fiscal Agent Operational Procedures

**not available at copy center

## Attachment C: Iowa Capitol Complex Parking Map

## Attachment D: Bid Proposal Mandatory Requirements Checklist

On the following pages, DHS has provided the template for the Bid Proposal Mandatory Requirements Checklist that is to be submitted with the Technical Proposal portion of Bid Proposals.  Bidders are expected to confirm compliance by typing or printing “Yes” in the “Bidder Check” column.  Upon receipt of Bid Proposals, DHS will confirm compliance by entering “Yes” in the “DHS Check” column.

| Bidder Name: |
| --- |
| Mandatory Reqt # | Requirement | Bidder Check | DHS Check |
| 1 | Did the Bidder submit a Letter of Intent to Bid by 3:00 p.m., Central Time, on January 15, 2004? |  |  |
| 2 | Are all Bid Proposal materials being submitted to the Issuing Officer on or before specified submission deadline of March 9, 2004 at 3:00pm, Central Time? |  |  |
| 3 | Does each Bid Proposal consist of three distinct parts (i.e., Technical Proposal, Cost Proposal, and Company Financial Information)? |  |  |
| 4 | Is each Bid Proposal sealed in a box (or boxes), with the Cost Proposal and the Company Financial Information portions sealed in separate, labeled envelopes inside the same box(es)? |  |  |
| 5 | Are packing boxes numbered in the following fashion: 1 of 4, 2 of 4, etc., for each Bid Proposal that consists of multiple boxes? |  |  |
| 6 | Are all boxes containing bids labeled with the following information?: Bidder's Name and Address Issuing Officer and Department's Address (Identified by Section 2.1) RFP Title (Iowa Medicaid Enterprise Procurement) and RFP Reference Number (MED-04-015) RFP Component for which the Bid Proposal is being submitted for consideration (e.g., Core MMIS Contract, Medical Services Contract, et al) |  |  |
| 7 | Are separate boxes utilized for each Bid Proposal if submitting Bid Proposals for more than one of the nine separate contract awards? |  |  |
| 8 | Are all Bid Proposal materials printed on 8.5" x 11" paper (two-sided)? |  |  |
| 9 | Are materials for each Technical Proposal presented in a spiral binder, comb binder, or similar binder separate from the sealed Cost Proposal materials? (Note: Technical Proposals in 3-ring binders will not be accepted.) |  |  |
| 10 | Are materials for each Cost Proposal presented in a small 3-ring binder, spiral or comb binders, “sliding bar” report cover, or similar binding that allows for easy removal of documents? (NOTE: This will be determined when Cost Proposals are opened after Technical Proposals have been evaluated.) |  |  |
| 11 | Are materials for each Company Financial Information presented in small 3-ring binder, spiral or comb binders, “sliding bar” report cover, or similar binding that allows for easy removal of documents? (NOTE: This will be determined when Company Financial Information volumes are opened for the financial viability screening.) |  |  |
| 12 | Is one (1) “sanitized” copy of Bid Proposal materials being submitted if any Bid Proposal information is designated as confidential? (Note: Bidders cannot designate their entire proposal as confidential or proprietary.) |  |  |
| 13 | Does each Bid Proposal package include one (1) original, eight (8) copies, and one (1) sanitized copy (if applicable) of the Technical Proposal in a separate binder (or set of binders)? Are the original, copies, and sanitized copy correctly marked? |  |  |
| 14 | Does each Cost Proposal package 1 original, 8 Copies, and 1 Sanitized Copy of Cost Proposal (in Separate, Sealed Envelopes)? Are the original, copies, and sanitized copy correctly marked? (NOTE: This will be determined when Cost Proposals are opened after Technical Proposals have been evaluated.) |  |  |
| 15 | Does each Company Financial Information package contain 1 original of Company Financial Information (in a Separate Sealed Envelope)? (NOTE: This will be determined when Company Financial Information volumes are opened for the financial viability screening.) |  |  |
| 16 | Are all Bid Proposals also being submitted on CD Rom (2 CD-Rom copies per Bid Proposal). |  |  |
| 17 | Does each submitted CD-Rom contain one full version of each Bid Proposal part and one “sanitized” version of each bid proposal part? |  |  |
| 18 | Are all electronic files in PDF format or Microsoft Word 2000 format? |  |  |
| 19 | Are all electronic files individually identified by Component Name, Bid Proposal part, and version? |  |  |
|  | TECHNICAL PROPOSAL CONTENTS |  |  |
| 20 | Does each Technical Proposal consist of the following sections separated by tabs with associated documents and responses presented in the following order?: Table of Contents (Tab 1) Transmittal Letter (Tab 2) Requirements Checklists and Cross-References (Tab 3) Executive Summary / Introduction (Tab 4) Understanding of the Iowa Medicaid Enterprise Procurement Project (Tab 5) Services Overview (Tab 6) General Requirements (Tab 7) Start-Up Activities (Tab 8) Operational Requirements (Tab 9) Project Management Planning (Tab 10) Corporate Organization, Experience, and Qualifications (Tab 11) Certifications and Guarantees by the Bidder (Tab 12) |  |  |
| 21 | Does the Table of Contents in Tab 1 of the Technical Proposal identify all Sections, Subsection(s), and corresponding page numbers? |  |  |
| 22 | Does the Transmittal Letter in Tab 2 include the following?: |  |  |
|  | A signature by an person authorized to legally bind the bidder |  |  |
|  | Print on official business letterhead |  |  |
|  | The bidder’s mailing address |  |  |
|  | Electronic mail address, fax number, and telephone number for both the authorized signer and the point of contact designated by the bidder |  |  |
|  | A statement indicating that the bidder is a corporation or other legal entity. Identification of all subcontractors A statement indicating the exact amount of work to be done by the prime contractor [not less than sixty percent (60%)] and each subcontractor, as measured by percentage of total contract price. |  |  |
|  | A statement confirming that the bidder is registered to do business in Iowa The corporate charter number of the prime contractor Assurances that any subcontractor proposed is also licensed to work in Iowa |  |  |
|  | A statement identifying the bidder's Federal Tax Identification Number |  |  |
|  | A statement that the bidder will comply with all Contract Terms and Conditions as indicated by Section 9 of this RFP |  |  |
|  | A statement that no attempt has been made or will be made by the bidder to induce any other person or firm to submit or not to submit a proposal |  |  |
|  | A statement of affirmative action that the bidder does not discriminate in its employment practices with regard to race, color, religion, age (except as provided by law), sex, marital status, political affiliation, national origin, or handicap |  |  |
|  | A statement that no cost or pricing information has been included in the transmittal letter or the Technical Proposal |  |  |
|  | A statement identifying all amendments to this RFP issued by the state and have been received by the bidder. (If no amendments have been received, a statement to that effect shall be included) |  |  |
|  | A statement that the bidder certifies in connection with this procurement that: a) The prices proposed have been arrived at independently, without consultation, communication, or agreement, as to any matter relating to such prices with any other bidder or with any competitor for the purpose of restricting competition; and b) Unless otherwise required by law, the prices quoted have not been knowingly disclosed by the bidder prior to award, directly or indirectly, to any other bidder or to any competitor |  |  |
|  | A statement that the person signing this proposal certifies that he/she is the person in the bidder's organization responsible for, or authorized to make, decisions regarding the prices quoted and that he/she has not participated, and will not participate, in any action contrary to item 11 above |  |  |
|  | Is a statement from each proposed subcontractor appended to the transmittal letter signed by an individual authorized to legally bind the subcontractor stating: The general scope of work to be performed by the subcontractor The subcontractor's willingness to perform the work indicated The subcontractor's assertion that it does not discriminate in employment practices with regard to race, color, religion, age (except as provided by law), sex marital status, political affiliation, national origin, or handicap |  |  |
|  | Identification of any request for confidential treatment of information, in addition to the specific statutory basis supporting the request and an explanation why disclosure of the information is not in the best interest of the public. |  |  |
|  | The name, address and telephone number of the individual authorized to respond to the Department about the confidential nature of the information (if applicable) |  |  |
| 23 | Is a completed copy of the Mandatory Requirements Checklist included in Tab 3? |  |  |
| 24 | Is a General Requirements Cross Reference in Tab 3 included for each Technical Proposal under consideration, based upon the sample provided by Attachment E as specified in RFP Section 7.2.3.2? |  |  |
| 25 | Is an Operational Requirements Cross Reference in Tab 3 included for each Technical Proposal under consideration, based upon the sample provided by Attachment E as specified in RFP Section 7.2.3.3? |  |  |
| 26 | Are requirements numbers listed above the paragraph or set of paragraphs for all addressed requirements in? |  |  |
| 27 | Does information in Tab 12 include the following?: |  |  |
|  | A signed copy Attachment F which authorizes the release of information to the Department |  |  |
|  | A signed copy Attachment G, which certifies that the bidder is not presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from covered transactions by any federal, department or agency |  |  |
|  | A signed copy of Attachment H, which certifies that the Bid Proposal was developed independently, and also certifies that no relationship exists or will exist during the contract period between the bidder and the Department that interferes with fair competition or is a conflict of interest. |  |  |
|  | A signed copy of Attachment I, which certifies that the contents of the Bid Proposal are true and accurate |  |  |
|  | A signed copy of Attachment J, which certifies that the bidder has sufficient available resources to provide the services proposed in the Bid Proposal. |  |  |
|  | A statement that stipulates that, with the submitted Bid Proposal, the bidder acknowledges the acceptance of all terms and conditions stated in the RFP. (If the bidder objects to any term or condition, a specific reference to the RFP page, section, paragraph, and line number(s) must be made. Objections or responses that materially alter the RFP shall be deemed non-responsive and disqualify the bidder.) |  |  |
|  | A written guarantee regarding the availability of the services offered and that all Bid Proposal terms, including price, will remain firm for at least 120 days after the date set for completion of contract negotiations and execution of the contract. |  |  |
|  | COST PROPOSAL CONTENTS |  |  |
| 28 | Does the Cost Proposal include the following sections?: Table of Contents Bid Proposal Security Pricing Schedules Company Financials |  |  |
| 29 | Does Tab 1 include a Table of Contents of the Cost Proposal? |  |  |
| 30 | Does the Table of Contents identify all Sections, Subsections, and corresponding page numbers? |  |  |
| 31 | Is a Proposal Bid Bond or proposal guarantee in the form of a cashier's check, certified check, bank draft, treasurer’s check, or bond payable to DHS in an amount equal to 5% of the total implementation and operations costs identified by Pricing Schedule A of the Cost Proposal included in Tab 2? |  |  |
| 32 | Are photocopies of the Proposal Bid Bond included in Tab 2 in all other copies of the Cost Proposal submitted by the bidder? |  |  |
| 33 | If a bond is used, is it issued by a surety licensed to do business in Iowa? |  |  |
| 34 | Are pricing schedules as specified in the RFP included in Tab 3? |  |  |
|  | COMPANY FINANCIAL INFORMATION |  |  |
| 35 | Does the Company Financial Information include audited financial statements (annual reports) for the last 3 years? |  |  |
| 36 | Does the Company Financial Information include at least three (3) financial references (e.g., letters from creditors, letters from banking institutions, Dun & Bradstreet supplier reports,etc.)? |  |  |
| 37 | Does the Company Financial Information include a description of other contracts or projects currently undertaken by the bidder? |  |  |
| 38 | Does the Company Financial Information include a summary of any pending or threatened litigation, administrative or regulatory proceedings or similar matters that could affect the ability of the bidder to perform the required services? |  |  |
| 39 | Does the Company Financial Information include a disclosure of any contracts during the preceding three (3) -year period, in which the bidder or any subcontractor identified in the Bid Proposal has defaulted. List all such contracts and provide a brief description of the incident, the name of the contract, a contact person and telephone number for the other party to the contract? |  |  |
| 40 | Does the Company Financial Information include a disclosure of any contracts during the preceding three (3) -year period, in which the bidder or any subcontractor identified in the Bid Proposal has terminated a contract prior to its stated term or has had a contract terminated by the other party prior to its stated term.? |  |  |
| 41 | Does the Company Financial Information include the company’s five year business plan that would include the award of the State’s contract as part of the work plan? |  |  |

## Attachment E: Sample Cross-reference for General Requirements and Operational Requirements

The following table provides a sample of the necessary cross-reference for General and Operational requirements.

| RFP Section and Requirement # | Location of Response in Bid Proposal |
| --- | --- |
| Section 5.2.2.1.1, Requirement #1 | Section 9.2, Page 130 |
| Section 5.2.4.1.1, Requirement #7 | Section 9.4, Page 185 |

The bidder is expected to produce a similar table with the same column headings.

## Attachment F: Authorization to Release Information

AUTHORIZATION TO RELEASE INFORMATION

(name of bidder) hereby authorizes any person or entity, public or private, having any information concerning the bidder’s background, including but not limited to its performance history regarding its prior rendering of services similar to those detailed in this RFP, to release such information to the Department.

The bidder acknowledges that it may not agree with the information and opinions given by such person or entity in response to a reference request.  The bidder acknowledges that the information and opinions given by such person or entity may hurt its chances to receive contract awards from the Department or may otherwise hurt its reputation or operations.  The bidder is willing to take that risk.  The bidder agrees to release all persons, entities, the Department, and the State of Iowa from any liability whatsoever that may be incurred in releasing this information or using this information.

Printed Name of Bidder Organization

Signature of Authorized Representative			Date

## Attachment G: Certification Regarding Debarment, Suspension, Ineligibility, and Voluntary Exclusion - Lower Tier Covered Transactions

CERTIFICATION REGARDING DEBARMENT,

SUSPENSION, INELIGIBILITY AND VOLUNTARY

EXCLUSION--LOWER TIER COVERED TRANSACTIONS

By signing and submitting this Proposal, the bidder is providing the certification set out below:

1.	The certification in this clause is a material representation of fact upon which reliance was placed when this transaction was entered into.  If it is later determined that the bidder knowingly rendered an erroneous certification, in addition to other remedies available to the federal government the department or agency with which this transaction originated may pursue available remedies, including suspension and/or debarment.

2.	The bidder shall provide immediate written notice to the person to which this Proposal is submitted if at any time the bidder learns that its certification was erroneous when submitted or had become erroneous by reason of changed circumstances.

3.	The terms covered transaction, debarred, suspended, ineligible, lower tier covered transaction, participant, person, primary covered transaction, principle, proposal, and voluntarily excluded, as used in this clause, have the meaning set out in the Definitions and Coverage sections of rules implementing Executive Order 12549.  You may contact the person to which this Proposal is submitted for assistance in obtaining a copy of those regulations.

4.	The bidder agrees by submitting this Proposal that, should the proposed covered transaction be entered into, it shall not knowingly enter into any lower tier covered transaction with a person who is proposed for debarment under 48 CFR part 9, subpart 9.4, debarred, suspended, declared ineligible, or voluntarily excluded from participation in this covered transaction, unless authorized by the department or agency with which this transaction originated.

5.	The bidder further agrees by submitting this Proposal that it will include this clause titled "Certification Regarding Debarment, Suspension, Ineligibility and Voluntary Exclusion--Lower Tier Covered Transaction," without modification, in all lower tier covered transactions and in all solicitations for lower tier covered transactions.

6.	A participant in a covered transaction may rely upon a certification of a prospective participant in a lower tier covered transaction that it is not proposed for debarment under 48 CFR part 9, subpart 9.4, debarred, suspended, ineligible, or voluntarily excluded from covered transactions, unless it knows that the certification is erroneous.  A participant may decide the method and frequency by which it determines the eligibility of its principals.  A participant may, but is not required to, check the List of Parties Excluded from Federal Procurement and Non-procurement Programs.

7.	Nothing contained in the foregoing shall be construed to require establishment of a system of records in order to render in good faith the certification required by this clause.  The knowledge and information of a participant is not required to exceed that which is normally possessed by a prudent person in the ordinary course of business dealings.

8.	Except for transactions authorized under paragraph 4 of these instructions, if a participant in a covered transaction knowingly enters into a lower tier covered transaction with a person who is proposed for debarment under 48 CFR part 9, subpart 9.4, suspended, debarred, ineligible, or voluntarily excluded from participation in this transaction, in addition to other remedies available to the federal government, the department or agency with which this transaction originated may pursue available remedies, including suspension and/or debarment.

CERTIFICATION REGARDING DEBARMENT,

SUSPENSION, INELIGIBILITY AN VOLUNTARY

EXCLUSION--LOWER TIER COVERED TRANSACTIONS

(1)	The bidder certifies, by submission of this Proposal, that neither it nor its principals is presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this transaction by any federal department or agency.

(2)	Where the bidder is unable to certify to any of the statements in this certification, such bidder shall attach an explanation to this Proposal.

Signature								Date

Name (Printed)

Title

Name of Bidder Organization

## Attachment H: Certification of Independence and No Conflict of Interest

CERTIFICATION OF INDEPENDENCE AND NO CONFLICT OF INTEREST

By submission of a Bid Proposal, the bidder certifies (and in the case of a joint proposal, each party thereto certifies) that:

- The Bid Proposal has been developed independently, without consultation, communication or agreement with any employee or consultant of the Department who has worked on the development of this RFP, or with any person serving as a member of the evaluation committee;

- The Bid Proposal has been developed independently, without consultation, communication or agreement with any other bidder or parties for the purpose of restricting competition;

- Unless otherwise required by law, the information in the Bid Proposal has not been knowingly disclosed by the bidder and will not knowingly be disclosed prior to the award of the contract, directly or indirectly, to any other bidder;

- No attempt has been made or will be made by the bidder to induce any other bidder to submit or not to submit a Bid Proposal for the purpose of restricting competition;

- No relationship exists or will exist during the contract period between the bidder and the Department that interferes with fair competition or is a conflict of interest.

Name								Date

Title

Name of Bidder Organization

## Attachment I: Proposal Certifications and Declarations

PROPOSAL CERTIFICATION

BIDDERS – SIGN AND SUBMIT CERTIFICATION WITH PROPOSAL.

I certify that I have the authority to bind the bidder indicated below to the specific terms, conditions and technical specifications required in the Department’s Request for Proposals (RFP) and offered in the bidder’s proposal.  I understand that by submitting this Bid Proposal, the bidder indicated below agrees to provide Medical Services with Preferred Drug List services which meet or exceed the requirements of the Department’s RFP unless noted in the Bid Proposal and at the prices quoted by the bidder.

I certify that the contents of the Bid Proposal are true and accurate and that the bidder has not made any knowingly false statements in the Bid Proposal.

Name								Date

Title

Name of Bidder Organization

## Attachment J: Certification of Available Resources

PROPOSAL CERTIFICATION OF AVAILABLE RESOURCES

BIDDERS – SIGN AND SUBMIT CERTIFICATION WITH PROPOSAL.

I certify that the bidder organization indicated below has sufficient personnel resources available to provide all services proposed by this Bid Proposal.  I duly certify that these personnel resources for the contract awarded will be available on and after April 15, 2004.

In the event that we, the bidder, have bid more than one component contract specified by this RFP, my signature below also certifies that the personnel bid for this component Bid Proposal are not personnel for any other component Bid Proposal.  If my organization is awarded more than one component, I understand that the State may agree to shared resource allocation if the bidder can prove feasibility of shared resource.

Name								Date

Title

Name of Bidder Organization

## Attachment K: Pricing Schedules for Cost Proposal

### Pricing Schedule 1 – Composite Pricing Schedule for Individual Bid Proposal

For Pricing Schedule 1, provided on the following page(s), bidders will present composite costs for services in both the Implementation Phase and Operations Phase of the anticipated contract for the RFP component under consideration.  Proposed total Operations Phase costs for each year of the contract’s base years will be represented as shown.

The Cost Proposal Evaluation Committee will use the proposed total Operations Phase costs for each year to calculate a monthly Net Present Value (NPV) of the Operational Phase costs over the base contract for the respective services.  Monthly NPVs for each Fiscal Year will be combined to produce a total NPV for the bidder’s proposed Operations Phase costs.  It is the total NPV of Operations Phase costs that will be evaluated as seventy percent (70%) of the available Cost Proposal points.

In addition to these Costs, the bidder will identify a composite rate for any additional “Change Service Request” or “Time and Materials” work that may or may not be requested by DHS during the course of the awarded contract.

*Bidder’s Note: Bidders need not use the pricing schedule template provided (via “copy and paste” from the electronic document or via photocopy), but the format of the bidder’s Pricing Schedule must be the same as the template provided.

Iowa Medicaid Enterprise Procurement

Summary Pricing Schedule 1

Medical Services with Preferred Drug List

| Item # | Line Item Description |
| --- | --- |
| 1 | DDI Bid Price – PDL and Supplemental Rebate Only | $ |
| 2 | DDI Bid Price – Medical Services (excluding PDL and Supplemental Rebate) | $ |
|  |  | Jul ‘04- Jun’05 | Jul ’05 –Jun‘06 | Jul ’06 – Jun‘07 | Jul ’07 - Jun ‘08 | Total |  |  |  |  |
| 3 | Operations Price – PDL & Supplemental Rebate |  |  |  |  | $ |
|  |  | Jun ‘05 – Jun ‘06 | Jul ’06 - Jun ‘07 | Jul ’07 – Jun ‘08 | Total |
| 4 | Operations Price – Medical Services (excluding PDL & Supp. Rebate) | $ | $ | $ | $ |
| 5 | Component Bid Total Fixed Price (Item #1, Item #2, Item #3, and Item #4) | $ |
| 6 | CSR Blended Consulting Rate | $ per Hour |  |  |  |  |  |

### Pricing Schedule 2a and 2b – Pricing Detail of DDI Costs

For Pricing Schedule 2a and 2b, bidders will present a pricing detail of the fixed DDI cost represented as Item #1 and #2 in Pricing Schedule 1.  DHS has provided some standard line item categories, but the bidder can identify additional line item categories under the section of Pricing Schedule 2 that is labeled “Other Costs”.  Pricing Schedule 2a is to include only DDI costs related to the implementation of the preferred drug list and supplemental rebate portion of the RFP.  Pricing Schedule 2b is to include all DDI costs related to the remainder of the Medical Services RFP.

Since the successful bidder will be paid “per deliverable” during the Implementation Phase of the contract, it is expected that the successful bidder will propose “per deliverable” prices during contract negotiation.  The total of all “per deliverable” prices will equal the total proposed DDI cost and each “per deliverable” price will already factor in all related costs and overhead (e.g., Salaries & Benefits, Temporary Office Space, Computer Resource, Travel, Administrative Overhead, etc.).

*Bidder’s Note: Bidders need not use the pricing schedule template provided (via “copy and paste” from the electronic document or via photocopy), but the format of the bidder’s Pricing Schedule must be the same as the template provided.

Iowa Medicaid Enterprise Procurement

Pricing Schedule 2a: Pricing Detail, DDI Costs

Preferred Drug List and Supplemental Rebates Only

| Item # | Line Item Description | Fixed Price |
| --- | --- | --- |
| 1 | Salaries and Benefits | $ |
| 2 | Temporary Office Space | $ |

| 3 | Computer, Software, and Equipment Resources (i.e., items not provided by the State) | $ |
| --- | --- | --- |
| 4 | Travel | $ |
| 5 | Administrative Overhead | $ |
| 6 | Other Costs (Itemized in the following rows) | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  | GRAND TOTAL | $ |

Iowa Medicaid Enterprise Procurement

Pricing Schedule 2b: Pricing Detail, DDI Costs

Medical Services (excluding Preferred Drug List and Supplemental Rebates)

| Item # | Line Item Description | Fixed Price |
| --- | --- | --- |
| 1 | Salaries and Benefits | $ |
| 2 | Temporary Office Space | $ |
| 3 | Computer, Software, and Equipment Resources (i.e., items not provided by the State) | $ |
| 4 | Travel | $ |
| 5 | Administrative Overhead | $ |
| 6 | Other Costs (Itemized in the following rows) | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  |  | $ |
|  | GRAND TOTAL | $ |

### Pricing Schedules 3a, and 3b – Breakdown of Operations Phase Costs

Pricing Schedules 3a, and 3b provide templates to show the breakdown of the bidder’s proposed Operations Phase costs.  The figures represented in the row labeled “Grand Total” shall be the same figures that are represented as Item #3 or #4 (“Operations Price”) in Pricing Schedule 1.  DHS has provided some standard line item categories, but the bidder can identify additional line item categories under the section of Pricing Schedule 3 that is labeled “Other Costs”.  As mentioned in Sections 5.5 and Attachment K above, the Cost Proposal Evaluation Committee will use the proposed total Operations Phase costs for each year to calculate a monthly Net Present Value (NPV) of the Operational Phase costs over the three (3)- or four (4)- year base contract for the respective services.  Monthly NPVs for each Fiscal Year will be combined to produce a total NPV for the bidder’s proposed Operations Phase costs.  For Medical Services, it is the total NPV of Operations Phase costs that will be evaluated as seventy percent (70%) of the available Cost Proposal points.

*Bidder’s Note: Bidders need not use the pricing schedule template provided (via “copy and paste” from the electronic document or via photocopy), but the format of the bidder’s Pricing Schedule must be the same as the template provided.

###### PAGE INTENTIONALLY LEFT BLANK

Iowa Medicaid Enterprise Procurement

Pricing Schedule 3a

Preferred Drug List and Supplemental Rebates Only

| Item # | Line Item Description | Jul ’04 – Jun ‘05 | Jul ‘05-Jun ‘06 | Jul ’06 – Jun ‘07 | Jul ‘07-Jun ‘08 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Salaries and Benefits | $ | $ | $ | $ | $ |

| 2 | Computer, Software, and Equipment Resources (i.e., items not provided by the State) | $ | $ | $ | $ | $ |
| --- | --- | --- | --- | --- | --- | --- |
| 3 | Travel | $ | $ | $ | $ | $ |
| 4 | Administrative Overhead | $ | $ | $ | $ | $ |
| 5 | Other Costs (Itemized in the following rows) | $ | $ | $ | $ | $ |
|  |  | $ | $ | $ | $ | $ |
|  |  | $ | $ | $ | $ | $ |
|  |  | $ | $ | $ | $ | $ |
|  |  | $ | $ | $ | $ | $ |
|  |  | $ | $ | $ | $ | $ |
|  | GRAND TOTAL | $ | $ | $ | $ | $ |

Iowa Medicaid Enterprise Procurement

Pricing Schedule 3b

Medical Services (excluding Preferred Drug List and Supplemental Rebates)

| Item # | Line Item Description | Jun 30’05– Jun 30 ‘06 | Jul 1 ’06 – Jun 30 ‘07 | Jul 1 ’07 – Jun 30 ‘08 | Total |
| --- | --- | --- | --- | --- | --- |
| 1 | Salaries and Benefits | $ | $ | $ | $ |

| 2 | Computer, Software, and Equipment Resources (i.e., items not provided by the State) | $ | $ | $ | $ |
| --- | --- | --- | --- | --- | --- |
| 3 | Travel | $ | $ | $ | $ |
| 4 | Administrative Overhead | $ | $ | $ | $ |
| 5 | Other Costs (Itemized in the following rows) | $ | $ | $ | $ |
|  |  | $ | $ | $ | $ |
|  |  | $ | $ | $ | $ |
|  |  | $ | $ | $ | $ |
|  |  | $ | $ | $ | $ |
|  |  | $ | $ | $ | $ |
|  | GRAND TOTAL | $ | $ | $ | $ |

### Pricing Schedule 4 – Call Center Costs- Informational Only

Pricing Schedule 4 is to be used for the PDL portion of Medical Services for the period prior to the operational start up of the entire Medical Services contract.

For Pricing Schedule 4, bidders will present a pricing detail of the costs of providing call center services to meet the performance requirements of the call center function in PDL.  The bidder will identify the number of trunk lines they anticipate will be required and the cost of any software needed to meet the required service level of eighty percent (80%).  This pricing schedule will not be evaluated, but will be reviewed for informational purposes only.

*Bidder’s Note: Bidders need not use the pricing schedule template provided (via “copy and paste” from the electronic document or via photocopy), but the format of the bidder’s Pricing Schedule must be the same as the template provided.

Iowa Medicaid Enterprise Procurement

Pricing Schedule 4: Call Center Costs

| Component: |
| --- |
|  | Description | Number | Cost |
| 1 | Trunk Lines |  | $ |
|  | Description | Cost |  |
| 2 | Software (Describe) |  |  |
|  |  | $ |  |
|  |  | $ |  |
|  | Total Cost of Software |  | $ |

## Attachment L: Existing State System Architecture, Hardware, and Software Environment

Contractors shall comply with the Department’s Architecture, Platform Requirements, and LAN and Development Team Standards.  Additional information on the Mainframe and Data Warehouse Environments are also provided.

### Infrastructure

The Department’s Enterprise Network is comprised of a Wide Area Network (WAN) at T1 speed, frame relay provided by the Iowa Communications Network (ICN); a Metro Area Network (MAN), at 155Mbps speed, known as the Capital Complex ATM. Over one hundred and thirty Local Area Networks (LAN) are located throughout all counties in the State of Iowa.  All LANs are 10 Mbps, 100Mbps or 1Gbps Ethernet backbones using hubs or switches in a STAR configuration.

Additional connectivity is provided to authorize users of the DHS Enterprise Network through Cisco Remote Access Services (RAS) on four-eight 56Kbps dial-up lines.

The Network Operating System (NOS) is Windows NT having TCP/IP as the primary network protocol.  Domain Name Service (DNS) is utilized for Host Name resolution and Windows Internet Name Service (WINS) for Net BIOS Name resolution.  Desktops and workstations utilize Windows 95 or Windows NT for an operating system (OS).

The network is a TCP/IP network running almost exclusively Microsoft products including Operating Systems (NT), Desktops (95), and Applications Microsoft (Exchange, SQL, IIS, IE, middle-ware, Office 97, SMS, Exchange, etc.). Non Microsoft software includes Eastman’s Document Management Workflow (Imaging), Attachmate’s EXTRA! (T3270) version 6.5,  and Sybase’s PowerDesigner, Compuware’s QA Center, EcoTools, NuMega and Xpediter.

### Architecture

The enterprise network consists of a SQL database farm used for our main data storage and application server environment.  The SQL farms consist of Microsoft 6.5 and SQL 7.0 servers with a duplicate test environment. The enterprise network also contains Internet and Intranet web servers, middle-ware servers, and FTP servers.  The web servers run Microsoft IIS 4.0 and support n-tier applications developed with Microsoft FrontPage and Microsoft Visual InterDev.  All web-related applications are developed, tested, and published from our web development and staging server.  Production SQL, Internet and Intranet servers each consist of dual servers that are mirrored for load balancing and high availability.

The Attachmate Personal Client Version 6.5 product is used to interface with the State’s IBM mainframe system hosting major CICS, IDMS and VSAM applications.

### Teams and Standards

The Department’s Data Management is also comprised of several Client Server / Mainframe development teams, each with a set of development standards in addition to DHS LAN standards.

### ITE Mainframe Environment

Processor Z800 2066 model 0A2 (259 MIPS)

- Virtual 3390 DASD on Shark 2105 (1.2 terabytes)

- UPS with generator backup

- Online Prime Time 7am to 5pm: Batch window 5pm to 7am

Operating System Z/OS 1.4 installed in production April 2003

(Estimated upgrade required in 2005)

- JES3 for Z/OS 1.4

- RACF Security Server for Z/os 1.4

- VTAM and TCPIP  - IBM Communication Server for Z/OS 1.4

- CICS Transaction Server 1.3

- MQ Series 2.1

- CA-IDMS 14.1 database  (*Note: no IMS, no DB2)

- JES3 Batch networking (*Note: no other job scheduler)

- Application Development

Programming Languages

Language Environment Runtime

Cobol for OS390 2.1

Assembler

ADSO

Group1 mailing software

Compuware Development tools

FileAid

AbendAid

Xpediter for TSO

Xpediter for CICS

Xchange

Computer Associate products

Panvalet

View/Deliver

- Tape/Cartridge environment

CA1 (TMS)

STK Automated Silos with 9840, 3490, and 3480 drives

- Xerox Printers and IBM 6400

Micr and highlight Color

XPAF and PSF software

### DHS Data Warehouse Logical Network Diagram

Figure 4 below present the Logical Network Diagram for existing and planned elements of the DHS Data Warehouse.

Figure 1: DHS Data Warehouse Logical Network Diagram

The following information offers descriptive notes on the DHS Data Warehouse.

- The network shown is a logical diagram.  ITE maintains several firewall-protected subnets.

- Each of the server boxes inside a depicted subnet refers to a logical server capability that may be one or more physical servers.

- Existing Servers – Shared Services SQL 2000 Data Warehouse Environment

  - Within the Production database zone there is a Compaq DL 380 staging server with 6- 36GB, 10,000 rpm disk drives in two logical disk arrays.

    - Array one is a 2-drive mirror with holding the operating system and SQL Server 2000.  SQL Server developer edition is loaded on the staging server.

    - Drive two is a 4-drive stripped mirror for data.

    - The staging server is connect to the Shark Storage Area Network (SAN).  Established SAN capacity is currently 130 gigabytes and expandable.

  - The production server is a 2-processor blade in a Compaq blade cabinet.

    - The server has 2- 36GB, 10,000 rpm disks in a mirror configuration containing the operating system and SQL Server 2000.  SQL Server 2000 Enterprise Edition is loaded on the production server.

    - The server is connected to the SAN with 65 gigabyte capacity and expandable.

  - The user network houses a Terminal Services Server with SQL Server 2000 Enterprise Manager.

    - This is the primary connection method for DBA’s and DBO’s.  However, DBA’s can be connected directly to the staging and production server.

    - The Terminal Services Server connects to both the staging and production server.  It has SQL Server 2000 Enterprise Manager loaded.  Individuals can use all the features of Enterprise Manager.  Individual (or local) DTS packages normally run on an individuals workstation are run on this server to provide higher performance and increase the security of the databases by minimizing the number of workstation-to-server conduits created in the database subnet firewall.

  - The FTP/File server is a logical capability established on the staging server.

- Planned for MMIS

  - Creation of a firewall protected DHS Decision Support Subnet within ITE similar to the existing production database subnet.

  - Movement of the existing staging server or acquisition of a comparable server for data staging.  This server will be configured with SQL Server developer edition.  Instances may or may not be created if addition security segregation of existing DHS data warehouse databases is required.  Not anticipated at this time.

  - Movement of the production SQL Server 2000 server to the DHS DSS subnet.  This server will be configured similarly to as it is.  It will be SAN connected with storage capacity as needed.  SQL Server 2000 Enterprise Edition will be used.  Instances may be created to support additional security for data marts if determined necessary.

  - FTP/File server will be either a logical capability on the staging server or will be a separate blade added to the existing Compaq blade cabinet and connected to the SAN.

- Types of DHS DSS users

  - DBA/DBO.  These individuals will be granted access through both the Terminal Services Server and those specified will have direct connectivity with either/both the staging server and/or the production server.

  - Web Developers.  These individuals will have access through two mechanisms.

    - Via ODBC for web development.

    - Via Terminal Services Server for query development (if necessary).

  - Query Direct.  It is anticipated that some DHS employees will need to use Query Analyzer and Analysis Services (SQL Server 2000 query tools).  These individuals will connect either via ODBC or via the Terminal Services Server.  For highly trained analysts, direct connection can be provided to the database(s) servers with read-only DBA rights (as determined by DHS).

  - Web Users.  The primary DHS data warehouse interface is via ASP and visual basic applications.  These users will continue to access the database via web programming.

  - Business Objects.

    - Power Users.  These individuals will have access to all the Business Objects features necessary for them to accomplish their work assignments.  The connectivity will be through ZABO (Zero Administration Business Objects) client or through the desktop reporter.

    - Report Users.  These individuals will access Business Objects reports via the ZABO client.

    - Developers.  These individuals will have access through Designer, Desktop Reporter, and ZABO client along with ODBC connectivity and direct query capability via Query Analyzer or through the Terminal Services Server.

- Current Query Tools

  - Business Objects

  - ASP pages on an IIS server with custom programming

  - Direct query through Query Analyzer

  - Any ODBC software can be supported

  - SPSS

## Attachment M: Iowa Medicaid Workload Statistics

| Statistic | SFY 1999 Actual | SFY 2000 Actual | SFY 2001 Actual | SFY 2002 Actual | SFY 2003 Actual |
| --- | --- | --- | --- | --- | --- |
| Total Pharmacy Services Claims | 4,814,157 | 4,968,544 | 5,281,260 | 5,811,725 | 6,522,268 |
| Total Pharmacy Services Expenditures (including product costs and dispensing fees) | $ 166,253,269.00 | $ 188,858,062.00 | $ 223,061,474.00 | $ 264,567,484.00 | $ 323,914,928.00 |
| Total Other Medical Services Claims | 10,217,123 | 9,824,166 | 10,088,509 | 11,196,595 | 12,212,356 |
| Total Other Medical Services Expenditures | $ 1,185,719,039 | $ 1,297,694,623 | $ 1,420,756,289 | $ 1,568,743,574 | $ 1,683,911,387 |
| Total HMO Encounters | 996,712 | 1,006,780 | 1,016,950 | 1,040,763 | 749,551* |
| Average Monthly Volume of Pharmacy Prior Authorizations | 5,989 | 6,389 | 6,523 | 6,958 | 6,564 |
| Average Monthly Volume of Other Medical Prior Authorizations | 818 | 786 | 899 | 772 | 862 |
| Annual Unduplicated Eligible Count | 295,491 | 298,503 | 307,383 | 333,353 | 354,894 |
| Average Monthly Caseload of Eligibles | 208,061 | 208,625 | 220,116 | 245,781 | 263,690 |
| Average Monthly Enrollment in MediPASS | 43,800 | 46,502 | 46,330 | 59,344 | 68,477 |
| Average Monthly Enrollment in HMO Managed Care | 46,231 | 46,118 | 53,013 | 58,687 | 60,968 |
| Average Monthly Enrollment in Iowa Plan | 174,478 | 180,566 | 193,744 | 219,077 | 236,893 |
| Average Monthly Provider Enrollment | 57,748 | 54,850 | 53,561 | 52,208 | 46,579 |
| Average Monthly Provider Applications | Not Available | 421 | 518 | 533 | 678 |
| Average Monthly Provider Services Hotline Call Volumes | 65,278 | 56,064 | 61,834 | 37,606 | 49,983 |
| Average Monthly Managed Care Hotline Call Volumes | 4,236 | 4,334 | 5,140 | 5,475 | 6,542 |
| Average Monthly REVS/MEVS Inquiry Volumes | 94,760 | 101,970 | 106,090 | 112,270 | 120,510 |
| Annual SURS Desk Audits | 243 | 182 | 35 | 46 | 26 |
| Annual SURS Field Audits | 2 | 5 | 2 | 1 | - |
| Annual Provider Cost Audits | 1,004 | 1,251 | 1,273 | 1,294 | 1,309 |
| Average Volume of Eligibles with Third-Party Coverage | 55,801 | 57,967 | 67,535 | 66,086 | 67,557 |
| Annual Current TPL Recovery Dollars | $2,507,332.39 | $4,820,444.24 | $6,356,831.14 | $8,951,878.67 | $9,489,522.01 |
| Annual Retro TPL Recovery | $1,270,084.32 | $1,495,014.50 | $1,082,204.41 | $1,593,907.44 | $3,144,613.80 |
| Annual Estate Recovery and Miller Trust Recovery Dollars | $5,123,207.92 | $7,160,845.42 | $7,856,169.58 | $11,280,673.42 | $10,574,024.17 |
| Annual Provider Overpayment Recovery | $98,637.92 | $270,905.44 | $181,371.52 | $124,853.19 | $136,814.28 |
| *not all 03 Encounter Data submitted. |  |  |  |  |  |