COMPUTER  CENTER

BANARAS HINDU  UNIVERSITY

# VARANASI-221005

TENDER DOCUMENT

FOR

INSTALLATION/EXTENSION OF CAMPUS WIDE NETWORK –PHASE-III

QUALITY CUM COST BASIS

## PHONE: 0542-2368147, 2307051

## FAX: 0542-2368285

e-mail:tender@bhu.ac.in

TENDER No. CC/CN/2008/1 				    Serial No.

July 2008

CAMPUS WIDE NETWORK –Phase III AT BHU

INDEX

Sl.	Section No.		Description						    Page No.

No.

1.	Section I		Instructions to Tenderers				           3

2.	Section II		Scope of Work and General Requirements		10

3.	Section III		Technical Product Specifications			20

4. 	Annexure I		Existing Switches available in BHU		       	31

5.	Annexure II		Technical details of required switches   		40

6.	SCHEDULE – I	QUESTIONAIRE						42

8.	SCHEDULE – II	Schedule of Quantities & Prices for Supplies.	46

9.	SCHEDULE – III	Schedule of Quantities & Prices for Cable laying	49		 		 	and commissioning, etc.

10.	Map			BHU’s layout map marked with first phase of	51

networking

# SECTION – I

## INSTRUCTION TO TENDERERS

  - GENERAL

1.1.1	For and on behalf of the Banaras Hindu University, Varanasi, the          undersigned  invites  tenders  for the supply, installation/ extension, commissioning and maintenance of the Campus wide Networking Phase-III in the University.

    - The tender-sets can be obtained from the office of the Coordinator, Computer Center, BHU, Varanasi from 1100 hrs. to 1600 hrs., on all working days from July, 10th  to 25th , 2008, on payment of Rs. 1000/- (Rupees one thousand only) by bank draft drawn in favour of The Registrar, B.H.U., payable at Varanasi. Tender-sets can also be downloaded from our site www.bhu.ac.in, but such tenders must accompany a draft of Rs. 1000/- only drawn in favour of The Registrar, B.H.U., payable at Varanasi, towards tender document fee ( tenders shall be rejected without this tender document fee).

    - A photocopy of the receipt obtained must accompany tender sets.

    - All the documentation should be in English.

1.2	 RECEIPT AND OPENING OF TENDERS

1.2.1 Tenders (in triplicate) based on “Three Envelope System” as stated hereunder, each envelope, sealed independently, along with the relevant schedules and appendices duly filled in, will be received upto 1500 hrs of 12th  Aug., 2008 in the office of the undersigned and will be opened at 1600 hours on 12th Aug., 2008 in the office of the Coordinator, Computer Center, BHU, Varanasi. The tenderers or their authorized representatives may be present at the time of the opening of the tenders.  The tenderers shall inform in writing the names, the designation, relationship and full address of the authorized representatives in a separate envelop submitted with their tenders.

- SEALED ENVELOPE – 1

This shall contain the requisite earnest money deposit.  This envelope shall bear the superscription,“Part-I Earnest Money Deposit – Tender Serial No.   "

- SEALED ENVELOPE – II

This shall contain the “Technical Bid” in triplicate covering the relevant technical information, guaranteed technical particulars, past experience, etc..  and other terms and conditions (both commercial as well as technical) as per the tender specification (except prices of the equipment offered).  This envelope shall bear the superscription “Part-II Technical Bid Tender Serial No.   "           Deviations if any, in respect of technical and/or commercial terms of the tender specification, as sought by the tenderers may be submitted along with the “Technical Bid” only. A soft copy of the Technical Bid (ONLY) should also be enclosed in the sealed envelop.

- SEALED ENVELOPE –III

This shall contain only “Financial Bid” in triplicate strictly in conformity with the format enclosed in the tender specification vide “Schedule of Quantities and Prices as per Schedule-I & II”.  This envelop shall bear the superscription “Part-III Financial Bid Tender Serial No.      "  .

1.2.2(a) Clarifications on the bids may be sought by the bidders in the pre-bid

conference at 11.00 A.M. on 2nd  Aug., 2008 in the office of the

Coordinator, Computer Center, BHU, Varanasi.

1.2.2(b) Technical clarifications will be sought by B.H.U. from the selected

bidders in a post-bid conference ( if required by BHU) to be held

at   11.00  A.M. on  12th  September,  2008   in  the    office  of    the

Coordinator, Computer Center, BHU, Varanasi.

1.2.3 Tenderers are, advised to submit the tenders complete in all respects.

    - The tenderers whose  “Technical Bids” are acceptable to BHU, will be allowed to attend the opening of “Financial bids” scheduled on 26th  September 2008, at 3.00 P.M. in the office of the Coordinator,

Computer Center, BHU, Varanasi. Only authorized representatives of such

bidders will be allowed to attend the opening of the “Financial Bids”.

    - Earnest Money Deposit of such tenderers, whose technical bids are not acceptable to BHU, will be returned to the respective tenderers.The decision of BHU shall be final and binding in this regard.

    - BHU reserves the right to postpone and/or extend the date of receipt or to withdraw the tender notice without assigning any reason thereof. In such event, tenderers shall not be entitled to any compensation in any form whatsoever.

    - If the last date of receipt of tenders, as aforesaid falls on a holiday, tenders would be received on the next working day at the same time as specified under para No. 1.2.1 above.

1.3    PREPARATION OF TENDER:

    - Tenderers are advised to fill in the Schedules I, II and III as appendices in respect of each and every item by strictly following the instructions provided in the tender-sets in order to facilitate speedy evaluation of tenders. BHU reserves the right to reject tenders not following such instructions.

    - The tenders should be filled in by the tenderer himself/herself or in the event the tender is filled by his authorized signatory, the name and designation of the authorized signatory should be clearly indicated in the tender.

    - The tenderers in their own interest are advised to be very careful while writing their rates in “Schedule of Quantities & Prices”.  The rates should be written very neatly, preferably typed, and there should be no overwriting or corrections.

    - In case there are some corrections or over-writing, the same should be signed by the tenderer himself/herself or by the person authorized by the tenderer.  The tenderers are further advised to quote the rates both in words as well as in figures.

    - A set of technical, descriptive and illustrative literature/leaflets/ brochures/catalogues should accompany the tender in the technical bid wherever applicable giving cross-reference to the item quoted.

    - The work covered by this tender specification shall be carried out strictly in accordance with the conditions specified in this tender document.  If any of the aforesaid condition is not clear to a tenderer, clarification may be sought from BHU before submission of tenders.  Tenderers are advised to accept all the conditions specified in the tender document to facilitate early finalization of tenders. Should the tenderer, however be unable to comply with any of the conditions of the contract as specified in this tender document, he/she shall clearly mention the proposed departure in the relevant schedule.  Separate set of commercial conditions (such as tenderers standard printed conditions) enclosed with the offer and any reference thereto may render the tender liable to summary rejection.

1.4	SUBMISSION OF TENDERS:

1.4.1	All the three sealed envelopes viz., “Part-I: Earnest Money Deposit”, “Part-

II: Technical Bid” and “Part-III: Financial Bid” shall be submitted/mailed in single large package/parcel with “Tender Serial No.  “  clearly written on the top, so as to reach the office of the undersigned on or before the time & date specified under para 1.2.1.

    - Tenders shall preferably be mailed by Registered Post. However, in case the tenders are delivered in person, these should be handed over in the office of the undersigned and due acknowledgment receipts be obtained, failing which BHU will not be responsible for any misplacement/loss of tender.

    - Tenders received either late or after the prescribed due date and time will not be entertained and will be rejected summarily. BHU will not be responsible for any postal delay.

    - Only detailed and complete tenders that are received by due date and time prescribed for receipt of tenders will be considered. Telegraphic/Fax/ Incomplete tenders shall be liable to rejection.

  - EARNEST MONEY

    - Tenderers shall submit along with the tenders the requisite earnest money of       Rs. 25,000/- (Rs. Twenty five thousands only) in the form of crossed bank draft drawn only in favor of The Registrar, B.H.U., Payable at Varanasi.

    - Tenders received without requisite earnest money shall be rejected.

    - The tenderers shall not be entitled to revoke, withdraw or alter their offer or any terms and condition thereof, during the period of validity of their offer, without the written consent of BHU. The tenderer shall forfeit the earnest money deposited along with the tender if the tender is withdrawn within the validity period without the consent of B.H.U..

    - In addition to this, the tenderer may at the discretion of BHU be debarred from tendering for a period as may be considered fit by BHU against any tender that might be invited by BHU in the future. BHU will also be within its rights to circulate the information at its discretion to other prospective purchasers about the tenderer having withdrawn his offer within the validity period.

1.6	QUALIFICATION OF TENDERERS

    - The tenderers should enclose/produce satisfactory evidence that they have

necessary experience, financial resources and engineering organization to

under- take such work to the satisfaction of BHU. If the tenderer fails to

do so, his  tender shall be  rejected. Tenderer  should   also   fulfill     the

following  criteria:

- System integrators must submit the OEM’s authorization certificate for the quoted products for their firm.

- Must have at least 2-3 years experience in the field of similar Network installation, commissioning and maintenance.

- Must have executed at least 3 projects in large Organizations with at least one project in an University/IIT/IISc having a large campus, in which at least one project consisting of complete and Integrated LAN solution with Fiber Optic Network.

- Must have turnover of more than 5 Crores and positive growth curve for the last 2 years. Company balance sheet to be attached for the last two years.

- ISO 9001 certification of the vendor/OEM’s for these services/ components.

1.7	MODIFICATIONS PRIOR TO THE DATE OF TENDER OPENING:

BHU may revise or amend the specifications and other conditions prior to the date notified for receiving the tenders.  Such revisions and amendments, if any will be communicated to all the prospective tenderers. In such a case, if considered necessary, the last date and time of receiving and opening of the tenders may also be extended at the discretion of BHU.

  - DELIVERY OF EQUIPMENT AND COMPLETION OF WORK

The tenderer should enclose with his/her tender a detailed activity (PERT)  chart for the pieces of work covered in this specification starting from the date of letter of intent. The target completion date should be Five months from the date of issuance of  the letter of intent.

1.9	VALIDITY:

The tenders should remain valid for a period of at least four calendar months, from the date of opening of the tenders.

1.10	AWARD OF CONTRACT

    - BHU shall not be bound to accept the lowest or any tender and reserves  the right of accepting the whole or a portion of any of the tenders or reject any tender as it may deem fit without assigning any reason thereof.

    - BHU reserves the right to take over part or full work from the contractor after the award of work or during the execution of work.

    - Canvassing in any form by the tenderer to influence the consideration of his/her tender shall render the tenderer liable to summary rejection.

1.11	Tender documents are not transferable. The cost of the tender fee is neither

refundable nor adjustable for other tenders.

1.12  	Each page of the tender document should be signed in ink and submitted by the tenderer, in token of his/her having studied and understood the tender          carefully

  - The sealed tenders should be sent to:

The Coordinator

Computer Centre

Banaras Hindu University.

Varanasi-221005, UP.

SECTION – II

# SCOPE OF WORK AND GENERAL REQUIREMENTS

2.1     DEFINITION OF TERMS

2.1.1	BHU shall mean Banaras Hindu University and shall include its legal representatives, successors and assigns.

2.1.2	‘VENDOR’ shall mean successful bidder whose bid has been accepted in writing by BHU for the award of the work for the installation of  “CAMPUS WIDE NETWORK Phase III” in BHU premises and shall include its legal representative(s), successor(s), permitted assign(s) and technical personnel deputed to perform the work under work order.

2.2	SCOPE  OF  THE  WORK

Installation of CAMPUS WIDE NETWORK PHASE III at BHU should comprise of the following:

- Supply, laying, installation, testing, commissioning of Fiber Optic cables as per the layout submitted by the vendor and duly approved by BHU.

- Supply, installation, testing and commissioning of UTP networking products, Switches/Hubs and associated hardware/ software.

- The tenderer should arrange for relevant training to BHU’s staff to configure the switches using the proprietary IOS of the switches.

- Supply, Installation, Testing and Commissioning of Network Management software with manuals/documentation.

- Testing, Commissioning, Integration and Certification of the total network System.

- The tenderer must be able to integrate existing Enterasys and Cisco switches available in BHU, as per details given in Annexure I.  Any additional module required for its effective use may also be indicated, procured and installed.

- Maintenance support for the entire Network System (including supply/replacements of spares) during the warranty period and, also during post warranty period (if desired by BHU).

Bidder has to quote for total scope of supply and other works. Bidders offering incomplete scope of supply and other works are liable to be rejected.

2.3	GENERAL REQUIREMENTS:

    - This specification covers the supply, F.O.R delivery at site, installation, testing and commissioning of cables, conduits, network products. Active components, software, etc. (Collectively referred as ‘EQUIPMENT’) and making them fully operational for the intended use.

    - The design of Campus Wide Network Phase III should allow for upgradation of technology, addition of new servers/ workstations/ clients/switches/hubs and extension of networking in the future.

    - All the equipment/accessories will be warranted and must operate at or above the guaranteed values with regard to availability.

    - The equipment proposed to be supplied by the bidders shall be industry proven products and not the R&D models unless specified in the technical specifications. All supplies including cables, networking products, hardware and software shall conform to the requirements of relevant Indian and International standard.

    - Part/Model no., etc. as used by the manufacturer shall be indicated along with the technical offer.

    - Technical literature of the components offered and as published by the original manufacturer of the component, shall be submitted along with the offer giving cross-reference of details in the technical bid.

    - A copy of 15 years or more site certificate shall be submitted along with the offer. The certification will require certain parameters / characteristics of the network to be put under test. A list of all such parameters to be tested along with the permissible value of it shall be provided along with the offer.

    - Quantities of cables, PVC conduits, GI conduits as indicated in the schedule of prices are estimated and the actual quantities may vary on either side.

    - The vendor immediately after the award of the work shall prepare a detailed network plan giving cable route proposed to be followed for laying the cables and placement of the equipment, etc. The vendor shall also calculate the length of cable, conduit based on the cable route and shall obtain approval from BHU for these quantities before supplying these items.

    - The vendor shall provide all the required equipment and services whether explicitly mentioned in these specifications or not to fulfill the intent of the specifications and to ensure the completeness, operability and maintainability of the network and devices at no extra cost to BHU.

    - All the equipments, accessories and cables supplied under this contract shall be in accordance with the latest applicable recommendations, regulations and standards. The bidder shall furnish a complete list of all the standards and codes under which his/her offered equipment and products are designed, manufactured and assembled along with his/her bid.

    - The cables are to be of reputed brands in case of Fiber Optic Cable as well as UTP cables.

    - The ports and parts of the Switches must be of the same brand and manufacturer as to be properly integrated for the network extension. The Access level switches must be of reputed brands and of similar connectivity and communication capabilities.

2.3.14 The tenderer must include any necessary upgradation of the existing Network Management Software to enable management of existing as well as proposed Switches and other devices from remote location (Computer Center, BHU).

2.3.15	   SAFETY MEASURE:

All the safety measures should be taken for the protection of cables and

devices from lightening and other such sources.

2.4     SITE PREPARATION, SUPERVISION AND INSTALLATION:

    - The vendor shall be fully responsible for installation and commissioning of the equipment and cabling and other related activities such as unpacking, uncrating, inspection, etc. for which BHU shall provide the required space at its premises.  The vendor shall have to arrange by himself/herself all the testing equipment and tools required for maintenance and make his/her own transport arrangements.

    - Installation of the equipment shall be done by the vendor at the exact  locations (intimated by BHU).The vendor shall arrange material/manpower required for such installation at his/her cost.

    - Cost of material/accessories required for the installation of I/O units, cable, conduits, channels, racks, mounting etc. (like clamps, clamping screws, nails etc.) shall be included in the units bid price of wall mounts, cables, conduits, channels, etc.

    - Selected vendor shall carry out complete installation through competent/trained  supervisor  and  workmen.  All  the   materials   shall    be handled and installed taking due care to avoid any damage to BHU property and its personnel.  Any damage shall be made good without any cost to BHU.

2.5	GUARANTEED PERFORMANCE:

The vendor shall guarantee that equipment to be supplied under these specifications shall work for its intended use.  The vendor shall also guarantee that in case the equipment supplied under the contract fails to provide its intended use, the equipment will be replaced by the vendor without any financial liability on the part of BHU.

2.6	INSPECTION, TESTING AND COMMISSIONING:

2.6.1 On completion of supply of the equipment under this contract, each item of         the equipment shall be thoroughly inspected jointly by BHU and the vendor.

    - On completion of installation, the networking system, hardware and software items shall be thoroughly inspected jointly by BHU and the vendor for its completeness and correctness at the site of installation for the start of the acceptance test.

    - All  the   computers,  servers  along   with  printers  and  peripherals in Computer  Center  and campus network phase I and II will   be  tested  in   the   campus   wide  network phase III to confirm  the  integrated  operation  of  all  the  items to the desired level of performance.

    - Configuration of the network should be done so as to establish connectivity between every pair of nodes.

    - Hardware/software will be tested for a minimum of 7 days for checking the various features of the software/hardware before BHU issues the certificate of successful commissioning. After BHU has issued, in writing, the commissioning certificate, the computer systems shall be handed over to Computer Center, BHU.

2.7	TAKING OVER:

The network with the devices shall be taken over by BHU from the vendor after the successful completion of site test and commissioning as per technical specification.

2.8	DOCUMENTATION:

Two sets of technical literature of the components offered and as published by the original manufacturer of the component shall be submitted along with the offer. The documentation in original shall include the necessary operating and technical manuals for all the H/W system/sub systems and software. The extent of the documentation to furnish shall be to the satisfaction of BHU.

2.9	TRAINING:

Vendor shall conduct formal training for BHU personnel on the requisite hardware and software for operation and maintenance of the system.  Vendor shall provide adequate lecture notes, handouts and other relevant training documents.  The venue, duration, course content and the dates of training etc. will be decided in mutual consent by the bidder and BHU.

  - WARRANTY AND CERTIFICATION

    - Vendor shall provide warranty for trouble free operation of the network and devices for a minimum period of one year and individual components as specified after commissioning and successful testing and taking over.  During this period, it will be the responsibility of the vendor to maintain and support the system fully.  It is also the responsibility of the vendor to ensure availability of the network and devices and also addition, deletion and relocation of nodes in the network, provision of all supplies, spares and services necessary for the maintenance during warranty period.

Following aspects should be covered through warranty:

- At least 1 year comprehensive warranty on the active components of network (switches/hubs etc.)

- Testing and replacement of any or all the parts of the cable in case of fault.

    - The vendor shall provide periodic preventive maintenance during the warranty including periodic inspection.  The preventive maintenance schedule recommendation should be furnished along with the offers.  During warranty, the vendor shall provide preventive maintenance in consultation with BHU.

    - Vendor shall provide industry standard certification for the cabling system as suggested in the technical specification.

2.10.4. (a) Vendor shall mention in his/her bid, the charges to be levied on BHU for 3  years AMC contract for phase-III Network along with its terms and                                                scope of work,  after the  expiry of Warranty period, if desired by BHU.

2.10.4 (b) In addition to the AMC to Phase-III Network, the vendor should quote separately AMC charges for three years for Phase-I and II (existing network) including AMC charges for existing switches as mentioned in Annexure I.

2.10.5.Vendor should provide manufacturer’s letter for providing full support for repairs/replacement of switches/devices for at least five years after the warranty period and Service level agreement with OEM during warranty and AMC.

2.11(a)  COMPLETION OF WORK:

The campus wide network Phase III shall be installed and commissioned in full at the site within five months from the date of issue of the letter of award. The time of four months is essence of the contract.

2.11(b) PENALTY: In case there is a delay in commissioning and handing over of the campus wide network Phase III and breach of any of the conditions of the warranty clause by the vendor, liquidated damages of Rs. 25,000 ( Rs. Twenty five thousands only) for each week’s  or part of week’s delay upto first four weeks and thereafter Rs.1.00 Lakhs per week or part of the week’s delay will be deducted from the final bill of the tenderer.

2.12	 COMPLETENESS OF OFFER

In case any item is not given in the technical specification of this tender, but which is required essentially for commissioning of the project, it should be included in the offer so as to make the offer complete in all respects. No claim for extra payment shall be entertained on the plea that the equipment specification was not complete in all respects.

2.13		BANK GUARANTEE

The successful tenderer shall give a Bank Guarantee for 10% of the contract value or Rs.5.00 lakhs whichever is less as Security Deposit, at the time of signing of the agreement, for satisfactory execution of the Contract and for defect liability. This Bank Guarantee shall be kept valid till the completion of work, final commissioning and issue of Final Acceptance Certificate and defect liability period. If the successful Tenderer fails to commence the work within the prescribed time specified in the contract for commencement of work, he/she will loose the Security Deposit which will subsequently be claimed by the university through encashment of the Bank Guarantee furnished by him/her earlier. The University will have full right to invoke the Bank Guarantee if the tenderer commits the breach of the contract.

2.14	DEFECT LIABILITY

The defect liability period of the work under this contract shall be 12 months from the date of issue of the final acceptance certificate.

2.15 	ASSIGNMENT AND SUB-CONTRACT

The tenderer shall not assign or sublet the whole or any portion of the contract or allow any person to become interested therein in any manner whatsoever without prior written approval of BHU.  Provided always that the provision of labour on a piece of work basis shall not be deemed to be a sub-letting under this clause.  The permitted assignment/sub-contracting of work by the contractor shall not establish any contractual relationship between the sub-contractor and BHU and shall not relieve the contractor from any liability or obligations under the contract and tenderer shall be responsible for the acts, default and neglects of any sub-contractor.

2.16	FORCE MAJEURE

2.16.1	 Neither the university nor the tenderer shall be liable to the other for any delay in or failure of, their respective obligations under this agreement caused by occurrence beyond the control of the University or the tenderer because of fire, floods, power, acts of God, lockout, sabotage, any law, statute or ordinance, order, actions or regulations of the Governments or any agency thereof, or any compliance therewith or any other causes, contingencies or circumstances similar to the above. Either party shall promptly, but not latter than 30 days, thereafter notify the other to the commencement and cessation of such contingency and proof that such is beyond the control and affects the implementation of this agreement adversely and mutually. If such contingency continues beyond six months, both parties agree to discuss and agree upon an equitable solution for the termination of this agreement or otherwise decide the course of action to be adopted.

2.16.2	. The respective obligation of the parties shall be extended for the period of Force Majeure provided notices as required above are given in time and the contingency established if so required by the other party.

2.17  	JURISDICTION

All questions, disputes and differences arising under and out of, or in connection with the tender/contract, if concluded, shall be referred to the sole arbitration by an arbitrator appointed under the provisions of the Arbitration and Conciliation Act, 1996 by the Vice-Chancellor, B.H.U., Varanasi.

2.18  	TAXES

(a) INCOME TAX: Income Tax on gross amount billed will be deducted from the contractor’s bills as per Section 194 (c) of Income Tax act.

(b)  SERVICE TAX :  Service Tax is payable, if applicable.

(c) ENTRY TAX :  Entry tax, if applicable, would be paid by the tenderer.

  - TERMS OF PAYMENT

    - The payments for the part to be imported from foreign country will be paid   by BHU through irrevocable Letter of Credit opened in State Bank of India, BHU Branch or through High Sea Sales.

    - The 80% payment in Indian Rupees for supply can be made through bank after production of proof of dispatch of the items. 20% on installation and successful commissioning the campus wide network Phase III.

    - The payment for the digging and other service charges shall be made after successful installation and working of the network.

  - SPARE PARTS

Tenderer should also include, in their tender, provision for spare parts/tools to be supplied with the order for proper maintenance and operation of the network for the specified warranty period and thereafter AMC period, if entered into.

2.21	APPLICATION TOOLS:

The tenderer must also supply the network monitoring tools (please mention along with its brochures) for day to day application without any additional cost to B.H.U.

  - VALIDITY OF PRICES

The rates as quoted for the Access Switch and FO/UTP cable and cable-laying charges given under Section III, should be valid for at least six months from the date of issue of the Letter of Intent.

# SECTION  III

# 3.	TECHNICAL  PRODUCTS  SPECIFICATIONS

The present tender requirement is to enhance the connectivity to additional 30 new buildings in the campus through the existing CISCO and Enterasys Distribution switches. The detail requirement of active, passive and other components are given in annexure II of this tender document. This includes a tentative distance from Distribution/Access switch to connect to these 30 new buildings. The tenderer is advised to check for the requirements of all these items and quote accordingly for the completion of the project. The Distribution Switches are listed in annexure II at all the places in the Campus Network with its individual components and their part numbers. The requirements with each Distribution/Access Switch is written below for further clarifications.

#### 3.1  ACTIVE COMPONENTS

# CENTRAL CORE SWITCH AT COMPUTER CENTRE

No additions required, only connectivity to other Distribution/Access Switches are to be insured functioning.

    - DISTRIBUTION SWITCHES

1.   	Raman Hostel Distribution Switch-Enterasys E6

A 12 port LIU with 12 preloaded SC coupler and one SC-MTRJ MMF Patch cord is required to connect a access switch (available) in Naveen Girls Hostel.

2.	Dhanwantry Hostel Distribution Switch-Enterasys E6

A 12 port LIU with 12 preloaded SC coupler and Two SC-MTRJ MMF Patch cords are required to connect two access switches (available) in PG Doctor (Married) and Nagarjuna Hostels.

3.	Triveni Girls Hostel Distribution Switch-Enterasys E6

A 12 port LIU with 12 preloaded SC coupler and Two SC-MTRJ MMF Patch cords are required to connect two access switches (available) in Nivedita and Kaveri Girls  Hostels.

4.	IMS  Distribution Switch-CISCO 6509

Following  six locations are to be connected from IMS :

(i)   Ras Shastra

(ii)  Basic Principle

(iii) Nepal Center

(iv) International Multi flats

(v)  Florence N. Nursing Hostel

(vi) International Girls Hostel

Following items are required at IMS Distribution Switch:

(i)  WS-X6408A-GBIC 	Catalyst 6000 8 port GE, Enhanced QoS - qty. 1

(ii) WS- G5484		1000 Base Sx Short wavelength GBIC   -    “   6

(Multimode only)

(iii) 12 port LIU with 12 preloaded SC coupler			--     “    3

(iv) SC-SC MMF patch cord						--      “   6

5.	Metallurgy  Distribution Switch-CISCO 6509

Following four locations are to be connected from Metallurgy :

(i)   Nano Center

(ii)  City Delegacy

(iii) Rashtriya Sewa Yogna Office

(iv) Faculty of Science- Lecture theater complex

Following items are required at Metallurgy Distribution Switch:

(i) WS- G5484	        1000 Base Sx Short wavelength GBIC   -    “   4

(Multimode only)

(ii) 12 port LIU with 12 preloaded SC coupler			--   “    2

(iii) SC-SC MMF patch cord						--    “   4

6.	Chemical Distribution Switch-CISCO 6509E

Following  Two locations are to be connected from Chemical :

(i)   Applied Maths – New Building

(ii)  Deptt. of dairying and animal Husbandry

Following items are required at Chemical Distribution Switch:

(i)  WS-X6408A-GBIC 	Catalyst 6000 8 port GE, Enhanced QoS - qty. 1

(ii) WS- G5484		1000 Base Sx Short wavelength GBIC   -    “   2

(Multimode only)

(iii) 12 port LIU with 12 preloaded SC coupler			--     “    1

(iv) SC-SC MMF patch cord						--      “   2

7.	SVDV  Distribution Switch-CISCO 6509

Following three locations are to be connected from SVDV :

(i)   History of Arts and Tourism

(ii)  Sports Board -IMS

(iii) Faculty Of Arts- Lecture theater complex

Following items are required at SVDV Distribution Switch:

(i)  WS-X6408A-GBIC 	Catalyst 6000 8 port GE, Enhanced QoS - qty. 1

(ii) WS- G5484		1000 Base Sx Short wavelength GBIC   -    “   3

(Multimode only)

(iii) 12 port LIU with 12 preloaded SC coupler			--     “    2

(iv) SC-SC MMF patch cord						--      “   3

8.	ITCC  Distribution Switch-CISCO 6509

Following  four locations are to be connected from ITCC :

(i)   IT Lecture theater complex

(ii)  IT Workshop- Main

(iii) Applied Maths- New Lab.

(iv) Ganga Pradushan Lab

Following items are required at ITCC Distribution Switch:

(i) WS- G5484		1000 Base Sx Short wavelength GBIC   -    “   4

(Multimode only)

(ii) 12 port LIU with 12 preloaded SC coupler			--     “    2

(iii) SC-SC MMF patch cord						--      “   4

9.	AS college Distribution Switch-CISCO 6509

Following  one locations is to be connected from As College :

(i)   Department of Disordering of Human Genetics

Following items are required at As College Distribution Switch:

(i) WS- G5484		1000 Base Sx Short wavelength GBIC   -    “   1

(Multimode only)

(ii) 12 port LIU with 12 preloaded SC coupler			--     “    1

(iii) SC-SC MMF patch cord						--      “   1

10.	Student Health Center Distribution Switch-Enterasys E6

A 12 port LIU with 12 preloaded SC coupler and one SC-MTRJ MMF Patch cord is required to connect one access switch (available) in Electric Sub-station (Main).

3.1.3 		ACCESS SWITCH

Enterasys VH2402-S2 Access Switches as required ( 7 Nos. ) are available in BHU computer Center and hence are not to be supplied in this tender.

23 (Twenty Three) Access Switches required should be  CISCO 2950 Sx

Model with 24 10/100 ports w/2 1000BASE-SX ports, Standard Image only to have compatibility in connectivity with the existing CISCO Distribution Switches.

Fiber Optic Connectivity to rest of the four locations are planned to be taken from the nearest Access Switches and hence the requirements are following:

1. Saluja Hostel      from Naveen Girls Hostel Access Switch requiring one each of

12- port LIU with 6 preloaded SC coupler and SC-SC MMF

patch cord.

2. Musicology        from Nepal Center Access Switch  requiring  one  each  of

12- port LIU with 6 preloaded SC coupler and SC-MTRJ MMF

patch cord.

3. Bioinformatics   from MMV Access Switch requiring one each  of  12 port

LIU with 6 preloaded SC coupler and SC-MTRJ   MMF

patch cord.

4. Indoor Stadium   from Sports Board Access Switch requiring one each of

12 port LIU with 6 preloaded SC coupler and SC-MTRJ MMF

patch cord.

The switch shall have 24 ports of 10/100 Base TX with two uplink slots to support the uplink module / stack module

The switch in stand-alone mode should be able to support 100 Base FX or 1000 Base SX/LX/T modules.

The switch shall provide an internal switching fabric bandwidth of 8 Gbps & having a buffer memory of at least 8MB.

The switch should be able to support sufficient MAC addresses.

The switch shall be able to support half duplex & full duplex mode on all its ports

The switch should be able to support all Industry standard protocols of Voice, Video and integrated Data Communication.

The switch should have 100 Base Fx ports to connect to the Distribution Switch on 100 Mbps Fiber link.

The switch should support web-based management, Telnet & SNMP based management

3.2 	FIBRE OPTIC CABLE INFRASTRUCTURE

3.2.1	Fiber Optic Cables – International reputed brands ( Preferably AMP/Avaya)

The optical fiber cable shall consist of Laser SPEED Enhanced multi mode graded-index fiber. The fiber cable shall meet the specifications as given below:

3.2.2   Multi Mode Fiber

The multi mode fiber shall meet or exceed the proposed OM3 fiber specifications in the ISO standards. It should be of 4 core, 50/125 micron corrugated steel tape armored cable.

Mechanical Performance

-	Cable minimum bend radius: 20 times cable diameter, during installation and 10 times cable diameter, after installation.

-	Buffered fiber minimum bend radius: 19 mm

-	Operating temperature range: 0 to +50 degrees C

-	Storage temperature range: -40 to +70 degrees C

Optical Specifications

-	Maximum fiber loss:	3.5 dB/km at 850 nm

3.2.3     FIBER OPTIC CONNECTORS

The STII, STII+, SC or LC connectors shall meet or exceed the following specifications:

-	Operating temperature: -40 to +75 degree C

-	Average loss: 0.3 dB/mated connector or better (0.1 dB for the LC)

The choice between STII+ and SC should be approved by the customer prior to installation and should take into account the trend toward low loss connectors (SC).

3.2.4	FIBER OPTIC PATCH CORDS

The fiber patch cords shall consist of multi mode fibers. The fiber patch cord shall be terminated with STII+, SC connector on each end. The contractor should specify whether simplex or duplex cords are provided in the tender response.

The multi mode fiber patch cords shall meet the following specifications:

-	minimum bend radius:	38mm

-	operating temperature:	-20 to +70 degrees C

-	average loss:		0.3 dB/mated connector

3.2.5	FIBER OPTIC PATCH PANELS/LIU

The fiber patch panels shall be wall or 19” rack mounted. The preferred method including the connector type should be detailed in the tender response. This will depend on the space requirements of the building.

3.2.6   WARRANTY

### MANUFACTURER WARRANTY

Contractor shall provide a 15 years or more  Extended Product Warranty and System Assurance Warranty for this cabling system.

    - DISTANCES

The distances of the cable are given in Annexure II. The approximate length, required of Multi mode Fiber from the Distribution Switches to the Access Switches and from Access Switch to Access Switch (Hostels/buildings) is to be assessed by the vendor. However the payments would be made for the actual length of the cable and pipe used.

Note: The tenderer may verify the actual distances. A map of Banaras Hindu University is attached with each tender document. Vendor should mention the assessed approximate length of the MMF cables clearly.

3.3      UTP CABLE INFRASTRUCTURE –Reputed Brands

NOTE: The UTP work is not presently part of this tender but has been included here for any such requirements generated. These rates will not form as  part of evaluation of this tender

    - UTP CABLE

The  enhanced CAT-5/CAT6 four pair UTP Cable would be used for network connectivity from the Access Switch to the nodes in the departments. The cable should have the following specifications:

- Comply with ISO/IEC/ANSI/TIA/EIA/568 standards.

- Should preferably be tested and verified to exceed the draft TIA specs for 1000Base T ( Gigabit Ethernet)

- Minimal delay skew < 8 nano seconds

- Impedance 100 Ohms +/- 15 Ohms from 1 MHz to 350 MHz

- DC Resistance 28.6 ohms/305 meters

- Max. Temperature  75 degree C

- Copper conductor insulated in polylefin.

    - UTP INFORMATION OUTLET

The enhanced UTP Information Outlet should comply with the industry standard TIA/EIA/568 A/B and should have high durability RJ45 Interface.

    - PATCH CORD

Enhanced UTP/RJ45 patch cords should comply with the industry standard TIA/EIA/568 A/B. The 4 pair cable assembly should be fully compatible with voice, data and video applications.

    - JACK PANELS

Enhanced CAT-5/CAT6 Jack/patch panels should comply with industry standard TIA/EIA/568 A/B and should be capable of being mounted on 19" rack.

    - PVC CASING/CONDUIT

The PVC casing /capping should be standard ISI make and should have 25% free space to accommodate the future requirements

  - RACKS and GI Pipe

    - WALL MOUNT RACKS 12 U

- Single/double section racks of 600mm wide and 500 mm deep

- Adjustable 19" frame in the front

- Fixed mounting rails in the rear

- Top and bottom cable entry facility

- Front door of glass with lock and key

    - FLOOR MOUNT RACKS 42 U

- Single/double section racks of 600mm wide and 800 mm deep

- Adjustable 19" frame in the front

- Fixed mounting rails in the rear

- Top and bottom cable entry facility

- Front door of glass with lock and key

  - GI PIPE  :

- Class B type

- GI pipe of 1" (One inch)  diameter

  - CABLE LAYING, TESTING AND COMMISSIONING SCHEDULE

3.5.1    INSTALLATION

- Supply, deliver, install, test and commission a registered reputed brand  Communication and Networking  Solution at  BHU.

- Supply and install all the associated equipment specified or required for the successful completion of the above.

3.5.2	GENERAL TERMS

- All work shall be done in a thorough and conscientious manner according to EIA/TIA guidelines and industry standards, and shall be subject to inspection and acceptance.

- Local regulations or codes shall be followed at all times.

- The contractor shall be certain that all the installation work areas are secure and made safe in accordance with Health and Safety regulations.

(iv)   An appropriate construction schedule shall be developed by the contractor and will be subject to approval of the University.

(v)	The contractor shall maintain a work area free of debris, rubbish, empty cable reels, scrap wire, etc., and dispose of such items on a daily basis.

- The contractor shall take precautions to avoid damage to the University premises and property, and will perform restoration if any damage occurs.

(vii) 	The contractor shall provide screws, anchors, clamps, tie wraps, distribution rings, miscellaneous grounding and support hardware, etc. necessary to facilitate the installation of the networking system.

(viii)	The contractor shall be responsible for labeling all cables and cords, distribution frames and outlet locations, according to the industry standards.  Labels should be Computer generated or typewritten.

(ix)	It shall be the responsibility of the installation contractor to furnish any special installation equipment or tools necessary to properly complete the installation.  This may include tools for terminating cables, testing and splicing equipment for copper/fiber cables, communication devices, jack stands for cable reels, or cable winches.

(x)	The contractor shall not place any distribution cabling alongside power lines, or share the same conduit, channel or sleeve with electrical apparatus.

(xi)	The contractor shall ensure that the maximum pulling tensions of the specified distribution cables are not exceeded at any time during the placement of the facilities.  Failure to follow the appropriate guidelines may require the contractor to provide the additional material and labor necessary to properly rectify the situation. This shall also apply to any and all the damages made to the cable by the installation contractor during the implementation.

(xii) 	It shall be the responsibility of the contractor to make an inventory of all the materials upon its arrival at the customer's location and notify the customer of any missing components.

(xiii)	The contractor shall be responsible for safe custody of the items handed over to him by the University any loss or wastage shall have to be made good by the contractor at his/her own cost.

(xiv)  Cable laying is to be done in GI pipe. More than one cable/GI Pipe can be

taken in parallel through the same trench wherever it so occurs, but separate

GI pipe should be used for each Cable.

(xv)  There should be markers in the route of the cable laid at every 50 meters

approximately.

(xvi) The contractor shall be responsible to fill all the pits dug by him/her and  to

clean all the ground, after completion of work, at his/her own cost. He/she

shall give the site in “Tip-Top” condition on completion of the work.

(xvii) If the contractor commits any violation of the above terms, the University

shall claim such damages as it may deem fit and the decision of the  Vice-

Chancellor, B.H.U., in this matter, shall be final.

  - LAYOUT PLAN

The contractor/tenderer would provide the final Campus wide Cabling route map at the time of handing over the same to the University.

ANNEXURE  I

EXISTING SWITCHES BEEING USED IN PHASE-I AND II AT BHU

|  |  | Core SWITCH at Computer Center, BHU ( Cisco 6513 ) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S.N. |  | Product Part Nos. |  | Description |  | Quantity |  |  |
| 1 |  | WS-C6513 |  | Cat 6513 Chassis, 13slot, 19RU, No Power Supply, No Fan Tray |  | 1 |  |  |
| 2 |  | S733Z-12217SXB |  | Cisco CAT6000-SUP720 IOS IP |  | 1 |  |  |
| 3 |  | WS-SUP720 |  | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A |  | 1 |  |  |
| 4 |  | WS-SUP720 |  | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A |  | 1 |  |  |
| 5 |  | WS-X 6724-SFP |  | Catalyst 6500 24-port GigE Mod: fabric-enabled (Req. SFPs) |  | 1 |  |  |
| 6 |  | GLC-LH-SM |  | GE SFP, LC connector LX/LH transceiver |  | 7 |  |  |
| 7 |  | GLC-SX-MM |  | GE SFP, LC connector SX transceiver |  | 10 |  |  |
| 8 |  | WS-X6148-GE-TX |  | Catalyst 6500 48-port 10/100/1000 GE Mod., RJ-45 |  | 1 |  |  |
| 9 |  | WS-X6704-10GE |  | Cat6500 4-port 10 Gigabit Ethernet Module (req. XENPAKs) |  | 1 |  |  |
| 10 |  | WS-F6700-DFC3A |  | Catalyst 6500 Dist Fwd Card for WS-X67xx modules |  | 1 |  |  |
| 11 |  | XENPAK-10GB-LR |  | 10GBASE-LR XENPAK Module |  | 4 |  |  |
| 12 |  | WS-X6704-10GE |  | Cat6500 4-port 10 Gigabit Ethernet Module (req.XENPAKs) |  | 1 |  |  |
| 13 |  | WS-F6700-DFC3A |  | Catalyst 6500 Dist Fwd Card for WS-X67xx modules |  | 1 |  |  |
| 14 |  | XENPAK-10GB-LR |  | 10GBASE-LR XENPAK Module |  | 1 |  |  |
| 15 |  | WS-C6K-13SLT-FAN2 |  | High Speed Fan Tray for Catalyst 6513 / Cisco 7613 |  | 1 |  |  |
| 16 |  | WS-CAC-3000W |  | Catalyst 6500 3000W AC power supply |  | 2 |  |  |
| 17 |  | CAB-AC-2500W-INT |  | Power Cord, 250Vac 16A, INTL |  | 2 |  |  |
| 18 |  | MEM-S2-512MB |  | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) |  | 1 |  |  |
| 19 |  | MEM-MSFC2-512MB |  | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 |  | 1 |  |  |
| 20 |  | MEM-S2-512MB |  | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) |  | 1 |  |  |
| 21 |  | MEM-MSFC2-512MB |  | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 |  | 1 |  |  |
| 22 |  | MEM-XCEF720-256M |  | Catalyst 6500 256MB DDR, xCEF720 (67xx interface, DFC3A) |  | 1 |  |  |
| 23 |  | WS-F6700-CFC |  | Catalyst 6500 Central FWD Card for WS-X67xx |  | 1 |  |  |
| 24 |  | MEM-XCEF720-256M |  | Catalyst 6500 256MB DDR, xCEF720 (67xx interface, DFC3A) |  | 1 |  |  |
| 25 |  | MEM-XCEF720-256M |  | Catalyst 6500 256MB DDR, xCEF720 (67xx interface, DFC3A) |  | 1 |  |  |
| 26 |  | WS-F6K-XENPAKBLNKCVR |  | Catalyst 6500 Xenpak Blank Covers for 6802/6704 -10GE |  | 3 |  |  |
|  |  |  | Switch At Chemical Engineering - (Cisco 6509E) |  |  |  |  |  |
|  | S no. |  | Product |  | Description |  | Quantity |  |
|  | 1 |  | WS-C6509-E |  | Catalyst 6500 Enhanced 9-slot chassis,15RU,no PS, No Fan Tray |  | 1 |  |
|  | 2 |  | S733Z-12217SXB |  | Cisco CAT6000-SUP720 IOS IP |  |  |  |
|  | 3 |  | WS-SUP720 |  | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A |  | 1 |  |
|  | 4 |  | WS-SUP720 |  | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A |  | 1 |  |
|  | 5 |  | WS-X6704-10GE |  | Cat6500 4-port 10 Gigabit Ethernet Module (req. XENPAKs) |  | 1 |  |
|  | 6 |  | WS-F6700-DFC3A |  | Catalyst 6500 Dist Fwd Card for WS-X67xx modules |  | 1 |  |
|  | 7 |  | XENPAK-10GB-LR |  | 10GBASE-LR XENPAK Module |  | 4 |  |
|  | 8 |  | WS-X6408A-GBIC |  | Catalyst 6000 8-port GE, Enhanced QoS (Req. GBICs) |  | 1 |  |
|  | 9 |  | WS-G5484 |  | 1000BASE-SX Short Wavelength GBIC (Multimode only) |  | 8 |  |
|  | 10 |  | WS-C6509-E-FAN |  | Catalyst 6509-E Chassis Fan Tray |  | 1 |  |
|  | 11 |  | WS-CAC-3000W |  | Catalyst 6500 3000W AC power supply |  | 2 |  |
|  | 12 |  | CAB-AC-2500W-INT |  | Power Cord, 250Vac 16A, INTL |  | 2 |  |
|  | 13 |  | BF-S720-64MB-SP |  | Bootflash for Sup720 - 64 MB- SP |  | 1 |  |
|  | 14 |  | BF-S720-64MB-RP |  | Bootflash for Sup720 - 64 MB- RP |  | 1 |  |
|  | 15 |  | MEM-S2-512MB |  | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) |  | 1 |  |
|  | 16 |  | MEM-MSFC2-512MB |  | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 |  | 1 |  |
|  | 17 |  | BF-S720-64MB-SP |  | Bootflash for Sup720 - 64 MB- SP |  | 1 |  |
|  | 18 |  | BF-S720-64MB-RP |  | Bootflash for Sup720 - 64 MB- RP |  | 1 |  |
|  | 19 |  | MEM-S2-512MB |  | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) |  | 1 |  |
|  | 20 |  | MEM-MSFC2-512MB |  | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 |  | 1 |  |
|  | 21 |  | MEM-XCEF720-256M |  | Catalyst 6500 256MB DDR, xCEF720 (67xx interface, DFC3A) |  | 1 |  |

|  | Switch at Academic Staff College (Cisco 6509) |  |  |
| --- | --- | --- | --- |
| 1 | WS-C6509 | Cat 6509 Chassis, 9slot, 15RU, No Power Supply, No Fan Tray | 1 |
| 2 | S733Z-12217SXB | Cisco CAT6000-SUP720 IOS IP | 1 |
| 3 | WS-X6K-S720-6408A | Cat6500 SUP720 and WS-X6408-GBIC | 1 |
| 4 | WS-X6K-S720-6408A | Cat6500 SUP720 and WS-X6408-GBIC | 1 |
| 5 | WS-X6704-10GE | Cat6500 4-port 10 Gigabit Ethernet Module (req. XENPAKs) | 1 |
| 6 | XENPAK-10GB-LR | 10GBASE-LR XENPAK Module | 2 |
| 7 | WS-G5484 | 1000BASE-SX Short Wavelength GBIC (Multimode only) | 11 |
| 8 | WS-C6K-9SLOT-FAN2 | Catalyst 6509 High Speed Fan Tray | 1 |
| 9 | WS-CAC-3000W | Catalyst 6500 3000W AC power supply | 2 |
| 10 | CAB-AC-2500W-INT | Power Cord, 250Vac 16A, INTL | 2 |
| 11 | WS-SUP720 | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A | 1 |
| 12 | MEM-S2-512MB | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) | 1 |
| 13 | MEM-MSFC2-512MB | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 | 1 |
| 14 | WS-X6408A-GBIC | Catalyst 6000 8-port GE, Enhanced QoS (Req. GBICs) | 1 |
| 15 | WS-SUP720 | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A | 1 |
| 16 | MEM-S2-512MB | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) | 1 |
| 17 | MEM-MSFC2-512MB | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 | 1 |
| 18 | WS-X6408A-GBIC | Catalyst 6000 8-port GE, Enhanced QoS (Req. GBICs) | 1 |
| 19 | MEM-XCEF720-256M | Catalyst 6500 256MB DDR, xCEF720 (67xx interface, DFC3A) | 1 |
| 20 | WS-F6K-XENBLNKCVR | Catalyst 6500 Xenpak Blank Covers for 6802/6704-10GE | 2 |
| 21 | WS-F6700-CFC | Catalyst 6500 Central FWD Card for WS-X67xx | 1 |

|  | Switch at Metallurgical Engineering (Cisco 6509) |  |  |
| --- | --- | --- | --- |
| 1 | WS-C6509 | Cat 6509 Chassis, 9slot, 15RU, No Power Supply, No Fan Tray | 1 |
| 2 | S733Z-12217SXB | Cisco CAT6000-SUP720 IOS IP | 1 |
| 3 | WS-X6K-S720-6408A | Cat6500 SUP720 and WS-X6408-GBIC | 1 |
| 4 | WS-X6K-S720-6408A | Cat6500 SUP720 and WS-X6408-GBIC | 1 |
| 5 | WS-X6704-10GE | Cat6500 4-port 10 Gigabit Ethernet Module (req. XENPAKs) | 1 |
| 6 | XENPAK-10GB-LR | 10GBASE-LR XENPAK Module | 2 |
| 7 | WS-G5484 | 1000BASE-SX Short Wavelength GBIC (Multimode only) | 10 |
| 8 | WS-C6K-9SLOT-FAN2 | Catalyst 6509 High Speed Fan Tray | 1 |
| 9 | WS-CAC-3000W | Catalyst 6500 3000W AC power supply | 2 |
| 10 | CAB-AC-2500W-INT | Power Cord, 250Vac 16A, INTL | 2 |
| 11 | WS-SUP720 | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A | 1 |
| 12 | MEM-S2-512MB | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) | 1 |
| 13 | MEM-MSFC2-512MB | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 | 1 |
| 14 | WS-X6408A-GBIC | Catalyst 6000 8-port GE, Enhanced QoS (Req. GBICs) | 1 |
| 15 | WS-SUP720 | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A | 1 |
| 16 | MEM-S2-512MB | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) | 1 |
| 17 | MEM-MSFC2-512MB | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 | 1 |
| 18 | WS-X6408A-GBIC | Catalyst 6000 8-port GE, Enhanced QoS (Req. GBICs) | 1 |
| 19 | MEM-XCEF720-256M | Catalyst 6500 256MB DDR, xCEF720 (67xx interface, DFC3A) | 1 |
| 20 | WS-F6K-XENBLNKCVR | Catalyst 6500 Xenpak Blank Covers for 6802/6704-10GE | 2 |
| 21 | WS-F6700-CFC | Catalyst 6500 Central FWD Card for WS-X67xx | 1 |

|  | Switch at SVDV (Cisco 6509) |  |  |
| --- | --- | --- | --- |
| 1 | WS-C6509 | Cat 6509 Chassis, 9slot, 15RU, No Power Supply, No Fan Tray | 1 |
| 2 | S733Z-12217SXB | Cisco CAT6000-SUP720 IOS IP | 1 |
| 3 | WS-X6K-S720-6408A | Cat6500 SUP720 and WS-X6408-GBIC | 1 |
| 4 | WS-X6K-S720-6408A | Cat6500 SUP720 and WS-X6408-GBIC | 1 |
| 5 | WS-X6704-10GE | Cat6500 4-port 10 Gigabit Ethernet Module (req. XENPAKs) | 1 |
| 6 | XENPAK-10GB-LR | 10GBASE-LR XENPAK Module | 2 |
| 7 | WS-G5484 | 1000BASE-SX Short Wavelength GBIC (Multimode only) | 14 |
| 8 | WS-C6K-9SLOT-FAN2 | Catalyst 6509 High Speed Fan Tray | 1 |
| 9 | WS-CAC-3000W | Catalyst 6500 3000W AC power supply | 2 |
| 10 | CAB-AC-2500W-INT | Power Cord, 250Vac 16A, INTL | 2 |
| 11 | WS-SUP720 | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A | 1 |
| 12 | MEM-S2-512MB | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) | 1 |
| 13 | MEM-MSFC2-512MB | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 | 1 |
| 14 | WS-X6408A-GBIC | Catalyst 6000 8-port GE, Enhanced QoS (Req. GBICs) | 1 |
| 15 | WS-SUP720 | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A | 1 |
| 16 | MEM-S2-512MB | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) | 1 |
| 17 | MEM-MSFC2-512MB | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 | 1 |
| 18 | WS-X6408A-GBIC | Catalyst 6000 8-port GE, Enhanced QoS (Req. GBICs) | 1 |
| 19 | MEM-XCEF720-256M | Catalyst 6500 256MB DDR, xCEF720 (67xx interface, DFC3A) | 1 |
| 20 | WS-F6K-XENBLNKCVR | Catalyst 6500 Xenpak Blank Covers for 6802/6704-10GE | 2 |
| 21 | WS-F6700-CFC | Catalyst 6500 Central FWD Card for WS-X67xx | 1 |

|  | Switch at IMS Cisco 6509 |  |  |
| --- | --- | --- | --- |
| 1 | WS-C6509 | Cat 6509 Chassis, 9slot, 15RU, No Power Supply, No Fan Tray | 1 |
| 2 | S733Z-12217SXB | Cisco CAT6000-SUP720 IOS IP | 1 |
| 3 | WS-X6K-S720-6408A | Cat6500 SUP720 and WS-X6408-GBIC | 1 |
| 4 | WS-X6K-S720-6408A | Cat6500 SUP720 and WS-X6408-GBIC | 1 |
| 5 | WS-X6704-10GE | Cat6500 4-port 10 Gigabit Ethernet Module (req. XENPAKs) | 1 |
| 6 | XENPAK-10GB-LR | 10GBASE-LR XENPAK Module | 2 |
| 7 | WS-G5484 | 1000BASE-SX Short Wavelength GBIC (Multimode only) | 8 |
| 8 | WS-G5486 | 1000BASE-LX/LH long haul GBIC (single mode or multimode) | 1 |
| 9 | WS-C6K-9SLOT-FAN2 | Catalyst 6509 High Speed Fan Tray | 1 |
| 10 | WS-CAC-3000W | Catalyst 6500 3000W AC power supply | 2 |
| 11 | CAB-AC-2500W-INT | Power Cord, 250Vac 16A, INTL | 2 |
| 12 | WS-SUP720 | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A | 1 |
| 13 | MEM-S2-512MB | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) | 1 |
| 14 | MEM-MSFC2-512MB | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 | 1 |
| 15 | WS-X6408A-GBIC | Catalyst 6000 8-port GE, Enhanced QoS (Req. GBICs) | 1 |
| 16 | WS-SUP720 | Catalyst 6500 / Cisco 7600 Supervisor 720 Fabric MSFC3 PFC3A | 1 |
| 17 | MEM-S2-512MB | Catalyst 6500 512MB DRAM on the Supervisor (SUP2 or SUP720) | 1 |
| 18 | MEM-MSFC2-512MB | Catalyst 6500 512MB DRAM on the MSFC2 or SUP720 MSFC3 | 1 |
| 19 | WS-X6408A-GBIC | Catalyst 6000 8-port GE, Enhanced QoS (Req. GBICs) | 1 |
| 20 | MEM-XCEF720-256M | Catalyst 6500 256MB DDR, xCEF720 (67xx interface, DFC3A) | 1 |
| 21 | WS-F6K-XENBLNKCVR | Catalyst 6500 Xenpak Blank Covers for 6802/6704-10GE | 2 |
| 22 | WS-F6700-CFC | Catalyst 6500 Central FWD Card for WS-X67xx | 1 |

|  | Switch at MMV Enterasys E-7 |  |  |
| --- | --- | --- | --- |
| S.No. | Module | Description | Qty. |
| 1 | 6C107 | 7 Slot Matrix E7 Chassis, requires 20 Amp Power Outlet. | 1 |
| 2 | 6C207-1 | AC Input Power Supply Module for the 6C107 | 2 |
| 3 | 6SSRM-02 | Smart Switch Router Blade for the E7/E6 | 2 |
| 4 | 6G306-06 | 6 Port Gigabit Ethernet Switching Module for the 6C105/6C107. | 1 |
| 5 | 6SSRLC-LX-AA- | 2 Port 1000 Base-LX | 1 |
| 6 | GPIM-09 | Gigabit Ethernet Port Interface Module(GPIM) 1000 Base LX. | 5 |
| 7 | 6SSRLC-FX-AA- | 8 Port 100 Base-FX(MTRJ) | 1 |
| 8 | 6H302-48 | 48 Port RJ 45 10/100 Switch for the 6C105/6C107. | 1 |
| 9 | 6G302-06 | 6 Port 1000 Base Tx Card. | 2 |
|  | Switch at Raman Hostel (Enterasys E-6) |  |  |
| S.No. | Module | Description | Qty. |
| 1 | 6C105 | 5 Slot Smart Switch 6000 chassis with modular fan tray and two slots for power supplies(Power supplies not included, fan tray ships with chassis). | 1 |
| 2 | 6C205-3 | 510 Watt AC(100 to 250 Volts) power supply for Smart Switch 6000(6C105) | 2 |
| 3 | 6SSRM-2 | Smart Switch Router Blade for the E7/E6 | 1 |
| 4 | VHSIM-G6 | Gigabit Ethernet VHSIM for next generation Smart Switch 6000/2000 products, connectivity provided via hot swappable GPIMs. | 1 |
| 5 | GPIM-09 | Gigabit Ethernet Port Interface Module (GPIM), 1000 Base-LX. | 2 |
| 6 | 6h258-17 | 16 Port 100 Base FX Switch module for the Smart Switch 6000. 16 MMF ports via MT-RJ connectors and one VHSIM slots. | 1 |

|  | Switch at DHANWANTRY Hostel (Enterasys E-6) |  |  |
| --- | --- | --- | --- |
| S.No. | Module | Description | Qty. |
| 1 | 6C105 | 5 Slot Smart Switch 6000 chassis with modular fan tray and two slots for power supplies(Power supplies not included, fan tray ships with chassis). | 1 |
| 2 | 6C205-3 | 510 Watt AC(100 to 250 Volts) power supply for Smart Switch 6000(6C105) | 2 |
| 3 | 6SSRM-2 | Smart Switch Router Blade for the E7/E6 | 1 |
| 4 | VHSIM-G6 | Gigabit Ethernet VHSIM for next generation Smart Switch 6000/2000 products, connectivity provided via hot swappable GPIMs. | 1 |
| 5 | GPIM-09 | Gigabit Ethernet Port Interface Module (GPIM), 1000 Base-LX. | 2 |
| 6 | 6h258-17 | 16 Port 100 Base FX Switch module for the Smart Switch 6000. 16 MMF ports via MT-RJ connectors and one VHSIM slots. | 1 |
|  | Switch at TRIVENI Hostel Complex (Enterasys E-6) |  |  |
| S.No. | Module | Description | Qty. |
| 1 | 6C105 | 5 Slot Smart Switch 6000 chassis with modular fan tray and two slots for power supplies(Power supplies not included, fan tray ships with chassis). | 1 |
| 2 | 6C205-3 | 510 Watt AC(100 to 250 Volts) power supply for Smart Switch 6000(6C105) | 2 |
| 3 | 6SSRM-2 | Smart Switch Router Blade for the E7/E6 | 1 |
| 4 | VHSIM-G6 | Gigabit Ethernet VHSIM for next generation Smart Switch 6000/2000 products, connectivity provided via hot swappable GPIMs. | 1 |
| 5 | GPIM-09 | Gigabit Ethernet Port Interface Module (GPIM), 1000 Base-LX. | 2 |
| 6 | 6h258-17 | 16 Port 100 Base FX Switch module for the Smart Switch 6000. 16 MMF ports via MT-RJ connectors and one VHSIM slots. | 1 |

|  | Switch at Student Health Center (Enterasys E-6) |  |  |
| --- | --- | --- | --- |
| S.No. | Module | Description | Qty. |
| 1 | 6C105 | 5 Slot Smart Switch 6000 chassis with modular fan tray and two slots for power supplies(Power supplies not included, fan tray ships with chassis). | 1 |
| 2 | 6C205-3 | 510 Watt AC(100 to 250 Volts) power supply for Smart Switch 6000(6C105) | 2 |
| 3 | 6SSRM-2 | Smart Switch Router Blade for the E7/E6 | 1 |
| 4 | VHSIM-G6 | Gigabit Ethernet VHSIM for next generation Smart Switch 6000/2000 products, connectivity provided via hot swappable GPIMs. | 1 |
| 5 | GPIM-09 | Gigabit Ethernet Port Interface Module (GPIM), 1000 Base-LX. | 2 |
| 6 | 6h258-17 | 16 Port 100 Base FX Switch module for the Smart Switch 6000. 16 MMF ports via MT-RJ connectors and one VHSIM slots. | 1 |

ANNEXURE II

Technical Details of the Required Switches and Components

(on next Sheet)

** Not required to be supplied, as are available in stock with Computer Center,  BHU

SCHEDULE – I

QUESTIONAIRE: Must be  filled in necessarily by the tenderers and cross referencing with support documents and submitted with  technical bids.

- Have you submitted OEM’s authorization

Certificate for your firm 					Yes/No

- How long you are in the networking business	2 Yrs./3 Yrs./More

- Have you completed at least 3 such projects		Yes/No

- What is the turnover of your company for

Network related work for last 2 years			5 Crores /More

- Do you/your OEM have ISO 9001 certification

For quoted product.					Yes/No

- (a) How many Educational Institution/University

campus LAN Projects have been completed by

you? Give details.

(b) How many other campus LAN projects have

been completed by you? Give details.

- Have you submitted the draft for Earnest money 	Yes/No

- Will you be able to provide 24x7 support for

the quoted products.					Yes/No

- For how long you are in this business in Indian

market.							 …… Years

10-Would your products be integrated with the

existing devices used in the campus network phase

I and II in B.H.U. and the servers on the net.			Yes/No

(Give page no. in technical bid where integration

has been suggested)

11-Would system Integrator provide the services

of a resident OEM certified engineer during

warranty and A.M.C.					Yes/No

12-Does system Integrator have service level

agreement with OEM during the warranty &

A.M.C. period.						Yes/No

13-The project completion period is four months from

the date of the issue of the award of the contract

else penalty clause is listed in section 2(11b) of

tender. Is it agreeable to you?				Yes/No

14-Have you submitted documentary proof of

features for the quoted items.				Yes/No

15- Does your proposed network solution support

upgradeability.						Yes/No

16-Can you extend warranty for 3 years instead of

one year without any additional cost.			Yes/No

17-Are you ready to undertake the A.M.C. for the

existing campus Network phase I and II  of B.H.U.	 Yes/No

18-Do you agree with payment terms as mentioned

in section 2.19 of the tender.				Yes/No

FOR ACCESS SWITCH

19-Does Access switch quoted have support for

10/100/1000 based Tx 					Yes/No

20-Does it have uplink slot.					Yes/No

21-Does it have stacking facility				Yes/No

22-Does the Access Switch have support for

100 BFx and 1000 BFx/Lx/T				Yes/No

23-What is its back plane speed?				….

24-How many Mac addresses it can support.?		….

25-Does it support half duplex and full duplex

mode on all its ports.					Yes/No

26-Can it be managed through Web.			Yes/No

27-Can it be managed from remote terminal port

wise?								Yes/No

28-Does it support it standard protocols for voice

video & data.						Yes/No

29-Have you given list of all standard protocols

supported by the switch.					Yes/No

FOR FIBER OPTIC CABLE –MMF

30-Have you submitted third party certification for

the cables.							   Yes/No

31-How many years of certification is provided.		……years

32-What is the max. distance supported on 10

Gigabit on the quoted M M Fiber			……meters

33-Have you submitted a separate specification

sheet for Fiber loss for MMF at

appropriate bandwidths					Yes/No

34-What is the tensile strength for MMF

as per IEC-794-1-E7 standard				……

35-What is the Crush resistance for MMF cables		……

36-What is the Impact resistance for cables

as per standard IEC-794-1-E7				……

37-What is the Link resistance as per standard

IEC-794-1-E10						 ……

38-Do these cables conform to tracer marker

method for Tube identification.				Yes/No

39-What is the minimum bend radius for

MMF							           ……

40-Does Fiber optic connector conform to

International standards					Yes/No

(if so, specify which)

41-Does Fiber Optic patch cords conform to

International Standards					Yes/No

If so, specify which)

42-What UTP cable is quoted				e CAT5/CAT6

43-Does UTP cable conform to TIA-568 standards

as given in tender document				Yes/No

44-Does UTP cable quoted support 10/100/1000

Mbps connectivity.					Yes/No

SCHEDULE – II

SCHEDULE OF QUANTITIES & PRICES FOR SUPPLIES

| SN | Description |  | UNIT | Quantity | RATE | VALUE |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ACTIVE Components |  |  |  |  |
| 1. | Distribution switch |  |  |  |  |  |
|  | -100 Base Fx module |  | Nos. |  |  |  |
|  | -1000 Base Sx module-G5484 |  | Nos. |  |  |  |
|  | 8 port 1000 GBIC –WS X6408A GBIC |  | Nos. |  |  |  |
| 2. | Access Switch |  |  |  |  |  |
|  | 48 Port 10/100Mbps Switch – Managed |  | ###### Nos. |  |  |  |
|  | -1000 Base Sx module |  | Nos. |  |  |  |
| 3. | 24 Port 10/100 Mbps Switch- Managed. |  | ###### Nos. |  |  |  |
|  | -1000 Base Sx module |  | ###### Nos. |  |  |  |
|  | SUBTOTAL OF ACTIVE COMPONENTS |  |  |  |  |  |

|  | PASSIVE COMPONENTS |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1 | Enhanced CAT5 /CAT6 Cable (box of 305 Mts.) | Box |  |  |  |
| 2 | Enhanced 24 Port Jack panel with front Wire Manager | Nos. |  |  |  |
| 3 | 7ft Mounting Cord | Nos. |  |  |  |
| 4 | 3ft Mounting Cord | Nos. |  |  |  |
| 5 | Cat6 SM Single I/O Outlet | Nos. |  |  |  |
| 6 | 19" rack 42U with Front Glass Door and back Steel Door with the following accessories - Fan Tray with 4 Fans -1No - AC Power Panel with min 5 points - 3Nos. - Strap Earthing - 1 No. - Equipment Mounting Tray – 5 Nos. | Nos |  |  |  |
| 7 | 19" Rack WM 12 U with front glass door with following accessories - Fan Trays with 4 Fans – 1 No. - AC Power Panel with min 5 points – 1 No. - Equipment Mounting Tray – 1 No. | Nos. |  |  |  |
| 8. | Fiber Optic Cable |  |  |  |  |
| a. | Fiber Optic Cable, OM3 MM | Mts. |  |  |  |
| b. | FO Accessories |  |  |  |  |
|  |  | Nos. |  |  |  |
|  |  | Nos. |  |  |  |
|  |  | Nos. |  |  |  |
|  |  | Nos. |  |  |  |
|  |  | Nos. |  |  |  |
|  |  | Nos. |  |  |  |
|  |  | Nos. |  |  |  |
|  | Total for Passive Components |  |  |  |  |
|  | GRAND TOTAL |  |  |  |  |

### SCHEDULE-III

SCHEDULE OF QUANTITIES & PRICES FOR CABLE LAYING & COMMISSIONING, ETC.

| SN | DESCRIPTION OF ITEMS | QTY/ UNIT | RATE | AMOUNT |
| --- | --- | --- | --- | --- |
| 1 | Fiber optic cable laying in GI pipe in ground including excavation of all types of soil , sand cushioning , protective covering and refilling the trench including cutting of roads and making the roads, etc as required |  |  |  |
| 2 | Fixing of GI pipe with the accessories on the surface of wall / ceiling / column, etc. with clamps, saddles, screws, etc as required. |  |  |  |
| 3 | Fiber optic cable pulling in GI pipe on the wall/ ceiling/ column, etc. as required. |  |  |  |
| 4 | Fixing of PVC Casing with accessories on the surface of wall / ceiling / column etc. with clamps, saddles, screws, etc as required. |  |  |  |
| 5 | UTP cable laying in GI pipe in ground including excavation of all types of soil , sand cushioning , protective covering and refilling the trench including cutting of roads and making the roads, etc as required . |  |  |  |
| 6 | UTP Cable pulling in PVC Casing on the wall/ Ceiling / Column, etc. as required |  |  |  |
| 7 | Installation & Termination of Jack panel . | . |  |  |
| SN | DESCRIPTION OF ITEMS | QTY/ UNIT | RATE | AMOUNT |
| 8 | Installation and Termination of Information Outlet |  |  |  |
| 9 | Installation of Racks |  |  |  |
| 10 | Testing and Certification charges for cabling & Points. |  |  |  |
| 11 | Fiber Optic Connectorisation and Installation Charges. |  |  |  |
| 12 | Integration and Documentation Charges for Complete Network. |  |  |  |
| 13. | Any other additional item |  |  |  |
|  | TOTAL |  |  |  |